AUTOMATED SHIPBOARD AEROLOGICAL PROGRAMME PANEL (ASAPP)

Twelfth Session

(Reading, United Kingdom, 27-29 September 2000)

Action sheet

| REFERENCE | SUBJECT | ACTION REQUIRED | TARGET DATE | EXECUTION |
| --- | --- | --- | --- | --- |
|  |  | Chairman |  |  |
| FR para.3.1.1(vii) | Training of ship operators | To investigate possibilities for development of training facilities aid (video, CD-ROM) |  | With Secretariat |
| FR para 6.2.1 | ASAP and international bodies and programmes | To maintain close liaison with AOPC and GOCOS |  | With Secretariat |
| FR para.8.1.1(iv) | Future ASAP programme implementation | To seek support from EUMETNET for WRAP while in the EUCOS area and also for activities outside the EUCOS area as a contribution to WWW |  | With EUCOS Programme Manager |
|  |  | Secretariat |  |  |
| FR para.3.7.2 | Status of the Worldwide Recurring ASAP Project (WRAP) | To prepare the report on a feasibility study for the WRAP | April 2001 | With Capt. Mackie, chairman, ABOM, NOAA/OGP |
| FR para. 4.5.1, 4.5.2, 4.6.1(iv) | Data and information dissemination | To update the existing list of operational ASAP ships and national contact points To disseminate the updated list in a forthcoming Operational Newsletter and in the 2000 Annual Report To check the catalogue regularly for changes To investigate the possibility to establish a separate supplement to the WMO ship catalogue (WMO-No. 47), to be available on-line through the WMO web page |  | With operators With monitoring centres |
| FR para 4.7.1 | ASAP cost document | To revised and reproduced the ASAP cost document in the 2000 Annual Report |  |  |
| FR para. 6.3.3 | JCOMM Observing Systems Operations Support Centre (JCOMMOPS) | To review the development of JCOMMOPS and reassess the possibilities for the direct involvement of ASAP in this activities | SOT meeting |  |
| FR para.7.4.1 | ASAP Trust Fund | To invoice contributions for the ASAP Trust Fund for 2001 | December 2000 |  |
| FR para.8.1.1(iii) | Future ASAP programme implementation | To update ASAP information in the Operational Newsletter and implement the ship Catalogue supplement for ASAP | Continuously | With operators |
|  |  | Operators |  |  |
| FR para 3.1.2 | Reports on the status of the work | To prepare the final version of the national reports to be reproduced in the 2000ASAP Annual Report |  | With chairman and Secretariat |
| FR para. 4.6.1(iii) | ID system in FM 36-XI TEMP SHIP | To migrate all ASAP reports to BUFR |  |  |
| FR para. 8.1.1(ii) | Future ASAP programme implementation | To liase with monitoring and NWP centres regarding ASAP impacts and quality |  |  |
| FR para 8.2.1 | Promotional activities | a. To publish an article on ASAP in the Mariners Weather Log (NOAA/NWS) |  | USA |
|  |  | Others |  |  |
| FR para. 3.3.1 | Report of ECMWF | To discuss the problems of call sign corruption and humidity bias with Eumetsat and Vaisala |  | ECMWF |
| FR para 3.4.1 | Report of ASAP monitoring centre | To address the problems of reports monitoring corruption and duplication to appropriate monitoring centres |  | Météo France, MO, DWD, Eumetsat |
| FR para. 3.5.1 | Report on EUCOS | To discussed the implementation procedures of the proposed EUCOS/COSNA pilot project |  | EUCOS with operators |
| FR para 4.3.2 | Inmarsat-C system for ASAP | To address and solve problem of communication data losses |  | Eumetsat with operators |
| FR para. 4.4.1 | Data transmission via meteorological satellites | To investigate the possible problem identified with using the International Channel 12 for data transmission |  | Eumetsat with operators concerned, together with the ASAP Monitoring Centre |
| FR para. 8.1.1(I) | Future ASAP programme implementation | To continue and enhance the ASAP monitoring by Météo France |  | Météo France |
| FR para. 8.2.1, 8.2.2 | Promotional activities | a. To publish an article on ASAP in the Inmarsat journal Ocean Voice b. To prepare a first revised draft of the ASAP brochure for review by panel members | Before SOT meeting | MO, Capt. G. Mackie, Secretariat MO |