| WORLD METEOROLOGICAL ORGANIZATION COMMISSION FOR BASIC SYSTEMS OPAG on DPFS IMPLEMENTATION COORDINATION TEAM Exeter, UK, 23 – 27 May 2016 |  | CBS-DPFS/ICT/Doc. 5.4 (19.V.2016) _______ Agenda item : 5.4 ENGLISH ONLY |
| --- | --- | --- |

Revision of WMO Technical Note No. 170: Meteorological and Hydrological Aspects of Siting and Operations of Nuclear Power Plants

(Submitted by Rene Servranckx, Chair ET-ERA, Canada)

##### Summary and purpose of document

This document presents a short report on the revision of WMO Technical Note No. 170

Action proposed

The meeting is invited to note and discuss the information presented in this paper

Annex:	Document Plan of revised Technical Note No. 170.

1. Background

The revision of WMO Technical Note No. 170: Meteorological and Hydrological Aspects of Siting and Operations of Nuclear Power Plants began in 2013, following a request of WMO Cg-XVI.

The motivations for this revision are:

1- The present version of TN-170 dates back to 1985 and is out-dated (See Volume I: Meteorological Aspects and Volume II: Hydrological Aspects);

2- The need to have a close correspondence between Technical Note No.170 and IAEA's Specific Safety Guide No. SSG-18 (Meteorological and Hydrological Hazards in Site Evaluation for Nuclear Installations), a document jointly sponsored by the IAEA and WMO.

SSG-18 is intended to assist IAEA Members States in meeting the requirements for nuclear installations established in the IAEA Safety Requirements Publication on Site Evaluation for Nuclear Installations (No. NS-R-3) in respect of the assessment of meteorological and hydrological hazards.

SSG-18 identifies in general terms the meteorological and hydrological parameters that must be taken into account. Technical Note No. 170 is a counterpart document that addresses the technical aspects on how to do this.

A small Task Team on the revision of Technical Note No. 170 was assembled February 2013 and the revision work has been ongoing since.

2. Timelines

- May 2013: First draft of revised document based on contributions from TT members (WMO Secretariat)

- June 2014: Document on what has been done so far and proposals on the way forward submitted to the WMO Secretariat (Chair ET-ERA)

- June 2014: Second draft of revised document based on contributions from TT members (Chair ET-ERA)

- November 2014, July, August and October 2015: Task Team teleconferences

- October 2015: Third draft of revised document based on contributions from TT members and WMO's Climate and Water Department and Observing and Information Systems Department (Chair ET-ERA)

- March 2016: Fourth draft of revised document (Chair ET-ERA). The xxx is presented in annex.

3. Next steps

- The document is nearly completed except for chapters 6 and 7 that have yet to be written.

- The WMO Secretariat has recently been approached by a specialized agency that expressed its interest in contributing to / reviewing the document.

- The TT is awaiting guidance from the WMO Secretariat with regard to this as well as a few other technical details. It will then review the document and update it as needed.

- The next step will be to ask outside (i.e. non-TT) reviewers, many who are already identified, to provide comments and feedback on the document

-------------------------

Annex A: Document Plan of revised Technical Note No. 170: Meteorological and Hydrological Aspects of Siting and Operation of Nuclear Power Plant

1. Introduction

# 2. Organizational roles and Structure of the Document

3. Necessary Information – meteorological and hydrological assessment

3.1 Generic Specifications

3.1.1 Introduction

3.1.2 Meteorological assessment

3.1.3 Hydrological assessment

3.2 Observations

3.2.1 General considerations

3.2.2 Meteorological observations and instruments

3.2.3 Hydrological observations

3.3 Data analysis

3.3.1A Meteorological and climatological data analysis

3.3.1A.1 General procedure for assessing meteorological hazards

3.3.1A.2 Rarely occurring hazardous meteorological phenomena

3.3.1A.3 Statistical methods for analyzing climatological datasets

3.3.1B Hydrological – hydrometeorological analysis

3.3.1B.1 Methods of analysis

3.3.1B.1.1 Hydrological data

3.3.1B.1.2 Coastal storm surges

3.3.1B.2 Extreme value analysis

3.3.1B.3 Probable Maximum Precipitation (PMP) and probable

Maximum Flood (PMF)

3.3.1B.4 Hydrological studies to support model development

3.3.1B.5 Studies to Support Surge Model Development

3.4 Meteorological (NWP) analyses

3.4.1 Available meteorological analyses

3.4.2 Methods for creating a representative analysis

3.4.3 Diagnostic mass consistent wind field analyses

3.4.4 Combined physical and statistical downscaling

3.4.5 Examples

3.4.5.1 CALMET

3.4.5.2 Uncoupled high resolution land surface model (Canada)

3.4.5.3 A Real-Time Mesoscale Analysis System

3.4.6 Integrated approach useful for atmospheric dispersion

3.5 Climate prediction and projection

3.5.1 Climate Prediction

3.5.1.1 Global Climate Prediction products

3.5.2 Climate projection

3.6 Uncertainties in data and model estimates

3.6.1 Introduction

3.6.2 Predictive Uncertainty (and how to deal with it!)

3.6.3 Ensemble Prediction System (EPS)

3.6.4 Further thoughts on Uncertainty

3.7 Climatological products

3.8 Sources (and access) of meteorological and hydrological information and products

3.9 Quality management, communication of information and understanding of technical 	outputs

3.9.1 Quality management

3.9.2 Communication of information and understanding of technical outputs

3.10 Periodic review and update

4. Assessment of Meteorological Hazards

4.1 Extreme meteorological phenomena

4.2 Rare meteorological phenomena

4.3 Other meteorological phenomena

4.4 Transport, Dispersion and Deposition of Airborne Radioactivity

4.4.1 Introduction

4.4.2 Basics of atmospheric transport and dispersion

4.4.3 Atmospheric transport and dispersion models

4.4.4 Source term estimation

Annex 4.4 Atmospheric transport, dispersion and deposition

1. Basic components

2. The advection – diffusion equation

3. Atmospheric transport and dispersion models

3.1 Categories of models

3.2 Eulerian and Lagrangian models

3.2.1 Lagrangian models

3.2.2 Eulerian models

3.2.3 Gaussian (Gaussian plume) models

4. General features of Lagrangian models that use 3D-time varying wind fields

5. Assessment of Hydrological Hazards

5.1 Extreme flood events

5.2 Rare flood events

5.2.1 Probable Maximum Flood (PMF)

5.2.2 Dam break

5.2.3 Tsunami

5.2.4 Storm surges

5.3 Low flow risk

5.4 High groundwater levels

5.5 Water contamination

6. Design basis parameters

6.1 Meteorological

6.2 Hydrological

6.3 Software solutions

7. Measures for site protection

8. Changes in hazards with time

8.1 Climate Change and Hazards

8.1.1 Synthesis of recent IPCC finding

8.1.1.1 Implications in terms of design parameters

8.1.1.2 Changes in extreme events with time

8.1.1.3 Datasets for indices of climate extremes derived from in-situ data

8.1.2 Tropical cyclones and storm surges

8.2 Other changes to consider

8.2.1 Introduction

8.2.2 Locational (geographic) considerations

8.2.3 Earthquakes

8.2.4 Geomorphology of river behaviour

8.2.5 Coastal Erosion and deposition

8.2.6 Groundwater

8.2.7 Other factors

9. Monitoring, Forecasting, and Warning Systems for the Protection of Installations

9.1 Meteorological monitoring

9.2 Meteorological Forecasts and Warnings

9.2.1 Forecast

9.2.2 Warnings

9.2.3 Support to NPP operations

9.3 Hydrological monitoring

9.4 Hydrological forecasts and warnings

9.4.1 Hydrological Forecasting

9.4.2 Coastal Surge Forecasting and Warning

Annex 9.4.2 WMO – IOC Coastal Inundation Forecast Demonstration Project

9.4.3 Basis for a flood warning system

9.4.4 Operational requirements of a flood forecasting and warning system

9.4.5 Presentation of Warnings to Users

9.4.6 Warning Information Contribution to Flood Response

9.5 Operational Support for Emergency Response and Atmospheric Dispersion

9.5.1 National meteorological and hydrological services

9.5.2 WMO RSMCs

Annex 9.5 Example of an integrated observation – NWP – ATDM approach for emergency support

# References

# Contributors to drafting and review