# ICT-ISS Key Deliverables June 2009 – December 2010

Version 2, 22 June 2009

|  | ICT-ISS | IPET-DRC | IPET-MDI | ET-CTS | ET-WISC | ET-GDDP | ET-OI | SG-RFC |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Jun 09 |  |  |  |  |  |  | Publish quarterly status of update by RTH /MTN centres for OIS publications (Route Catalogue, Vol C1) with actions taken to rectify identified problems |  |
| July 09 | Publish workplan following CBS-MG. Agree meeting time table |  |  |  |  |  |  | Prepare joint WMO-ITU Seminar on Use of R. Spect. for Met., Weather, Water and Climate Monit. and Predic. |
| Aug 09 |  |  |  |  |  |  | Implement effective ways of conducting work of ET-OI e.g. wikis for RTH focal points and ET-OI members |  |
| Sep 09 |  | Consolidate requirements for updates to Manual on Codes | Specify use cases that will be used to drive further development of data and metadata standards, including as minimum: GISC, GEOSS, INSPIRE and Emergency Management -- Publish community engagement plan to identify existing data & metadata standards adoption profile / issues plus training requirements |  |  | ET meeting to progress on the demonstration test case and plan the demonstration infrastructure | Report to IPET-MDI on issues to be addressed to enable NCs and DCPCs to generate metadata records | Meeting + joint WMO-ITU Seminar; Represent and promote WMO positions in ITU-R meetings (WP7C) |
| Oct 09 | Propose methods of electronic working for ICT-ISS meetings as pilots for CBS | Confirm status of updates to Manual on Codes and agree procedure for publishing the tables | Plan published for interoperability of BUFR, GRIB, CREX, NetCDF, HDF and XML | Confirm arrangements for consolidation of two IMTN clouds (migration of the current “cloud 1” to the RMDCN) |  |  |  | Review WMO positions on WRC 2011 agenda issues |
| Nov 09 |  |  | Publish review of existing metadata & environmental information standards landscape – including usage & adoption profiles and development roadmaps where known |  |  | Start implementing demonstration facilities for key functionality to be demonstrated at CBS-XV |  |  |
| Dec 09 |  |  | Engage with OGC Meteorology Domain Working Group to review proposed met-ocean profile for OGC Web Map Service specification |  | Management practices for ensuring consistency between GISCs published for consultation | Deliver first version of the demonstration documentation. |  |  |
| Jan 10 |  |  |  |  |  |  |  |  |
| Feb 10 | Issue consultation on information support arrangements for high priority information to support hazard warnings | Recommendation of formats for delivery of high priority information to user communities to support hazard warnings | Publish initial proposal for WMO Conceptual Data Model -- Recommendation of metadata for delivery of high priority information to user communities to support hazard warnings |  |  |  | Report to IPET-DRC on validation of CREX/BUFR code forms recommended for pre-operational implementation including high priority information to user communities to support hazard warnings |  |
| Mar 10 | TECO call for papers | (With IPET-MDI) binary code forms analysed to “reverse engineer” data model; agree with IPET-MDI future target conceptual data model against which code forms could be developed | With IPET-DRC publish mappings of existing data representations to WMO Conceptual Data Model; amending as appropriate. Clearly define which features of existing data representations will be retained/discarded when mapped to conceptual data model. |  | Interfaces for synchronisation of catalogues between GISCs published | ET Meeting to start the assessment process. The process will last 6 months and will include feed-back mechanisms to candidates and will involve sites visits for candidate GISCs. | Report to ET-CTS on status of operation of MTN centres and data flow changes after migration to RMDCN |  |
| Apr 10 |  | Consultation on format for delivery of aviation information to end users | Consultation on format for delivery of aviation information to end users |  |  |  |  |  |
| May 10 |  |  |  | Guidance on “push” and “pull” technologies for use in WIS (taking account of standards that have been developed for the web, such as RSS, ATOM), including recommendations on handling of high priority information to support hazard warning |  |  |  |  |
| Jun 10 |  |  | Publish recommended best practice for metadata usage and adoption plan -- Propose metadata governance procedures to IPET-DRC -- Publish results study to determine feasibility for WMO to host & maintain standard software libraries to encode / decode / transform binary data representations. | Publication for consultation on recommendations for changes to TCP/IP practices, including advice on adoption of IPv6 |  |  | Report to IPET-DRC on status of migration to TDCF and progress of step by step migration |  |
| Jul 10 | TECO agenda agreed | Observation practice elements of the Manual on Codes identified and passed to OPAG-IOS for inclusion in observing standards documentation |  | Guidance on administrative and contractual aspects of data communication services for WIS implementation | Methods of uploading by NCs of metadata to DCPCs and GISCs defined |  | Draft guidance on national planning and implementing observation data collection systems issued for consultation |  |
| Aug 10 |  |  |  |  |  | Deliver final assessment to GISCs and DCPCs candidates, including key components to be demonstrated at CBS TECO | Final report on ET-OI meeting prepared for OPAG-ISS |  |
| Sep 10 | Report prepared for CBS-Ext.(2010) | Consolidate requirements for updates to Manual on Codes |  |  | Initial draft of Manual on WIS (in electronic form that can be updated frequently and in a controlled way) | Agree candidates to demonstrate at CBS | Manual on GTS updated to include interaction with WIS centres | Finalize WMO positions on WRC 2011 agenda issues |
| Oct 10 |  | Confirm status of updates to Manual on Codes and agree procedure for publishing the tables | Publish metadata usage training material and best practice guides. |  |  | ET meeting. Finalize list of candidates to demonstrate at CBS. Preparation of intermediate report. Preparation of the demonstration at CBS TECO |  | Advice to Members to allow them to brief their national delegations to WRC 2011 |
| Nov 10 | CBS-Ext.(2010) | Complete migration of IMTN no longer exchanges TAC for SYNOP, TEMP, PILOT and CLIMAT |  |  |  | Demonstration GISC, DCPC, NC at CBS-Ext.(2010) |  |  |
| Dec 10 |  |  |  |  |  |  |  |  |

# Comments

Community includes as a minimum: WMO Programmes, WMO Members, UN agencies (UNEP, FAO etc.), ICAO ...