WORKPLAN

C1: CIMO Expert Team on Regional Instrument Centres, Calibration and Traceability

(2011-2014)

| No. | Task description | Person responsible | Action | Deliverable | Deadline for deliv. | Status [%] | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | Template for RIC websites (capabilities, contacts, etc) | K. Nakashima D. Groselj R. Merrouchi 3. All ET-Members | Develop list of information a RIC website should contain Develop template to report RIC capabilities on WMO website Fill template for own RIC Contact RIC without websites Liaise with Secretariat to inform Members once the information is available | 1 List with minimum information that a RIC website should contain 2 Template to report capabilities to WMO Secretariat (WMO website) 3 Provide filled template for own RIC 4 E-mail | 09/2011 09/2011 12/2011 2012 In phase with availability of websites |  | CIMO-XV, para 6.3 + Spanish-speaking expert |
| 2. | Estimation of calibration uncertainty – traceability to SI | J. Duvernoy D. Groselj J. Gorman | Review available material Compile set of examples of computation of calibration uncertainties (ex. extracted from own RIC procedures and made anonymous, or extracted from bibliography) Develop guidance document on how to use the examples, ensure traceability and make calibration certificates Carry-out workshop on uncertainty calculations (possibly in conjunction with TECO 2012) | 1 List of available documents (also for WMO website update) 2 Set of examples 3 Guidance document (IOM report) 4 Workshop | 2012 2012 Jan. 2014 TBD, upon request |  | CIMO-XV, para 6.13 (In collab. with Theme Leader Training Material & Training Activities) |
| 3. | Strategy to ensure traceability of measurements to SI units | J. Gorman R. Merrouchi | Develop Strategy for RICs and NMHS calibration laboratories for network observations Develop relevant guidance and outreach material | 1. Document with strategies 2. Brochure, IOM report and or update of CIMO Guide | 2012 (MG-10) 2013 |  | CIMO-XV, para 6.2 |
| 4. | RIC Evaluations | J. Duvernoy W. Burnett TBD, as required | Contact all RICs to ensure they have carried out self-evaluation (using evaluation scheme and guidance developed by CIMO) and collect outcomes of all self-evaluations On request, provide Support to evaluation of RICs | 1.1 Information on calibration capability (uncertainties) and contact points of all RICs published on CIMO website 1.2 Report to MG (ev. TECO paper) on RIC capabilities & evaluation results 2 Report on RIC audit | 2012 2012 (next MG-Mtg, TECO-2012) TBD |  | CIMO-XV, para 6.3 |
| 5. | RIC intercomparisons | HE Xiaolei (RA-II&V) D. Groselj (RA-VI) R. Merrouchi (RA-I) W. Burnett (RA-III&IV) | Set-up intercomparison kit for temperature, humidity and pressure (at least one, but preferably all 3 parameters) Schedule intercomparisons with other RICs of Regions Publish intercomparison report | 1. Travel intercomparison kit 2. Schedule of intercomp. 3. Report on intercomparison results / problems encountered | 2011 2012 Jan. 2014 |  | CIMO-XV, para 6.5 Each person is responsible for comparison inside one or two RA |
| 6. | Alternatives for dangerous and obsolete instruments | Amudha B. J. Gorman J. Ngamini HE Xiaolei | Approach Members on their needs regarding replacement of dangerous (mercury) and obsolete instruments (barographs, thermographs) Collaborate with manufacturers (HMEI) to identify possible alternative instruments Develop advice to Members on alternatives | 1.1 Personal approach or questionnaire to chosen countries 1.2 Document on member needs/problems 2. Contact to HMEI taken 3. Document reporting on possible alternatives | 2011 2012 2012 Jan. 2014 |  | CIMO-XV, para 6.8 and ET-RIC-2, para. 4.5 |

| 7. | Improvement of CIMO Guide | J. Duvernoy J. Gorman | Review relevant parts of CIMO Guide (Part I, Chap. 2, 3.10, 4.9) Review CIMO Guide on need for update based on new IOM publications Make proposals for updates, if needed | Proposals for update of CIMO Guide (Part I, Chap. 2, 3.10, 4.9) | Nov. 2011 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 8. | Competencies for personal performing observations, maintenance and calibration of instruments | J. Gorman D. Groselj (In collab. with TL-C3) 4.1 K. Nakashima | Review existing relevant material and examples (ex. competencies developed by CAeM) Develop competencies for meteorological observations, calibration and maintenance of instruments Arrange for inclusion of competencies in CIMO Guide Identify need for and develop relevant training material, if appropriate and finalize update of training notes developed for RA-II training workshop | 1. Document with required competencies for consideration of CIMO MG 2.1 Report to MG 2.2 IOM Report 3. Update of relevant CIMO Guide chapter 4.1 IOM report on RA-II training 4.2 Report to CIMO-MG 4.2 IOM report with training material | April 2012 2012 (TECO) 2013 Apr.2014 Dec. 2011 2012 (MG-10) 2014 |  | CIMO-XV, para 6.20 |
| 9. | Contribute to the implementation of WIGOS and provide relevant advice and support to the CIMO-MG | TBD | Address relevant items of WIGOS Implementation Strategy approved by Cg-XVI and subsequent WIGOS IP | TBD after Cg-XVI |  |  |  |