WORKPLAN

A4: CIMO Theme Leaders on Aircraft Measurements

(2011-2014)

| No. | Task description | Person responsible | Action | Deliverable | Deadline for deliv. | Status [%] | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Performance of aircraft measurements (in part. Humidity) | A. Hoff | Carry out technical review of aircraft sensor performances Inform CIMO-MG and relevant CIMO ETs on latest developments of AMDAR and other aircraft based observational platforms (incl. whether they can be considered as mature for operational observations/ meeting observational requirements) | Report to CIMO-MG and relevant ET-Chairs | Jan. 2012 & Jan. 2014 |  | CIMO-XV, para 5.4 |
|  | Review of CIMO Guide chapter on aircraft observations | A. Hoff J. v.d. Meulen | Review CIMO Guide Part II, Chapter 3 and develop update, if appropriate (in collab. with C2, CIMO Guide Ed. Board) Identify need to develop standards on aircraft observations and initiate their development (in collab. with ET-A1) | Update of CIMO Guide chapter on Aircraft Observations Document with recommendation on need to develop standards, incl. initial draft | Dec. 2011 2012/13 |  | TL ToR 3 Action 1 is also recommended by CBS ET-AIR/AMDAR Panel MG in line with plaaned review and update of the AMDAR Reference Manual (WMO-No. 958) |
|  | Testing of aircraft-based humidity sensor | A. Hoff (in collab with ET-A3) | Once performance of aircraft humidity sensor are recognized as being sufficient by AMDAR, liaise with ET-A3 to organize their testing and validation Develop proposal on methodology to use for testing of aircraft humidity sensor | ET-A3 contacted and informed on sensor performance/ need for testing Document with proposed methodology |  | On-hold until demonstrated performance | CIMO-XV, para 5.4 TL ToR 3 |
|  | Development of guidelines for Members on the quality assessment of AMDAR data | J. v.d. Meulen (in collab. with AMDAR) | Develop guidelines on the quality ofof AMDAR data Develop of strategy for provision of data of known quality | Document with data quality assessment Document with strategy, possibly published as IOM report | Dec. 2011 2012 | For later | CIMO-XV, para 5.4 (pending validation of AMDAR systems done jointly by CIMO & CBS/ET-AIR) |
| 5. | Contribute to the implementation of WIGOS and provide relevant advice and support to the CIMO-MG | TBD | Address relevant items of WIGOS Implementation Strategy approved by Cg-XVI and subsequent WIGOS IP | TBD after Cg-XVI |  |  |  |
| Lower priority |
| 6. | Development of guidelines for development of meteorological sensor systems on aircraft | A. Hoff | Develop guidelines for development of aircraft instrumentation for meteorological measurements | Document with preliminary guidelines Update of CIMO Guide if required | 2013 |  | Request from AMDAR Panel |