| WORLD METEOROLOGICAL ORGANIZATION COMMISSION FOR BASIC SYSTEMS OPAG on DPFS Severe Weather Forecasting and Disaster Risk Reduction Demonstration Project (SWFDDP) a regional subproject of SWFDP in RA V Regional Subproject Management Team Wellington, New Zealand, 21-24 April 2009 |  | CBS-DPFS/SWFDDP/Doc. 6.1 (8.IV.009) _______ Agenda Item: 6 ENGLISH ONLY |
| --- | --- | --- |

DRAFT REGIONAL SUBPROJECT IMPLEMENTATION PLAN

(Submitted by Mr Ian Shepherd, Bureau of Meteorology, Australia)

##### Summary and purpose of document

This document contains a draft Regional Subproject Implementation Plan for the Severe Weather Forecasting and Disaster Risk Reduction Demonstration Project (SWFDDP) in RA V, in the South-western Pacific region.

##### Action Proposed

The members of the SWFDDP-RAV Regional Subproject Management Team are invited to review this draft Implementation Plan for the SWFDP regional subproject in RA V.

# Regional Subproject Implementation Plan

- Introduction

  - Principles of the SWFDP

Numerical Weather Prediction (NWP) systems have become increasingly relevant and indeed essential to the severe weather forecasting process, with a growing number and variety of sophisticated outputs, currently available from NWP producing centres, which could be beneficial to severe weather forecasting to many National Meteorological and Hydrological Services (NMHSs). The Severe Weather Forecasting Demonstration Project (SWFDP) is organized as potentially a series of regional subprojects whose scope is to explore and test the usefulness of products currently available from NWP centres, or products which could be readily made available from current NWP systems of global and regional meteorological centres, with the goal to improving severe weather forecasting services in countries where sophisticated model outputs are not currently used.

The principal focus of the project is on the phenomena of strong destructive winds and heavy precipitation that could cause serious flooding, either associated with tropical cyclones or other weather systems. Such a demonstration project would use a cascading (forecasting) approach to provide greater lead-time for severe weather and would at the same time contribute to capacity building and improving links with Natural Disaster Management Offices (NDMOs).

According to the recommendations of the CBS-XIII (2005), the goals of the SWFDP are the following:

- to improve the ability of NMHSs to forecast severe weather events;

- to improve the lead time of alerting of theses events;

- to improve interaction of NMHSs with Disaster Management and Civil Protection Authorities (DMCPA) before and during events;

- to identify gaps and areas for improvements to improve the skill of products from GDPFS Centres through feedback from NMHSs.

The CBS-Ext.(06) (November 2006) stressed on the need to involve civil protection authorities to improve delivery of severe weather warning services.  Regarding this aspect, collaboration with the Public Weather Services (PWS) and with Disaster Prevention and Mitigation (DPM, renamed “Disaster Risk Reduction, DRR”) programmes is encouraged.

The fifteenth World Meteorological Congress in 2007 recommended that the SWFDP be implemented in various developing countries, including the South Pacific region (RA V).

  - The cascading process

In the framework of the general organization of the Global Data-Processing and Forecasting System (GDPFS), the SWFDP implies a co-ordinated functioning among three types of GDPFS centres.   Conceptually, it should involve a global centre, a regional centre and a small number of NMHSs located within the area of responsibility of the regional centre.

According to the conclusions of CBS-XIII, the proposed SWFDP is an excellent way to apply the cascading approach for forecasting severe weather in three levels, as follows:

- global NWP centres to provide available NWP products, including in the form of probabilities;

- regional centres to interpret information received from global NWP centres, run limited-area models to refine products, liaise with the participating NMHSs;

- NMHSs to issue alerts, advisories, severe weather warnings; to liaise with DMCPAs and the media, and to contribute to the evaluation of the project.

The SWFDP will implement a cascading forecasting process implying the participation of selected centres chosen within a geographical area affected by an agreed type of severe weather event.  The cascading process aims to ensure the real-time distribution of the relevant available information produced by both a Global Centre(s) and a Regional Centre(s) to selected NMHSs. Moreover it is necessary to continue the cascade by making the final authoritative products of hazardous conditions (advisories or warnings) produced by the NMHSs available to the final users such as media and local Services in charge of hydrology and/or DMCPAs.

The cascading process concerns both short-range and medium-range products. In the framework of the Regional Subproject described hereafter short-range is defined as up and including day-2 while medium-range is defined as day-3 up to and including day-5.

A near real-time evaluation will be conducted, based on observations of the meteorological parameters collected at local meteorological stations as well as information gathered on the impacts of the severe weather phenomena as reported by DMCPA Services. This evaluation of the performance of the cascading process will then be provided as feedback to the participating centres to further fine tune the process itself.

  - The framework of the Regional Subproject in RA V

CBS-XIII agreed that the DPFS programme should coordinate the implementation of the two types of projects; one that is aimed at improving the forecasting of the severe weather associated with Tropical Cyclones, and another focusing on improving heavy precipitation/strong wind forecasts (not associated with Tropical Cyclones).

A Project Steering Group (PSG) was established to advise the Chair of the OPAG on DPFS on the planning of the SWFDP. Ian Shepherd is a member of the PSG.

After the successful completion of a SWFDP regional subproject in RA 1 (southeast Africa) in 2006/2007, the Project Steering Group recommended the RA V subproject as one of three high priority subprojects suitable for implementation in 2008/2009, focussing primarily on severe weather associated with Tropical Cyclones. However, Pacific Island Countries (PICs) have highlighted a need for improved forecasting and warnings of strong winds and heavy rain not associated with tropical cyclones and also significant marine effects such as long-period waves and storm surge.

The overarching objective for SWFDP activities in RA V is to raise the operational capacity of small NHMSs in the region to produce effective severe weather alerts and warnings for the people in their countries and also to strengthen the role of RSMC Nadi–TCC in its provision of tropical cyclone warning services to countries in the region. Gaps and areas for improvement should be identified, which can then be addressed through capacity and resilience building activities under various regional programs.

The subproject in RA V will be known as the Severe Weather Forecasting and Disaster Risk Reduction Demonstration Project (SWFDDP), focussing on NMHSs in the southwest Pacific region. The initial field phase of this subproject is envisaged to involve a small group of participants in a complete end-to-end cascading process, drawn from the following centres:

- NMHSs: Cook Islands, Fiji, Indonesia, Kiribati, Niue, PNG, Samoa, Solomon Islands, Tonga and Vanuatu (also French Polynesia or New Caledonia);

- Regional Centres: RSMC Nadi-TCC, RSMC Darwin, TCWC/RSMC Wellington;

- Global Centres: UKMO Exeter, NCEP Washington, ECMWF, JMA Tokyo, BoM Melbourne.

The RA V NHMSs not actively included in the first field phase will have access to the NWP guidance products via a password protected web site and may be able to be involved in subsequent field phases of the project.

Given that the season when tropical cyclones and heavy rainfall events are most likely to occur in the South Pacific is from November to May, an initial field phase of between 6 months and one year commencing late in 2009 would allow preparation time and the provision of essential preparatory training prior to the field phase. GDPFS and national centres should develop the specific subproject implementation plan, manage its implementation and then carry out the field phase of the experiment.

The SWFDP can be divided into three phases as follows

- Phase I: Overall Project Planning. This phase includes the preparatory work necessary to prepare the project specifications and the work of the technical Project Steering Group (PSG) to identify the possible participating centres and to select suitable regional subprojects.

- Phase II: Regional Project Implementation Planning and Execution. This phase begins with the preparation of the detailed specifications allowing the representatives of the participating centres to develop a specific Regional Subproject Implementation Plan (RSIP), to manage its implementation and then to carry out the experimentation itself that is likely to last about one year.

- Phase III: Regional Project Evaluation and Conclusion. This phase includes the analysis and the evaluation of the entire subproject as well as contributing to the evaluation of the overall SWFDP with respect to the goals proposed initially.

Given that there are several possible focus areas of the RA V subproject, there may be several components to the Phase II implementation involving different regional and national centres. For example, the component focussing on severe weather associated with Tropical Cyclones could involve a small group of countries provided tropical cyclone forecasts by RSMC Nadi-TCC; other components focussing on heavy rainfall, marine effects, Public Weather Services or Disaster Risk Reduction aspects may involve other regional and national centres and have distinct field phases. A lead Regional Centre will be required to coordinate the various components of the subproject and to host the central web portal for guidance products.

It is expected that the initial field phase in 2009/10 involving a core group of 3 or 4 NHMSs would focus on severe weather (heavy rainfall and strong winds) and marine effects, including those effects associated with tropical cyclones. A primary objective of the first field phase is to establish the technical operating infrastructure of the demonstration project incorporating the cascading forecasting process. Guidance products relating to tropical cyclones will be produced by RSMC Nadi-TCC as part of its WMO tropical cyclone forecasting specialisation (AOR Eq-25S, 160E-120W), while guidance products relating to severe weather not associated with tropical cyclones may be produced by another regional centre with geographical specialisation, probably RSMC Wellington. Identification of the most useful guidance products for forecasting severe weather is a key objective of the real-time evaluation process. Improving links between NMHSs and DMCPAs in participating countries and the identification of the requirements of national stakeholders such as the media will also be an important objective of the initial field phase, in order to improve the dissemination and effective utilisation of guidance products, alerts and warnings.

Subsequent field phases could extend the scope and size of the project to focus on marine or aviation issues or other hazards throughout the south Pacific region, and focus more specifically on service delivery or other aspects as determined by the Regional Subproject Management Team. Possible directions may include the use of ensemble data and products produced as part of the THORPEX GIFS-TIGGE project, nowcasting for aviation and integration of storm surge prediction techniques facilitated by the WMO Storm Surge Watch Scheme in RA V. The group of participating countries and organisations, and the geographic area of interest may also be expanded as new focus areas are addressed.

- The Regional Subproject Management Team

The Regional Subproject Management Team (RSMT) is set up with the aim of preparing the implementation of the project, managing and controlling its execution.  The management of the Regional Subproject is the responsibility of the Management Team and within the activities of CBS.  The main responsibilities of the RSMT are defined as follows:

- to prepare the Regional Subproject Implementation Plan;

- to manage the implementation of the regional subproject;

- to control the execution during the field phase;

- to report on a quarterly basis on status;

- to evaluate the system.

The RSMT may consult with regional groups and organisations such as the WMO Tropical Cyclone Committee (TCC) in RA V, the Pacific Islands Applied Geoscience Commission (SOPAC) or the Secretariat of the Pacific Regional Evironment Program (SPREP) during the planning and implementation of the SWFDDP in RA V.

  - Members of the RSMT

The Regional Subproject Management Team is chaired by:

Chairperson (Steve Ready, New Zealand) assisted by (Assistant Chairperson (name, country)

The proposed provisional list of the members of the RSMT belonging to the participating centres which has to be approved by the Permanent Representatives is the following:

- NMHSs: Samoa, Solomon Islands, Vanuatu (and MeteoFrance French Polynesia or New Caledonia);

- Regional Centres: RSMC Nadi-TCC, RSMC Darwin, TCWC/RSMC Wellington;

- Global Centres: UKMO Exeter, NCEP Washington, ECMWF Reading, JMA Tokyo, BoM Melbourne;

- Dr Linda Anderson-Berry (Australia), Chairperson of the RA V Working Group on DRR

- DRR representative (Samoa?);

- Mr Ian Shepherd (Australia), Contact Person on the SWFDP Project Steering Group (PSG).

  - Responsibilities of the Members of the RSMT

The RSMT is responsible for the elaboration of an implementation plan for the regional subproject. The Regional Subproject Implementation Plan (RSIP) must include the following actions with milestones:

- to guide the participants in the development of the RSIP;

- to submit the RSIP to the PSG;

- to conduct preparatory training for the participants;

- to start the field phase;

- to conduct a mid-term project review;

- to submit the final report to PSG.

The tasks of the members of the management team, during the preparation phase of the SWFDDP are as follows:

    - The RSMT lead by its Chairperson:

- to draft a detailed RSIP;

- to develop preparatory training requirements specifically for participating operational forecasters who will be involved in the demonstration project  and to provide information to WMO Secretariat;

- to report on the Project.

    - The lead person for each participating centre (Member of RSMT):

- to coordinate all aspects of project implementation and execution at their respective centres;

- to evaluate possible data-processing developments (e.g. work required to adjust or tailor NWP products);

- to arrange for forecasters in the centres to receive or have access to the agreed products;

- to identify preparatory training requirements.

    - The contact person of the SWFDP Project Steering Group (PSG):

- to liaise with the PSG on aspects of the regional subproject.

- Responsibilities of Participating Centres in Subproject Implementation

The following details relate to the initial field phase of the RA V SWFDDP in 2009/10, focussing on severe weather, including the effects of tropical cyclones and incorporating marine, DRR and PWS aspects.

  - Implementation at Global Centres

The responsibilities of Global Centres are:

- to provide medium-range products from Deterministic global models and Ensemble Prediction Systems (EPS) adapted specifically for assessing the risk of severe weather and long period waves associated with tropical cyclones and other weather systems;

- to tailor products to the requirements of the Regional Centres including the provision of sub-domains and probabilistic products according to the lists given in Annex A and Annex B;

- to estimate the time necessary to be able to complete this work;

- to indicate the level of participation in preparatory training (essentially for medium range products, including EPS);

- to establish a process to evaluate the efficiency of tailored products incorporating feedback from other Centres.

  - Implementation at Regional Centres

Regional centres participating in the RA V SWFDDP will contribute according to their area of specialisation: RSMC Nadi-TCC (tropical cyclone forecasting specialisation) will produce guidance products relating to severe weather associated with tropical cyclones, RSMC Darwin (geographical specialisation) will produce regional scale analyses and tropical NWP charts, while non-TC severe weather guidance products including large wave forecasts may be produced by another regional centre, possibly RSMC Wellington (geographical specialisation).

The responsibilities of regional Centres are:

- to develop daily guidance products for NHMSs containing an interpretation of medium-range deterministic and EPS products and an assessment of alternative scenarios;

- to make available all relevant guidance products via a password-protected web site and develop product archival procedures;

- to participate in the provision of preparatory training;

- to implement an archival process for relevant products and data;

- to implement an evaluation and feedback process on the effectiveness of guidance and improved warnings from NMHSs;

- to list duties and procedures for operational forecasters and systems staff;

- to estimate the time and resources necessary to complete this work.

  - Implementation at NMHSs (core group)

The initial field phase is expected to involve a core group of NMHSs probably the Solomon Islands, Samoa and Vanuatu (and also Fiji), which are provided tropical cyclone forecast and warning products by RSMC Nadi-TCC and other severe weather guidance products from another RSMC (Wellington?).

The responsibilities of national centres are:

- to develop the capacity to interpret NWP guidance products provided by Global and Regional Centres, then issue forecasts, alerts and warnings for end users (DMCPAs, media, the public and specialised service users);

- to develop a communication strategy with DMCPAs and the media to ensure effective response to alerts and warnings;

- to identify major stakeholders, map emergency preparedness and response decision processes and actions, and identify requirements for meteorological products and services at national and international levels;

- to develop products and services and training tools to meet the requirements of users involved in emergency management and response;

- to ensure necessary telecommunication is in place (e.g. Internet access, operational e-mail) and alternative means for timely access to data;

- to implement a practical verification system for forecasts and warnings and an archival system to store relevant products and data when severe weather is either forecast or observed;

- to implement an evaluation and feedback process on the effectiveness of guidance provided by Regional and Global Centres and on the effectiveness of improved warnings and alerts for DMCPAs and other users;

- to list duties and procedures for operational forecaster (e.g. evaluation, acknowledgement of receipt of guidance from Regional Centre);

- to estimate the time and resources necessary to complete this work.

- Data and Products to be provided by participating Centres

  - Products to be provided by Global Centres

Global NWP graphical products which can be made available by the global centres ECMWF, NCEP, Met-Office UK, BoM, JMA and MeteoFrance should be cut and formatted to fit the project area (as required by the NMHSs in the framework of the project). The table of the Annex A below gives the comprehensive list of the products and indicates which centre(s) will provide the NMHSs with; the list comprises mainly:

- deterministic forecasts: 6-hourly up to 48 hours, then 12-hourly up to 120 hours, tropical cyclone track forecasts;

- ensemble forecasts: tropical cyclone forecast tracks and strike probability maps, tropical cyclone genesis maps, Lagrangian Meteograms, feature-based tropical low probability maps, TC forecast tracks – 12-hourly up to 120 hours, wave height, direction and period maps;

- meteograms at selected locations whose list is given in Annex B.

Provision of data in digital format may assist regional centres in producing charts of derived parameter.

#### Current Deterministic NWP fields

Up to 2 days at 6h Intervals (12h intervals after 2 days). The domain of the area of coverage is defined as follows: 90°E, 10°N, 140°W, 40°S. NWP forecasts should be updated every 12 hours, or every 6 hours if available. In addition to the daily production all the forecasts should be archived for a minimum of 7 days.

Products which are not routinely transmitted through the GTS should be provided in graphical form (Web pages) via Internet for rapid display and dissemination, and may also be made available by other methods (eg. FTP, EMWIN).

The recommended products include:

- charts to depict the large-scale flow (eg. 850 hPa, 700 hPa, 500 hPa, 300 hPa, 200 hPa and 150 hPa wind flow and relative humidity; 500 hPa geopotential height, MSLP, surface streamlines);

- charts to assist with forecasts of tropical cyclone formation, movement and intensification (eg. 850 hPa, 200 hPa relative vorticity and convergence, 850-400 hPa deep layer mean flow, 850-200 hPa wind shear);

- surface weather elements and indices: (eg. 6-hour accumulated precipitation, 10m wind speed, convective parameters);

- marine forecast maps (eg. swell or significant wave height, spectral decomposition of wave periods);

- tropical cyclone forecast tracks.

    - Probabilistic Forecast Products based on EPS

- surface or 850hPa vortex track charts;

- tropical cyclone position fix and track forecast spread (strike probability);

- probability of low-level vorticity, vertical wind shear, low-level convergence and upper divergence higher/lower than given thresholds;

- tropical cyclone formation probability, feature-based tropical low probability charts;

- probability of precipitation and wind higher than given thresholds;

- probability of swell or significant wave height exceeding given thresholds;

- “spaghetti” plots (e.g. 500 hPa geopotential height in extra-tropics, precipitation and wind higher than given thresholds);

- stamp maps (e.g. streamlines in the tropics, wind speed, accumulated precipitation);

- dispersion diagrams (plumes and EPSgrams) for weather elements at specific locations;

- representative members of a classification of weather pattern such as clustering or tubing (optional product depending on availability of Global Centre);

- severe weather risk index such as Extreme Forecast Index (where available).

    - Climatic anomaly analysis

- Daily 10-day running accumulative precipitation anomaly maps.

  - Products to be provided by Regional Centres

Interpretation of fields available from Global and Regional Centres synthesized in the form of two daily guidance bulletins indicating the likelihood of severe weather occurrence:

- a short range (48 h) guidance mainly based on the interpretation of NWP models, issued during the morning.

- a medium range (up to 5 days) guidance mainly based on the interpretation of EPS products, issued during the afternoon.

Products which are not routinely transmitted through the GTS should be provided in graphical form (Web page) via Internet for rapid display and dissemination, and may also be made available by other methods (e.g. FTP or EMWIN).

    - RSMC Darwin:

Presently produced

- fields given by the Tropical Extended Limited Area Prediction Scheme (TXLAPS) run by RSMC Darwin;

- fields given by the Tropical Cyclone Limited Area Prediction Scheme (TCLAPS) run by RSMC Darwin;

- TC vortex track bulletins from TXLAPS and TCLAPS;

- Climate diagnostic products – MJO monitoring and prediction.

Additional products

- TXLAPS fields useful for the diagnosis and prediction of TC genesis, heavy rainfall, strong winds and thunderstorms;

- fields given by the experimental TC Genesis Limited Area Prediction Scheme (GLAPS);

- ‘poor-man’s ensemble’ rainfall predictions;

- archive of all products relevant to the project on case-by-case basis (when severe weather event is either observed or forecast).

    - RSMC Nadi - TCC:

Presently produced

- tropical cyclone warnings and advisory bulletins issued under the Tropical Cyclone Operational Plan for the Southwest Pacific and South Indian Ocean – Tropical Disturbance Summaries and Advisories, Marine Warnings, Tropical Cyclone Special Advisories for Vanuatu, Samoa and American Samoa, Special Weather Bulletins for Fiji, Tonga, Cook Islands, Niue and Tuvalu.

- tropical cyclone track and threat maps;

Additional Products

- daily tropical cyclone guidance bulletin for short range and medium range, incorporating a probabilistic forecast of tropical cyclone genesis (TC Outlook - an example of the content of the guidance bulletins is given in Annex C). This daily guidance must be archived;

- TC track uncertainty maps (based on ensemble predictions);

- additional content in tropical cyclone warnings and advisory bulletins describing threat of storm tide inundation

- web page containing all products.

    - RSMC Wellington:

Presently produced

- Marine warnings issued under the Tropical Cyclone Operational Plan for the Southwest Pacific and South Indian Ocean;

Additional Products (proposed)

- daily guidance bulletin for short range and medium range forecasts of heavy rain and strong winds, as requested by the NMHSs;

- THORPEX links;

- an interpretation of numerical model fields in form of a graphical guidance for analysis and short range forecasts on the same area as mentioned before;

- web page containing all products.

  - Products to be provided by NHMSs

(examples only – the core group of NMHSs is not yet finalised)

    - Vanuatu Meteorological Service:

Vanuatu Meteorological Service receives Tropical Disturbance Advisories, Special Advisories and marine warnings from RSMC Nadi. The Vanuatu Tropical Cyclone Operations Centre is responsible for all tropical cyclone advisories and warnings for the islands and coastal waters of Vanuatu.

Presently produced

- TC Best Track Map, TC Information Bulletin, Advisories and Warnings, Special Messages for Radio Vanuatu in English (translated into French and Bislama at radio station).

Additional Products

- TC Forecast Track Map, briefing product for DMCPA?

    - Samoa Meteorological Service:

Samoa Meteorological Service receives Tropical Disturbance Advisories, Special Advisories and marine warnings from RSMC Nadi. The Samoa Meteorological Service is responsible for all public tropical cyclone advisories and warnings for the islands and coastal waters of Samoa.

Presently produced

- Small Craft Advisory, Wind Advisory, TC Watch and Warning (translated into Samoan by forecasters).

Additional Products

- TC Forecast Track Map, briefing product for DMCPA?

    - Solomon Islands Meteorological Service:

Solomon Islands Meteorological Service receives Tropical Disturbance Advisories, Tropical Cyclone Advisories and marine warnings from RSMC Nadi for the area east of 160E. TCWC Brisbane provides Tropical Cyclone Special Advisories and marine warnings west of 160E, and Satellite Analysis Bulletins for all of the Solomon Islands.

Presently produced

- Coastal Waters warnings? Text and verbal advice to DMCPA?

Additional Products

- Briefing products for DMCPA?

- Preparatory Training

  - Overview

The NMHSs will be requested to assess their current capacity in the use of NWP products and provide information to the RSMT to assist in the development of the preparatory training. The training will deal mainly with the interpretation of NWP deterministic, probabilistic and EPS products for forecasting tropical cyclone genesis, movement and intensification.

Training will be delivered just prior to the demonstration phase of the project. Key components of the training course will be delivered as part of the 8th Southern Hemisphere Training Course on Tropical Cyclones in Melbourne late in 2009.  An NWP training module, developed by the UK MetOffice (and NCEP/ECMWF?) for the RA I subproject could provide a basis for the RA V training program. The aim of the training is, ‘To position operational forecasters in the participating NMHSs to take optimum advantage of the state of the art NWP model output’. The UK MetOffice, ECMWF and NCEP as well as RSMC Darwin, Nadi and Wellington may be able to contribute to the course development and presentation.

  - Training topics for the course

- Overview of the different types of atmospheric models e.g. climate, limited area, global;

- overview on how NWP and EPS models work;

- general characteristics, strengths and weaknesses and biases of the different atmospheric models e.g. ECMWF, UKMO, GFS etc…;

- formulating best practice techniques for the interpretation of NWP and EPS products;

- how to use probabilities in the preparation of weather forecasts;

- understanding and interpretation of specialized NWP products for forecasting severe weather associated with tropical cyclones:

- MJO diagnostics and predictors;

- tropical cyclone genesis parameters;

- environmental controls on tropical cyclone movement and intensification;

- strike probability maps;

- Lagrangian meteograms;

- feature-based tropical low probability maps;

- sea state probability maps;

- model verification as part of the forecast process;

- interpretation of RSMC Darwin and Nadi guidance products;

- guidance on the completion of the SWFDP evaluation form;

- constructing a case-study.

  - RSMC involvement in training

RSMC Darwin will provide a tropical modelling expert to assist with the training.

Contributions of Wellington, Nadi, MeteoFrance?

  - Other training opportunities

Existing or planned regional activities may provide potential opportunities for relevant forecaster training:

- visit of RSMC Darwin NWP expert to Nadi in first half of 2009;

- MeteoFrance severe weather training planned for 2009 in French Polynesia;

- 8th Southern Hemisphere Training Course on Tropical Cyclones and Public Weather Service Workshop, Melbourne, 28 September – 9 October 2009;

- JICA-funded regional training course at RSMC Nadi (when?);

- annual Forecaster Attachment Training at RSMC Nadi (when?);

- possible availability of Chip Guard or Roger Edson for satellite training.

6.	   Evaluation

A continuous evaluation procedure must be implemented to check that the cascading process works efficiently, to assess the usefulness of guidance products in improving severe weather forecasts and the effectiveness of NHMSs in fulfilling the requirements of DMCPAs and other users.  A final evaluation of the regional subproject will be carried out by the RSMT to identify gaps and areas for improvement to ensure future sustainability of the demonstrated procedures and for other similar subprojects.

To achieve the ongoing evaluation, a form will be filled in by the NMHS and transmitted to the RSMC. A draft template of such an evaluation bulletin is given in the Annex E (final form will be produced by WMO Secretariat as soon as possible). The evaluation bulletin will need to be formatted in a convenient form (Excel file) in order to simplify the processing and archiving of the data. The products which have been used in the production of severe weather forecasts must also be archived for use in future case studies.

In the final evaluation of the regional subproject, a qualitative assessment will be made of the success of the SWFDP related to the specific benefits of the Project and in particular the measurable improvements that have been noted in the warning services that are provided to the national DMCPAs.

- Timetable of implementation and execution of first field phase of the Regional Subproject in RA V

- Preparatory work, October 2008 – September 2009;

- ‘Kick-off’ meeting for RSMT (April 2009);

- Development of tailored NWP products (global centres: May-August 2009);

- Development of web portal (lead regional centre: May-June 2009);

- Trial dissemination of tailored NWP products (June-August 2009?);

- Preliminary assessment of trail products (August 2009);

- Stakeholder workshops in 3-4 countries (June-August 2009?)

- Incorporation of stakeholder input into product suite (September-October 2009)

- Development of training program (global and regional centres: May-September 2009);

- Preparatory training, October-November 2009;

- Start of field phase (October/November 2009);

- First quarterly report: December/January 2009;

- Mid-term review: February/March 2010?

- Third quarterly report: June/July 2010;

- Termination of field phase: September/October 2010?

- Final evaluation and proposals to continue or to make operational the cascading process and to design new subprojects in RA V  (late 2010 – early 2011).

- Costs

For the purpose of evaluating the total cost of the regional subproject, participating centres are required to estimate all additional costs associated with the SWFDP. This should include human costs (equivalent person-months) as well as expenditures of funds if any directly related to the project.

Financial assistance from a variety of sources will be needed to complete the project. An AusAid PGSP funding bid has been placed for staffing assistance at Nadi RSMC. Some WMO funding under DRR is also available. There is potential for additional assistance as part of ongoing projects and initiatives in the region. The potential impact of preparatory and field phase project-related activities on operational staffing should be considered by all participating centres.

The WMO GDPFS, PWS and DDR programmes may be able to source funding to assist with conducting RSMT meetings and training.

- List of the Annexes

(Draft template from RA I subproject)

- Annex A: Availability of Minimum Required NWP Products from Global Centres based on suite provided during SWFDP in RA 1 (to be determined).

- Annex B: List of the stations where EPSgrams are required by the participating NMHSs (to be determined).

- Annex C and Annex D: Example of the guidance on short-range and medium-range forecasts to be provided by lead Regional Centre (to be determined).

- Annex E: Example of proposed tropical cyclone guidance on short-range and medium-range forecasts to be provided by RSMC Nadi-TCC (to be determined).

Annex F:  Example of the evaluation form of the guidance provided by RSMC Nadi used in SWFDP RA 1 (in form of an Excel file – to be updated by WMO Secretariat).

| Availability of Minimum Required NWP Products from Global Centres |
| --- |
| For the South Pacific SWFDDP (product list from SWFDP RA 1 subproject for discussion) Note that tbd means: to be determined |
| Deterministic Forecasts: | Availability |
| 6-hourly out to 72 hours, then 12-hourly up to 144 hours | ECMWF | UK Met | NCEP | JMA |
| Parameters: wind (streamlines and speed/direction), temperature, geopotential height, humidity Levels: sfc, 925mb, 850mb, 700mb, 500mb, 300mb, 200mb Purpose: General forecasting parameters to gain a perspective on the overall atmosphere. For determination of frontal system and pressure maxima locations. | tbd | yes | tbd | tbd |
| Parameter: vorticity Level: 500mb, 300mb Purpose: Determination of frontal and low pressure system locations. Crucial in locating potential severe weather outbreak locations. Can be used in determination of severe weather type | tbd | no | tbd | tbd |
| Parameter: vertical velocity Level: 850mb, 700mb, 300mb Purpose: Determination of mesoscale patterns of rising and sinking air masses (convective updrafts) | tbd | no | tbd | tbd |
| Parameter: 850mb wet bulb potential temperature Level: 850mb Purpose: Frontal position diagnosis and change in airmass | tbd | yes | tbd | tbd |
| Parameters: instantaneous and accumulated precipitation, minimum temperature, maximum temperature, sea level pressure, relative humidity Level: sfc Purpose: General forecasting parameters | tbd | yes | tbd | tbd |
| Parameter: 1000-500mb thickness Level: partial atmospheric column Purpose: Freezing level determination and air mass distinguishing | tbd | yes | tbd | tbd |
| Parameter: precipitable water Level: atmospheric column Purpose: Determination of total liquid water in the atmosphere and thus potential rainfall | tbd | no | tbd | tbd |
| Parameter: convective available potential energy (CAPE), Theta-E Level: atmospheric column Purpose: Amount of energy available in the atmosphere for storm production | tbd | no | tbd | tbd |
| Parameter: lifted index, K index, total totals index Level: stability index Purpose: Pre-calculated indices to generalize severe weather potential | tbd | no | tbd | tbd |
| Parameter: convective inhibition (CIN) Level: stability index Purpose: Strength of force preventing convective initiation. The amount of energy (frontal forcing or daytime heating) that is needed to begin convection. | tbd | no | tbd | tbd |
| Ensemble Forecasts: | Availability |
| 12-hourly out to 144 hours | ECMWF | UK Met | NCEP | JMA |
| Probability of 6-hour accumulated precipitation exceeding 50mm and 100mm threshold value | tbd | yes | tbd | tbd |
| Probability of 24-hour accumulated precipitation exceeding 100mm threshold value | tbd | yes | tbd | tbd |
| Probability of 10-meter wind speed exceeding 20kt and 30kt threshold value | tbd | yes | tbd | tbd |
| Probability of significant wave height exceeding 2 m, 4 m and 6 m threshold value | tbd | tbd | tbd | tbd |
| Probability of significant wave period exceeding 10 s and 15 s threshold value | tbd | tbd | tbd | tbd |
| Ensemble Prediction System meteograms for specified locations | tbd | yes | tbd | tbd |
| Spaghetti diagrams for 500mb geopotential height | tbd | yes | tbd | tbd |
| Thumbnails of probability of precipitation in excess of threshold of 50mm/6h at 6 hours intervals | tbd | yes | tbd | tbd |
| ECMWF Extreme Forecast Index for precipitation and wind | tbd | tbd | tbd | tbd |
| Tropical cyclone occurrence and genesis probability maps | tbd | yes | tbd | tbd |
| Tropical cyclone strike probability maps | tbd | yes | tbd | tbd |
| Tropical cyclone forecast tracks from ensemble members, including ensemble mean, deterministic and control tracks | tbd | yes | tbd | tbd |
| Tropical Cyclone Lagrangian meteograms (ECMWF) | tbd | tbd | tbd | tbd |
| Other Forecasts / Analyses (RA I): | Availability |
|  | ECMWF | UK Met | NCEP | JMA |
| 10-Day running daily accumulated precipitation (total, anomaly, percent normal, mean) from the CPC Africa Rainfall Climatology (ARC) | tbd | tbd | tbd | tbd |
| Other REQUESTED Products (RA I): | Availability |
|  | ECMWF | UK Met | NCEP | JMA |
| SKEW-T logarithmic forecast plots for selected grid points based on NWP output (out to 144 hours, 12-hourly) | tbd | tbd | tbd | tbd |
| Recommendations (RA I): | Availability |
|  | ECMWF | UK Met | NCEP | JMA |
| Severe weather guidance bulletin from the regional centres should be available through the internet and via email. | tbd | tbd | tbd | tbd |
| Products not routinely transmitted on GTS network should be provided in graphical format vie web page and/or ftp server for rapid display and dissemination. As UKMO data is likely available only via ftp server, NCEP may be able to ingest their data and display via webpage. | tbd | tbd | tbd | tbd |
| Domain of the area of coverage should be extended to cover from 5 degrees north to as far as practicable south. | tbd | tbd | tbd | tbd |
| Some NWP forecasts could be updated every 6 hours. | tbd | tbd | tbd | tbd |
| All forecasts should be archived for a minimum of 7 days. | tbd | tbd | tbd | tbd |
| Products not routinely transmitted on GTS network should be provided in graphical format vie web page and/or ftp server for rapid display and dissemination. As UKMO data is likely available only via ftp server, NCEP may be able to ingest their data and display via webpage. |  |  |  |  |
| Domain of the area of coverage should be extended to cover from 5 degrees north to as far as practicable south. |  |  |  |  |

# List of the stations where Global Centres will provide

# EPSgrams in the framework of SWFDDP

(to be confirmed)

I.1 - List of stations for EPSgrams from UK MetOffice

I.2 - List of stations for EPSgrams from ECMWF

I.3 – Operational e-mail address of the Central Forecast office to be used during the Regional Subproject experimentation phase :

GUIDANCE TO BE ISSUED BY REGIONAL CENTRE FOR NMHSs

FOR SHORT RANGE SEVERE WEATHER FORECASTING UP TO 48 H

(to be arranged)

The SW Short guidance comprises the following parts:

- Part A:  Text; depiction of the expected evolution of the weather up to 48 h and comments about the more representative short range products that are used with reference to figures included in the part B or to charts clearly identified (model, parameter, level, forecast range).

- Part B: Figures; charts or graphics coming essentially from deterministic models (global or  LAM).

- Part C: The assessment of the degree of confidence of the forecast by the forecaster.

- Part D: Two tables (for 24 h and 48 h, respectively), summarizing the risk of severe weather as assessed by the RSMC Nadi as proposed below.  In order to provide  more information about the geographical location of the severe event the following convention is adopted when filling in the cells : X for the whole country, N for the northern part, S for the southern part, W for the western part and E for the eastern part.

| Country | No risk | Low risk | Medium risk | High risk |
| --- | --- | --- | --- | --- |
| Vanuatu | Heavy precip. |  |  |  |
|  | Strong Winds |  | N |  |
| Samoa | Heavy precip. |  |  |  |
|  | Strong Winds | X |  |  |
| Etc… |  |  |  |  |

This table is only an example and has to be definitively defined by RSMC Nadi.  The separation of the evaluation of the risk into four categories (no risk, low risk, medium risk and high risk) is only given as an example.

- Part E: Two geographical maps (for 24 h and 48 h, respectively) including the boundaries of the countries with contours identifying the areas which are likely to be hit by the severe weather event.

Important : NMHS has to acknowledge the reception of this bulletin.

GUIDANCE TO BE ISSUED BY REGIONAL CENTRE FOR NMHSs

FOR MEDIUM RANGE SEVERE WEATHER OUTLOOK FOR DAYS D+3,  D+4 and D+5

The SW Medium guidance comprises the following parts:

- Part A :Text; depiction of the expected evolution of the weather for days 3, day 4 and day 5  and comments about the more representative medium range products that are used with reference to figures included in the part B or to graphics  clearly identified (EPS charts or meteograms).

- Part B: Figures; charts or graphics coming essentially Ensemble Prediction Systems  (EPS).

- Part C: The assessment of the degree of confidence of the forecast by the forecaster.

- Part D: Three tables (for day 3, day 4 and day 5, respectively), summarizing the probabilities of precipitation and wind higher than a given threshold as proposed below. In order to provide  more detailed information about the geographical location of probabilities the following convention is adopted when filling in the cells : X for the whole country, N for the northern part, S for the southern part, W for the western part and E for the eastern part.

| Country | Probability | < XX% | > XX% and < YY% | > YY80% |
| --- | --- | --- | --- | --- |
| Vanuatu | Prec.> 50mm/6h | N |  |  |
|  | Winds > 30 kt |  | N |  |
| Samoa | Prec.> 50mm/6h | X |  |  |
|  | Winds > 30 kt |  |  | X |
| Etc… |  |  |  |  |

This table is only an example and has to be definitively defined by the RSMC (number of columns, lower and upper limits).

- Part E: Three geographical maps (for day 3, day 4 and day 5, respectively) including the boundaries of the countries with contours identifying the probabilities areas for the occurrence of the weather event.

Important : NMHS has to acknowledge the reception of this bulletin.

GUIDANCE TO BE ISSUED BY RSMC NADI-TCC FOR NMHSs

FOR MEDIUM RANGE TROPICAL CYCLONE OUTLOOK

The TC Outlook guidance could incorporate the following parts:

- Part A:  Text; description of areas with low, moderate or high TC genesis probability over the forecast area up to 72 h and more general outlook for day 4 and 5.

- Part B: Separate maps of potential TC genesis areas for days 1-3 (short range) and outlook for days 4-5 (medium range)

- showing areas of low, moderate or high risk

- Part C: Table of countries potentially affected by forecast of TC genesis:

| Country | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 |
| --- | --- | --- | --- | --- | --- |
| Vanuatu | Low | Low | Moderate | Moderate | High |
| Samoa | Low | Low | Low | Moderate | Moderate |
| Solomon Islands | Low | Low | Low | Low | Low |

- Part D: The assessment of the degree of confidence of the TC Outlook by the forecaster.

(the above are suggested products only – to be defined by the RSMT and RSMC Nadi)

|  | EVALUATION FORM (Page 1) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | SEVERE WEATHER EVENT OBSERVED |  |  |  |  |  |  |
| Identification of the severe event |  |  |  |  |  |  |  |  |
| NMHS: |  |  | Alphabetic |  |  |  |  |
| Region affected: |  |  | Alphabetic |  |  |  |  |  |
| Event Number: |  |  | Numeric |  |  |  |  |  |
| Type of event: |  |  | Numeric | (put the right number in the cell) |
| 1: Heavy Precipitation | (indicate the most significant phenomenon, |  |  |  |  |  |  |
| 2: Strong wind | either heavy precipitation or strong wind) |  |  |  |  |  |  |
| Severe convection |  |  | Numeric | (put 1 if extreme phenomena are the consequence of severe convection or 0 otherwise) |
| Severe Weather Observed (to be filled even if no severe weather has been forecast) |  |  |
|  | Start of the event: |  |  |  |  | at |  |  | UTC |
|  |  |  | JJ | MM | AA |  | HH | MM |  |
|  | End of the event: |  |  |  |  | at |  |  | UTC |
|  |  |  | JJ | MM | AA |  | HH | MM |  |
| Max. observed value: |  |  | Unit |  |  |  |  |  |  |
|  | Numeric | Alphabetic |  |  |  |  |  |  |  |
| (According to the event: accumulated precipitation or gusts) |  |  |  |  |  |  |  |
| Information from the end-users |  |  |  |  |  |  |  |  |
| short text explaining the consequences and possibly some figures |  |  |  |  |  |
| (number of interventions, casualties, damages, usefulness of the warning ) |  |  |  |  |  |
|  | EVALUATION FORM (Page 2) |  |  |  |  |  |  |
|  | SEVERE WEATHER FORECAST EVENT |  |  |  |  |  |  |
| Severe Weather Forecast / (to be filled even severe weather did not occur) |  |  |  |
| Time of the warning | toward DMCPA |  |  |  |  | at |  |  | UTC |
|  |  |  | JJ | MM | AA |  | HH | MM |  |
| Start of the event; | forecaster assessment |  |  |  |  | at |  |  | UTC |
|  |  |  | JJ | MM | AA |  | HH | MM |  |
| End of the event; | forecaster assessment |  |  |  |  | at |  |  | UTC |
|  |  |  | JJ | MM | AA |  | HH | MM |  |
| Max. observed value: |  |  | Unit |  |  |  |  |  |  |
|  | Numeric | Alphabetic |  |  |  |  |  |  |  |
| (According to the event: accumulated precipitation or gusts) |  |  |  |  |
| accumulated precipitation or gusts) |  |  |  |  |  |  |  |
| Level of risk as appreciated by RSMC | (put 1 in the chosen cell) |  |  |  |  |  |
| Level of risk | 1 day before: |  |  |  |  |  |  |  |  |
|  |  |  | No |  | Low |  | Med. |  | High |
| Level of risk | 2 days before: |  |  |  |  |  |  |  |  |
|  |  |  | No |  | Low |  | Med. |  | High |
| Probabilities of medium range outlooks as appreciated by RSMC |  |  |  |  |  |
| Probability | 3 days before: |  |  | % |  |  |  |  |  |
| Probability | 4 days before: |  |  | % |  |  |  |  |  |
| Probability | 5 days before: |  |  | % |  |  |  |  |  |
| Mark for usefulness of regional centre severe weather forecast | (put 1 in the chosen cell) |  |
| A = Very useful | (basis of the warning) |  | A |  |  |  |  |  |  |
| B =Useful | (aided guidance confidence) | B |  |  |  |  |  |  |
| C = Neutral | (not useful) |  | C |  |  |  |  |  |  |
| D = Negative | (misleading) |  | D |  |  |  |  |  |  |
| Comment including information on usefulness and applicability of used tools |  |  |  |  |

# Text boxes

| N° | WMO id. | Station Name | Latitude (South) | Longitude (East) | Altitude (Metres) |
| --- | --- | --- | --- | --- | --- |
| 1 |  | Port Moresby (PNG) |  |  |  |
| 2 |  | Madang (PNG) |  |  |  |
| 3 |  | Port Vila, (Vanuatu) |  |  |  |
| 4 |  | Honiara (Solomon Islands) |  |  |  |
| 5 |  | Noumea (New Caledonia) |  |  |  |
| 6 |  | Nadi (Fiji) |  |  |  |
| 7 |  | Tarawa (Kiribati) |  |  |  |
| 8 |  | Funafuti (Tuvalu) |  |  |  |
| 9 |  | Nuku'alofa (Tonga) |  |  |  |
| 10 |  | Alofi (Niue) |  |  |  |
| 11 |  | Apia (Samoa) |  |  |  |
| 12 |  | Avarua (Cook Islands) |  |  |  |
| 13 |  | Papeete (French Polynesia) |  |  |  |
| 14 |  | Port Vila, (Vanuatu) |  |  |  |
| 15 |  | Honiara (Solomon Islands) |  |  |  |
| 16 |  | Noumea (New Caledonia) |  |  |  |
| 17 |  | Darwin (Australia) |  |  |  |
| 18 |  | Cairns (Australia) |  |  |  |
| 19 |  | Townsville (Australia) |  |  |  |
| 20 |  | Brisbane (Australia) |  |  |  |
| 21 |  | Wellington (NZ) |  |  |  |
| 22 |  | Auckland (NZ) |  |  |  |
| 23 |  | Jakarta (Indonesia) |  |  |  |

| N° | WMO id. | Station Name | Latitude (South) | Longitude (East) | Altitude (Metres) |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |