|  | CBS (DPFS/PWS) Task Team on the Provision of Operational Meteorological Assistance to Humanitarian Agencies |
| --- | --- |
|  | 2013-2014 Work Plan |
| ER | Key Outcome | Key Performance Indicator | Activity | Responsible/ Participants | Comments |
| 1, 2 | Designation of criteria and functions that will enable the provision of operational meteorological products and services to Humanitarian Agencies to help mitigate the impacts of meteorological-related hazards |  | Review the identified needs and requirements of humanitarian agencies (results of previous work) | MJ and Secretariat (DPFS +PWS) + Jennifer Milton | Teleconference on 3 April 2013 with all TT members; background documents available to all members of the TT |
|  |  |  | Coordinate with relevant UN and Int. Orgs. on collecting and responding to their requirements | MJ and Secretariat (DPFS+PWS+DRR) + Jennifer Milton | Teleconference on 18-April 2013 with relevant Humanitarian agencies |
|  |  |  | Development/review of specifications for RSMC guidance to enable response to identified user needs | Leader+ DPFS | Work by correspondence; but would need a responsible (leader) |
|  |  |  | Development/review of template for specified products and services and define related dissemination aspects | Leader+ Secretariat (DPFS +PWS) | Work by correspondence; but would need a responsible (leader) |
| 2 | Identification and establishment of global and regional operational arrangements that would assist humanitarian agencies and disaster managers in mitigating disasters |  | Development/review of proposed/existing global and regional operational arrangements | TT members + Secretariat (DPFS +PWS) | Work by correspondence and face-to-face meeting in week of 8 July 2013 to complete; but would need a responsible (leader). Review after the tests/exercises. |
|  |  |  | Test/exercise the operational arrangements including dissemination and communication | Leader? | SWFDP RSMC and NMHS, relevant UN and international organizations; RCOF |
|  |  |  | Identify gaps and areas for improvement as a result of test/exercise | Leader? | Associated with the previous activity |
|  |  |  | Assist the Members participating in test/exercise in developing their national capabilities including dissemination and communication with users, based on the identified gaps | Secretariat (DPFS +PWS) | This activity could be part of the national implementation plans which are being developed within the SWFDP; this includes training engaging users. |
| 1, 2 | CBS document |  | Preparation of the CBS document based on the results of the above activities, including a formal Recommendation with an amendment to the Manual on the GDPFS and improvements in dissemination channels and communication techniques incorporating user feedback | MJ and Secretariat (DPFS/PWS) | CBS session is planned to be held in September 2014, in Paraguay (RA III) |

__________