# WMO SPICE Teleconference

| Date | 30.08.2012 | Time | 15:00 – 17:00 (CET) |
| --- | --- | --- | --- |
| Purpose | SPICE |
| IOC member attendees (strike though if not attending) | R. Nitu, B. Baker, J. Hendrikx, E. Lanzinger, H. Liang, Y.-A. Roulet, F. Sabatini, V. Vuglinsky |
| IOC ex-officio member attendees (strike though if not attending) | S. Bilish (Australia) R. Nitu – C. Smith – D. Yang (Canada), S. MacDonell (Chile) O. Aulamo (Finland) TBD (Japan) TBD (New Zealand) M. Wolff (Norway) TBD (Poland) TBD (Russian Fed.) Y.-A. Roulet (Switzerland) R. Rasmussen (USA) E. Vuerich (Italy) |
| Other Attendees (optional) | M. Colli, B. Day, M. Earle, B. Faisal, B. Goodison, J. Hoover, P. Joe, J. Kochendorfer, T. Laine, S. Landolt, I. Rüedi, A. Samanter |
| Distribution | All attendees, IOC (including IOC ex-officio members) |
| Moderator | Bruce Baker | Recorder | Isabelle Rüedi |

Meeting Records (A = Action / D = Decision / I = Information)

| # | A / I / D | Item Description | Owner | Due Date |
| --- | --- | --- | --- | --- |
| 1 | D | Calibration of gauges will happen as mass value (not a volumetric value!) |  |  |
| 2 | A | USA and Canada to coordinate to do a repeatability study | Bruce/Mike | Within next month |
| 3 | A | Include dimensions of slat in Marshall section in Sect. 4 of Report | Scott | 31 Aug |
| 4 | A | Include number of instruments allocated to each site (and whether spare or not) in Annex XVII or report | Isabelle | 31 Aug |
| 5 | A | Confirm/decide to which site 2nd Pluvio2 was allocated and inform manufacturer | Rodica | 6 Sept |
| 6 | D/A | Anti-freeze document approved. Post anti-freeze document on website. | Isabelle | 31 Aug |
| 7 | D/A | Boulder meeting report approved. Secretariat to do last agreed corrections and post on website. | Isabelle | 6 Sept |
| 8 | D | No teleconference on 6 Sept. 2012 |  |  |
| 9 | D | Agreed to distribute and post short teleconference protocols on website as soon as possible after teleconference |  |  |

Open Actions

| # | A / I / D | Item Description | Owner | Due Date |
| --- | --- | --- | --- | --- |
| From teleconference of 23 August 2012 |
| 2 | A | Provide updated submission of site’s own instruments, including ancillary measurements | All site managers | 1 Oct |
| 3 | A | Provide site layout | All site managers | 31 Aug |
| 4 | A | To contact Poland to clarify who is the site manager | Rodica/Roy | 27 Aug |
| 5 | A | Letter to Uzbekistan | Secretariat | 30 Sept |
| 6 | A | Provide feedback to Mareille on anti-freeze document in view of formally adopting document at next teleconference | All | 30 Aug |
| 7 | D/A | IOC approved the document on the Alter Shield design. Rodica to provide document to Secretariat for posting on website | Rodica & Isabelle | 30 Aug |
| 8 | D/A | Review options provided regarding calibration of Geonor towards making a decision at next teleconference | All | 30 Aug |
| 9 | A | USA to send material for GEONOR heaters to Norway (3), New Zealand (2) and Australia (2), Chile (TBD) | Bruce | 31 Aug |
| 10 | A | Send national procedures for measuring snowfall and snow on the ground to Barry Goodison, as well as feedback on snow on the ground document | All | 6 Sept |
| 11 | A | Document for CIMO Management Group on possible financial support for SPICE data analysis | Rodica | 1 Oct |
|  |  | For next teleconference: Calibration procedure Commissioning protocol Approval of anti-freeze document Final report of Boulder meeting |  |  |

Attachments:

None.