| WORLD METEOROLOGICAL ORGANIZATION __________________ COMMISSION FOR INSTRUMENTS AND METHODS OF OBSERVATION CIMO MANAGEMENT GROUP Fourteenth Session Offenbach, Germany 5 – 8 April 2016 |  | CIMO/MG-14/Doc. 5.1(4) (1.IV.2016) _______ ITEM: 5.1 Original: ENGLISH |
| --- | --- | --- |

OPAG In-Situ Technologies and Instrument Intercomparison

Report on progress and recommendations from CIMO ET Aircraft-based Observations (ET-AO)

(Submitted by J.P. van der Meulen, with support from Stewart Taylor and Secretariat )

Summary and purpose of document This document provides information on the progress made by the ET, the status of the Work Plan and proposals for future actions. Reference is made to financial constraints as provided by a budget plan based on the AMDAR trust fund.

Action proposed

The Meeting is invited to consider this report, to comment and approve the updated Work Plan.

________________

Appendices:	I	Updated Work Plan

Report on progress and recommendations from CIMO ET Aircraft-based Observations (ET-AO)

- INTRODUCTION

  - The expert team on aircraft-based observations is established to work on the scientific and technical development of aircraft-based observing systems, including AMDAR, Mode-S, ICAO ADS and TAMDAR, particularly with respect to instruments and methods of observation. As a result it will report on the development, scientific testing, validation and inter-comparison of existing and new methods of observation for aircraft-based observing systems, including humidity, turbulence and ice accretion.

  - The work will be carried out in close collaboration with the CBS Expert Team on Aircraft-Based Observing Systems (ET-ABO).

- ACHIEVEMENTS WITH RESPECT TO WORKPLANS

  - For a overview of the results, so far, see the ‘comment’ column in the updated Work Plan, indicated in red (Appendix I).

  - During the recent ET-AO and ET-ABO joint meeting (Casablanca, Morocco, 7-11 December 2015), the Ch. ET-AO presented an in-depth overview of the work done and results established so far (see final report of the meeting on http://www.wmo.int/pages/prog/www/OSY/Reports/ET-ABO_ET-AO_Joint_Dec_2015_Final_Report.pdf). It was stated that:

- The Work Plan involved the coordination of activities and the organisation of team meetings, of which the current joint meeting with ET-ABO consituted the first session of ET-AO.

- Work had commenced on scientific investigation of the cause of the well known AMDAR air temperature bias issue.

- The team had undertaken the development of implementation plans for the wider and improved measurement of water vapour and turbulence within the AMDAR system and the ABOP. These plans were to be presented to the current session with an expectation to incorporate the agreed material in the ABOP Strategy and Implementation Plan.

- A consultant had been employed to undertake a Study on Current & Future Communications and Technology – the study had been completed and would soon be published.

- The AMDAR Onboard Software Functional Requirements Specification (AOSFRS) had been updated and a new version 1.1 had been issued under the CIMO Instruments and Observing Methods (IOM) technical reports series in June 2014.

- The team had been developing strategy and making initial plans for collaborating with avionics vendors on the development of AMDAR Onboard Software (AOS) applications as standard “catalogue” applications, with further follow up planned for 2016.

- Under Work Plan Task 11 on Boeing B777 AMDAR Software Development, the team had worked with ET-ABO and in collaboration with partners, Air France, British Airways, E-AMDAR and Météo France. It was expected that this initiative would lead to the rollout of AOS on the B777 fleets of these aircraft over late 2015 through early 2016.

- As part of the update to the Regulatory Material for ABO (to be incorporated into the Guide to GOS, WMO-No-488, 3.4 Aircraft Meteorological Stations), optimisation specifications had been included within Annex V

- The team had continued to maintain watch on the various international efforts to assess the impacts and validate the performance of water vapour sensors for the WVSS-II and TAMDAR sensing systems. The E-AMDAR Programme was still awaiting the final reports on results from TAMDAR and WVSS-II comparisons on the FAAM aircraft. A study of the impact of TAMDAR data was carried out by both ECMWF and Deutscher Wetterdienst (DWD) and presented to EUMETNET Observations Scientific Expert Team (Obs-SET) – the reports from the studies were being collated and will be made available. The TAMDAR system continues to be rolled out on the Flybe and Icelandair fleets. Discussions were continuing with Panasonic regarding the use of the data.

- The Work Plan included a task on AMDAR and WVSS-II inter-comparison which was in the early stages of development.

- A draft report had been developed on the various tests and studies leading to scientific validation of the WVSS-II water vapour measurement (WVM) sensor, expected to be published as an IOM report in 2016.

- The team had finalised the update of Part II, Chapter 3, Aircraft Observations of the WMO Guide to Meteorological Instruments and Methods of Observations, WMO-No. 8, which was approved for publication by CIMO-16.

- An update of the Meterological Report specification within AEEC ARINC620 Software Specification had been completed leading to the publication of version 6 within ARINC620 Supplement 8.

- The team had also developed a task on Study of Unmanned Ariel Vehicles (UAV) technologies. The Chair of ET-AO had attended the Commercial UAV Show (October 2014) and discussed meteorological applications with several vendors as well as British Antarctic Survey (BAS) who are active in the use of UAV.

  - During the recent joint meeting the work plan was discussed and updates are proposed. Some are related to underestimated workloads resulting in new deadlines, but most changes are caused by ongoing experiences and new views on further developments with aircraft based observations or aircraft derived data (ADD).	These are the main changes to the ET-AO Work Plan:

- With the completion of the drafting of the implementation plans for water vapour and turbulence measurement, focus now turns to implementation.

- After researching the possibility to develop a "generic" AMDAR onboard software solution (Task 10), the team is reverting to work with individual avionics vendors and developers to push for off-the-shelf AOS applications. From the Joint Meeting, there is a plan to attempt to hold a 1-day conference with avionics vendors in series with the Airlines Electronic Engineering Committee Data Link Users Forum (AEEC DLUF) meeting in Europe during Quarter 3. 10k has been budgeted for this activity.

- For the development of B777 software, WMO has received a proposed agreement with EUMETNET which includes a contribution to the software implementation costs requiring an additional funding of 8k CHF. The software has already been developed and implemented on over 100 B777 aircraft. (Task 11).

- A new task (22) on assessing requirements for reporting in the AMDAR BUFR template has been added based on action from the joint meeting.

- PROBLEMS ENCOUNTERED, RISKS IDENTIFIED

  - At present, no serious bottlenecks are identified. Some concern may arise if the expected workload to deliver specific product before a deadline is underestimated causing delay and change of deadlines (as indicated in the updated Work Plan in Appendix I). However, it is expected that all deadlines will remain within the intersessional period, i.e. that the foreseen deliverables and target results will be finalized before CIMO-XVII.

- SPECIFIC REPORTS REQUESTED BY MG

  - For any details on publications and reports, so far, see the Work Plan or the Final Report of the joint ET-ABO/ET-AO meeting.

- RECOMMENDATIONS -  DECISIONS EXPECTED FROM CIMO-MG

  - No specific recommendations are submitted so far to CIMO-MG-14; No specific recommendations so far, only endorsement of the updated Work Plan.

  - During the recent Joint ET-AO/ET-ABO meeting a number of recommendations were agreed on. The following recommendation had impact on the ET-AO Work Plan:

- ET-AO should investigate any additional metadata requirements to support heading derivation for ADD. (Action: ET-AO to update work plan accordingly.)

_________________

APPENDIX I: CIMO ET-AO Work Plan, 2015-2018, Budget 2016-2018

(Version 2016.1D7, Draft, March 2016)

[changes in red]

| No. | ToR | Task Description | Person Responsible | Action | Deliverables / Outcome | Comm. | Deadline for Delivery | Status (%) | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 1) | Coordinate with CBS ET-ABO on Work Plan & Budget | Ch-ET-AO, SO/ARO | Representative of ET to attend ET-ABO-2 (2015); Work Plan & Budget to be compiled & approved on at least an annual basis. Regular Work Plan WebEx sessions to be held. | Harmonised Work Plan & Budget for the ABO Program. Report to ET-AO | Q4 2014 | Ongoing | N/A | Chair attended ET-ABO-1 ET-AO-1 held jointly with ET-ABO-2 Dec 2015 |
| 2 | 2) | Meeting of ET-AO | Ch-ET-AO, SO/ARO | Meeting of ET-AO, Q4 2015 Meeting of ET-AO, 2017, prior to CIMO Session | Work Program advanced; Report to CIMO Report to CIMO Q1 2016 ahead of CIMO MG Meeting Apr 2016 | Q4 2014 | Q1 2018 | 0 | Meeting of TT-AO-1 held 18-20 Feb 2014. ET-AO-1 held Dec 2015 |
| 3 | 3) | Investigate AMDAR Temperature Bias | S.d.Haan | Review of relevant reference material Consultation with avionics/sensor experts | Report to ET-AO and CIMO CIMO IOM Report Meeting to be arranged with avionics vendors 2016 | Q1 2014 | Q3 2016 Q2 2015 | 25 | May require funding to complete a study on onboard issues, such as de-icing. Ref: WMO AMDAR Panel Aircraft Observing System Data Management Workshop, Section 5.1, |
| 4 | 3) | AMDAR and water vapor measurement (WVM) integration into existing avionics and airframes | A.Hoff, G.Meymaris, S.Stringer, B.Ford, SO/ARO | Drafting and review of plan. Finalise plan as part of the ABOP Strategy & Implementation Plan (A-SIP) | Strategic Plan | 2012 | Q1 2015 | 95 | This needs to be harmonized with the A-SIP. Ref: WMO AMDAR Panel Session 15 Fin. Rep. 4.2.1. Incorporate: Ownership of STCs Collaboration on STC costs Integration into airframes AMDAR Software requirements. Some elements of the IP will be delivered during 2016 – thus delaying completion of deliverable |
| 5 | 3) | AMDAR and water vapor measurement (WVM) as standard accessory on commercial aircraft | A.Hoff, G.Meymaris, S.Stringer, B.Ford, SO/ARO | Drafting and review of plan. Finalise plan as part of the ABOP Strategy & Implementation Plan (A-SiP) | Strategic Plan | 2012 | Q1 2015 | 50 | Incorporate: Formulation of IP into WMO Project, perhaps in collaboration with ICAO. Ref: WMO AMDAR Panel Session 15 Fin. Rep 4.2.1. Some elements of the IP will be delivered during 2016 – thus delaying completion of deliverable |
|  |  | WVM Implementation (new) | A.Hoff | Report on WVSS-II air intake assessment (FAAM) | IOM Report | Q1 2016 | Q1 2017 | 0 |  |
|  |  |  | A.Hoff, B.Ford | Compile document on WVSS STC and candidate fleets for implementation. | WIGOS TR | Q1 2016 | Q4 2016 | 0 |  |
|  |  |  | SO/ARO | WMO Letter to PRs of Operational Programs re participation in AMDAR/WVM and AMDAR/EDR. | Letter to PRs | Q2 2016 | Q2 2016 | 0 | Dependent on publishing of IOM under Task 16. This should also have a focus on requesting participating airlines to consider WVM and also to request WVM capability on future ordered aircraft. |
|  |  |  | D.Body, A.Hoff, B.Ford | Undertake study on use of AMDAR/WVM for aircraft icing prediction & management. | Report to ET-AO | Q1 2016 | Q4 2017 | 0 |  |
|  |  |  | D.Body, A.Hoff, B. Ford | Reinvigorate interaction with airframe manufacturers re integration of WVM from factory floor. | Manufacturers aware of requirement for integration of WVM. | Q1 2016 | Q4 2018 | 0 | Considerations: Letter from WMO to key aircraft manufacturers. Letter from WMO to IATA and/or airlines. Meetings with aircraft manufacturers. |
| 6 | 3) | Turbulence (EDR ) Implementation in AMDAR - Develop IP for EDR | G Meymaris, S.Taylor, T.Farrar, SO/ARO | Drafting and review of plan. Teleconferencing of collaborators. Liaise with NCAR on software requirements; Identify possible airline partner for trial. | EDR IP | Q3 2013 | Q1 2015 | 50 | Possibly include: A trial program with a European airline (the E-AMDAR Team discussing possibility with Air France). Delay in discussing with airline. Ref: WMO AMDAR Panel Session 15 Fin. Rep 4.2.2. |
| 7 | 3) | Turbulence (EDR) Implementation (new actions added) | G Meymaris | In collaboration with ET-ABO, undertake activities as required to facilitate AMDAR EDR monitoring program. | EDR monitoring program operational | Q2 2015 | Q4 2018 | 0 | This Task will follow on from Task 6. Sub-tasks below. |
|  |  |  | G.Meymaris | Develop & Maintain Implementation Plan documents: List of compatible avionics systems. List of compatible aircraft types. List of target participating programmes/airlines. | IP Documents | Q1 2016 | Q4 2018 | 0 |  |
|  |  |  | SO/ARO | Based on IP documents, contact PMs re participation in AMDAR/EDR. | PMs aware of IP and feedback received and reported to ET-AO | Q3 2016 | Q3 2016 | 0 |  |
|  |  |  | G.Meymaris | Develop a plan & strategy for extension of EDR software availability. | Wider availability of EDR software for different aircraft models. | Q3 2016 | Q4 2016 | 0 |  |
|  |  |  | G.Meymaris | Participate in Avionics Vendors Conference for promotion of EDR applications dev. | Avionics vendors aware of requirements for EDR applications integration. | Q3 2016 | Q4 2016 | 0 |  |
|  |  |  | G.Meymaris, S.Taylor, SO/ARO | Participate in RTCA/SG4, EDR MOPS for EDR Standardisation. | Contrib. to FAA EDR MOPS | Q1 2016 | Q4 2017 | 5 | Membership to RTCA SC-206 (SG4 EDR MOPS) granted to Chair and SO/ARO. |
|  |  |  | S.Taylor, G.Meymaris | Develop Strategy & Imp. Plan for E-AMDAR participation in EDR IP | Plan produced. | Q1 2016 | Q4 2018 | 5 | Development of AFR B777 also includes implementation of EDR – airline /Boeing will collaborate to achieve during 2016. Lufthansa and DWD (TeFiS Project) are collaborating on installing EDR on ~30 aircraft (all fleet types). |
| 8 | 3) | Study on Current & Future Comms & Technology Impact on AMDAR | SO/ARO, S.Taylor, D. Arodi. | Write Statement of Work Identify consultants SSA in place Monitor progress Study to be published as a IOM report. | Kick off webex with consultant (Sep 2014). Study and recommendations produced. Two sections to cover Executive Summary and Technical terminology. | Q3 2013 | Q1 2015 | 95 | Monthly status reports received. Regular Webex sessions held with consultant during 2014. Webex held Jan 2015. SSA consultancy completed. IOM with WMO Publications for Final approval |
| 9 | (4) | Update and maintain the AOSFRS | D.Body | Develop Version 1.1A as mark up to version 1.1 for publication on the WMO Website. | AOSFRS Maintained | Q4 2014 | Q4 2017 Q4 2018 | 0 | No current requirement for updates identified Version 1.1 issued. Record of amendments included in document. |
| 10 | 4) | AMDAR Software Development & Availability (partly new actions) | S.Taylor, SO/ARO | Approach Teledyne Controls re AOSFRS implementation; Approach other avionics vendors | Integration of AMDAR into avionics systems. | Q3 2013 | N/A | Ongoing | Work towards availability of AMDAR software as a catalogue item of delivery for avionics systems. ET-AO agreed on more proactive approach possibly involving face to face meetings necessitating travel of Members. Promotion of concept at aviation meetings (e.g. AEEC DLUF Q1 2016) |
|  |  |  | ET-AO, SO/ARO | Development of Generic AMDAR Onboard Software Modules: Determine viability of project. Develop Description of Work and requirements. WMO Tender for job. Initiate contact with Avionics Vendors on this topic. | Suite of generic AOSFRS-compliant modules for deployment with participating airlines and avionics vendors. | Q3 2014 | Q4 2016 Q4 2015 | 10 | Initial discussions with vendors. Honeywell and Teledyne contacted. Other vendors and aircraft manufacturers to be contacted (Q1 2015). After discussions throughout 2015 the concept has been put on hold pending further contact with vendors. |
|  |  |  | Ch-ET-AO, SO/ARO | Avionics Vendors Conference with AEEC in Q4 2016 Ch-ET-AO to approach meeting and conference organisers in AEEC to make request. LoA with AEEC required? | Conference/Meeting with Avionics Vendors Held | Q1 2016 | Q4 2016 | 0 | Fallback will be to arrange alternative event staged at appropriate vendor venue in Q4. |
| 11 | 4) | Boeing 777 AMDR Software Dev. | Ch-ET-AO, Ch/ET-ABO, SO/ARO, | Finalise negotiations with AFR and KLM in consult. with E-AMDAR & Meteo-France Review quotation; Provide advice on specifications and requirements. Finalise agreement with stakeholders on costs. Finalise implentation and software roll out. | B777 AMDAR Software application | 2012 | Q4 2016 Q2 2015 | 95 | Combined action with ET-ABO Agreement signed with AFR for S/W develop. Dec 2014 AFR, LSY and E-AMDAR coord. Integ. of B777 to optimizer Jan 2015. Project imp. delayed – expect completion in 2016 AFR data available from 1st Feb 2016. Ref: WMO AMDAR Panel Session 15 Fin. Rep 4.4.7. |
| 12 | 4) | Develop and specify standard for AMDAR Data Optimisation System | D.Body | Determine requirements (consult with FPs); Draft specification; Conduct review; Publish spec. | Addition to WMO guidance material. | Q4 2014 | Q4 2016 Q3 2015 | 100 | Develop a functional specification that can be included in the Manual on WIGOS or in CIMO Guide. Guidance has been developed. Will be added to the Guide to GOS. COMPLETED |
| 13 | 5) | Monitor & Review reports from WVSS testing | A.Hoff | Review reports. Report to TT-AO-1 Provide summary report on DENCHAR test results. Provide ET-AO and ET-ABO with updates. | Report to CIMO. Updates to ETs. | Q3 2013 | Ongoing | N/A. | Ref: WMO AMDAR Panel Session 15 Fin. Rep 4.2.1. |
| 14 | 5) | Monitor & report on impact assessment results of TAMDAR humidity & other parameters by MetOffice (new actions added) | ET-AO | Review reports and analyse results. Report to ET-AO-1. Provide updates to ET | Report to CIMO | Q3 2013 | Q2 2015 | 40 | Delay to installation of TAMDAR on FAAM aircraft, now scheduled for Oct 2014. TAMDAR sensor installed and Panasonic completing onboard calib. Data will be collected from campaigns from March 2015. Awaiting results from Met Office |
|  |  |  | A.Hoff | Determine status of reporting of DWD & ECMWF on WVM Impact studies & compile a brief summary report for publication. | Newsletter Article or WIGOS TR | Q1 2016 | Q3 2016 | 0 |  |
| 15 | 3) | Develop & Implement plans for AMDAR & WVSS inter-comparison | S.d.Haan | Determine requirements; Analyse options; Draft Plan; Implement & report (IOM). | AMDAR & WVSS Inter-comparisons Plan | Q4 2013 | Q2 2016 Q2 2015 | 30 | This task was delayed whilst awaiting WVSS installation on DLH aircraft. All 9 aircraft will be operational Q1 2016. |
| 16 | 6) | Prepare a paper on the status of WVSS-II validation | B. Ford & Collaborators | Prepare outline and scope Identify contributors Research and draft Review Publish | IOM Report | Q3 2013 | Q3 2016 Q4 2014 | 70 | Provide a summary on all scientific and operational aspects of the WVSS-II sensor and prepare a paper to be published as an IOM report. Upon review by CIMO requires some changes and additional material. After further iteration, document will be reviewed by ET-AO Q2 2016 |
| 17 | 6) | Review & Update Aircraft-based Obs Reg. Mat. In CIMO Guide | ET-AO | Review current status of material and identify requirements for update; Coordinate & undertake update; Review and complete; Provide to CIMO Editorial Board. | CIMO Guide on Aircraft-based Observations updated. | Q1 2014 | Q4 2018 | 0 | Need to plan for review of current chapter to be completed (if necessary) by Q4 2017 for input to process to have approved by CIMO-2018 |
| 18 | 7) | Attend meetings of relevance to AMDAR Technical Dev. (new actions added) | ET-AO, SO/ARO | Develop list of aviation committees and reps on P&C wiki. Membership of RTCA | Meetings attended. Reports produced for CIMO and Secretariat | Q2 2013 | Ongoing | N/A | This may include: Meeting with avionics vendors; SO/ARO & S.Taylor met with A.Hoff in Dec 2013 in Offenbach for Task 19. Met Expo (Madrid September 16) |
|  |  |  | Ch-ET-AO, SO/ARO | Undertake a review of AEEC, RTCA, SESAR and other bodies to determine critical committees and work groups requiring ET-AO representation | Nomination of members to key committees and work groups. Update of list on wiki. | Q1 2016 | Q2 2016 | 0 |  |
| 19 | 4) | Maintenance of AEEC ARINC 620 Specification | S.Taylor, SO/ARO, A. Hoff | As necessary, work with AEEC DataLink Systems Sub-Committee to maintain the Met. Report in the ARINC 620 standard. | Met. Report V6 defined in the AEEC ARINC 620 spec. | Q4 2013 | Q4 2014 | 100 | Will require travel support for work team and to attend AEEC meetings D.Lockett attended AEEC DLK SSC, June 2014 (1.2K) Met Rep. v6 incorp. into ARINC620-8 (published Dec 2014). |
| 20 | 4) | Interaction with AEEC AOC | ET-AO, SO/ARO | Review existing documents and reports to determine requirements for ET-AO Seek membership of AOC and attend meetings | Liaison with Aviation Industries. Report to ETs where appropriate. | Q2 2014 | Ongoing | N/A | SSC and AOC are trying to harmonize requirements for data link in A633 and A620. ET-AO should determine any implications for AMDAR. This Task is related to Task 18 and any funding is captured there. |
| 21 | 3) | Study of UAV technologies. | Ch-ET-AO | Investigate possible applications of UAV/UAS developments for reporting of meteorological parameters. Attend meetings of relevance | Reports to ET-AO and CIMO. Mission Report from UAV Conference (Oct 2014). Liaison with Aviation Industries. Report to ETs where appropriate | Q3 2014 | Ongoing | N/A | Ch-ET-AO attended UAV Conference Oct 2014. (1.4K) UK Met Office are investigating UAV technology for meteorological research. Ch-ET-AO invited to visit UAV vendors – to be arranged during first half of 2015. Visit to UAV vendors delayed to 2016 UAV meeting identified (Brussels March 16) Met expo (Madrid September 16) |
| 22 | 4) | Reporting and Encoding Requirements (new) | A.Hoff | Make assessment of whether there is a requirement for reporting of True Heading within the AMDAR BUFR Template | Report to ET-AO and ET-ABO | Q1 2016 | Q4 2016 | 0 | Requires analysis of the BUFR template. J.v.d.Meulen can assist. |
|  |  |  | S.de.Haan | Investigate any additional metadata requirements to support heading derivation for ADD | Report to ET-AO and ET-ABO | Q1 2016 | Q2 2016 | 0 | Needs to be completed so that requirements can be met in the new guidance for the GttG. Being compiled by ET-ABO. |

# ________________