| WORLD METEOROLOGICAL ORGANIZATION __________________ COMMISSION FOR INSTRUMENTS AND METHODS OF OBSERVATION CIMO MANAGEMENT GROUP Ninth Session Geneva, Switzerland 5 - 8 April 2011 |  | CIMO/MG-9/Doc. 4.2(2) (1.IV.2011) _______ ITEM: 4.2 Original: ENGLISH |
| --- | --- | --- |

OPAG REMOTE SENSING AND NEW TECHNOLOGIES

Workplan for Expert Team on New Technologies and Testeds

(Submitted by A. Koldaev)

Summary and purpose of document This document provides the proposed workplan for the Expert Team on New Technologies and Testbeds developed by A. Koldaev.

Action proposed

The Meeting is invited to review the draft work and make any necessary changes taking into account CIMO priorities before approving it.

________________

# WORKPLAN

B2: CIMO Expert Team on New Technologies and Testbeds

(2011-2014)

| No. | Task description | Person responsible | Action | Deliverable | Deadline for deliv. | Status | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | Guidance on meteorological use of GNSS | S. de Haan-L R. Ware-A | Finalize development of guidance document on theory and operational use of GNSS for meteorology, incl. comparison with other systems such MWR and radiosondes, guideline on operational use of WP, recommendations on data exchange protocols, if appropriate Develop update for CIMO Guide chapter | IOM report Revised CIMO Guide Chapter | 2011 2012 |  |  |
| 2. | Guidance on operational use of passive microwave profilers | R. Ware -L A. Koldaev-A P.W.Chan-A D.Klugmann-A | Develop guidance material on operational use of passive microwave profilers (with emphasis on PBL performance) Review relevant CIMO Guide chapter and develop update if appropriate | Document with guidance material Revised CIMO Guide Chapter | 2011 2012 |  | ET-RSUT&T, para 4.1.19 |
| 3. | Standard on LIDARs | D.Klugmann-L M. Nakazato -A | Collaborate with ISO working group on development of standards on lidars Inform ET and MG on status of development of ISO standards (incl. recommendation & justification on whether WMO should approach ISO to develop them as ISO-WMO standards) | Input to ISO standards Document to CIMO MG | As needed |  |  |

| 4. | Monitor, evaluate and report on development and implementation of new remote-sensing technologies and their operational application | MWR-A.Koldaev –L R. Ware –A GNSS- S. Haan-L R. Ware –A J. Won-A Raman WV A.Apituley-L Wind-finding H. Klein-Baltink(?) Cloud radars D.Klugmann-L A. Koldaev –A Aersol&volca-nic ash detection A.Apituley-L J. Won-A Other R.Kivi – L(?) G. Yuchun –A(?) | Review and evaluate development and implementation of various new remote-sensing technologies and their potential/readiness for operational application (MWR, GNSS, Raman WV lidar, wind-finding systems, cloud radars, aerosol&volcanic ash detection, etc…) Draft report on performance and use of those systems If appropriate, compile IOM report out of report on the various systems Responsibilites for various subdocuments: MWR, GNSS Raman WV lidar wind-finding systems cloud radars aerosol&volcanic ash detection other | Report on performance, implementation and operational use of various systems to the attention of WMO Members IOM report on new RS technologies | March 2012 2013 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |

| 5. | Monitoring of CIMO testbeds | J.G. Won-L D.Klugmann-A A. Apituley-A | Monitor and review outcomes of all CIMO Testbeds and Lead Centres (with focus on performance & limits of new surface-based RS technologies) Based on these outcomes, develop principles for optimal mix of surface-based in-situ & RS technologies Assess need to, and develop, up-date for relevant part of CIMO Guide, as necessary. | Document summarizing main outcomes of testbeds relevant to ET Terms of Reference Document listing principles for optimal mix of various technologies (incl. justification) Revised CIMO Guide Chapter | Late 2012 2013 Dec. 2013 |  | ET-RSUT&T, para 4.1.20 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 6. | Traceability of RS observations to SI standards | M. Nakazato –L ??? - A | Identify tools and techniques to verify to what extent the remote-sensing observations meet criteria that ensure conformity and traceability to SI Develop recommendations on how to improve traceability of RS observations relevant to ET Terms of Reference | Document with assessment of traceability of RS techniques Document with proposals on how to improve traceability of RS techniques | Upon completion of 3. |  | CIMO-XV, para 5.20 |
| 7. | Development of guidelines for integration of data sets produced by different systems | H. Klein-Baltink – L(?) ??? - A | Develop guidelines for integration of data set originating from a selection set of systems | Document with preliminary guidelines | 2012/13 |  | CIMO-XV, para 5.4 |

| ADDITIONAL/OPTIONAL/NICE-TO-HAVE/ FOR LATER??? WISH LIST |
| --- |
| 8. | Report on modern possibility of remote sensing of snow depth by means of passive and active radar airborn and spaceborn systems. | A. Koldaev-L G. Yuchun –A(?) | Study the latest results of different research groups in Canada, Europe, Russia and Japan concerning the space born and aircraft remote measurements of the snow pack. | Recommendations for the implementation of the remote sensing tools into the program of international inter -comparisons of snow precipitation measurements | 2012/13 |  | In cooperation with A3 |
| 9. | Expert estimate of the theoretical background and methodological applicability of the different methodic for certification of the radar type wind profilers as a tool of measurements | P.W.Chan-L | Study the different possibilities of the certification of the remote sensing wind profiler data by means of high meteorological towers, unmanned airplanes, tethered balloons and others | Preliminary guidance and recommendations for NHMS regarding organization of the certification sites for remote sensing wind profilers. | 2013/14 |  | In close cooperation with A1 and B1 |