| WORLD METEOROLOGICAL ORGANIZATION __________________ COMMISSION FOR INSTRUMENTS AND METHODS OF OBSERVATION CIMO MANAGEMENT GROUP Ninth Session Geneva, Switzerland 5 - 8 April 2011 |  | CIMO/MG-9/INF. 5 (15.III.2011) _______ ITEM: 4 Original: ENGLISH |
| --- | --- | --- |

review and approval of cimo work programmes

CIMO-XV Action Sheet

(Submitted by the Secretariat)

Summary and purpose of document This document provides the CIMO-XV Action Sheet, summarizing all the CIMO-XV decisions needing follow-up action. The Management Group is invited to take this information into consideration, while reviewing the draft work plans of the expert teams and theme leaders to ensure that all actions are duly considered and taken into account. The tentative responsible identified in the table are subject to review/changes by the Management Group.

CIMO-XV, Helsinki, Finland, 2-8 September 2010

# ACTION SHEET

# Status: 15 March 2011

| Action Nb | Para. of Fin. Report | Action required | Responsible (Tentative) | Deadline | Status/remarks |
| --- | --- | --- | --- | --- | --- |
| 1 | 4.3 | Development of metadata standards | ET-A1 |  |  |
| 2 | 4.5 | Standardization of algorithms: document and publish algorithms used by automatic observing systems | ET-A2 |  |  |
| 3 | 4.6 | Develop skill parameters for performance of instruments used for substituting subjective observations (present weather) | ET-A2 | CIMO-XVI |  |
| 4 | 4.7 | Develop a strategy for improved instrument interoperability, in collaboration with HMEI | MG & ET-A2 |  |  |
| 5 | 4.8 | Publish guidelines for the transition from manual to automatic observations as CIMO/CBS Technical Report | ET-A1 |  | Report ready. To be published by Secr. |
| 6 | 4.10 | Publish final report of COST-727 as IOM Report | Secretariat |  | Not received yet |
| 7 | 4.10 | Develop update of CIMO Guide taking in account findings of COST-727 on icing | ET-A2 |  | Pending publication of COST-727 |
| 8 | 4.13 | Develop update of CIMO Guide based on findings of Vigna di Valle Intercomparison | Project team, (ET-A3, Ed. Board) |  |  |
| 9 | 4.14 | Letter to Members about outcome of Vigna di Valle Intercomparison | Secretariat |  |  |
| 10 | 4.17 | Finalize publication of Ghardaia report | Project team & IOC, (ET-A1&A3) | End of 2010 | Report ready. To be published by Secretariat |
| 11 | 4.20 | Organize solid precipitation intercomparison | ET-A3 |  |  |
| 12 | 4.22 | Collaborate with CBS in addressing ground-truth validation of satellite remote-sensing of surface variables | TL-B4 |  |  |
| 13 | 4.28 | Assess status of traceability of radiation measurements and investigate alternative mechanism to RPCs. | ET-A1 (A2?, A3?) |  |  |
| 14 | 4.31 | Contact WRDC requesting regular report on status of radiation data quality in the archive and publication of QA/QC procedures | Secretariat |  |  |
| 15 | 4.32 | Invite GAW to update CIMO Guide parts related to UV, ozone and atmospheric composition measurements | Secretariat |  |  |
| 16 | 4.33 | Collaborate with ISO TC 180 and develop appropriate ISO/WMO standards, if appropriate | ET-A1 |  |  |
| 17 | 4.36 | Include siting classification in the CIMO Guide | Secretariat |  |  |
| 18 | 4.36 | Develop guidance material on how to characterize stations (relative to siting classification) | ET-A1 |  |  |
| 19 | 4.36 | Finalize maintenance classification in view of its inclusion in the CIMO Guide | ET-A1 |  |  |
| 20 | 4.37 | Further develop siting classification as ISO/WMO standard | ET-A1 |  |  |
| 21 | 4.37 | Submit siting classification to ISO Secretariat | Secretariat |  |  |
| 22 | 5.2 | Development of upper-air interoperable technology | CIMO-MG & ET-A2 |  |  |
| 23 | 5.3 | Assist GCOS with the provision of technical guidance for the GRUAN and assist with the preparation of the Guide on GRUAN observing practices | ET-A2 |  |  |
| 24 | 5.4 | Collaborate with AMDAR to investigate capabilities of AMDAR systems and validate them. | TL-A4 |  |  |
| 25 | 5.4 | Develop guidelines for members to begin the process of integrating data sets produced by a defined set of interoperable networks | TL-A4 & ET-A2 & ET-B2 |  |  |
| 26 | 5.5 | Catalogue of Radiosondes | TL-C4 |  |  |
| 27 | 5.6 | Develop set of safety guidelines for the operation of hydrogen generators and organize for appropriate inclusion in the CIMO Guide | ET-A2 |  |  |
| 28 | 5.8 | Finalize report of Yangjiang radiosonde intercomparison | Project team & IOC, ET-A3 |  |  |
| 29 | 5.8 | Incorporate relevant outcomes from Yangjiang radiosonde intercomparison into the CIMO Guide | ET-A3 |  |  |
| 30 | 5.8 | Advice GCOS on most appropriate radiosondes for use in GRUAN (relevant outcomes of Yangjiang radiosonde intercomparison) | Project team & IOC, ET-A3 |  |  |
| 31 | 5.9 | Collaborate with HMEI in designing environmentally-friendly radiosondes | ET-A2 |  |  |
| 32 | 5.13 | Include statement on weather radar and wind turbines in CIMO Guide | Secretariat |  |  |
| 33 | 5.14 | Develop guidance statement on the siting of wind profilers with respect to wind turbines | ET-B1 |  |  |
| 34 | 5.14 | Publish guidance on the operation of wind profilers (IOM report) | ET-B1 |  |  |
| 35 | 5.15 | Develop a clear definition of weather radar “raw” data for data exchange over the GTS to ensure consistent level of data processing before the exchange on the GTS | ET-B1 |  |  |
| 36 | 5.15 | Document and publish as an IOM report comprehensive descriptions of radar decoding software, metadata and measurement uncertainty and incorporate relevant parts in the CIMO Guide | ET-B1 |  |  |
| 37 | 5.16 | Facilitate cooperation between weather radar manufacturers and telecommunication industry | TL-B3 |  |  |
| 38 | 5.17 | Intercomparison of weather radar algorithms | ET-B1 |  |  |
| 39 | 5.17 | Establish IOC for weather radar algorithm intercomparison | ET-B1, President & Secretariat |  |  |
| 40 | 5.18 | Develop guidance on weather radar maintenance | ET-B1 |  |  |
| 41 | 5.19 | Work closely with Turkish Meteorological Service in the design and implementation of the weather radar database | ET-B1 |  |  |
| 42 | 5.20 | Identify tools and techniques to verify to what extent the remote-sensing observations meet criteria that ensure conformity and traceability to SI standards and consider holding a workshop on that matter with satellite and GRUAN communities | ET-B1, ET-B2, TL-B4 |  |  |
| 43 | 5.22 | Explore possibility of publishing ISO standard on LIDAR as joint ISO/WMO standard | Secretariat |  |  |
| 44 | 5.24 | Investigate implementation of web-based information system to exchange information on national intercomparisons, new developments, etc… | CIMO-MG and Secretariat |  |  |
| 45 | 6.2 | Develop a strategy to ensure the traceability of measurements to SI standards and develop relevant needed outreach and guidance material | ET-C1 |  |  |
| 46 | 6.3 | Facilitate better communication of RIC capabilities to Members through dedicated RIC website | ET-C1 and Secretariat |  |  |
| 47 | 6.3 | Enhance collaboration with RIC to implement relevant activities | ET-C1 |  |  |
| 48 | 6.5 | Organize RIC inter-laboratory comparison and publish results on website | ET-C1 |  |  |
| 49 | 6.13 | Develop new approach to support RICs in the estimation of calibration uncertainties, possibly organizing workshops on the subject in collaboration with RA | ET-C1 |  |  |
| 50 | 6.14 | Request RA to identify specific training needs | TL-C3 |  |  |
| 51 | 6.20 | Define competencies and education and training material for meteorological observations, calibrating and maintenance of equipment | ET-C1 & TL-C3 |  |  |
| 52 | 7.3 | Organize publication of CIMO Guide update | Secretariat |  |  |
| 53 | 7.7 | Elaborate a strategy for the development of the CIMO Manual and consider the possibility of upgrading non controversial parts of the CIMO Guide to the level of common ISO/WMO standards | ET-C2 (Ed. Board) |  |  |
| 54 | 7.8 | Ensure coherency between the development of the WIGOS Manual, CMO Manual, CIMO Guide and relevant ISO standards | ET-C2 (Ed. Board) |  |  |
| 55 | 7.9 | Develop web-base user-friendly direct access tool to the CIMO Guide and other related WMO documents | Secretariat |  |  |
| 56 | 9.12 | To nominate a CIMO representative in IPET-MDI and OGC | CIMO-MG | 8 Sept. | Done: Rabia Merrouchi nominated |
| 57 | 9.16 | To appoint a CIMO Focal Point on climate observations and services | CIMO-MG | CIMO-MG-9 (spring 2011) |  |
| 58 | 9.16 | To advise MG on needed CIMO activities needed to develop guidance material and standards on the issues of climate observations to meet the required quality an traceability of climate information and services. | ET-A1 & Focal point climate observations |  |  |
| 59 | 9.30 | To develop standards for instruments and their installation so that they could withstand extreme hydro-meteorological events | ET-A2 |  |  |
| 60 | 9.30 | To assist CBS and CHy in developing guidelines for the design of observing networks capable of reliably measuring extreme hydro-meteorological events | ET-A2 |  |  |
| 61 | 9.38 | To nominate a CIMO Focal Point for EC-PORS | CIMO-MG | 8 Sept. | Done: Bruce Forgan nominated |
| 62 | 11.8 | To establish the membership of ETs | CIMO-MG | 8 Sept. | Done |
| 63 | 11.10 | To appoint a CIMO Focal Point on Gender Issues | CIMO-MG | 8 Sept. | Done: Bruce Forgan nominated |
| 64 | 11.13 | To establish a Task Team to overview IPC-XI | CIMO-MG | Sept. 2010 | Done: Sept. 2010 |