| WORLD METEOROLOGICAL ORGANIZATION __________________ COMMISSION FOR INSTRUMENTS AND METHODS OF OBSERVATION CIMO EXPERT TEAM ON STANDARDIZATION First Session Geneva, Switzerland 26 – 29 November 2012 |  | CIMO/ET-Stand-1/Doc. 10(2) (20.XI.2012) _______ ITEM: 10 Original: ENGLISH |
| --- | --- | --- |

OTHER BUSINESS

ET Standardization Workplan

(Submitted by the Secretariat)

Summary and purpose of document This document provides the status of the Expert Team Standardization workplan at the time of the CIMO Management Group Meeting, Ninth Session (19-20 October 2012).

Action proposed

The Meeting is invited to review its workplan, and amend it reflect the guidance received by the CIMO Management Group, as well as the decisions taken during the meeting.

________________

Appendix:	ET-Standardization workplan

A1: CIMO Expert Team on Standardization (2011-2014)

| No. | Task description | Person responsible | Action | Deliverable | Deadline for deliv. | Status [%] | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | Guidelines to assist in automation of manual observations | M. Molyneux | Finalize IOM report with guidelines Examine whether parts of IOM report should be included into CIMO Guide Develop update for CIMO Guide chapter | IOM Report Report to OPAG-A Chair if update required Update of CIMO Guide Chapter on AWS, if required | March 2011 Dec. 2011 2013 | 100% 25% Not Rqd. | CIMO-XV, para 4.8 Report ready. To be published by Secretariat. 1. Sent to Roger Late 2011. 2. Ongoing 3. Not required |
| 2. | Siting classification | M. Leroy M. Molyneux 4. H. Bloemink (in collab. w. J.v.d.Meulen) | Develop guidance material on how to apply the classification Develop guidance on how to use ratings obtained by classification Collaborate with ISO through the WMO Secretariat in further developing siting classification as WMO-ISO standard Develop update for CIMO Guide chapter on wind measurements in accordance with siting classification | 1.1 IOM Report 1.2 Advice to OPAG-A Chair if update of CIMO Guide is required 2. Document 3. WMO-ISO standard 4. Update of CIMO Guide Chapter on wind measurements * | 2012 2012 Dec 2011 TbD later Sept. 2011 | 20% 100% | CIMO-XV, para 4.36, 4.37 1 French text exists. Need to collaborate with other countries that have begun to apply classification. 2 3 WMO has sent a letter to ISO, dated 28th of September 2012, about the development of common ISO-WMO standards, beginning by the siting classification 4 Completed. Report provided to Isabelle April 2012. |
| 3. | Finalization of the maintenance classification for observing stations | M. Leroy M. Molyneux B. Howe | Finalize the development of the maintenance classification | Document describing classification | Oct. 2011 |  | CIMO-XV, para 4.36 No specific finalization since the last discussions in 2009-2010. In Meteo-France, our initial maintenance classification has been updated, taking into account the discussions within the CIMO WG. A join the result of this updating, unfortunately in French, I have to translate it for further discussions. |
| 4. | Metadata standards | M. Otsuka B. Howe (In collab with CBS ET-AWS) | Review existing material Continue development of metadata catalogue (for sensors, observing technologies and stations) using terminology used in CIMO Guide and Guide on GOS | Catalogue Document describing catalogue | Oct. 2012 Oct. 2013 | 100% 20% | CIMO-XV, para 4.3 1 Completed review of existing material |
| 5. | Standard for the classification of instruments for rainfall intensity measurements | L. Lanza I. Dollery | Provide draft standard in English Contact other relevant WMO programmes (in particular CHy) Further develop standard to meet their requirements Collaborate with ISO through the WMO Secretariat in view of publishing it as WMO-ISO standard | Draft standard Progr. Contact & focal points nominated Updated standard WMO-ISO standard | Sep 2012 Jan 2013 2013 2014 | 20% | Draft standard in English is about ready. An initial version was already used under CEN/TC 318 to develop the CEN/TR 16469:2012. Updated all anticipated completion dates by one year. |
| 6. | Collaborate with ISO TC 180 on review of radiation standards | W. Finsterle LU Wenhua | Assess whether TC 180 standards should be published as WMO-ISO standard Collaborate with ISO TC 180 through the WMO Secretariat for the review of the standards | Document informing MG and Secretariat on pros and cons for each standard Revised standards | 2012 2013 | 5% | CIMO-XV, para 4.33 May 2012 – On hold as TC 180 is non functional. |
| 7 | Update CIMO Guide table on radiation instr. performances | LU Wenhua W. Finsterle | Review part 7(radiation) of CIMO Guide Table 1B (Part I, Chapt. I) | Revised table | Dec 2012 | 70% | ET-ST&MT, para.4.5 Updated anticipated completion date from Jun 2012. |
| 8. | Update of CIMO Guide following publication of Ghardaia intercomparison report | M. Leroy (in collab. with ET-A3) | Develop an update for relevant CIMO Guide chapters on recommended standard calibration procedures, etc. according to results of intercomparison | 1.1 Advice to OPAG-A Chair if update of CIMO Guide is required 1.2 Updated CIMO Guide chapter * | Dec. 2011 June 2012 |  | CIMO-XV, para 4.17 No progress |
| 9. | Review CIMO Guide with respect to guidance on climate observations | I. Dollery H Bloemink | Review CIMO Guide on need to develop additional guidance specific to climate observations to meet the required quality and traceability of climate observations. | 1.1 Advice to OPAG-A Chair if update of CIMO Guide is required 1.2 Updated CIMO Guide chapter(s), if appropriate * | Apr. 2012 2013 | 100% | CIMO-XV, para 9.15 May 2012 – No further action required. |
| 10. | Contribute to the implementation of WIGOS and provide relevant advice and support to the CIMO-MG | TBD | Address relevant items of WIGOS Implementation Strategy approved by Cg-XVI and subsequent WIGOS IP | TBD after Cg-XVI |  |  |  |

Spring 2012 Update

Fall 2012 Update.

_________________