| WORLD METEOROLOGICAL ORGANIZATION |
| --- |
| COMMISSION FOR INSTRUMENTS AND METHODS OF OBSERVATION OPAG-UPPER-AIR JOINT MEETING CIMO EXPERT TEAM ON UPPER-AIR SYSTEMS INTERCOMPARISONS Second Session AND INTERNATIONAL ORGANIZING COMMITTEE (IOC) ON UPPER-AIR SYSTEMS INTERCOMPARISONS Second Session GENEVA (SWITZERLAND), 28-30 NOVEMBER 2005 |  | CIMO/OPAG-UPPER-AIR/ /ET-UASI-2/IOC-2/Doc. 5(1) (23.IX.2005) _________ ITEM: 5 Original: ENGLISH ONLY |

# WORK PLAN

(Submitted by the Secretariat)

______________________________________________________________

Summary and purpose of  document

This document summarizes the plan of tasks, actions and deliverables as agreed by the first session of the Expert Team

Action proposed

The Expert Team is invited to review the Work Plan and adjust the deadlines accordingly.

WORK PLAN
Expert Team on Upper-Air Systems Intercomparisons

(2003-2006)

| No. | Task description | Person responsible | Action | Deadline | Deliverables | Deadline |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Improve the global radiosonde network: |
| 1 a) | In collaboration with HMEI, organize and evaluate WMO radiosonde intercomparisons to detect error characteristics of various types of aerological measurement systems and deal with the technical issues involved in modernizing and improving the accuracy of the radiosonde component of the upper-air network | John NASH Frank Schmidlin Henk KLEIN BALTINK John NASH | Finalize results of outstanding intercomparisons: GPS Radiosonde Comparison – Brazil Radiosonde Relative Humidity Sensors Intercomparisons – Russia/USA 1995-1997 Summary of the first five WMO Radiosonde Comparisons Analysis of benefits from including remote sensing systems Planning for intercomparisons of candidate systems | Aug.04 May.04 Sep.04 May.04 Dec.04 | IOM Reports on one CD Report on Benefits from inclusion of remote sensing systems Publication of new proposed working “reference” for future radiosonde comparisons Updated guidance on radiosonde error characteristics | Oct.04 Jun.04 May.06 Feb.06 |
| 1 b) | Coordinate testing of new radiosonde types in conjunction with HMEI | Yatian GUO Carl BOWER | Review the existing procedures and develop recommendation for intercomparisons/testing of new radiosonde types Monitor testing on Regional and National levels | Mar.05 Jun.05 | Report for TECO on Recommendation for testing of new types of radiosondes Annual reports on radiosonde testing | Mar.04 End of calendar year. |
| 1 c) | Review procedures of publication of results of WMO Radiosonde Comparisons | Jean-Louis GAUMET Carl BOWER | Develop procedures of publication of results of WMO Radiosonde Comparisons | Jan.05 | Report on Reference procedures for radiosonde intercomparisons Proposal for update of CIMO Guide | Feb.05 Dec.05 |
| 1d) | Review policy for data processing in WMO Intercomparisons | Frank Schmidlin | Develop policy for data processing in future WMO Intercomparisons and tests | Sep.04 | Report on agreed policy for data processing in future WMO Intercomparisons and tests | Dec.04 |
| 1 e) | Organize and evaluate WMO intercomparisons of remote and in situ U/A sounding systems | John NASH & Beenay PATHACK & Sergey Kurnosenko | Identify possible host countries for the intercomparisons Define and agree on the organization of the intercomparisons, namely: main objective, place, date, duration, conditions for participation, data acquisition, processing and analysis methodology, publication of results, intercomparison rules, responsibility of the host(s) and responsibilities of participants Identify type of instruments and participants for the intercomparisons Overall supervision and coordination of the field intercomparisons | Mar.04 Mar.04 May.04 Feb.05 | Published results of the intercomparisons | Dec.05 |
| 2 | Provide advice on Quality Management Systems procedures for instruments and methods of observation (based on the CIMO Guide) and implement links with relevant international organization active on this area |
| 2 a) | Develop performance measures to demonstrate continuous improvement in the quality of upper-air observations | Bertrand Calpini Carl BOWER | Elaborate global criteria for tracing the improvements of radiosondes based on: Previous intercomparisons, Recent radiosonde development; and including remote sensing | Oct.05 | IOM Report on Global criteria for tracing the improvements of radiosondes | Dec.05 |
| 2 b) | Contribute to the review and update of WMO Technical Regulations, Guides and other material related to Quality Management and standardization of observations | Henk KLEIN BALTINK & all ET members | Prepare proposal for relevant updates of CIMO Guide on the basis of recent national and international radiosonde comparisons and on the review of the recent scientific literature | Oct.05 | CIMO Guide updated Proposals submitted to CIMO-XIV | Nov.05 Feb.06 |