| WORLD METEOROLOGICAL ORGANIZATION COMMISSION FOR INSTRUMENTS AND METHODS OF OBSERVATION OPAG-UPPER-AIR JOINT MEETING OF THE CIMO EXPERT TEAM ON UPPER-AIR SYSTEMS INTERCOMPARISONS Third Session and INTERNATIONAL ORGANIZING COMMITTEE (IOC) ON UPPER-AIR SYSTEMS INTERCOMPARISONS Third Session PAYERNE, SWITZERLAND, 2-6 JUNE 2008 |  | CIMO/OPAG-UPPER-AIR/ ET-UASI-3 / IOC-3/Doc. 8 (28.V.2008) _____ ITEM: 8 Original: ENGLISH |
| --- | --- | --- |

Future Work Plan

(Submitted by the WMO Secretariat)

Summary and purpose of document This document contains a current version of the ET’s Work Plan and deliverables.

#### Action proposed

Based on the discussion during the session, the ET-UASI/IOC is invited to update its Work Plan and deliverables accordingly.

Reference:

Final Report, CIMO Management Group (CIMO-MG-5), Geneva, Switzerland, 28 to 31 January 2008.

Background

In the Annex, the current ET’s Work Plan and deliverables as approved by CIMO-MG-5 is reproduced for the reference.

The session is invited to update them based on the discussion during the session and recommendations adopted by ET-UASI/IOC.

Annex

| No. | Task description | Person responsible | Action | Deadline for action | Deliverables | Deadline for deliverables |
| --- | --- | --- | --- | --- | --- | --- |
| 1. | Radiosonde Intercomparison – CHINA | Feng Li, J. Nash, & T. Oakley Feng Li IOC Feng Li, J. Nash & T. Oakley Feng Li, J. Nash & T. Oakley IOC PL J. Nash & T. Oakley | Define and agree on the organisation of the intercomparison, namely: main objective, place, date, duration, conditions for participation, data acquisition, processing and analysis methodology, publication of results, intercomparison rules, responsibility of the host(s) and responsibility of participants. Provide description of proposed intercomparison site and facility (location, environmental and climatological conditions, etc…) Identify type of instruments and participants for the intercomparison. Overall supervision and coordination of the field intercomparison. Evaluation of the results and preparation of the final report (maybe merge with 4 if same person is responsible) Review and approval of final report Provide data of intercomparison to International Data Centre Provide recommendations for user community (e.g. update of CIMO Guide) | Q1 2008 Q2 2008 Q4 2008 2009 2010 2010 2010 2010 | Implementation Plan Description of intercomparison site List of participating instruments Draft final report Published results of the intercomparison Deliver Data to relevant Centres Document providing recommendations and CIMO guide revision proposal | Q1 2008 Q1 2008 Q4 2008 2010 2010 2010 2010 2010 |
| 2. | Radiosonde Intercomparison – NAMIBIA (INTERMET System test) | J. Nash, R. Smout & C. Gaffard | Produce specification of intercomparison (Trial Spec.) Overall supervision and coordination of the field intercomparison Evaluation of the results and preparation of the final report. | Sept. 07 Oct. 07 | Guidelines (trial spec. & planning) for conducting national radiosonde tests Published results of the intercomparison | Dec. 2007 Mar. 2008 |
| 3 | Radiosonde & Remote Sensing Intercomparison – National Plans/Work | C. Bower & All Members | Provide information to the Expert Team on national results or planned tests of Radiosonde & Remote Sensing Intercomparisons. | Ongoing | Report and/or presentation to Expert team | Expert team meetings |
| 4 | Ground Based Remote Sensing Intercomparisons (TESTBED) with insitu and remote sensing UA measurements, in collaboration with ET-RSUT&T. | C. Gaffard H. Klein Baltink F. Berger A. Ivanov | 1. Prepare proposals for WMO involvement in ‘TESTBED’ experiments. 2. Monitor, review and document testing on Regional and National levels. 3. Assess need to, and develop, up-date for relevant part of CIMO guide, as necessary | Q1 2008 2010 2010 | Presentation / Document at 1st meeting Summary reports on results and tests Document providing revision proposal | Q1 2008 2010 2010 |
| 5 | AMDAR measurements Intercomparison of water vapour sensor | T. Oakley C. Bower AMDAR Panel | Prepare proposals for WMO involvement in intercomparison tests. Request AMDAR to provide data Monitor, review and document testing on Regional and National levels. Assess need to, and develop, up-date for relevant part of CIMO guide, as necessary | Q1 2008 Q2 2008 2010 2010 | Presentation/Document at 1st meeting Summary reports on results and tests Document providing revision proposal | Q1 2008 2010 2010 |
| 6 | Wind Profiler Intercomparisons (Quality Assessment), in collaboration with ET-RSUT&T. | T. Oakley B. Heo | 1. Prepare proposals for WMO involvement in intercomparison tests. 2. Monitor, review and document testing on Regional and National levels. 3. Assess need to, and develop, update for relevant part of CIMO guide, as necessary | Q1 2008 2010 2010 | Presentation/Document at 1st meeting Summary reports on results and tests Document providing revision proposal | Q1 2008 2010 2010 |