| WORLD METEOROLOGICAL ORGANIZATION _______________________________ Joint Meeting of CBS Expert Team on Surface-based Remotely-Sensed Observations (First Session) and CIMO Expert Team on Remote Sensing Upper-air Technology and Techniques (Second Session) Geneva, Switzerland, 23-27 November 2009 |  | CBS-CIMO Remote Sensing/ Doc. 7 (18.XI.2009) ______ ITEM: 7 Original: ENGLISH ONLY |
| --- | --- | --- |

WORKPLAN

(Submitted by The Secretariat)

Summary and Purpose of Document This document contains the draft workplan of CBS ET-SBRSO as well as the current version of the CIMO ET-RSUAT&T Work Plan and deliverables as approved by CIMO-MG-5.

## ACTION PROPOSED

The meeting is invited to update its work plan for the remaining of the current inter-session periods of CIMO and CBS in view of providing the concrete deliverables in due time for presentation at the next CBS and CIMO sessions and taking into account guidance from EC-61 and high-priority issues, such as WIGOS.

Reference:	Final Report, CIMO Management Group (CIMO-MG-5), Geneva, Switzerland, 28 to 31 January 2008.

Appendix:	Work Plan

WORK PLAN
CIMO Expert team “Remote Sensing Upper-Air Technology and Techniques“

(2007-2010)

| No. | Task description | Persons responsible | Action | Deadline for action | Deliverables | Deadline for deliverables |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Review latest developments in the field of remote-sensing tech-nology and report to Members; | D. Engelbart / S. Gutman (with contrib. from all experts) | Preparation of a Report summarizing the current status and latest developments | Mar 2008 | Report | May 2008 |
| 2 | Review current Wind Profiler Net-work operational activities, identi-fying strengths, weaknesses and operational costs. Identify best practices including siting and cali-bration and quality control, noting the need for close collaboration with users, such as the data assi-milation community. Provide im-proved guidance material for the members; | K. Akaeda / (supp. by S. de Haan) | Preparation of guidance material with particular reference to the Final Report of the EUMETNET programme WINPROF-II (T. Oakley – ET UASI) | Nov 2008 | Updated technical note (Report) | Sep 2009 |
| 3 | Work with ET-UASI to design and conduct an intercomparison to evaluate Profiler wind quality; | D. Engelbart (T.Oakley) | LUAMI-2008 campaign at Lindenberg Observatory for development / testing of wind profiler quality and QC procedures plus Raman lidar experience | Sep 2009 | IOM-Report on the capabilities of Raman lidar and its suitability for operational application | Dec 2009 |
| 4 | Monitor implementation of Micro-wave Radiometers as operational systems and report on progress, specifically quality of temperature measurements in the planetary boundary layer; | A. Koldaev / K. Akaeda | Workshop on microwave profiling in COST-ES0702 (EG-CLIMET) | May 2009 | Report on suitability and operational aspects for MW radiometry (emphasis on PBL performance) | Sep 2009 |
| 5 | Monitor implement. of GPS Water Vapour Networks as operational systems and report on progress. Evaluate quality of data in suitable intercomp. including radiosonde and MW radiometer. Develop operational guidelines and recommend suitable operat. data exchange protocols; | S. de Haan | Evaluation of GPS WV network performance | May 2009 | Report | Nov 2009 |

| 6 | Evaluate and report on the potential of the Raman water vapour lidar as an operational upper-air observing system for the troposphere; | D. Engelbart | Preparation and realization of the LUAMI-2008 campaign | Sep 2009 |  | Dec 2009 |
| --- | --- | --- | --- | --- | --- | --- |
| 7 | Facilitate activities associated with improving the quality of wea-ther radar operations, including signal and data processing, by initiating a series of intercompari-son workshops exercising radar algorithms on common data sets; | P. Joe M. Kitchen K. Akaeda | Preparation and realization of workshops on the use of weather radar and related signal-processing algorithms | Dec 2007 | Summary and syllable of the workshops | May 2008 |
| 8 | Review current weather radar network data exchange methods and make recommendations on the preferred method to be adopted by WMO for international exchange, noting OPERA's BUFR implementation and its limitations; | M. Kitchen / S. Gutman / Paul Joe / K. Akaeda / Bai Li / Seung-Sook Shin | Review of experience from regional weather radar networks with respect to data exchange | Sep 2008 | Summary of recommendations from all networks | Dec 2008 |
| 9 | Review current operational light-ning detection networks, and report on strengths and weak-nesses, including coverage, accuracy, reliability and cost effectiveness. – (Undertake Moroccan intercomparison of existing systems and make recommend. for enlargement of the networks to poorly covered areas, such as Africa; DELAYED) | ??? (Successor of M. Dahoui) | Preparation and realization of intercomparisons of existing lightning detection networks | Sep 2008 | Report on a review of current operational networks | Dec 2008 |
| 10 | Working with ET-UASI to initiate a series of pilot projects and testbed studies to establish the principles for the optimal mix of sensing systems to improve both temporal and spatial capabilities for future operational upper air networks, noting the need for close collaboration with users, specifically the data assimilation and NWP communities; | S. Gutman / D. Engelbart Bai Li / Seung-Sook Shin A. Koldaev | Realization of pilot projects and testbed studies (e.g. LUAMI-2008) in collaboration with ET-UASI (T. Oakley) Realization of pilot projects in polar regions(A. Koldaev) | Aug 2009 June 2009 | Summary of results from the projects and testbed studies Description of the implemented system and summary of results | Nov 2009 May 2010 |

| 11 | Review and update existing training material and support OPAG-CB in the production of suitable training workshops, reference material and guidelines for all operational aspects of remote-sensing systems. | O. Sireci | Workshops and training courses in collaboration with OPAG-CB | Dec 2007 | Syllabus and updated training material | Dec 2008 |
| --- | --- | --- | --- | --- | --- | --- |
| 12 | ISO – Preparation Ceilometer | D. Engelbart | Preparation of an ISO guideline on Laser ceilometers | Apr 2009 | Guideline for using ceilometer (visibility lidar) | Dec 2009 |

WORK PLAN
CBS Expert Team “Surface-Based Remotely-Sensed Observations“

(2009-2010)

| No. | Task | Deliverable/Activity | Due | Responsible | Status | Comment |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | To contribute to the development and implementation of concept of WIGOS and provide relevant advice and support to the chairperson of ICT-IOS. | Address relevant items of WIGOS Implementation Activities. Agreed by EC-WG/WIGOS-WIS-2. |  |  |  |  |
| 2 | Assess the potential capabilities of SBRS observing systems, in terms of their observing characteristics. | Review available technologies and document their observing characteristics. |  |  |  |  |
| 3 | Assess the status of implementation of and plans for such observing systems by WMO Members. | Review and document the status and plans of WMO Members. |  |  |  |  |
| 4 | Document the above capabilities and implementation status/plans, through updates to the WMO/ CEOS database of observing system capabilities. | Represent the information documented above in terms of appropriate updates and additional entries within the WMO/ CEOS database of observing system capabilities. |  |  |  |  |
| 5 | In collaboration with ET-EGOS, assess the contribution of such observing systems to meeting the user requirements for observations for all application areas represented by WMO and WMO-sponsored programmes. | Review the Statements of Guidance for accuracy and completeness in relation to SBRS observing systems, referring to user requirements as captured by the WMO/ CEOS database as necessary. |  |  |  |  |
| 6 | Make recommendations on how the integration of such observing systems within the GOS might be taken forward. | Review the Implementation Plan for the Evolution of the GOS and propose changes and additions for SBRS observing systems. |  |  |  |  |
| 7 | Assess the systems for collection and distribution of data from such observing systems, and make appropriate recommendations. | Review systems for collection and global distribution of SBRS observational data and make recommendations for their improvement in response to stated user requirements. |  |  |  |  |
| 8 | Monitor the status of operational networks of such observing systems and provide technical advice on such systems, including both operational and R&D systems, to WMO Members and Ras. | Report on the operational networks and on key developments in SBRS observing systems to ICT-IOS, drawing attention to actions required by CBS to promote the development of such systems within the WIGOS. Respond to requests for advice on SBRS observing systems from other CBS entities, as necessary |  |  |  |  |