WORLD METEOROLOGICAL ORGANIZATION

INTER-COMMISSION COORDINATION GROUP ON

THE WMO INFORMATION SYSTEM

Subgroup meeting

FINAL REPORT

READING, UK, 17-18 JULY 2006

DISCLAIMER

Regulation 42

Recommendations of working groups shall have no status within the Organization until they have been approved by the responsible constituent body.  In the case of joint working groups the recommendations must be concurred with by the presidents of the constituent bodies concerned before being submitted to the designated constituent body.

Regulation 43

In the case of a recommendation made by a working group between sessions of the responsible constituent body, either in a session of a working group or by correspondence, the president of the body may, as an exceptional measure, approve the recommendation on behalf of the constituent body when the matter is, in his opinion, urgent, and does not appear to imply new obligations for Members. He may then submit this recommendation for adoption by the Executive Council or to the President of the Organization for action in accordance with Regulation 9(5).

# AGENDA

- ORGANIZATION OF THE MEETING

1.1	Opening of the meeting

1.2	Adoption of the agenda

1.3	Working arrangements

- REVIEW OF THE STATUS OF DEVELOPMENT OF THE WIS

2.1  Outcome of relevant expert meetings (including CBS/IPET-MI, ET-WISC, ET-CTS)

2.2  Status of development of GISC and DCPC prototypes

2.3  Specification of prototype for TECO on WIS (see 4.)

- FURTHER DEVELOPMENT AND IMPLEMENTATION OF WIS

### 3.1 Technical specifications for WIS functional elements (Metadata catalogues, Internet portal, Data acquisition, Data discovery, Data distribution, Monitoring, Datacommunication, Operation)

3.2 Technical specifications for WIS GISCs, DCPCs, NCs and data communication network and services

- TECHNICAL CONFERENCE ON WIS (6-8 November 2006, Seoul, Korea) preceding CBS-EXT.(06)

- Any other business

- Closure

EXECUTIVE SUMMARY

The first meeting of the subgroup of the Inter-commission Coordination Group on the WMO Information System (WIS) was held at ECMWF in Reading, UK, from 17-18 July 2006, to review the status, further development and implementation of WIS.

The meeting discussed the technical specifications for WIS main elements, including metadata catalogues, internet portal, data acquisition, data discovery, data distribution, monitoring, data communication and operational aspects of GISCs, DCPCs and NCs.

### The meeting reviewed the programme for the Technical Conference on WIS (TECO-WIS) to be held from 6-8 November 2006, in Seoul, Korea preceding CBS-Ext.(06).

DISCUSSION

1.	OPENING OF THE MEETING

1.1	At the kind invitation of the ECMWF, the meeting was held in Reading, UK,  from 17-18 July 2006 under the chairmanship of Prof. Geerd Hoffmann. Mr Walter Zwieflhofer on behalf of the Director of ECMWF welcomed the participants.

###### 2.	REVIEW OF THE STATUS OF DEVELOPMENT OF THE WIS

2.1	The meeting reviewed the outcome of relevant meetings held recently, particularly IPET-MI (Moscow, May 2006), ET-WISC (Moscow, May 2006) and ET-ISS (Tokyo, April 2006).

2.2	In particular, it reviewed the work programme of the two expert teams (IPET-MI and ET-WISC) related to the development of WIS. It expressed concerns that the deadlines indicated in the correspondent tables were not being met in general and requested the respective chairman to avoid long delays in accomplishing the assigned tasks. Special concern was expressed with the delays on the work programme of PET-MI.

2.3	The meeting was informed of the difficulties of achieving an ISO compliant version of the WMO Metadata standard due to the complex nature of relevant ISO Standards and lack of resources for further development. As a result the current Metadata version 0.2 continued to be the reference and will be used at the demonstrations during CBS TECO-WIS (As a matter of clarification, version 0.3 is equivalent to version 0.2, only in a different format).

2.4	While a target, it was still not clear that a document with a proposal for Metadata version 1.0 (ISO compliant) would be ready for presentation at the extraordinary session of CBS in November 2006. This issue will be clarified with the chairman of IPET-MI.

2.5	The meeting was informed that the Secretariat was in the process of hiring a consultant to work on the development of specifications for the WIS interfaces. The consultant contract was expected to be concluded by the end of August 2006.

###### 3.	FURTHER DEVELOPMENT AND IMPLEMENTATION OF WIS

3.1	The meeting discussed the development and implementation of WIS and expressed serious concerns with the impact due to the lack of adequate resources for the overall effort. This could cause misalignment with the current stage of promotion of WIS and generate expectations that could not be easily deliverable. Some of the major tasks and milestones, including those presented in the GEOSS context, are not very realistic and may not materialize without the needed resources. The current WIS development has basically taken place thanks to the “best efforts” of some Members, but without a specific budget allocation.

3.2	The meeting agreed that the SIMDAT project is making a significant contribution to WIS development, but some extra effort would be required to transform SIMDAT into a full [V]GISC.

3.3	The meeting was informed that a paper on WIS governance is being prepared by a consultant to be presented at CBS.

4.	TECHNICAL CONFERENCE ON WIS (6-8 November 2006, Seoul, Korea) preceding CBS-EXT.(06)

4.1	The meeting reviewed the TECO-WIS Programme and made minor adjustments. The revised programme is included in the annex to this paragraph. While the third day of TECO-WIS will be dedicated for demonstration of pilot projects, arrangements will be made for special presentations from the second day.

4.2	The demonstration is being planned to show most of the functionalities required for WIS at GISC, DCPC and NC levels and representation throughout the WMO Technical Commissions other than CBS. The main components will be demonstrated by using technology implementations from the EU project SIMDAT and the DWD WebWerDis software. Partners will be NCAR [CAS] and NODC [JCOMM] representing DCPC’s, and KMA and FMI (to be confirmed) representing NC’s.

| Main technical components | SIMDAT | WebWerDis |
| --- | --- | --- |
| Metadata | x | x (restricted) |
| Internet portal | x | x |
| Data acquisition | x | x |
| Data discovery | x | x (only bulletin headers) |
| Data distribution | x (“pull” only) | x |
| Monitoring | x | x |
| Data communication | x | x |
| Operational aspects | x (DCPC with OAI for NCAR) | x (NC) |

4.3	The meeting noted that some important components like the “push” aspect that is of utmost  interest to CBS participants most probably will not be ready for the demonstration by SIMDAT.

4.4	The meeting discussed the infrastructure requirements for the demonstrations during TECO-WIS. Heinrich Knottenberg (Co-chair of ET-WISC) is coordinating such requirements with the KMA focal point. Basically, the minimum requirements are:

- Wideband (~2 Mbps) Internet connection (ADSL, etc.), including router, cabling etc. to connect the components to each other and to the Internet;

- 03 Windows-based Personal Computers with IE and Firefox browsers;

- 02 Linux-based PC server, with fixed IP addresses, to be accessed from Internet with FTP protocol;

- A permanent kiosk outside meeting room;

- Wi-Fi networking facilities to support Internet Access during presentations in the meeting room;

- The IT equipment (operating systems, keyboards and other relevant parts) should suite to English (US/UK) language users;

4.5	The third session of the ICG-WIS will be held in Beijing, from 5 to 8 September 2006 as planned.  This will provide a good opportunity for updating and finalising the details for TECO-WIS and to discuss other important issues related to the development of WIS.

5.	ANY OTHER BUSINESS

5.1	After a short presentation on SIMDAT, the meeting discussed the options available for transforming SIMDAT into a [V]GISC, specially the integration of current GTS dissemination functions. The meeting noted that there are different views within the development community concerning the interface between GTS and SIMDAT and further discussions of the subject will be needed. It was proposed that a meeting of the VGISC Steering Committee should be held by October 2006 to address such differences before the CBS session and to agree on a definite work-plan for an implementation of full GISC functionality.

6.	CLOSURE

6.1	The meeting closed at 12:00 on 18/07/2006.

PROVISIONAL TECO-WIS PROGRAMME

- Day 1

  - Opening

  - Overview of WIS and its role in the WMO Programmes structure

  - Metadata

Session Chair: P. Shi

  - ISO 19xxx series			J. Seib

  - WMO Core Metadata Profile		S. Foreman

  - NERC Metadata Gateway		(TBD) (name to be provided by S. Foreman)

  - JCOMM & IOOS Metadata		R. Keeley

  - Information and Communication Technology (ICT) building blocks

Session Chair: H. Ichijo

  - Portals technology			L. Cinquini

  - Registry Technology			J. Tandy

  - Grid (SIMDAT)			M. Dell’Acqua

  - OAI					M. Burek

  - WebWerdis				S. Fechner

  - Protocols (NetCDF, OpenDAP)	D. Brown

  - Data compression Techniques	SCAI

- Day 2

  - ICTs building blocks (ctnd)

Session Chair: S. Foreman

  - GTS status and transition 		K. Adler

  - IMTN and VPN 			H. Ichijo

  - Satellite-based com. (EUMETCast) 	EUMETSAT expert

  - IGDDS					D. Hinsman

  - Internet services and security		J.-F. Gagnon

  - Pilot projects

Session Chair: A. Kellie

  - VGISC, including SIMDAT		H. Knottenberg

  - E2EDM (JCOMM)			N. Mikhailov

  - EUMETNET UNIDART		C. Little

  - DMAC					(TBD, USA)

  - Cliware (CCl)				A. Besprozvannykh

  - Earth System Grid (ESG) 		D. Middleton

  - Industry

Session Chair: H. Knottenberg

  - MicroSoft, IBM, Corobor, IBL, GST, MFI,….

- Day 3

  - GISC Prototype demonstration

  - DWD, ECMWF, EUMETSAT, MeteoFrance, UKMetOffice

  - Users

Session Chair: R. Keeley

  - Overview of value and benefits of WIS

  - IGOS data exchange requirements

  - GDPFS and PWS data exchange requirements

  - NCs and “bridging the gap”	TBD (Finland)

  - WAMIS (CAgM)		Korea

  - THORPEX/TIGGE (CAS)	W. Zwiefelhofer

  - GEOSS			TBD

  - Run-off Data Centre (CHy)	TBD (Germany)

  - Climate Data Centres (CCl)	TBD

  - WMO NDPM		TBD

  - Users (ctnd)

Session Chair: M. Ndabambi

  - IOC

  - ISDR

  - CTBTO

  - IAEA

  - FAO

  - UN/OCHA

  - WHO

  - IFRCRC

  - WSIS

  - Conclusions and Closure

Session Chair: G.-R. Hoffman & P. Shi

_______________

LIST OF PARTICIPANTS

| Prof. Geerd-Ruediger Hoffmann (Chairman) | Deutscher Wetterdienst P.O. Box 10 04 65 63004 OFFENBACH Germany Tel: +(49 69) 8062 2824 Fax: +(49 69) 8062 5217 Email: geerd-ruediger.hoffmann@dwd.de |
| --- | --- |
| Heinrich Knottenberg (Co-chair ET-WISC) | Deutscher Wetterdienst Kaiserleistr 42 D-63067 OFFENBACH Germany Tel. +4969 8062 2567 Fax +4969 8062 3566 E-mail Heinrich.Knottenberg@dwd.de |
| Al Kellie (Co-chair ET-WISC) | National Center for Atmospheric Research NCAR 1850 Table Mesa Dr. Boulder 80307 Colorado USA Tel. +1 303 497 1206 Fax +1 303 497 1298 E mail kellie@ucar.edu |
| Walter Zwieflhofer | ECMWF Shinfield Park RG2 9AX READING United Kingdom Tel: +(44118) 949 9404 Fax: +(44118) 986 9450 Email: Walter.Zwieflhofer@ecmwf.int |
| Baudouin RAOULT | ECMWF Shinfield Park RG2 9AX READING United Kingdom Tel: +(44118) 949 9404 Fax: +(44118) 986 9450 Email: baudouin.raoult@ecmwf.int |
| WMO Secretariat Jose Arimatea | World Meteorological Organization 7 bis, Avenue de la Paix Case Postale 2300 CH 1211 GENEVA 2 Switzerland Tel. +41 22 730 8265 Fax +41 22 730 8021 E-mail JArimatea@wmo.int |

# List of acronyms

| ADM | Alternative dissemination methods |
| --- | --- |
| BADC | British Atmospheric Data Centre |
| BODC | British Oceanographic Data Centre |
| BUFR | Binary Universal Form for the Representation of meteorological data |
| CAgM | Commission for Agricultural Meteorology |
| CBS | Commission for Basic Systems |
| CDP | Community Data Portal |
| Cg | WMO Congress |
| CREX | Character Representation form for data Exchange |
| DCPC | Data collection or product centre |
| DMAC | Data Management and Communications of the Integrated Ocean Observing System |
| DWD | Deutscher Wetterdienst (German Weather Office) |
| E2EDM | "End-to-End" Data Management System |
| EC | Executive Council of WMO |
| ECMWF | European Centre for Medium Range Weather Forecasts |
| ESG | Earth System Grid |
| ET | Expert Team |
| ET-CTS | Expert Team on WIS-GTS Communication Techniques and Structure |
| ET-DRC | Expert Team on Data Representation and Codes |
| ET-MTDF | Expert Team on Migration to Table-Driven Code Forms |
| ET-OI | Expert Team on GTS-WIS Operations and Implementation |
| ET-WISC | Expert Team on WIS GISCs and DCPCs |
| EU | European Union |
| EUMETNET | European Meteorological Network |
| EUMETSAT | European Organisation for the Exploitation of Meteorological Satellites. |
| FTP | File transfer protocol |
| FWIS | Future WMO Information System (renamed WIS) |
| GAW | Global Atmosphere Watch |
| GCOS | Global Climate Observing System |
| GDPS | Global Data Processing System |
| GEOSS | Global Earth Observation System of Systems |
| GISC | Global information system centre |
| GO-ESPP | Global Organization for Earth System Science Portal |
| GOS | Global Observing System |
| GRIB | FM 92-VII Ext-GRIB (Gridded Binary) processed data in the form of grid-point values expressed in binary form |
| GTS | Global Telecommunications System |
| HWRP | Hydrology and Water Resources Programme |
| ICG-WIS | Intercommission Coordination Group on WIS |
| ICT-ISS | Implementation Coordination Team on Information Systems and Service |
| IGDDS | WMO Space Programme Integrated Global Data Dissemination Service |
| IMOP | Instruments and Methods of Observations programme |
| IMTN | Improved MTN |
| INSPIRE | INfrastructure for SPatial InfoRmation in Europe initiative |
| IPET-MI | Inter-Programme Expert Team on Metadata Implementation |
| ISO | International Standards Organization |
| ISS | Information System and Services |
| JCOMM | Joint WMO/IOC Technical Commission for Oceanography and Marine Meteorology |
| KMA | Korean Meteorological Agency |
| MSS | Message Switching System |
| MTN | Main Telecommunications Network (of the GTS) |
| NC | National Centre |
| NCAR | National Centre for Atmospheric Research |
| NDG | NERC Data Grid |
| NERC | Natural Environment Research Council |
| NESDIS | National Environmental Satellite, Data and Information Service |
| NetCDF | Network Common Data Form |
| NMC | National Meteorological Centre |
| NMHS | National Meteorological or Hydrological Service |
| NODC | National Oceanographic Data Centre |
| NVODS | National Virtual Ocean Data System |
| NWP | Numerical Weather Prediction |
| OGC | Open Geospatial Consortium |
| OGSA-DAI | Open Grid Service Architecture – Data Access and Integration |
| OPAG | Open Program Area Group |
| OPeNDAP | Open Source Project for a Network Data Access Protocol |
| PMO | Project Management Office |
| QoS | Quality of Service |
| RA | Regional Association |
| RSMC | Regional Specialised Meteorological Centre |
| RTH | Regional telecommunications hub |
| SAML | Security Authorization Markup Language |
| SIMDAT | Data Grids for Process and Product Development using Numerical Simulation and Knowledge Discovery |
| TCP | Tropical Cyclone programme |
| TCP/IP | Transport control protocol, internet protocol |
| TCRP | Tropical Cyclone Research Programme |
| THORPEX | THe Observing System Research and predictability experiment |
| TIGGE | THORPEX Interactive Grand Global Ensemble |
| UCAR | University Corporation for Atmospheric Research |
| UNIDART | Uniform Data Request Interface |
| URL | Uniform Resource Locator |
| VGISC | Virtual Global information system centre |
| VO | Virtual Organization |
| VPN | virtual private network |
| WAMIS | World AgroMeteorological Information Service |
| WCASP | World Climate Applications and Services Programme |
| WCP | World Climate Programme |
| WCRP | World Climate Research Programme |
| WDM | World Weather Watch Data Management |
| WIS | WMO Information System |
| WMC | World Meteorological Centre (Melbourne, Moscow, Washington) |
| WMO | World Meteorological Organization |
| WSP | WMO Space Programme |
| WWRP | World Weather Research Programme |
| WWW | World Weather Watch |
| XML | Extensible mark-up language |