| WORLD METEOROLOGICAL ORGANIZATION COMMISSION FOR BASIC SYSTEMS JOINT MEETING OF COORDINATION TEAM ON MIGRATION TO TABLE DRIVEN CODE FORMS AND EXPERT TEAM ON DATA REPRESENTATION AND CODES GENEVA, 1-5 SEPTEMBER 2008 |  | CT-MTDCF/ET-DR&C/Doc. 7.1(2) Rev1 ITEM: 7.1 (11.8.2008) ENGLISH ONLY |
| --- | --- | --- |

Report of the RA VI Rapporteur on the Regional

Table-driven Code Forms Migration Plan

Submitted by Eva Červená (Czech Republic)

________________________________________________________________

Summary and Purpose of Document

The document contains information on the current status of Migration to TDCF in RA VI and the activities of the Rapporteur on the Regional TDCF Migration Plan during the period 2007-2008.

________________________________________________________________

ACTION PROPOSED

The meeting is invited to take the content of this document into consideration.

References:

[1] Working Group on Planning and Implementation of the WWW, Meeting of the Coordinators/

Rapporteurs, Final Report, Langen, 23-25 January 2007.

[2] Expert Team on Data Representation and Codes, Final Report, Darmstadt, 23-27 April 2007.

1. Background

## At the Meeting of coordinators/rapporteurs of the WG on Planning and Implementation of the WWW (WG on PIW) in RA VI that was held from 23 to 25 January in Langen, Germany, Work Plan for the RA VI WG on PIW for the Intercessional period till 2009 was finalized.

2. Activities required by the Work Plan for RA VI WG on PIW (shown also in the Annex)

- To monitor the migration process in RA VI and to advise members of the Region on all aspects related to migration strategy:

The rapporteur has closely followed the migration process in RA VI and responded immediately to any questions/requirements expressed by RA VI colleagues. The discussion has contributed also to clarification of B/C Regulations and to development of a new template for SYNOP data from coastal and island stations.

- To update the list of Focal Points on Migration to TDCF in the WMO web server:

WMO Secretariat updated the list in April 2007, and another update was done in December 2007.

- To produce a set of BUFR samples for several types of traditional data:

A set of BUFR samples with corresponding TAC data was sent to Focal Points on 6 March 2007. Other samples were prepared for the Workshop in April 2007.

- To perform testing of BUFR messages upon request from RA VI members or some manufacturers:

BUFR messages from Finland, France, Germany, Netherlands, Norway, Turkey and Vaisala Oyj have been tested and feedback provided to the producers.

- To participate in further development of the website offering “data verification service”:

Guide for BUFR/CREX verification practices was submitted by J. W. Noteboom (KNMI) to the ET DR&C meeting in Darmstadt. Further development of the verification service would lead to implementation of tests for individual data types and the checking of compliance of the content of Data Section with B/C Regulations. Verification of BUFR/CREX messages against co-provided reference data is also planned.

Feedback on the ECMWF validation SW has been provided by the rapporteur.

- To implement RA VI SYNOP template TM 307086:

In November 2007, the Czech Republic started to produce BUFR messages ISMD06, ISID06, ISND06, ISMD16, ISID16, ISND16 OKPR, containing data described by 307086 (SYNOP data including selected groups 9SPSPspsp which reporting is recommended by RA VI SYNOP Regulations).

- To organize a Workshop on Migration to TDCF for RA VI countries:

Workshop on BUFR and Migration to TDCF was held in Langen (17 to 20 April 2007), attended by 33 participants. Presentations were sent to all Focal Points on MTDCF of RA VI.

- To develop Draft Regional TDCF Migration Plan:

Ra VI Regional Plan for Migration to TDCF was distributed for comments in June 2007. The revised version was submitted to Dr. J. Dibbern, Chairman of RA VI WG on PIW, on 31 August 2007. The current version of the RA VI Regional TDCF Migration Plan is presented in CT-MTDCF/ET-DR&C/Doc. 7.1(3).

3. Additional activities of the rapporteur related to Migration to TDCF in RA VI

- Regulations for reporting traditional observation data in TDCF (B/C Regulations) have been revisited and some clarifications or additions have been introduced, e.g. new code figures in 0 08 002 Code table for representation of vertical significance of instrument detected cloud layers and representation of fixed sea station identification. Contribution of colleagues from ECMWF, Norway, Sweden and of Vaisala experts is highly appreciated.

- A new template TM 307079 has been developed for representation of SYNOP data and some maritime data reported from coastal and island stations. Experts from Germany, the Netherlands, Norway and the UK participated actively in the process.

- Templates for AWS data with national station identification and extensive usage of delayed replications (TM 307091 and TM 307092) have been produced to meet the requirements of the observation experts.

- A new template that allows reporting both SYNOP data and AWS surface observations from one-hour period has been developed in cooperation of Météo-France and the rapporteur.

4. Current status of Migration to TDCF in RA VI

- Countries already producing observation data in BUFR:

Czech Republic – SYNOP, CLIMAT, TEMP, CLIMAT TEMP and AWS data, France - TEMP data, Germany – SYNOP, TEMP and AWS data, Israel – SYNOP, CLIMAT and TEMP data, Jordan - SYNOP data, Netherlands – TEMP and AWS data, Norway - TEMP and TEMP SHIP data, Turkey – SYNOP and TEMP data.

Note:

Production of data types written in bold started in 2007; data types written in bold and underlined started to be produced in 2008.

- Countries that have submitted their National Migration Plan (or provided time schedule for MTDCF):

Belgium, Czech Republic, Finland, France, Germany, Hungary, Ireland, Latvia, Lithuania, Netherlands, Norway, Romania, Sweden, Switzerland, Turkey and the United Kingdom.

- Countries that have progressed significantly in implementation of Migration to TDCF but have not provided any time schedule for MTDCF:

Denmark, Iceland, Italy, Portugal, Serbia.

- Countries that have indicated some progress in Migration to TDCF or their intention to provide more precise information later:

Armenia, Austria, Belarus, Bulgaria, Estonia, Kazakhstan, Macedonia, Malta, Poland, Russian Federation, Slovakia, Spain.

ANNEX

Rapporteur on Migration to Table-driven Code Forms

| Item No. | ToR / Requirements from XIV RA-VI | Requirements from Strategic Plan Version 0.3 | Work Plan / specific action | Owner | Deadline | Action tracking |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 4.3.20 Attachment to Res. 1 (XIV-RA VI), f) | none | To monitor the migration process in RA VI and to advise members of the Region on all aspects related to migration strategy. | Rapporteur |  | Done |
| 2 | none | none | To update the list of Focal Points on Migration to TDCF in the WMO web server. | WMO Secretariat | April 2007 | Done |
| 3 | 4.3.20 Attachment to Res. 1 (XIV-RA VI), f) | none | To produce a set of BUFR samples for several types of traditional data. | Rapporteur | April 2007 | Done |
| 4 | 4.3.20 Attachment to Res. 1 (XIV-RA VI), f) | none | To perform testing of BUFR messages upon request from RA VI members or some manufacturers. | Rapporteur | For the whole period | Done |
| 5 | none | none | To participate in further development of the website offering “data verification service”. | Rapporteur, CT MTDCF |  | Ongoing |
| 6 | none | none | To implement RA VI SYNOP template TM 307086. | RA VI member(s) of ET DR&C | By the end of 2007 | Done |
| 7 | 4.3.20 Attachment to Res. 1 (XIV-RA VI), f) | none | To organize a Workshop on Migration to TDCF for RA VI countries. | WMO Secretariat | June 2007 | Done |
| 8 | 4.3.20 Attachment to Res. 1 (XIV-RA VI), f) | none | To develop Draft Regional TDCF Migration Plan. | Rapporteur | June 2007 | Done |