| WORLD METEOROLOGICAL ORGANIZATION COMMISSION FOR BASIC SYSTEMS JOINT MEETING OF COORDINATION TEAM ON MIGRATION TO TABLE DRIVEN CODE FORMS AND EXPERT TEAM ON DATA REPRESENTATION AND CODES MONTREAL, 8-12 MAY 2006 |  | CT-MTDCF/ET-DR&C/Doc. 6.5(2) (16.IV.2006) ENGLISH ONLY |
| --- | --- | --- |

USE OF CREX  ( Tanzania Meteorological  Agency –RA1 )

Submitted by William Amos Chillambo ( Tanzania Meteorological Agency- TMA )

________________________________________________________________

Summary and Purpose of Document

This document provides an outline of efforts made by Tanzania Meteorological Agency in implementing the WMO Migration to TDCF plan and is intended to persuade advanced Centres to assist in promoting the capability of personnel involved in delivering the knowledge thus accelerating the pace of migration in RA1.

________________________________________________________________

ACTION PROPOSED

The meeting is invited to examine the stage reached by TMA and kindly make proposals, which can accelerate the pace of migration in RA1.

- Background

The Training Seminar on Table Driven Code Forms held in Arusha, Tanzania in February, 2003 opened a way towards the start of implementation of the migration plan.  The Tanzania Meteorological Agency has managed to lay down the National Migration Plan and has implemented a National Training Programme on TDCF for her basic operational (core business) staff.

- OUTLINE OF THE NATIONAL MIGRATION PLAN

The proposed National Migration Plan has taken into consideration the WMO proposed code migration schedule.  However, the dates in most cases differ because it solely depended on the availability of funds.  It should also be noted that we embarked on the exercise rather late.

Code Migration Schedule

| Category ( | Cat.1: common | Cat.2: satellite observations | Cat.3: aviation(1) | Cat. 4: maritime | Cat. 5(2): miscellaneous | Cat. 6(2): almost obsolete |
| --- | --- | --- | --- | --- | --- | --- |
| Lists of ( Traditional code forms Schedule ( | SYNOP SYNOP MOBIL PILOT PILOT MOBIL TEMP TEMP MOBIL TEMP DROP CLIMAT CLIMAT TEMP | SAREP SATEM SARAD SATOB | METAR SPECI TAF CODAR AMDAR WINTEM ARFOR ROFOR | BUOY TRACKOB BATHY TESAC WAVEOB SHIP CLIMAT SHIP PILOT SHIP TEMP SHIP CLIMAT TEMP SHIP | RADOB RADREP IAC IAC FLEET GRID(to GRIB) MAFOR HYDRA HYFOR RADOF | ICEAN GRAF NACLI etc. SFAZI SFLOC SFAZU ROCOB ROCOB SHIP |
| Start experimental Exchange(3) | Nov. 2002 for some data (AWS SYNOP, TEMP USA) | Current at some Centres | 2006 2002 at some Centres for AMDAR | 2005 2003 for Argos data (BUOY, sub-surface floats, XBT/XCTD) | 2004 | Not applicable |
| Start operational exchange(3) | Nov. 2005 | Current at some Centres | 2008 2003 for AMDAR | 2007 2003 for Argos data (BUOY, sub-surface floats, XBT/XCTD) | 2006 | Not applicable |
| Migration complete | Nov. 2010 | Nov. 2006 | 2015 2005 for AMDAR | 2012 2008 for Argos data (BUOY, sub-surface floats, XBT/XCTD) | 2008 | Not applicable |

Notes:

(1)	Aviation Codes require ICAO coordination and approval.

(2)	For category 5 consider that codes need to be reviewed in order to decide whether or not they should be migrated to BUFR/CREX.  Codes in category 6 are not to be migrated.

(3)	All dates above are meant as "not later than".  However, Members and Organizations are encouraged to start experimental exchange, and, if all relevant conditions (see below) are satisfied, to start operational exchange as soon as possible.

- Start of experimental exchange: data will be made available in BUFR (CREX) but not operationally, i.e. in addition to the current alphanumeric codes, which are still operational.

- Start of operational exchange: data will be made available in BUFR (CREX) whereby some (but not all) Members rely on them operationally.  Still the current alphanumeric codes will be distributed (parallel distribution).

- Migration complete: at this date the BUFR (CREX) exchange becomes the standard WMO practice.  Parallel distribution is terminated.  For archiving purposes and at places where BUFR (CREX) exchange still causes problems the alphanumeric codes may be used on a local basis only.

Relevant conditions to be satisfied before experimental exchange may start:

- Corresponding BUFR/CREX-tables and templates are available;

- Training of concerned testing parties has been completed;

- Required software of testing parties (encoding, decoding, viewing) is implemented;

Relevant conditions to be satisfied before operational exchange may start:

- Corresponding BUFR/CREX-tables and templates are fully validated;

- Training of all concerned parties has been completed;

- All required software (encoding, decoding, viewing) is operational.

3. Level of implementation attained.

3.1  Upon successful implementation of the training programme ( Item 4 ), Tanzania received a request from Botswana Meteorological Services Training Attachment for her four staff.  The training was successfully conducted from 13th to 23rd February, 2006.

In line with the training activity, Tanzania Meteorological Agency has ventured into composing a CREX Test Message as presented below:

3.1.1  CREX Template used

CREX template for SYNOP data from RA I

|  |  | Surface station identification, time, horizontal and vertical coordinates | in CREX |
| --- | --- | --- | --- |
| D 01 004 | B 01 001 | WMO block number II | Numeric, 0, 2 |
|  | B 01 002 | WMO station number iii | Numeric, 0, 3 |
|  | B 01 015 | Station or site name | Character, 0, 20 |
|  | B 02 001 | Type of station (ix) | Code table, 0, 1 |
| D 01 011 | B 04 001 | Year | Year, 0, 4 |
|  | B 04 002 | Month | Month, 0, 2 |
|  | B 04 003 | Day YY | Day, 0, 2 |
| D 01 012 | B 04 004 | Hour GG | Hour, 0, 2 |
|  | B 04 005 | Minute gg | Minute, 0, 2 |
| D 01 021 | B 05 001 | Latitude (high accuracy) | Degree, 5, 7 |
|  | B 06 001 | Longitude (high accuracy) | Degree, 5, 8 |
| B 07 030 |  | Height of station ground above msl | m, 1, 6 |
| B 07 031 |  | Height of barometer above msl | m, 1, 6 |
|  |  | Pressure data |  |
| D 02 001 | B 10 004 | Pressure PoPoPoPo | Pa, –1, 5 |
|  | B 10 051 | Pressure reduced to mean sea level PPPP | Pa, –1, 5 |
|  | B 10 061 | 3-hour pressure change ppp | Pa, –1, 4 |
|  | B 10 063 | Characteristic of pressure tendency a | Code table, 0, 2 |
| B 10 062 |  | 24-hour pressure change p24p24p24 | Pa, –1, 4 |
| B 07 004 |  | Pressure (standard level) a3 = 925, 850, 700, ..hPa = missing for lowland stations | Pa, –1, 5 |
| B 10 009 |  | Geopotential height of the standard level hhh = missing for lowland stations | gpm, 0, 5 |
|  |  | Temperature and humidity |  |
| B 07 032 |  | Height of sensor above local ground (for temperature measurement) | m, 2, 5 |
| B 12 101 |  | Temperature/dry-bulb temperature (sc. 2) snTTT | °C, 2, 4 |
| B 12 103 |  | Dew-point temperature (sc. 2) snTdTdTd | °C, 2, 4 |
| B 13 003 |  | Relative humidity | %, 0, 3 |
| B 07 032 |  | Height of sensor above local ground (set to missing to cancel the previous value) | m, 2, 5 |
|  |  | Visibility |  |
| B 20 001 |  | Horizontal visibility VV | m, –1, 4 |
|  |  | Cloud data |  |
| D 02 004 | B 20 010 | Cloud cover (total) N If N = 9, /, then B 20 010 = missing. | %, 0, 3 |
|  | B 08 002 | Vertical significance if only CL are observed, B 08 002 = 7 (low cloud), if only CM are observed, B 08 002 = 8 (middle cloud), if only CH are observed, B 08 002 = 9 (high cloud), if N = 9, then B 08 002 = 5, if N = 0 or /, then B 08 002 = missing; else B 08 002 = 0. | Code table, 0, 2 |
|  | B 20 011 | Cloud amount (of low or middle clouds) Nh If N = 0, then B 20 011 = 0, if N = 9, then B 20 011 = 9, if N = /, then B 20 011 = missing. | Code table, 0, 2 |
|  | B 20 013 | Height of base of cloud h If N = 0 or /, then B 20 013 = missing. | m, –1, 4 |
|  | B 20 012 | Cloud type (low clouds) CL B 20 012 = CL + 30, if N = 0, then B 20 012 = 30, if N = 9 or /, then B 20 012 = 62. | Code table, 0, 2 |
|  | B 20 012 | Cloud type (middle clouds) CM B 20 012 = CM + 20, if N = 0, then B 20 012 = 20, if N = 9 or / or CM = /, then B 20 012 = 61. | Code table, 0, 2 |
|  | B 20 012 | Cloud type (high clouds) CH 0 20 012 = CH + 10, if N = 0, then B 20 012 = 10, if N = 9 or / or CH = /, then B 20 012 = 60. | Code table, 0, 2 |
| R 01 000 |  | Delayed replication of the next 1 descriptor |  |
| D 02 005 | B 08 002 | Vertical significance In any Cb layer, B 08 002 = 4 , else: in the first replication: if N = 9, then B 08 002 = 5, if N = /, then B 08 002 = missing, else B 08 002 = 1; in the other replications B 08 002 = 2, 3, 4. | Code table, 0, 2 |
|  | B 20 011 | Cloud amount Ns In the first replication: If N = 0, then B 20 011 = 0, if N = /, then B 20 011 = missing, else B 20 011 = Ns; in the other replications B 20 011 = Ns. | Code table, 0, 2 |
|  | B 20 012 | Cloud type C if N = 0, 9, /, then B 20 012 = missing, else B 20 012 = C. | Code table, 0, 2 |
|  | B 20 013 | Height of base of cloud hshs | m, -1, 4 |
|  |  | Present and past weather |  |
| B 20 003 |  | Present weather ww | Code table, 0, 3 |
| B 04 024 |  | Time period At 00, 06, 12, 18 UTC = - 6. At 03, 09,15, 21 UTC = - 3. | Hour, 0, 4 |
| B 20 004 |  | Past weather (1) W1 | Code table, 0, 2 |
| B 20 005 |  | Past weather (2) W2 | Code table, 0, 2 |
|  |  | Evaporation |  |
| B 04 024 |  | Time period in hours = - 24 | Hour, 0, 4 |
| B 02 004 |  | Type of instrument for evaporation or iE crop type for evapotranspiration | Code table, 0, 2 |
| B 13 033 |  | Evaporation /evapotranspiration EEE | kg m-2, 1, 4 |
|  |  | Sunshine |  |
| R 02 002 |  | Replicate next 2 descriptors 2 times |  |
| B 04 024 |  | Time period in hours In the first replication = - 24, in the second replication = - 1. | Hour, 0, 4 |
| B 14 031 |  | Total sunshine in minutes In the first replication SSS in the second replication SS | Minute, 0, 4 |
|  |  | Precipitation |  |
| R 02 002 |  | Replicate next 2 descriptors 2 times |  |
| B 04 024 |  | Time period in hours tR | Hour, 0, 4 |
| B 13 011 |  | Total precipitation RRR no precipitation = 0 trace = - 0.1 | kg m-2, 1, 5 Encoded as: -00001 |
|  |  | Extreme temperatures |  |
| B 07 032 |  | Height of sensor above local ground (for temperature measurement) | m, 2, 5 |
| B 04 024 |  | Time period in hours = - 12 | Hour, 0, 4 |
| B 12 111 |  | Maximum temperature at height and over period specified snTxTxTx | °C, 2, 4 |
| B 04 024 |  | Time period in hours = - 12 | Hour, 0, 4 |
| B 12 112 |  | Minimum temperature at height and over period specified snTnTnTn | °C, 2, 4 |
|  |  | Wind data |  |
| B 07 032 |  | Height of sensor above local ground (for wind measurement) | m, 2, 5 |
| B 02 002 |  | Type for instrumentation for wind measurement iw | Flag table, 0, 2 |
| B 08 021 |  | Time significance = 2 (time averaged) | Code table, 0, 2 |
| B 04 025 |  | Time period = - 10 (or number of minutes after a significant change of wind, if any) | Minute, 0, 4 |
| B 11 001 |  | Wind direction dd If dd = 00 (calm) or dd = 99 (variable), B 11 001 = 0. | Degree true, 0, 3 |
| B 11 002 |  | Wind speed ff | m s-1, 1, 4 |
| B 08 021 |  | Time significance (set to missing to cancel the previous value) | Code table, 0, 2 |

3.1.2

3.1.3	TEST CREX MESSAGE

CREX++

T000103 A000 D01090 D02031 D02032 D02033 D02004 R01000 D02005 D02038 D02044 R01002 D02039 R02002 BO4024 B13011 B07032 B04024 B12111 B04024 B12112 B07032 B02002 B08021 B04025 B11001 B11002 B08021++

63 894 DAR-ES-SALAAM         1 2006 02 22 06 00 -0687 03920 00552 00564 10062 10122 //// // 0000 ///// ///// 00125  2900 2320 071 00168 2500 038 07 03 0073 31 20 10 0001 07 03 08 0073 005 -0006 00 00 -0024 01 0085 -0024 0690 -0001 0060 -0024 00000 //// //// 00125 //// //// -0012 2210 0100 14 02 -0010 060 0025 // ++
7777

- The way forward

(a)  Technically there are two types of communication systems used by the Agency;-

Local Exchange which within the country is by means of:-

  - Leased lines

  - SSB

  - Telephone lines

  - Internet

  - Cellular ( Primcel-SMS)

Global exchange is done through Nairobi ( RTH) via AMSS which is also used to route data to and from stations within the country.

TMA has selected few stations to compose the normal observations

( Category 1 ) into CREX messages and route them to the Central Forecast Office for further scrutiny

.

(b)  Surely the successful implementation of the migration to table driven codes in developing countries largely depends on capacity building. Assistance to developing countries in the form of pilot and specific projects is necessary. Since Tanzania has moved this step forward, it is requested that personnel involved in delivering the knowledge be given further training/experience through attachment at advanced centres.  Further TMA needs the assistance in the acquisition of CREX decoders.

(c) Tanzania has received another request from Ethiopia, likewise Kenya and Uganda have shown interest of joining us in the migration process.  They have all indicated need for training, and this will require financial assistance to enable resource persons to travel to these countries to conduct the course.

- Acknowledgement

We thank Eva Cervena, Joel Martellet and all who have assisted in going through the Composed CREX Message, which is presented again in this document.  The meeting is requested to recommend the way forward for RAI..