| WORLD METEOROLOGICAL ORGANIZATION COMMISSION FOR BASIC SYSTEMS MEETING OF EXPERT TEAM ON DATA REPRESENTATION AND CODES MUSCAT, OMAN, 5 - 8 DECEMBER 2005 |  | ET DR&C/Doc. 4.1(2) (30.XI.2005) ENGLISH ONLY |
| --- | --- | --- |

## MODIFICATIONS TO TRADITIONAL ALPHANUMERIC CODES

## New Modifications to aeronautical codes - Calendar

Submitted by the Secretariat

________________________________________________________________

Summary and Purpose of Document

This document lists the calendar, which have to be followed imperatively for implementing operationally changes to aeronautical codes.

________________________________________________________________

ACTION PROPOSED

The ET DR&C meeting is kindly asked to consider and discuss this document which may lead to a recommendation to CBS.

FORESEEN CALENDAR FOR DEVELOPMENT AND IMPLEMENTATION OF CHANGES TO AERONAUTICAL CODES (FM 15 METAR/SPECI AND FM 51 TAF)

The two yearly regular sessions of CBS impose constraints on the dates where changes to aeronautical codes (FM 15 METAR/SPECI AND FM 51 TAF) can be implemented.  The respect of this calendar and the adaptation of ICAO to this calendar for the changes to codes are imperative.  The WMO systems are more and more automated and sufficient delay are required to plan the related software changes, the development and testing.  The planned dates for approval of code changes and implementation for the next 4 years are listed below.

For operational implementation in November 2007 or November 2008:

- Study of proposed changes by ET/DR&C in Muscat, Oman 5-8 December ‏2005‏

- Recommendation to CBS of changes by Expert Meeting on Codes in ICAO, Montreal 1-5 May 2006

- Endorsement of recommendation to CBS of changes by ICT on ISS in Geneva, July 2006

- Recommendation of changes by CBS, Seoul, Korea November 2006

- Final approval of CBS recommendation by EC in June 2007

- Operational implementation in November 2007 or November 2008

# For operational implementation in November 2009 or November 2010:

- Study of proposed changes by ET/DR&C in 2007‏

- Recommendation to CBS of changes by Expert Meeting on Codes in 2008

- Endorsement of recommendation to CBS of changes by ICT on ISS in 2008

- Recommendation of changes by CBS in 4th quarter 2008

- Final approval of CBS recommendation by EC in June 2009

- Implementation in November 2009 or November 2010