| WORLD METEOROLOGICAL ORGANIZATION _________________________ INTER-COMMISSION COORDINATION GROUP ON THE WMO INFORMATION SYSTEM FOURTH SESSION READING, UK, 4-7 SEPTEMBER 2007 |  | ICG-WIS IV/Doc. 4.1 (1) (28.VIII.2007) ____________ ITEM 4.1 ENGLISH only |
| --- | --- | --- |

Report on WIS VPN Pilot Project in Regions II and V

(Submitted by Hiroyuki ICHIJO (Japan))

Summary and the Purpose of the Document This document is to report the status and plans of the WIS VPN Pilot Project in Regions II and V.

Action proposed:   The meeting is invited to review this report and to provide comments.

1.   BACKGROUND

The WIS VPN Pilot Project in Regions II and V (Hereinafter referred to as Project) was launched in 2003 as one of the WIS related projects aiming at developing and evaluating technologies required by the WMO Information System (WIS), in particular, evaluating accessibility and effectiveness of the Internet VPN (Virtual Private Network).

The first phase of the Project, which specifically intends to evaluate the VPN technology itself, was successfully completed in September 2004 and is highly appreciated by WMO because a number of developing countries actively participated in the Project.

The advanced (second) phase of the Project started in August 2005 to evaluate stability and availability of the VPN technology through application level tests assuming operational data exchange within WIS.

In 2006, an experiment for evaluating effectiveness of web ingests for reporting observation data was conducted, and distribution of satellite images and NWP products by FTP and HTTP started as one of the activities in the advanced phase.

2.   CURRENT STATUS

2.1	Participants

Sixteen NMHSs are participating in the Project at present.  The current participant list is shown in Table 1.  The number of participants has been increasing steadily from 11 in the first phase with the support to the Project by WMO (see Figure 2).

Table 1.  Participants in the advanced phase

| Country, terriroty | Organization | Site |
| --- | --- | --- |
| Region II |
| China | China Meteorological Administration | Beijing |
| Hong Kong, China | Hong Kong Observatory | Hong Kong |
| India | India Meteorological Department | New Delhi |
| Isramic Republic of Iran | Isramic Republic of Iran Meteorological Organization | Teheran |
| Japan | Japan Meteorological Agency | Tokyo |
| Oman | Meteorological Department | Muscat |
| Republic of Korea | Korea Meteorological Administration | Seoul |
| Saudi Arabia | Presidency of Meteorology & Enviroment | Jeddah |
| Vietnam | National Hydrometeorological Service | Hanoi |
| Region V |
| Australia | Bureau of Meteorology | Melbourne |
| Brunei Darussalam | Brunei Meteorological Service | Bandar Seri Begawan |
| Fiji | Fiji Meteorological Service | Nadi |
| Malaysia | Malaysian Meteorological Service Department | Kuala Lumpur |
| New Caledonia | Meteo-France, New Caledonia | Noumea |
| New Zealand | MetService | Wellington |
| Republic of Singapore | National Environment Agency | Singapore |

2.2	Status of establishing their VPN links

Almost all participants have permanent connections to the Internet at a speed of over 512kbps as shown in Figure 1.

3  PROGRESS IN THE ADVANCED PHASE

In the first thematic sub-phase of the advanced phase, JMA started to provide prototype application software named SATAID and the data and products formatted for it in October 2006.  The SATAID is a sophisticated stand-alone program for visualization and manipulation of satellite imagery and NWP products.  A long-term evaluation test by participants is under progress.

During the evaluation test, a survey was conducted in March 2007 and replies to the questionnaire have been returned from nine out of sixteen participants (see below) and the result is summarized in the Table 2.

Brunei, China, Fiji, Hong Kong, China, India, Malaysia, New Zealand, Oman, Vietnam.

According to the result of the survey, five respondents made positive assessment and all respondents requested continuance of the service.  Taking into account the favorable comments, the service has been operational as from May 2007 as one of the WIS Prototype Services by JMA.

| Questions | Answers | Number of respondents | Comments |
| --- | --- | --- | --- |
| Q1. Did you use or are you using the application software (so called SATAID) in this pilot project? | Yes | 5 |  |
|  | No | 3 | Due to slow bandwidth speed. Unable to allocate internal resources. just images where downloaded. |
|  | Other | 2 | SATAID used independently. In progress of setting up for usage around April 2007. |
| Q2. Did you have any problems in downloading the SATAID software from the pilot project server operated by Japan Meteorological Agency (JMA)? | No problem | 5 |  |
|  | Yes | 0 |  |
|  | Other | 0 |  |
| Q3. Did you have any problems in obtaining data from the pilot project server using SATAID? | No problem | 5 |  |
|  | Yes | 0 |  |
|  | Other | 0 |  |
| Q4. Do you think whether the tested mechanism is efficient to obtain and use data as one of WIS services? | Very effective | 4 |  |
|  | Effective | 1 |  |
|  | Not effective | 0 |  |
| Q5. Did you have any problems in using VPN? | No problem | 9 |  |
|  | Yes | 0 |  |
|  | Other | 0 |  |
| Q6. Did you satisfy with assistance provided by JMA? | Yes | 8 | Will seek assistance when needed. |
|  | No | 0 |  |
|  | Other | 1 | Did not request assistance. |
| Q7. Do you think provision of data be needed to continue in this pilot project? | Yes | 9 | We would like to use SATAID in the future. We plan to use SATAID as part of our routine operation. |
|  | No | 0 |  |
| Q8. Please specify if you have any idea about a new theme to be focused in the pilot project. |  |  | It would be useful to test the exchange of GTS data through this VPN tunnel. Proposing to consider sharing of wave model products. |
| Q9. Please comment, if any. |  |  | JMA has done an excellent job in applying new technology and facilitating participation in this pilot project. Maybe we could go a bit further and see if the existing prototype could be evolved into a backup or supplementary channel for operational data exchange. |

4.  FUTURE ACTIVITIES

Taking into account importance of the Project for evaluating WIS related developments and providing developing countries with an occasion to participate in WIS development, the Project needs to be continued, at least, until the time when specifications of operational WIS are fixed.  In the advanced phase, it is planed to promote the thematic sub-phases further, which are still behind schedule because of lack of human resources, as well as to broaden the reach of the project as before.

4.1	Thematic sub-phases

(1)  Reporting observation data

An web input experiment for reporting observation data was conducted in October 2005.  The experiment proved that web input can be securely conducted using VPN or HTTPS links. Planned works are development of software for metadata creation and BUFR conversion, and improvement of input forms and interfaces considering comments from participants through a forum in the discussion room.

(2)  Cooperation with UNIDART (Data Portal)

The EUMETNET programme UNIDART is aimed at the development of services to access meteorological data and products provided by distributed data sources in an interactive way through a Web portal.  The UNIDART software is a set of web services currently running in a pre-operational environment at Deutscher Wetterdienst (DWD), the Norwegian Met Service (Met No), and the Korean Meteorological Administration (KMA).  The installation at further met services in Europe is under way.  At present, web services exist for the access of climate time series, gridded climate data sets and forecast data. A central metadata catalogue used by UNIDART is hosted at DWD.

The Web portal is accessible at http://werdis-cbs.dwd.de/bvbw/bvbwDWD.portal

In cooperation with DWD, JMA accessed the UNIDART portal, established VPN link with the portal and installed UNIDART software on JMA data server.  JMA and the Korea Meteorological Administration (KMA) data servers have been prepared to join the DATA GRID environment of UNIDART since February 2006.  It is expected that JMA and KMA would prepare some datasets with metadata catalogue and provide them for UNIDART users.  CMA also accessed UNIDART portal and had UNIDART software for Windows installed in January 2006.

The EUMETNET Council decided that the UNIDART software is available for met services outside of the European Community. It has to be decided whether the cooperation should be extended to further partners of the VPN Pilot Project in RA II and V.

4.2	Contribution of the Project for WIS implementation

The Project is expected to contribute to the WIS implementation through the following activities

(1)  Technical consulting body on VPN

The Project will play the role of a technical consulting body on VPN data communications for WIS semi-operation components in all Regions.  The Project continues to provide empirical outcomes and technical tips to WIS community.

In this regard, the Project will make a recommendations based on the outcome from the first phase and discussions among participants on how to apply the VPN technology to the WIS telecommunication structure.  One possible recommendation would be as follows.

"VPN over the Internet should be used as a secure and assured telecommunication means when the Internet is only realistic and available option for an NC."

(2)  Prototype mechanisms at WIS application level

The Project will develop WIS prototype services at an application level and verify them through participants’ trial use.  Some of the WIS prototype services developed by this Project may be applied to services in other Regions.

(3)  Capacity building for participants in WIS semi-operation

The Project will provide the participants with better environment so that they can gain experiences on use of VPN and WIS services on a trial basis, and consequently, it would contribute to the early migration to the operational WIS.

# Text boxes

256M(MIN)-

440Mbps(MAX)

Internet

New Caledonia

Table 2  Result of the Survey

Figure 4	Outline of reporting observation data

Figure 5	Outline of cooperation with UNIDART

Kbps

128Kbps

Fiji

100Mbps(MAX)

100Mbps(MAX)

1Mbps

2Mbps

2Mbps

3Mbps

100Mbps(MAX)

1Mbps

2Mbps

512Kbps

4Mbps

2Mbps

10Mbps(MAX)

Singapore

Japan

NWP products

Satellite data

Updated

Application software

China

New Zealand

Malaysia

Brunei

Australia

Vietnam

Saudi Arabia

Oman

Korea

Iran

India

Figure 2.  Increase of participants

Hong Kong

Figure 3.  Long-term evaluation test for a prototype application in advanced phase

Gathering data from

different data sources

SATAID

GISC/DCPC

FTP servers

HTTP server

Windows PC

Software updating

VPN

### Data sources

Satellite data

Reference information

Application portal

Data portal

Internet

NC

Prototype application

Figure 1.  Internet connectivity for the WIS VPN Pilot Project