| WORLD METEOROLOGICAL ORGANIZATION _________________________ COMMISSION FOR BASIC SYSTEMS OPAG ON INFORMATION SYSTEMS & SERVICES Joint implementation-coordination meeting on the GTS-WIS MTN and meeting of the CBS Expert Team on GTS-WIS operations and implementation (ET-OI) Geneva, 23-26 September 2008 |  | ISS/ICM-MTN & ET-OI 2008/Doc. 4(1) (9.IX.2008) Agenda item 4 ENGLISH only |
| --- | --- | --- |

Migration to TDCF

(Submitted by the Secretariat)

# Summary and Purpose of the Document

This document presents the outcomes of the joint meeting of the Coordination Team on Migration to Table Driven Code Forms and Expert Team on Data Representation and Codes (Geneva, 1 - 5 September 2008).

##### ACTION PROPOSED

The meeting is invited to consider the outcomes of the joint meeting of the Coordination Team on Migration to Table Driven Code Forms and Expert Team on Data Representation and Codes (Geneva, 1 - 5 September 2008), and in particular;

- To review the status of migration to TDCF with a view to improving the exchange of TDCF data within the WIS and especially on the GTS (see paragraph 3);

- To review the situation of the exchange of bulletins up to 500K octets and urgently consider steps to resolve the problems met (see paragraph 4) ;

- To review the Manual on the GTS so that the exchange be independent of the data encoding format as long as the format was a standard WMO format ant that CBS endorse the global exchange of WMO required data and products in TDCF (see paragraph 5);

- To consider facilitating the step-by-step migration by assisting in the definition of arrangements between zones of responsibility of MTN centres and RTHs and by monitoring the exchange of TDCF bulletins and reports on the GTS (see paragraph 6).

Appendices: 	A.	Annex to paragraph 6.2.78 of the general summary of CBS-Ext.(06)

- Monitoring of the migration to TDCF

- Arrangements for a step-by-step migration by zones

- Status of migration by zones of responsibility of MTN centres and RTHs

DISCUSSION

Background information

- The extraordinary session of CBS in 2006 agreed on the schedule for the migration to TDCF as given in Appendix A. This schedule includes dates for the completion of the migration at these dates, the BUFR (CREX) exchange becomes the standard WMO practice and the parallel distribution in both TAC and TDCF is terminated. For archiving purposes and at places where BUFR (CREX) exchange still causes problems, the alphanumeric codes may be used on a local basis only.

- The sixtieth session of the Executive Council (Geneva, June 2008) urged all WMO Members to finalize and implement plans for the migration in accordance to the International Migration Plan approved by Congress. Members should benefit from recent guidance, encoder-decoder software, training, and pilot projects that were developed by CBS and Members and promoted by the Secretariat to facilitate the migration.  The Council stressed the need to use TDCF to fully utilize new observing systems’ capabilities, in particular with a view to satisfying the requirements of advanced Numerical Weather Prediction Systems. The Council requested the Secretariat to invite all WMO Members to inform the WMO Secretariat of their definitive plans for the migration to TDCF by the end of 2008.

Outcomes of the joint meeting of the Coordination Team on Migration to Table Driven Code Forms and Expert Team on Data Representation and Codes (Geneva, 1 - 5 September 2008)

- The meeting agreed that the monitoring report on the migration prepared by the Secretariat (see Appendix B) provided useful information on the progress in the migration and helped in identifying deficiencies, in particular in the exchange of the TDCF data on the GTS. The meeting invited the Secretariat to continue producing such monitoring reports. The meeting recommended the joint meeting of the CBS/ISS Implementation-Coordination on the GTS-WIS MTN and CBS Expert Team on GTS-WIS Operations and Implementation (ET-OI) (Geneva, 23-27 September 2008) also review the monitoring report with a view to improving the exchange of TDCF data within the WIS and especially on the GTS.

- The meeting noted that despite the manual on the GTS allowing the transmission of binary messages up to 500K octets there were still systems within the GTS that can not handle messages of this size.  In fact, in some locations messages over 15K octets still can not be processed properly.  There are also locations where binary data still cannot be exchanged.  It is recognized that data producers understand this and take this into consideration.  However, the meeting expressed concern that this has an impact on MTDCF in some cases.  The meeting requests the ET-OI and other appropriate groups review this situation and urgently consider steps to resolve the problems this presents to exchange of all types of allowed data including data in TDCF.

- The meeting noted the Manual of the GTS calls for global exchange of observations.  The meeting stressed that this exchange requirement should be independent of the data encoding format as long as the format was a standard WMO format.  The meeting strongly urged the ET-OI to review the Manual on the GTS to reflect this and that CBS endorse the global exchange of WMO required data and products in TDCF.

- The meeting recommended to invite the ET-OI to consider facilitating the step-by-step migration by assisting in the definition of arrangements between zones of responsibility of MTN centres and RTHs (see Appendix C), and by monitoring the exchange of TDCF bulletins and reports on the GTS. With a view to facilitating such arrangements, the meeting recommended to monitor the status of migration by zones of responsibility of MTN centres and RTHs, and in this respect requested the Secretariat to invite the WMO focal points for code and data representation matters to provide/confirm the dates at which their country was or will be in a position to exchange data in TDCF and stop exchanging data in TAC (see Appendix D).

Appendix A

Annex to paragraph 6.2.78 of the general summary of CBS-Ext.(06)

CODE MIGRATION SCHEDULE

| Category | Cat. 1: common | Cat. 2: satellite observations | Cat. 3: aviation(1) | Cat. 4: maritime | Cat. 5(2): miscellaneous | Cat. 6(2): almost obsolete |
| --- | --- | --- | --- | --- | --- | --- |
| Lists of Traditional code forms Schedule _ | SYNOP SYNOP MOBIL PILOT PILOT MOBIL TEMP TEMP MOBIL TEMP DROP CLIMAT CLIMAT TEMP | SAREP SATEM SARAD SATOB | METAR SPECI TAF AMDAR ROFOR | BUOY TRACKOB BATHY TESAC WAVEOB SHIP CLIMAT SHIP PILOT SHIP TEMP SHIP CLIMAT TEMP SHIP | RADOB IAC IAC FLEET GRID(to GRIB) RADOF | CODAR ICEAN GRAF NACLI etc. SFAZI SFLOC SFAZU RADREP ROCOB ROCOB SHIP ARFOR WINTEM MAFOR HYDRA HYFOR |
| Start experimental exchange(3) | Nov. 2002 for some data (AWS SYNOP, TEMP USA) | Current at some Centres | 2006 2002 at some Centres for AMDAR | 2005 2003 for Argos data (BUOY, sub-surface floats, XBT/XCTD) | 2004 | Not applicable |
| Start operational exchange(3) | Nov. 2005 | Current at some Centres | 2008 2003 for AMDAR | 2007 2003 for Argos data (BUOY, sub-surface floats, XBT/XCTD) | 2006 | Not applicable |
| Migration complete | Nov. 2010 | Nov. 2006 | 2016 2007 for AMDAR | 2012 2008 for Argos data (BUOY, sub-surface floats, XBT/XCTD) | 2008 | Not applicable |

Notes:

(1) Aviation Codes require ICAO coordination and approval, except for AMDAR.

(2) For category 5 consider that codes need to be reviewed in order to decide whether or not they should be migrated to BUFR/CREX. Codes in category 6 are not to be migrated.

(3) All dates above are meant as "not later than". However, Members and Organizations are encouraged to start experimental exchange, and, if all relevant conditions (see below) are satisfied, to start operational exchange as soon as possible.

- Start of experimental exchange: data will be made available in BUFR (CREX) but not operationally, i.e. in addition to the current alphanumeric codes, which are still operational.

- Start of operational exchange: data will be made available in BUFR (CREX) whereby some (but not all) Members rely on them operationally. Still the current alphanumeric codes will be distributed (parallel distribution).

- Migration complete: at this date the BUFR (CREX) exchange becomes the standard WMO practice. Parallel distribution is terminated. For archiving purposes and at places where BUFR (CREX) exchange still causes problems the alphanumeric codes may be used on a local basis only.

Relevant conditions to be satisfied before experimental exchange may start:

- Corresponding BUFR/CREX-tables and templates are available;

- Training of concerned testing parties has been completed;

- Required software of testing parties (encoding, decoding, viewing) is implemented;

Relevant conditions to be satisfied before operational exchange may start:

- Corresponding BUFR/CREX-tables and templates are fully validated;

- Training of all concerned parties has been completed;

- All required software (encoding, decoding, viewing) is operational.

Appendix B

Monitoring of the migration

- The Secretariat provides information on the status of the migration as follows:

  - List of BUFR and CREX bulletins extracts from Volume C1 (catalogue of meteorological bulletins) ; Volume C1 is updated on the basis of the information provided by WMO Members in accordance with the procedures given in Appendix B;

  - Status of the migration  for the RBSN stations, based on the list of BUFR reports  expected on the GTS when these stations are included in BUFR bulletins in the catalogue of meteorological bulletins (Volume C1) and on the list of BUFR reports received during the Integrated WWW monitoring (IWM)

- The status of the migration for the RBSN stations prepared in July 2008 (see footnote 2) was distributed to the members of the ET-DRC and CT-MTDCF, the WMO focal points for code and data representation matters, and to the WMO RTH focal points. The status shows that:

  - The number of stations, for which BUFR surface data were expected or received, is 441 out of the 4284 RBSN surface stations (10 per cent); BUFR surface data were expected from 436 stations (ref. Volume C1) and reported as received (during the April 2008 IWM) from 367 stations;

  - The number of stations, for which BUFR upper-air data were expected or received, is 114 out of the 798 RBSN upper-air stations(14 per cent); BUFR upper-air data were expected from 74 Stations (ref. Volume C1) and reported as received (during the April 2008 IWM) from 68 stations;

  - If in general the number of TAC reports is higher than the number of BUFR reports, there are instances for which the number of BUFR reports is higher than the number of TAC reports; this is particular the case for surface data from Region V.

  - For five RBSN surface stations and 41 RBSN upper-air stations, the relevant BUFR reports were received by IWM monitoring centres but the stations were not included in BUFR bulletins in VolumeC1.  The WMO Members should therefore to review and update the content of Volume C1 in accordance with the procedures given in Appendix B, in particular the list of BUFR bulletins contained in the Web page (see footnote 1).

- The status of the migration prepared in July 2008 is based on the IWM statistics provided by Buenos Aires, Sofia and Toulouse. The comparison of the availability of the BUFR reports at these IWM centres shows that except for the BUFR upper-air reports from the station 61641, the BUFR reports received by Buenos-Aires were not received by the centres located in Region VI (Sofia and Toulouse), and vice versa. The extraordinary session of CBS (Seoul, 2006) stressed the importance of monitoring data presented in table-driven code forms (BUFR, CREX). The IWM is the only monitoring exercise coordinated by the Secretariat providing monitoring reports for BUFR and CREX every three months. RTHs are invited to provide IWM and AGM monitoring statistics for BUFR reports (see also ftp://ftp.wmo.int/GTS_monitoring/AGM/From_WMO/200810/INVIT08A/LETTER08A/Letter-PR6367_en.pdf); a larger participation of the RTHs in the IWM for BUFR reports will make it possible to extend the comparison of the availability of BUFR reports at RTHs.

Appendix C

Arrangements for a step-by-step migration by zones

The migration for a type of data can be completed in the zone of responsibility of an RTH or a MTN centre. In such a zone, there is no more a requirement for the systematic parallel exchange of data in both TAC and TDCF when data are presented in BUFR. This type of zone is defined as a zone of type B in opposition to a zone of type A in which centres still need to exchange TAC data. The systematic exchange of the data in TAC between centres within a zone B may be stopped if appropriate arrangements are taken between this zone B and the zone(s) still needing the TAC bulletins (zone(s) A). These arrangements could consist in (see the example of two zones of responsibility of MTN centres in Figure 2):

- Establishing a gateway for the required conversion of the forms of representation of data (TDCF/TAC) between the zones; certain centres may wish to stop generating data in TAC and may prefer contributing to such a gateway;

- And/or continuing ensuring the parallel relay of TAC and TDCF data from (certain) NMCs or RTHs only from the zone B to the zones A; (certain) centres of the zone B would therefore continue generating TAC data in parallel to TDCF data and insert them into the GTS only for their relay from the zone B to the zones A.

Appendix D

Status of migration by zones of responsibility of MTN centres and RTHs

Note: The zones, covering the world except for the Antarctic, are grouped by Regions. The countries or areas are grouped by zones of responsibility of RTHs (in blue) grouped by zones of responsibility of MTN centres (in red). The names of the countries or areas correspond to the names used for the presentation of the lists of RBSN and RBCN stations in http://www.wmo.int/pages/prog/www/ois/rbsn-rbcn/rbsn-rbcn-home.htm.

|  | DATE at which able to exchange data in TDCF and stop exchange in TAC - Month/Year [MM/YYYY] |
| --- | --- |
|  | CAT. 1 | CAT. 2 | CAT. 3 | CAT. 4 | CAT. 5 |
| RA 1 |
| MTN Algiers |
| RTH Algiers |  |
| ALGERIA |  |  |  |  |  |
| LIBYAN ARAB JAMAHIRIYA |  |  |  |  |  |
| MOROCCO |  |  |  |  |  |
| TUNISIA |  |  |  |  |  |
| MTN Cairo |
| RTH Cairo |  |
| EGYPT |  |  |  |  |  |
| LIBYAN ARAB JAMAHIRIYA |  |  |  |  |  |
| SUDAN |  |  |  |  |  |
| MTN Dakar |
| RTH Brazzaville |  |
| CAMEROON |  |  |  |  |  |
| CENTRAL AFRICAN REPUBLIC |  |  |  |  |  |
| CONGO |  |  |  |  |  |
| DEMOCRATIC REPUBLIC OF THE CONGO |  |  |  |  |  |
| EQUATORIAL GUINEA |  |  |  |  |  |
| GABON |  |  |  |  |  |
| SAO TOME AND PRINCIPE |  |  |  |  |  |
| RTH Dakar |  |
| CAPE VERDE |  |  |  |  |  |
| COTE D'IVOIRE |  |  |  |  |  |
| GAMBIA |  |  |  |  |  |
| GUINEA |  |  |  |  |  |
| GUINEA-BISSAU |  |  |  |  |  |
| LIBERIA |  |  |  |  |  |
| MADEIRA ISLANDS |  |  |  |  |  |
| MALI |  |  |  |  |  |
| MAURITANIA |  |  |  |  |  |
| MOROCCO |  |  |  |  |  |
| NIGERIA |  |  |  |  |  |
| OCEAN ISLANDS (ASCENSION ISLAND) |  |  |  |  |  |
| SENEGAL |  |  |  |  |  |
| SIERRA LEONE |  |  |  |  |  |
| SPAIN (CANARY ISLANDS) |  |  |  |  |  |
| ST. HELENA ISLAND |  |  |  |  |  |
| WESTERN SAHARA |  |  |  |  |  |
| RTH Niamey |  |
| BENIN |  |  |  |  |  |
| BURKINA FASO |  |  |  |  |  |
| CHAD |  |  |  |  |  |
| GHANA |  |  |  |  |  |
| NIGER |  |  |  |  |  |
| NIGERIA |  |  |  |  |  |
| TOGO |  |  |  |  |  |
| MTN Nairobi |
| RTH Lusaka |  |
| MALAWI |  |  |  |  |  |
| ZAMBIA |  |  |  |  |  |
| ZIMBABWE |  |  |  |  |  |
| RTH Nairobi |  |
| BURUNDI |  |  |  |  |  |
| DJIBOUTI |  |  |  |  |  |
| ERITREA |  |  |  |  |  |
| ETHIOPIA |  |  |  |  |  |
| KENYA |  |  |  |  |  |
| OCEAN ISLANDS BETWEEN 0o and 30oS |  |  |  |  |  |
| RWANDA |  |  |  |  |  |
| SOMALIA |  |  |  |  |  |
| UGANDA |  |  |  |  |  |
| UNITED REPUBLIC OF TANZANIA |  |  |  |  |  |
| RTH Pretoria |  |
| ANGOLA |  |  |  |  |  |
| BOTSWANA |  |  |  |  |  |
| COMOROS |  |  |  |  |  |
| LESOTHO |  |  |  |  |  |
| MADAGASCAR |  |  |  |  |  |
| MALAWI |  |  |  |  |  |
| MAURITIUS |  |  |  |  |  |
| MOZAMBIQUE |  |  |  |  |  |
| NAMIBIA |  |  |  |  |  |
| OCEAN ISLANDS BETWEEN 30o and 60oS |  |  |  |  |  |
| SEYCHELLES |  |  |  |  |  |
| SOUTH AFRICA |  |  |  |  |  |
| SWAZILAND |  |  |  |  |  |
| ZIMBABWE |  |  |  |  |  |
| not associated to a MTN |
| not associated to a RTH |  |
| BOUVET ISLAND |  |  |  |  |  |
| OCEAN ISLANDS (DIEGO GARCIA) |  |  |  |  |  |
| SPAIN (CEUTA AND MELILLA) |  |  |  |  |  |

|  | DATE at which able to exchange data in TDCF and stop exchange in TAC - Month/Year [MM/YYYY] |
| --- | --- |
|  | CAT. 1 | CAT. 2 | CAT. 3 | CAT. 4 | CAT. 5 |
| RA 2 |
| MTN Beijing |
| RTH Beijing |  |
| CHINA |  |  |  |  |  |
| DEMOCRATIC PEOPLE'S REPUBLIC OF KOREA |  |  |  |  |  |
| VIETNAM |  |  |  |  |  |
| MTN Jeddah |
| RTH Jeddah |  |
| BAHRAIN |  |  |  |  |  |
| KUWAIT |  |  |  |  |  |
| OMAN |  |  |  |  |  |
| QATAR |  |  |  |  |  |
| SAUDI ARABIA |  |  |  |  |  |
| UNITED ARAB EMIRATES |  |  |  |  |  |
| YEMEN |  |  |  |  |  |
| MTN Moscow |
| RTH Khabarovsk |  |
| DEMOCRATIC PEOPLE'S REPUBLIC OF KOREA |  |  |  |  |  |
| RUSSIAN FEDERATION (IN ASIA) |  |  |  |  |  |
| RTH Novosibirsk |  |
| MONGOLIA |  |  |  |  |  |
| RUSSIAN FEDERATION (IN ASIA) |  |  |  |  |  |
| RTH Tashkent |  |
| AFGHANISTAN, ISLAMIC STATE OF |  |  |  |  |  |
| KAZAKHSTAN (IN ASIA) |  |  |  |  |  |
| KYRGYZSTAN |  |  |  |  |  |
| TAJIKISTAN |  |  |  |  |  |
| TURKMENISTAN |  |  |  |  |  |
| UZBEKISTAN |  |  |  |  |  |
| MTN New Delhi |
| RTH New Delhi |  |
| BANGLADESH |  |  |  |  |  |
| INDIA |  |  |  |  |  |
| MALDIVES |  |  |  |  |  |
| MYANMAR |  |  |  |  |  |
| NEPAL |  |  |  |  |  |
| PAKISTAN |  |  |  |  |  |
| SRI LANKA |  |  |  |  |  |
| RTH Tehran |  |
| IRAN, ISLAMIC REPUBLIC OF |  |  |  |  |  |
| IRAQ |  |  |  |  |  |
| PAKISTAN |  |  |  |  |  |
| YEMEN |  |  |  |  |  |

|  | DATE at which able to exchange data in TDCF and stop exchange in TAC - Month/Year [MM/YYYY] |
| --- | --- |
|  | CAT. 1 | CAT. 2 | CAT. 3 | CAT. 4 | CAT. 5 |
| MTN Tokyo |
| RTH Bangkok |  |
| CAMBODIA |  |  |  |  |  |
| LAO PEOPLE'S DEMOCRATIC REPUBLIC |  |  |  |  |  |
| MYANMAR |  |  |  |  |  |
| THAILAND |  |  |  |  |  |
| VIETNAM |  |  |  |  |  |
| RTH Tokyo |  |
| HONG KONG, CHINA |  |  |  |  |  |
| JAPAN |  |  |  |  |  |
| MACAO, |  |  |  |  |  |
| REPUBLIC OF KOREA |  |  |  |  |  |

|  | DATE at which able to exchange data in TDCF and stop exchange in TAC - Month/Year [MM/YYYY] |
| --- | --- |
|  | CAT. 1 | CAT. 2 | CAT. 3 | CAT. 4 | CAT. 5 |
| RA 3 |  |  |  |  |  |
| MTN Brasilia |
| RTH Brasilia |  |
| BRAZIL |  |  |  |  |  |
| RTH Maracay |  |
| COLOMBIA |  |  |  |  |  |
| ECUADOR |  |  |  |  |  |
| FRENCH GUIANA |  |  |  |  |  |
| GUYANA |  |  |  |  |  |
| SURINAME |  |  |  |  |  |
| VENEZUELA |  |  |  |  |  |
| MTN Buenos Aires |
| RTH Buenos Aires |  |
| ARGENTINA |  |  |  |  |  |
| BOLIVIA |  |  |  |  |  |
| CHILE |  |  |  |  |  |
| PARAGUAY |  |  |  |  |  |
| PERU |  |  |  |  |  |
| URUGUAY |  |  |  |  |  |
| not associated to a MTN |
| not associated to a RTH |  |
| ISLANDS (88: 800) |  |  |  |  |  |

|  | DATE at which able to exchange data in TDCF and stop exchange in TAC - Month/Year [MM/YYYY] |
| --- | --- |
|  | CAT. 1 | CAT. 2 | CAT. 3 | CAT. 4 | CAT. 5 |
| RA 4 |
| WMC Washington |
| RTH Washington |  |
| ANTIGUA AND BARBUDA |  |  |  |  |  |
| BAHAMAS |  |  |  |  |  |
| BARBADOS |  |  |  |  |  |
| BELIZE |  |  |  |  |  |
| BERMUDA |  |  |  |  |  |
| CANADA |  |  |  |  |  |
| CAYMAN ISLANDS |  |  |  |  |  |
| CLIPPERTON |  |  |  |  |  |
| COLOMBIA (SAN ANDRES AND PROVIDENCIA ISLANDS) |  |  |  |  |  |
| COSTA RICA |  |  |  |  |  |
| CUBA |  |  |  |  |  |
| DOMINICA |  |  |  |  |  |
| DOMINICAN REPUBLIC |  |  |  |  |  |
| EL SALVADOR |  |  |  |  |  |
| GRENADA |  |  |  |  |  |
| GUADELOUPE, ST MARTIN, ST BARTHELEMY (AND OTHER FRENCH ISLANDS IN THE |  |  |  |  |  |
| GUATEMALA |  |  |  |  |  |
| HAITI |  |  |  |  |  |
| HONDURAS |  |  |  |  |  |
| JAMAICA |  |  |  |  |  |
| MARTINIQUE |  |  |  |  |  |
| MEXICO |  |  |  |  |  |
| NETHERLANDS ANTILLES AND ARUBA |  |  |  |  |  |
| NICARAGUA |  |  |  |  |  |
| PANAMA |  |  |  |  |  |
| PUERTO RICO AND US POSSESSIONS IN THE CARIBBEAN AREA |  |  |  |  |  |
| SAINT LUCIA |  |  |  |  |  |
| ST. PIERRE AND MIQUELON |  |  |  |  |  |
| TRINIDAD AND TOBAGO |  |  |  |  |  |
| UNITED STATES OF AMERICA |  |  |  |  |  |
| UNITED STATES OF AMERICA (ALASKA) |  |  |  |  |  |
| VENEZUELA (ISLA DE AVES) |  |  |  |  |  |

|  | DATE at which able to exchange data in TDCF and stop exchange in TAC - Month/Year [MM/YYYY] |
| --- | --- |
|  | CAT. 1 | CAT. 2 | CAT. 3 | CAT. 4 | CAT. 5 |
| RA 5 |
| MTN Melbourne |
| RTH Melbourne |  |
| AUSTRALIA |  |  |  |  |  |
| BRUNEI DARUSSALAM |  |  |  |  |  |
| DETACHED ISLANDS (WALLIS AND FUTUNA) |  |  |  |  |  |
| EAST TIMOR |  |  |  |  |  |
| FIJI |  |  |  |  |  |
| FRENCH POLYNESIA (AUSTRAL ISLANDS) |  |  |  |  |  |
| FRENCH POLYNESIA (MARQUESAS ISLANDS) |  |  |  |  |  |
| FRENCH POLYNESIA (SOCIETY ISLANDS) |  |  |  |  |  |
| FRENCH POLYNESIA (TUAMOTU AND GAMBIER ISLANDS) |  |  |  |  |  |
| INDONESIA |  |  |  |  |  |
| ISLANDS IN THE PACIFIC OCEAN NORTH OF THE EQUATOR (KIRIBATI) |  |  |  |  |  |
| ISLANDS IN THE PACIFIC OCEAN NORTH OF THE EQUATOR (MARSHALL ISLANDS) |  |  |  |  |  |
| MALAYSIA |  |  |  |  |  |
| NAURU |  |  |  |  |  |
| NEW CALEDONIA |  |  |  |  |  |
| PAPUA NEW GUINEA |  |  |  |  |  |
| PHILIPPINES |  |  |  |  |  |
| SAMOA |  |  |  |  |  |
| SINGAPORE |  |  |  |  |  |
| SOLOMON ISLANDS |  |  |  |  |  |
| TONGA |  |  |  |  |  |
| TUVALU |  |  |  |  |  |
| VANUATU |  |  |  |  |  |
| RTH Wellington |  |
| COOK ISLANDS |  |  |  |  |  |
| DETACHED ISLANDS (PITCAIRN ISLAND) |  |  |  |  |  |
| ISLANDS IN THE PACIFIC OCEAN NORTH OF THE EQUATOR (MARIANA ISLANDS) |  |  |  |  |  |
| ISLANDS IN THE PACIFIC OCEAN NORTH OF THE EQUATOR (PALAU) |  |  |  |  |  |
| NEW ZEALAND |  |  |  |  |  |
| NIUE |  |  |  |  |  |
| TOKELAU |  |  |  |  |  |
| WMC Washington for RA V |
| RTH Washington for RA V |  |
| AMERICAN SAMOA |  |  |  |  |  |
| FEDERATED STATES OF MICRONESIA |  |  |  |  |  |
| ISLANDS IN THE PACIFIC OCEAN NORTH OF THE EQUATOR (GUAM) |  |  |  |  |  |
| ISLANDS IN THE PACIFIC OCEAN NORTH OF THE EQUATOR (HAWAII) |  |  |  |  |  |
| ISLANDS IN THE PACIFIC OCEAN NORTH OF THE EQUATOR (JOHNSTON ISLAND) |  |  |  |  |  |
| ISLANDS IN THE PACIFIC OCEAN NORTH OF THE EQUATOR (MIDWAY ISLAND) |  |  |  |  |  |

|  | DATE at which able to exchange data in TDCF and stop exchange in TAC - Month/Year [MM/YYYY] |
| --- | --- |
|  | CAT. 1 | CAT. 2 | CAT. 3 | CAT. 4 | CAT. 5 |
| RA 6 |
| MTN Exeter |
| RTH Exeter |  |
| GIBRALTAR |  |  |  |  |  |
| GREENLAND |  |  |  |  |  |
| ICELAND |  |  |  |  |  |
| IRELAND |  |  |  |  |  |
| NETHERLANDS |  |  |  |  |  |
| UNITED KINGDOM OF GREAT BRITAIN AND NORTHERN IRELAND |  |  |  |  |  |
| MTN Moscow |
| RTH Moscow |  |
| ARMENIA |  |  |  |  |  |
| AZERBAIJAN |  |  |  |  |  |
| BELARUS |  |  |  |  |  |
| GEORGIA |  |  |  |  |  |
| REPUBLIC OF MOLDOVA |  |  |  |  |  |
| RUSSIAN FEDERATION (IN EUROPE) |  |  |  |  |  |
| UKRAINE |  |  |  |  |  |
| MTN Offenbach |
| RTH Norrkping |  |
| DENMARK AND FAROE ISLANDS |  |  |  |  |  |
| ESTONIA |  |  |  |  |  |
| FINLAND |  |  |  |  |  |
| LATVIA |  |  |  |  |  |
| LITHUANIA |  |  |  |  |  |
| NORWAY |  |  |  |  |  |
| SWEDEN |  |  |  |  |  |
| RTH Offenbach |  |
| GERMANY |  |  |  |  |  |
| ISRAEL |  |  |  |  |  |
| JORDAN |  |  |  |  |  |
| SWITZERLAND AND LIECHTENSTEIN |  |  |  |  |  |
| RTH Vienna |  |
| AUSTRIA |  |  |  |  |  |
| CROATIA |  |  |  |  |  |
| HUNGARY |  |  |  |  |  |
| SLOVAKIA |  |  |  |  |  |
| SLOVANIA |  |  |  |  |  |
| MTN Prague |
| RTH Prague |  |
| CZECH REPUBLIC |  |  |  |  |  |
| POLAND |  |  |  |  |  |

|  | DATE at which able to exchange data in TDCF and stop exchange in TAC - Month/Year [MM/YYYY] |
| --- | --- |
|  | CAT. 1 | CAT. 2 | CAT. 3 | CAT. 4 | CAT. 5 |
| MTN Sofia |
| RTH Sofia |  |
| BULGARIA |  |  |  |  |  |
| CYPRUS |  |  |  |  |  |
| MONTENEGRO |  |  |  |  |  |
| ROMANIA |  |  |  |  |  |
| SERBIA |  |  |  |  |  |
| SYRIA |  |  |  |  |  |
| THE FORMER YUGOSLAV REPUBLIC OF MACEDONIA |  |  |  |  |  |
| MTN Toulouse |
| RTH Rome |  |
| GREECE |  |  |  |  |  |
| ITALY |  |  |  |  |  |
| LEBANON |  |  |  |  |  |
| MALTA |  |  |  |  |  |
| TURKEY |  |  |  |  |  |
| RTH Toulouse |  |
| BELGIUM |  |  |  |  |  |
| FRANCE |  |  |  |  |  |
| PORTUGAL |  |  |  |  |  |
| SPAIN |  |  |  |  |  |
| not associated to a MTN |
| not associated to a RTH |  |
| BOSNIA AND HERZEGOVINA |  |  |  |  |  |
| KAZAKHSTAN (in RA VI) |  |  |  |  |  |
| LUXEMBOURG |  |  |  |  |  |

# Footnotes

See http://www.wmo.int/pages/prog/www/ois/Operational_Information/TDCFMigration.html

See http://www.wmo.int/pages/prog/www/WMOCodes/MigrationTDCF/status/087/StatusMigration087.doc

# Text boxes

NMC 6

NMC 7

NMC 5

RTH 4

NMC 8

RTH 3

MTN centre 2

NMC 2

NMC 3

NMC 1

RTH 2

NMC 4

RTH 1

MTN centre 1

Conversion TDCF/TAC

Zone B

Zone A

Figure 2 – Arrangements for the step-by-step migration between a zone A and a zone B

Legend: Exchange of data in:

TAC

TDCF