TDCF STATUS REPORT FOR THE UNITED REPUBLIC OF TANZANIA

In the United Republic of Tanzania, there are fifteen (15) GTS stations. These stations have been facilitated by man power and computers with TDCF software (BUFR and CREX) : source codes from ECMWF.

These stations are:

- ZANZIBAR

- DAR ES SALAAM

- KIGOMA

- MUSOMA

- MWANZA

- BUKOBA

- DODOMA

- MOROGORO

- MTWARA

- KIA

- IRINGA

- MBEYA

- SUMBAWANGA

- SONGEA

- TABORA

At the Central Forecasting Office (CFO), Dar Es Salaam, we have another PC with TDCF software which has the capacity to make a synoptic bulletin and convert it to bufr using synop2bufr utility from ECMWF inbuilt within the bufr software.

Tanzania Meteorological Agency (TMA) started transmitting bufr messages effectively from Friday 18th of May 2012 after re-installation of transmet. This instrument will assist TMA transmit data to NAIROBI Kenya (our regional Hub). Finally, transmit to GTS.

OTHER COUNTRY FROM RA I

TMA trained other countries on TDCF. These countries include Kenya, Ethiopia, Botswana, Rwanda, Seychelles, Lesotho, Zimbabwe, Malawi and Mozambique. Their status is as follows:

| Country | Bufr | CREX | Migration Complete |
| --- | --- | --- | --- |
| Botswana | Transmits | Transmits | June 2012 |
| Mozambique | Transmits | Transmits |  |
| Malawi | Creates but does not transmit | Creates but does not transmit |  |
| Lesotho | No | No | Unknown |
| Seychelles | Transmits | Transmits | Unknown |
| Kenya | No information | No information |  |
| Ethiopia | No information | No information |  |
| Rwanda | No information | No information |  |

However, Malawi will start SYNOP, CLIMAT and PILOT transmission as soon as their Message Switching System is made to accept receipts and transmission of the processed BUFR messages from their National meteorological Centre to the Regional Telecommunication Hub in Pretoria, South Africa

It is also known that Kenya has conducted training to Rwanda and Uganda on TDCF using CRIMSOFT software.

NB:  Status updates for the countries with no information will be given latter when their information becomes available.

Country which has shown interest to learn TDCF

Zambia is willing to conduct training on TDCF and they have asked TMA to arrange the training on August 2012.

Challenges

The main challenge towards migration to TDCF is financial resources.

The Way Forward:

The way forward is to make TMA transmitting all data types (CLIMAT, TEMP and PILOT) in bufr at the end of August, 2012.

TMA will mobilize other countries within the region to conduct training on TDCF. The team of  TDCF  expert from TMA will assist all NMC’s  in RA I which are not yet well-informed on TDCF to use the TDCF software “synop2bufr” which allows the conversion of synoptic bulletin to bufr and also train on  the use of  TDCF software to other data types like CLIMAT, TEMP, and PILOT . This process will assist a smooth migration to TDCF in a faster way.

Prepared by:

Peter Nicky Mlonganile

Senior Meteorologist

TDCF Expert  (TMA)