| WORLD METEOROLOGICAL ORGANIZATION COMMISSION FOR BASIC SYSTEMS ----------------------------- SECOND MEETING OF INTER-PROGRAMME EXPERT TEAM ON DATA REPRESENTATION MAINTENANCE AND MONITORING COLLEGE PARK, USA, 28 APRIL - 2 MAY 2014 |  | IPET-DRMM-II / Doc. 10.1 (9. 4. 2014) ------------------------- ITEM 10.1 ENGLISH ONLY |
| --- | --- | --- |

TASKS AND STRUCTURE OF IPET-DRMM

New Task Team TT-AvCI - Membership and Work Plan

Submitted by the Secretariat

_______________________________________________________________________

Summary and Purpose of Document

This document is to form the task team TT-AvCI and to agree with the work plan in conjunction with the Amendment 77 to the ICAO Annex 3.

_______________________________________________________________________

ACTION PROPOSED

The meeting is invited to review the nominated membership of TT-AvCI and draft the work plan of the TT.

REFERENCE:

Report of the first meeting of Inter-Programme Expert Team on Data Representation Maintenance and Monitoring (IPET-DRMM), Tokyo, Japan, 1–5 July 2013

ANNEXES:

1.	Time line of the Amendment 77 to ICAO Annex 3

2.	Membership and draft work plan of TT-AvCI

DISCUSSIONS

1.	Recently, amendments to the Manual on Codes in compliance with ICAO Annexes, in particular, the Annex 3 (WMO Technical Regulations, Volume II), have been approved through the procedure for adoption between CBS sessions.  Even though it could meet the requirements for synchronized implementation of amendments between WMO and ICAO, it has a potential risk of rejection due to unanimous principle.

2.	In fact, there was a case that some countries objected to one of amendments proposed through the procedure between CBS sessions, although they were convinced finally, taking account of the fact that it was compliant with the ICAO Annex 3.

3.	The first meeting of Inter-Programme Expert Team on Data Representation Maintenance and Monitoring (IPET-DRMM-I) agreed to establish Task Team on Aviation Coding Issues (TT-AvCI) within IPET-DRMM in consideration of significance of collaboration between WMO and ICAO for synchronized implementation of consistent amendments to the ICAO Annex 3 (WMO Technical Regulations, Volume II) and the Manual on Codes (WMO-No. 306).

4.	Tasks of TT-AvCI were agreed as follows.

(a)	Develop amendments to the Manual on Codes specific to aviation, including Traditional Alphanumeric Codes (TAC) and Table-Driven Code Forms (TDCF) in collaboration with the International Civil Aviation Organization (ICAO).

(b)	Contribute to the development of WMO Logical Data Model (LDM) by IPET-MDRD/TT-AvXML.

(c)	Pursue the most efficient approach to synchronized implementation of Amendment to ICAO Annex 3 (WMO Technical Regulations, Volume II (WMO-No. 49) and amendments to the Manual on Codes.

(d)	Oversee the maintenance of Aviation XML after version 1.0 has been approved by the Commission for Basic Systems (CBS).

(e)	Act as the primary body on issues specific to aviation within the IPET-DRMM.

5.	In accordance with the agreement by the 15th session of CBS (CBS-15), TT-AvCI could be established by the president of CBS by request from the chair of Open Programme Area Group on Information Systems and Services (OPAG-ISS) between CBS sessions as extracted from the report of CBS-15.

5.2.3	The Commission also agreed that task teams may be established, as required, within each of the OPAGs to address specific tasks included in its work plan. These task teams could include experts in any of the CBS expert teams. Between sessions, OPAG chairs can propose the formation and terms of reference of these teams for the president to endorse.

6.	It is expected that the drafting work and formality on the Amendment 77 to ICAO Annex 3 will be initiated by ICAO in the latter half of this year for implementation in November 2016.

7.	The meeting is therefore invited to nominate and review membership of the TT in consideration of the fact that amendments to aeronautical codes, which are still existing requirements from ICAO, require knowledge on the ICAO Annex 3 and WMO aviation codes.

8.	The meeting is also invited to review and agree with its work plan with respect to the Amendment 77 to ICAO Annex 3.

9.	Consultation with the chair of OPAG-ISS and then the president of CBS for formation of TT-AvCI will be made in accordance with the decision by CBS-15 in the article 5 above.

Time line of the Amendment 77 to ICAO Annex 3

(Presented at the IPET-DRMM-I in 2013)

July 2014	ICAO Meteorology Divisional Meeting, to be held in part conjointly with WMO CAeM-XV, will address, inter alia, proposed draft Amendment to ICAO Annex 3 (Amendment 77)

November 2014	ICAO Air Navigation Commission (ANC) preliminary review of proposed Amendment to Annex 3

February to June 2015	Consultation of the proposed amendment with ICAO Contracting States and concerned international organizations, including WMO

October 2015	ICAO ANC final review of proposed Amendment to Annex 3 taking into account results of the consultation

January 2016	ICAO ANC approval of draft report to the ICAO Council on the proposed Amendment to Annex 3

February 2016	Report to ICAO Council on the proposed Amendment to Annex 3

February 2016	Adoption date of Amendment 77 to Annex 3

March to July 2016	Notification of any disapprovals to the Amendment by ICAO Contracting States and concerned international organizations

July 2016	Effective date of Amendment 77 to Annex 3

November 2016	Applicability date of Amendment 77 to Annex 3

Membership and work plan of TT-AvCI

1.     IPET-DRMM agreed to form the Task Team on Aviation Coding Issues (TT-AvCI) as follows.

Lead:

Members:

2.     IPET-DRMM agreed the work plan of the TT-AvCI on the Amendment 77 to the ICAO Annex 3 as follows.  This may vary in compliance with the progress of ICAO's formality.

July 2014

(1)	TT receives the result of ICAO Meteorology Divisional Meeting (Montreal, July 2014) with respect to the Amendment 77.

(2)	TT starts to collect and review information on draft amendments to the Manual on Codes to be developed by ICAO.

November 2014

(3)	TT is to be involved in the drafting work of amendments to the Manual on Codes in accordance with the ICAO Air Navigation Commission (ANC) preliminary review of proposed Amendment 77.

February to June 2015

(4)	TT is notified briefly the result of consultation of the proposed Amendment with ICAO Contracting States and concerned international organizations.

October 2015

(5)	TT finalizes the amendments to the Manual on Codes with a view to ICAO ANC final review of proposed Amendment 77 in cooperation with ICAO Secretariat.

December 2015

(6)	WMO Secretariat initiates the procedure for adoption of amendments to the Manual on Codes between CBS sessions.

3.	IPET-DRMM further agreed the lead (or members) of TT-AvCI are to be involved in the discussion of TT-AvXML to contribute to the WMO Logical Data Model (LDM), reflecting amendments to the Manual on Codes.

# Text boxes

ANNEX II

ANNEX I