| WORLD METEOROLOGICAL ORGANIZATION _________________________ REGIONAL ASSOCIATION III (SOUTH AMERICA) WORKING GROUP ON PLANNING AND IMPLEMENTATION OF THE WWW IN REGION III ASUNCIÓN, PARAGUAY, 19 - 23 April 2010 |  | RA III/WG-PIW-05/Doc. 4.2(1) (8.III.2010) ____________ ITEM 4.2 Original: ENGLISH |
| --- | --- | --- |

STATUS OF WWW IMPLEMENTATION AND OPERATION

WMO Information System (WIS)

(Submitted by the WMO Secretariat)

Summary and Purpose of Document

This document provides information on the status of the implementation of WIS.

ACTION PROPOSED

The meeting is invited to consider the information on WIS implementation included in the document.

1.	Overview of the WMO Information System (WIS)

1.1	The WMO Information System (WIS) is a key strategy to optimize the efficiency and effectiveness of WMO services. It is being implemented to be used for the collection and sharing of information for all WMO and related international programmes. WIS will provide a critical contribution to the integration of WMO observing systems (WIGOS) and beyond WMO it will play a leading role in the weather, water, climate and natural disaster areas for the Global Earth Observation System of Systems (GEOSS). Interoperability between WIS and GEOSS will enhance accessibility to related Earth observations for WMO members as well.

1.2	The concept of WIS was formally adopted in 2003 (Cg XIV) as an overarching approach required for addressing data management aspects of all WMO and related international programmes. The Report of Cg XIV states that WIS will:

- Be used for the collection and sharing of information for all WMO and related international programmes;

- Provide a flexible and extensible structure that will allow the participating centres to enhance their capabilities as their national and international responsibilities grow;

- Build upon the most successful components of existing WMO information systems in an evolutionary process;

- Pay special attention to a smooth and coordinated transition;

- Build on the Global Telecommunication System (GTS) for highly reliable delivery of time-critical data and products and base its core communication network on the Improved Main Telecommunication Network;

- Utilise international industry standards for protocols, hardware and software.

1.3	In 2007, WMO Congress XV decided that with regard to WMO communications networks, WIS should be implemented in two parallel parts: Part A being the continued evolution of the GTS and Part B being the new functionality of WIS, thus incorporating the connectivity of GTS and the flexibility of new systems such as the Internet, whilst ensuring that a data management framework is able to encompass all WMO information.  This is a natural evolution, building upon GTS while expanding the overall information system capabilities.  The introduction of WIS is changing the current focus of managing communication links to managing data and products.

1.4	Further details on the background to the concepts and implementation of WIS are online at http://www.wmo.int/wis . Information includes under reference documents, the WIS Project and Implementation Plan, the Functional Architecture of WIS, and the Technical Compliance Specifications.

2	WIS Implementation Part A, Continued Evolution of the GTS

2.1	Achievements under Part A of WIS are significant. CBS XIV agreed that the Improved Main Telecommunication Network (IMTN) that connects the main regional telecommunication hubs (RTH) of the GTS will form the core network of WIS, connecting all GISCs. The whole IMTN is moving to Multi-Protocol Label Switching (MPLS) that provides a private internet like connectivity between all connected centres. CBS has also defined that each GISC will assist those centres within its area in establishing and managing Area Meteorological Data Communication Networks (AMDCN). These will incorporate the Regional Meteorological Telecommunication Networks (RMTNs) and advanced dissemination methods of the GTS but are not confined to boundaries of WMO Regional Associations. The relationship between the WIS core network, the AMDCN, advanced dissemination methods (satellite) and the use of the internet to connect WIS centres is depicted in Figure 1 from the WIS project and implementation plan.

Figure 1 - The WIS Vision

2.2	The data management components of Part A of WIS implementation are also proceeding and have been described in more detail under relevant agenda items. In this process, the list of standard or preferred data formats for information passing on the GTS has been expanded to include common formats used by WMO contributors including NetCDF and XML. Work has also begun on the exploration of data representation systems aiming to increase the interoperability of data held at WIS centres.

3.	Improved Main telecommunication Network

3.1	The Improved MTN (IMTN) implementation has facilitated the progressive and rapid implementation of effective and reliable data-communication network services for the core GTS services towards the core network for WIS thanks to the collaborative and fruitful efforts made by the NMHSs concerned. The successful migration of Network II, managed by the ECMWF, to MPLS-based IPVPN in June 2007 has lead to significant improvement in cost-effectiveness for the benefit of the IMTN. RTH Melbourne and RTH Washington just joined the IMTN MPLS-based Network II. In RA III, RTH Brasilia and RTH Buenos Aires are considering joining Network II. Figure 2 shows the evolutional migration of IMTN configuration.

Figure 2 – Evolutional migration of IMTN configuration

WIS Implementation Part B, New Functionalities

4.1	Considerable progress has been made towards enabling the new functionalities in WIS under Part B of the WIS implementation. The work on the use of the metadata standard ISO19115 has refined the practices and procedures for metadata creation and maintenance with major contributions from France, Germany, China and Japan including addressing the issues of how to ensure metadata is available at each GISC for all WMO data and products to support the Discovery, Access and Retrieval services of WIS. The use of ISO19139 as the XML representation of ISO19115 metadata has also been developed, as have some of the potential tools (eg GEONETWORK) that can be used by WIS centres to create, manage and share their metadata.

4.2	In addition to the WMO core profile of ISO 19115 and ISO 19139 for metadata, WIS has adopted the use of the search standard ISO23950, also known as Z39.50, or SRU (Search and Retrieval via URL). This search standard, also adopted by GEOSS, allows internet search to any ISO23950 compliant service. WIS has also developed a gateway that will allow ISO23950 compliant servers to interoperate with Catalogue Services for the Web (CSW). CSW is a developing Open Geospatial Consortium (OGC) specification for search that is being developed in a GEOSS project and Spatial Data Infrastructures such as INSPIRE. The adoption of the ISO standards means that that once a centre is compliant with WIS, the centre will also be compliant with GEOSS.

5	Progress of the designation of WIS Centres

5.1	As of the end of 2009, nearly forty WMO Members and two Organizations have identified over 100 potential Data Collection or Production Centres (DCPCs) and 13 potential Global Information System Centres (GISCs). For RA III, this includes one GISC (RTH Brasilia) and 5 DCPCs (Argentina) across the region. WMO Congress has requested that CBS develop procedures to allow candidate GISCs and DCPCs to demonstrate their capabilities to the CBS Extraordinary Session (2010) and to submit formal designations of GISCs and DCPCs to WMO Congress XVI. Technical Commissions all have a role in this process in that the formal designation procedure for centres to participate in WIS requires the support of their relative Technical Commission or Regional Association. In particular, RA III will have an interest in the designation process of one GISC, and some regional DCPCs.

5.2	In identifying potential centres, the ICG-WIS found that of the 13 centres offering to host a GISC, eight of them are proposing to have their centres operational before WMO Congress in 2011, and at least three of those will be functional by the last half of 2010. Similarly, many of the DCPCs are planning to make operational the new functionality of WIS in line with the availability of GISCs. To this end, and recalling that Part A of WIS is the ongoing evolution of the existing GTS, WIS has clearly moved from its development stage to an implementation stage. WIS should be significantly functional by the next session of WMO Congress.

5.3	A special meeting of a subgroup of the ICG-WIS in November 2009 reviewed the demonstration procedures, their guidelines and forms as prepared by the CBS as hoc expert team on GISC and DCPC demonstration process (ET-GDDP). A circular letter telling Members of these procedures was sent in December 2009. Members were encouraged to have the relevant technical experts act on the guidelines to have their submissions in by end of March 2010. For those centres that do not plan to be designated as WIS DCPCs or GISCs at Congress XVI in 2011, the process will be repeated annually for consideration of Executive Council and Congress.

6	Compliance and nomination process for WIS centres

6.1	The nomination process and the compliance specifications for WIS centres are described on the WIS web site under Reference Documents. The basic procedures were approved by Congress 2007 and were based on recommendations of CBS Extraordinary Session 2006. CBS-XIV (2009) endorsed outcome and plans of the ET-GDDP:

- Release of Demonstration Process documents December 2009

- Closure of formal submissions for candidates GISCs and DCPCs and beginning of assessment March 2010

- Return of findings to candidates August 2010

- Demonstrations at CBS Ext. 2010 Nov. 2010

- Submit designations to Cg-XVI 2011

6.2	For RA III Centres, in addition to their ability to provide sustained and effective services, the issue of compliance will be largely associated with the Discovery, Access and Retrieval components of WIS. This will include creation of appropriate metadata, the ability to provide metadata in ISO19139 XML format, and the inclusion of an ISO23950 search interface. If new centres wish to connect to the WMO private network directly (i.e. the GTS), they will need to refer to the more rigorous standard required by the GTS including file naming conventions, etc. Regardless of the level of connection to WIS (i.e. internet or GTS), centres will need to review the demonstration process documents released in December 2009, and to complete the forms. The ET-GDDP will then interact with the centres during the assessment phase to ensure the process is as easy as possible.

6.3	Help in implementing the new components of WIS, or in completing the Demonstration Process forms is available from the WMO secretariat through the WIS Project Office (WISPO). To take advantage of this offer, given the cost of bringing WISPO staff to RA III, it is suggested some Members may choose to collaborate to reduce the cost of the long haul travel component to each Member. This offer is referred to as the “Jump Start” and is described on the WIS web page or directly at http://www.wmo.int/pages/prog/www/WIS/documents/JumpStartFlyer.doc. A visit to RTH Brasilia was planned mid March 2010. The outcome will be reported to this meeting.