| WORLD METEOROLOGICAL ORGANIZATION _______________________________ Joint meeting: CBS Expert Team on Aircraft Based Observations (Second Session) and AMDAR Panel (Thirteenth session) (GENEVA, SWITZERLAND, 5-7 OCTOBER 2010) |  | ET-AIR-2 and AMDAR Panel-13/Doc.4.2 (26.IX.2009) __________ ITEM: 4.2 Original: ENGLISH ONLY |
| --- | --- | --- |

# Financial and administrative matters

Future AMDAR Work Programme

Proposed AMDAR Projects and Activities

(Submitted by the WMO Secretariat)

Summary and purpose of document This document presents proposed AMDAR projects and activities for the next biennium.

ACTION PROPOSED

The Panel is invited to:

(a)	Note the information contained in the document; and

(b)	Decide on future projects and activities to be carried out until the next biennial meeting of the AMDAR Panel.

___________________

1.	INTRODUCTION

1.1	The period since the Twelfth AMDAR Panel Meeting in Toulouse, France 16-19 November 2009 has again seen the output of AMDAR data disseminated on the GTS further stabilize after the correction experienced by the Global AMDAR Programme due to the global financial crisis at the end of 2008/early 2009, see Figure 1 for the graph of the number of average AMDAR reports disseminated on the GTS. It should be noted that those AMDAR Programs operating an AMDAR data optimization system experienced little effect due to the downturn in global airline operations to their individual AMDAR Programs.

Figure 1. Average AMDAR reports disseminated on the GTS per day.

1.2	It is well established that the AMDAR System has proven to be operationally successful, cost efficient and an important component to the WMO Integrated Global Observing System (WIGOS) as such there are many NMHSs as well as airlines that would like to implement their own AMDAR Programme as a cost-effective upper-air component of the Global Observing System meeting regional and local meteorological requirements.  The work of the AMDAR Panel and the WMO Secretariat has continued to provide support to these countries and airlines intending on implementing their own AMDAR Programme.

1.3	This draft of the Panel’s future work programme is based upon action items identified at the Twelfth Session of AMDAR Panel Meeting (see Appendix) and on new items that arose from AMDAR Panel Management Group Meetings, 19 March 2010 Gothenburg, Sweden, as well as those that are directly derived from the WIGOS Pilot Project for AMDAR.  AMDAR Panel action items will also be further refined based on the latest information provided by the various national and regional status reports and the review of action items by the joint ET-AIR-2 and AMDAR Panel-13 Meeting.

1.4	As agreed at the Joint Meeting of the AMDAR-12l and ET-AIR-1 further consolidation of the future work programme is required and the Panel is encouraged to respond to important opportunities as they may arise and to develop strategies concerning outstanding items and other matters of prime importance.  As agreed at the Eleventh AMDAR Panel Meeting the AMDAR Panel’s Work Plan will also provide the basis for drafting work plans of AMDAR Panel sub-groups.

2.	IMPORTANT WORK PROGRAMME ITEMS

2.1	In consideration of the requirements to fulfill the functions and responsibilities of the AMDAR Panel until its next meeting, the work programme should place special emphasis on the following major activities, some of which are major components of the WIGOS Pilot Project for AMDAR:

  - Update the existing AMDAR documentation to reflect the rapidly developing and expanding AMDAR observing system, including:

- AMDAR Reference Manual;

- ARINC 620 Software specifications; and

- Further developing the guidelines for the establishment of an AMDAR national/regional programme.

  - Prepare new and update existing documents/flyers including:

- Information for airlines with a brief description and benefits;

- A comprehensive document with description, functions responsibilities and benefits to potential stakeholders; and

- A meteorological data impacts document for the scientific community.

  - Continue to populate the AMDAR Panel Webpage.

  - Continue to work towards implementing the WIGOS Pilot Project for AMDAR.  The six pilot projects are:

- Development of a standardised BUFR template for AMDAR;

- Update of the AMDAR Reference Manual WMO No- 958;

- Development of a standardised procedure for Quality Management of AMDAR data;

- Application of WMO Metadata relevant to AMDAR;

- Development of the framework for a generic software specification for AMDAR; and

- Validation and preparation for inter-comparison of available water-vapour sensors.

  - In order to improve data coverage, particularly in areas identified as being data sparse, extend the availability of AMDAR software for installation on a wider-range of aircraft, participate in activities that will have an impact on data coverage, quality and utilization including alternative technologies and continue to assist more countries to become involved in AMDAR programs and improve the effectiveness of existing programs.  It has been shown that one of the most effective way of undertaking this is through the organization of (regional) AMDAR Workshops;

  - Provide more effort in coordinating collaborative programs, in particular data requests; formally know as targeted observations, particularly in regions with developing countries. It should be noted that recently the E-AMDAR Programme is developing arrangements with ASECNA, Malaysia and India for the provision of AMDAR data, more specifically AMDAR profiles at major international airports from European based aircraft ;

  - Maintain strong links with the aviation industry and seek its assistance to expand AMDAR through the development of software, providing technical solutions and engaging more airlines in the programme. Such as the FP7 Clean Sky Projects COMET, with its interaction with Airbus and the recent work done by the USA NWS and the AMDAR Technical Coordinator’s work on developing similar ties with Boeing;

  - Participate in WMO OPAGs, ETs, Technical Commissions to further integrate AMDAR into the Global Observing System; and

  - Improve data quality through the development of monitoring and control systems and the exchange of monitoring information between participating groups.

3.	SUB-GROUP AND Project Team Leaders

3.1	As discussed at previous AMDAR Panel Meetings there is still no one focal point, project leader, for the high priority project of Co-ordination of National and Regional Programs.  The UK Focal point, Stewart Taylor, has now volunteered for the role project leader for the high priority project, Improvement in Data Exchange and Quality Control.

3.2	The German Focal Point, Axel Hoff, still remains in the role of convener of the Science and Technical Sub-group (STSG) and Carl Weiss, the USA AMDAR Focal Point continues in the role of convenor of the Training Sub-group. It should be noted that AXEL Hoff has also provisional nominated for the working structure of CIMO (with support of Jitze van der Meulen) in the new role of Theme Leader on Aircraft Measurements. This role will:

- Provide technical review of approved aircraft based humidity capabilities.

- Liaise closely with ET-A3 for testing and validation of the AMDAR system and aircraft based humidity sensor.

- Provide input to future updates to the CIMO guide relevant to aircraft based observations, including identification of standards for inclusion in the CIMO Guide.

- Work closely with ET-A1 for the development and provision of specifications and standards for aircraft based observation systems in order to meet user requirements.

- Communicate to the Commission the latest development in AMDAR and other aircraft based observational platforms.

4.	PROJECT 1 – CO-ORDINATION OF NATIONAL AND REGIONAL AMDAR PROGRAMS

4.1	The AMDAR Panel is invited to consider continuing support for national and regional programs, and in particular:

- The newly establish Regional AMDAR Pilot Project that encompasses the North African and Western Asia regions.  This would involve examining training, implementing and/or extending the national efforts in the region with the aim of developing a Regional AMDAR programme.

- It has been identified that there are a number of NMHSs and airlines in Central and South America that have indicated their willingness to establish an AMDAR programme. This would involve examining training, implementing and/or extending the national efforts in the region with the aim of developing a Regional AMDAR programme.

- Establish a new pilot project that encompasses areas of the South-West Pacific.  This would involve examining training, implementing and/or extending the national efforts in the region with the aim of developing a Regional AMDAR programme.  That existing AMDAR programs in that region (Australia, New Zealand and France) be encouraged to extend the coverage of their national programs in the region;

- Provide support to existing AMDAR programs and ensure that the level of cooperation is maintained between the different national and regional programs as they continue to grow and engage new airlines and improve domestic and long haul coverage through targeting and optimization;

- Provide assistance to the ASECNA group of 15 countries plus Ghana and Nigeria and other African countries such as Kenya and Namibia as they examine ways to develop and use the infrastructure to receive and use AMDAR data provided by E-AMDAR and other operational programs. It is also a requirement that the AMDAR Panel, through the Training Sub-Group examining training, implementing and/or extending the national efforts in the region with the aim of developing a Regional AMDAR programme;

- Provide support to all NMHSs that have previously indicated their intention to develop new programs or are still contemplating developing their own programme; and

- Take the initiative through the Training Sub-group to help coordinate training programs in collaboration with Regional Associations, other WMO agencies and NHMSs for courses in the awareness and familiarization of AMDAR data, development of operational AMDAR observing systems and the operational use of data.

- Through the Science and Technical Sub-group:

- Lead and coordinate projects for the development of onboard software using the ARINC 620 characteristic to suit as many of the numerous aircraft types and configurations as possible in order to provide software at minimum cost to airlines and meteorological services;

- Under alternative AMDAR systems, continue to work with, encourage and assist the independent AMDAR-like systems including TAMDAR and AFIRS currently undergoing trials or under development;

- Continue to monitor results and assist those countries (USA, E-AMDAR/ Germany) that are leading and participating in the flight testing, certification and operational evaluation of the WVSS-II water-vapour sensor; and

- Continue to maintain a good working relationship with sensor manufacturers including contacts aiming at resolving sources of temperature errors from reporting aircraft.

- Work towards to clarifying which WMO meteorological reporting format, or whether a new reporting format should be created, that could be utilized to package ADS/Mode-S type aircraft information for dissemination GTS by NMHSs.

5.	Project 2 – IMPROVEMENT IN DATA EXCHANGE AND QUALITY CONTROL

5.1	Undertake the following activities:

- As well as upgrade the AMDAR Reference Manual, examine the possibility of translating and printing the AMDAR Reference Manual in languages other than English and French as appropriate;

- Continue to encourage and assist members’ efforts to improve the quality of data exchanged on the GTS;

- Continue to improve the temporal and spatial coverage of AMDAR data as recommended by the CBS OPAG ICT/IOS;

- Undertake a study to determine the current potential coverage available from all existing AMDAR aircraft whether configured for reporting or not;

- Continue updating the database containing information on compatible avionics hardware, software and aircraft types;

- Continue to monitor and support the development of new measurements and sensors including humidity, icing and turbulence;

- Continue to review the basic scientific principles behind new types of observations and other matters relating to scientific aspects of measurement and operational use of data; and

__________________

| priority | Programmes/Projects/ Activities | Objectives/Goals | Recent Activities | Future Activities | Deadline for action | Budget (Estimate) (CHF) | Responsible |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | WIGOS Pilot Project for AMDAR | Improve practices impacting AMDAR data collection, processing, archiving and dissemination. | Meetings held: 1st – ad hoc Steering Group 2nd – Standardized BUFR Template for AMDAR & QM for AMDAR data 3rd – Metadata 4th – ARINC620 update | Testing and Validation of a standardised BUFR Template for AMDAR; | 2nd Quarter 2010 |  | David Helms, Stewart Taylor |
|  |  |  |  | Test case with single airline within E-AMDAR Programme for implementing the application of WMO Metadata relevant to AMDAR | 4th Quarter 2010 | 3000 | Stewart Taylor |
|  |  |  |  | Development of a standardised Quality Management Framework for AMDAR data; and | 4th Quarter 2010 | 3000 | Jitze van der Meulen |
|  |  |  |  | Validation and preparation for inter-comparison of available Water Vapour sensor performance. | 4th Quarter 2010 | 5000 | David Helms, Axel Hoff |
|  |  |  |  | Contractor to undertake the requirement updates of the AMDAR Reference Manual WMO-No.958 | 2nd Quarter 2011 | 30000 | Frank Grooters (& through the services of a contractor) |
|  |  |  |  | Contractor to develop the framework for generic software specification for AMDAR | 4th Quarter 2010 | 5000 | Frank Grooters (& through the services of a contractor) |
| 2 | POTENTIAL NEW NATIONAL & REGIONAL PROGRAMMES | The provision of effective assistance and coordination to potential AMDAR Programmes | AMDAR Panel members and the Technical Coordinator have continued to provide support for new and regional programs. | Coordinate AMDAR Mexico workshop and national Programme | Sept 2010 |  | USA AMDAR Programme & AMDAR Panel |
|  |  |  |  | Review NMHSs activities in relation to AMDAR and report to next AMDAR Panel Meeting. | Sept 2010 |  | WMO Secretariat/(SO/AIR)and AMDAR Panel Chairman |
|  |  |  |  | Examine the possibility to use the ARINC Operational Centre for Kenya airways | 2nd Half 2010 |  | E-AMDAR Programme and WMO Secretariat/(SO/AIR) |
| 3 | SCIENCE & Technical SUB-GROUP (STSG) | To coordinate and provide information on scientific matters relating to AMDAR |  | Develop a project and implementation plan for the 10 WVSSv3 | 2snd half 2010 |  | AMDAR Panel Chairman & Project Partners (E-AMDAR, SAWS, Australia & NZ) |
|  |  |  |  | Request ET-EGOS to provide the evaluation of operational use & impacts of new observations (water vapour, turbulence and icing). | Completed |  | AMDAR Panel Chairman |
| 4 | AMDAR REFERENCE MANUAL | Up to date AMDAR reference material | No recent activities for this action item. | Develop a strategy for the integration of the AMDAR Reference Manual into standard WMO Material, | 2rd Quarter 2010 |  | WMO Secretariat/(SO/AIR) |
|  |  |  |  | Identify those component of the Reference Manual that are obsolete | 3rd Quarter 2010 |  | STSG |
|  |  |  |  | Identify priorities for updates | 3rd Quarter 2010 |  | STSG |
| 5 | AMDAR DATA REQUEST | To provide the best possible global coverage of AMDAR data | E-AMDAR is now provided data for Singapore, Curacao and South Africa and is examining the providing data to India (MOU) Between E-AMDAR and Indian Met Service. | Explore opportunities in Central America | 4th Quarter 2010 |  | USA AMDAR Programme & AMDAR Panel |
| 6 | ONBOARD SOFTWARE DEVELOPMENT | Develop a standardized software package for AMDAR capable aircraft |  | Implement AAAv3 for the Australian and SAWS AMDAR Programmes | 3rd Quarter 2010 |  | Australia and SAWS AMDAR Programmes |
| 7 | NORTH AFRICAN AND WESTERN ASIA PILOT PROJECT | Develop a regional AMDAR Programme in North Africa and Western Asia | New project to examine the development of the North African and Western Asia AMDAR Programme. | Request Morocco to take the leadership of the Pilot Project | Completed |  | AMDAR Panel Chairman |
|  |  |  |  | Depending on reply with Morocco investigate other alternatives (Eygpt) | 2nd Quater |  | AMDAR Panel Chairman |
| 8 | WEB SITE | To have an effective means of communicating AMDAR related information and activities | New WMO format AMDAR Panel Webpage under construction. | Modify the AMDAR Panel Webpage to include only AMDAR technical/science/training information. | Completed |  | WMO Secretariat /(SO/AIR) |
|  |  |  |  | Populate the new AMDAR Panel Webpage | Ongoing |  | WMO Secretariat/(SO/AIR) STSG & TrSG |
| 9 | NEW AMDAR PROGRAMMES - [Central & West Africa (ASECNA)] | The provision of effective assistance and coordination to new AMDAR Programmes | Ongoing monitoring and support provided by AMDAR TC and Panel Members. | Monitor and provide technical support. | Ongoing |  | WMO Secretariat/(SO/AIR)and AMDAR Panel Members |
| 10 | TRAINING SUB-GROUP | To support technical training activities of the AMDAR Panel |  | Develop and collect examples of AMDAR specific case studies illustrating forecast applications | Nov 2010 |  | Coordinator TrSG |
| 11 | COORDINATION OF NATIONAL AND REGIONAL PROGRAMMES | Effective and coordinated assistance to NMHS looking at establishing an AMDAR Programme | No recent activities for this action item. | Create a ToR for the Project Leader TC to assist the project leader by prioritizing programme activities. | 2nd 2010 |  | WMO Secretariat/(SO/AIR) & AMDAR Panel chairman |
| 12 | IMPACTS/BENEFITS DOCUMENT | To inform NMHSs, airlines and related industries on the benefits of AMDAR | No recent activities for this action item. | Contractor to develop short technical Flyer to assist airlines in developing AMDAR systems. | 2nd Quarter 2010 | 5000 | WMO Secretariat/(SO/AIR) and STSG & Contractor |