| WORLD METEOROLOGICAL ORGANIZATION COMMISSION FOR BASIC SYSTEMS OPEN PROGRAMME AREA GROUP ON INTEGRATED OBSERVING SYSTEMS EXPERT TEAM ON THE EVOLUTION OF THE GLOBAL OBSERVING SYSTEM Reduced Session GENEVA, 7-9 DECEMBER 2005 |  | CBS/OPAG-IOS/ ET-EGOS-1/Doc. 4.1 (16.XI.2005) _________ Item: 4 Original: ENGLISH |
| --- | --- | --- |

# REVIEW OF PROGRESS AND ACTIONS

ON EVOLUTION OF THE SPACE-BASED SUB-SYSTEM OF THE GOS

# (Submitted by Dr John Eyre, Met Office, UK, Dr Paul Menzel, NOAA, USA,

# and the WMO Space Programme Office)

Summary and Purpose of Document The document provides information on the progress and actions concerning the evolution of the space-based sub-system of the GOS through an update of relevant sections of the Implementation Plan (IP) for the Evolution of the GOS. It also raises some new questions concerning the evolution of the GOS.

ACTION PROPOSED

The meeting is invited to note the information contained in this document when considering its recommendations

_______________

# REVIEW OF PROGRESS AND ACTIONS

# ON EVOLUTION OF THE SPACE-BASED 	SUB-SYSTEM OF THE GOS

1.	This document provides a summary of progress and actions concerning the evolution of the space-based sub-system of the GOS, through an update of relevant sections of the Implementation Plan (IP) for the Evolution of the GOS.  It also raises some new questions concerning the evolution of the GOS, which are presented for the consideration of ET-EGOS.

2.	The IP was updated by ET-ODRRGOS at its meeting 12-16 July 2004 and, following minor revision by ICT at its meeting 6-10 September 2004, was endorsed by CBS-XIII in February 2005.  The section of the IP covering the space-based sub-system of the GOS was reviewed in October 2005 in discussions involving Dr P Menzel, Dr J Eyre and the WMO Space Programme Office, and an updated version presented to the meeting of ET-SUP, 17-21 October 2005.  This version of the IP, together with some minor additions and revisions (significant changes underlined) is presented in Annex A.  It is proposed that ET-EGOS review this Annex, provide further updates on progress, and reconsider the most appropriate next actions for the coming year.  It is also proposed that ET-EGOS augment the Implementation Plan with issues and actions arising from discussion of the topics below.

3.	New issues

3.1	Polar/geostationary balance.  There has been commendable progress in planning for future operational geostationary satellites.  In addition to the plans of China, EUMETSAT, India, Japan, Russian Federation and USA, WMO has been informed of the plans of the Republic of Korea to provide geostationary satellites.  The Republic of Korea has made a formal declaration to WMO and is now considered part of the space-based component of the GOS.  These developments increase the probability of good coverage of imagery and sounding data from this orbit, together with options for adequate back-up in case of failure.  They also raise questions concerning the balance of investment between polar and geostationary systems.  It would be timely for the WMO Space Programme and/or CGMS to initiate studies of the relative extent to which plans for future polar and geostationary systems contribute to meeting the collective user requirements for observations, and to advise if the balance of investment between the two systems would benefit from some adjustment.  Additionally, it would be appropriate to have regional discussions for optimized operations of geostationary and polar-orbiting satellites comprising the operational space-based component of the GOS including close cooperation on instruments for future satellite missions.

3.2	Achieving complementary polar satellite systems. EUMETSAT has recently initiated planning for the post-EPS era (i.e. from ~2015) through a thorough assessment of the user requirements for all observations that might usefully be made from low earth orbit.  This will be followed by an assessment of the missions needed to meet these requirements.  It is expected that some of these missions will be implemented through satellites provided by EUMETSAT, whilst other “missions” will be achieved by acquisition of data in partnership with other space agencies.  In particular, future development of the USA-EUMETSAT’s Joint Polar System is expected to play an important role in this planning.  This process provides a golden opportunity to extend substantially the range of user requirements for observations that are met from space, through careful consideration of the requirements that are already planned to be met through the NPOESS system and the targeting of European resources on observations that are complementary to NPOESS.   Through this process, the goals of GEOSS could be greatly advanced.  ET-EGOS is invited to consider how this process might best be facilitated, to discuss any obstacles to progress, and to identify short-term opportunities for engagement with this process.

  - MEO Orbits

NOAA has been studying the characteristics of medium Earth orbits (MEO), at altitude 10,400 km, as an observation venue possibly replacing the traditional GEO and LEO orbits.  MEO performance capabilities have been compared for VIS/IR imagers and IR sounders.  Global coverage from 8 MEOs are believed to be capable of capturing some of the attributes 3 LEO and 6 GEO coverage.  An Equatorial-Polar configuration has been found to give the best coverage statistics and robustness to one satellite failure.  MEO architecture provides simultaneous viewing of the whole globe with near time continuity; communications infrastructure challenges do not appear daunting.  NOAA is continuing to work to understand the science requirements and to define instrument suite options for a MEO demonstration mission in the 2012 timeframe.  ET-EGOS needs to consider the possible ramifications to the GOS from such a MEO system.  From a WMO perspective, the concept that a single space agency contributing to the space-based component of the GOS should provide complete global coverage replacing traditional GEO and LEO orbits and thus potentially duplicate other space agencies that have plans to provide traditional GEO and LEO orbits should be discussed.

3.4	The IP and THORPEX.  THORPEX now has an implementation plan.  It would be useful for ET-EGOS to review the THORPEX Implementation Plan and to identify "GOS issues", i.e. implications for the THORPEX IP of the current GOS (status and deficiencies), and implications of the THORPEX Implementation Plan for the IP for the Evolution of the GOS.

3.5	The IP and atmospheric chemistry.  The IP does not yet contain any actions specifically addressing the needs of atmospheric chemistry.   There has been substantial recent progress in this domain; in 2004 a Statement of Guidance was developed for atmospheric chemistry on the basis of the IGACO (Integrated Global Atmospheric Chemistry Observation Strategy - www.wmo.int/web/arep/gaw/gaw_home.html).  As a next step, it would be useful to compare the IGACO Strategy with the IP for the Evolution of the GOS, and to identify key weaknesses in the latter from an IGACO perspective.

3.6	The IP and other application areas.  The IP may also be weak in respect of some other application areas.  These should be identified.

3.7	The IP and observations of lightning.  The IP currently makes no statements concerning the observation of lightning.  ET-EGOS should consider whether this is appropriate.  It should be noted that the vision for the space-based component of the GOS approved by the Extraordinary session of CBS in 2002 included GEO lightning under the need for “Several R&D satellites serving WMO Members”.

3.8	IP structure.  Feedback on the IP has pointed to one aspect that is causing some confusion to readers.  The IP covers mainly recommendations for the evolution of the GOS itself, focussing on future operational capability.  However two items in the IP (S18 and S20) concern recommendations for demonstration/research missions which, if successful, may affect the evolution of the GOS but do not in themselves necessarily represent evolution of the GOS.  The IP should be clarified in this respect.  Other feedback has suggested that the IP would benefit from an indication of priorities.  ET-EGOS should consider these comments.

Annex A.

Recommendations for the evolution of Space-based Sub-system of GOS

(Updated by J.Eyre, 15 November 2005, based on document presented to ET-SUP, 17-21 October 2005, and additions from P.Menzel)

Calibration

S1.	Calibration - There should be more common spectral bands on GEO and LEO sensors to facilitate inter-comparison and calibration adjustments; globally distributed GEO sensors should be routinely inter-calibrated using a given LEO sensor and a succession of LEO sensors in a given orbit (even with out the benefit of overlap) should be routinely inter-calibrated with a given GEO sensor.

Comment: A major issue for effective use of satellite data, especially for climate applications, is calibration.  The advent of high spectral resolution infrared sensors will enhance accurate intercalibration.

Progress: CGMS-XXXI (2003) discussed GCOS Climate Monitoring Principles, inter-calibration of visible sensors, and inter-calibration of IR sensors on all GEOs with HIRS and AVHRR (reporting on the last item remains as a permanent action of CGMS).  CGMS-XXXII (2004) considered improved infrared inter-calibration capabilities using AIRS data; the implications for GCOS Climate Monitoring Principles were discussed.  The WMO Space Programme hosted a workshop in July 2005 in Darmstadt, Germany where a strategy for a global space-based inter-calibration system was drafted; it will be presented to space agencies for consideration, endorsement, and possible implementation.  It was noted that the building blocks for a calibration / validation system include (1) on-board calibration devices (e.g., black bodies, solar diffusers), (2) in situ measurements of the state of the surface and atmosphere (e.g. the Cloud and Radiation Testbed (CART) site, aircraft instruments with NIST calibrations), (3) radiative transfer models that enable comparison of calculated and observed radiances, and (4) assimilation systems that merge all measurements into a cohesive consistent depiction of the earth-atmosphere system.  A strategy was drafted.

Schedule: CGMS will continue inter-calibration activities with current sensors (e.g. AVHRR, HIRS, AIRS) and expand to IASI in 2006.  The WMO Space Programme will present at CGMS in November 2005 a strategy for achieving operational intercalibration of the space component of the global observing system that addresses the climate and weather forecasting needs.  Discussion and planning with space agencies will be continued via CGMS.  Document CGMS-XXXIII WMO WP-21 on a Global Space-Based Inter-Calibration System (GSICS) provides more detail.

GEO satellites

S2.	GEO Imagers - Imagers of future geostationary satellites should have improved spatial and temporal resolution (appropriate to the phenomena being observed), in particular for those spectral bands relevant for depiction of rapidly developing small-scale events and retrieval of wind information.

Progress:  The following geostationary satellite operators have reported at CGMS that they will have SEVIRI-like capability by 2015: NOAA (2012), EUMETSAT (present) and Russian Federation (2007).

Schedule:  WMO Space Programme will continue discussions with space agencies, via CGMS especially with IMD, CMA and JMA.

S3.	GEO Sounders - All meteorological geostationary satellites should be equipped with hyper-spectral infrared sensors for frequent temperature/humidity sounding as well as tracer wind profiling with adequately high resolution (horizontal, vertical and time).

Comment:  This was to be demonstrated by GIFTS.  However, for budgetary reasons, NASA has recently curtailed the GIFTS mission to assemble and vacuum test an Engineering Design Unit; realization of a GIFTS demonstration in geostationary orbit is a task to be undertaken by the international community, possibly within the International Geostationary Laboratory (IGeoLab).

Progress:  All operators reported plans at CGMS in 2004: NOAA has firm plans including this capability for the GOES-R series; EUMETSAT has it under consideration for the MTG series; China and India have plans for capability similar to current GOES sounder before 2010.  CGMS endorsed the concept of the International Geostationary Laboratory (IGeoLab) that would be a joint undertaking to provide a platform for demonstrations from geostationary orbit of new sensors and capabilities.  GIFTS is one of two systems being considered for IGeoLab.  Roshydromet and Roskosmos are negotiating with NOAA the possibility to install GIFTS on board of the subsequent geostationary satellite “ELEKTRO”.  A task team evaluating two test instrument proposals for IGeoLab met in early June 2005 in Silver Spring, MD.  This meeting was the outgrowth of an action from the Consultative Meetings on High-level Policy on Satellite Matters (CM) hosted by WMO in January 2005, where the Space Agencies endorsed the concept of IGeoLab and requested that the two proposals (the Geostationary Imaging Fourier Transform Spectrometer – GIFTS and the Geostationary Observatory for Microwave Atmospheric Sounding - GOMAS) be further explored.  Instruments of this type in geosynchronous orbit are high priority  enhancements to the Global Observing System (GOS) for meeting existing user requirements in numerical weather prediction (NWP), nowcasting, hydrology and other applications areas.  In September 2005 thermal vacuum testing of the GIFTS Engineering Design Unit (EDU) was started in Logan, Utah.  This will demonstrate several key technologies working together (active cooling, Focal Plane Array detectors (FPA), Fourier Transform Systems (FTS), high speed Analog to Digital converters (A/D), lightweight optics, operation at cryogenic temperatures).  Information from the GIFTS TV will be shared with international community to help with instrument performance specifications.  Document CGMS-XXXIII WMO WP-22 on the International Geostationary Laboratory provides more detail.

Schedule:  WMO Space Programme is continuing pursuit of a GIFTS demonstration on IGeoLab with space agencies.  See note in Schedule for S-13.  Additionally, plans from all space agencies for hyperspectral geostationary sounding should be in place by CGMS 2006.

S4.	GEO Imagers and Sounders - To maximize the information available from the geostationary satellite systems, they should be placed “nominally” at a 60-degree sub-point separation across the equatorial belt.  This will provide global coverage without serious loss of spatial resolution (with the exception of Polar Regions).  In addition this provides for a more substantial backup capability should one satellite fail.  In particular, continuity of coverage over the Indian Ocean region is of concern.

Comment:  In recent years, contingency planning has maintained a 5-satellite system, but this is not a desirable long-term solution.

Progress:  WMO Space Programme will continue to discuss with space agencies, via CGMS and WMO Consultative Meetings on High-level Policy on Satellite Matters, the strategy for implementation towards a nominal configuration with attention to the problems of achieving required system reliability and product accuracy.

Schedule:  Plan should be available by CGMS in 2006

LEO satellites

S5.	LEO data timeliness - More timely data are needed.  Improved communication and processing systems should be explored to meet the timeliness requirements in some applications areas (e.g. Regional NWP).

Progress:  The successful EUMETSAT ATOVS Retransmission Service (EARS) has been renamed the EUMETSAT Advanced Retransmission Service and will carry AVHRR and ASCAT products in addition to ATOVS.  EARS ATOVS data are now available with a delay of less than 30 minutes; the data are used operationally at some NWP centres and planned at others.  Planning has begun for other Regional ATOVS Retransmission Systems (RARS) in Asia, Australia, and South America with a goal for an Integrated Global Data Dissemination Service (IGDDS).  NPOESS plans are for data delivery in less than 30 min and are thus consistent with the stated timeliness requirements for NWP.  Document CGMS-XXXIII WMO WP-19 on “Towards An Integrated Data Dissemination Service” provides more detail.

Schedule:  WMO will host a global RARS Workshop in December 2005 with participation by Europe/Americas and Asia-Pacific.  WMO Space Programme is planning, with Members and CGMS, the development of Advanced Dissemination Methods (ADMs) and an Integrated Global Data Dissemination Service (IGDDS), to include: (1) the extension and enhancement of EARS; (2) the implementation of similar systems, with a goal of achieving timely retransmission of local data sets covering the globe; (3) an equivalent system for NPP data; (4) expansion of EARS and equivalent systems to include IASI data; and (5) establishment of equivalent systems for the LEO data from satellites of other agencies.

S6.	LEO temporal coverage - Coordination of orbits for LEO missions is necessary to optimize temporal coverage while maintaining some orbit redundancy.

Progress: This is now the subject of a permanent action of CGMS.  WMO Space Programme will collaborate with space agencies, via CGMS, on a target system that will be implemented and to take steps towards achieving it.  Matters related for contingency planning in the AM and PM polar-orbits will be included.

Schedule:  Target system agreed upon by CGMS in 2006.

S7.	LEO Sea Surface Wind - Sea-surface wind data from R&D satellites should continue to be made available for operational use; 6-hourly coverage is required.  In the NPOESS and METOP era, sea surface wind should be observed in a fully operational framework.  Therefore it is urgent to assess whether the multi-polarisation passive MW radiometry is competitive with scatterometry.

Progress:  3 months of data has been made available to Windsat science team.  Windsat data has been distributed to several NWP centres in 2005.  Early assessments of its polarimetric capabilities to provide information on sea surface wind direction suggest that, while good information is available at high wind speed, this technology will not be competitive with scatterometry at low wind speed.

Schedule:  The WMO Space Programme, via CGMS, will consider the implications for the GOS.  WMO Space Programme will coordinate assessment of implications and provide feedback to NOAA and EUMETSAT by late 2005.

S8.	LEO Altimeter - Missions for ocean topography should become an integral part of the operational system.

Progress:  Agreement has been reached to proceed with JASON-2.

Schedule:  WMO Space Programme to discuss with space agencies, via CGMS and WMO Consultative Meetings on High-level Policy on Satellite Matters, the continuity of operational provision after JASON-2.  Plans for operational follow-on should be reported at CGMS in 2006.

S9.	LEO Earth Radiation Budget - Continuity of ERB type global measurements for climate records requires immediate planning to maintain broad-band radiometers on at least one LEO satellite.

Comment:  Plans for ERB-like measurements after Aqua remain uncertain.  There are also concerns about the continuity of absolute measurements of incoming solar radiation.

Progress:  WMO Space Programme to discuss with space agencies, via CGMS.  The second NPOESS satellite is scheduled to carry the CERES instrument (likely launch in 2013), but NPOESS program is currently under review and likely to be re-configured.

Schedule: WMO Space Programme will advise CGMS of this development.  Possible gaps in coverage should be discussed at CGMS in 2005.

R&D satellites

S10.	LEO Doppler Winds - Wind profiles from Doppler lidar technology demonstration programme (such as Atmospheric Dynamics Mission - Aeolus) should be made available for initial operational testing; a follow-on long-standing technological programme is solicited to achieve improved coverage characteristics for operational implementation.

Comment:  Plans for Aeolus demonstration are proceeding on schedule, but there are no plans for operational follow on.  EUMETSAT are considering the requirements for observations of the 3D wind field as part of their planning for post-EPS missions.

Schedule:  WMO Space Programme will discuss with space agencies, via CGMS and WMO Consultative Meetings on High-level Policy on Satellite Matters, to assure demonstration with Aeolus and initiation of operational systems for wind profile measurement.  Plans for continuity of a Doppler Winds capability following Aeolus should be indicated by CGMS satellite operators in 2006.

S11.	GPM - The concept of the Global Precipitation Measurement Missions (combining active precipitation measurements with a constellation of passive microwave imagers) should be supported and the data realized should be available for operational use, thereupon, arrangements should be sought to ensure long-term continuity to the system.

Progress:  TRMM continues to provide valuable data for operational use.  Early termination of TRMM after 2004 was averted after user community appeals for its continuation.  NASA has assured continued operation into 2006.  At CGMS-XXXII, NASA, ESA and JAXA reported plans for a GPM mission in 2008.  In 2005, ESA’s European GPM was not selected as the next Earth Observer Mission.

Schedule: WMO Space Programme is continuing discussions with space agencies, via CGMS and at CM-6 in 2005, regarding plans for a TRMM follow on.

S12.	RO-Sounders - The opportunities for a constellation of radio occultation sounders should be explored and operational implementation planned.  International sharing of ground support network systems (necessary for accurate positioning in real time) should be achieved to minimize development and running costs.

Progress:  CHAMP and SAC-C data have been available to some centres but not in near real time (NRT).  NWP OSE has shown positive impact with small number of occultations.  Climate applications are being explored.  NRT dissemination of CHAMP data is planned for 2006.  Plans for NRT distribution of METOP/GRAS and COSMIC data are also in place.

Schedule:  WMO Space Programme will discuss with space agencies, via CGMS, (1) the proposal to develop a shared ground network system and (2) operational constellations following COSMIC.  Additionally, WMO will seek formal participation by CONAE in the space-based component of the GOS for the SAC-C mission and any relevant follow-on.

Schedule:  Plan for operational follow-on to COSMIC should be drafted by CGMS in 2006.  Plan for shared ground support network should be drafted by CGMS in 2006.

S13.	GEO Sub-mm - An early demonstration mission on the applicability of sub-mm radiometry for precipitation estimation and cloud property definition from geostationary orbit should be provided, with a view to possible operational follow-on.

Progress: EUMETSAT, NESDIS and WMO prepared a paper for CGMS on the International Geostationary Laboratory (IGeoLab) that would be a joint undertaking to provide a platform for demonstrations from geostationary orbit of new sensors and capabilities.  Geo sub-mm is one of two systems being considered for IGeoLab.  A task team evaluated the IGeoLab possibilities for a Geostationary Observatory for Microwave Atmospheric Sounding (GOMAS) as well as other possible instruments.  This type of  instrument in geosynchronous orbit is high priority for meeting existing user requirements in numerical weather prediction (NWP), nowcasting, hydrology and other applications areas.  The task team is pursuing definition of feasible options for a geo sub mm instrument; the WMO Space Programme will seek partners for development of the recommended Geo sub mm instrument with space agencies and will report progress at CGMS.  An IGeoLab Focus Group meeting was held on 24 October 2005 and the results will be reported to CGMS XXXIII.  Document CGMS-XXXIII WMO WP-22 on the International Geostationary Laboratory provides more detail.

Schedule: WMO Space Programme will continue dialogue with space agencies, via CGMS.  Progress toward IGeoLab will be discussed at CGMS in 2005.

S14.	LEO MW - The capability to observe ocean salinity and soil moisture for weather and climate applications (possibly with limited horizontal resolution) should be demonstrated in a research mode (as with ESA’s SMOS and NASA’s OCE) for possible operational follow-on.  Note that the horizontal resolution from these instruments is unlikely to be adequate for salinity in coastal zones and soil moisture on the mesoscale.

Progress:  ERS scatterometer data sets have provided monthly global soil moisture maps since 1991 at 50 km resolution.  WindSat is demonstrating the utility of 6 and 10 GHz measurements for soil moisture (RFI filtering is necessary for improved performance).

Schedule:  The second NPOESS satellite is scheduled to carry the CMIS instrument with WindSat capabilities (likely launch in 2013), but the NPOESS program is currently under review and likely to be re-configured.  WMO Space Programme will discuss progress and options with space agencies, via CGMS

S15.	LEO SAR - Data from SAR should be acquired from R&D satellite programmes and made available for operational observation of a range of geophysical parameters such as wave spectra, sea ice, land surface cover.

Progress:  WMO Space Programme to discuss with space agencies, via CGMS, (1) access by WMO Members to ENVISAT SAR data, and (2) continuity of such missions.

Schedule:  Assessment of status and plans completed by CGMS in 2006.

S16.	LEO Aerosol - Data from process study missions on clouds and radiation as well as from R&D multi-purpose satellites addressing aerosol distribution and properties should be made available for operational use.

Progress:  Cloudsat will carry a R&D aerosol instrument.  NPOESS has added an aerosol instrument.  This issue has been referred to CGMS.

Schedule:  WMO Space Programme will continue discussions with space agencies, via CGMS and CEOS.

S17.	Cloud Lidar - Given the potential of cloud lidar systems to provide accurate measurements of cloud top height and to observe cloud base height in some instances (stratocumulus, for example), data from R&D satellites should be made available for operational use.

Schedule:  WMO Space Programme will discuss with space agencies, via CGMS.

S18.	LEO Far IR - An exploratory mission should be implemented, to collect spectral information in the Far IR region, with a view to improve understanding of water vapour spectroscopy (and its effects on the radiation budget) and the radiative properties of ice clouds.

Schedule:  WMO Space Programme to discuss with space agencies, via CGMS.

S19.	Limb Sounders - Temperature profiles in the higher stratosphere from already planned missions oriented to atmospheric chemistry exploiting limb sounders should be made operationally available for environmental monitoring.

Schedule:  WMO Space Programme will discuss with space agencies, via CGMS, progress/plans for distribution of data from MIPAS and SCIAMACHY on ENVISAT, from MLS and HIRDLS on AURA, and from similar instruments.  NPP is scheduled to carry OMPS with ozone limb sounding in 2010; plans are being revisited so an update will be required.

S20.	Active Water Vapour Sensing - There is need for an exploratory mission demonstrating high-vertical resolution water vapour profiles by active remote sensing (for example by DIAL) for climate monitoring and, in combination with hyper-spectral passive sensing, for operational NWP.

Schedule:  WMO Space Programme will discuss with space agencies, via CGMS.

_______________