| WORLD METEOROLOGICAL ORGANIZATION COMMISSION FOR BASIC SYSTEMS OPEN PROGRAMME AREA GROUP ON INTEGRATED OBSERVING SYSTEMS EXPERT TEAM ON THE EVOLUTION OF THE GLOBAL OBSERVING SYSTEM Reduced Session GENEVA, 7-9 DECEMBER 2005 |  | CBS/OPAG-IOS/ ET-EGOS-1/Doc. 4.2 (17.XI.2005) _________ Item: 4 Original: ENGLISH |
| --- | --- | --- |

REVIEW OF PROGRESS AND ACTIONS ON SURFACE-BASED SUB-SYSTEMS

OF THE GOS EVOLUTION

(Submitted by Dr Horst Böttger, ECMWF, UK)

Summary and Purpose of Document This document provides information on the progress and actions concerning the evolution of the surface-based sub-system of the GOS

ACTION PROPOSED

The meeting is invited to review the update on the progress and actions of surface-based sub-systems of the GOS evolution, and to consider new actions for the coming year.

_______________

Discussion

1.	The Expert Team on Observational Data Requirements and Redesign of the Global Observing System at its seventh session, Geneva, 12-16 July 2004 drew up a list of twenty-two recommendations addressing the evolution of the surface-based subsystems of the GOS. These recommendations were considered by CBS at its thirteenth session, St. Petersburg, 23 February to 3 March 2005. The Commission took note of these recommendations and agreed on a list of elements for implementation.

2.	The Executive Council at is fifty-seventh session, Geneva, June 2005 noted the Progress/Activity Report on the implementation of the WWW and took several decisions in support of the proposed evolution of the GOS. The detailed decisions of the Executive Council can be found in Annex 1.

3.	This document provides a review of the progress and actions which were included in the list of recommendations from the ET-ODRRGOS. The Twenty-two recommendations are given in Annex 2, together with the review of actions, taking into account the view of CBS-XIII and the Executive Council, and adding further comments as appropriate.

4.	In compiling this action review the input from Etienne Charpentier, Technical Co-ordinator of the WMO-IOC Data Buoy Co-operation Panel (DBCP) and Coordinator of the Ship Of Opportunity Programme (SOOP) Implementation Panel (SOOPIP), and Jeff Stickland, Technical Coordinator WMO AMDAR Panel, as well as the help given by the WMO Secretariat are gratefully acknowledged.

ANNEX 1

The Executive Council at it fifty-seventh session, Geneva, June 2005 noted the Progress/Activity Report on the implementation of the WWW and decided as follows:

- As regards the Global Observing System programme the Council:

  - Noted the status of implementation and operation of the surface-and space-based subsystems of the GOS and urged Members to continue to undertake every effort to secure sustainable data availability for the provision of meteorological services world wide; appreciated the contribution made by satellite operators by providing a growing range of valuable data, products and services; in connection with IPY, urged Members to reactivate observing stations, especially in polar regions;

  - Requested the Secretary-General, and CBS in collaboration with CAS, to give additional emphasis to research and development directed toward providing more detailed guidelines on the operation of adaptable observing programmes and systems; this should, through appropriate implementation activities, as soon as possible, enhance Members’ capabilities to prepare for and respond more effectively to high-impact weather seasons or periods through an improved early warning capacity, while, at the same time, help to achieve economies in the operations of selected observation networks.  This was seen as a direct and important contribution to the cross-cutting NDPM;

  - Requested CBS to coordinate effectively the conduct of OSEs as a valuable scientific tool for advising Members on possibilities for implementing adaptable observing programmes as part of the redesign of the GOS, and recommended the organization of a workshop to evaluate relevant scientific findings;

  - Recognized the substantial work carried out in the development of the Implementation Plan for Evolution of Space- and Surface-Based Subsystems of the GOS and requested CBS to emphasize in its future work programme the implementation aspects of the recommendations developed, in close cooperation with the regional associations and technical commissions;

  - Called on the RAs to consider and coordinate, as appropriate, the implementation of the proposals on the redesign of the GOS relevant to their Regions;

  - Noting that the high cost of equipment and consumables continued to be a pressing issue in many NMHSs, urged Members to exploit more effectively cooperation and joint funding schemes in accordance with relevant Congress guidelines, requested the Secretary-General to coordinate the required implementation coordination activities at regional level, and addressed requirements for additional funds under agenda item 5;

  - With reference to progress made in the development of the GEO process, requested CBS to coordinate its activities across the relevant OPAG, related to the implementation of the GEOSS 10-year Plan with a view to enhancing operations of the WWW relevant to GEOSS;

Noting the report on the impact of the forced need to replace certain radiosonde systems on the upper-air network, requested the Secretary-General to monitor the situation and take every possible action towards avoiding a prolonged loss of upper-air data, especially in developing countries, also requested the Secretary-General to encourage radiosonde systems providers to develop inter-operable systems, to investigate the planned technology changes of radiosonde production of relevant manufacturers, and to keep the Council and Members informed.

ANNEX II

IMPLEMENTATION PLAN FOR EVOLUTION OF SPACE- AND

GROUND-BASED COMPONENTS OF THE GOS

(July 2004)

3.2	Implementing Recommendations for Evolution of Ground-Based Component of GOS updated 14 November 2005 by Horst Böttger, ECMWF

Data coverage, distribution and coding

G1.	Distribution - Some observations made routinely are not distributed in near real-time but are of interest for use in meteorological applications.

(a) Observations made with high temporal frequency should be distributed globally at least hourly.

Comment:  Recent studies have shown that 4D-Var data assimilation systems or analysis systems with frequent update cycles can make excellent use of hourly data, e.g. from SYNOPs, buoys, profilers, and other automated systems, in particular AWS.

Next Actions:  CBS to urge WMO Members to implement this recommendation at the earliest possible date, no later than November 2005.

Update: The implementation date was not recommended by CBS.

(b) Observational data that are useful for meteorological applications at other NMSs should be exchanged internationally. Examples include high resolution radar measurements (i.e. products, both reflectivity and radial winds, where available) to provide information on precipitation and wind, surface observations, including those from local or regional mesonets, such as high spatial resolution precipitation networks, but also other observations, such as soil temperature and soil moisture, and observations from wave rider buoys.   WMO Members in regions where these data are collected should make them available via WMO real time or near-real-time information systems, whenever feasible.

Next Actions:  Regional Rapporteurs, via letter from Secretariat, are requested to provide information on data potentially available in this category.  [The letter should request supply and alert potential users to plans]. IOS ICT in September 2004 meeting and ET-ODRRGOS in 2005 should review input and consider which potentially available data merit further action.

Update:  CBS agreed that the Commission working through regional rapporteurs, would urge all Members with existing operational observing capabilities and networks to distribute their full information content as quickly as possible. CBS further agreed that the Chair of the OPAG-IOS in consultation with the chairperson of the regional Working Group on Planning and Implementation of the WWW should ensure that operators and managers of regional observing systems were made aware of GOS requirements.

The Secretariat is in regular contact with Regional Rapporteurs and also the National Focal Points on all issues related to the observing programmes. One parameter which the EGOS needs to add to the list of data requirements are lake temperature data.

G2.	Documentation - All observational data sources should be accompanied by good documentation including metadata, careful QC, and monitoring.

Next Actions:  (1) WMO Secretariat to draft a letter to Members (NWP centres) requesting report of specific problems inhibiting effective use of available data. 	[In their responses Members need to address problem areas for each data type. Reports should be specific and indicate what problems are preventing users from using data effectively.] (2) ET-ODRRGOS to review responses. (3) Based on the analysis of 1 and 2 above, such information should become accessible through a centralized  WMO web portal (late 2005).

Update:  Progress unclear

G3.	Timeliness and Completeness - There should be a timely distribution of radiosonde observations with all observation points included in the message (together with the time and the position of each data point; information on instrument calibration prior to launch, and information on sensor type and sub-sensor type).  Appropriate coding standards should be used to assure that the content (e.g. vertical resolution) of the original measurements, sufficient to meet the user requirements, is retained during transmission.

Comment:  NWP OSEs have demonstrated the usefulness of full resolution data for NWP.  The NWP OSE Workshop (Alpbach, 2004) reiterated the need for near real time distribution of full resolution RAOB data.

Next Actions:  CBS to urge all Members with the existing capability of producing full vertical resolution sounding data to implement the transmission as soon as possible, starting in November 2005.  Further CBS to ask all Members to generate, as soon as possible, sounding data in Table Driven Code Forms (BUFR or CREX), following the technical specifications defined by CBS in the Guidance for Migration (See http://www.wmo.ch/web/www/documents.html#CodeTables).  In the interest of timely data delivery, the first BUFR message should be sent when level 100 hPa is reached and the second message should be sent when the whole sounding is completed (containing all observation points). The delivery of the profile data in several stages may be necessary to accommodate the interests of other application areas, such as Nowcasting and aeronautical meteorology.

Udate:  CBS agreed that Members with existing observing capabilities and networks be urged to distribute their full information content as quickly as possible.

EUCOS has taken an initiative to encourage operators of radisonde stations to generate and transmit their data in BUFR, in addition to the TEMP message. No such data has become available yet.

G4.	Baseline system - Provide comprehensive and uniform coverage with at least 12-hour frequency of temperature, wind, and moisture profiles over mid-latitude continental areas and coastal regions. In tropical regions the wind profile information is particularly import.

Comment:  Regional forecasting systems continue to show benefit from a comprehensive and uniform coverage with at least 12-hour frequency of temperature, wind, and moisture profiles over mid-latitude continental areas and coastal regions. In tropical regions the wind profile information is considered to be of particular importance. At this stage the radiosonde and PILOT network still plays an important role in meeting these requirements (NWP OSE Workshop, Alpbach 2004). Profile data are now and will in future, to an increasing extent, be provided from a mix of observing system components and will be complemented by the utilization of satellite data over land.  In polar regions, this need has not been addressed, however the linkage between CBS, CAS’s THORPEX, and IPY should give guidance for that data sparse region.

Next Action:  OPAG-IOS chair in consultation with the chairs of the Regional Working Group on Planning and Implementation of WWW to ensure that operators and managers of regional observing systems are made aware of these requirements (CBS in 2005).

Update: Members have been suitably informed of these requirements through CBS.

G5.	Stratospheric observations - Requirements for a stratospheric global observing system should be refined (document need for radiosondes, radiances, wind data, humidity data, noting the availability and required density of existing data sources, including GPS sounders, MODIS winds and other satellite data)

Comment:  NWP OSE Workshop, Alpbach 2004, suggested that OSE results on the usefulness of stratospheric observations should be consolidated. It also noted that the COSMIC mission likely will provide a substantial enhancement to the stratospheric observing system.  Further, AOPC has noted that current in situ measurement capabilities for UT and LS water vapour are not meeting climate requirements and stressed need for further development.

Next Action:  ET to initiate further OSEs to include the use of COSMIC data when available. Results of OSEs to be reviewed and consolidated at that stage (2008).

Update:  CBS reiterated the great value of experiments in the redesign process and encouraged leading NWP centres and relevant scientific groups to continue their efforts in that area. A review of EUCOS impact studies will be presented at the ET-EGOS session.

Broader use of ground based and in situ observations

G6.	Ozone Sondes - Near real-time distribution of ozone sonde data is required for calibration and validation of newly launched instruments and for potential use in NWP. [recommendation is supported by information from the Joint ECMWF / WMO expert team meeting on real time exchange of ground based ozone measurements, ECMWF, 17-18 October 1996, WMO NWP OSE Workshop, Alpbach 2004]

Next Action:  CBS and CAS to request WMO Members making ozone profile measurements to place data on the GTS in near real time in BUFR/CREX format at the earliest possible date.  Secretariat to inform Members of this requirement and request Members to inform WMO of their implementation plans (November 2005).

Update:  GAW meeting Payerne October 2005 stressed importance of real time distribution of ozone data and total column ozone data on the GTS.  BUFR formats have been developed.

Moving towards operational use of targeted observations

G7.	Targeted Observations - Observation targeting to improve the observation coverage in data sensitive areas for NWP should be transferred into operations once the methodology has matured.  Non-linear methods in targeting have been studied and should also be considered.  The operational framework for providing information on the sensitive areas and responding to such information needs to be developed.

Comment: The proof of the observation targeting concept was given by US Weather Service in the north-eastern Pacific for winter storms. THORPEX has declared observation targeting a core research activity in its implementation plan (2.3 ii), has successfully carried out jointly with EUCOS the NA-TreC campaign, and has benefited from the lessons learned from FASTEX.

Next Action:  The OPAG-IOS Chair to maintain liaison and ensure targeting strategies developed by THORPEX are made available to the CBS.

Update:  CBS, via the OPAG-IOS, agreed to maintain liaison and to ensure that targeting startegies developed by, eg EUMETNET and THORPEX were carried out through operational implementation. No new field campaigns with observation targeting were carried out in 2005, neither are there any concrete plans to this extent  for 2006. EUCOS is constantly reviewing their strategies for optimizing the AMDAR data collection through appropriate targeting procedures.

Optimization of rawinsonde distribution and launches

G8.	RAOBs - Optimize the distribution and the launch times of the rawinsonde sub-system (allowing flexible operation while preserving the GUAN network and taking into consideration regional climate requirements).  Examples include avoiding duplication of Automated Ship-borne Aerological Program (ASAP) soundings whenever ships are near a fixed rawinsonde site (freeing resources for observations at critical times) and optimizing rawinsonde launches to meet the local forecasting requirements. [recommendation is supported by information from the EUCOS Studies]

Comment:  Observation targeting requires a flexible observing practice. THORPEX has included this concept in their considerations.

Next Actions:  ET to follow the THORPEX Implementation Plan and to learn from the THORPEX experience. When appropriate ET to request Secretariat to inform Regional Rapporteurs and managers of observing systems of the requirements for adapting to flexible observing practices including taking observations on demand, while safe-guarding the integrity of the baseline observing system.

Update:  The THORPEX Implementation Plan stipulates that the concept of interactivity will be tested in the TIGGE framework. Observation targeting is expected to benefit from the large ensemble size available in TIGGE, from which some methods of sensitive area prediction may benefit. The exploration of innovated uses (eg targeting) of operational observing systems is part of the planned THORPEX observing system tests. No further details are available yet.

Development of the AMDAR Programme

G9.	AMDAR - AMDAR technology should provide more ascent/descent profiles, with improved vertical resolution, where vertical profile data from radiosondes and pilot balloons are sparse as well as into times that are currently not well observed such as 2300 to 0500 local times. [recommendation is supported by information from the Toulouse report, ECMWF northern hemisphere AMDAR impact study, OSEs 4, 5, 8]

Progress:  The AMDAR Panel plans to coordinate homogeneous coverage of AMDAR data over 24 hours over as many regions as possible and to improve the value of upper air data through a combination of:

- Expanding the number of operational national and regional programmes;

Update:  Existing programs in Australia, the US and Europe have expanded coverage both domestically and internationally providing more profiles in data sparse regions of Africa, Eastern Europe, parts of Russia, the Middle East, South and East Asia and South America.  South Africa has expanded its international coverage to include more African, South American and Asian destinations and is well underway with expanding its domestic and regional program in Southern Africa.

New operational programs have commenced in Hong Kong China, Saudi Arabia, Japan, China and Canada.  Finland is completing testing and will become part of the E-AMDAR program.  New programs that are under development in Repub. of Korea and Chile should become operational by mid 2006.

As a result of AMDAR technical workshops in Bucharest and Budapest in December 2004, programs are in the early development stage in Romania, Slovenia and Austria.  Other programs are being planned or considered in Argentina, Brazil, French Polynesia, United Arab Emirates, Mauritius, Malaysia, India, Pakistan, Kenya, Iceland, Ireland, Italy, Portugal, Spain, Morocco, Russian Federation, Hungary, Poland, Czech Republic, Bulgaria, Croatia and the Ukraine.

- Development and use of new onboard software and alternative AMDAR 	technologies;

Update:  Significant progress has been achieved in the development of alternative AMDAR systems.  The TAMDAR system is nearing completion of a 12-month trial in the US on 64 regional aircraft, and Canada has undertaken trials of 2 new systems (AFIRS and a TAMDAR-LEO hybrid).  Australia will install an AFIRS system in 2006 and is planning to evaluate a very inexpensive and broadly based ADS-B system.  The ICAO ADS-C system operates over the North Atlantic and SW Pacific Ocean areas.

- Selective deployment of humidity/water vapour sensors;

Update:  US WVSSII water vapour sensors have been installed on 25 UPS B757 freighter aircraft and are undergoing operational evaluation.  Initial results are very encouraging but some additional modification work needs to be completed. A short intercomparison trial over the US Great Lakes region against radiosondes and other upper air systems was conducted in mid 2005 that resulted in a small number of items requiring attention.  Data are being exchanged on the GTS.  E-AMDAR has commenced a substantial WVSSII evaluation program.  Laboratory testing by the German Juelich Research Centre has been completed and following the certification process, operational trials on Lufthansa A320 aircraft and possibly one MOZAIC A340 aircraft will commence in the second quarter of 2006.  Other international purchase and evaluation collaboration has been organised by the AMDAR Panel with Australia, New Zealand and South Africa who will install a small number of sensors for operational testing.

Another major step forward has been the interest and involvement of Airbus Industries who in collaboration with the AMDAR community, are planning to complete the certification process on the entire A320 family and extend this to all other Airbus models.  They plan to offer the sensor as a routine optional component to all Airbus customers.

- Provision of targeted observations into data sparse areas and special 	weather situations;

Update:  Formal arrangements have been completed for E-AMDAR to provide targeted data for Southern Africa.  Work continues on the establishment of substantial targeted program over Central and West Africa and Madagascar through arrangements between E-AMDAR and ASECNA.

AMDAR support for the IPY2007-2008 is being undertaken by Canada as it extends operations into arctic Canada; by Germany through activating additional over-flights; and by Sweden as it expands its national program into high latitudes.  The US, Australia and Chile are actively planning to introduce first AMDAR operations into Antarctica in time for the IPY.  The AMDAR Panel Technical Coordinator is a member of the WMO Intercommission Task Team on the IPY 2007-2008.

As mentioned above, many of the existing operational programs (US, Australia, South Africa and E-AMDAR) are providing targeted data into many data sparse regions as part of their contribution to the WMO WWW program.  The US is particularly interested in developing targeted programs for regions in the Caribbean, Central and South America.

E-AMDAR in collaboration with ECMWF conducted an investigation into the impact of high frequency data on NWP forecasts over Europe (see more below).

Some national studies have assessed the potential impact of targeted AMDAR data on the ability to forecast special weather situations.  The work of ECMWF using the GADS database has highlighted a number of events to show the benefits of AMDAR data fore this purpose.  E-AMDAR has developed most of the tools to accomplish this but it is very difficult to obtain profiles in the required locations upstream of most of Europe.  Enroute data and some profiles in Iceland and some of the Atlantic islands off Africa are all that are currently possible.

- Use of optimisation systems to improve cost effectiveness;

Update:  E-AMDAR continues to develop and refine its optimisation schemes.  The benefit has been shown to be very positive.  This will become even more useful as the E-AMDAR program begins to incorporate additional airlines and extend the program through the participation of programs in Central and Eastern Europe.

E-AMDAR undertook a 2-phased high frequency trial in 2003 to evaluate the impact of obtaining high frequency E-AMDAR data over Europe.  ECMWF produced the final report in February:

TechMemo 457:

Andersson, E., C. Cardinali, B. Truscott and T. Hovberg:

High-frequency AMDAR data - a European aircraft data collection trial and impact assessment.

Canada has also established an operational optimisation scheme. The US and Australia are planning to develop appropriate systems in the near future as both countries see this as an essential component of major operational programs.

- Improvements in the monitoring, quality control;

Update:  Substantial progress has been made in the area of data monitoring and quality control.  All monitoring centres have made substantial improvements to their AMDAR data quality monitoring systems.  Particular attention has been given to presenting the results so that they are more useful to program operators.  The commencement of 5 new operational programs has presented some interesting challenges over the past 18 months.  A series of studies have shown that temperature data quality is very clearly linked to individual aircraft types and even to various models of the same aircraft type.  Clear differences in bias are seen between ascent and descent profiles on many aircraft.  The AMDAR Panel Science Sub Group is committed to investigate the causes for these differences but it is likely to be a very difficult task.  Similarly wind data is proving to be a problem on some aircraft, particularly the smaller regional aircraft.  This has become increasingly obvious over the past 12 months as the first fleets of regional jets and turbo props in Europe, Canada and the US become operational.  Another major problem is the very poor wind quality derived from aircraft in high latitudes.  This is a direct result of the problems associated with the use of magnetic heading which is completely unusable at these latitudes.  Much work is needed on data quality.

- Efforts to encourage and pursue the free exchange of data

Update:  Changes to FM94 BUFR code to improve the exchange of AMDAR data have become operational.  A trial is being planned by Australia and the UK to test the new CREX encoding of AMDAR data.  Most of these changes and new codes are designed to make it easier for developing countries to receive and use the data.  Discussions continue with the provider of the TAMDAR system to allow for the free exchange on the GTS of TAMDAR data.

- Improvements in user awareness & training plus operational forecasting tools 	& systems

Update:  Dr. Jochen Dibbern (Germany) was appointed as the CBS AMDAR Rapporteur with particular responsibilities in awareness and operational training.  CBS XIII and EC LVII approved recommendations to develop a training concept for the use of AMDAR data including an implementation plan.  EC decided that a CAeM/CBS task team should be established to evaluate current training activities and requested Regional Rapporteurs in consultation with the OPAG IOS Rapporteur on AMDAR to develop a questionnaire on AMDAR training requirements.  The AMDAR Panel formed a training sub-group at its Seventh meeting in Oct. 2004.  The group has completed the training questionnaire that has been passed to the WMO Secretariat for distribution to Regional Associations and other relevant groups.  Several familiarization seminars were also held during 2005.

Major technical training events took place in December 2004.  2 technical seminars were held in Bucharest and a large 3-day workshop was held in Budapest with 13 participating countries from Central and Eastern Europe.  Workshops have been formally requested by the Russian Federation, Morocco, Brazil and Kenya and informally by India, Bulgaria and Croatia.  A workshop on the Great Lakes Field Experiment on TAMDAR (GLFE) was held in August 2005 where internal US user information was provided.

The following table needs to be made a living document for periodical updating but as it stands, it is the table used at CBS XIII.  Some proposed changes are included.

The AMDAR Programme Implementation Table follows.

| Programme Items | 2005-2006 | 2008 | 2010 |
| --- | --- | --- | --- |
| Operational programmes (Australia, E-AMDAR*, New Zealand, USA, South Africa, Hong Kong China, Saudi Arabia, Japan, China, Canada) | Expanding | stable | stable |
| Emerging programmes (Hong Kong China, Saudi Arabia, Japan, Canada, Central-western Africa) | Expanding | expanding/stable | stable |
| Developing programmes (Chili, Argentina , UAE, Rep. of Korea, China) | first data | expanding | stable |
| Planned programmes (Eastern-central Europe#, Russian Federation, Oman, Egypt, Morocco, Kenya, Pakistan, Malaysia, Mauritius, Singapore India, Iran, Israel, Libya), French Polynesia |  | first data | expanding |
| Development software and technologies | work in progress | operational | stable |
| Humidity/water vapour sensors | operational trials | expanding | operational |
| Targeted data | partly operational | expanding | expanding |
| Optimisation systems | Partly operational | expanding | expanding |
| Data monitoring, QC and data exchange | Ongoing | ongoing | ongoing |
| Awareness and training | Ongoing | ongoing | stable |
| Development of operational forecasting tools | in progress | operational | operational |

* E-AMDAR currently : UK, France, Netherlands, Germany, Sweden

E-AMDAR emerging: Finland

E-AMDAR planned : Portugal, Spain, Iceland, Italy, Switzerland, Ireland, Belgium

# Eastern-central Europe : Austria, Poland, Hungary, Rumania, Slovenia, Ukraine, Czech Republic, Bulgaria, Croatia.

Next Actions: ET-ODRRGOS to continue to monitor progress of the AMDAR Programme in the above activities.

G10.	Transmission of AMDAR reports - Optimize the transmission of AMDAR reports taking into account, en route coverage in data-sparse regions, vertical resolution of ascent/descent reports, and targeting related to the weather situation. [Recommendation is supported by information from the Toulouse and Alpbach NWP OSE Workshop reports, ECMWF northern hemisphere AMDAR impact study].

Comment:  AMDAR coverage is both possible and sorely needed in several currently data-sparse regions, especially Africa and South America, Canadian arctic, northern Asia and most of the world’s oceans. More T, U/V, Q profiles, but especially winds, are needed in the tropics. Moreover, the timing and location of reports, whose number is potentially very large, can be optimized while controlling communications costs.

Next Action:  AMDAR Rapporteur to report progress to ET. Members in the Regions must assume responsibility of implementation.

Update:  In addition to the detailed information provided under G9, ie. new programs, developments in data sparse regions, targeting, etc., additional targeted data is being provided over the Southern and South East Asia, Central America and the Middle East by current operational programs.  Australia is planning to help develop a regional program of targeted observations in the South West Pacific that will hopefully grow into a small local operational program.  Preliminary discussions have been held with New Zealand to assist and with France to collaborate with developments in French Polynesia.

G11.	Humidity sensors on AMDAR - Further development and testing of water vapour sensing systems is strongly encouraged to supplement the temperature and wind reports from AMDAR.  [Recommendation is supported by information from the Toulouse and Alpbach NWP OSE Workshop reports]

Progress:  Demonstration of WVSS-2 is expected in 2004-05.  This system employs an absolute measurement of water vapour content that is expected to be accurate from the ground to flight altitudes.

Next Action:  AMDAR Rapporteur to report progress of the AMDAR programme to ET.

Update: See Item G9

Alternative AMDAR systems

G12.	TAMDAR & AFIRS - To expand ascent/descent profile coverage to regional airports, the development of TAMDAR and use of AFIRS should be monitored with a view towards operational use.

Comment:  A range of alternative AMDAR systems including TAMDAR, AFIRS and MDS could supplement conventional AMDAR and radiosonde data by providing lower level en route observations and profiles over additional, regional airports not served by larger AMDAR compatible aircraft.  Instrumentation would not necessarily be designed to function in the high troposphere and would therefore be less expensive.

Next Action:  ET-ODRRGOS to review progress under AMDAR and EUCOS Programmes.  First data from TAMDAR and AFIRS are expected in late 2004.

Update:  In addition to the information provided in G9, it is emphasised that progress in this area is severely limited because of the much poorer quality data produced by avionics systems on the smaller regional aircraft.  Much effort and expenditure is going into overcoming this problem.

Atmospheric moisture measurements

G13.	Ground GPS - Develop further the capability of ground-based GPS systems for the inference of vertically integrated moisture with an eye toward operational implementation. Ground based GPS processing (ZTD and PW, priority for ZTD) should be standardized to provide more consistent data sets.  Data should be exchanged globally. [Recommendation is supported by information from the NWP OSE Workshop in Alpbach.]

Comment:  Such observations are currently made in Europe, North America and Asia. It is expected that the global coverage will expand over the coming years. The COSNA/SEG, NAOS, JMA reports provide useful background information.

Next Actions:  CBS to urge Members to collect and exchange the ground-based GPS data. Members should take the appropriate action to ensure that the data processing be standardized by November 2005.

Update:  No action has been implemented. Cost Action 716 Final Report on "Exploitation of Ground-based GPS*"provides background. GPS data message type in BUFR has been developed and approved.

Regarding improved observations in ocean areas

G14.	More profiles over oceans - Increase the availability of high vertical resolution temperature, humidity, and wind profiles over the oceans.  Consider as options ASAP and dropsondes by designated aircraft.

Next Action:  ET-ODRRGOS request a review from JCOMM on the current status and plans of ASAP by end of 2004.

Update:  SOT/ASAPP trying to increase number of ships. Difficult to recruit ships. North Atlantic better covered thanks to E-ASAP (target: 18 ships for 6300 soundings in 2006). Targetting lines in more sensitive areas. WRAP (Worldwide Recurring ASAP Project) succeeded in late 2004. Problems in recruiting ship afterwards. Routine upper-air flights were supposed to commence on the southbound voyage across Indian Ocean. ASAP monitoring routinely made by ECMWF and Météo-France.

Additional Information from Graeme Ball, BoM: WRAP was officially 'wrapped-up' in April this year because of the difficulties in maintaining a viable and cost effective service. At some future time it might be possible to resurrect WRAP under 
different a revamped operating regime.

G15.	Telecommunications - Considering the expected increase in spatial and temporal resolution of in situ marine observing platforms (from include drifting buoys, profiling floats, XBTs for example) and the need for network management, the bandwidth of existing telecommunication systems should be increased (in both directions) or new relevant satellite telecommunications facilities should be established for timely collection and distribution.

Comment:  The JCOMM Operations Plan provides background for actions in this area.

Next Action:  ET-ODRRGOS request information on progress regarding distribution of increased temporal and spatial resolution in situ marine observations from JCOMM.

Update:  Iridium provides for high resolution data transmission and is global. Experiments being conducted with small number of Argo profiling floats and drifting buoys (Arctic). Argos 3 generation will be onboard METOP, mid 2006, and will provide higher bandwidth and downlink capability. High resolution XBT data collected via Inmarsat are made available through Global Temperature and Salinity Profile Programme (GTSPP). BUFR distribution of high resolution XBT data under investigation.

G16.	Tropical moorings - For both NWP (wind) and climate variability/climate change (sub-surface temperature profiles), the tropical mooring array should be extended into the tropical Indian Ocean at resolution consistent with that presently achieved in the tropical Pacific and Atlantic Oceans.  [The JCOMM Operations Plan provides background for actions in this area].

Next Action:  ET-ODRRGOS request information on progress in extending the tropical mooring array from JCOMM.

Update:  Progress towards the establishment of an Indian Ocean moored buoy array was made with the deployment of 4 surface ATLAS moorings and one subsurface ADCP mooring in October/November 2004. These moorings complement previously established JAMSTEC TRITON moorings and a subsurface ADCP mooring.  An additional ATLAS mooring deployment is planned for late 2005. In addition to traditional wind and sub-surface temperature profiles, all have near-surface (10 m) current meters, plus one has OceanSites flux enhancements which include long-wave radiation, barometric pressure, and additional subsurface current meters. Vandalism remains a concern. Several enhancements to the submission of TAO, PIRATA, and Indian Ocean ATLAS data onto the GTS were made in 2005.  First was the addition of daily mean salinity data.  The second enhancement to the GTS data stream was that as of Feb 1, 2005, all ATLAS systems were switched to multi-satellite status by Service Argos.  As a result, the volume of hourly surface met data (winds, air temperature, relative humidity and SST) on the GTS each increased from about 4000 observations per month to about 8000 observations per month.  A third enhancement was that all ATLAS moorings deployed in 2005 and after will be programmed to transmit 16-hours per day.  Previously, transmissions had been limited to 8 daytime hours due to budgetary constraints.  As of July, 2005, the number of hourly surface met data on the GTS has increased to about 15000 observations per month.  The volume of hourly met data on the GTS will continue to increase throughout 2005 as new moorings replace those transmitting 8 hours per day.

G17.	Drifting buoys - Adequate coverage of wind and surface pressure observations from drifting buoys in the Southern Ocean in areas between 40S and the Antarctic circle should be assured using an adequate mix of SVPB (surface pressure) and WOTAN technology (surface wind). The pressure observations are a valuable complement to the high density surface winds provided by satellite. [Recommendation is supported by information in the Toulouse NWP OSE Workshop Report and the ET-ODRRGOS OSE studies.]

Comment:  Plans from agencies other than JCOMM need to be considered.

Next Actions:  (1) ET-ODRRGOS to request information from JCOMM on plans for preserving/enhancing the network.  (2) ET-ODRRGOS to review requirement for surface pressure observations in ocean areas based in results of OSE studies (EUCOS)

Update:  DBCP presently maintains 80 barometer drifters South of 40S. JCOMM/OCG and DBCP has plans to eventually maintain a network of about 300 barometer drifters South of 40S (700 globally).  Following results from impact studies, DBCP had recommended to transmit as much hourly data as possible.  This led to substantial increase in the number of air pressure reports per day per buoy distributed on GTS (now about 14/day in average).  Wind drifters with WOTAN technology are deployed in small quantities and in conjunction with hurricanes. T here are no plans to increase substantially the number of such drifters.

G18.	XBT and Argo - For Ocean Weather Forecasting purposes, improve timely delivery and distribute high vertical resolution data for sub-surface temperature/salinity profile data from XBTs and Argo floats.

Note:  The JCOMM Operations Plan provides background for actions in this area.

Next Actions:  (1) ET-ODDRGOS to request information on progress from JCOMM for the next ET-ODRRGOS meeting.  (2) ET-ODRRGOS to review adequacy for WMO requirements.

Update:  Most XBT data now distributed in real-time within a few hours (low resolution in BATHY).  BUFR distribution of high resolution XBT data under investigation by SOT/SOOPIP. Argo data in high resolution distributed in NetCDF format through GDACs within 24H.

G19.	Ice buoys - For NWP purposes, coverage of ice buoys should be increased (500 km horizontal resolution recommended) to provide surface air pressure and surface wind data.

Note:  The JCOMM Operations Plan provides background for actions in this area.

Action:  ET-ODRRGOS to request information on progress regarding ice buoys from JCOMM.

Update:  At its last meeting, Seattle, June 2005, the International Arctic Buoy Programme decided to change its operating principles and to change recommended average spacing:  Horizontal resolution targeted was changed from 500km*500km to 250km*250km.  In June 2005, with 33 operational buoys, it was close to the 500km*500 km resolution; 47 buoys are needed to achieve the 500kmx500km. 

On the other hand, the WCRP-SCAP International Programme for Antarctic Buoys (IPAB) is still targeting 500km*500km while actual resolution is actually substantially lower.  IPAB will meet in New Zealand next month and there might be more up to date information by then.

Improved observations over tropical land areas

G20.	More profiles in Tropics - Temperature, wind and if possible the humidity profile measurements (from radiosondes, PILOTs, and aircraft) should be enhanced in the tropical belt, in particular over Africa and tropical America.

Comment:  There is evidence from recent impact studies with the radiosonde / PILOT balloon network over the Indonesian / Australian region that such data give a better depiction of winds in the tropics and occasionally strongly influence the adjacent mid-latitude regions.

Action:  AMDAR Rapporteur to report to ET.  CBS to urge Members to consider activation of silent stations through a shared funding programme.

Update:  Information on the collection of additional profile data from aircraft is provided und G9. In addition, the AMMA project in West Africa is expected to operate at various stages and during field phases a number of additional TEMP and PILOT stations. Such data will provide valuable material for impact studies.

New Observing Technologies

G21.	AWS - Noting the widespread adoption of AWS, (a) there should be coordinated planning that includes

    - appropriate codes and reporting standards,

    - global standard for quality management and the collection / sharing of metadata, and

    - expanded range of measured parameters;

Next action:  ET-AWS to be asked to review advances in technology and to summarize for ET-ODRRGOS.

Update:  No meeting of ET-AWS has been held yet to discuss and review advances in technology. Next ET-AWS should be tasked to do this (fourth session of ET-AWS planned for mid-2006).

(b) exact time of observation, as distinct from a notional time or time period, should be reported.

Next action:  Reporting formats should be reviewed to include the details of observation times, OPAG_IOS Chair to bring this to the attention of the OPAG ISS ET on Data representation and codes (at CBS in 2005).

Update:

G22.	New systems - In the context of THORPEX, the feasibility of new systems should be demonstrated as much as possible.  These possible operational sub-systems include but are not limited to

- ground based interferometers and radiometers (e.g. microwave) that could provide continuous vertical profiles of temperature and humidity in selected areas;

- Unmanned Aeronautical Vehicles (UAVs);

- high altitude balloons.

Action:  OPAG IOS Chair to liaise with the THORPEX ICSC and keep the relevant ETs informed.

Update: