| WORLD METEOROLOGICAL ORGANIZATION ______________ COMMISSION FOR BASIC SYSTEMS OPEN PROGRAMMME AREA GROUP ON INTEGRATED OBSERVING SYSTEMS EXPERT TEAM ON EVOLUTION OF THE GLOBAL OBSERVING SYSTEM SECOND SESSION GENEVA, SWITZERLAND, 10 – 14 JULY 2006 |  | CBS/OPAG-IOS/ET-EGOS-2/Doc. 8.5 (12.VI.2006) ____________ ITEM: 8.5 Original: ENGLISH |
| --- | --- | --- |

UPDATE OF THE IMPLEMENTATION PLAN FOR THE EVOLUTION OF THE GOS

(Submitted by J. Lafeuille, H. Boettger and J. Eyre)

SUMMARY AND PURPOSE OF DOCUMENT The attached revised version of the Space-based component of the Implementation Plan (IP) incorporates comments and amendments resulting from ET-SUP 1, ET-SAT 1, ET-EGOS 1 and CM-6.

ACTION PROPOSED

- To review the Implementation Plan and propose additional updates if appropriate

- To note the proposed presentation changes and comment or endorse

- To recommend on-line publication of the updated Implementation Plan

__________________

Implementation Plan for the Evolution of the Space-based and Surface-based

Sub-systems of the GOG

The Implementation Plan for the Evolution of the Global Observing System was updated by ET-ODRRGOS at its meeting 12-16 July 2004 and, following minor revision by ICT at its meeting 6-10 September 2004, was endorsed by CBS-XIII in February 2005.  The IP was reviewed and updated by ET-EGOS in December 2005 (blue italic). Some comments from the ET-EGOS Chairman are shown in red.

Taking into account the evolving nature of the Implementation Plan for the Evolution of the Global Observing System and the need to have it available as a reference document, some presentation changes are proposed, in line with usual documentation control practices.  These editorial changes include the addition of a version number, a date of issue and a Document Change Record Table.

It is furthermore proposed to make the latest version of this document available on-line, rather than in printed form.

The present version is identified as version 2.  Any further revision that would be agreed by the second session of ET-EGOS would result in a version 3 of this document.

__________________

First draft plus comments from John Eyre, 12 June 2006

WORLD METEOROLOGICAL ORGANIZATION

#### WORLD WEATHER WATCH

IMPLEMENTATION PLAN FOR EVOLUTION OF 
SPACE AND SURFACE-BASED SUB-SYSTEMS OF 
THE GOS

#### Developed by the CBS Open Programme Area Group on the Integrated Observing Systems (OPAG-IOS)

#### Revision of WMO TD N° 1267

#### Draft Version 2, June 2006

Document Change Record

| Version | Date | Reviewed by | Nature of changes |
| --- | --- | --- | --- |
| Draft | July 2004 | ET-ODRRGOS | First redaction |
| Revised draft | Sept. 2004 | ICT | Minor revision |
| Version 1 | Feb. 2005 | CBS XIII | CBS endorsement and approval for publication as WMO TD N° 1267. |
| Version 2 | June 2006 | ET-SUP1, ET-SAT1, ET-EGOS1, CM-6 | Consolidation of changes to Section 3.1 (space-based GOS): Updated comments and progress, Addition of 2 Concerns Addition of 2 Recommendations S21 and S22 Section 6: reference to new SOG on SIA forecast |

CONTENTS

1. Background

2. CBS Recommendations on the Implementation Plan

3. Recommendations on the

………………………………………etc

IMPLEMENTATION PLAN FOR EVOLUTION OF SPACE AND SURFACE-BASED
SUB-SYSTEMS OF THE GOS

#### Background

#### CBS Recommendations on the Implementation Plan

#### Implementation Plan for the evolution of the GOS

#### Recommendations for the evolution of space-based sub-system of GOS

A balanced GOS

Concern 1 – LEO/GEO Balance

[This para has lost its force – the CONCERN regarding the (lack of) balance between resources for leo and geo needs to be re-introduced]

There has been commendable progress in planning for future operational geostationary satellites.  In addition to the plans of China, EUMETSAT, India, Japan, Russian Federation and USA, WMO has been informed of the plans of the Republic of Korea to provide geostationary satellites.  The Republic of Korea has made a formal declaration to WMO and is now considered part of the space-based component of the GOS.  These developments increase the probability of good coverage of imagery and sounding data from this orbit, together with options for adequate back-up in case of failure.  Additionally, it would be appropriate to have regional discussions for optimized operations of geostationary and polar-orbiting satellites comprising the operational space-based component of the GOS including close cooperation on instruments for future satellite missions.

Concern 2 – Achieving Complementary Polar Satellite Systems

EUMETSAT has recently initiated planning for the post-EPS era (i.e., first element in orbit in ~2019) through a thorough assessment of the user requirements for all observations that might usefully be made from low earth orbit. This is to be complemented with a remote sensing assessment of the missions needed to meet these requirements.  It is expected that some of these missions will be implemented through satellite missions/systems provided by EUMETSAT, whilst other “missions” may be achieved by cooperation with other partners (e.g., NOAA/EUMETSAT Joint Polar System, complementary with GMES requirements, or acquisition of data in partnership with other space agencies). Through this process, the goals of GEOSS could be greatly advanced.  WMO Space Programme Office is encouraged to consider how this process might best be facilitated, to discuss any obstacles to progress, and to identify short-term opportunities for engagement with this process. In addition, noting the polar plans of China and Russia, WMO Space Programme should also extend coordination efforts to include these agencies.

Calibration

S1.	Calibration - There should be more common spectral bands on GEO and LEO sensors to facilitate inter-comparison and calibration adjustments; globally distributed GEO sensors should be routinely inter-calibrated using a given LEO sensor and a succession of LEO sensors in a given orbit (even with out the benefit of overlap) should be routinely inter-calibrated with a given GEO sensor.

Comment: A major issue for effective use of satellite data, especially for climate applications, is calibration.  The advent of high spectral resolution infrared sensors (AIRS, IASI, CrIS) will enhance accurate intercalibration.  Also regarding visible intercalibration, MODIS offers very comprehensive onboard shortwave solar diffuser, solar diffuser stability monitor, spectral radiometric calibration facility, that can be considered for inter-comparison with geosynchronous satellite data at visible wavelengths.  MERIS appears to have merit in this area due to its programmable spectral capability, if implemented.  GOES-R selected ABI channels have been selected to be compatible with VIIRS on NPOESS.  This only deals with optical sensors, and other sensor types (e.g., active, passive, MW) should be considered.

Progress: CGMS-XXXI (2003) discussed GCOS Climate Monitoring Principles, inter-calibration of visible sensors, and inter-calibration of IR sensors on all GEOs with HIRS and AVHRR (reporting on the last item remains as a permanent action of CGMS).  CGMS-XXXII (2004) considered improved infrared inter-calibration capabilities using AIRS data; the implications for GCOS Climate Monitoring Principles were discussed.  The WMO Space Programme hosted a workshop in July 2005 in Darmstadt, Germany where a strategy for a global space-based inter-calibration system was drafted; it will be presented to space agencies for consideration, endorsement, and possible implementation.  It was noted that the building blocks for a calibration / validation system include (1) on-board calibration devices (e.g., black bodies, solar diffusers), (2) in situ measurements of the state of the surface and atmosphere (e.g. the Cloud and Radiation Testbed (CART) site, aircraft instruments with NIST calibrations), (3) radiative transfer models that enable comparison of calculated and observed radiances, and (4) assimilation systems that merge all measurements into a cohesive consistent depiction of the earth-atmosphere system.  A strategy was drafted. The WMO Space Programme presented at CGMS in November 2005 a strategy for achieving operational intercalibration of the space component of the global observing system that addresses the climate and weather forecasting needs.

Next Actions: Discussion and planning with space agencies will be continued via CGMS. CGMS will continue inter-calibration activities with current sensors (e.g., AVHRR, HIRS, MODIS, AIRS) and expand to IASI in 2006.

GEO satellites

S2.	GEO Imagers - Imagers of future geostationary satellites should have improved spatial and temporal resolution (appropriate to the phenomena being observed), in particular for those spectral bands relevant for depiction of rapidly developing small-scale events and retrieval of wind information.

Progress:  The following geostationary satellite operators have reported at CGMS that they will have at least SEVIRI-like capability by 2015: NOAA (2012), EUMETSAT (present), Russian Federation (2007), and CMA (2012).

Next Actions:  WMO Space Programme will continue discussions with space agencies, via CGMS, especially with IMD and JMA.

S3.	GEO Sounders - All meteorological geostationary satellites should be equipped with hyper-spectral infrared sensors for frequent temperature/humidity sounding as well as tracer wind profiling with adequately high resolution (horizontal, vertical and time).

Comment:  This was to be demonstrated by GIFTS.  However, for budgetary reasons, NASA has recently curtailed the GIFTS mission to assemble and vacuum test an Engineering Design Unit; realization of a GIFTS demonstration in geostationary orbit is a task to be undertaken by the international community, possibly within the International Geostationary Laboratory (IGeoLab).

Progress:  All operators reported plans at CGMS in 2004: NOAA has firm plans including this capability for the GOES-R series; EUMETSAT has it under consideration for the MTG series; China and India have plans for capability similar to current GOES sounder before 2010.  CGMS endorsed the concept of the International Geostationary Laboratory (IGeoLab) that would be a joint undertaking to provide a platform for demonstrations from geostationary orbit of new sensors and capabilities.  GIFTS is one of two systems being considered for IGeoLab.  Roshydromet and Roskosmos are negotiating with the USA regarding the possibility to install GIFTS on board of the subsequent geostationary satellite “ELEKTRO”.  A task team evaluating two test instrument proposals for IGeoLab met in early June 2005 in Silver Spring, MD.  This meeting was the outgrowth of an action from the Consultative Meetings on High-level Policy on Satellite Matters (CM) hosted by WMO in January 2005, where the Space Agencies endorsed the concept of IGeoLab and requested that the two proposals (the Geostationary Imaging Fourier Transform Spectrometer – GIFTS and the Geostationary Observatory for Microwave Atmospheric Sounding - GOMAS) be further explored.  Instruments of this type in geosynchronous orbit are high priority enhancements to the Global Observing System (GOS) for meeting existing user requirements in numerical weather prediction (NWP), nowcasting, hydrology and other applications areas.  In September 2005 thermal vacuum testing of the GIFTS Engineering Design Unit (EDU) was started in Logan, Utah.  This will demonstrate several key technologies working together (active cooling, Focal Plane Array detectors (FPA), Fourier Transform Systems (FTS), high speed Analog to Digital converters (A/D), lightweight optics, operation at cryogenic temperatures).  Information from the GIFTS TV will be shared with international community to help with instrument performance specifications.

[Suggest to revise this section – update and reduce detail]

Next Actions:  WMO Space Programme is continuing pursuit of a GIFTS demonstration on IGeoLab with space agencies.  See note in Next Action for S-13.  Additionally, plans from all space agencies for hyperspectral geostationary sounding should be in place by CGMS 2006.

S4.	GEO System Orbital Spacing - To maximize the information available from the geostationary satellite systems, they should be placed “nominally” at a 60-degree sub-point separation across the equatorial belt.  This will provide global coverage without serious loss of spatial resolution (with the exception of Polar Regions).  In addition this provides for a more substantial backup capability should one satellite fail.  In particular, continuity of coverage over the Indian Ocean region is of concern.

Comment:  In recent years, contingency planning has maintained a 5-satellite system, but this is not a desirable long-term solution.

Progress:  WMO Space Programme continues to discuss with space agencies, via CGMS and WMO Consultative Meetings on High-level Policy on Satellite Matters, the strategy for implementation towards a nominal configuration with attention to the problems of achieving required system reliability and product accuracy.

Next Actions:  This issue will be addressed at a two-day optimization workshop to be held at WMO in second quarter of 2006.

[Update?  Has this happened?]

LEO satellites

S5.	LEO data timeliness - More timely data are needed to improve utilization, especially in NWP.  Improved communication and processing systems should be explored to meet the timeliness requirements in some applications areas (e.g. Regional and Global NWP).

Progress:  The successful EUMETSAT ATOVS Retransmission Service (EARS) has been renamed the EUMETSAT Advanced Retransmission Service and will carry AVHRR and ASCAT products in addition to ATOVS.  EARS ATOVS data are now available with a delay of less than 30 minutes; the data are used operationally at some NWP centres and planned at others.  Planning has begun for other Regional ATOVS Retransmission Systems (RARS) in Asia, Australia, and South America with a goal for an Integrated Global Data Dissemination Service (IGDDS).  WMO hosted a global RARS Workshop in 1-2 December 2005 with participation by Europe, Canada, Americas and Asia-Pacific.  WMO Space Programme is planning, with Members and CGMS, the development of Advanced Dissemination Methods (ADMs) and an Integrated Global Data Dissemination Service (IGDDS), to include: (1) the extension and enhancement of EARS; (2) the implementation of similar systems, with a goal of achieving timely retransmission of local data sets covering the globe; (3) an equivalent system for NPP data; (4) expansion of EARS and equivalent systems to include IASI data; and (5) establishment of equivalent systems for the LEO data from satellites of other agencies.

NPOESS plans are for data delivery in less than 30 min and are thus consistent with the stated timeliness requirements for NWP.

Additionally, ERS-2 GOME and scatterometer data are now available in near real time (within 30 minutes) in the coverage region of ESA (e.g., Europe and North Atlantic) and cooperating ground stations.(e.g., Beijing, Perth,..).

[Any recent progress to report?]

Next Actions:  WMO Space Programme to pursue further actions to implement IGDDS and RARS.

S6.	LEO temporal coverage - Coordination of orbits for operational LEO missions is necessary to optimize temporal coverage while maintaining some orbit redundancy.

Progress: This is now the subject of a permanent action of CGMS.  WMO Space Programme will collaborate with space agencies, via CGMS, on a target system that will be implemented and to take steps towards achieving it.  Matters related for contingency planning in the AM and PM polar-orbits will be included.

Next Actions:  Target system agreed upon by CGMS in 2006.

S7.	LEO Sea Surface Wind - Sea-surface wind data from R&D satellites should continue to be made available for operational use; 6-hourly coverage is required.

Comment: QuikScat scatterometer data have been available to the NWP community since 1999, and will continue through the life of QuikScat (NASA has no current plans for a successor SeaWinds scatterometer).  ERS-2 scatterometer will be followed by ASCAT on METOP. Oceansat-2 has scatterometer capability that may be made available to the world community (this availability needs to be confirmed).

In the NPOESS and METOP era, sea surface wind should be observed in a fully operational framework.  Therefore it is urgent to assess whether the multi-polarisation passive MW radiometry is competitive with scatterometry.

Progress:  3 months of data has been made available to Windsat science team.  Windsat data have been distributed to several NWP centres in 2005.  Early assessments of its polarimetric capabilities to provide information on sea surface wind direction suggest that, while good information is available at high wind speed, this technology will not be competitive with scatterometry at low wind speed.  [I confirm that this statement is still our best assessment of the situation.]

Next Actions:  WMO Space Programme to take note of recent WindSat performance studies to assess implications to the GOS and provide feedback to NOAA by February 2006.  [Update?]

S8.	LEO Altimeter - Missions for ocean topography should become an integral part of the operational system.

Progress:  Agreement has been reached to proceed with Jason-2 (2008).  TOPEX/Poseidon and Jason-1 continue to provide global ocean topography data to the NWP community.  ESA has plans for a Sentinel-3 ocean mission that will include an altimeter.

Next Actions:  WMO Space Programme to discuss with space agencies, via CGMS and WMO Consultative Meetings on High-level Policy on Satellite Matters, the continuity of operational provision after Jason-2.  Plans for operational follow-on should be reported at CGMS in 2006.

S9.	LEO Earth Radiation Budget - Continuity of ERB type global measurements for climate records requires immediate planning to maintain broadband radiometers on at least one LEO satellite.

Comment:  Plans for ERB-like measurements after Aqua remain uncertain.  There are also concerns about the continuity of absolute measurements of incoming solar radiation.  This is a high priority item in the GCOS implementation plan.

Progress:  WMO Space Programme to discuss with space agencies, via CGMS.  The second NPOESS satellite is scheduled to carry the CERES instrument (likely launch in 2013), but NPOESS program is currently under review and likely to be re-configured.  FY-3A will have a proto-type Earth radiation budget instrument in 2007.

Next Actions: WMO Space Programme should advise CGMS of these developments and lead a discussion of possible gaps in coverage at CGMS in 2006.

R&D satellites

S10.	LEO Doppler Winds - Wind profiles from Doppler lidar technology demonstration programme (such as Atmospheric Dynamics Mission - Aeolus) should be made available for initial operational testing; a follow-on long-standing technological programme is solicited to achieve improved coverage characteristics for operational implementation.

Comment:  Plans for Aeolus demonstration are proceeding on schedule, but there are no plans for operational follow on.

Progress:  EUMETSAT is considering the requirements for observations of the 3D wind field as part of their planning for post-EPS missions.  ESA plans to work with ECMWF to prepare for the assimilation of Doppler winds into NWP model and to give feedback as to their impact.

Next Actions:  WMO Space Programme will discuss with space agencies, via CGMS and WMO Consultative Meetings on High-level Policy on Satellite Matters, to assure demonstration with Aeolus and initiation of operational systems for wind profile measurement.  Plans for continuity of a Doppler Winds capability following Aeolus should be discussed by CGMS satellite operators in 2006.

S11.	GPM - The concept of the Global Precipitation Measurement Missions (combining active precipitation measurements with a constellation of passive microwave imagers) should be supported and the data realized should be available for operational use, thereupon, arrangements should be sought to ensure long-term continuity to the system.

Progress:  TRMM continues to provide valuable data for operational use.  Early termination of TRMM after 2004 was averted after user community appeals for its continuation.  NASA has assured continued operation into 2009.  At CGMS-XXXII, NASA, ESA and JAXA reported plans for a GPM mission in 2008 [now Dec.2012].  In 2005, ESA’s European GPM was not selected as the next Earth Explorer Mission.  At the fifth International planning workshop WMO expressed it support and its readiness to facilitate partnerships to expand the GPM constellation.  It was recognized that ISRO’s Megha-tropique has a passive microwave capability that is not yet part of the GOS but could be useful in the GPM constellation (availability needs to be confirmed).  Other R&D and operational satellites in polar orbit may contribute to the constellation with their microwave radiometers.

Next Actions: WMO Space Programme is continuing discussions with space agencies, via CGMS and at CM, regarding plans for GPM.

S12.	RO-Sounders - The opportunities for a constellation of radio occultation sounders should be explored and operational implementation planned.  International sharing of ground support network systems (necessary for accurate positioning in real time) should be achieved to minimize development and running costs.

Progress:  CHAMP and SAC-C data have been available to some centres.  NWP OSEs have shown positive impact with small number of occultations.  Climate applications are being explored.  Near real time dissemination of CHAMP data is planned for 2006.  Plans for near real time distribution of METOP/GRAS and COSMIC data are also in place for 2006.

Next Actions:  Plan for operational follow-on to COSMIC should be drafted by CGMS in 2006.  Plans for a shared ground support network should also be drafted by CGMS in 2006

S13.	GEO Sub-mm - An early demonstration mission on the applicability of sub-mm radiometry for precipitation estimation and cloud property definition from geostationary orbit should be provided, with a view to possible operational follow-on.

Progress: EUMETSAT, NESDIS and WMO prepared a paper for CGMS on the International Geostationary Laboratory (IGeoLab) that would be a joint undertaking to provide a platform for demonstrations from geostationary orbit of new sensors and capabilities.  Geo sub-mm is one of two systems being considered for IGeoLab.  A task team evaluated the IGeoLab possibilities for a Geostationary Observatory for Microwave Atmospheric Sounding (GOMAS) as well as other possible instruments.  This type of instrument in geosynchronous orbit is high priority for meeting existing user requirements in numerical weather prediction (NWP), nowcasting, hydrology and other applications areas.  The task team is pursuing definition of feasible options for a geo sub mm instrument; the WMO Space Programme will seek partners for development of the recommended Geo sub mm instrument with space agencies and will report progress at CGMS.  An IGeoLab Focus Group meeting was held on 24 October 2005 and the results were reported to CGMS-XXXIII where the concept was endorsed.

GOMAS is a candidate for an ESA Explorer core mission, to be determined in mid-2006.

Next Actions: WMO Space Programme will continue dialogue with space agencies, via CGMS.

S14.	LEO soil moisture and ocean salinity - The capability to observe ocean salinity and soil moisture for weather and climate applications (possibly with limited horizontal resolution) should be demonstrated in a research mode (as with ESA’s SMOS and NASA’s Aqua and Hydros, and NASA/CONAE Aquarius/SAC-D) for possible operational follow-on.  Note that the horizontal resolution from these instruments is unlikely to be adequate for salinity in coastal zones and soil moisture on the mesoscale.

Progress:  ERS scatterometer data sets have provided monthly global soil moisture maps since 1991 at 50 km resolution.  EUMETSAT plan an operational global NRT soil moisture product from Metop/ASCAT data.  WindSat and AMSR-E are being studied for possible utility of 6 and 10 GHz measurements for soil moisture for sparsely vegetated surfaces.  SMOS is scheduled for launch in late 2007.  Aquarius is scheduled for launch in 2008 and Hydros in 2009.

Next Actions:  WMO Space Programme will discuss at CGMS progress and options for provision of soil moisture and salinity products including real time delivery of soil moisture products for NWP.

S15.	LEO SAR - Data from SAR should be acquired from R&D satellite programmes and made available for operational observation of a range of geophysical parameters such as wave spectra, sea ice, land surface cover.

Progress:  The wave spectra from ENVISAT are available in near real time from an ESA ftp server.  CSA’s RADARSAT data are used in deriving ice products by the National Ice Center.

Next Actions:  WMO Space Programme to discuss with space agencies, via CGMS, (1) broader access by WMO Members to ENVISAT SAR data, (2) availability of SAR data from other agencies, and (3) continuity of such missions.  Assessment of status and plans should completed by CGMS in 2006.

S16.	LEO Aerosol - Data from process study missions on clouds and radiation as well as from R&D multi-purpose satellites addressing aerosol distribution and properties should be made available for operational use.

Comment:  Terra and Aqua carry the MODIS sensor that is providing global aerosol products over ocean and most land regions of the world at 10 km spatial resolution.  Additional R&D satellites currently providing aerosol optical thickness and optical properties include Terra/MISR, PARASOL, EP-TOMS, and Aura/OMI,  CALIPSO will carry an R&D lidar for monitoring the vertical distribution of aerosols along the orbital ground track of the spacecraft, which is in the A-train orbit along with Aqua, PARASOL, CloudSat, and Aura.  NASA’s Glory mission (2008) as well as NPOESS has added APS, an aerosol polarimetry sensor.  ESA and JAXA are preparing the Earthcare (cloud/aerosol mission) for launch in 2012.

Next Actions  WMO Space Programme will continue discussions with space agencies, via CGMS and at CM, regarding availability of these data for operational use.

S17.	Cloud Lidar - Given the potential of cloud lidar systems to provide accurate measurements of cloud top height and to observe cloud base height in some instances (stratocumulus, for example), data from R&D satellites should be made available for operational use.

Comment: GLAS data are currently able to determine vertical distribution of cloud top altitude along the nadir ground track of ICESat, but this spacecraft operates in ~100 day epochs and is not continuous.  CALIOP on CALIPSO should make these data routinely available in the A-train orbit (Aqua, PARASOL, CloudSat, and Aura).

Next Actions  WMO Space Programme will discuss with space agencies, via CGMS and at CM, near real time operational use of these data and operational follow-on planning.

[S18.	LEO Far IR - An exploratory mission should be implemented, to collect spectral information in the Far IR region, with a view to improve understanding of water vapour spectroscopy (and its effects on the radiation budget) and the radiative properties of ice clouds.

Next Actions  WMO Space Programme to discuss with space agencies, via CGMS.]  - suggest to delete S18.  It concerns a process study, not part of the GOS

S19.	Limb Sounders - Temperature profiles in the higher stratosphere from already planned missions oriented to atmospheric chemistry exploiting limb sounders should be made operationally available for environmental monitoring.

Progress: MIPAS and SCIAMACHY data are available in near real time from the ESA ftp server.  NPP is scheduled to carry OMPS with ozone limb sounding in 2009.

Next Actions: WMO Space Programme will discuss with space agencies, via CGMS, progress/plans for distribution of data from MIPAS and SCIAMACHY on ENVISAT, from MLS and HIRDLS on Aura, and from similar instruments.

S20.	Active Water Vapour Sensing - There is need for an exploratory mission demonstrating high-vertical resolution water vapour profiles by active remote sensing (for example by DIAL) for climate monitoring and, in combination with hyper-spectral passive sensing, for operational NWP.

Next Actions:  WMO Space Programme will discuss with space agencies, via CGMS.

S21.	Lightning Observation – There is a requirement for global observations of lightning.  Several initiatives for operational implementation exist.  These should be encouraged to fruition.

Comment: NASA’s observations of lightning from OrbView-1/OTD and TRMM/LIS has demonstrated that 90% of lightning occurs over land, and that it is heavily tied to deep convection.  In addition to its importance in severe storms and warnings for safety, lightning is an importance source of NOx and thus contributes to elevated levels of tropospheric ozone.  The vision for the space-based component of the GOS approved by the Extraordinary session of CBS in 2002 included GEO lightning under the need for “Several R&D satellites serving WMO Members”.

Progress: The dynamics of lightning occurrence and its importance for nowcasting has been recognized by NOAA that plans to include a lightning sensor on GOES-R, and under consideration for MTG and FY-4, in the future.  EUMETSAT are reviewing requirements and implementation options for lightning observations.  The potential role of ground-based observations to meet requirements in being re-assessed.

Next Actions:  WMO Space Programme will discuss with space agencies, via CGMS.

S22.	Formation Flying – Advantages of formation flying need to be investigated.

Comment: NASA has already demonstrated both a morning constellation (involving Landsat 7, EO-1, SAC-C, and Terra) and an afternoon constellation (Aqua, PARASOL, and Aura, soon to be joined by CloudSat (2006), CALIPSO (2006), and OCO (2008)).  These multi-agency and multi-country constellations demonstrate the added value of coordination of Earth observations to make a polar orbiting system greater than the sum of the parts, but able to launch when sensors and spacecraft are ready and available.

Next Actions: The utility of data from sensors flying in formation need to be assessed.  WMO Space Programme will discuss with space agencies, via CGMS

  - Recommendations for the evolution of Surface-based Sub-System of GOS

[To be added]

[6. Dates of update for Statements of guidance

(adding latest S.O.G on SIA forecasts, April 2006)] – delete – this is out of place in the Implementation Plan.