REVIEW OF PROGRESS AND ACTIONS ON THE SURFACE-BASED

SUB-SYSTEM OF THE GOS

(Submitted by Horst Böttger)

_______________________________________________

SUMMARY AND PURPOSE OF DOCUMENT

To provide the status of the actions on the evolution of

the surface-based sub-system of the GOS.

________________________________________________

ACTION PROPOSED

The meeting is invited to consider the status report and to consider new actions as appropriate.

___________________

Discussion

ET-EGOS-2 in July 2006 reviewed the evolution of the surface-based sub-system of the GOS, acknowledged the progress made and agreed on a set of new actions, which were listed in the document and attached to ET-EGOS-2 Final Report as ANNEX III.

A new update on the progress and the status of the action has been compiled and is shown in yellow in the annexed document.  The help of Etienne Charpentier, WMO Secretariat, for the updates on the marine data and of Michael Berechree, AMDAR Technical Coordinator, for the updates on the aircraft data is gratefully acknowledged.  Some new actions are proposed to which the ET-EGOS may wish to add during the session.

____________

Annex:  Evolution of surface-based sub-system of GOS (dated June 2007).

2.	Evolution of surface-based sub-system of GOS

Data coverage, distribution and coding

G1.	Distribution - Some observations made routinely are not distributed in near real-time but are of interest for use in meteorological applications.

(a) Observations made with high temporal frequency should be distributed globally at least hourly.

Comment:  Recent studies have shown that 4D-Var data assimilation systems or analysis systems with frequent update cycles can make excellent use of hourly data, e.g. from SYNOPs, buoys, profilers, and other automated systems, in particular AWS.

Completed Action:  CBS to urge WMO Members to implement this recommendation at the earliest possible date.

Update July 2006:  Done (ref CBS-XIII Report); drifting buoy hourly pressure data now exchanged routinely.

Action July 2006:  OPAG/IOS to identify improved approaches for promoting responses to this recommendation.

Update June 2007:  New approach is required to promote global distribution of SYNOPs.

(b) Observational data that are useful for meteorological applications at other NMSs should be exchanged internationally.  Examples include high resolution radar measurements (i.e.  products, both reflectivity and radial winds, where available) to provide information on precipitation and wind, surface observations, including those from local or regional mesonets, such as high spatial resolution precipitation networks, but also other observations, such as soil temperature and soil moisture, and observations from wave rider buoys.  WMO Members in regions where these data are collected should make them available via WMO real time or near-real-time information systems, whenever feasible.

Continuing Action July 2006: CBS Secretariat to request Regional Rapporteurs to provide information on additional data potentially available from Regions.

Update December 2005: CBS agreed that the Commission working through Regional Rapporteurs, would urge all Members with existing operational observing capabilities and networks to distribute their full information content as quickly as possible.  CBS further agreed that the OPAG-IOS Chairman, in consultation with the Chairs of the regional Working Group on Planning and Implementation of the WWW, should ensure that operators and managers of regional observing systems were made aware of GOS requirements (CBS-XIII Report)

Action July 2006: ET-EGOS to review requested information and identify new data to be for exchange.

Action July 2006: Request JCOMM to work with members to overcome the 'SHIP' call sign issue to ensure that quality monitoring and feedback activities can continue to be undertaken.

Update June 2007: EUCOS E-ASAP has decided to introduce generic identifiers for ASAP ships.

(c) The need for good metadata exchange in support of observational data, sometimes in real time, is essential.

Action July 2006: Encourage OPAGs IOS and ISS and JCOMM DMPA to progress the development of an integrated metadata distribution system to support the needs of the GOS.

G2.	Documentation - All observational data sources should be accompanied by good documentation including metadata, careful QC, and monitoring.

Update December 2005: The Implementation Plan was sent to Members, initial useful feedback was received from Regional Rapporteurs.

Continuing Action: WMO Secretariat to draft a letter to Members (NWP centres) requesting report of specific problems inhibiting effective use of available observational data.  Responses need to address problem areas for each data type.

Action July 2006: CBS Secretariat to write to Members reminding them of the guidance material that is available.

Update June 2007: Secretariat to report at ET-EGOS-3.

G3.	Timeliness and Completeness

(a) There should be a timely distribution of radiosonde observations with all observation points included in the message (together with the time and the position of each data point; information on instrument calibration prior to launch, and information on sensor type and sub-sensor type).  Appropriate coding standards should be used to assure that the content (e.g.  vertical resolution) of the original measurements, sufficient to meet the user requirements, is retained during transmission.

Comment:  NWP OSEs have demonstrated the usefulness of full resolution data for NWP.  The NWP OSE Workshop (Alpbach, 2004) reiterated the need for near real time distribution of full resolution RAOB data.

Completed Action:  CBS to urge all Members producing full vertical resolution sounding data to implement the transmission as soon as possible, starting in November 2005.  Further CBS to ask all Members to generate, as soon as possible, sounding data in
Table Driven Code Forms (BUFR or CREX), following the technical specifications
defined by CBS in the Guidance for Migration (See http://www.wmo.ch/web/www/documents.html#CodeTables).  In the interest of timely data delivery, the first BUFR message should be sent when level 100 hPa is reached and the second message should be sent when the whole sounding is completed (containing all observation points).  The delivery of the profile data in several stages may be necessary to accommodate the interests of other application areas, such as Nowcasting and aeronautical meteorology.

Update December 2005:  CBS encouraged Members with existing observing capabilities and networks to distribute their full information content as quickly as possible (CBS XIII Report).

Update December 2005:  EUCOS has taken an initiative to encourage operators of radiosonde stations to generate and transmit their data in BUFR, in addition to the TEMP message.  First data in BUFR to become available by late 2006.

Update July 2006:  To date radiosonde profile data in BUFR have not been made available.

Action July 2006: Re-iterate request to all Members to make high resolution TEMP data available in BUFR as soon as possible.

Update June 2007: ET-DRC developed a BUFR template for migration from FM 35 TEMP to BUFR template 309052 which allows the reporting of high resolution data points in the vertical including position and time for each level.  At their recent session the ET-DRC also developed a BUFR template which allows the use of height in metres as vertical coordinate and the reporting additional information such as surface station measurements, cloud information, and type of instrumentation used (sensors, balloon etc).

(b) The timely availability of ocean observations for meteorological use is very important.

Comment:  The DBCP noted that the drifting buoy data timeliness was poor in a number of ocean areas as less than 50% of the data collected by Argos through its global system were received in real time.  Whereas elsewhere more than 80% was received in realtime.

Action July 2006:  JCOMM and DBCP to pursue improvements of drifting buoy data timeliness especially in South Atlantic and South East Pacific.

Update June 2007:  Secretariat to report at ET-EGOS-3.

G4.	Baseline system - Provide comprehensive and uniform coverage with at least 12-hour frequency of temperature, wind, and moisture profiles over mid-latitude continental areas and coastal regions.  In tropical regions the wind profile information is particularly import.

Comment:  Regional forecasting systems continue to show benefit from a comprehensive and uniform coverage with at least 12-hour frequency of temperature, wind, and moisture profiles over mid-latitude continental areas and coastal regions.  In tropical regions the wind profile information is considered to be of particular importance.  At this stage the radiosonde and PILOT network still plays an important role in meeting these requirements (NWP OSE Workshop, Alpbach 2004).  Profile data are now and will in future, to an increasing extent, be provided from a mix of observing system components and will be complemented by the utilization of satellite data over land.  In polar regions, this need has not been addressed, however the linkage between CBS, CAS’s THORPEX, and IPY should give guidance for that data sparse region.

Completed Action:  OPAG-IOS Chairman in consultation with the Chairs of the Regional Working Group on Planning and Implementation of WWW to ensure that operators and managers of regional observing systems are made aware of these requirements.

Update December 2005: Members have been suitably informed of these requirements through CBS (CBS XIII Report).  This is more easily achievable where sub Regional programmes, such as EUCOS, or large national programmes exist.  However it is acknowledged this is more of a challenge with a collection of small national programmes.

Action July 2006: WMO/GCOS Secretariat to write to Members reminding them of the importance of the GSN & GUAN in its contribution to the GOS and supply operating practice recommendations.

Update June 2007 (ASAP):  The Fourth Session of the SOT, Geneva, 16-21 April 2007 (SOT-IV) noted with concern that the transfer of Goonhilly Inmarsat-C LES operations to Burum LES in November 2006 had a major impact on E-ASAP data transmission, resulting initially in the loss of data and subsequently to major timeliness problems. Following the closing of Goonhilly the issue was discussed between the E-ASAP management and KNMI regarding transmissions to Burum. Since all transmissions are paid by E-ASAP and the ASAP operating countries, KNMI is open to implement modern communication procedures to accept TEMP messages from ships and to insert them onto the GTS. E-ASAP included the following in its workplan: (i) improving the satellite communication by decoupling sounding and transmission systems, and direct e-mail transmission to the responsible NMHS and forwarding to GTS, and (ii) supporting the International Polar Year (IPY) by providing additional soundings for GFDex campaign (19 February to 10 March 2008?), and further support, if requested.

New proposed action, June 2007 (ASAP):  Support the E-ASAP workplan. WMO Secretariat to write to the ASAP Task Team to remind them about the need for 12h frequency reports from those regions.

G5.	Stratospheric observations - Requirements for a stratospheric global observing system should be refined (document need for radiosondes, radiances, wind data, humidity data, noting the availability and required density of existing data sources, including GPS sounders, MODIS winds and other satellite data).

Comment:  NWP OSE Workshop, Alpbach 2004, suggested that OSE results on the usefulness of stratospheric observations should be consolidated.  It also noted that the COSMIC mission likely will provide a substantial enhancement to the stratospheric observing system.  Further, AOPC has noted that current in situ measurement capabilities for UT and LS water vapour are not meeting climate requirements and stressed need for further development.

Continuing Action July 2006:  ET-EGOS to initiate further OSEs to include the use of COSMIC and other data when available.  Results of OSEs to be reviewed and consolidated at that stage (2008).

Update December 2005: CBS reiterated the great value of experiments in the redesign process and encouraged leading NWP centres and relevant scientific groups to continue their efforts in that area.  A review of EUCOS impact studies was presented at the ET-EGOS session (December 2005, further OSE results will be reviewed at ET-EGOS July 2006).

Update June 2007: COSMIC data are in operational use at ECMWF and actively tested at several NWP centres with a view towards using the data in operations.  Impact of the data has been demonstrated.

Broader use of ground-based and in situ observations

G6.	Ozone Sondes - Near real-time distribution of ozone sonde data is required for calibration and validation of newly launched instruments and for potential use in NWP.  [recommendation is supported by information from the Joint ECMWF / WMO expert team meeting on real time exchange of ground based ozone measurements, ECMWF, 17-18 October 1996, WMO NWP OSE Workshop, Alpbach, 2004]

Continuing Action:  CBS and CAS to request WMO Members making ozone profile measurements to place data on the GTS in near real time in BUFR/CREX format at the earliest possible date.  Secretariat to inform Members of this requirement and request Members to inform WMO of their implementation plans (November 2005).

Update December 2005:  This action requires close inter-commission co-ordination between CAS and CBS to be facilitated by the WMO Secretariat.  GAW meeting Payerne October 2005 stressed importance of real time distribution of ozone data and total column ozone data on the GTS.  BUFR formats have been developed and Members are encouraged to make use of them for data exchange.

Action July 2006:  Members to be reminded that all available ozone soundings be made available in near-real time on the GTS.

Update June 2007:  Canada recently re-introduced the transmission of ozone soundings from four stations.  New Zealand is considering to provide data for one station.

Moving towards operational use of targeted observations

G7.	Targeted Observations - Observation targeting to improve the observation coverage in data sensitive areas for NWP should be transferred into operations once the methodology has matured.  Non-linear methods in targeting have been studied and should also be considered.  The operational framework for providing information on the sensitive areas and responding to such information needs to be developed.  Negative targeting, to release resources for use elsewhere in the GOS are also of value.

Comment:  The proof of the observation targeting concept was given by US Weather Service in the northeastern Pacific for winter storms.  THORPEX has declared observation targeting a core research activity in its implementation plan (2.3 ii), has successfully carried out jointly with EUCOS the NA-TreC campaign, and has benefited from the lessons learned from FASTEX.

Ongoing Action:  The OPAG-IOS Chairman to maintain liaison and ensure targeting strategies developed by THORPEX are made available to the CBS.

Update December 2005:  CBS XIII requested the OPAG-IOS to maintain liaison and to ensure that targeting methodologies developed by programmes such as EUMETNET and targeting strategies developed by programmes such as THORPEX were carried through to operational implementation.  A targeting campaign for the Atlantic and Europe is planned for nine months in 2008.  It will be run as a EUMETNET/EUCOS activity carried out under the joint EUMETNET / European Commission funded EURORISK PREVIEW Programme.  A short targeting campaign will be undertaken as part of the Greenland Flow Distortion experiment with sensitive area predications provided by the Met Office and ECMWF.

Update December 2005:  The THORPEX Implementation Plan stipulates that the concept of interactivity will be tested in the TIGGE (THORPEX Interactive Grand Global Ensemble) framework.  Observation targeting is expected to benefit from the large ensemble size available in TIGGE, from which some methods of sensitive area prediction may benefit.  The exploration of innovative uses (e.g.  targeting) of operational observing systems is part of the planned THORPEX observing system tests.  DSG, in letter dated 19 July 2005, to President CBS advised him of the EC recommendation to organize a joint workshop between CBS and CAS to investigate the concept of targeted (adaptive) observing systems.

Action July 2006:  ET-EGOS to ensure Targeting Campaign results are presented at the next OSE/OSSE Workshop.

Update June 2007:  Next workshop planned for March 2008.

Optimization of vertical profile distribution

G8.	RAOBs - Optimize the distribution and the launch times of the rawinsonde sub-system (allowing flexible operation while preserving the GUAN network and taking into consideration regional climate requirements).  Examples include avoiding duplication of Automated Ship-borne Aerological Program (ASAP) soundings whenever ships are near a fixed rawinsonde site (freeing resources for observations at critical times) and optimizing rawinsonde launches to meet the local forecasting requirements.  [recommendation is supported by information from the EUCOS Studies]

Comment:  Observation targeting requires a flexible observing practice.  THORPEX has included this concept in their considerations.  ET to follow the THORPEX Implementation Plan and to learn from the THORPEX experience whilst remembering the importance of safe-guarding the integrity of the baseline observing system.

Update July 2006:  E-ASAP Programme now implementing rules to stop duplication near land based radiosonde stations.

Action July 2006:  OPAG IOS Chairman to keep ET-EGOS informed of developments in THORPEX and other areas including 'negative targeting' methodologies.

Update June 2007:  OPAG IOS Chairman to inform ET-EGOS-3.

G9.	AMDAR - AMDAR technology should provide more ascent/descent profiles, with improved vertical resolution, where vertical profile data from radiosondes and pilot balloons are sparse as well as into times that are currently not well observed, such as 2300 to 0500 local times.

Comment:  This recommendation is supported by information from the Toulouse and Alpbach NWP Workshop reports and by the ECMWF northern hemisphere AMDAR impact study.  The AMDAR Panel objective is to coordinate homogeneous coverage of AMDAR data over 24 hours over as many regions as possible and to improve the value of upper air data through a combination of:

  - Expanding the number of operational national and regional programmes;

Update June 2007:  Existing programmes in Australia, Asia,Southern Africa, the USA and Europe continue to expand coverage both domestically and internationally. The Republic of Korea AMDAR Programme should become operational by mid 2007.

- Development and use of new onboard software and alternative AMDAR technologies;

Update June 2007:  Discussions are still ongoing for the development and implementation of new ARINC 620V4 software.  New technologies (TAMDAR) are nearing completion. Problems with TAMDR data ownership are still to be solved. The upgraded of the AAA specification to support water vapour measurement and reporting is completed and a software package supporting some Boeing models is due to be completed by late 2007. The ADS-B system is under development and an ADS-C system operates over the North Atlantic and SW Pacific Ocean areas.

- Selective deployment of humidity/water vapour sensors;

Action July 2006:  ET-EGOS to evaluate the quality of WVSSII sensor data from E-AMDAR trial when available.

Update June 2007:  WVSSII water vapour sensors installed on a number of UPS B757 freighter aircraft is undergoing additional operational testing before the release of a final report.  E-AMDAR has commenced a European based WVSSII evaluation programme on 3 Lufthansa A319 aircraft, with the results expected to become available towards the end of 2007.  Discussions are ongoing for the development and installation of the ARINC 620V4 software and WVSSII sensor on a number of commercial aircraft types, including Airbus and Boeing.

- Provision of additional observations into data sparse areas and special weather situations;

Update June 2007:  E-AMDAR continues to provide targeted data into Southern Africa.and are planning to provide some targeted data into Indica and Singapore as part of a data agreement. Work continues on the establishment of a substantial programme for the ASECNA area. Plans are under way to develop a pilot Regional Programme for the South West Pacific.

- Use of optimization systems to improve cost effectiveness;

Update June 2007:  E-AMDAR continues to develop and refine its optimization schemes.  Canada also has established an operational optimization scheme.  The USA has conducted an investigation into the impact of an optimization system on the RUC model and are now planning to develop a system for the USA Programme. Australia is planning to develop an appropriate system in the near future.

- Improvements in the monitoring, quality control;

Update June 2007:  All monitoring centres have made substantial improvements to their AMDAR data quality monitoring systems A series of studies have shown that temperature data quality is very clearly linked to individual aircraft types and models and that there are clear differences in bias are seen between ascent and descent profiles on many aircraft types.  The AMDAR Panel Science Sub Group (SSG) is planning to conduct a study to investigate and develop a solution for these problems. The AMDAR Panel SSG is also planning to investigate and develop a solution for the poor wind quality derived from aircraft at high latitudes that results from the use of magnetic heading, which is unreliable at these latitudes.

- Efforts to encourage and pursue the free exchange of data;

Update June 2007:  Discussions continue with the provider of the TAMDAR system to allow for the provision of data free of charge to NMHS.

- Improvements in user awareness & training plus operational forecasting tools & systems

Action July 2006:  The AMDAR Panel to provide those Members States who responded to the questionnaire with an AMDAR information package.

Update June 2007:  The AMDAR Panel webpage is now operational and the new and updated AMDAR Panel Flyer has also been completed. Discussions are ongoing for the development and implementation of an operational standard alone AMDAR data visualization for the ASECNA group of countries. AMDAR Technical workshops have been formally requested by the Malaysia, Romania, Mexico and Kenya and interest has been expressed by Brazil, Bulgaria, India, Pakistan, Sri Lanka and the Russian Federation.

Atmospheric moisture measurements

G13.	Ground-based GPS measurements for total water vapour - Develop further the capability of ground-based GPS systems for the inference of vertically integrated moisture towards operational implementation.  Ground-based GPS processing (ZTD and PW, priority for ZTD) should be standardized to provide more consistent data sets.  Data should be exchanged globally.  [Recommendation is supported by information from the NWP OSE Workshop in Alpbach.]

Comment:  Such observations are currently made in Europe, North America and Asia.  It is expected that the global coverage will expand over the coming years.  The historical COSNA/SEG, NAOS, JMA reports provide useful background information.

Continuing Action:  CBS to urge Members to collect and exchange the ground-based GPS data.  Members should take the appropriate action to ensure that the data processing be standardized by November 2005.

Update December 2005:  No action has been implemented.  Cost Action 716 Final Report on "Exploitation of ground-based GPS" provides background.  GPS data message type in BUFR has been developed and approved.  EUMETNET E-GVAP Programme is taking the results of the Cost Action 716 into an operational implementation phase.

Action July 2006:  Request Members to provide status of BUFR implementation for GPS water vapour data exchange.

##### Improved observations in ocean areas

G14.	More profiles over oceans - Increase the availability of high vertical resolution temperature, humidity, and wind profiles over the oceans.  Consider as options ASAP and dropsondes by designated aircraft.

Completed Action:  ET-EGOS request a review from JCOMM on the current status and plans of ASAP by end of 2004.

Update July 2006: SOT/ASAPP has been attempting to increase the global coverage of ASAP ships but has had difficulty doing so due, mainly, to the high cost associated with operating such systems.  However, the North Atlantic and Mediterranean is now better covered thanks to continuing efforts of the E-ASAP Programme, which is also targeting ships operating in sensitive areas for weather prediction.  Three new E-ASAP units were procured and installed during 2004/2005 and by 2005 a total of 17 E-ASAP ships had produced 4200 upper air messages.  During the next phase of the E-ASAP programmes development (2007-2011) the objective is to produce 5800 upper air soundings from 18 ships.  It is also planned to increase the level of managerial and operational integration of national ASAP units into the programme.  In addition E-ASAP aims to contribute to the World Weather Watch by providing up to 10% of additional soundings outside of the European (EUCOS) areas of direct interest, and also makes contributions to the Ekofisk and OWS Mike oceanic upper air platforms.  Results of the E-ASAP OSE on the impact of ASAPs in the Atlantic will be available in 2006.  High telecommunication costs do prevent from transmitting the high resolution data in real-time in BUFR format.  ASAP monitoring continues to be routinely performed by ECMWF and Météo-France.  The WRAP (World Re-occurring ASAP Programme) was officially terminated in April 2005 because of the difficulties in maintaining a viable and cost effective service.

Action July 2006:  JCOMM requested to investigate and pursue new ASAP Programmes in ocean areas with poor radiosonde coverage.

Action July 2006:  To request transmission of higher resolution ASAP data in either BUFR or CREX.

Update June 2007 (ASAP):  The main concentration of the ASAP operations continues to be over the Northern Atlantic (5153 launches in 2006), an important contribution is also made by Japanese research ships operating primarily in the North Western Pacific areas and seas adjacent to Japan (938 launches in 2006). Fewer manual soundings are made by South Africa from ships sailing in the South Atlantic. Radio sondes generally provided better high vertical resolution information than the aircraft data (AMDAR) over the oceans. Radio sondes data are particularly needed for the calibration of the satellite products, especially in the North Pacific and the Southern Hemisphere. The SOT-IV asked the ECMWF to provide materials showing impact of radio-sonde data over the oceans. The transition of high vertical resolution data will be achieved by the migration from TEMP-SHIP to BUFR. However, this remains a concern because TEMP-SHIP files are much smaller and less expensive to transmit from ships via Inmarsat-C than BUFR reports. As long as there is no agreed template for ASAP radiosounding data of practicable file size the ASAP units should continue to transmit TEMP files. These files can be decoded to BUFR at the receiving Met Service and transmitted to the GTS in BUFR format. Further benefit of alphanumeric files is the option to transmit the data manually by e-mail, if required.

New proposed action, June 2007 (ASAP):  ET-EGOS to clarify where ASAP soundings would have the most impact as complementary observations to AMDAR. ECMWF or ET-EGOS to provide materials on the impact of profile data over the oceans.

G15.	Improvements in marine observation telecommunications - Considering the expected increase in spatial and temporal resolution of in situ marine observing platforms (from include drifting buoys, profiling floats, XBTs for example) and the need for network management, the bandwidth of existing telecommunication systems should be increased (in both directions) or new relevant satellite telecommunications facilities should be established for timely collection and distribution.

Comment:  The JCOMM Operations Plan provides background for actions in this area.

Completed Action:  ET-EGOS to request information on progress regarding distribution of increased temporal and spatial resolution in situ marine observations from JCOMM.

Update July 2006:  Iridium provides for high resolution data transmission and is global.  Experiments still being conducted with small number of Argo profiling floats and drifting buoys (Arctic).  Argos 3 generation will be onboard METOP, July 2006, and will provide higher bandwidth and downlink capability.  High resolution XBT data collected via Inmarsat are made available through Global Temperature and Salinity Profile Programme (GTSPP).  BUFR distribution of high resolution XBT data is under investigation in the USA.  Iridium and other providers also offer substantially reduced telecoms tariffs, with no reduction in performance.  As approximately 50% of the current cost of operating a drifting buoy is the telecoms costs these new providers potentially offer significant savings, which could in turn be re-invested in the GOS by the NMHSs.

Action July 2006:  JCOMM to pursue the use of higher satellite data transmission rates to increase volume of data that can be made available.

Update June 2007:  The DBCP has established a DBCP drifter Iridium Pilot Project to evaluate the Iridium satellite data telecommunication system for use with drifting buoys. The Pilot Project is targeting the deployment of about 50 units in the world oceans in the period 2007/2008. Similarly, the SOT has also engaged in the evaluation of the Iridium system for use from VOS ships. Iridium, which is a global system, provides potentially the cost-effectiveness, telecommunication bandwidth and the timeliness needed for applications of ocean data. Iridium could also potentially solve the problem  of transmitting in real-time high vertical resolution ASAP soundings to shore.

New proposed action, June 2007:  Follow the developments of the DBCP and SOT Iridium Pilot Projects.

G16.	Tropical moorings - For both NWP (wind) and climate variability/climate change (sub-surface temperature profiles), the tropical mooring array should be extended into the tropical Indian Ocean at resolution consistent with that presently achieved in the tropical Pacific and Atlantic Oceans.  [The JCOMM Operations Plan provides background for actions in this area].

Completed Action:  ET-EGOS request information on progress in extending the tropical mooring array from JCOMM.

Update July 2006:  Progress towards the establishment of an Indian Ocean moored buoy array was made with the deployment of an initial 4 surface ATLAS moorings and one subsurface ADCP mooring in October/November 2004.  These moorings complement previously established JAMSTEC TRITON and ADCP moorings.  Three to four additional ATLAS mooring deployments are planned for late 2006 and early 2007.  In addition to traditional wind and sub-surface temperature sensors, all Indian Ocean moorings have near-surface (10 m) current meters and subsurface salinity sensors.  One ATLAS mooring has OceanSITES flux enhancements, which include long-wave radiation, barometric pressure, and additional subsurface current meters; one other OceanSITES ATLAS mooring is planned as part of the 2006-07 expansion.  Vandalism remains a concern.  Enhancements to the PIRATA array in 2005 included the addition of 3 sites offshore of Brazil.  Two additional PIRATA sites will be deployed off North Africa in 2006.  Four sites in TAO and three in PIRATA will gain OceanSITES flux enhancements in 2006.  Surface salinity will become a standard measurement on all TAO sites by 2007.

Action July 2006:  JCOMM requested to provide further update on progress

Action July 2006, JCOMM to be encouraged to extend the Tropical Moorings Array in the Tropical Atlantic and Indian Oceans and obtain a sustained operation.

Update June 2007:  Overall target for the tropical moorings under the JCOMM/OPA strategic workplan is for 76 moorings in the Tropical Pacific Ocean, 18 in the Tropical Atlantic Ocean, and 47 moorings in the Tropical Indian Ocean. Tropical Pacific Ocean array is complete. Implementation of the Indian Ocean Array continued; 15 moorings were in place in June 2007. SouthWest (3 moorings) NorthEast (4 moorings) and SouthWest (1 mooring) extensions of the PIRATA array in the Tropical Atlantic ocean were implemented; 19 moorings were operation in the PIRATA array in June 2007. Operations and maintenance of most of the Tropical Pacific Ocean array has been transferred to an operational agency in USA. However, sustainability is still an issue for the rest of the network.

New proposed action, June 2007:  JCOMM to continue working towards sustainability.

G17.	Drifting buoys - Adequate coverage of wind and surface pressure observations from drifting buoys in the Southern Ocean in areas between 40S and the Antarctic Circle should be assured using an adequate mix of SVPB (surface pressure) and WOTAN technology (surface wind).  The pressure observations are a valuable complement to the high-density surface winds provided by satellite.  [Recommendation is supported by information in the Toulouse NWP OSE Workshop Report and the ET-EGOS OSE studies.]

Comment:  Plans from agencies other than JCOMM need to be considered.

Completed Actions:  ET-EGOS to request information from JCOMM on plans for preserving/enhancing the network.

Update July 2006:  DBCP maintains an array of about 1250 drifting buoys globally.  About 350 of them report air pressure.  It maintains an array of about 80 barometer drifters South of 40S.  JCOMM/OCG and DBCP have plans to eventually increase this number to 300.  Hourly air pressure data are recorded by the instruments and distributed on GTS.  Efforts are being made in SouthEast Pacific, and the South Atlantic to improve data timeliness by installing and/or connecting of Argos receiving stations to the Argos System.  Wind drifters with WOTAN technology are deployed in small quantities and in conjunction with hurricanes.  There are no plans to increase substantially the number of such drifters unless strong requirements are expressed by the users with an indication of the network density and targeted areas.

Action July 2006:  ET-EGOS to request a specific OSE to study the impact of varying the density of surface pressure observations in the North Atlantic, in order to provide guidance on the optimal density of the Southern Ocean drifting buoy network.

Update June 2007:  The JCOMM strategic workplan is targeting to install barometers on all operational 1250 drifters globally (i.e. 250 in 2006, 440 in 2007, 1250 in 2010). This involves maintaining a network of about 300 drifters with barometers in the Southern Ocean. Wind observations from drifting buoys remain insignificant. Cost of wind measuring drifters is twice as much as barometer drifters. Guidance is needed whether additional wind observations from drifters in the Southern Ocean would have a positive impact as part of a network already providing pressure observations at a horizontal resolution of 500km x 500 km. The OceanSITES is a worldwide system of long-term, deepwater reference stations measuring dozens of variables and monitoring the full depth of the ocean from air-sea interactions down to 5,000 meters. OceanSITES is installing meteorological instruments on most of its sites. 33 moorings are already included in the current network of funded sites for the ocean area (http://www.oceansites.org/network/southern.html). While data are public for most of these southern ocean sites, the data are only being distributed in delayed mode.

New proposed action, June 2007: Endorse the JCOMM/OPA strategic workplan for the DBCP. Continue impact studies if needed, especially regarding wind observations. Encourage OceanSITES to distribute the data in real-time. Regarding the OSA, it has been suggested to wait after the IPY deployments for doing OSE (instead of OSSE more early).

G18.	XBT and Argo - For Ocean Weather Forecasting purposes, improve timely delivery and distribution of high vertical resolution data for sub-surface temperature/salinity profile data from XBTs and Argo floats.

Note:  The JCOMM Operations Plan provides background for actions in this area.

Completed Action:  ET-EGOS to request information on progress from JCOMM for the next ET-EGOS meeting.

Update July 2006:  Most XBT data now distributed in real-time within a few hours (low resolution in BATHY).  BUFR distribution of high resolution XBT data still under investigation by SOT/SOOPIP.  Cost estimate for required developments is being made.  Argo data in high resolution distributed in NetCDF format through GDACs mostly within 24 h.  New BUFR template for GTS distribution of profiling float data has been approved by ET/DRC, Oman, December 2005.  Argo Data Management Team is now working on its implementation (e.g. Japan, Australia) and will evaluate progress at its October 2006 meeting.

Argo has developed very rapidly and has an operational array in place now with contributions from 24 countries and the European Union.  Most countries have had interim funding from mainly research sources for the first phase of Argo.  Now that the array is almost complete many of them are trying to move to new, more sustained funding sources.  This is a cause of some uncertainty because it implies countries making a long term commitment to Argo and many countries do not have clearly defined mechanisms for doing this.  On the other hand, 50% of the resources are from US sources and are secured for the period 2006-2010.

Action July 2006:  OOPC to update of the requirements required by for upper ocean thermal data.

Action July 2006:  JCOMM encouraged to ensure a sustained status for upper ocean thermal networks.

Update June 2007: Argo network is now nearing completion with 2886 floats operational in June 2007 (96%) for a target of 3000. 22 countries and the European Union are participating in the effort. All operational floats report their data in real time. Most Argo national programs continue to be supported by research funding, which poses difficulties for sustaining the observations over decadal timescales. Mechanisms for long-term support are required. Support from operational agencies and users are needed to justify the long term funding. Regarding the XBT network managed by the SOOPIP under the JCOMM SOT, between 2004 and 2006 there has been a gradual decrease in the annual number of XBT observations transmitted in real-time to the national data centers, from just over 25,000 in 2004 to about 18,000 in 2006. The target for 2010 is to sample 26 high density ship lines (4 transects per year a high horizontal res.) and 25 frequently repeated ship lines (18 transects per year at low horizontal res.). Significant progress has been made in improving the quality of the XBT observations (automated systems, improved real time QC), and in enhancing the real-time transmission of XBT observations in high vertical resolution. USA is now developing software to permit the distribution of the XBT data in BUFR format. OOPC is now planning to organize a conference focused on global ocean observations, in about 2009, ten years after the OceanObs99 conference that defined the implementation strategy for the SOOPIP, Argo, and the Tropical moored buoy array in support of upper ocean thermal applications.

New proposed action, June 2007: JCOMM encouraged to continue its actions to ensure a sustained status for upper ocean thermal networks. Operational users to document the benefits they gain from Argo data and ocean thermal profile data in general.

G19.	Ice buoys - For NWP purposes, coverage of ice buoys should be increased (500 km horizontal resolution recommended) to provide surface air pressure and surface wind data.

Note:  The JCOMM Operations Plan provides background for actions in this area.

Completed Action:  ET-EGOS to request information on progress regarding ice buoys from JCOMM.

Update July 2006:  After reviewing the requirements established by the WMO and NOAA for meteorological and oceanographic observations (e.g.  *von Storch and Zwiers, 2001; and http://ioc.unesco.org/goos/docs/act_pl/act_pla2.htm), it was determined that the IABP will strive for a spatial resolution of 250 km for the IABP buoy network.  About 190 buoys are needed to achieve this resolution.  On the other hand, the WCRP-SCAR International Programme for Antarctic Buoys (IPAB) is still targeting 500km*500km horizontal resolution in the sea-ice zone while actual resolution is actually substantially lower.

Action July 2006:  Impact of the expected increased Ice buoy deployment to be reviewed at next OSE/OSSE Workshop.

Update June 2007:  There are currently 150 buoys deployed in the Arctic Ocean. For the International Polar Year, the Participants of the IABP plan to deploy over 170 buoys, which provide critical atmospheric, sea ice, and upper ocean hydrographic measurements on various space and time scales that cannot be obtained by other means. Challenges will be to maintain some of the momentum obtained during the IPY, and maintaining the array. The Eurasian side of the Arctic Ocean appears to be data sparse. With the reduction of the sea ice extend due to global warming, development of seasonal ice buoys is becoming essential.

Next workshop planned for March 2008.

New proposed action, June 2007: Stress the importance of the IPY legacy.

Improved observations over tropical land areas

G20.	More profiles in Tropics - Temperature, wind and if possible the humidity profile measurements (from radiosondes, PILOTs, and aircraft) should be enhanced in the tropical belt, in particular over Africa and tropical America.

Comment:  There is evidence from recent impact studies with the radiosonde / PILOT balloon network over the Indonesian / Australian region that such data give a better depiction of winds in the tropics and occasionally strongly influence the adjacent mid-latitude regions.

Ongoing Action:  AMDAR Panel to report to ET.  CBS to urge Members to consider activation of silent stations through a shared funding programme.

Update December 2006:  Information on the collection of additional profile data from aircraft is provided under G9.  In addition, the AMMA (African Monsoon Multidisciplinary Analysis) project in West Africa is expected to operate at various stages and during field phases a number of additional TEMP and PILOT stations.  The AMMA Programme provides an opportunity for impact studies and subsequent network design.  Sustaining an operational network in the region will be a challenging task.

Action July 2006:  ET-EGOS to continue to monitor the observing system over western Africa during the various stages of AMMA, relevant reports should be requested from the AMMA.

Update June 2007:  (from J. Pailleux, 29 Nov 06) An AMMA workshop was held in Météo France (Toulouse) on the first week of November 2006, with a special session dedicated to this topic.  Some preliminary OSEs have already been performed with AMMA data captured on the GTS.  There are a lot of ideas and plans for testing all the observing systems  ET-EGOS should now prioritise these OSEs in different NWP groups, and extract those which are the more relevant for the evolution of GOS in Africa.

New Observing Technologies

G21.	AWS - Noting the widespread adoption of AWS and their importance in the measurement of ECVs,

(a) there should be coordinated planning that includes:

- appropriate codes and reporting standards;

- global standard for quality management and the collection / sharing of metadata; and

- expanded range of measured parameters;

- ensuring recommended practices are complied with.

Next action:  ET-AWS to be asked to summarize advances in AWS technology for ET-EGOS, and to formulate how the operational implementation of this technology might be formulated and promoted within the EGOS-IP.

Update June 2007: Chairs of ET-EGOS and ET-AWS have been in correspondence, ET-EGOS-3 to be updated.

(b) exact time of observation, as distinct from a notional time or time period, should be reported.

Continuing Action:  Reporting formats should be reviewed to include the details of observation times, OPAG-IOS Chairman to bring this to the attention of the OPAG ISS ET on Data representation and codes (at CBS in 2005).

Update December 2005:  No meeting of ET-AWS has been held yet to discuss and review advances in technology.  Next ET-AWS should be tasked to do this (fourth session of ET-AWS planned for mid-2006).

New Issue and Action July 2006:  The evolution of the AWS network needs to be addressed.  OPAG/IOS needs to consider how best to carry this forward.

Action July 2006:  OPAG-IOS Chairman to write to OPAG-ISS Chairman to encourage progress with the development of new BUFR/CREX Templates for AWS as requested by ET-AWS.

Action July 2006:  ET-EGOS Chairman to ask WMO Space Programme to encourage provision of low cost broadband telecoms for AWS from Satellites.

G22.	New systems - The feasibility of new systems should be demonstrated as much as possible.  These possible operational sub-systems include but are not limited to:

- ground based interferometers and radiometers (e.g.  microwave) that could provide continuous;

- vertical profiles of temperature and humidity in selected areas;

- Unmanned Aeronautical Vehicles (UAVs);

- high altitude balloons;

- TAMDAR;

- Ocean Gliders.

Action July 06:  ET-EGOS to ensure any impact studies for new technologies carried out by THORPEX or other groups are made available.

__________________

# Text boxes

WORLD METEOROLOGICAL ORGANIZATION

____________________

COMMISSION FOR BASIC SYSTEMS

OPEN PROGRAMME AREA GROUP ON INTEGRATED OBSERVING SYSTEMS

EXPERT TEAM ON EVOLUTION OF THE

GLOBAL OBSERVING SYSTEM

THIRD SESSION

GENEVA, SWITZERLAND, 9-13 JULY 2007

CBS/OPA-IOS/ET-EGOS-3/Doc. 9.1

(02.VII.2007)

_______

ITEM:  9.1

Original:  ENGLISH