| WORLD METEOROLOGICAL ORGANIZATION ___________________ COMMISSION FOR BASIC SYSTEMS OPEN PROGRAMMME AREA GROUP ON INTEGRATED OBSERVING SYSTEMS EXPERT TEAM ON EVOLUTION OF THE GLOBAL OBSERVING SYSTEM THIRD SESSION GENEVA, SWITZERLAND, 9– 3 JULY 2007 |  | CBS/OPAG-IOS/ET-EGOS-3/Doc. 9.2 (4.VII.2007) _______ ITEM: 9.2 Original: ENGLISH |
| --- | --- | --- |

REVIEW OF PROGRESS AND ACTIONS ON THE SPACE-BASED

SUBSYSTEM OF THE GOS

(Submitted by the WMO Secretariat)

SUMMARY AND PURPOSE OF DOCUMENT This document provides an update on the progress on actions related to the space-based part of the Implementation Plan for the Evolution of the Surface and Space-based Subsystems of the Global Observing System, based on the most recent information available at WMO Secretariat.

ACTION PROPOSED

The meeting is invited to take note.

_______________

Appendix:	Implementation Plan for Evolution of the Space and Surface Based Subsystems of the Global Observing System

IMPLEMENTATION PLAN FOR EVOLUTION OF THE SPACE AND SURFACE BASED SUBSYSTEMS OF THE GLOBAL OBSERVING SYSTEM

(Update of Section 3, July 2007)

# 3.	Evolution of space-based sub-system of GOS

A balanced GOS - Concern 1 - LEO/GEO balance

There has been commendable progress in planning for future operational geostationary satellites.  In addition to the plans of China, EUMETSAT, India, Japan, Russian Federation and USA, WMO has been informed of the plans of the Republic of Korea to provide geostationary satellites.  The Republic of Korea has made a formal declaration to WMO and is now considered part of the space-based component of the GOS.  These developments increase the probability of good coverage of imagery and sounding data from this orbit, together with options for adequate back-up in case of failure.  On the other hand, current plans for LEO missions are unlikely to fulfil all identified requirements.  It would be timely for the WMO Space Programme and/or CGMS to study the balance between polar and geostationary systems and to advise if there is scope for optimizing this balance between the two systems in the long term.

Next Actions: WMO has convened a “CGMS-WMO optimization workshop” with CGMS satellite operators on 28-29 August 2006.  The workshop has reviewed the planned locations of geostationary satellites and proposed updates to the CGMS Global Contingency Plan that were endorsed by CGMS 34. The issue of GEO-LEO optimization was brought forward. The workshop has also reviewed the equatorial crossing times of the sun-synchronous polar-orbiting satellites, with their respective payloads.  This was further addressed at a second workshop in June 2007 (See ET-EGOS 3 Doc 9.5.2).

A balanced GOS - Concern 2 – Achieving complementary polar satellite systems

EUMETSAT has recently initiated planning for the post-EPS era (i.e., first element in orbit in ~2019) through a thorough assessment of the user requirements for all observations that might usefully be made from low earth orbit.  This is to be complemented with a remote sensing assessment of the missions needed to meet these requirements.  It is expected that some of these missions will be implemented through satellite missions/systems provided by EUMETSAT, whilst other “missions” may be achieved by cooperation with other partners (e.g., NOAA/EUMETSAT Joint Polar System, complementarities with GMES missions, or acquisition of data in partnership with other space agencies).  Through this process, the goals of GEOSS could be greatly advanced.  WMO Space Programme Office is encouraged to consider how this process might best be facilitated, to discuss any obstacles to progress, and to identify short-term opportunities for engagement with this process.  In addition, noting the polar plans of China and the Russian Federation, WMO Space Programme should also extend coordination efforts to include these agencies.

Next actions: Global optimization of the satellite mission plans was recognized as an important objective and has led to convene the first WMO/CGMS Optimization workshop mentioned above, as well as the Re-design and optimization workshop reported in Doc. 9.5.2.

Calibration

S1.	Calibration - There should be more common spectral bands on GEO and LEO sensors to facilitate inter-comparison and calibration adjustments; globally distributed GEO sensors should be routinely inter-calibrated using a given LEO sensor and a succession of LEO sensors in a given orbit (even with out the benefit of overlap) should be routinely inter-calibrated with a given GEO sensor.

Comment: A major issue for effective use of satellite data, especially for climate applications, is calibration.  GCOS Implementation Plan (GIP) Action C10 calls for continuity and overlap of key satellite sensors.  The advent of high spectral resolution infrared sensors (AIRS, IASI, CrIS) will enhance accurate intercalibration.  Also regarding visible intercalibration, MODIS offers very comprehensive onboard shortwave solar diffuser, solar diffuser stability monitor, spectral radiometric calibration facility, that can be considered for inter-comparison with geosynchronous satellite data at visible wavelengths.  MERIS appears to have merit in this area due to its programmable spectral capability, if implemented.  GOES-R selected ABI channels have been selected to be compatible with VIIRS on NPOESS.  This only deals with optical sensors, and other sensor types (e.g., active, passive, MW) should be considered.

Progress: The Global Space-based Inter-Calibration System (GSICS) has been established to ensure comparability of satellite measurements provided through different instruments and satellite programmes and to tie these measurements to absolute references.  GSICS activities will ultimately include: regular processing of VIS-IR-MW radiances from co-located scenes of GEO and LEO satellites, with common software tools as well as: pre-launch instrument characterization; on-orbit calibration against on-board, space or earth-based references; calibration sites and field campaigns; radioactive transfer modelling.  The GSICS Implementation Plan was adopted at the GSICS Implementation Meeting on 23 June 2006 and endorsed by CGMS 34 in November 2006.  A GSICS Executive Panel was nominated, led by Dr Mitch Goldberg from NOAA, as well as a GSICS Research Working Group and a GSICS Data Working Group. All groups had at least one meeting already. The Executive Panel has agreed on a first Operation Plan for 2007. LEO to LEO intercalibration is performed on a routine basis by NOAA. A common procedure is being developed and will be implemented by the end of 2007 by each operator of geostationary satellite in order to perform GEO to LEO IR intercalibration in a similar way. Hyperspectral sensors such as MODIS and IASI will be taken as the references in order to account for differences in Spectral Response Functions of the various broadband instrument channels.  A GSICS website was established (http://www.wmo.int/pages/prog/sat/Calibration.html )

Next Action: GEO to LEO IR intercalibration to become operational early 2008, then extended to visible channels.

GEO satellites

S2.	GEO Imagers - Imagers of future geostationary satellites should have improved spatial and temporal resolution (appropriate to the phenomena being observed), in particular for those spectral bands relevant for depiction of rapidly developing small-scale events and retrieval of wind information.

Progress:  The following geostationary satellite operators have reported at CGMS that they will have at least SEVIRI-like capability by 2015: NOAA (2012), EUMETSAT (present), Russian Federation (2007), and CMA (2012).  Further improved imaging capabilities are being planned for the future generation (GOES-R, MTG, MTSAT-FO, FY-4).

Next Actions:  WMO Space Programme will continue discussions with space agencies, via CGMS, especially with IMD and JMA.

S3.	GEO Sounders - All meteorological geostationary satellites should be equipped with hyper-spectral infrared sensors for frequent temperature/humidity sounding as well as tracer wind profiling with adequately high resolution (horizontal, vertical and time).

Comment:   Instruments of this type in geosynchronous orbit are high priority enhancements to the Global Observing System (GOS) for meeting existing user requirements in numerical weather prediction (NWP), nowcasting, hydrology and other applications areas.

Progress:  All operators reported plans at CGMS in 2005: NOAA is exploring options for a potential hyperspectral sounding instrument on the GOES-R series; EUMETSAT has it under consideration for the MTG series around 2016; China for its FY-4 series by 2012.  Based on the experience gained from classical IR sounding from GEO satellites and from hyper-spectral Infrared sounding from LEO satellites, the impact of hyper-spectral sensors on GEO satellites is expected to be very positive. In addition, in order to optimize this impact, it would be useful to proceed with a direct demonstration mission based on the USA’s GIFTS development in advance of the planned operational series.  For the meantime, CGMS endorsed the concept of the International Geostationary Laboratory (IGeoLab) that would be a joint undertaking to provide a platform for demonstrations from geostationary orbit of new sensors and capabilities.  GIFTS is one of two systems being considered for IGeoLab.  Roshydromet and Roskosmos are considering with the USA the possibility to install GIFTS on board of the geostationary satellite “ELEKTRO-L 2” planned for launch in 2010.  There remains however a funding issue to manufacture a space qualified instrument on the basis of the current engineering model.

Next Actions:  The IGEOLAB GIFTS proposal and the plans for operational hyperspectral sounding from the GEO orbit are still under consideration.

S4.	GEO System Orbital Spacing - To maximize the information available from the geostationary satellite systems, they should be placed “nominally” at a 60-degree sub-point separation across the equatorial belt.  This will provide global coverage without serious loss of spatial resolution (with the exception of Polar Regions).  In addition this provides for a more substantial backup capability should one satellite fail.  In particular, continuity of coverage over the Indian Ocean region is of concern.

Comment:  In recent years, contingency planning has maintained a 5-satellite system, but this is not a desirable long-term solution.

Progress:  WMO Space Programme continues to discuss with space agencies, via CGMS and WMO Consultative Meetings on High-level Policy on Satellite Matters, the strategy for implementation towards a nominal configuration with attention to the problems of achieving required system reliability and product accuracy.

Next Actions:  This issue was addressed as part of the gap analysis at the GOS re-design and optimization workshop, although no precise recommendation was formulated at this stage.

LEO satellites

S5.	LEO data timeliness - More timely data are needed to improve utilization, especially in NWP.  Improved communication and processing systems should be explored to meet the timeliness requirements in some applications areas (e.g.  Regional and Global NWP).

Progress:  The successful EUMETSAT ATOVS Retransmission Service (EARS) has been renamed the EUMETSAT Advanced Retransmission Service and will carry AVHRR and ASCAT products in addition to ATOVS.  EARS ATOVS data are now available with a delay of less than 30 minutes; the data are used operationally at some NWP centres and planned at others.  A RARS has started operations in Asia-Pacific area, and testing has begun for a RARS in South-America. Following the global RARS workshops held in Darmstadt in December 2004, in Geneva in December 2005 and in September 2006, a RARS Implementation Group was set up and held its first meeting on 3-4 July 2007. The primary goal is to achieve quasi-global coverage for timely retransmission of ATOVS datasets.  Preliminary contacts with the South African Weather Service indicate a potential for extending the coverage towards South Africa and surrounding seas. The RARS approach is expected to be expanded to IASI and other time-critical data, including an equivalent system for NPP data.

NPOESS initial plans are for 80% of global data acquisition in less than 15 min and would thus be consistent with the stated timeliness requirements for NWP, provided that provisions are made for the timely redistribution of these data towards NWP centres.

As regards polar winds, plans are being developed to improve the timeliness through the use of direct broadcast imagery received at high-latitude stations.

Additionally, ERS-2 GOME and scatterometer data are now available in near real time (within 30 minutes) in the coverage region of ESA (e.g., Europe and North Atlantic) and cooperating ground stations.(e.g., Beijing, Perth,..).

Next Actions:  WMO Space Programme to pursue further actions to implement RARS at a global scale and to encourage the implementation of similar plans to allow the derivation of polar winds with improved timeliness

S6.	LEO temporal coverage - Coordination of orbits for operational LEO missions is necessary to optimize temporal coverage while maintaining some orbit redundancy.

Progress: This is now the subject of a permanent action of CGMS.  WMO Space Programme will collaborate with space agencies, via CGMS, on a target system that will be implemented and to take steps towards achieving it.  Matters related for contingency planning in the AM and PM polar-orbits will be included

Next Actions:  This was addressed by the GOS Re-design and Optimization workshop mentioned above, which recommended a 3-orbit configuration with back-up.

S7.	LEO Sea Surface Wind - Sea-surface wind data from R&D satellites should continue to be made available for operational use; 6-hourly coverage is required.

Comment: GCOS (GIP, Action A11) calls for continuous operation of AM and PM satellite scatterometers or equivalent.  QuikScat scatterometer data have been available to the NWP community since 1999, and will continue through the life of QuikScat (NASA has no current plans for a successor SeaWinds scatterometer).  Oceansat-2 has scatterometer capability that may be made available to the world community (this availability needs to be confirmed).  The relative performance of the multi-polarisation passive MW radiometry versus scatterometry requires further assessment.

Progress: ERS-2 scatterometer will be followed by ASCAT on METOP, sea surface wind will thus be observed in an operational framework from 2006 onwards.

The revised NPOESS baseline includes a microwave imager/sounder to provide wind speed and direction information at sea surface starting with NPOESS-C2 in 2016.

Three months of data has been made available to Windsat science team.  Windsat data have been distributed to several NWP centres in 2005.  Early assessments of its polarimetric capabilities to provide information on sea surface wind direction suggest that, while good information is available at high wind speed, this technology will not be competitive with scatterometry at low wind speed.

There are plans for a scatterometer aboard the Indian Oceansat-2 and the Chinese HY-2 series, although data availability still needs confirmation.

Next Actions:  The GOS Re-design and Optimization workshop recommended to maintain at least 1 scatterrometer mission and 2 full polarimetric microwave imaging missions in order to achieve both sufficient accuracy and coverage.  This recommendation will be refined and brought to the attention of CGMS 35.

S8.	LEO Altimeter - Missions for ocean topography should become an integral part of the operational system.

Comment: GCOS (GIP, Action O12) requires continuous coverage from one high-precision altimeter and two lower-precision but higher-resolution altimeters.

Progress:  Agreement has been reached to proceed with Jason-2 (2008).  Jason-1 continues to provide global ocean topography data to the NWP community.  ESA has plans for a Sentinel-3 ocean mission that will include an altimeter.  Observation strategy for altimetry was addressed at the GOS Re-design and Optimization workshop mentioned above.

Next Actions:  WMO Space Programme to continue to work with CGMS Satellite operators and CEOS Constellation on Ocean Surface Topography in order to confirm the plans ensuring continuity of at least one reference altimetry mission plus 2 additional altimeter systems on higher inclination to ensure global coverage.

S9.	LEO Earth Radiation Budget - Continuity of ERB type global measurements for climate records requires immediate planning to maintain broadband radiometers on at least one LEO satellite.

Comment:  Plans for ERB-like measurements after Aqua remain uncertain.  There are also concerns about the continuity of absolute measurements of incoming solar radiation.  This is a high priority item for GCOS (GIP, Action A24).

Progress:  FY-3A and FY-3B will have a prototype Earth Radiation Budget Unit (ERBU) in 2007.  The first NPOESS satellite is scheduled to carry the CERES instrument (likely launch in 2013).  An observation strategy was proposed by the GOS Re-design and Optimization workshop.

Next Actions: To confirm or refine the recommended observation strategy and work with satellite operators towards its implementation.

R&D satellites

S10.	LEO Doppler Winds - Wind profiles from Doppler lidar technology demonstration programmes (such as ADM-Aeolus) should be made available for initial operational testing; a follow-on long-standing technological programme is solicited to achieve improved coverage characteristics for operational implementation.

Progress:  Plans for ADM-Aeolus demonstration are proceeding on schedule, and ESA and ECMWF are developing software for the assimilation of Doppler winds into NWP models.  There are currently no plan for either a preparatory mission or an operational follow on.  EUMETSAT is considering the requirements for observations of the 3D wind field as part of their planning for post-EPS missions.  Preliminary considerations for a preparatory mission based on ADM-Aeolus were mentioned at the  ESA/ESTEC ADM-Aeolus workshop on 25-27 September 2006.

Next Actions:  WMO Space Programme will continue to discuss with space agencies, via CGMS and WMO Consultative Meetings on High-level Policy on Satellite Matters, to ensure that the demonstration with ADM-Aeolus can be followed by a transition to operational systems for wind profile measurement.  Plans for continuity of a Doppler Winds capability following ADM-Aeolus should be further discussed by CGMS satellite operators in 2007.

S11.	GPM - The concept of the Global Precipitation Measurement Missions (combining active precipitation measurements with a constellation of passive microwave imagers) should be supported and the data realized should be available for operational use, thereupon, arrangements should be sought to ensure long-term continuity to the system.

Comment: GCOS ( GIP Action A7) requires stable operation of relevant operational satellite instruments for precipitation and associated products.

Progress: TRMM continues to provide valuable data for operational use.  Early termination of TRMM after 2004 was averted after user community appeals for its continuation.  NASA has assured continued operation into 2009.  In 2005, ESA’s European GPM was not selected as the next Earth Explorer Mission.  At the fifth International planning workshop WMO expressed it support and its readiness to facilitate partnerships to expand the GPM constellation.  It was recognized that ISRO’s Megha-tropique has a passive microwave capability that is not yet part of the GOS but could be useful in the GPM constellation (availability needs to be confirmed).  Other R&D and operational satellites in polar orbit may contribute to the constellation with their microwave radiometers.  GPM was addressed at the 6th Consultative Meeting (Buenos Aires, January 2006) and its importance was stressed.  The GPM core satellite is now planned for launch in December 2012.  Timely implementation of the GPM mission was identified as an action in the GEO workplan. CEOS has launched a “Global Precipitation Constellation” initiative in order to coordinate efforts to take advantage of existing instruments while preparing the GPM mission.

Next Actions: WMO Space Programme is continuing to support initiatives for the timely implementation of GPM.

S12.	RO-Sounders - The opportunities for a constellation of radio occultation sounders should be explored and operational implementation planned.  International sharing of ground support network systems (necessary for accurate positioning in real time) should be achieved to minimize development and running costs.

Comment: GCOS (GIP Action A20) requires sustained, operational, real-time availability of GPS RO measurements.

Progress:  CHAMP and SAC-C data have been available to some centres.  NWP OSEs have shown positive impact with small number of occultations.  Climate applications are being explored.  Near real time dissemination of CHAMP data is planned for 2006.  COSMIC data are successfully used in an operational context and the use of METOP/GRAS is being prepared.

Next Actions:  Plan for a constellation providing operational follow-on to COSMIC should be discussed by CGMS in 2007, following recommendation by the GOS Re-design and optimization workshop.  Cooperation on shared ground support network was agreed as a CGMS action by CGMS 34, upon proposal by WMO.

S13.	GEO Sub-mm for precipitation and cloud observation- An early demonstration mission on the applicability of sub-mm radiometry for precipitation estimation and cloud property definition from geostationary orbit should be provided, with a view to possible operational follow-on.

Progress: Geo sub-mm is one of two systems being considered for IGeoLab.  A task team evaluated the IGeoLab possibilities for a Geostationary Observatory for Microwave Atmospheric Sounding (GOMAS) as well as other possible instruments.  This type of instrument in geosynchronous orbit is high priority for meeting existing user requirements in numerical weather prediction (NWP), nowcasting, hydrology and other applications areas. GOMAS was not accepted by ESA as a core Explorer mission.  Alternative projects may be discussed at CGMS XXXIV.

Studies on GEO MW have continued in the context of IGEOLab. A  GEO MW IgeoLab Focus Group workshop was held in April 2007 in Beijing and proposed to investigate two scenarios for consideration by CGMS 35, one based on filled aperture antenna and the other based on synthetic aperture antenna. Choice between the two technology is also linked to the relative priority given to the detection of precipitation and rapid vertical sounding.

Next Actions: WMO Space Programme will continue supporting this IGeoLab action and subsequent dialogue with space agencies, via CGMS.

S14.	LEO soil moisture and ocean salinity - The capability to observe ocean salinity and soil moisture for weather and climate applications (possibly with limited horizontal resolution) should be demonstrated in a research mode (as with ESA’s SMOS and NASA’s Aqua, and NASA/CONAE Aquarius/SAC-D) for possible operational follow-on.  Note that the horizontal resolution from these instruments is unlikely to be adequate for salinity in coastal zones and soil moisture on the mesoscale.

Progress:  ERS scatterometer data sets have provided monthly global soil moisture maps since 1991 at 50 km resolution.  EUMETSAT plan an operational global NRT soil moisture product from Metop/ASCAT data.  WindSat and AMSR-E are being studied for possible utility of 6 and 10 GHz measurements for soil moisture for sparsely vegetated surfaces.  SMOS is scheduled for launch in late 2007.  Aquarius is scheduled for launch in 2009.

Next Actions:  WMO Space Programme will discuss at CGMS progress and options for provision of soil moisture and salinity products including real time delivery of soil moisture products for NWP.

S15.	LEO SAR - Data from SAR should be acquired from R&D satellite programmes and made available for operational observation of a range of geophysical parameters such as wave spectra, sea ice, land surface cover.

Progress:  The wave spectra from ENVISAT are available in near real time from an ESA ftp server.  CSA’s RADARSAT data are used in deriving ice products by the National Ice Center.  Continuity of ESA SAR mission is considered as part of the Sentinel programme.

Next Actions:  WMO Space Programme to continue to discuss with space agencies, via CGMS, (1) broader access by WMO Members to ENVISAT SAR data, (2) availability of SAR data from other agencies, and (3) continuity of such missions.

S16.	LEO Aerosol - Data from process study missions on clouds and radiation as well as from R&D multi-purpose satellites addressing aerosol distribution and properties should be made available for operational use.

Comment:  Terra and Aqua carry the MODIS sensor that is providing global aerosol products over ocean and most land regions of the world at 10 km spatial resolution.  Additional R&D satellites currently providing aerosol optical thickness and optical properties include Terra/MISR, PARASOL, EP-TOMS, and Aura/OMI.  CALIPSO carries an R&D lidar for monitoring the vertical distribution of aerosols along the orbital ground track of the spacecraft, which is in the A-train orbit along with Aqua, PARASOL, CloudSat, and Aura.  NASA’s Glory mission (2008) has added APS, an aerosol polarimetry sensor.  ESA and JAXA are preparing the Earthcare (cloud/aerosol mission) for launch in 2012.

Next Actions  WMO Space Programme will continue discussions with space agencies, via CGMS, CM, and via CEOS Constellation for Atmospheric Composition, regarding availability of these data for operational use.

S17.	Cloud Lidar - Given the potential of cloud lidar systems to provide accurate measurements of cloud top height and to observe cloud base height in some instances (stratocumulus, for example), data from R&D satellites should be made available for operational use.

Comment: GLAS data are currently able to determine vertical distribution of cloud top altitude along the nadir ground track of ICESat, but this spacecraft operates in ~100 day epochs and is not continuous.  CALIOP on CALIPSO should make these data routinely available in the A-train orbit (Aqua, PARASOL, CloudSat, and Aura).

Next Actions  WMO Space Programme will discuss with space agencies, via CGMS and at CM, near real time operational use of these data and operational follow-on planning.

##### S18.	Recommendation S18 is to be found in Section “Process studies” below

S19.	Limb Sounders - Temperature profiles in the higher stratosphere from already planned missions oriented to atmospheric chemistry exploiting limb sounders should be made operationally available for environmental monitoring.

Progress: MIPAS and SCIAMACHY data are available in near real time from the ESA ftp server.

Next Actions: WMO Space Programme will discuss with space agencies, via CGMS, progress/plans for distribution of data from MIPAS and SCIAMACHY on ENVISAT, from MLS and HIRDLS on Aura, and from similar instruments.

S20.	Active Water Vapour Sensing - There is need for a demonstration mission of the potential of high-vertical resolution water vapour profiles by active remote sensing (for example by DIAL) for climate monitoring and, in combination with hyper-spectral passive sensing, for operational NWP.

Next Actions:  WMO Space Programme will discuss with space agencies, via CGMS.

S21.	Lightning Observation – There is a requirement for global observations of lightning.  Several initiatives for operational space-based implementation exist.  These should be encouraged to fruition.

Comment: NASA’s observations of lightning from OrbView-1/OTD and TRMM/LIS have demonstrated that 90% of lightning occurs over land, and that it is heavily tied to deep convection.  In addition to its importance in severe storms and warnings for safety, lightning is an importance source of NOx and thus contributes to elevated levels of tropospheric ozone.  The vision for the space-based component of the GOS approved by the Extraordinary session of CBS in 2002 included GEO lightning under the need for “Several R&D satellites serving WMO Members”.

Progress: The dynamics of lightning occurrence and its importance for nowcasting has been recognized by NOAA that plans to include a lightning sensor on GOES-R and CMA that plans a lightning mapper on FY-4.  It is under consideration by EUMETSAT for MTG  however EUMETSAT are reviewing requirements and implementation options for lightning observations and the potential role of ground-based observations to meet requirements is being re-assessed.

Next Actions:  WMO Space Programme will discuss with space agencies, via CGMS.

S22.	Formation Flying – Advantages of formation flying need to be investigated.

Comment: NASA has already demonstrated both a morning constellation (involving Landsat 7, EO-1, SAC-C, and Terra) and an afternoon constellation (Aqua, PARASOL,  Aura, CloudSat (2006) and CALIPSO (2006), soon to by joined by OCO (2008)).  These multi-agency and multi-country constellations demonstrate the added value of coordination of Earth observations to make a polar orbiting system greater than the sum of the parts, but able to launch when sensors and spacecraft are ready and available.

Next Actions: The utility of data from sensors flying in formation need to be assessed.  WMO Space Programme will discuss with space agencies, via CGMS

### Process studies

In reviewing the Implementation Plan for the Evolution of the Global Observing System, and not withstanding other potential requirements, the need for following process study mission was identified:

S18.	LEO Far IR - An exploratory mission should be implemented, to collect spectral information in the Far IR region, with a view to improve understanding of water vapour spectroscopy (and its effects on the radiation budget) and the radiative properties of ice clouds.

Next Actions  WMO Space Programme to discuss with space agencies, via CGMS

ANNEX A

ACRONYMS

4DVAR		Four-Dimensional Variational Assimilation

ADM-Aeolus	Atmospheric Dynamics Mission (ESA)

AES		Atmospheric Environment Service (Canada)

AFIRS 		Automated Flight Information Reporting System

AIRS		Advanced Infra-red Sounder

AMDAR 	Aircraft Meteorological Data Delay

AMSU 		Advanced Microwave Sounding Unit

AMV		Atmospheric Motion Vector

AOPC 		Atmospheric Observation Panel for Climate

Argo		Array for Real-time Geostrofic Oceanography

ASAP		Automated Shipboard Aerological Programme

ATOVS		Advanced TIROS Operational Vertical Sounder

AVHRR 		Advanced Very High Resolution Radiometer

AWS 		Automatic Weather Station

BUFR		Binary Universal Form for the Representation of Meteorological Data

CAS		Commission for Atmospheric Sciences

CBS		Commission for Basic Systems

CGMS		Coordination Group for Meteorological Satellites

CHAMP		CHAllenging Minisatellite Payload

CIMO		Commission for Instruments and Methods of Observation

COSMIC	Constellation Observing System for Meteorology, Ionosphere and Climate

COSNA		Composite Observing System for the North Atlantic

CREX		Character Form for the Representation and Exchange of Data

DIAL		Differential Absorption Lidar

E-AMDAR 	EUMETNET-AMDAR

EARS 		EUMETSAT ATOVS (now Advanced) Retransmission Service

ECMWF		European Centre for Medium-Range Weather Forecasts

EGPM 		European (contribution to) Global Precipitation Measurement

ERB		Earth Radiation Budget

ESA		European Space Agency

ET-SSUP 	Expert Team (ET) on Satellite Systems Utilization and Products (SSUP)

EUCOS		EUMETNET Composite Observing System

EUMETNET 	European Meteorological Services Network

FASTEX	Fronts and Atlantic Storm Track Experiment

GCOS		Global Climate Observing System

GEF		Global Environment Facility

GEO		Geostationary Orbit Satellite

GIFTS		Geosynchronous Imaging Fourier Transform Spectrometer

GNSS		Global Navigation Satellite System

GOES		Geostationary Operational Environmental Satellite

GOS		Global Observing System

GPM 		Global Precipitation Measurement

GRAS		GNSS Receiver for Atmospheric Sounding

GSN		GCOS Surface Network

GTS		Global Telecommunication System

GUAN		GCOS Upper-Air Network

HIRDLS		High Resolution Dynamic Limb Sounder

HIRS		High Resolution Infra-red Sounder

IASI		Infra-red Atmospheric Sounding Interferometer

IGDDS		Integrated Global Data Dissemination Service

IGOSS		Integrated Global Ocean Services System

IOC		Intergovernmental Oceanographic Commission

IOS		IGOSS Observing System

JASON		Ocean surface topography mission

JAXA		Japan Aerospace Exploration Agency

JCOMM		Joint WMO/IOC Technical Commission for Oceanography and Marine Meteorology

JMA		Japan Meteorological Agency

LEO		Low Earth Orbit

MDS		Meteorological Data System

METOP 		Meteorological Operational Satellite (EUMETSAT)

MIPAS		Michelson Interferometer for Passive Instrument Sounding

MLS		Microwave Limb Sounder

MODIS		Moderate Resolution Imaging Spectroradiometer

NAOS		North Atlantic Ocean Stations

NASA		National Aeronautics and Space Administration

NESDIS		National Environmental Satellite, Data and Information Service

NMHSs 		National Meteorological and Hydrological Service(s)

NOAA		National Oceanic and Atmospheric Administration

NPOESS	National Polar-orbiting Operational Environmental Satellite System

NPP 		NPOESS Preparatory Program

NRT 		Near-Real Time

NWP		Numerical Weather Prediction

OPAG		Open Programme Area Group

OSE		Observing System Experiments

PUMA		Preparation for the Use of Meteosat Second Generation (MSG) in Africa

R&D 		Research and Development (satellite)

RAOB 		Radiosonde Observations

RBCN 		Regional Basic Climatological Network

RRR		Rolling Requirements Review

SAC-C		Earth-observation satellite (CONAE, Argentina)

SAR 		Synthetic Aperture Radar

SCHIAMACHYScanning Imaging Absorption Spectrometer for Instrumental Cartography

SEG 		Scientific Evaluation Group of COSNA

SEVIRI		Spinning Enhanced Visible and Infrared Imager

SMOS		Soil Moisture and Ocean Salinity satellite

SVPB		Surface Velocity Program Barometer drifter

TAMDAR	Tropospheric Airborne Meteorological Data Reporting

THORPEX 	The Observing System Research and Predictability EXperiment

TRMM		Tropical Rainfall Measuring Mission

UAV		Unmanned Aerial Vehicle

VCP		Voluntary Co-operation Programme

WMO		World Meteorological Organization

WOTAN		Wind Observation Through Ambient Noise

WVSS		Water Vapour Sensing System

WWWW 	World Weather Watch

XBT		Expendable BathyThermograph

ZTD		Zenith Total Delay

ANNEX B

VISION FOR THE GOS in 2015

In drafting the recommendations for an evolved GOS and then the Implementation Plan, the ET was guided by the following vision for the GOS in 2015 and beyond, as adopted by CBS (CBS Ext. Cairns, 1-12 December 2002).

For the space-based sub-system, there would be:

6 operational GEOs

• all with multi-spectral imager (IR/VIS)

• some with hyper-spectral sounder (IR)

4 operational LEOs

• optimally spaced in time

• all with multi-spectral imager (MW/IR/VIS/UV)

• all with sounder (MW)

• three with hyper-spectral sounder (IR)

• all with radio occultation (RO)

• two with altimeter

• three with conical scan MW or scatterometer

Several R&D satellites serving WMO members

• constellation of small satellites for radio occultation (RO)

• LEO with wind lidar

• LEO with active and passive microwave precipitation instruments

• LEO and GEO with advanced hyper-spectral capabilities

• GEO lightning

• possibly GEO microwave

All with improved inter-calibration and operational continuity.

For the surface-based sub-system, there would be:

Automation to enable

• targeting of observations in data sensitive areas

• optimal operation of

o radiosondes

o ASAP systems

o aircraft in flight

Radiosondes

•	optimized utilization

• stable and functioning RBSN, RBCN and GUAN

• supplemented by

o AMDAR ascent/descent

o ground-based GPS water vapour information

o wind profilers

o satellite soundings

• automatically launched

• computerized data processing

• real-time data transmission

• high vertical resolution

Commercial aircraft observations

• of temperature & wind plus humidity on some aircraft

• In-flight and ascent/descent data

• high temporal resolution

• available from most airports including currently data void airports in Asia, Africa and South America.

• possibly supplemented with UAVs

Surface observations

• stable and functioning RBSN, RBCN and GSN

• automated systems

• land sensors at high spatial resolution, supporting local applications such as road

weather

• ocean platforms (ship, buoys, profiling floats, moorings) in adequate number to complement satellite measurements

Radar observing systems measuring

• radial winds

• hydrometeor distribution and size

• precipitation phase, rate, and accumulation

• multiple cloud layers, including base and top height.

Data collection and transmission

• digital in a highly compressed form

• entirely computerized data processing

• role of humans in observing chain reduced to minimum

• information technology in all areas of life will provide new opportunities for obtaining

and communicating observations

• for satellite data in particular

- use of ADM including regional/special DCPC in the context of FWIS

- DB for special local applications in need on minimal time delay and as backup