| WORLD METEOROLOGICAL ORGANIZATION ____________________ COMMISSION FOR BASIC SYSTEMS OPEN PROGRAMMME AREA GROUP ON INTEGRATED OBSERVING SYSTEMS EXPERT TEAM ON THE EVOLUTION OF GLOBAL OBSERVING SYSTEMS Sixth Session GENEVA, SWITZERLAND, 14 – 17 JUNE 2011 |  | CBS/OPAG-IOS/ET-EGOS-6/Doc. 5 (25.05.2011) _______ ITEM: 5 Original: ENGLISH |
| --- | --- | --- |

Review of actions

(Submitted by  the WMO Secretariat)

SUMMARY AND PURPOSE OF DOCUMENT This document provides status of individual actions agreed by the ET-EGOS-5, Geneva, Switzerland, 30 November – 4 December 2009.

ACTION PROPOSED

The Meeting is invited to update further the Action Sheets and responsible persons will be invited to provide more detailed explanation on individual actions. Information provided should be taken into account when discussion relevant agenda items.

____________

Appendix: 	A.	Action sheet resulting from ET-EGOS-5 with updated status

DISCUSSION

  - At its fifth session, the ET-EGOS (Geneva, Switzerland, 30 November – 4 December 2009), agreed on actions resulting from the previous ET-EGOS-4 session as well as those from ET-EGOS-5.  These actions were structured as follows:

I.	RRR Process – general

II.	RRR Process – User Requirements (URs) and Statements of Guidance (SoGs)

III.	RRR Process – observing system capabilities

IV.	Impact Studies, OSEs, OSSEs

V.	Preparation of the new EGOS-IP

VI.	Other issues

  - The WMO Secretariat converted agreed actions into the ET-EGOS-5 Action Sheets and requested that the persons responsible regularly update the status of relevant actions. The last update was done in May 2011 (see attached Appendix).

  - The Meeting is invited to update further the actions, close them or forward them to the actions resulting from the ET-EGOS-6, as appropriate.

__________

Appendix A

Action sheet resulting from ET-EGOS-5 with updated status

| No. | Ref | TOR | WP | Action | By | Deadline | Comment |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | I. RRR PROCESS – general |  |  |  |
| 1 | 7.1.4 | (a) (b) | 2, 3 | Prepare a paper on long term strategy for the maintenance and updating of databases for submission to the next meeting of the ICT-IOS | J.Eyre, L.P. Riishojgaard, Secretariat | 30 Apr 2010 | CBS-2010 reviewed and approved an ICT/IOS paper with detailed proposal |
| 2 | 8.3.2.28 | (c) | 4 | Provide information on establishing an “ad hoc CBS-CAS team of experts of satellite data for atmospheric composition monitoring” to the CBS management group and, if accepted, CBS President to contact CAS President in order to agree on the details | L.P. Riishojgaard | 31 Dec 2010 | Converted to ICT-IOS recommendation to CBS (Jul 2010) |
|  |  |  |  | II. RRR process – User Requirements (URs) and Statements of Guidance (SoGs) |  |  |  |
|  |  |  |  | 1) General actions |  |  |  |
| 3 | 8.1.8 | (a) | 2 | Update the current version of the UR database which is on-line on the web | Secretariat | ongoing | 12/5/2010: Updated version put online |
| 4 | EGOS4 | (c) | 4 | Review all revised SoG | J.Eyre | ongoing |  |
| 5 | EGOS4 | (c) | 4 | Refer revised SoGs to appropriate “owners” for endorsement | J.Eyre | ongoing |  |
| 6 | 8.1.7 (Anx XIII) | (a) | 2 | Response to Dr Bizzarri proposals on UR database: Prepare, as an Excel spreadsheet for each WMO application, a proposed update to the UR tables as provided by Dr Bizzarri, and send the existing UR table and the proposed UR table to the Points of Contact for the following applications: GNWP, RNWP, NWC, SIAF, Climate Monitoring, Ocean Applications | Secretariat | 31 Jan 2010 | First part: Done 1/6/2010 (based on Dr Bizzarri's input) 2nd part: Not yet started (Aug 2010) |
| 7 | 8.1.7 (Anx XIII) | (a) | 2 | Response to Dr Bizzarri proposals on UR database: Discuss with Dr Bizzarri whether variables can be dropped from the database | Secretariat, J.Eyre | 28 Feb 2010 | See action 6 Initial list of variables to drop prepared. Discussions involving Sec, J.Eyre, B.Bizzarri (June-Aug 2010) |
| 8 | 8.1.7 (Anx XIII) | (a) | 2 | Response to Dr Bizzarri proposals on UR database: Circulate to ET-EGOS the list of variables with their precise definition for endorsement | Secretariat, J.Eyre | 30 Apr 2010 | See action 6 2/6/2010: List compiled by J. Lafeuille, reviewed by the Chair, and ready for distribution to ET-EGOS Aug 2010: List of definitions sent to the PoCs for review/approval. Sep 2010: Good response from Atm chemistry on the definitions. The next step is to check whether the new definitions change the figures. Nov 2010: complement from GCOS for a few outstanding definitions. Good progress on space weather. May 2011: Some inconsistencies to be resolved per new variable names proposed as part of new submissions of user requirements (e.g. JCOMM) |
| 9 | 8.3.2.10 8.1.7 (Anx XIII) | (c) | 4 | Response to Dr Bizzarri proposals on UR database: (1) Consider possible renaming of the current applications areas: from Global NWP and Regional NWP, to Global (?) NWP and Convective-scale (?) NWP respectively, (2) revise the URs accordingly, and (3) amend application descriptions and revise the SoGs accordingly. The two Points of Contact to discuss detailed implementation. | J.Eyre, E.Andersson, T. Montmerle | (1) 30 Mar 2010 (2) 31 Apr 2010 (3) 31 Oct 2010 | Jan 10: Chair contacted E.Andersson and T.Montmerle on possible renaming of Global NWP and Regional NWP. Mar 2010: Regional NWP renamed to “High-resolution NWP” and SoG revised. May 10: Some progress to report on update of URs but expect input from T. Montmerle and possibly E. Andersson on this. Aug 2010: All complete except revision of URs |
| 10 | 8.3.2.10 8.1.7 (Anx XIII) | (c) | 4 | Response to Dr Bizzarri proposals on UR database: (1) Consider possible merging of the applications areas of Synoptic Meteorology with Nowcasting and very Short Range Forecasting, (2) revise the URs accordingly, and (3) amend application descriptions and SoGs accordingly. | J. Eyre, A.Bell, N.Grahame | (1) 30 Mar 2010 (2) 31 Apr 2010 (3) 31 Oct 2010 | Jan 10: Chair contacted A.Bell and N.Grahame on possible merging of NWC and Synoptic Met. Mar 10: Agreement from PoC for Synoptic Meteorology to merge this application area, and hence its URs and SoG, with that of Nowcasting and VSRF. Aug 2010: (1) complete, (2) and (3) to be done |
|  |  |  |  | 2) Global NWP |  |  |  |
| 11 | 8.3.2.4 | (c) | 4 | Consider comments by the OceanOBS’09 review team and propose a response | E.Andersson | 31 Mar 2010 |  |
| 12 | 8.1.7 (Anx XIII) | (a) | 2 | Response to Dr Bizzarri proposals on UR database: review the changes proposed by Dr Bizzarri and decide which to accept, modify, etc., and provide revised UR table to the Secretariat (cc. Ch ET-EGOS) | E.Andersson | 30 Apr 2010 | Aug 2010: Awaiting completion of Actions 6 and 7 |
| 13 | EGOS4 | (c) | 4 | Update SoG | E.Andersson | 31 Oct 2010 | May 2011: Done; proposal submitted to ET-EGOS-6 Complete |
|  |  |  |  | 3) Regional NWP |  |  |  |
| 14 | 8.3.2.9 | (c) | 4 | Liaise with ET-EGOS members and the regional NWP community in order to identify a new PoC for Regional NWP | J. Eyre | 31 Jan 2010 | Jan 10: Chair proposed Thibaut Montmerle (Météo France) as new PoC. Complete. |
| 15 | 8.1.7 (Anx XIII) | (a) | 2 | Response to Dr Bizzarri proposals on user requirements database: Review the changes proposed by Dr Bizzarri and decide which to accept, modify, etc., and provide revised UR table to the Secretariat (cc. Ch ET-EGOS) | T. Montmerle | 30 Apr 2010 | Aug 2010: Awaiting completion of Actions 6 and 7 |
| 16 | EGOS4 | (c) | 4 | Update SoG | T. Montmerle | 31 Oct 2010 | Mar 10: SoG on “High Resolution NWP” proposed by T. Montmerle based on the “Regional NWP” SoG, and approved by J-Eyre. Complete |
|  |  |  |  | 4) Synoptic Meteorology |  |  |  |
| 17 | 8.3.2.10 8.1.7 (Anx XIII) | (c) | 4 | [details awaiting outcome of Action 10] | J. Eyre, A.Bell, N.Grahame | 31 Oct 2010 | May 10: Since agreed to merge SM with NWC, no further action required here. Complete |
|  |  |  |  | 5) Nowcasting and very short range forecasting |  |  |  |
| 18 | 6.1.5 | (c) | 4 | Arrange session at ERAD devoted to WMO requirements for nowcasting and very short range forecasting including the format for the exchange of data. (Organizer of ERAD to invite WMO to co-sponsor the event by participation and identify a WMO representative who will attend and/or chair such a session.) | A. Bell in coordination with P. Joe | 31 Dec 2009 |  |
| 19 | 8.3.2.16-19 | (c) | 4 | Provide comments to A.Bell on new draft version of the SoG | ET-EGOS | 31 Jan 2010 | Jan 10: Comments from J.Eyre. Complete. |
| 20 | 8.3.2.16-19 | (c) | 4 | Update SoG on the basis of comments received | A.Bell | 28 Feb 2010 | May 2011: A. Bell updated SoG with input form experts on lightning. SoG for Synoptic Meteorology merged into it. Data exchange between countries addressed. Paragraph dealing with nowcasting techniques applicable to aeronautical meteorology updated and made consistent with SoG for Aero Met. |
| 21 | 8.1.7 (Anx XIII) | (a) | 2 | Response to Dr Bizzarri proposals on UR: Review the changes proposed by Dr Bizzarri and decide which to accept, modify, etc., and provide revised UR table to the Secretariat (cc. Ch ET-EGOS) | A.Bell | 30 Apr 2010 | Aug 2010: Awaiting completion of Actions 6 and 7 |
| 22 | EGOS4 | (c) | 4 | Update SoG | A.Bell | 31 Oct 2010 |  |
|  |  |  |  | 6) Seasonal to inter-annual forecasting |  |  |  |
| 23 | 8.3.1.2 (5) | (c) | 4 | Provide input to PoC so that reference can be made in the SoG to requirements for the Global Framework for Climate Services (i.e. operational part of the climate requirements) | Secretariat | 28 Feb 2010 | Laura Ferranti contacted in Sept 2010 and information on GFCS provided. |
| 24 | 8.3.1.2 (5) | (c) | 4 | Provide feedback regarding re-writing an introduction paragraph to the SoG for outside readers | L.Ferranti | 31 Mar 2010 | Done |
| 25 | 8.1.7 (Anx XIII) | (a) | 2 | Response to Dr Bizzarri proposals on UR database: Review the changes proposed by Dr Bizzarri and decide which to accept, modify, etc., and provide revised UR table to the Secretariat (cc. Ch ET-EGOS) | L.Ferranti | 30 Apr 2010 | Aug 2010: Awaiting completion of Actions 6 and 7 |
| 26 | EGOS4 | (c) | 4 | Update SoG | L.Ferranti | 31 Oct 2010 | May 2011: New version to be provided by ET-EGOS-6 |
|  |  |  |  | 7) Aeronautical Meteorology |  |  |  |
| 27 | 8.3.2.13 | (c) | 4 | Liaise with the CAeM President in order to have a nomination for a new PoC for Aeronautical Meteorology | Secretariat | 28 Feb 2010 | Jitze van der Meulen proposed by H. Puempel on 31/5/2010 |
| 28 | 8.3.2.16-19 | (c) | 4 | Interact with the new PoC for Aeronautical Meteorology to clarify scope of URs and SoG for Aeronautical Meteorology | J. Eyre, J. van der Meulen | 31 Mar 2010 |  |
| 29 | 8.3.1.2 (6) 8.3.2.13 | (c) | 4 | Add a new set of requirements for users at airports. Also the URs need to be made consistent with the statement in the SoG that it addresses requirements *additional* to those for NWP and Nowcasting | J. van der Meulen | 30 Jun 2010 | Not done |
| 30 | 8.3.1.2 (6) 8.3.2.13 | (c) | 4 | Update SoG, including consistency with new URs | J. van der Meulen | 31 Oct 2010 | Some discussions with the new Poc, Dr Jitze van der Meulen in early 2011; who then requested feedback from aero experts |
|  |  |  |  | 8) Atmospheric Chemistry |  |  |  |
| 31 | 8.3.2.29 | (c) | 4 | Review target application areas for operational Atmospheric Composition (AC) monitoring as articulated by GAW, EU GMES GAS, NAS/NRC decadal survey, CEOS ACC etc | R.Munro | 28 Feb 2010 | Review provided to the Team 26/2/2010. In the majority of assessments on the needs for operational monitoring of atmospheric composition the driving application areas under consideration are: Air quality including long-range transport of pollutants Stratospheric ozone and surface UV Composition-climate interaction. The only notable exceptions to this are 1) the EUMETSAT MTG User Consultation process in which the requirements for observations of Atmospheric Composition were considered within the meteorological application areas of global NWP, regional NWP and Nowcasting and Very-Short Range Forecasting, and 2) NASA decadal survey which has a very broad scope and which was structured in an interdisciplinary way such that atmospheric chemistry was an important driver in the deliberations of several panels. 11/3/2010: Chair provided comments back to R. Munro |
| 32 | 8.3.2.29 | (c) | 4 | Review the available gap analyses that have been carried out by the space agencies targeting application areas of relevance to AC monitoring e.g. NAS/NRC’s decadal survey, CEOS ACC Gap Analysis, EUMETSAT user consultation processes, ESA commissioned studies, including the Dossier on the Space-Based Component of the GOS ,etc. Compare to any needs expressed by GAW | R.Munro | 28 Feb 2010 | Review provided to the Team 26/2/2010. A number of Gap Analyses for the Space based component relevant to Atmospheric Composition Monitoring have been carried out in recent years. These include the ESA Capacity Study, the EUMETSAT post-EPS User Consultation process, NASA’s Decadal Survey, the CEOS ACC Gap Analysis, and the Dossier on the Space-Based Component of the GOS. Of these the most recent and most comprehensive is the CEOS ACC Gap Analysis. The WMO Dossier is referenced within the CEOS ACC Gap Analysis however it is noted that whilst the WMO report is extensive, covering 29 instrument types and including composition measurements, it focuses on meteorology also including surface and radiation budget instruments. Although wide in scope it does not cover instrument performance or application areas in detail. It is considered nevertheless to provide a useful reference for some instrument types relevant to atmospheric composition.“The Earth Observation Handbook, Climate Change Special Edition 2008”, http://www.eohandbook.com/, prepared for CEOS by ESA is also highlighted as a useful reference. |
| 33 | 8.3.2.29 | (c) (d) | 4, 6 | Review Actions identified in the GCOS Implementation Plan of relevance to AC monitoring and determine whether there is a need for ET-EGOS to respond. | R.Munro | 28 Feb 2010 | Review provided to the Team 26/2/2010. From the GAW Strategic Plan, 2008 – 2015, GAW Report No. 172: Action 25 is a well recognised gap in the current plans for future satellite missions. EUMETSAT does not include any limb-sounding missions in its future mission planning and the GMES Sentinels do not include such a mission. The plans for IR and MW limb-scanning missions are largely restricted to the research arena such as the competitive ESA Earth Explorer Programme and NASA’s decadal Survey mission Tier 2 missions for which funding and approval is by no means certain. NPP will include the OMPS limb mission which will address the long-term ozone record but not water vapour or other species. The status with respect to NPOESS is currently unclear. Action 26 recalls the need for sustained surface-observations to support the validation of satellite data products which is typically weakly addressed in space programme planning. See also Tasks 3.14 and 3.16 in the GAW strategic plan. A response from ET-EGOS with respect to reinforcing the need for satellite operators to address the requirements for surface-based observations in the planning stage would be valuable. A forum for dialogue between surface-based observation providers and satellite operators would also be useful to determine the utility of surface-based observations for this purpose. For example the interpretation of surface-based FTIR measurements for validation of satellite data can be complex when one considers the characteristics of the instrument sensitivity and the air-mass sampled. However this is best handled within the GAW program and is anticipated in Task 3.16 of the GAW strategic plan. |
| 34 | 8.3.2.29 | (c) | 4 | Cross-check available user requirements for space-based operational AC monitoring measurements for consistency, including the Dossier on the Space-Based Component of the GOS. | R.Munro | 30 Apr 2010 |  |
|  |  |  |  | 9) Ocean Applications |  |  |  |
| 35 | EGOS4 | (c) | 4 | Include requirements for “Met-Ocean services” in UR database | A.Mafimbo | 31Mar 2010 | May 2011: Completed. In addition some wave requirements have been provided for other application areas. |
| 36 | EGOS4 | (c) | 4 | Specific variables to describe waves (e.g. 2-D wave spectrum) to be included in the Manual of the CEOS/WMO Database of Observational User Requirements | A.Mafimbo | 31 Mar 2010 | Done 25/5/2010 |
| 37 | 8.1.7 (Anx XIII) | (a) | 2 | Response to Dr Bizzarri proposals on UR database: Review the changes proposed by Dr Bizzarri and decide which to accept, modify, etc., and provide revised UR table to the Secretariat (cc. Ch ET-EGOS) | A.Mafimbo | 30 Apr 2010 | Awaiting completion of actions 6 & 7. |
| 38 | EGOS4 8.3.2.20-25 | (c) | 4 | Update SoG | A.Mafimbo | 31 Oct 2010 | May 2011: No need to update the SoG |
|  |  |  |  | 10) Agricultural Meteorology |  |  |  |
| 39 | 8.3.1.2 (9) | (c) | 4 | Review the Agricultural Meteorology SoG and address to what extent (i) this is a gap analysis; and (ii) this is an homogeneous application area | J. Eyre | 31 Mar 2010 | Jan 10: Review done. Feb 10: Review communicated to PoC [J. Eyre has no record of any feedback on this.] Mar 2011: Consultant has been recruited to produce new SoG, and SoG sent to the Chair. |
| 40 | 8.3.1.2 (9) | (c) | 4 | Prepare proposal for revised URs and SoG | M. Sivakumar, with J.Eyre | 31 Oct 2010 | March 2011: URs also provided to the WMO Secretariat for the DB in late March 2011. Comments provided by Chair to the PoC in late March 2011. |
|  |  |  |  | 11) Hydrology |  |  |  |
| 41 | 6.6.8 8.3.1.2 (10) | (c) | 4 | Review the Hydrology SoG and address to what extent (i) this is a gap analysis; and (ii) this is an homogeneous application area | J. Eyre | 31 Mar 2010 | Jan 10: Review done Feb 10: Review communicated to PoC. Mar 10: PoC requested CHy colleagues to consider review at 2nd session of Advisory WG on CHy (Brisbane, Australia, April 2010). April 2010: Issue raised at the Advisory Working Group (AWG) of CHy in April 2010; low priority; Secretariat asked to make proposal (with resource requirements) at the next AWG meeting |
| 42 | 8.3.1.2 (10) | (c) | 4 | Prepare proposal for revised URs and SoG | W. Grabs, with J.Eyre | 31 Oct 2010 |  |
|  |  |  |  | 12) Climate monitoring (GCOS) |  |  |  |
| 43 | 8.1.7 (Anx XIII) 6.6.9 | (a) | 2 | Response to Dr Bizzarri proposals on UR database: Review the changes proposed by Dr Bizzarri and decide which to accept, modify, etc.; review new input from GCOS; provide revised UR table to the Secretariat (cc. Ch ET-EGOS) | GCOS Secretariat | 30 Jul 2010 | GCOS is planning to review the UR again and provide input for the database by the end of 2010. Also …Aug 2010: Awaiting completion of Actions 6 and 7 April 2011: AOPC-XVI discussed the revision of AOPC observation requirements for the RRR Database, and noted that revision would be necessitated in part from the updating of the Satellite Supplement but that there were other matters to be clarified. The AOPC Chair undertook to discuss these with other interested parties. |
| 44 | 6.6.9 | (c) | 4 | The WMO Secretariat, in liaison with the GCOS Secretariat to provide links from the SoG web page to all GCOS documents that, collectively, constitute the SoG for climate monitoring | GCOS Secretariat | 31 Oct 2010 | Link added on the web page providing all SoGs (http://www.wmo.int/pages/prog/sat/RRR-and-SOG.html). |
|  |  |  |  | 13) Climate Applications (other aspects – CCl) |  |  |  |
| 45 | 8.3.2.26-27 | (c) | 4 | Provide comments to R.Heino on new draft SoG | ET-EGOS | 31 Jan 2010 | Jan 10: Comments from J.Eyre. Jul 10: ICT-IOS queried whether GCOS requirements really cover all CCl requirements. (Has this been commun icated effectively to CCl?) |
| 46 | 8.3.2.26-27 | (c) | 4 | Update draft SoG on the basis of comments received | R.Heino | 31 Mar 2010 | Feb 10: Draft was circulated among the selected CCl experts before CCl-XV. It was also reviewed by the ECSN Advisory Committee in mid-March. Mar 10: Revised SoG provided by R Heino Apr 10: SoG approved by J. Eyre |
|  |  |  |  | 14) GTOS |  |  |  |
| 47 | 8.2.4.2 | (c) | 4 | Identify a contact point who should be invited to identify those GTOS requirements that are not already addressed by GCOS (non-GCOS requirements of GTOS) | Secretariat | 31 Mar 2010 | GCOS Secretariat proposed Dr John Latham, Programme Director, Global Terrestrial observing System (GTOS) |
|  |  |  |  | 15) Space weather |  |  |  |
| 48 | 3.6 8.2.4.3 | (a) | 2 | Inter-programme Coordination Team on Space Weather (ICTSW) to provide the ET-EGOS (through the Chair, J. Eyre) with observation requirements for space weather, structured by relevant applications | ICTSW, with Secretariat | 31 Mar 2011 | The latest Space Weather requirements have been communicated to John Eyre on 1 June 2010 Response from J.Eyre (14 June 2010) |
|  |  |  |  | III. RRR PROCESS – observing system capabilities |  |  |  |
| 49 | EGOS4 | (b) | 3 | Update of Observing System Capabilities by space agencies – seek review by ET-SAT and ET-EGOS | J.Lafeuille | Ongoing | When available |
| 50 | 6.9.5 | (b) | 3 | Review weather radar database (a result from the questionnaires from ET-SBRSO) on behalf of ET-EGOS | A.Bell | 31 Mar 2010 |  |
| 51 | 11.4 | (b) | 3 | Address the issue of uncertainties of measurements in liaison with Jitze van der Meulen (CIMO) and report to Ch. ET-EGOS | F.Grooters | 31 Mar 2010 | Comments from J van der Meulen (30 June 2010). Response by J.Eyre (2 Aug 2010). Jitze van der Meulen indicated that the issue of 'expressing measurement uncertainty' in line with the GUM is picked up by P.CHy and is a stated action item of the PTC. See details in attached document (Action-51.doc). Summarise of where we are with the treatment of error/uncertainty within the RRR process provided by John Eyre on 2 Aug 2010. |
| 52 | EGOS4 | (b) | 3 | Pursue updates of observing capability database for remaining elements with 1st priority on WIN PROF, RADARs, AMDAR, continuing (as an interim arrangement pending the outcome of action 2) to use the WMO/CEOS Database to store surface based observing systems capabilities | R.Stringer in collab. with ICT-IOS ETs, ET-AIR, ET-SBRSO | 31 Jul 2010 |  |
|  |  |  |  | IV. IMPACT STUDIES, OSEs, OSSEs |  |  |  |
| 53 | 6.7.2 | (e) | 5 | EUMETNET to report on the results of OSEs once available as well as to circulate the results of the surface marine observations study | J. Dibbern | 31 Mar 2010 | Results communicated to J- Eyre on 29/4/2010 |
| 54 | 6.2.4 | (c) (d) | 4,5 | Per outcome of the 5th WMO International Symposium on Data Assimilation, set a way of recording proposed additions to the Vision (e.g. acoustic tomography in “R&D and operational pathfinders” for the ocean, and cloud radar in category of space-based observing system) | Secretariat | 31 Mar 2010 | Web page created 2/6/2010 on the WMO web site (under RRR page) for recording proposed additions to the Vision. http://www.wmo.int/pages/prog/www/OSY/Documentation/Vision2025.html |
| 55 | 9.3.2 | (e) | 5 | Gather an organizing committee for the Fifth NWP “Impact” Workshop (to be held in second half of 2012), and propose an action plan for organizing the Workshop | E. Andersson | 30 Apr 2010 | Organising committee agreed and reported to ICT-IOS (June 2010) |
|  |  |  |  | V. PREPARATION OF THE NEW EGOS-IP |  |  |  |
| 56 | 10.1.10 | (f) | 7 | Inform the NFPs about the outcome of this analysis of national reports, and provide them with a copy of the final report once available | Secretariat | 31 Dec 2009 | Done by R. Stringer in mid December. Secretariat also sent an email to the NFP in Feb 2010, indicating the review, providing the link to ET-EGOS-6 report, and asking for input for the 2009 annual report. |
| 57 | 10.1.11 | (f) | 7 | Identify a single contact points in each Regional Association | Secretariat | 31 Jan 2010 | Done; PoCs nominated. |
| 58 | 10.1.11 | (f) | 7 | Request NFPs to provide input for the 2009 reports using the proposed template | Secretariat | 31 Jan 2010 | Input has been requested |
| 59 | 10.1.13 | (f) | 7 | Check the format of the template for NFP annual reporting, and propose adjustments if necessary | Secretariat, with J.Eyre, R.Stringer | 31 Jan 2010 | No changes proposed. Action complete. |
| 60 | 10.1.10 | (f) | 7 | Write to PRs of those countries which do not have NFPs, provide them with comprehensive background information, and invite them to submit at national report for 2009. | Secretariat | 31 Jan 2010 | A letter was sent to Members (June 2010) and NFPs contacted by email (Feb 2010) with the new format asking them to provide input for the annual report. Secretariat is compiling the input received, and will then liaise with R. Stringer before reporting to ET-EGOS-7. |
| 61 | 10.3.4 | (f) | 7 | Organize recruitment of consultant(s) for drafting of the new EGOS-IP | Secretariat with J.Eyre | 31 Mar 2010 | Jan 10: Chair approached experts, and finally proposed Jean Pailleux (retired from Météo France) Mar 10: Consultant recruited |
| 62 | 10.3.6 | (f) | 7 | Draft a new EGOS-IP based on guidelines proposed by the Team | Consultant(s) | 30 Nov 2010 |  |
|  |  |  |  | VI. OTHER ISSUES |  |  |  |
| 63 | 8.3.1.2 (11) | (c) (d) | 6 | Participate in the review of the new GCOS IP (to be finalized in April 2010) | ET-EGOS | 31 Jan 2010 | E. Andersson (12/1/2010) and Chair (21/1/2010) reviewed and provided comments to the GCOS Secretariat. Complete |
| 64 | 6.4.4 | (c) | 4 | Review the science plan for the second phase of AMMA for the period 2010 to 2020 and provide feedback through Ch. ET-EGOS | ET-EGOS via J.Eyre | 28 Feb 2010 | AMMA Science Plan published in early 2011. The ET-EGOS Chair has reviewed the plan, noted that it mentions the problem of sustaining observing networks in west Africa, but he did not find any plan of action with which CBS can interact. The plan was then circulated to the Team asking for feedback by 30 Sept. 2010 Some comments provided (J.Eyre, Jul 2010) – to be circulated to ET-EGOS for comment by 30 Sept 2010 30/10/2020: E. Andersson: observation impact in RA I, related to AMMA in particular, could become one theme for the Impact workshop in 2012. 20/10/2010: L.P. Riishojgaard: We should make the case that the lack of observations in RA I is an issue for all WMO members, not just for the RA I itself. CAS should be contacted to make the case for continuity of observations. 15/9/2010: J. Dibbern: AMMA should be asked to contact CBS to discuss possibilities to sustain the operation of the radiosonde network in west Africa. |
| 65 | 7.4.3 | (h) | 1 | Provide comments on CONOPS and WDIP to EC-WG/WIGOS-WIS | ET-EGOS | 28 Feb 2010 | Some provided in Annex X. Complete. |
| 66 | 12.2.5 | (h) | 1 | Circulate the draft ET-EGOS report for ICT-IOS-6 to the Team members in advance | J. Eyre | 28 Mar 2010 | Feb/Mar 10: Draft report sent to ET members for comment, and comments provided. May 10: Report finalised. Complete. |
| 67 | 6.6.17 | (c) | 6 | Consider providing feedback regarding the “Guideline for the Generation of Satellite-based Datasets and Products Meeting GCOS Requirements, March 2009” (GCOS-128) document before March 2010 | ET-EGOS | 28 Feb 2010 | Jan10: Comments from J.Eyre and E.Andersson sent to GCOS Office. Some feedback has been received by GCOS Secretariat. Complete. |
| 68 | 11.1 | (g) | 6 | Provide copies of the draft guide on how to run the GRUAN network to the Team, and the Team to review and provide input on draft guide | Secretariat, ET-EGOS | 30 Oct 2010 | A Consultant has started drafting the guide on behalf of GRUAN. Draft should be available by mid-2010. |
| 69 | 11.3 | (c) (d) | 6 | Coordinate responses to any issue regarding GRUAN implementation with regard to CBS | Secretariat with L.P. Riishojgaard, J.Eyre, and M. Menne | Ongoing | Ongoing. Recommendations will be made in late 2010 to the CBS for inclusion of information in the manual on the GOS and based on the draft guide on how to run the GRUAN network (see action 68 above) |
| New post ET-EGOS-5 actions resulting from the ET-EGOS action plan |
| 70 |  |  |  | Review of the rules on and implementation of "significant levels" by WMO Members (need to tighten for reporting these within TEMP and related codes) following report by Michael P. Rennie, Investigation into the consistency of radiosonde and GPSRO observations and their application in NWP at the Met Office (Met Office, Met R&D Tech Rep 541) | Secretariat |  | BUFR template exists for high resolution data and is included in the manual on codes. Secretariat working through CIMO and CBS to recommend to Members the use of software on radio-sonde stations capable of distributing the data in high resolution BUFR report. Secretariat is working with the manufacturers to make sure appropriate software is installed on new systems. Secretariat is working with the Technical Cooperation Programme to make sure that whenever stations are provided to developing countries, those stations are capable of transmitting the high resolution data. |

__________

# Footnotes

: Pending action items from ET-EGOS-4 have been merged in this table.

: Ref: reference to paragraph number of ET-EGOS-5 meeting report, or ET-EGOS4 as appropriate.

: TOR: reference to the ET-EGOS Terms of Reference to which the action item applies

: WP: reference to the item number of the CBS work programme for ET-EGOS to which this action item applies.

: http://www.wmo.int/pages/prog/gcos/Publications/gcos-128.pdf