| WORLD METEOROLOGICAL ORGANIZATION ____________________ COMMISSION FOR BASIC SYSTEMS OPEN PROGRAMMME AREA GROUP ON INTEGRATED OBSERVING SYSTEMS EXPERT TEAM ON THE EVOLUTION OF GLOBAL OBSERVING SYSTEMS Seventh Session GENEVA, SWITZERLAND, 7-11 MAY 2012 |  | CBS/OPAG-IOS/ET-EGOS-7/ Doc. 10.1.2 (11.04.2012) _______ ITEM: 10.1.2 Original: ENGLISH |
| --- | --- | --- |

Review of actions from the Space Programme

(Submitted by  Jerome Lafeuille, WMO Secretariat)

SUMMARY AND PURPOSE OF DOCUMENT The document provides information on the review of actions from the space Programme regarding the Implementation Plan for the Evolution of Global Observing Systems (EGOS-IP) per decisions of the previous ET-EGOS meeting.

ACTION PROPOSED

The Meeting is invited to note the information contained in this document when considering its recommendations.

____________

DISCUSSION

1.	SPACE PROGRAMME ACTIONS REGARDING THE EGOS-IP

  - Actions agreed at ET-EGOS-6

In response to the recommendations from the sixth meeting of the Expert Team on Satellite Systems (ET-SAT-6), a number of actions have been agreed at ET-EGOS-6 regarding the satellite related aspects of the Implementation Plan for Evolution of Global Observing Systems (EGOS-IP).  These actions are recorded in Annex XI of the Final Report of ET-EGOS-6.

- All these actions have been implemented in Versions 10 and above of  EGOS-IP.

  - Subsequent actions

Taking into account the ongoing evolution of satellite status and plans, the initial activities of the Inter-Programme Coordination Team on Space Weather (ICTSW), the deliberations of the Expert Team on Satellite Utilization and Products (ET-SUP), the draft EGOS-IP has been further reviewed within the Space Programme.

- The outcome of this review will be communicated after the seventh meeting of ET-SAT, to be held from 17 to 19 April 2012.

2.	OTHER SPACE PROGRAMME ACTIONS RESULTING FROM ET-EGOS-6

| Ref. in ET-EGOS-6 Final Report | Action | Responsible | Due date | Updated Status |
| --- | --- | --- | --- | --- |
| 4 | To review the user requirements in the database, address the open issues (see list of actions in Annex VIII) and report feedback to the Chair | ET-EGOS & PoCs | Sept. 2011 | As the administrator of the database, the Space Programme office is disappointed to note that very few updates have been provided by the POCs. Most POCs have never used the online editing capability. Most of the “breakthrough” requirements are still the automatically interpolated value (rounded by the Secretariat). |
| 5 | to write to the GOOS Project Office and ask about the status of the GOOS requirements as part of the RRR Database (once the JCOMM requirements are clean in the database) | Secretariat | End 2011 | The Space Programme office has contacted the GOOS Project office at UNESCO/IOC, Dr Albert Fischer. On 27/10/2011, Dr Fischer indicated that: - GOOS requirements should be recorded in the RRR process. - the input from JCOMM (for ocean and coastal services) and from GCOS (for climate research, monitoring, prediction, and emerging services) currently cover the global needs of GOOS. - GOOS is restructuring its governance and panels, and cannot offer a focal point at the moment for updating the old GOOS requirements in the RRR - a strong activity in requirements-setting (beyond climate and ocean/coastal services) will be spinning up, so the GOOS requirements should remain visible, even if currently outdated. - a possible application area of GOOS that could be addressed (on top of JCOMM and GCOS/OOPC) is ocean biodiversity monitoring . |
| 9 | Update the current version of the UR database which is on-line on the web | Secretariat | ongoing | As the administrator of the database the Space Programme office has implemented all corrections agreed at ET-EGOS-6 and further scrutinized and corrected some editorial transcription errors. Action remains on the PoCs to provide or update the requirements, using the on-line editing functionality. |
| 22 | to add the list of new variables proposed by the PoC for Aeronautical Meteorology to the list of variables of the RRR Database | Secretariat | ASAP | Done: July 2011 |
| 34 | (GTOS) to provide User Requirements and updated SoG to the WMO Database | J. Latham | End 2011 | GCOS Secretariat proposed Dr John Latham, Programme Director, Global Terrestrial observing System (GTOS) Ongoing. SoG yet to be drafted. In March 2012, the GCOS/TOPC has provided detailed feedback on the terrestrial variables and related requirements. |
| 35 | Inter-programme Coordination Team on Space Weather (ICTSW) to provide the ET-EGOS (through the Chair, J. Eyre) with SoG | T. Onsager | End 2011 | Requirements have been developed, submitted and endorsed in June 2011, and posted. Capabilities are being analyzed. Initial SOG provided in April 2012 |
| 41 | Update of Observing System Capabilities by space agencies – seek review by ET-SAT and ET-EGOS | J.Lafeuille | Ongoing | The Dossier is regularly updated (See link from www.wmo.int/sat) with input from agencies, in particular via CGMS. Systematic review by ETs of the “performance” evaluation requires substantial, planned effort. The Dossier is now being migrated to a database in order to improve the accessibility, consistency and maintainability. |
| 49 | The WMO Space Programme to reiterate the request for clarification about data policy for the future DWSS mission. | WMO Secretariat | ASAP | Done. NOAA confirmed in September 2011 the USA’s plans to provide data from both afternoon and early morning orbits on a full, open, timely basis. Meanwhile, the DWSS programme has been cancelled. The understanding of the Secretariat is that the commitment from the USA remains in principle valid, however the specific action on DWSS is now longer relevant. |

__________