WORLD METEOROLOGICAL ORGANIZATION

#### WORLD WEATHER WATCH

IMPLEMENTATION PLAN FOR EVOLUTION OF 
SPACE AND SURFACE-BASED SUB-SYSTEMS OF 
THE GOS

#### Developed by the CBS Open Programme Area Group on the Integrated Observing Systems (OPAG-IOS)

#### Revision of WMO TD N° 1267

#### Version 1.3, 10 August 2006

Document Change Record

| Version | Date | Reviewed by | Nature of changes |
| --- | --- | --- | --- |
| Draft | July 2004 | ET-ODRRGOS | First redaction |
| Revised draft | Sept. 2004 | ICT | Minor revision |
| Version 1 | Feb. 2005 | CBS XIII | CBS endorsement and approval for publication as WMO TD N° 1267. |
| Version 1.1 | July 2006 | ET-SUP1, ET-SAT1, ET-EGOS1, CM-6 | Consolidation of changes to Section 3.1 (space-based GOS): Updated comments and progress, Addition of 2 Concerns Addition of 2 Recommendations S21 and S22 |
| Version 1.2 | 30 July 2006 |  | Edits by J.Eyre in the course of preparing the final version of the report of ET-EGOS-2 |
| Version 1.3 | 10 August 2006 |  | Edits by J.Eyre, based on comments by J.Lafeuille, to move “Vision” to Annex B and changes to Annex A. |

IMPLEMENTATION PLAN FOR THE EVOLUTION OF

THE SURFACE- AND SPACE-BASED SUB-SYSTEMS OF THE GOS

CONTENTS

1. 	Introduction

2.	Evolution of surface-based sub-system of the GOS

3. 	Evolution of space-based sub-system of the GOS

4. 	Considerations for evolution of the GOS in developing countries

Annex A	Acronyms

Annex B	Vision for the GOS in 2015

IMPLEMENTATION PLAN FOR THE EVOLUTION OF

THE SURFACE- AND SPACE-BASED SUB-SYSTEMS OF THE GOS

1.	Introduction

1.1 	This Implementation Plan has been prepared by the WMO/CBS/OPAG-IOS Expert Team on the Evolution of the Global Observing System (ET-EGOS, formerly the Expert Team on Observational Data Requirements and Redesign of the Global Observing System, ET-ODRRGOS).

1.2	The Plan is prepared and updated in the following way:

1.2.1	Using the CBS Rolling Review of Requirements (RRR) process, user requirements for observations are compared with the capabilities of present and planned observing systems to provide them.  Both user requirements and observing system capabilities are collated in a comprehensive, systematic and quantitative way in the WMO/CEOS database, which attempts to capture observational requirements to meet the needs of all WMO programmes.  The comparison of user requirements with observing system capabilities for a given “application area” is called a “Critical Review”.  The output of the Critical Review process is reviewed by experts in the relevant application and used to prepare a Statement of Guidance (SOG), the main aim of which is to draw attention to the most important gaps between user requirements and observing system capabilities, in the context of the application.  This has been done systematically for (currently) 11 “application areas”:  global NWP, regional NWP, synoptic meteorology, nowcasting and very short range forecasting, seasonal and inter-annual forecasting, aeronautical meteorology, climate monitoring, ocean applications, agrometeorology, hyrodology and water resources, and atmospheric chemistry.  Thus a wide range of applications within WMO programmes have already been addressed.  The latest versions of SOGs are available through the WMO web site.

1.2.2	The “gap-analysis” provided by these SOGs is then reviewed by ET-EGOS. The key issues emerging from them are used to formulate recommendations for action and, following endorsement by CBS, these recommendations form the basis of an Implementation Plan (IP), through which progress to meet the recommendation is recorded and appropriate actions are proposed.  The IP is a living document and is reviewed regularly to take account of progress in implementation, and of changes in user requirements and observing system networks and technologies.

1.2.3	In drafting the IP, ET-EGOS has been guided by the vision for the GOS in 2015, as adopted by CBS (CBS Extr., Cairns, 1-12 December 2002).  This vision is recalled in Annex B.

1.3	The IP is also informed from a number of other sources:

1.3.1	ET-EGOS works closely with the CBS Rapporteurs on Global and Regional Observing System Experiments (OSEs) to take note of conclusions emerging from impact studies, through which real and hypothetical changes to the GOS are assessed for their impact on NWP performance.   In particular ET-EGOS takes note of the conclusions of the WMO-sponsored Workshops on “the Impact of Various Observing Systems on NWP”.  The conclusions of the workshops in Toulouse (2000) and Alpbach (2004) are recorded in WMO/TDs 1034 and 1228 respectively.  In addition, ET-EGOS commissions impact studies to answer specific questions when necessary.

1.3.2	ET-EGOS takes note of developments in observing system technology.  Candidate observing systems (space-based and surface-based) for the coming decade were studied  and reported in WMO/TD 1040.

1.3.3 	The IP is informed by advice from a number of other bodies including: other CBS Expert Teams, the World Weather Watch Programme, the WMO Space Programme, JCOMM, the WMO AMDAR Panel, GCOS and representatives of the WMO Regions.

1.3.4	The scope and assumptions of the IP are as follows:

  - It addresses both surface-based and space-based sub-systems of the GOS.

  - It responds to observational requirements of all WMO programmes to which the GOS might reasonably be expected to contribute.

  - It responds to a vision of the GOS in 2015 and beyond as set out in section 5.

  - It envisages that the future GOS will build upon existing sub-systems, both surface- and space-based, and will capitalize on existing and new observing technologies not presently incorporated or fully exploited; each incremental addition to the GOS will be reflected in better data, products and services from the National Meteorological and Hydrological Services (NMHSs).

  - It responds to those elements of the GCOS Implementation Plan which call for action by WMO Members (through CBS) or by the WMO Space Programme.  (A cross-check between the GCOS Implementation Plan and this IP has been performed.)

  - It takes note of the GAW Strategic Implementation Plan but does not attempt to duplicate its actions.

  - It does not explicitly express the need for aspects of continuity of current observing systems – it is concerned primarily with evolution rather than continuity.  However it is recognized that aspects of continuity of observing systems are of key importance for many applications, including operational weather forecasting and climate monitoring.

  - It recognises the special challenges and issues concerning developing countries (see section 4).

1.5	In preparing this IP it has become clear the scope of changes required to the GOS in the next decade are massive and will need new approaches for science, data handling, product development, training and utilization.

1.6	The IP currently contains a set of 44 recommendations, each with corresponding comments on progress and accompanying actions.  There are 22 recommendations for the surface-based sub-system of the GOS (see section 2) and 22 for the space-based sub-system of the GOS (see section 3).

#### 2.	Evolution of surface-based sub-system of GOS

Data coverage, distribution and coding

G1.	Distribution - Some observations made routinely are not distributed in near real-time but are of interest for use in meteorological applications.

(a) Observations made with high temporal frequency should be distributed globally at least hourly.

Comment: Recent studies have shown that 4D-Var data assimilation systems or analysis systems with frequent update cycles can make excellent use of hourly data, e.g.  from SYNOPs, buoys, profilers, and other automated systems, in particular AWS.

Completed Action: CBS to urge WMO Members to implement this recommendation at the earliest possible date.

Update July 2006: Done (ref CBS-XIII Report); drifting buoy hourly pressure data now exchanged routinely.

New Action July 2006: OPAG/IOS to identify improved approaches for promoting responses to this recommendation.

(b) Observational data that are useful for meteorological applications at other NMSs should be exchanged internationally.  Examples include high resolution radar measurements (i.e.  products, both reflectivity and radial winds, where available) to provide information on precipitation and wind, surface observations, including those from local or regional mesonets, such as high spatial resolution precipitation networks, but also other observations, such as soil temperature and soil moisture, and observations from wave rider buoys.  WMO Members in regions where these data are collected should make them available via WMO real time or near-real-time information systems, whenever feasible.

Continuing Action July 2006: CBS Secretariat to request Regional Rapporteurs to provide information on additional data potentially available from Regions.

Update December 2005: CBS agreed that the Commission working through Regional Rapporteurs, would urge all Members with existing operational observing capabilities and networks to distribute their full information content as quickly as possible.  CBS further agreed that the OPAG-IOS Chairman, in consultation with the Chairs of the regional Working Group on Planning and Implementation of the WWW, should ensure that operators and managers of regional observing systems were made aware of GOS requirements (CBS-XIII Report)

New Action July 2006: ET-EGOS to review requested information and identify new data to be for exchange.

New Action July 2006: Request JCOMM to work with members to overcome the 'SHIP' call sign issue to ensure that quality monitoring and feedback activities can continue to be undertaken.

(c) The need for good metadata exchange in support of observational data, sometimes in real time, is essential.

New Action July 2006: Encourage OPAGs IOS and ISS and JCOMM DMPA to progress the development of an integrated metadata distribution system to support the needs of the GOS.

G2.	Documentation - All observational data sources should be accompanied by good documentation including metadata, careful QC, and monitoring.

Update December 2005: The Implementation Plan was sent to Members, initial useful feedback was received from Regional Rapporteurs.

Continuing Action: WMO Secretariat to draft a letter to Members (NWP centres) requesting report of specific problems inhibiting effective use of available observational data.  Responses need to address problem areas for each data type.

New Action July 2006: CBS Secretariat to write to Members reminding them of the guidance material that is available.

G3.	Timeliness and Completeness

(a) There should be a timely distribution of radiosonde observations with all observation points included in the message (together with the time and the position of each data point; information on instrument calibration prior to launch, and information on sensor type and sub-sensor type).  Appropriate coding standards should be used to assure that the content (e.g.  vertical resolution) of the original measurements, sufficient to meet the user requirements, is retained during transmission.

Comment: NWP OSEs have demonstrated the usefulness of full resolution data for NWP.  The NWP OSE Workshop (Alpbach, 2004) reiterated the need for near real time distribution of full resolution RAOB data.

Completed Action: CBS to urge all Members producing full vertical resolution sounding data to implement the transmission as soon as possible, starting in November 2005.  Further CBS to ask all Members to generate, as soon as possible, sounding data in Table Driven Code Forms (BUFR or CREX), following the technical specifications defined by CBS in the Guidance for Migration (See

http://www.wmo.ch/web/www/documents.html#CodeTables).  In the interest of timely data delivery, the first BUFR message should be sent when level 100 hPa is reached and the second message should be sent when the whole sounding is completed (containing all observation points).  The delivery of the profile data in several stages may be necessary to accommodate the interests of other application areas, such as Nowcasting and aeronautical meteorology.

Update December 2005: CBS encouraged Members with existing observing capabilities and networks to distribute their full information content as quickly as possible (CBS XIII Report).

Update December 2005: EUCOS has taken an initiative to encourage operators of radiosonde stations to generate and transmit their data in BUFR, in addition to the TEMP message.  First data in BUFR to become available by late 2006.

Update July 2006: To date radiosonde profile data in BUFR have not been made available.

New Action July 2006: Re-iterate request to all Members to make high resolution TEMP data available in BUFR as soon as possible.

(b) The timely availability of ocean observations for meteorological use is very important.

Comment: The DBCP noted that the drifting buoy data timeliness was poor in a number of ocean areas as less than 50% of the data collected by Argos through its global system were received in real time.  Whereas elsewhere more than 80% was received in realtime.

New Action July 2006: JCOMM and DBCP to pursue improvements of drifting buoy data timeliness especially in South Atlantic and South East Pacific.

G4.	Baseline system - Provide comprehensive and uniform coverage with at least 12-hour frequency of temperature, wind, and moisture profiles over mid-latitude continental areas and coastal regions.  In tropical regions the wind profile information is particularly import.

Comment:  Regional forecasting systems continue to show benefit from a comprehensive and uniform coverage with at least 12-hour frequency of temperature, wind, and moisture profiles over mid-latitude continental areas and coastal regions.  In tropical regions the wind profile information is considered to be of particular importance.  At this stage the radiosonde and PILOT network still plays an important role in meeting these requirements (NWP OSE Workshop, Alpbach 2004).  Profile data are now and will in future, to an increasing extent, be provided from a mix of observing system components and will be complemented by the utilization of satellite data over land.  In polar regions, this need has not been addressed, however the linkage between CBS, CAS’s THORPEX, and IPY should give guidance for that data sparse region.

Completed Action:  OPAG-IOS Chairman in consultation with the Chairs of the Regional Working Group on Planning and Implementation of WWW to ensure that operators and managers of regional observing systems are made aware of these requirements.

Update December 2005: Members have been suitably informed of these requirements through CBS (CBS XIII Report).  This is more easily achievable where sub Regional programmes, such as EUCOS, or large national programmes exist.  However it is acknowledged this is more of a challenge with a collection of small national programmes.

New Action July 2006: WMO/GCOS Secretariat to write to Members reminding them of the importance of the GSN & GUAN in its contribution to the GOS and supply operating practice recommendations.

G5.	Stratospheric observations - Requirements for a stratospheric global observing system should be refined (document need for radiosondes, radiances, wind data, humidity data, noting the availability and required density of existing data sources, including GPS sounders, MODIS winds and other satellite data)

Comment:  NWP OSE Workshop, Alpbach 2004, suggested that OSE results on the usefulness of stratospheric observations should be consolidated.  It also noted that the COSMIC mission likely will provide a substantial enhancement to the stratospheric observing system.  Further, AOPC has noted that current in situ measurement capabilities for UT and LS water vapour are not meeting climate requirements and stressed need for further development.

Continuing Action July 2006:  ET-EGOS to initiate further OSEs to include the use of COSMIC and other data when available.  Results of OSEs to be reviewed and consolidated at that stage (2008).

Update December 2005: CBS reiterated the great value of experiments in the redesign process and encouraged leading NWP centres and relevant scientific groups to continue their efforts in that area.  A review of EUCOS impact studies was presented at the ET-EGOS session (December 2005, further OSE results will be reviewed at ET-EGOS July 2006).

Broader use of ground-based and in situ observations

G6.	Ozone Sondes - Near real-time distribution of ozone sonde data is required for calibration and validation of newly launched instruments and for potential use in NWP.  [recommendation is supported by information from the Joint ECMWF / WMO expert team meeting on real time exchange of ground based ozone measurements, ECMWF, 17-18 October 1996, WMO NWP OSE Workshop, Alpbach, 2004]

Continuing Action: CBS and CAS to request WMO Members making ozone profile measurements to place data on the GTS in near real time in BUFR/CREX format at the earliest possible date.  Secretariat to inform Members of this requirement and request Members to inform WMO of their implementation plans (November 2005).

Update December 2005: This action requires close inter-commission co-ordination between CAS and CBS to be facilitated by the WMO Secretariat.  GAW meeting Payerne October 2005 stressed importance of real time distribution of ozone data and total column ozone data on the GTS.  BUFR formats have been developed and Members are encouraged to make use of them for data exchange.

New Action July 2006: Members to be reminded that all available ozone soundings be made available in near-real time on the GTS.

Moving towards operational use of targeted observations

G7.	Targeted Observations - Observation targeting to improve the observation coverage in data sensitive areas for NWP should be transferred into operations once the methodology has matured.  Non-linear methods in targeting have been studied and should also be considered.  The operational framework for providing information on the sensitive areas and responding to such information needs to be developed.  Negative targeting, to release resources for use elsewhere in the GOS are also of value.

Comment:  The proof of the observation targeting concept was given by US Weather Service in the northeastern Pacific for winter storms.  THORPEX has declared observation targeting a core research activity in its implementation plan (2.3 ii), has successfully carried out jointly with EUCOS the NA-TreC campaign, and has benefited from the lessons learned from FASTEX.

Ongoing Action: The OPAG-IOS Chairman to maintain liaison and ensure targeting strategies developed by THORPEX are made available to the CBS.

Update December 2005:  CBS XIII requested the OPAG-IOS to maintain liaison and to ensure that targeting methodologies developed by programmes such as EUMETNET and targeting strategies developed by programmes such as THORPEX were carried through to operational implementation.  A targeting campaign for the Atlantic and Europe is planned for nine months in 2008.  It will be run as a EUMETNET/EUCOS activity carried out under the joint EUMETNET / European Commission funded EURORISK PREVIEW Programme.  A short targeting campaign will be undertaken as part of the Greenland Flow Distortion experiment with sensitive area predications provided by the Met Office and ECMWF.

Update December 2005: The THORPEX Implementation Plan stipulates that the concept of interactivity will be tested in the TIGGE (THORPEX Interactive Grand Global Ensemble) framework.  Observation targeting is expected to benefit from the large ensemble size available in TIGGE, from which some methods of sensitive area prediction may benefit.  The exploration of innovative uses (e.g.  targeting) of operational observing systems is part of the planned THORPEX observing system tests.  DSG, in letter dated 19 July 2005, to President CBS advised him of the EC recommendation to organize a joint workshop between CBS and CAS to investigate the concept of targeted (adaptive) observing systems.

New Action July 2006: ET-EGOS to ensure Targeting Campaign results are presented at the next OSE/OSSE Workshop.

Optimization of vertical profile distribution

G8.	RAOBs - Optimize the distribution and the launch times of the rawinsonde sub-system (allowing flexible operation while preserving the GUAN network and taking into consideration regional climate requirements).  Examples include avoiding duplication of Automated Ship-borne Aerological Program (ASAP) soundings whenever ships are near a fixed rawinsonde site (freeing resources for observations at critical times) and optimizing rawinsonde launches to meet the local forecasting requirements.  [recommendation is supported by information from the EUCOS Studies]

Comment:  Observation targeting requires a flexible observing practice.  THORPEX has included this concept in their considerations.  ET to follow the THORPEX Implementation Plan and to learn from the THORPEX experience whilst remembering the importance of safe-guarding the integrity of the baseline observing system.

Update July 2006: E-ASAP Programme now implementing rules to stop duplication near land based radiosonde stations.

New Action July 2006: OPAG IOS Chairman to keep ET-EGOS informed of developments in THORPEX and other areas including 'negative targeting' methodologies.

G9.	AMDAR - AMDAR technology should provide more ascent/descent profiles, with improved vertical resolution, where vertical profile data from radiosondes and pilot balloons are sparse as well as into times that are currently not well observed, such as 2300 to 0500 local times.

Comment: This recommendation is supported by information from the Toulouse and Alpbach NWP Workshop reports and by  the ECMWF northern hemisphere AMDAR impact study.  The AMDAR Panel objective is to coordinate homogeneous coverage of AMDAR data over 24 hours over as many regions as possible and to improve the value of upper air data through a combination of:

  - Expanding the number of operational national and regional programmes;

Update July 2006: Southern African programme now fully operational.  Plans are developed for Eastern Europe and the Far East.

- Development and use of new onboard software and alternative AMDAR technologies;

Update July 2006:  Various discussions are ongoing for the development of new ARINC 620 V4 software.  New technologies (TAMDAR) are nearing completion.  Some problems remain to be solved regarding data ownership.  The ADS-B system is under development and an ADS-C system operates over the North Atlantic and SW Pacific Ocean areas.

- Selective deployment of humidity/water vapour sensors;

Update July 2006: WVSSII water vapour sensors have been installed on 25 UPS B757 freighter aircraft and are undergoing further operational evaluation.  E-AMDAR will undertake a European based WVSSII evaluation program, first results are expected to become available towards the end of 2006.  Airbus Industries plans to undertake a study for the development and installation of the ARINC 620 V4 software and WVSSII sensor for the entire Airbus family.

New Action July 2006: ET-EGOS to evaluate the quality of WVSSII sensor data from E-AMDAR trial when available.

- Provision of additional observations into data sparse areas and special weather situations;

Update July 2006:  Formal arrangements have been completed for E-AMDAR to provide targeted data for Southern Africa.  Work continues on the establishment of a substantial program for the ASECNA area.  E-AMDAR has concluded a contract with UPS for the provision of night time AMDAR data over Europe.

- Use of optimization systems to improve cost effectiveness;

Update July 2006: E-AMDAR continues to develop and refine its optimization schemes.  Canada also has established an operational optimization scheme.  The US and Australia are planning to develop appropriate systems in the near future.  The AMDAR Panel and SITA have started investigating a global solution for AMDAR optimisation and distribution.

- Improvements in the monitoring, quality control;

Update July 2006: All monitoring centres have made substantial improvements to their AMDAR data quality monitoring systems A series of studies have shown that temperature data quality is very clearly linked to individual aircraft types and models.  Additionally, clear differences in bias are seen between ascent and descent profiles on many aircraft.  The AMDAR Panel Science Sub Group is committed to investigate the causes of both problems.  Very poor wind quality derived from aircraft at high latitudes is a result of the use of magnetic heading, which is completely unusable at these latitudes.

- Efforts to encourage and pursue the free exchange of data;

Update July 2006: Discussions continue with the provider of the TAMDAR system to allow for the provision of data free of charge.

- Improvements in user awareness & training plus operational forecasting tools & systems

Update July 2006: A CBS AMDAR Rapporteur was appointed with particular responsibilities in awareness and operational training.  An AMDAR awareness questionnaire was distributed to the WMO Member States and the results were reviewed.  A technical seminar was held in Bucharest and a 3-day workshop was held in Budapest in 2005 with 13 participating countries from Central and Eastern Europe.  Workshops have been formally requested by the Croatia and Kenya and interest was expressed by Brazil, Bulgaria, India, Mexico, Pakistan, Sri Lanka and the Russian Federation.

New Action July 2006: The AMDAR Panel to provide those Members States who responded to the questionnaire with an AMDAR information package.

Atmospheric moisture measurements

G13.	Ground-based GPS measurements for total water vapour - Develop further the capability of ground-based GPS systems for the inference of vertically integrated moisture towards operational implementation.  Ground-based GPS processing (ZTD and PW, priority for ZTD) should be standardized to provide more consistent data sets.  Data should be exchanged globally.  [Recommendation is supported by information from the NWP OSE Workshop in Alpbach.]

Comment:  Such observations are currently made in Europe, North America and Asia.  It is expected that the global coverage will expand over the coming years.  The historical COSNA/SEG, NAOS, JMA reports provide useful background information.

Continuing Action: CBS to urge Members to collect and exchange the ground-based GPS data.  Members should take the appropriate action to ensure that the data processing be standardized by November 2005.

Update December 2005: No action has been implemented.  Cost Action 716 Final Report on "Exploitation of ground-based GPS" provides background.  GPS data message type in BUFR has been developed and approved.  EUMETNET E-GVAP Programme is taking the results of the Cost Action 716 into an operational implementation phase.

New Action July 2006: Request Members to provide status of BUFR implementation for GPS water vapour data exchange.

##### Improved observations in ocean areas

G14.	More profiles over oceans - Increase the availability of high vertical resolution temperature, humidity, and wind profiles over the oceans.  Consider as options ASAP and dropsondes by designated aircraft.

Completed Action:  ET-EGOS request a review from JCOMM on the current status and plans of ASAP by end of 2004.

Update July 2006: SOT/ASAPP has been attempting to increase the global coverage of ASAP ships but has had difficulty doing so due, mainly, to the high cost associated with operating such systems.  However, the North Atlantic and Mediterranean is now better covered thanks to continuing efforts of the E-ASAP Programme, which is also targeting ships operating in sensitive areas for weather prediction.  Three new E-ASAP units were procured and installed during 2004/2005 and by 2005 a total of 17 E-ASAP ships had produced 4200 upper air messages.  During the next phase of the E-ASAP programmes development (2007-2011) the objective is to produce 5800 upper air soundings from 18 ships.  It is also planned to increase the level of managerial and operational integration of national ASAP units into the programme.  In addition E-ASAP aims to contribute to the World Weather Watch by providing up to 10% of additional soundings outside of the European (EUCOS) areas of direct interest, and also makes contributions to the Ekofisk and OWS Mike oceanic upper air platforms.  Results of the E-ASAP OSE on the impact of ASAPs in the Atlantic will be available in 2006.  High telecommunication costs do prevent from transmitting the high resolution data in real-time in BUFR format.  ASAP monitoring continues to be routinely performed by ECMWF and Météo-France.  The WRAP (World Re-occurring ASAP Programme) was officially terminated in April 2005 because of the difficulties in maintaining a viable and cost effective service.

New Action July 2006: JCOMM requested to investigate and pursue new ASAP Programmes in ocean areas with poor radiosonde coverage.

New  Action July 2006: To request transmission of higher resolution ASAP data in either BUFR or CREX.

G15.	Improvements in marine observation telecommunications - Considering the expected increase in spatial and temporal resolution of in situ marine observing platforms (from include drifting buoys, profiling floats, XBTs for example) and the need for network management, the bandwidth of existing telecommunication systems should be increased (in both directions) or new relevant satellite telecommunications facilities should be established for timely collection and distribution.

Comment:  The JCOMM Operations Plan provides background for actions in this area.

Completed Action:  ET-EGOS to request information on progress regarding distribution of increased temporal and spatial resolution in situ marine observations from JCOMM.

Update July 2006: Iridium provides for high resolution data transmission and is global.  Experiments still being conducted with small number of Argo profiling floats and drifting buoys (Arctic).  Argos 3 generation will be onboard METOP, July 2006, and will provide higher bandwidth and downlink capability.  High resolution XBT data collected via Inmarsat are made available through Global Temperature and Salinity Profile Programme (GTSPP).  BUFR distribution of high resolution XBT data is under investigation in the USA.  Iridium and other providers also offer substantially reduced telecoms tariffs, with no reduction in performance.  As approximately 50% of the current cost of operating a drifting buoy is the telecoms costs these new providers potentially offer significant savings, which could in turn be re-invested in the GOS by the NMHSs.

New Action July 2006: JCOMM to pursue the use of higher satellite data transmission rates to increase volume of data that can be made available.

G16.	Tropical moorings - For both NWP (wind) and climate variability/climate change (sub-surface temperature profiles), the tropical mooring array should be extended into the tropical Indian Ocean at resolution consistent with that presently achieved in the tropical Pacific and Atlantic Oceans.  [The JCOMM Operations Plan provides background for actions in this area].

Completed Action:  ET-EGOS request information on progress in extending the tropical mooring array from JCOMM.

Update July 2006: Progress towards the establishment of an Indian Ocean moored buoy array was made with the deployment of an initial 4 surface ATLAS moorings and one subsurface ADCP mooring in October/November 2004.  These moorings complement previously established JAMSTEC TRITON and ADCP moorings.  Three to four additional ATLAS mooring deployments are planned for late 2006 and early 2007.  In addition to traditional wind and sub-surface temperature sensors, all Indian Ocean moorings have near-surface (10 m) current meters and subsurface salinity sensors.  One ATLAS mooring has OceanSITES flux enhancements, which include long-wave radiation, barometric pressure, and additional subsurface current meters; one other OceanSITES ATLAS mooring is planned as part of the 2006-07 expansion.  Vandalism remains a concern.  Enhancements to the PIRATA array in 2005 included the addition of 3 sites offshore of Brazil.  Two additional PIRATA sites will be deployed off North Africa in 2006.  Four sites in TAO and three in PIRATA will gain OceanSITES flux enhancements in 2006.  Surface salinity will become a standard measurement on all TAO sites by 2007.

New Action July 2006: JCOMM requested to provide further update on progress

New Action July 2006, JCOMM to be encouraged to extend the Tropical Moorings Array in the Tropical Atlantic and Indian Oceans and obtain a sustained operation.

G17.	Drifting buoys - Adequate coverage of wind and surface pressure observations from drifting buoys in the Southern Ocean in areas between 40S and the Antarctic Circle should be assured using an adequate mix of SVPB (surface pressure) and WOTAN technology (surface wind).  The pressure observations are a valuable complement to the high-density surface winds provided by satellite.  [Recommendation is supported by information in the Toulouse NWP OSE Workshop Report and the ET-EGOS OSE studies.]

Comment:  Plans from agencies other than JCOMM need to be considered.

Completed Actions: ET-EGOS to request information from JCOMM on plans for preserving/enhancing the network.

Update July 2006:  DBCP maintains an array of about 1250 drifting buoys globally.  About 350 of them report air pressure.  It maintains an array of about 80 barometer drifters South of 40S.  JCOMM/OCG and DBCP have plans to eventually increase this number to 300.  Hourly air pressure data are recorded by the instruments and distributed on GTS.  Efforts are being made in SouthEast Pacific, and the South Atlantic to improve data timeliness by installing and/or connecting of Argos receiving stations to the Argos System.  Wind drifters with WOTAN technology are deployed in small quantities and in conjunction with hurricanes.  There are no plans to increase substantially the number of such drifters unless strong requirements are expressed by the users with an indication of the network density and targeted areas.

New Action July 2006: ET-EGOS to request a specific OSE to study the impact of varying the density of surface pressure observations in the North Atlantic, in order to provide guidance on the optimal density of the Southern Ocean drifting buoy network.

G18.	XBT and Argo - For Ocean Weather Forecasting purposes, improve timely delivery and distribution of high vertical resolution data for sub-surface temperature/salinity profile data from XBTs and Argo floats.

Note:  The JCOMM Operations Plan provides background for actions in this area.

Completed Action: ET-EGOS to request information on progress from JCOMM for the next ET-EGOS meeting.

Update July 2006:  Most XBT data now distributed in real-time within a few hours (low resolution in BATHY).  BUFR distribution of high resolution XBT data still under investigation by SOT/SOOPIP.  Cost estimate for required developments is being made.  Argo data in high resolution distributed in NetCDF format through GDACs mostly within 24 h.  New BUFR template for GTS distribution of profiling float data has been approved by ET/DRC, Oman, December 2005.  Argo Data Management Team is now working on its implementation (e.g. Japan, Australia) and will evaluate progress at its October 2006 meeting.

Argo has developed very rapidly and has an operational array in place now with contributions from 24 countries and the European Union.  Most countries have had interim funding from mainly research sources for the first phase of Argo.  Now that the array is almost complete many of them are trying to move to new, more sustained funding sources.  This is a cause of some uncertainty because it implies countries making a long term commitment to Argo and many countries do not have clearly defined mechanisms for doing this.  On the other hand, 50% of the resources are from US sources and are secured for the period 2006-2010.

New Action July 2006: OOPC to update of the requirements required by for upper ocean thermal data.

New Action July 2006: JCOMM encouraged to ensure a sustained status for upper ocean thermal networks.

G19.	Ice buoys - For NWP purposes, coverage of ice buoys should be increased (500 km horizontal resolution recommended) to provide surface air pressure and surface wind data.

Note:  The JCOMM Operations Plan provides background for actions in this area.

Completed Action:  ET-EGOS to request information on progress regarding ice buoys from JCOMM.

Update July 2006: After reviewing the requirements established by the WMO and NOAA for meteorological and oceanographic observations (e.g.  *von Storch and Zwiers, 2001; and http://ioc.unesco.org/goos/docs/act_pl/act_pla2.htm), it was determined that the IABP will strive for a spatial resolution of 250 km for the IABP buoy network.  About 190 buoys are needed to achieve this resolution.  On the other hand, the WCRP-SCAR International Programme for Antarctic Buoys (IPAB) is still targeting 500km*500km horizontal resolution in the sea-ice zone while actual resolution is actually substantially lower.

New Action July 2006: Impact of the expected increased Ice buoy deployment to be reviewed at next OSE/OSSE Workshop.

Improved observations over tropical land areas

G20.	More profiles in Tropics - Temperature, wind and if possible the humidity profile measurements (from radiosondes, PILOTs, and aircraft) should be enhanced in the tropical belt, in particular over Africa and tropical America.

Comment:  There is evidence from recent impact studies with the radiosonde / PILOT balloon network over the Indonesian / Australian region that such data give a better depiction of winds in the tropics and occasionally strongly influence the adjacent mid-latitude regions.

Ongoing Action:  AMDAR Panel to report to ET.  CBS to urge Members to consider activation of silent stations through a shared funding programme.

Update December 2006: Information on the collection of additional profile data from aircraft is provided under G9.  In addition, the AMMA (African Monsoon Multidisciplinary Analysis) project in West Africa is expected to operate at various stages and during field phases a number of additional TEMP and PILOT stations.  The AMMA Programme provides an opportunity for impact studies and subsequent network design.  Sustaining an operational network in the region will be a challenging task.

New Action July 2006: ET-EGOS to continue to monitor the observing system over western Africa during the various stages of AMMA, relevant reports should be requested from the AMMA.

New Observing Technologies

G21.	AWS - Noting the widespread adoption of AWS and their importance in the measurement of ECVs,

(a) there should be coordinated planning that includes:

- appropriate codes and reporting standards;

- global standard for quality management and the collection / sharing of metadata; and

- expanded range of measured parameters;

- ensuring recommended practices are complied with.

Next action:  ET-AWS to be asked to summarize advances in AWS technology for ET-EGOS, and to formulate how the operational implementation of this technology might be formulated and promoted within the EGOS-IP.

(b) exact time of observation, as distinct from a notional time or time period, should be reported.

Continuing Action:  Reporting formats should be reviewed to include the details of observation times, OPAG-IOS Chairman to bring this to the attention of the OPAG ISS ET on Data representation and codes (at CBS in 2005).

Update December 2005: No meeting of ET-AWS has been held yet to discuss and review advances in technology.  Next ET-AWS should be tasked to do this (fourth session of ET-AWS planned for mid-2006).

New Issue and Action July 2006:  The evolution of the AWS network needs to be addressed.  OPAG/IOS needs to consider how best to carry this forward.

New Action July 2006: OPAG-IOS Chairman to write to OPAG-ISS Chairman to encourage progress with the development of new BUFR/CREX Templates for AWS as requested by ET-AWS.

New Action July 2006: ET-EGOS Chairman to ask WMO Space Programme to encourage provision of low cost broadband telecoms for AWS from Satellites.

G22.	New systems - The feasibility of new systems should be demonstrated as much as possible.  These possible operational sub-systems include but are not limited to:

- ground based interferometers and radiometers (e.g.  microwave) that could provide continuous;

- vertical profiles of temperature and humidity in selected areas;

- Unmanned Aeronautical Vehicles (UAVs);

- high altitude balloons;

- TAMDAR;

- Ocean Gliders.

New Action July 06: ET-EGOS to ensure any impact studies for new technologies carried out by THORPEX or other groups are made available.

#### 3.	Evolution of space-based sub-system of GOS

A balanced GOS - Concern 1 - LEO/GEO balance

There has been commendable progress in planning for future operational geostationary satellites.  In addition to the plans of China, EUMETSAT, India, Japan, Russian Federation and USA, WMO has been informed of the plans of the Republic of Korea to provide geostationary satellites.  The Republic of Korea has made a formal declaration to WMO and is now considered part of the space-based component of the GOS.  These developments increase the probability of good coverage of imagery and sounding data from this orbit, together with options for adequate back-up in case of failure.  On the other hand, current plans for LEO missions are unlikely to fulfill all identified requirements.  It would be timely for the WMO Space Programme and/or CGMS to study the balance between polar and geostationary systems and to advise if there is scope for optimizing this balance between the two systems in the long term.

Next Actions: WMO has convened a “CGMS-WMO optimization workshop” with CGMS satellite operators on 28-29 August 2006.  The workshop will review the planned locations of geostationary satellites as well as the equatorial crossing times of the sun-synchronous polar-orbiting satellites, with their respective payloads.  The issue of GEO-LEO optimization will be brought forward.

A balanced GOS - Concern 2 – Achieving complementary polar satellite systems

EUMETSAT has recently initiated planning for the post-EPS era (i.e., first element in orbit in ~2019) through a thorough assessment of the user requirements for all observations that might usefully be made from low earth orbit.  This is to be complemented with a remote sensing assessment of the missions needed to meet these requirements.  It is expected that some of these missions will be implemented through satellite missions/systems provided by EUMETSAT, whilst other “missions” may be achieved by cooperation with other partners (e.g., NOAA/EUMETSAT Joint Polar System, complementarity with GMES missions, or acquisition of data in partnership with other space agencies).  Through this process, the goals of GEOSS could be greatly advanced.  WMO Space Programme Office is encouraged to consider how this process might best be facilitated, to discuss any obstacles to progress, and to identify short-term opportunities for engagement with this process.  In addition, noting the polar plans of China and the Russian Federation, WMO Space Programme should also extend coordination efforts to include these agencies.

Next actions: This will be addressed at the CGMS Optimization workshop mentioned above.

Calibration

S1.	Calibration - There should be more common spectral bands on GEO and LEO sensors to facilitate inter-comparison and calibration adjustments; globally distributed GEO sensors should be routinely inter-calibrated using a given LEO sensor and a succession of LEO sensors in a given orbit (even with out the benefit of overlap) should be routinely inter-calibrated with a given GEO sensor.

Comment: A major issue for effective use of satellite data, especially for climate applications, is calibration.  GCOS Implementation Plan (GIP) Action C10 calls for continuity and overlap of key satellite sensors.  The advent of high spectral resolution infrared sensors (AIRS, IASI, CrIS) will enhance accurate intercalibration.  Also regarding visible intercalibration, MODIS offers very comprehensive onboard shortwave solar diffuser, solar diffuser stability monitor, spectral radiometric calibration facility, that can be considered for inter-comparison with geosynchronous satellite data at visible wavelengths.  MERIS appears to have merit in this area due to its programmable spectral capability, if implemented.  GOES-R selected ABI channels have been selected to be compatible with VIIRS on NPOESS.  This only deals with optical sensors, and other sensor types (e.g., active, passive, MW) should be considered.

Progress: CGMS XXXIII (Tokyo, November 2005) supported the strategy defined at the WMO Workshop (Darmstadt, July 2005) for a Global Space-based Inter-Calibration System (GSICS) that is intended to ensure comparability of satellite measurements provided through different instruments and satellite programmes and to tie these measurements to absolute references.  GSICS activities will include: regular processing of VIS-IR-MW radiances from co-located scenes of GEO and LEO satellites, with common software tools as well as: pre-launch instrument characterization; on-orbit calibration against on-board, space or earth-based references; calibration sites and field campaigns; radiative transfer modelling.  A GSICS Implementation Plan was issued in April 2006 and was formally endorsed at the GSICS Implementation Meeting convened by WMO (Geneva, 23 June 2006).  The 58th WMO Executive Council underlined the importance of GSICS and was happy to note that China, Japan, Russian Federation and the United States as well as EUMETSAT were engaged to contribute to GSICS.  The GSICS Implementation meeting nominated a GSICS Executive Panel, led by Dr Mitch Goldberg from NOAA.

Next Action: A GSICS operation plan will be prepared with the aim to start initial operations in the first half of 2007.

GEO satellites

S2.	GEO Imagers - Imagers of future geostationary satellites should have improved spatial and temporal resolution (appropriate to the phenomena being observed), in particular for those spectral bands relevant for depiction of rapidly developing small-scale events and retrieval of wind information.

Progress:  The following geostationary satellite operators have reported at CGMS that they will have at least SEVIRI-like capability by 2015: NOAA (2012), EUMETSAT (present), Russian Federation (2007), and CMA (2012).

Next Actions:  WMO Space Programme will continue discussions with space agencies, via CGMS, especially with IMD and JMA.  This will be addressed at the CGMS Optimization workshop mentioned above.

S3.	GEO Sounders - All meteorological geostationary satellites should be equipped with hyper-spectral infrared sensors for frequent temperature/humidity sounding as well as tracer wind profiling with adequately high resolution (horizontal, vertical and time).

Comment:   Instruments of this type in geosynchronous orbit are high priority enhancements to the Global Observing System (GOS) for meeting existing user requirements in numerical weather prediction (NWP), nowcasting, hydrology and other applications areas.

Progress:  All operators reported plans at CGMS in 2005: NOAA has firm plans including this capability for the GOES-R series by 2012; EUMETSAT has it under consideration for the MTG series around 2016; China for its FY-4 series by 2012.  For the meantime, CGMS endorsed the concept of the International Geostationary Laboratory (IGeoLab) that would be a joint undertaking to provide a platform for demonstrations from geostationary orbit of new sensors and capabilities.  GIFTS is one of two systems being considered for IGeoLab.  Roshydromet and Roskosmos are considering with the USA the possibility to install GIFTS on board of the geostationary satellite “ELEKTRO-L 2” planned for launch in 2010.  There remains however a funding issue to manufacture a space qualified instrument on the basis of the current engineering model.

Next Actions:  The IGEOLAB  GIFTS proposal and the plans for operational hyperspectral sounding from the GEO orbit will be reviewed at CGMS XXXIV (November 2006, Shangai).

S4.	GEO System Orbital Spacing - To maximize the information available from the geostationary satellite systems, they should be placed “nominally” at a 60-degree sub-point separation across the equatorial belt.  This will provide global coverage without serious loss of spatial resolution (with the exception of Polar Regions).  In addition this provides for a more substantial backup capability should one satellite fail.  In particular, continuity of coverage over the Indian Ocean region is of concern.

Comment:  In recent years, contingency planning has maintained a 5-satellite system, but this is not a desirable long-term solution.

Progress:  WMO Space Programme continues to discuss with space agencies, via CGMS and WMO Consultative Meetings on High-level Policy on Satellite Matters, the strategy for implementation towards a nominal configuration with attention to the problems of achieving required system reliability and product accuracy.

Next Actions:  This issue will be addressed at the CGMS optimization workshop  mentioned above.

LEO satellites

S5.	LEO data timeliness - More timely data are needed to improve utilization, especially in NWP.  Improved communication and processing systems should be explored to meet the timeliness requirements in some applications areas (e.g.  Regional and Global NWP).

Progress:  The successful EUMETSAT ATOVS Retransmission Service (EARS) has been renamed the EUMETSAT Advanced Retransmission Service and will carry AVHRR and ASCAT products in addition to ATOVS.  EARS ATOVS data are now available with a delay of less than 30 minutes; the data are used operationally at some NWP centres and planned at others.  Planning has begun for other Regional ATOVS Retransmission Systems (RARS) in Asia, Australia, and South America.  Following the global RARS Workshops held in Darmstadt in December 2004 and Geneva in December 2005, a new RARS workshop is planned on 1-2 September 2006 with a primary goal of achieving timely retransmission of local ATOVS data sets that would all together cover the globe.  The RARS approach is expected to be expanded to IASI and other time-critical data, including an equivalent system for NPP data.

NPOESS initial plans are for 80% of global data acquisition in less than 15 min and would thus be consistent with the stated timeliness requirements for NWP, provided that provisions are made for the timely redistribution of these data towards NWP centres.

As regards polar winds, plans are being developed to improve the timeliness through the use of direct broadcast imagery received at high-latitude stations.

Additionally, ERS-2 GOME and scatterometer data are now available in near real time (within 30 minutes) in the coverage region of ESA (e.g., Europe and North Atlantic) and cooperating ground stations.(e.g., Beijing, Perth,..).

Next Actions:  WMO Space Programme to pursue further actions to implement RARS at a global scale and to encourage the implementation of similar plans to allow the derivation of polar winds with improved timeliness

S6.	LEO temporal coverage - Coordination of orbits for operational LEO missions is necessary to optimize temporal coverage while maintaining some orbit redundancy.

Progress: This is now the subject of a permanent action of CGMS.  WMO Space Programme will collaborate with space agencies, via CGMS, on a target system that will be implemented and to take steps towards achieving it.  Matters related for contingency planning in the AM and PM polar-orbits will be included

Next Actions:  This will be addressed at the CGMS Optimization workshop mentioned above.  Target system to be agreed upon by CGMS in 2006.

S7.	LEO Sea Surface Wind - Sea-surface wind data from R&D satellites should continue to be made available for operational use; 6-hourly coverage is required.

Comment: GCOS (GIP, Action A11) calls for continuous operation of AM and PM satellite scatterometers or equivalent.  QuikScat scatterometer data have been available to the NWP community since 1999, and will continue through the life of QuikScat (NASA has no current plans for a successor SeaWinds scatterometer).  Oceansat-2 has scatterometer capability that may be made available to the world community (this availability needs to be confirmed).  The relative performance of the multi-polarisation passive MW radiometry versus scatterometry requires further assessment.

Progress: ERS-2 scatterometer will be followed by ASCAT on METOP, sea surface wind will thus be observed in an operational framework from 2006 onwards.

The revised NPOESS baseline includes a microwave imager/sounder to provide wind speed and direction information at sea surface starting with NPOESS-C2 in 2016.

Three months of data has been made available to Windsat science team.  Windsat data have been distributed to several NWP centres in 2005.  Early assessments of its polarimetric capabilities to provide information on sea surface wind direction suggest that, while good information is available at high wind speed, this technology will not be competitive with scatterometry at low wind speed

Next Actions:  WMO Space Programme to take note of recent WindSat performance studies, to assess implications to the GOS and provide feedback to NOAA in 2006.  This shall be discussed at CGMS XXXIV in 2006.

S8.	LEO Altimeter - Missions for ocean topography should become an integral part of the operational system.

Comment: GCOS (GIP, Action O12) requires continuous coverage from one high-precision altimeter and two lower-precision but higher-resolution altimeters.

Progress:  Agreement has been reached to proceed with Jason-2 (2008).  TOPEX/Poseidon and Jason-1 continue to provide global ocean topography data to the NWP community.  ESA has plans for a Sentinel-3 ocean mission that will include an altimeter.

Next Actions:  WMO Space Programme to discuss with space agencies, via CGMS and WMO Consultative Meetings on High-level Policy on Satellite Matters, the continuity of operational provision after Jason-2.  This will be addressed at the CGMS Optimization workshop mentioned above.  Plans for operational follow-on should be reported at CGMS in 2006.

S9.	LEO Earth Radiation Budget - Continuity of ERB type global measurements for climate records requires immediate planning to maintain broadband radiometers on at least one LEO satellite.

Comment:  Plans for ERB-like measurements after Aqua remain uncertain.  There are also concerns about the continuity of absolute measurements of incoming solar radiation.  This is a high priority item for GCOS (GIP, Action A24).

Progress:  FY-3A will have a prototype Earth radiation budget instrument in 2007.  The first NPOESS satellite is scheduled to carry the CERES instrument (likely launch in 2013).

Next Actions: Continuity before and after NPOESS-C1 will be addressed at the CGMS Optimization workshop mentioned above.  WMO Space Programme will express concern at CGMS XXXIV if the risk of a gap is confirmed.

R&D satellites

S10.	LEO Doppler Winds - Wind profiles from Doppler lidar technology demonstration programmes (such as ADM-Aeolus) should be made available for initial operational testing; a follow-on long-standing technological programme is solicited to achieve improved coverage characteristics for operational implementation.

Progress:  Plans for ADM-Aeolus demonstration are proceeding on schedule, and ESA and ECMWF are developing software for the assimilation of Doppler winds into NWP models.  There are currently no plan for either a preparatory mission or an operational follow on.  EUMETSAT is considering the requirements for observations of the 3D wind field as part of their planning for post-EPS missions.

Next Actions:  WMO Space Programme will discuss with space agencies, via CGMS and WMO Consultative Meetings on High-level Policy on Satellite Matters, to ensure that the demonstration with ADM-Aeolus  can be followed by a transition to operational systems for wind profile measurement.  Plans for continuity of a Doppler Winds capability following ADM-Aeolus should be discussed by CGMS satellite operators in 2006 WMO Space Programme participates in an ESA/ESTEC ADM-Aeolus workshop on 25-27 September 2006.

S11.	GPM - The concept of the Global Precipitation Measurement Missions (combining active precipitation measurements with a constellation of passive microwave imagers) should be supported and the data realized should be available for operational use, thereupon, arrangements should be sought to ensure long-term continuity to the system.

Comment: GCOS ( GIP Action A7) requires stable operation of relevant operational satellite instruments for precipitation and associated products.

Progress: TRMM continues to provide valuable data for operational use.  Early termination of TRMM after 2004 was averted after user community appeals for its continuation.  NASA has assured continued operation into 2009.  In 2005, ESA’s European GPM was not selected as the next Earth Explorer Mission.  At the fifth International planning workshop WMO expressed it support and its readiness to facilitate partnerships to expand the GPM constellation.  It was recognized that ISRO’s Megha-tropique has a passive microwave capability that is not yet part of the GOS but could be useful in the GPM constellation (availability needs to be confirmed).  Other R&D and operational satellites in polar orbit may contribute to the constellation with their microwave radiometers.  GPM was addressed at the 6th Consultative Meeting (Buenos Aires, January 2006) and its importance was stressed.  The GPM core satellite is now planned for launch in December 2012.

Next Actions: WMO Space Programme is continuing discussions with space agencies, via CGMS and at CM, regarding plans for GPM.  The GEO workplan 2006 includes an action, co-led by CEOS and WMO, to advocate the timely implementation of the GPM mission.

S12.	RO-Sounders - The opportunities for a constellation of radio occultation sounders should be explored and operational implementation planned.  International sharing of ground support network systems (necessary for accurate positioning in real time) should be achieved to minimize development and running costs.

Comment: GCOS (GIP Action A20) requires sustained, operational, real-time availability of GPS RO measurements.

Progress:  CHAMP and SAC-C data have been available to some centres.  NWP OSEs have shown positive impact with small number of occultations.  Climate applications are being explored.  Near real time dissemination of CHAMP data is planned for 2006.  Plans for near real time distribution of METOP/GRAS and COSMIC data are also in place for 2006.

Next Actions:  Plan for operational follow-on to COSMIC should be discussed by CGMS in 2006.  Plans for a shared ground support network should be initiated by CGMS in 2006

S13.	GEO Sub-mm for precipitation and cloud observation- An early demonstration mission on the applicability of sub-mm radiometry for precipitation estimation and cloud property definition from geostationary orbit should be provided, with a view to possible operational follow-on.

Progress: Geo sub-mm is one of two systems being considered for IGeoLab.  A task team evaluated the IGeoLab possibilities for a Geostationary Observatory for Microwave Atmospheric Sounding (GOMAS) as well as other possible instruments.  This type of instrument in geosynchronous orbit is high priority for meeting existing user requirements in numerical weather prediction (NWP), nowcasting, hydrology and other applications areas.

GOMAS was not accepted by ESA as a core Explorer mission.  Alternative projects may be discussed at CGMS XXXIV.

Next Actions: WMO Space Programme will continue dialogue with space agencies, via CGMS.

S14.	LEO soil moisture and ocean salinity - The capability to observe ocean salinity and soil moisture for weather and climate applications (possibly with limited horizontal resolution) should be demonstrated in a research mode (as with ESA’s SMOS and NASA’s Aqua and Hydros, and NASA/CONAE Aquarius/SAC-D) for possible operational follow-on.  Note that the horizontal resolution from these instruments is unlikely to be adequate for salinity in coastal zones and soil moisture on the mesoscale.

Progress:  ERS scatterometer data sets have provided monthly global soil moisture maps since 1991 at 50 km resolution.  EUMETSAT plan an operational global NRT soil moisture product from Metop/ASCAT data.  WindSat and AMSR-E are being studied for possible utility of 6 and 10 GHz measurements for soil moisture for sparsely vegetated surfaces.  SMOS is scheduled for launch in late 2007.  Aquarius is scheduled for launch in 2008 and Hydros in 2009.

Next Actions:  WMO Space Programme will discuss at CGMS progress and options for provision of soil moisture and salinity products including real time delivery of soil moisture products for NWP.

S15.	LEO SAR - Data from SAR should be acquired from R&D satellite programmes and made available for operational observation of a range of geophysical parameters such as wave spectra, sea ice, land surface cover.

Progress:  The wave spectra from ENVISAT are available in near real time from an ESA ftp server.  CSA’s RADARSAT data are used in deriving ice products by the National Ice Center.

Next Actions:  WMO Space Programme to discuss with space agencies, via CGMS, (1) broader access by WMO Members to ENVISAT SAR data, (2) availability of SAR data from other agencies, and (3) continuity of such missions.  Assessment of status and plans should be completed by CGMS in 2006.

S16.	LEO Aerosol - Data from process study missions on clouds and radiation as well as from R&D multi-purpose satellites addressing aerosol distribution and properties should be made available for operational use.

Comment:  Terra and Aqua carry the MODIS sensor that is providing global aerosol products over ocean and most land regions of the world at 10 km spatial resolution.  Additional R&D satellites currently providing aerosol optical thickness and optical properties include Terra/MISR, PARASOL, EP-TOMS, and Aura/OMI.  CALIPSO carries an R&D lidar for monitoring the vertical distribution of aerosols along the orbital ground track of the spacecraft, which is in the A-train orbit along with Aqua, PARASOL, CloudSat, and Aura.  NASA’s Glory mission (2008) as well as NPOESS has added APS, an aerosol polarimetry sensor.  ESA and JAXA are preparing the Earthcare (cloud/aerosol mission) for launch in 2012.

Next Actions  WMO Space Programme will continue discussions with space agencies, via CGMS and at CM, regarding availability of these data for operational use.

S17.	Cloud Lidar - Given the potential of cloud lidar systems to provide accurate measurements of cloud top height and to observe cloud base height in some instances (stratocumulus, for example), data from R&D satellites should be made available for operational use.

Comment: GLAS data are currently able to determine vertical distribution of cloud top altitude along the nadir ground track of ICESat, but this spacecraft operates in ~100 day epochs and is not continuous.  CALIOP on CALIPSO should make these data routinely available in the A-train orbit (Aqua, PARASOL, CloudSat, and Aura).

Next Actions  WMO Space Programme will discuss with space agencies, via CGMS and at CM, near real time operational use of these data and operational follow-on planning.

##### S18.	Recommendation S18 is to be found in Section “Process studies” below

S19.	Limb Sounders - Temperature profiles in the higher stratosphere from already planned missions oriented to atmospheric chemistry exploiting limb sounders should be made operationally available for environmental monitoring.

Progress: MIPAS and SCIAMACHY data are available in near real time from the ESA ftp server.  NPP is scheduled to carry OMPS with ozone limb sounding in 2010.

Next Actions: WMO Space Programme will discuss with space agencies, via CGMS, progress/plans for distribution of data from MIPAS and SCIAMACHY on ENVISAT, from MLS and HIRDLS on Aura, and from similar instruments.

S20.	Active Water Vapour Sensing - There is need for a demonstration mission of the potential of high-vertical resolution water vapour profiles by active remote sensing (for example by DIAL) for climate monitoring and, in combination with hyper-spectral passive sensing, for operational NWP.

Next Actions:  WMO Space Programme will discuss with space agencies, via CGMS.

S21.	Lightning Observation – There is a requirement for global observations of lightning.  Several initiatives for operational space-based implementation exist.  These should be encouraged to fruition.

Comment: NASA’s observations of lightning from OrbView-1/OTD and TRMM/LIS have demonstrated that 90% of lightning occurs over land, and that it is heavily tied to deep convection.  In addition to its importance in severe storms and warnings for safety, lightning is an importance source of NOx and thus contributes to elevated levels of tropospheric ozone.  The vision for the space-based component of the GOS approved by the Extraordinary session of CBS in 2002 included GEO lightning under the need for “Several R&D satellites serving WMO Members”.

Progress: The dynamics of lightning occurrence and its importance for nowcasting has been recognized by NOAA that plans to include a lightning sensor on GOES-R and CMA that plans a lightning mapper on FY-4.  It is under consideration by EUMETSAT for MTG  however EUMETSAT are reviewing requirements and implementation options for lightning observations and the potential role of ground-based observations to meet requirements is being re-assessed.

Next Actions:  WMO Space Programme will discuss with space agencies, via CGMS.

S22.	Formation Flying – Advantages of formation flying need to be investigated.

Comment: NASA has already demonstrated both a morning constellation (involving Landsat 7, EO-1, SAC-C, and Terra) and an afternoon constellation (Aqua, PARASOL, and Aura, soon to be joined by CloudSat (2006), CALIPSO (2006), and OCO (2008)).  These multi-agency and multi-country constellations demonstrate the added value of coordination of Earth observations to make a polar orbiting system greater than the sum of the parts, but able to launch when sensors and spacecraft are ready and available.

Next Actions: The utility of data from sensors flying in formation need to be assessed.  WMO Space Programme will discuss with space agencies, via CGMS

### Process studies

In reviewing the Implementation Plan for the Evolution of the Global Observing System, and not withstanding other potential requirements, the need for following process study mission was identified:

S18.	LEO Far IR - An exploratory mission should be implemented, to collect spectral information in the Far IR region, with a view to improve understanding of water vapour spectroscopy (and its effects on the radiation budget) and the radiative properties of ice clouds.

Next Actions  WMO Space Programme to discuss with space agencies, via CGMS

4.	Considerations for evolution of the GOS in developing countries

4.1	In preparing this Implementation Plan, it was noted that redesign of the GOS included several special considerations and issues that involve developing countries. In many areas of Africa, Asia, and Latin America (Regions I, II, and III and some tropical areas between 25N and 25S), the current GOS provides no observations, whereas in other areas observations should be improved. When looking at candidate observing systems, consideration must be given not only to NWP but also to many other applications, including human forecasting. The evolution of the GOS in developing countries must address some of the issues that fall in three categories: (a) lack of public infrastructure such as electricity, telecommunication, transport facilities, etc., (b) lack of expertise from people to do the job, training, etc., and (c) funding for equipment, consumables, spare parts, manpower, etc. The lack of infrastructure and expertise may be the result of a lack of funding.

4.2		The evolution must take into account upgrading, restoring, substitution and capacity building (especially in the use of new technologies). Two aspects need to be considered: the data production and the data use. It is possible that some countries do not and will not be able to produce data and will therefore only be users of data. To help developing countries produce data for international exchange, due consideration must be given to the three issues previously identified i.e. public infrastructure, expertise and funding.

4.3 	Possible approaches towards the redesign have been discussed. A first step should be to identify observing systems that are less dependent on local infrastructure. In some circumstances, these include satellite, AMDAR, dropsondes, and AWS. Nonetheless, a minimum set of reliable RAOBs is required as a backbone to the GUAN and RBCN; these are also used to validate the satellite observations. Migration toward the table-driven codes (BUFR or CREX) as a reliable representation of the data is expected.

4.4 	However, obtaining vertical profiles by AMDAR in many data sparse areas is worth testing. It must be recognized that AMDAR ascent/descent and en route data will provide little stratospheric information and currently no humidity data (although humidity sensors are being tested). It is imperative that useful approaches be drafted for studying the impact of additional observations (e.g. AMDAR) in regions of scarce conventional observations (e.g. RAOBS) and discuss possible observing system experiments to explore enhancing the observations on these areas. More generally the role of developing countries in the THORPEX through the regional associations should be explored.

4.5	Capacity building in some countries needs further attention. Some countries have satellite-receiving stations or receive satellite data through the GTS, but lack the expertise to utilize the information to their benefit. Some countries are acquiring Doppler radar but need training on how to retrieve the information. For example, Region I has benefited with expanded access to conventional data and satellite imagery through the PUMA project. This type of project should be expanded to include other data types for routine application (synoptic, aviation, nowcasting).  Developments through the AMMA project offer a proposing route forward in some parts of Region I, and special attention should be paid to maintaining the selected parts of the network once the AMMA project has concluded.

4.6 	If resources are available, the highest priority should go to (a) maintaining the RBSN and RBCN, noting that GSN and GUAN stations are part of the RBSN, and (b) to rehabilitate observing sites in critical locations.

4.7 	Finally, the following recommendations should be taken into account when addressing the evolution of the GOS in developing countries:

  - Define geographical areas using advanced techniques to help identify where priority should be if additional funding were available;

  - Encourage regional associations in concert with CBS to define trial field experiments over data sparse areas, for a limited time, to evaluate how additional data would contribute to improve performance at the regional and global scale. A clearly demonstrated impact might make it easier to agree on some coordinated funding mechanism for areas concerned including funding from GEF (Global Environmental Facilities) for climate stations;

  - Examine whether automated stations could become a viable, cost effective alternative to manned stations for the surface network in the future;

  - In data-sparse areas of the world, make full use of AMDAR ascent/descent data at major airports; however the RAOB network still plays an important role in human forecasting;

  - When changes are made to the climate observing systems, the GCOS Climate Monitoring Principles should be followed;

  - The telecommunication problems should be referred to the OPAG on ISS and looked at as a priority;

  - Prioritize where the needs are most pressing for VCP or other funding.

  - High priority should be given by the region and secretariat to maintain a minimum RAOB network with acceptable performance within data-sparse regions.

ANNEX A

ACRONYMS

4DVAR		Four-Dimensional Variational Assimilation

ADM-Aeolus	Atmospheric Dynamics Mission (ESA)

AES		Atmospheric Environment Service (Canada)

AFIRS 		Automated Flight Information Reporting System

AIRS		Advanced Infra-red Sounder

AMDAR 	Aircraft Meteorological Data Delay

AMSU 		Advanced Microwave Sounding Unit

AMV		Atmospheric Motion Vector

AOPC 		Atmospheric Observation Panel for Climate

Argo		Array for Real-time Geostrofic Oceanography

ASAP		Automated Shipboard Aerological Programme

ATOVS		Advanced TIROS Operational Vertical Sounder

AVHRR 		Advanced Very High Resolution Radiometer

AWS 		Automatic Weather Station

BUFR		Binary Universal Form for the Representation of Meteorological Data

CAS		Commission for Atmospheric Sciences

CBS		Commission for Basic Systems

CGMS		Coordination Group for Meteorological Satellites

CHAMP		CHAllenging Minisatellite Payload

CIMO		Commission for Instruments and Methods of Observation

COSMIC	Constellation Observing System for Meteorology, Ionosphere and Climate

COSNA		Composite Observing System for the North Atlantic

CREX		Character Form for the Representation and Exchange of Data

DIAL		Differential Absorption Lidar

E-AMDAR 	EUMETNET-AMDAR

EARS 		EUMETSAT ATOVS (now Advanced) Retransmission Service

ECMWF		European Centre for Medium-Range Weather Forecasts

EGPM 		European (contribution to) Global Precipitation Measurement

ERB		Earth Radiation Budget

ESA		European Space Agency

ET-SSUP 	Expert Team (ET) on Satellite Systems Utilization and Products (SSUP)

EUCOS		EUMETNET Composite Observing System

EUMETNET 	European Meteorological Services Network

FASTEX	Fronts and Atlantic Storm Track Experiment

GCOS		Global Climate Observing System

GEF		Global Environment Facility

GEO		Geostationary Orbit Satellite

GIFTS		Geosynchronous Imaging Fourier Transform Spectrometer

GNSS		Global Navigation Satellite System

GOES		Geostationary Operational Environmental Satellite

GOS		Global Observing System

GPM 		Global Precipitation Measurement

GRAS		GNSS Receiver for Atmospheric Sounding

GSN		GCOS Surface Network

GTS		Global Telecommunication System

GUAN		GCOS Upper-Air Network

HIRDLS		High Resolution Dynamic Limb Sounder

HIRS		High Resolution Infra-red Sounder

IASI		Infra-red Atmospheric Sounding Interferometer

IGDDS		Integrated Global Data Dissemination Service

IGOSS		Integrated Global Ocean Services System

IOC		Intergovernmental Oceanographic Commission

IOS		IGOSS Observing System

JASON		Ocean surface topography mission

JAXA		Japan Aerospace Exploration Agency

JCOMM		Joint WMO/IOC Technical Commission for Oceanography and Marine Meteorology

JMA		Japan Meteorological Agency

LEO		Low Earth Orbit

MDS		Meteorological Data System

METOP 		Meteorological Operational Satellite (EUMETSAT)

MIPAS		Michelson Interferometer for Passive Instrument Sounding

MLS		Microwave Limb Sounder

MODIS		Moderate Resolution Imaging Spectroradiometer

NAOS		North Atlantic Ocean Stations

NASA		National Aeronautics and Space Administration

NESDIS		National Environmental Satellite, Data and Information Service

NMHSs 		National Meteorological and Hydrological Service(s)

NOAA		National Oceanic and Atmospheric Administration

NPOESS	National Polar-orbiting Operational Environmental Satellite System

NPP 		NPOESS Preparatory Program

NRT 		Near-Real Time

NWP		Numerical Weather Prediction

OPAG		Open Programme Area Group

OSE		Observing System Experiments

PUMA		Preparation for the Use of Meteosat Second Generation (MSG) in Africa

R&D 		Research and Development (satellite)

RAOB 		Radiosonde Observations

RBCN 		Regional Basic Climatological Network

RRR		Rolling Requirements Review

SAC-C		Earth-observation satellite (CONAE, Argentina)

SAR 		Synthetic Aperture Radar

SCHIAMACHYScanning Imaging Absorption Spectrometer for Instrumental Cartography

SEG 		Scientific Evaluation Group of COSNA

SEVIRI		Spinning Enhanced Visible and Infrared Imager

SMOS		Soil Moisture and Ocean Salinity satellite

SVPB		Surface Velocity Program Barometer drifter

TAMDAR	Tropospheric Airborne Meteorological Data Reporting

THORPEX 	The Observing System Research and Predictability EXperiment

TRMM		Tropical Rainfall Measuring Mission

UAV		Unmanned Aerial Vehicle

VCP		Voluntary Co-operation Programme

WMO		World Meteorological Organization

WOTAN		Wind Observation Through Ambient Noise

WVSS		Water Vapour Sensing System

WWWW 	World Weather Watch

XBT		Expendable BathyThermograph

ZTD		Zenith Total Delay

ANNEX B

VISION FOR THE GOS in 2015

In drafting the recommendations for an evolved GOS and then the Implementation Plan, the ET was guided by the following vision for the GOS in 2015 and beyond, as adopted by CBS (CBS Ext. Cairns, 1-12 December 2002).

For the space-based sub-system, there would be:

6 operational GEOs

• all with multi-spectral imager (IR/VIS)

• some with hyper-spectral sounder (IR)

4 operational LEOs

• optimally spaced in time

• all with multi-spectral imager (MW/IR/VIS/UV)

• all with sounder (MW)

• three with hyper-spectral sounder (IR)

• all with radio occultation (RO)

• two with altimeter

• three with conical scan MW or scatterometer

Several R&D satellites serving WMO members

• constellation of small satellites for radio occultation (RO)

• LEO with wind lidar

• LEO with active and passive microwave precipitation instruments

• LEO and GEO with advanced hyper-spectral capabilities

• GEO lightning

• possibly GEO microwave

All with improved inter-calibration and operational continuity.

For the surface-based sub-system, there would be:

Automation to enable

• targeting of observations in data sensitive areas

• optimal operation of

o radiosondes

o ASAP systems

o aircraft in flight

Radiosondes

•	optimized utilization

• stable and functioning RBSN, RBCN and GUAN

• supplemented by

o AMDAR ascent/descent

o ground-based GPS water vapour information

o wind profilers

o satellite soundings

• automatically launched

• computerized data processing

• real-time data transmission

• high vertical resolution

Commercial aircraft observations

• of temperature & wind plus humidity on some aircraft

• In-flight and ascent/descent data

• high temporal resolution

• available from most airports including currently data void airports in Asia, Africa and South America.

• possibly supplemented with UAVs

Surface observations

• stable and functioning RBSN, RBCN and GSN

• automated systems

• land sensors at high spatial resolution, supporting local applications such as road

weather

• ocean platforms (ship, buoys, profiling floats, moorings) in adequate number to complement satellite measurements

Radar observing systems measuring

• radial winds

• hydrometeor distribution and size

• precipitation phase, rate, and accumulation

• multiple cloud layers, including base and top height.

Data collection and transmission

• digital in a highly compressed form

• entirely computerized data processing

• role of humans in observing chain reduced to minimum

• information technology in all areas of life will provide new opportunities for obtaining

and communicating observations

• for satellite data in particular

- use of ADM including regional/special DCPC in the context of FWIS

- DB for special local applications in need on minimal time delay and as backup