| WORLD METEOROLOGICAL ORGANIZATION __________________ COMMISSION FOR BASIC SYSTEMS OPEN PROGRAMME AREA GROUP ON INTEGRATED OBSERVING SYSTEMS IMPLEMENTATION/COORDINATION TEAM ON THE INTEGRATED OBSERVING SYSTEM Sixth Session GENEVA, SWITZERLAND, 28 JUNE – 2 JULY 2010 | CBS/OPAG-IOS/ICT-IOS-6/Doc. 9.1 (11.5.2010) _________ ITEM: 9.1 Original: ENGLISH |
| --- | --- |

Evolution of the GOS

New Implementation Plan for the Evolution of the GOS

(Submitted by John Eyre, Chairperson, ET-EGOS, United Kingdom)

Summary and purpose of document This document provides for an overview of the current status of the development of the new version of the Implementation Plan for the Evolution of the global observing system responding to the Vision of the GOS for 2015 and WIGOS needs.

## Action Proposed

The ICT IOS is invited to note the decisions by ET-EGOS-5 in this regard and provide further guidance to ET-EGOS and the consultant as necessary.

_____________

References:	Vision for the GOS in 2025:

http://www.wmo.int/pages/prog/www/OSY/WorkingStructure/documents/CBS-2009_Vision-GOS-2025.pdf

Appendices:	I	Guidelines for the preparation of the new Implementation Plan for evolution of global observing systems - EGOS-IP

II	Terms of Reference of the consultant drafting the first version of the new EGOS-IP based on the Vision of the GOS in 2025

III	Progress report against the Implementation Plan for the Evolution of the GOS (EGOS-IP, responding to the Vision of the GOS for 2015), as updated at ET-EGOS-5

IV	Summary of 2009 progress regarding the implementation plan of the surface- and space-based systems of the GOS

New Implementation Plan for the Evolution of the GOS

1.	Introduction

1.1	Progress report against the Implementation Plan for the Evolution of the GOS

1.1.1	CBS-XIV endorsed the OPAG/IOS report on progress on EGOS-IP and requested OPAG/IOS to maintain and update EGOS-IP, taking into account the developments with respect to GEOSS, in close cooperation with the regional associations, their Working Groups on Planning and Implementation of the WWW and concerned technical commissions.

1.1.2	Progress with regard the implementation of the plan has been a major activity of the ET-EGOS in the last few years. ET-EGOS-5 reviewed and updated the progress and actions related to the surface-based and space-based sub-systems parts of the EGOS-IP responding to the Vision of the GOS for 2015 (see Appendix III). ET-EGOS-5 agreed that the current EGOS-IP contains a wealth of important information which will need to be captured as part of the new Implementation Plan.

1.1.3	Summary of progress achieved as of the end of 2009 regarding the implementation plan of the surface- and space-based systems of the GOS is provided in Appendix IV.

1.2.	New Implementation Plan for the evolution of global observing systems (EGOS-IP)

1.2.1	The current version of EGOS-IP is structured according to the original 47 recommendations originally proposed by the predecessor of ET-EGOS, the Expert Team on Observational Data Requirements and the Redesign of the GOS (ET-ODRRGOS). Whilst these recommendations were all important in their own right, and they were informed by the “Vision for the GOS in 2015”, they were not a coherent and comprehensive response to the “Vision”.  This remains a deficiency of the current EGOS-IP.

1.2.2	EC-LXI requested CBS to develop a new version of the EGOS-IP that responds to and is consistent with the new “Vision for the GOS in 2025” and WIGOS needs. Because the new Implementation Plan will respond to WIGOS needs, ET-EGOS-5 agreed that it will be named “Implementation Plan for the evolution of global observing systems”, however it will carry the same acronym (EGOS-IP).

1.2.3	In developing the new EGOS-IP, and based on lessons learned, ET-EGOS-5 agreed to consider the following elements:

- The new EGOS-IP should be a direct response to the new “Vision for the GOS in 2025”.  It is proposed that its structure should follow closely that of the Vision.

- The new EGOS-IP should make use of the wealth of material that currently exists within the existing EGOS-IP, to allow the progress and actions in these important areas to continue to be taken forward.  However, it is proposed that the material within the current EGOS-IP should be re-organised within the structure of the new “Vision”.

- There are several areas of the new “Vision” that are not represented by items in the current EGOS-IP.  Appropriate recommendations and actions need to be developed for these areas.

- EGOS-IP should also be enhanced to incorporate some aspects of WIGOS that are currently not covered by EGOS-IP. The scope of this extension will need careful consideration.  For example, it may be appropriate to extend it to cover those observing systems which fall within the scope of WIGOS but outside that of the current EGOS-IP.  However, it will not be appropriate to cover aspects of WIGOS such as governance and regulatory issues.

- A good model for the new EGOS-IP is the GCOS Implementation Plan (GCOS-IP).  This is a well-structured and comprehensive document for an equivalent activity.  Advice on this approach from GCOS colleagues would be very welcome.

- The Progress Report on the Implementation of the Global Observing System for Climate in Support of the UNFCCC 2004-2008 is also a good model for ET-EGOS for reporting progress regarding implementation of the EGOS-IP.

1.2.4	ET-EGOS-5 recognized that plans for developing the new EGOS-IP should take account of the resources available for the task. Although a document comparable with GCOS-IP may be an admirable aspiration, it is probably not achievable without significant effort in both co-ordination and implementation.

1.2.5	ET-EGOS-5 noted with appreciation that funds are being committed by the United Kingdom to hire a consultant(s) in 2010 to develop a structure for the EGOS-IP, based on the structure of the new “Vision”, WIGOS developments, and additional guidance from ET-EGOS, and then to “populate” the structure with content, initially derived from the existing EGOS-IP and later extended to include new elements. The Team thanked the United Kingdom for its offer, and agreed on the Terms of Reference for the consultant(s). These are provided in Appendix II.

1.2.6	Using GCOS as an example, ET-EGOS-5 agreed that instead of updating the EGOS-IP document directly to reflect progress on actions, it would be preferable (i) to keep the original document of the EGOS-IP as a reference; and (ii) to regularly produce at ET-EGOS Sessions a report on progress against the EGOS-IP. The Team also suggested to implement version control of those two documents.

1.2.7	After discussion, and taking into account the updated SoGs, the inputs from the Regional Associations, and feedback from national reports, the ET-EGOS-5 drafted guidelines for the preparation of the new EGOS-IP responding to new Vision for the GOS in 2025 and WIGOS needs. The guidelines are provided in Appendix I. A revised update of progress on the old EGOS-IP (responding to new Vision for the GOS in 2015) is provided in Appendix III. Summary of progress achieved as of the end of 2009 is provided in Appendix IV.

2.	Summary of progress

2.1	A Special Service Agreement was signed by Jean Pailleux (retired from Meteo France, and former member of ET-EGOS) with WMO with the Terms of Reference detailed in Appendix II. The consultant will work on this issue for a total of 40 days during the period 1 April 2010 to 30 October 2010 and follow the guidelines as detailed in Appendix I.

2.2	According to the latest discussions with Jean Pailleux and John Eyre, the following schedule has been proposed:

- April to June 2010: Consultant reading available documentation, including in particular the ET-EGOS-5 meeting report and its relevant annexes, GCOS-IP, and the progress and actions related to the surface-based and space-based sub-systems parts of the EGOS-IP responding to the Vision of the GOS for 2015 (see Appendix III), etc.

- June 2010: First general sections of the report drafted by the consultant. A first draft documenting at least one observing system should be documented (following the outline defined at the last ET-EGOS meeting and document in Appendix I).

- ICT-IOS-6, June 2010: The consultant is planning to attend ICT-IOS-6 in order to present the work achieved so far, interact with the ICT-IOS and receive further guidance. He will also use the opportunity of being in Geneva to meet with the ET-EGOS chair and the Secretariat to discuss the partial draft, and make adjustments if necessary.

- July to October 2010: Finalizing the draft based on guidance from ICT-IOS, ET-EGOS Chair, and the Secretariat.

2.3	At the time of writing this document, the consultant has been reading the following documents:

- Vision of the GOS for 2025;

- Statements of Guidance for the 12 application areas currently covered by the Rolling Review of Requirements;

- Report on progress and actions for the existing version of the EGOS-IP as prepared by ET-EGOS-5;

- 2010 Update of the Implementation Plan for the Global Observing System for Climate in Support of the UNFCCC (GCOS-IP), including the GCOS Progress report.

- WIGOS Concept of Operations (CONOPS) and WIGOS strategy as drafted by the Second meeting of the Sub-Group on WIGOS of the Executive Council Working Group on WIGOS and WIS, and subsequent meeting of the EC WG WIGOS-WIS.

2.4	The consultant also read the report of the 5th session of the ET-SAT (held in April 2010) and considered the satellite issues related to continuity of satellite missions and to transition to new generations of satellites. The idea is to check to what extent the coming missions developed by satellite agencies are “on track” with respect to the 2025 vision. He also looked in details at the different recommendations contained in the current EGOS-IP which are labeled G1 to G23, GN1 to GN8, S1 to S18. The exercise is (i) to find out how they can be “reformatted” in the new EGOS-IP text (whose structure has been provides by the ET-EGOS meeting), and, (ii) to check if the substance of these recommendations will be comprehensive enough in the new plan.

____________

Appendix I

Guidelines for the preparation of the new Implementation Plan for evolution of global observing systems - EGOS-IP

(responding to new Vision for the GOS in 2025 and WIGOS needs)

The new Implementation Plan for Evolution of global observing systems (EGOS-IP) will be based on the Vision of the GOS in 2025, as well as WIGOS needs as documented in the WIGOS Concept of Operational (CONOPS) and the WIGOS Strategy.

The EGOS-IP will be modelled on the basis of the 2010 Update of the Implementation Plan for the Global Observing System for Climate in Support of the UNFCCC (GCOS-IP). In other words, it will include an executive summary, and introduction, a description of the strategic approach to the implementation of the GOS, and address overarching, and cross cutting action. However, the core of the document will be structured by observing system components (surface-based, and space-based, and their sub-components by type of instrumentation) instead of by application domain as is the case in the GCOS-IP. The EGOS-IP should not duplicate information with other Implementation Plans (e.g. GCOS, GAW) but references made.

The Introduction will make references to the context in which the EGOS-IP will apply, including WIGOS, and provide some general background information about the RRR, explain the purpose of the Vision for the GOS in 2025, and the EGOS-IP. The introduction will also explain the scope of the document, and explain the governance and the processes through which the EGOS-IP is being developed, approved, and implemented. Some information on document version control will also be provided. This section will also list the aspects that are not covered in the EGOS IP (e.g. Quality management, organizational framework, detailed costing) although those aspects can be mentioned in the introduction itself.

A section will describe the strategic approach to implementation that is being followed in the context of the Rolling Review of Requirements. This section will explain in more detail the links with the WIGOS and WIS, describe the RRR itself, and detail the roles and responsibilities of the various players and stakeholders (e.g. Space agencies, coordination groups (e.g. CGMS), Technical Commissions, Regional Associations, Organizations co-sponsoring WMO observing systems, etc.)

A section will address overarching, and cross cutting actions, i.e. (i) planning, reporting and oversight, (ii) sustainability issues and partnership between research and operational agencies, (iii) global observing systems (e.g. GCOS, GOOS, GTOS), and support from international organizations, (iv) space agencies coordination bodies (e.g. CGMS, CEOS), and (v) scientific and technical challenges, (vi) Quality Management Framework, and follow its principles, and (vii) General trends and issues as proposed in the Vision for the GOS in 2025. As the observing system evolves, and recommendations are made to Members as part of the EGOS-IP, specific recommendations will also have to be made to CBS for updating the Manual and guides in a consistent way.

A section will address considerations for the evolution of the GOS in developing countries building on the corresponding section from the current version of the EGOS-IP, recent ET-EGOS recommendations, and latest developments in this regard especially in the WIGOS framework.

In the core sections of the report, for each observing system component addressed in the EGOS-IP, the gaps identified from the Statements of Guidance (SoG) for various application areas will be considered and turned into generic recommendations (i.e. a recommendation can address the gaps identified for several applications areas), and sub key actions. Some generic issues, i.e. not related to a specific observing system, will also be addressed.

Outline of the EGOS-IP document:

- Executive summary

- Introduction (context, background, purpose of the plan, scope of document, approval process/governance, version control)

- Strategic approach to implementation (e.g. link with WIGOS-WIS, description of the RRR, role of players – space agencies, CGMS, TCs, RAs, partners…)

- Overarching, cross cutting actions

- Considerations for the evolution of the GOS in developing countries

- Surface-based observing system

6.1	Introduction

6.2	Generic issues – not related to a specific observing system - (data calibration, data exchange)

6.2.1	Introduction

6.2.2	Title of Generic Recommendation 1

  - Introduction

  - Text of Recommendation

  - Sub action 1

        - Description

        - Responsible group, agency, organization

        - Time frame

        - Target/Performance indicator

        - Rationale explaining cost-effectiveness and general benefits to Members

  - Sub action 2

…

6.2.3	Title of Generic Recommendation 2

…

6.3	Issues specific to observing system components

6.3.1	Component Observing System 1

6.3.1.1	Introduction on specific SoG(s) and gap analysis

6.3.1.2	Title of Generic Recommendation 1 (can relate to many Applications)

  - Introduction

  - Text of Recommendation

  - Sub action 1 …

  - Sub action 2 …

…

6.3.1.3	Introduction on specific SoG(s) and gap analysis

6.3.1.4	Title of Generic Recommendation 2 (can relate to many Applications)

  - Introduction

  - Text of Recommendation

  - Sub action 1 …

  - Sub action 2 …

…

…

6.3.2	Component Observing System 2

…

6.4	R&D and Operational pathfinders – examples

7.	Space-based observing system

7.1	Same structure as 6.1 (including using information from the “Dossier” Volume-III)

7.2	Same structure as 6.2 (including using information from the “Dossier” Volume-III)

7.3	Same structure as 6.3 (including using information from the “Dossier” Volume-III)

7.4	Operational pathfinders and technology demonstrators

Annexes:

Vision of the GOS for 2025

References (e.g. SOGs, GCOS IP, GCOS Progress report, Dossier)

List of contact points

Glossary

____________

Appendix II

Terms of Reference of the consultant drafting the first version of the new EGOS-IP based on the Vision of the GOS in 2025

A consultant(s) will be recruited to assist the CBS Expert Team in the Evolution of the Global Observing System (ET-EGOS) in submitting a new Implementation Plan for the Evolution of Global Observing Systems (EGOS-IP) to the CBS and seeking its endorsement.

The objective of the consultant(s) will be to draft the new EGOS-IP based on the Vision of the GOS for 2025, the RRR process, and WIGOS needs; and structure the document according to the outline proposed by the fifth Session of the ET-EGOS (Geneva, Switzerland, December 2009), and detailed in Annex IX of the final report of the Session.

To achieve this objective, the consultant(s) shall

- Take into account the Vision of the GOS for 2025;

- Take into account the WIGOS Concept of Operations (CONOPS) and WIGOS strategy as drafted by the Second meeting of the Sub-Group on WIGOS of the Executive Council Working Group on WIGOS and WIS, and subsequent meeting of the EC WG WIGOS-WIS as appropriate;

- Review available supporting documentation, including Statements of Guidance for the 12 application areas currently covered by the Rolling Review of Requirements; and the report on progress and actions for the existing version of the EGOS-IP as prepared by ET-EGOS-5;

- Review the 2010 Update of the Implementation Plan for the Global Observing System for Climate in Support of the UNFCCC (GCOS-IP), including the GCOS Progress report, and use them as a model for drafting the EGOS-IP;

- Consult with ET-EGOS and other experts as appropriate;

- Deliver a draft report provided in electronic form according to the format proposed by the ET-EGOS;

- Report to the secretariat (who will submit the report to the Chair of ET-EGOS).

The work shall be accomplished by the end of 2010 under a WMO Secretariat Special Service Agreement with the nominated consultant(s) using resources provided by the United Kingdom through the WIGOS Trust Fund for the purpose of updating the EGOS-IP, and to a level of GBP 25 000.

The following risks can potentially impinge on the success of this work: (i) unavailability of the funding; and (ii) missing necessary contributions from ET-EGOS or appropriate experts;

____________

Appendix III

REPORT ON PROGRESS ON THE
IMPLEMENTATION PLAN FOR THE EVOLUTION OF

THE SURFACE- AND SPACE-BASED SUB-SYSTEMS OF THE GOS

(Version 1.7, 4 December 2009)

CONTENTS

1. 	Introduction

2.	Evolution of surface-based sub-system of the GOS

3. 	Evolution of space-based sub-system of the GOS

4. 	Considerations for evolution of the GOS in developing countries

Annex A	Acronyms

Annex B	Vision for the GOS in 2015

IMPLEMENTATION PLAN FOR THE EVOLUTION OF

THE SURFACE- AND SPACE-BASED SUB-SYSTEMS OF THE GOS

1.	Introduction

1.1 	This Implementation Plan has been prepared by the WMO/CBS/OPAG-IOS Expert Team on the Evolution of the Global Observing System (ET-EGOS, formerly the Expert Team on Observational Data Requirements and Redesign of the Global Observing System, ET-ODRRGOS).

1.2	The Plan is prepared and updated in the following way:

1.2.1	Using the CBS Rolling Review of Requirements (RRR) process, user requirements for observations are compared with the capabilities of present and planned observing systems to provide them.  Both user requirements and observing system capabilities are collated in a comprehensive, systematic and quantitative way in the WMO/CEOS database, which attempts to capture observational requirements to meet the needs of all WMO programmes.  The comparison of user requirements with observing system capabilities for a given “application area” is called a “Critical Review”.  The output of the Critical Review process is reviewed by experts in the relevant application and used to prepare a Statement of Guidance (SOG), the main aim of which is to draw attention to the most important gaps between user requirements and observing system capabilities, in the context of the application.  This has been done systematically for (currently) 11 “application areas”:  global NWP, regional NWP, synoptic meteorology, nowcasting and very short range forecasting, seasonal and inter-annual forecasting, aeronautical meteorology, climate monitoring, ocean applications, agrometeorology, hydrology and water resources, and atmospheric chemistry.  Thus a wide range of applications within WMO programmes have already been addressed.  The latest versions of SOGs are available through the WMO web site.

1.2.2	The “gap-analysis” provided by these SOGs is then reviewed by ET-EGOS. The key issues emerging from them are used to formulate recommendations for action and, following endorsement by CBS, these recommendations form the basis of an Implementation Plan (IP), through which progress to meet the recommendation is recorded and appropriate actions are proposed.  The IP is a living document and is reviewed regularly to take account of progress in implementation, and of changes in user requirements and observing system networks and technologies.

1.2.3	In drafting the IP, ET-EGOS has been guided by the vision for the GOS in 2015, as adopted by CBS (CBS-Ext.(06), Cairns, 1-12 December 2002).

1.3	The IP is also informed from a number of other sources:

1.3.1	ET-EGOS works closely with the CBS Rapporteurs on Global and Regional Observing System Experiments (OSEs) to take note of conclusions emerging from impact studies, through which real and hypothetical changes to the GOS are assessed for their impact on NWP performance.   In particular ET-EGOS takes note of the conclusions of the WMO-sponsored Workshops on “the Impact of Various Observing Systems on NWP”.  The conclusions of the workshops in Toulouse (2000) and Alpbach (2004) are recorded in WMO/TDs 1034 and 1228 respectively.  The conclusions of the workshops in Geneva (2008) will be available on CD ROM from WMO. In addition, ET-EGOS commissions impact studies to answer specific questions when necessary.

1.3.2	ET-EGOS takes note of developments in observing system technology.  Candidate observing systems (space-based and surface-based) for the coming decade were studied and reported in WMO/TD 1040.

1.3.3 	The IP is informed by advice from a number of other bodies including: other CBS Expert Teams, the World Weather Watch Programme, the WMO Space Programme, JCOMM, the WMO AMDAR Panel, GCOS and representatives of the WMO Regions.

1.3.4	The scope and assumptions of the IP are as follows:

  - It addresses both surface-based and space-based sub-systems of the GOS.

  - It responds to observational requirements of all WMO programmes to which the GOS might reasonably be expected to contribute.

  - It responds to a vision of the GOS in 2015 and beyond as set out in section 5.

  - It envisages that the future GOS will build upon existing sub-systems, both surface- and space-based, and will capitalize on existing and new observing technologies not presently incorporated or fully exploited; each incremental addition to the GOS will be reflected in better data, products and services from the National Meteorological and Hydrological Services (NMHSs).

  - It responds to those elements of the GCOS Implementation Plan which call for action by WMO Members (through CBS) or by the WMO Space Programme.  (A cross-check between the GCOS Implementation Plan and this IP has been performed.)

  - It takes note of the GAW Strategic Implementation Plan but does not attempt to duplicate its actions.

  - It does not explicitly express the need for aspects of continuity of current observing systems – it is concerned primarily with evolution rather than continuity.  However it is recognized that aspects of continuity of observing systems are of key importance for many applications, including operational weather forecasting and climate monitoring.

  - It recognises the special challenges and issues concerning developing countries (see section 4).

1.5	In preparing this IP it has become clear the scope of changes required to the GOS in the next decade are massive and will need new approaches for science, data handling, product development, training and utilization.

1.6	The IP currently contains a set of about 50 recommendations, each with corresponding comments on progress and accompanying actions.  There is a set of recommendations for the surface-based sub-system of the GOS (see section 2) and a set for the space-based sub-system of the GOS (see section 3).

2.	Evolution of surface-based sub-system of GOS

Data coverage, distribution and coding

G1.	Distribution - Some observations made routinely are not distributed in near real-time but are of interest for use in meteorological applications. In addition, hydrology applications, and also GCOS, will benefit from in-situ observation of parameters such as snow cover, snowfall, snow water content, soil moisture and run-off to be used in combination with satellite data.

(a)	Observations made with high temporal frequency should be distributed globally at least hourly.

Comment:  Studies have shown that modern, four-dimensional data assimilation systems can make excellent use of hourly data, e.g. from SYNOPs, buoys, profilers, and more frequent data from other automated systems, in particular AWS. The CBS has urged WMO Members to implement this recommendation at the earliest possible date. Availability to hourly surface pressure data is important for NWP and should be improved. Drifting buoy hourly pressure data are now exchanged routinely. Over land, more frequent observations are available from AWS but are not necessarily being shared amongst Members in real-time.

Update July 2008: Recommendation relayed to the Ship Observations Team for transmission of data with higher temporal resolution at least from shipboard AWS. After the 2004 design study of EUCOS, E-SURFMAR made efforts to get hourly air-pressure data from VOS equipped with AWS. However, at this time, most of the AWS operators are facing high satellite data telecommunication costs (Inmarsat Code41). Inmarsat-C data reporting using compressed binary transmission and Iridium SBD transmissions looks promising. E-SURFMAR is expected to issue new recommendations by the end of 2008. In 2009, we should see European NMSs purchasing new AWS with agreed upon specifications. For its own objectives, E-SURFMAR should fund about 12-15 simple AWS each year to be installed on ships sailing in the Mediterranean Sea and in the North Atlantic, during the 2008-2011 period.

Actions July 2008:  SOT to continue to address the issue about hourly ship data as an ongoing activity, and enhanced use of shipboard AWS.  More frequent data than 1 hour from AWS are encouraged to be shared between Members in real-time.

Update, December 2009: Information provided to Members through CBS-XIV and EC-LXI. More countries have now indicated that they have increased the distribution of hourly data on GTS. ET-AWS has developed a BUFR template for higher temporal resolution data which is now more frequently being used.

New action December 2009: Secretariat to contact the EGOS-IP National Focal Points who indicated availability of high frequently data, and encourage them to realize distribution of such data.

(b)	Observational data that are useful for meteorological applications at other NMHSs should be exchanged internationally.  Examples include high resolution radar measurements (i.e. products, both reflectivity and radial winds, where available), surface observations, including those from local or regional mesonets, such as high spatial resolution precipitation networks, but also other observations, such as soil temperature and soil moisture, and observations from wave rider buoys.  WMO Members in regions where these data are collected should make them available via WMO in real-time or near-real-time information systems, whenever feasible.

Comment:  CBS agreed that the Commission working through Regional Rapporteurs, would urge all Members with existing operational observing capabilities and networks to distribute their full information content as quickly as possible. CBS further agreed that the OPAG-IOS Chairman, in consultation with the Chairs of the regional Working Group on Planning and Implementation of the WWW, should ensure that operators and managers of regional observing systems were made aware of GOS requirements (CBS-XIII Report).

The global exchange of radar wind and reflectivity data will require substantial development work concerning data specification and formatting. Also the SYNOP code, and its BUFR implementation, are inadequate for the transmission of a variety of surface observations currently not exchanged on the GTS, but are of interest to application areas.

Update July 2008: The most current version (July 2007) of GCOS observation requirements for in-situ parameters, such as snow cover, snow water equivalent, soil moisture and river discharge, are given in the WMO/CEOS database of observation requirements. An update of these observation requirements is planned for June 2009, in order to ensure consistency with the planned update of the GCOS Implementation Plan in 2009.

Centres or groups (e.g. the EUMETNET OPERA radar group) have developed local BUFR Tables, by definition not published in the Manual on Codes. WWW Centres or groups such as the EUMETNET radar group should be invited to consolidate proposals for the extension to the BUFR Tables, including BUFR templates, required for the global exchange of radar data, and submit their proposals to the CBS/ET-DRC for their inclusion in the Manual on Codes. A meeting of the ET-DRC is scheduled from 1 to 5 September 2008 in Geneva.

Action July 2008: (i) The development of expanded BUFR templates for the exchange of these observations should be considered, to be addressed via ET-DRC;
(ii) Encourage that existing regional composite radar data/maps be extended to continental scale and include neighbouring countries. Encourage international exchange of data on a free basis, including Radar reflectivity data, winds and other derived variables.

Update, December 2009: Information provided to Members through CBS-XIV and EC-LXI. ET-EGOS-5 discussed whether adequacy of Res.40 (and WMO No. 837) for achieving collective goals of Members of WMO remains an open question. This also relates to WIGOS/WIS with respect to sharing access to more and more data.

New action December 2009: ET-SBRSO to address encouraging Members to exchange more surface-based remotely-sensed data; ET-SBRSO to recommend Technical arrangements on how to deal with restricted data (e.g. tag on data to indicate use of the data and policy).

G2.	Documentation - All observational data sources should be accompanied by good documentation including metadata, careful QC, and monitoring. The need for good metadata exchange in support of observational data, sometimes in real-time, is essential.

Comment:  OPAGs IOS and ISS and JCOMM DMPA were encouraged to progress the development of an integrated metadata distribution system to support the needs of the GOS.

Update July 2008: The Inter-programme Expert Team on Metadata Implementation (IPET-MI) is tasked to pursue the development of the WMO core profile of the ISO metadata standard and to develop guidance for the implementation and use of operational information catalogues. The WMO Core profile of the ISO metadata standards concerns metadata required for the discovery of data in a first stage to be followed by further stages concerning the access and the usage of the data. Other metadata should be either exchanged together with the data or included in operational catalogues to be defined. Proposals to include metadata in the code forms for their exchange with the data, e.g. proposals for new entries in the BUFR tables, should be submitted to the CBS/ET-DRC.

Action July 2008:  IPET-MI to provide a status report on the implementation to the next ET-EGOS. Ongoing action of ET-EGOS, to be reviewed in the light of the evolving WIS and WIGOS

New action December 2009:  Ongoing action of ET-EGOS, to be reviewed in the light of the evolving WIS and WIGOS, and in liaison with the WIGOS Planning Office.

G3.	Timeliness and Completeness

(a)	There should be a timely distribution of radiosonde observations with ideally all observation points included in the message (together with the time and the position of each data point; information on instrument calibration prior to launch, and information on sensor type and sub-sensor type).  Appropriate coding standards should be used to assure that the content (e.g. vertical resolution) of the original measurements, sufficient to meet the user requirements, is retained during transmission.

Comment:  NWP OSEs have demonstrated the usefulness of full resolution data for NWP.  The NWP OSE Workshop (Alpbach, 2004) reiterated the need for near real-time distribution of full resolution RAOB data. CBS has asked all Members to generate, as soon as possible, sounding data in Table Driven Code Forms (BUFR or CREX), following the technical specifications defined by CBS in the Guidance for Migration (see http://www.wmo.ch/web/www/documents.html#CodeTables).

Update July 2008: General information on the migration to TDCF is available
from http://www.wmo.int/pages/prog/www/WMOCodes/MigrationInfoDocum.html. Specific information on BUFR encoding/decoding software is available from

http://www.wmo.int/pages/prog/www/WMOCodes/Software_encoder_decoder.doc and on BUFR templates from

http://www.wmo.int/pages/prog/www/WMOCodes/TemplateExamples.html.

Guidelines regarding the required vertical resolution: transmit as high resolution data as possible and end users will apply appropriate filtering or algorithms to meet their specific requirements, if necessary.

Action July 2008:  CBS to encourage Members to migrate to internationally agreed BUFR templates, especially regarding upper air radiosonde profiles for the distribution of high resolution data.

New Action December 2009: Ongoing action for the Regional Associations with assistance from the Secretariat to monitor migration to TDCs especially for distributing high resolution radiosonde data in BUFR.

(b)	The timely availability of ocean observations for meteorological use is very important.

Comment:  The DBCP noted that the drifting buoy data timeliness was poor in a number of ocean areas as less than 50% of the data collected by Argos through its global system were received in real-time.  Whereas elsewhere more than 80% was received in real-time.

Update July 2008:  Limited improvements noted despite some efforts to connect new Argos receiving stations to the global system.

Update December 2009: DBCP-25 (Oct 2009) supporting the use of Iridium in areas where timeliness is problematic.

Action December 2009: DBCP to continue efforts to improve the situation in the ocean regions where more real-time data are needed, including the South Atlantic Ocean, the South-East Pacific Ocean, and the North of the Indian Ocean. Promote use of Iridium satellite data telecommunication to improve data timeliness.

New action December 2009: CBS (through ICT-IOS) for remote stations, and JCOMM for marine stations (e.g. Argo) to address the use of alternative data collection systems to improve timeliness.

G4.	Baseline system - Provide comprehensive and uniform coverage with at least 12-hour frequency of temperature, wind, and moisture profiles over mid-latitude continental areas and coastal regions.  In tropical regions the wind profile information is particularly important.

Comment:  Regional and global forecasting systems continue to show benefit from a comprehensive and uniform coverage with at least 12-hour frequency of temperature, wind, and moisture profiles over mid-latitude continental areas and coastal regions.  In tropical regions the wind profile information is considered to be of particular importance. At this stage the radiosonde and PILOT network still plays an important role in meeting these requirements (NWP OSE Workshop, Geneva 2008).  Profile data are now and will in future, to an increasing extent, be provided from a mix of observing system components and will be complemented by the utilization of radar winds and satellite data over land.

Members have been suitably informed of these requirements through CBS (CBS-XIII Report). This is more easily achievable where sub-regional programmes, such as EUCOS, or large national programmes exist.  It is acknowledged that this is more of a challenge with a collection of small national programmes.

The EUCOS plans for the redesign of the upper air network in Europe will address the issue of best mix of radiosonde and AMDAR profile data. Although EUCOS is focused on regional aspects for NWP in Europe, their findings may be applicable elsewhere.

(i)	WWW monitoring activities should reflect the baseline systems requirements and provide suitable feedback to Members concerning their baseline systems commitments.

Update July 2008: The statistics of the monitoring exercises coordinated by the Secretariat (see http://www.wmo.int/pages/prog/www/ois/monitor/monitor-home.htm ) include information on the availability of TEMP, PILOT and wind profiler reports; the monitoring information do not detail the availability of the data types such as wind, temperature or humidity. WWW centres have developed and implemented schemes for the monitoring of the availability of reports and are invited to contribute to the monitoring of data types such as wind, temperature or humidity; requirements on the presentation of the monitoring statistics should be specified by the ET-EGOS.

Action July 2008: Ongoing activity

(ii)	Impact studies to address the question of best mix of vertical atmospheric profiles to be obtained from different observing systems.

Update July 2008: Results at the Geneva 2008 Workshop on observation impacts emphasized the importance of the existing radiosondes at high latitudes. In particular, significant impact was shown for the Canadian Arctic. The complementarity, at regional and global scales of radiosondes and aircraft profiling data was clearly demonstrated. The results indicate that the two observing systems provide equivalent wind and temperature profiling capabilities for the purposes of regional and global NWP, within the troposphere. It should be noted that the radiosondes additionally provide valuable humidity profiles and extend into the stratosphere. Other studies quantified a degree of redundancy between these two profiling observing systems. This is thought to originate from locations where aircraft and radiosondes are both present within a short period of time. Wind-profilers are currently available in Japan and in parts of America and Europe, where radiosondes and aircraft are also available. Their additive contribution is therefore relatively modest at present.

Update December 2009: Information provided to Members through CBS-XIV and EC-LXI.

Action December 2009: AMDAR Panel to promote AMDAR in data sparse areas; and to complement other upper-air observing systems in other areas. CBS (through ICT-IOS) to encourage NMHS to ascertain what is the appropriate mix of upper air observing systems to serve the needs of NWP, taking into account latest results from OSEs (e.g. mix of wind and temp profiles)

New action Dec 2009: CBS (through ICT-IOS) to encourage NMHS to ascertain what is the appropriate mix of upper air observing systems to serve the needs of NWP taking into account latest results from OSEs (e.g. mix of wind and temp profiles).

G5.	Stratospheric observations - Requirements for a stratospheric global observing system should be refined. Document the respective needs for radiosondes, radiances, wind data, humidity data, noting the availability and required density of existing data sources, including GPS sounders, MODIS winds and other satellite data.

Comment:  The GPS-RO missions (e.g., COSMIC) have provided a substantial enhancement to the stratospheric observing system. Impact studies have shown the benefit of high reaching radiosonde data. For humidity, AOPC has noted that current in-situ measurement capabilities for upper troposphere and lower stratosphere water vapour are not meeting climate requirements and stressed the need for further development. It is therefore important to address the question of the best mix of observations required from radiosondes and satellites in the stratosphere for NWP, but also for GCOS purposes.

Update July 2008: The Geneva Workshop (May 2008) noted that the description of the stratospheric temperature has been dramatically improved by new observing systems which are now assimilated in NWP, especially radio-occultation measurements. No OSE presented at the Workshop can answer directly the question: “how many radiosondes need to go up far into the stratosphere?” with reference to the additional challenges and cost of achieving balloon ascents to such heights. However, the question can be addressed again through new emerging tools which allow the evaluation of the observation impact (adjoint technique).

Action July 2008:  CBS to recommend to EC that major NWP centres assess the impacts of the stratospheric observing systems and report to ET-EGOS-5.

Update December 2009: Information provided to Members through CBS-XIV and EC-LXI. This will be addressed at the next “NWP impact” workshop in 2012 (e.g. NWP centres to make impact studies e.g. tropical regions vs. extra tropical regions).

New action December 2009: Stratospheric measurements are especially important for the climate change community and must include measurements of meteorological as well as trace gases parameters (and included in  SoG for Atmospheric Chemistry, and SoG for GCOS).

Broader use of ground-based and in-situ observations

G6.	Ozone Sondes - Near real-time distribution of ozone sonde data is required for calibration and validation of newly launched instruments, for environmental monitoring and for potential use in NWP.

Comment: This requires close inter-commission co-ordination between CAS and CBS to be facilitated by the WMO Secretariat. The GAW meeting in Payerne October 2005 stressed the importance of real-time distribution of ozone data and total column ozone data on the GTS.  BUFR formats have been developed and Members are encouraged to make use of them for data exchange.

Update July 2008: WIGOS Pilot Project for GOS-GAW will address ozone measurements and accessibility to the data in near real-time through WIS. A number of European ozone sonde stations submit data in NRT to the Norwegian Institute for Air Research (NILU), that pass the data on to ECMWF in CREX format. This service has been on-going for many years and NILU is willing to expand this to encompass all ozone sonde stations worldwide, if necessary/desired. This should be seen as an important component of the WIS-WIGOS pilot project. In the future, NILU could play a role of the WIS DCPC.

New Action December 2009: Ongoing within the WIGOS pilot project for GOS-GAW. WMO Secretariat to remind Members that all available ozone soundings be made available in near-real time on the GTS.

Update December 2009: Information provided to Members through CBS-XIV and EC-LXI. ET-EGOS to support the WIGOS Pilot Project (PP) for GAW-GOS, and inform the PP about the outcome of ET-EGOS-5.

Moving towards operational use of targeted observations

G7.	Targeted Observations - Observation targeting to improve the observation coverage in data sensitive areas for NWP should be transferred into operations once the methodology has matured.  The operational framework for providing information on the sensitive areas and responding to such information needs to be developed.  Negative targeting, to release resources for use elsewhere in the GOS are also of value (excluding climate stations).

Comment:  The proof of concept of observation targeting was demonstrated by the US Weather Service in the north-eastern Pacific for winter storms. THORPEX has declared observation targeting a core research activity in its implementation plan, has successfully carried out jointly with EUCOS the NA-TreC campaign, and has benefited from the lessons learned from FASTEX.

CBS-XIII requested the OPAG-IOS to maintain liaison and to ensure that targeting methodologies developed by programmes such as EUMETNET and targeting strategies developed by programmes such as THORPEX were carried through to operational implementation.  A Data Targeting System (DTS) has been developed by EUCOS/PREVIEW and is under test in Europe (Met Office & ECMWF) until the end of 2008.

Update July 2008: At the Geneva workshop it was shown that observation-targeting experiments have demonstrated the benefits of additional profile information in otherwise data sparse areas. The measures of impact computed by the adjoint technique will probably be very useful to assess data targeting strategies like the ones which are currently tested within the EUCOS/PREVIEW Data Targeting System. It will take time before an optimal targeting strategy can be worked out. Whether it is better to add extra targeted observations every now and then, or to target intensively some particular weather episodes for several days in a row, is still an open question. To answer such a question, studies like the current DTS project are needed, but also studies using existing data, especially satellite data.

The discussion on the verification and validation of targeting strategies led also to the following points: (i) The verification and validation must not be limited to the averaged scores measuring the overall impact of targeted data. (ii) Some tests must be made to check if targeted data are more valuable than non-targeted data. (iii) Targeting of special meteorological events (cases of high impact) must continue to be supported.

National reports: Comments about observations targeting and optimisation of the rawinsonde network provided many positive examples of the willingness of Members to conduct flexible and adaptable programmes. The criteria for data targeting relate to the requirements of forecasters, the occurrence of specified severe weather conditions and the proximity of typhoons / hurricanes. Investigations are being pursued for NWP-based data targeting systems.

The THORPEX Pacific Regional Campaign (T-PARC) is addressing improvement of Typhoon forecasts through targeted observations.

Action July 2008: To encourage EUCOS to evaluate the EUCOS/PREVIEW DTS trial period and report to ET-EGOS-5.

Update December 2009: During 2009 the DTS will be kept running at a minimum level; this would include support for hosting the software at ECMWF. A catalogue is now available. Trial evaluation by European NWP centeres is planned for autumn 2009/spring 2010. ET-EGOS-5 addressed T-PARC.

New action December 2009: ET-EGOS to monitor the results from the trials and work of the THORPEX/DAOS WG.

Optimization of vertical profile distribution

G8.	RAOBs - Optimize the distribution and the launch times of the radiosonde sub-system allowing flexible operation while preserving the GUAN network (taking into consideration regional climate requirements).  Examples include avoiding duplication of Automated Ship-borne Aerological Programme (ASAP) soundings whenever ships are near a fixed rawinsonde site (freeing resources for observations at critical times) and optimizing rawinsonde launches to meet the local forecasting requirements.  [recommendation is supported by information from the EUCOS Studies]

Comment:  Observation targeting requires a flexible observing practice. THORPEX has included this concept in their considerations.  ET-EGOS will follow the THORPEX Implementation Plan and to learn from the THORPEX experience whilst remembering the importance of safe-guarding the integrity of the baseline observing system.

Update July 2008: Several studies presented at the Geneva Workshop (May 2008) showed a very large impact (negative) obtained by removing a small number of radiosondes from data sparse areas (North Atlantic ASAPs, West Africa). Over an area like Europe (data dense) a reduction by a factor of 3 or 4 of the number of radiosondes also showed a large degradation. These studies give clues about the “optimum”.

A study in support of network optimisation for Australia identified potential redundancy in the most populated areas in mid-latitudes, relative to the sparsely populated tropical and sub-tropical regions. The optimisation activities within EUCOS were presented, and these received the support of the workshop. For regional high-resolution NWP applications, the benefit of high density of radiosondes was underlined. Studies performed by MGO (Russian Federation) showed that it was possible to plan improvements to the upper-air network (e.g. in Siberia and Africa) through simple network studies based on the estimation theory.

Optimization strategies for the network are required in an increasingly adaptive context. A range of aspects are to be considered for the best mix of observing systems (e.g. impact, cost).

Action July 2008: Encourage development of a simple, portable mathematic software tool based on the optimal estimation theory for a design of RBSN/RBCN. The priority should be given to the upper-air network.

Update December 2009: Action frozen due to lack of funding. However, priority should be given here.

New action December 2009: Secretariat to follow outcome of EUCOS upper air OSE, and encourage similar initiatives in other regions.

G9.	AMDAR - AMDAR technology should provide more ascent/descent profiles, with improved vertical resolution, where vertical profile data from radiosondes and pilot balloons are sparse as well as into times that are currently not well observed, such as 2300 to 0500 local times.

Comment:  This recommendation is supported by impact results from the Toulouse, Alpbach and Geneva Workshop reports.  The AMDAR Panel objective is to coordinate more homogeneous coverage of AMDAR data over 24 hours over as many regions as possible and to improve the value of upper-air data through a combination of:

a)	Expanding the number of operational national and regional programmes;

Update June 2008:  Existing AMDAR Programmes in Australia, Asia, Southern Africa, the USA and Europe continue to expand AMDAR coverage both domestically and internationally. The Republic of Korea and China have now full operational AMDAR Programmes.

b)	Development and use of new onboard software and alternative AMDAR technologies;

Update June 2008: The AMDAR Panel is in the early stages of planning to develop and implement a generic version of onboard AMDAR software. This new standardized AMDAR software would be suitable for installation on all aircraft types and models and would enable those aircraft equipped with the appropriate water vapour sensing technology, to report humidity data. An instrument package developed for small regional aircraft (TAMDAR Tropospheric AMDAR) is still undergoing operational trials in the Great Lakes area of the USA. The AMDAR Panel is currently addressing problems associated with the free exchange of TAMDAR data on the GTS. The Australian AMDAR Programme recently developed a new version of AMDAR software. This particular version of software is suitable for some Boeing aircraft models (B737) and will support water vapour measurement and reporting.  The ICAO Automatic Dependant Surveillance-Broadcast (ADS-B) system is under development and this system is providing limited coverage of AMDAR Type reports over the North Atlantic and SW Pacific Ocean.

Action July 2007: The AMDAR Panel to prepare a work plan to develop a standardized software solution for larger aircraft makes and models. This will be a longer term perspective.

Update December 2009: The WIGOS Pilot Project for AMDAR is addressing the need for standardized software solution for larger aircraft makes and models.

c)	Selective deployment of humidity/water vapour sensors;

Update July 2008:  The AMDAR Panel together with the E-AMDAR Programme are currently working closely with the manufacture of the WVSSII water vapour sensor to resolve several issues with the sensing technology. The newly updated version of the WVSSII water vapour sensor will undergo a further series of operational tests on a number of UPS B757 freighter aircraft and South West Airlines B737 aircraft in the USA before the release of the Final Report on the operational performance of the sensor. The European AMDAR Programme (E-AMDAR) is continuing with a European based WVSSII evaluation test on 3 Lufthansa A319 aircraft with the results of the test expected early 2009.

Action July 2007: The AMDAR Panel will make available and ET-EGOS to consider the evaluation reports of both the USA and European based trials.

Update December 2009: The WIGOS Pilot Project for AMDAR is addressing the need for a standardized humidity sensor, and substancial progress was made. The two reports corresponding to the E-AMDAR and USA evaluation on the WVSS-IIv3 water vapour sensor will be made available on the AMDAR web site in January 2010.

Action December 2009: The AMDAR Panel to prepare a work plan to develop a standardized humidity sensor solution for larger aircraft makes and models. This again will be a longer term perspective.

d)	Provision of additional observations into data sparse areas and special weather situations;

Update June 2008:  The E-AMDAR Programme continues to provide AMDAR data into the Southern Africa region and Singapore as part of a data agreement with those NMHSs. The E-AMDAR Programme has also been assisting the Indian Meteorological Service with a trial of AMDAR profiles and on-route data into the India area. Work coordinated by the AMDAR Panel continues on the establishment of a substantial AMDAR programme for the ASECNA group of countries, the North African and Western Asian region, and the South West Pacific area.

Action July 2007:  AMDAR Panel to continue exploring opportunities for providing additional observations into data sparse areas.

Update December 2009: Action completed. ET-EGOS-5 discussed the issue and made proposals.

e) 	Use of optimization systems to improve cost effectiveness;

Update June 2008:  E-AMDAR continues to develop and refine its AMDAR Optimization System to management data on-route and AMDAR profiles in the EUCOS area. Australia is currently undertaking a development of an appropriate AMDAR Optimisation System for the Australian AMDAR Programme. The USA has conducted an investigation into the impact of an optimization system on the USA AMDAR Programme and is now considering a development of an optimization system for the USA Programme. There is a need to specify, based on the advice from the various application areas, the GOS requirements for the optimization of data collection. This task will greatly benefit from the experience from some of the operational AMDAR Programmes where optimization is in operation, e.g. the E-AMDAR Programme.

Action July 2007: (i) The AMDAR Panel to continue with the development and the implementation of the optimization schemes for operational AMDAR Programmes.
(ii) AMDAR Panel to request input via the WMO Secretariat from the various application areas on the optimization requirements for AMDAR data collection.

Update December 2009: These issues were considered at ET-EGOS-5.

f)	Improvements in the monitoring, quality control;

Update June 2008:  All AMDAR monitoring centres have made substantial improvements to their AMDAR data quality monitoring systems. A series of studies have shown that temperature data quality is very clearly linked to individual aircraft type and model and that there are clear differences in the bias seen between ascent and descent profiles on many aircraft types.  The AMDAR Panel Science Sub Group (SSG) is planning to conduct a study to investigate and develop a solution for these problems. The AMDAR Panel SSG is also planning to investigate and develop a solution for the poor wind quality derived from aircraft at high latitudes that results from the use of aircraft magnetic heading systems, which is unreliable at these latitudes.

Action July 2007: Continuing activity of the AMDAR Panel.

g) 	Efforts to encourage and pursue the free exchange of data;

Update July 2007: Discussions continue with the provider of the TAMDAR system to allow for the provision of data free of charge to NMHSs allowing for the free exchange of TAMDAR data on the GTS.

Action July 2007: (i) The AMDAR Panel to develop a standard text on data ownership and usage which can serve as the basis of agreements between NMHSs and data providers.  (ii) CBS to encourage the USA AMDAR Programme to make available AMDAR data outside the USA as part of an AMDAR optimisation system.

Update December 2009: Development of a standard text on data ownership and usage is pending. EC-LXI encouraged USA to make AMDAR data available outside of the USA as part of an AMDAR optimization system. A Cooperation Programme regarding the optimization system is being pursued by the USA with the Caribbean countries and Mexico.

h)		Improvements in user awareness & training plus operational forecasting tools
and systems;

Update July 2007:  The AMDAR Panel webpage is now operational but requires updating. The AMDAR Panel held a regional Technical Workshop in Romania in November 2007 where a number of neighbouring member NMHS attended. Further AMDAR Technical Workshops have been requested by Malaysia, and interest has been expressed by Brazil, Chile, India, and the Russian Federation.

Comment Sept 2008:  The integration of AMDAR into the GOS is being progressed through a WIGOS Pilot Project, with the AMDAR Technical Co-ordinator now part of the WMO Secretariat.

Atmospheric moisture measurements

G13.	Ground-based GPS measurements for total water vapour. Develop further the capability of ground-based GPS systems for the inference of vertically integrated moisture towards operational implementation. Ground-based GPS processing (of Zenith Total Delay and Precipitable Water, priority for ZTD) should be standardized to provide more consistent data sets. Data should be exchanged globally.  [Recommendation is supported by information from the NWP OSE Workshop in Alpbach.]

Comment:  Such real-time networks currently exist in Europe, North America and Asia.  It is expected that the coverage will expand globally over the coming years.

CBS has urged Members to collect and exchange the ground-based GPS data.  Members were to take the appropriate action to ensure that the data-processing be standardized by November 2005. However, this is challenging as it is evident that Members generally depend on collaboration with relevant mapping and / or seismic agencies for access to data from their GPS ground stations.

A GPS BUFR template has been developed and approved.  Ground-based GPS data are inserted on the GTS from Europe, by the Met Office in Exeter, UK.

Update July 2008:  Good progress noted in Europe in 2007/2008, in the exchange and the use of GPS data. Global Exchange still not implemented.

Action July 2008:  Ongoing action. WMO Secretariat to remind Members that all available ground-based GPS data be made available in near-real time on the GTS.

Update December 2009: Information provided to Members through CBS-XIV and EC-LXI. Relatively encouraging feedback from the EGOS-IP National Focal Points.

New action December 2009: Regional Associations with assistance from the Secretariat to help countries that need assistance with data processing (ET-SBRSO) through regional cooperation.

##### Improved observations in ocean areas

G14.	More profiles over oceans - Increase the availability of high vertical resolution temperature, humidity, and wind profiles over the oceans.  Consider as options ASAP and dropsondes by designated aircraft.

Comment:  The main concentration of the ASAP operations continues to be over the Northern Atlantic (5153 launches in 2006).  An important contribution is also made by Japanese research ships operating primarily in the North Western Pacific areas and seas adjacent to Japan (938 launches in 2006). Fewer manual soundings are made by South Africa from ships sailing in the South Atlantic. Radio sondes data are also needed for the calibration of satellite products, and are especially sparse in the North Pacific and the Southern Hemisphere. The transition of high vertical resolution data will be achieved by the migration from TEMP-SHIP to BUFR (G3). Useful ASAP observations should be continued.

Update July 2008: It was noted by the Geneva Workshop that radiance bias corrections for NWP models has improved with availability of GPS radio occultation temperature profiles.

There are cost issues when using BUFR to transmit high vertical resolution data through Inmarsat. Investigations/tests show promising cost-effective results when using Iridium satellite data telecommunication. Need to investigate whether complete reports (without gaps) can be transmitted operationally via Iridium.

Action July 2008:  SOT (and E-ASAP) to continue efforts and test Iridium data telecommunication.

Update December 2009: Information provided to SOT-V (May 2009). E-ASAP decided to change the satellite communication from Inmarsat-C to Iridium, including for transmission of high resolution data in BUFR.

New Action December 2009: ET-EGOS to solicit, e.g. through impact studies, further guidance on the desirable coverage of ASAP soundings over the oceans; Sensitivity study to be recommended for the workshop (FSO statistics).

G15.	Improvements in marine observation telecommunications Considering the expected increase in spatial and temporal resolution of in-situ marine observing platforms (from include drifting buoys, profiling floats, XBTs for example) and the need for network management, the bandwidth of existing telecommunication systems should be increased (in both directions) or new relevant satellite telecommunications facilities should be established for timely collection and distribution.

Comment:  The JCOMM Operations Plan provides background for actions in this area. Iridium provides for high resolution data transmission and is global.  Experiments still being conducted with small number of Argo profiling floats. Argos 3 generation is onboard METOP and provides higher bandwidth and downlink capability.  High resolution XBT data collected via Inmarsat are made available through Global Temperature and Salinity Profile Programme (GTSPP).  BUFR distribution of high resolution XBT data is under development in the USA.  Iridium and other providers also offer substantially reduced telecoms tariffs, with no reduction in performance.

Update July 2007: The DBCP has established a DBCP drifter Iridium Pilot Project to evaluate the Iridium satellite data telecommunication system for use with drifting buoys. The Pilot Project is targeting the deployment of about 50 units in the world oceans in the period 2007/2008. Similarly, the SOT has also engaged in the evaluation of the Iridium system for use from VOS ships. Iridium, which is a global system, provides potentially the cost-effectiveness, telecommunication bandwidth and the timeliness needed for applications of ocean data. Iridium could also potentially solve the problem of transmitting in real-time high vertical resolution ASAP soundings to shore.

Update July 2008: About 40 Iridium drifters are now operating and showing good and cost-effective results. JCOMM will continue to address these telecommunication activities. Some data management issues for automatic quality control and GTS distribution are being addressed.

Action July 2008: JCOMM to continue the DBCP and SOT Iridium pilot projects.

Update December 2009: Deployment phase finished. Evaluation phase underway; good early results; E-SURFMAR and E-ASAP decided to use Iridium on drifters and ASAP respectively.

G16.	Tropical moorings - For both NWP (wind) and climate variability/climate change (sub-surface temperature profiles), the tropical mooring array should be extended into the tropical Indian Ocean at resolution consistent with that presently achieved in the tropical Pacific and Atlantic Oceans.  [The JCOMM Operations Plan provides background for actions in this area].

Comment:  The overall target for the tropical moorings under the JCOMM/OPA strategic work plan is for 76 moorings in the Tropical Pacific Ocean, 18 in the Tropical Atlantic Ocean, and 47 moorings in the Tropical Indian Ocean. The Tropical Pacific Ocean array is complete. Operations and maintenance of most of the Tropical Pacific Ocean array has been transferred to an operational agency in USA.  However, sustainability is still an issue for the rest of the network. Vandalism remains a concern.

Update July 2008: Salinity is now available nearly on every TAO mooring site. There are now 18 sites occupied in the PIRATA array. Progress continues towards the development of a 47-element Indian Ocean Observing System (IndOOS), a multi-national, multi- platform network designed to support climate forecasting and research. The array has been named the Research Moored Array for African-Asian-Australian Monsoon Analysis and Prediction (RAMA). In 2007, the number of ATLAS moorings in RAMA is now 32% complete. 2008 scheduled deployments will increase this to 43%. Progress has been made towards multinational sustained support for RAMA via Memoranda of Understanding and Implementing Arrangements between the US and India, between the US and Indonesia, and between the Peoples Republic of China and Indonesia.  An existing MOU between the US and Japan is being updated to include RAMA.

Action, July 2008:  JCOMM to continue working towards developing RAMA in the Indian Ocean and sustaining both RAMA and the Atlantic Ocean arrays.

Update December 2009: Progress was made in developing RAMA; now 24 sites (of 46) deployed. More will be deployed in 2010. Vandalism remains a concern.

New action December 2009: Recommendation to support JCOMM PANGEA workshops for building partnership between developed countries (providing training on data use) and developing countries (supporting implementation of the networks).

G17.	Drifting buoys - Adequate coverage of wind and surface pressure observations from drifting buoys in the Southern Ocean in areas between 40S and the Antarctic Circle should be assured using an adequate mix of SVPB (surface pressure) and WOTAN technology (surface wind).  The pressure observations are a valuable complement to the high-density surface winds provided by satellite.  [Recommendation is supported by information in the Toulouse NWP OSE Workshop Report and the ET-EGOS OSE studies.]

Comment:  DBCP maintains an array of about 1250 drifting buoys globally.  About 450 of them report air pressure.  It maintains an array of about 80 barometer drifters south of 40S.  The JCOMM strategic work plan is targeting to install barometers on all operational 1250 drifters globally by 2010. This involves maintaining a network of about 300 drifters with barometers in the Southern Ocean. Hourly air pressure data are recorded by the instruments and distributed on GTS.  Efforts are being made in Southeast Pacific and the South Atlantic to improve data timeliness by installing and/or connecting of Argos receiving stations to the Argos System.

The number of drifting buoys making wind is insignificant. Global coverage of near surface wind observations is achieved through satellites. Wind drifters with WOTAN technology are deployed in small quantities and in conjunction with hurricanes.

ET-EGOS has endorsed the JCOMM/OPA strategic work plan for the DBCP.

Update July 2008: The number of drifters with barometers has increased substantially (585 in April 2008).  These are vitally important for NWP. Given that the scatterometers and Windsat provide ample coverage of wind information for the global oceans (with the exception of ice-covered areas), the Geneva Workshop concluded that the need for wind information from buoys is primarily for calibration of scatterometers.

Action July 2008: CBS to encourage major NWP centres to conduct a new study on requirements for in-situ surface pressure in terms of optimal horizontal resolution required in presence of satellite wind data (study was promoted by the Geneva 2008 Workshop). Results to be reported at the next ET-EGOS meeting and/or impact workshop.

Update December 2009: Information provided to members through CBS-XIV and EC_LXI.  No substantive progress on this at any NWP centre.  Some feedback was provided by Erik Andersson at ET-EGOS-5. J. Eyre raised the issue at the WMO Data Assimilation Symposium in Melbourne, Oct 2009.

New action December 2009: ECMWF (E. Andersson by June 2011) doing an OSE on the Atlantic (perhaps generalize results to the SO); NOAA/NCEP (L.P. Riishojgaard by 2012) doing a Southern Ocean OSSE.

G18.	XBT and Argo - For Ocean Weather Forecasting purposes, improve timely delivery and distribution of high vertical resolution data for sub-surface temperature/salinity profile data from XBTs and Argo floats. Note:  The JCOMM Operations Plan provides background for actions in this area.

Comments:  All operational Argo floats report their data in real time. Most Argo national programmes are supported by research funding, which poses difficulties for sustaining the observations over decadal time-scales.  Mechanisms for long-term support are required. Support from operational agencies and users are needed to justify the long term funding. Regarding the XBT network managed by the SOOPIP under the JCOMM SOT, between 2004 and 2006 there has been a gradual decrease in the annual number of XBT observations transmitted in real-time to the national data centres, from just over 25,000 in 2004 to about 18,000 in 2006. The target for 2010 is to sample 26 high density ship lines (4 transects per year a high horizontal res.) and 25 frequently repeated ship lines (18 transects per year at low horizontal res.). Significant progress has been made in improving the quality of the XBT observations (automated systems, improved real time QC), and in enhancing the real-time transmission of XBT observations in high vertical resolution. USA is now developing software to permit the distribution of the XBT data in BUFR format. OOPC is now planning to organize a conference focused on global ocean observations, in about 2009, ten years after the OceanObs99 conference that defined the implementation strategy for the SOOPIP, Argo, and the Tropical moored buoy array in support of upper ocean thermal applications.

Update July 2008: The Argo network achieved completion and is being maintained at the 3000 operational float level but the Argo Steering Team is still striving to achieve sustainability. XBT network remained at a similar level in 2007 as in 2006, i.e. about 18000 probes deployed. 15 out of the 45 recommended UOT SOOP Frequently Repeated and High Density lines were under sampled; 10 were not sampled. Progress is being made regarding the definition of an acceptable BUFR template for XBT data. USA is planning to implement the new template once accepted by CBS.

Action July 2008: JCOMM to continue efforts on sustainability. An upper ocean thermal review is being planned in conjunction with the OceanObs’09 conference, Venice, 21-24 Sept 2009, to address complementarity of observing networks providing thermal profiles (i.e. Argo, XBTs, and tropical moorings). The third Argo Science Workshop in early 2009 in Hangzhou, China, and the OceanObs’09 conference will also address the value of Argo and XBT networks. Results to be reported to ET-EGOS.

Update December 2009: OceanOBS'09 (Sept 2009) stressed the need to sustain the ocean networks and promote multi-disciplinary approach to ocean observations. OceanOBS'09 also reinforced the SOOP programme operating in "line" mode (especially high density) while Argo provides for the broad horizontal 3°x3° network. Some of the historical low density lines stressed and should be preserved for time series. The issued of transition of ARGO from a research facility to an operational facility remains open.

New action December 2009: Members (through JCOMM) to implement recommendations of OceanOBS’09 in terms of the design of the XBT and Argo networks.

G19.	Ice buoys - For NWP purposes, coverage of ice buoys should be increased (500 km horizontal resolution recommended) to provide surface air pressure and surface wind data. Note:  The JCOMM Operations Plan provides background for actions in this area.

Comments: After reviewing the requirements established by the WMO and NOAA for meteorological and oceanographic observations, it was determined that the IABP will strive for a spatial resolution of 250 km for the IABP buoy network.  About 190 buoys are needed to achieve this resolution. On the other hand, the WCRP-SCAR International Programme for Antarctic Buoys (IPAB) is still targeting 500km*500km horizontal resolution in the sea-ice zone while actual resolution is actually substantially lower.

The Eurasian side of the Arctic Ocean appears to be data sparse. With the reduction of the sea ice extend due to global warming, development of seasonal ice buoys is becoming essential.

Update July 2008:  200 buoys were deployed for IPY in 2007, many with a short life-time; a sub-set, e.g. the DAMOCLES buoys did not report on the GTS. In September 2007, the buoys probably covered 2/3 of the Arctic, but by March, the array was compressed to about 1/3 of the Arctic by high-AO conditions against the Canadian Archipelago. About 80 buoys reported on GTS from the Arctic basin in April 2008. According to a EUCOS study, there are several indications that the current (2008) buoy observing network is close to optimality in terms of surface pressure in Northern Atlantic and near the Northern pole. However the Eurasian part of the polar cap (North of 75N, from East Greenland to the East up to 180E) is still a data-void area. Even if no case of obvious synoptic forecast error was found during the winter 2007-08, coming from this area and affecting Europe, it is clear that the first obvious recommendation would be to deploy a buoy network in this polar area (North of Europe and Siberia) comparable to what it is to the North of Canada. Another (smaller) improvement action could be the refinement of the buoy data density in the less dense areas of North Atlantic. No scenario corresponding to a drastic change in buoy coverage can be envisaged. No specific OSE or OSSE seem to be needed to drive these changes.

Because of the lack of in-situ observations in the polar latitudes, every effort should be made to maintain the existing sites, and/or find new systems to observe the vertical structure of the atmosphere (wind, temperature, humidity) in the polar areas. The IPY year has provided the opportunity to deploy new systems. An exhaustive list of these IPY-specific observations should be made available to all NWP users to enable dedicated impact assessment. The extension of some of these systems beyond the IPY should be considered.

Update December 2009: Information provided to members through CBS-XIV and EC-LXI. This remains an issue. IPY activity is decreasing, and the lack of ice in summer, as well as the decreasing first year ice makes it a challenge to maintain ice buoys in this region. New types of buoys (AXIB) capable of surviving freezing/defreezing are now being used.

IPY inventory report pending.

Action December 2009:  DBCP/IABP to deploy a buoy network in this polar area (North of Europe and Siberia) comparable to what it is to the North of Canada. Collaboration from the Russian Federation is required in terms of logistics.

Improved observations over tropical land areas

G20.	More profiles in Tropics - Temperature, wind and if possible the humidity profile measurements (from radiosondes, PILOTs, and aircraft) should be enhanced in the tropical belt, in particular over Africa and tropical America.

Comment: There is evidence from recent impact studies with the radiosonde / PILOT balloon network over the Indonesian / Australian region that such data give a better depiction of winds in the tropics and occasionally strongly influence the adjacent mid-latitude regions. Information on the collection of additional profile data from aircraft and ASAP is provided under G9 and G14. In addition, the AMMA (African Monsoon Multidisciplinary Analysis) project in West Africa is operating at various stages and during field phases a number of additional TEMP and PILOT stations.  The AMMA Programme provides an opportunity for impact studies and subsequent network design. Sustaining an operational network in the region will be a challenging task.

Update July 2008: Impact studies on the radiosondes and/or AMDAR have been performed (Southern Africa; AMMA studies) over Africa. Results were reported at the Geneva Workshop. They confirmed that the availability of more profiles (temperature, wind) over Africa should receive the highest priority. The results can certainly be extrapolated to the whole tropical band.

A clear benefit of the existing aircraft data over Africa was demonstrated. Continued expansion of the collection AMDAR data in the tropics and in Africa in particular was recommended. The AMMA radiosondes contribute to the predictive skill of rainfall in the area, provided observation bias issues are addressed in the humidity profiles.

New action July 2008:  Recommendation to CBS and EC that Members increase spatial resolution of radiosonde and/or AMDAR over Africa, and generally across the tropics.

Update December 2009: Information provided to members through CBS-XIV and EC-LXI.

New action Dec 2009: FSO studies to be made in the tropics, E. Andersson to coordinate participation from main NWP centres in the study in preparation for the “impact/NWP” workshop in 2012.

New Observing Technologies

G21.	AWS - Noting the widespread adoption of AWS and their importance in the measurement of Essential Climate Variables,

(a) there should be coordinated planning that includes:

- appropriate codes and reporting standards;

- global standard for quality management and the collection / sharing of metadata; and

- expanded range of measured parameters;

- ensuring recommended practices are complied with.

Update July 2008: Addressed at ET-AWS-5. A new action “Advances in AWS technology” was addressed by Item 15.

Update December 2009: ET-AWS did follow up on action proposed by ET-AWS5. Recommendations provided to CBS-XIV and resolutions approved by EC-LXI.

Action July 2008: Ongoing action, ET-AWS to be asked to summarize advances in AWS technology for ET-EGOS, and to formulate how the operational implementation of this technology might be formulated and promoted within the EGOS-IP.

Update December 2009: Will be finalized by the next ET-AWS meeting.

(b) exact time of observation, as distinct from a notional time or time period, should be reported.

The evolution of the AWS network needs to be addressed. National reports stress the importance of enhanced AWS operations, including wider range of measured parameters; more frequent data, network expansion and further automation across the network.  OPAG/IOS needs to consider how best to carry this forward. ET-EGOS chair to liaise with ET-AWS chair on future co-operation.

Update July 2008: The meeting agreed that a new action “The evolution of the AWS network” had been addressed also under individual Agenda Items. Developing corresponding requirements and relevant guidelines, ET-AWS formulated how this technology can be implemented in operational practices of in Member countries. When considering the role of ET-AWS, the ET-EGOS adopted the Recommendation 10.

Action July 2008: Ongoing action to further address evolution and improving capability of AWS network in cooperation with ET-AWS.

Update December 2009: No action yet. Was adressed by ET-EGOS-5, then should be addressed by ET-AWS (use of BUFR). Is following up what ET-AWS is doing, and progress (a study was made, and a draft will go to CBS).

G22.	New systems - The feasibility of new systems should be demonstrated as much as possible.  These possible operational sub-systems include but are not limited to:

- ground based interferometers and radiometers (e.g.  microwave) that could provide continuous vertical profiles of temperature and humidity in selected areas;

- Unmanned Aeronautical Vehicles (UAVs);

- high altitude balloons;

- TAMDAR (see G8);

- Ocean Gliders;

- Deep ocean time series reference stations (oceanSITES).

The OceanSITES is a worldwide system of long-term, deepwater reference stations measuring dozens of variables and monitoring the full depth of the ocean from air-sea interactions down to 5,000 meters. OceanSITES is installing meteorological instruments on most of its sites. While data are public for most of these southern ocean sites, the data are only being distributed in delayed mode.

  - Lightning detection

Long-range ground-based remote sensing lightning detection systems have now an accepted role as a cost-effective component of the evolving GOS. Such systems should be considered complementary to existing lightning detection systems for improving coverage in data sparse regions, including the oceans and polar areas.

Actions July 2007:  (i) JCOMM to encourage OceanSITES to distribute their data in real-time.  (ii) ET-EGOS to include remote sensing lightning detection systems in the revised “Vision for the GOS in 2025” and WMO Secretariat to encourage Members to collaborate on the realization of a truly global system for sharing real-time data with all Members.

Update July 2008: The WMO Workshop, Geneva, May 2008, discussed some studies on "vertical profiles of temperature and humidity in selected areas", and on wind profilers, GPS data, Doppler wind radars, and high altitude balloons. The ET-EGOS chair is not aware of any impact studies presented on any other "new systems" on the list. See also the report and proceedings of the second meeting of the THORPEX observing systems working group, Louisville, USA, 2-4 May 2007.

Action July 2008: ET-EGOS to keep informed about new developments and trials.

Update December 2009: OceanOBS'09 stressed the importance of free and unrestricted data exchange, including for OceanSITES.

New action December 2009: ET-EGOS chair to ensure that results from any impact studies for new technologies carried out by THORPEX or other groups are made available.  J. Eyre, D. Parson to find information on T-PARC, and Meteo France observation campaigns and trials in the Indian Ocean and Antarctic.

New action December 2009: ET-EGOS Chairperson to follow up on recommendations from the OceanOBS’09 review team.

New action December 2009: ET-EGOS to include remote sensing lightning detection systems in the revised “Vision for the GOS in 2025” and WMO Secretariat to encourage Members to collaborate on the realization of a truly global system for sharing real-time data with all Members. Results of ET-SBRSO questionnaire will be published, and recommendations will have to be considered in this context.

G23.	Quality Assurance - All observational data should be subject to careful QC, and monitoring and corrective procedures.

Update July 2008:  Activity promoted under the WIGOS Pilot Projects. Members are encouraged to follow the example of EUCOS and AMDAR quality management approach.

New action December 2009: ET-EGOS members to review WIGOS documentation (CONOPS, WDIP, strategy) and provide comments to the Chair, to address small role of ET-EGOS in phase 1 of WIGOS.

NEW ACTIONS TO BE ADDED BASED ON NEW REQUIREMENTS SPECIFIED IN SEVERAL APPLICATION AREAS:

GN1.	Develop in-situ wave observation capability.  In-situ wave observations are needed to meet the requirements for  maritime safety services, and in particular for (i) assimilation into offshore wave forecast models, (ii) validation of wave forecast models, (iii) calibration/validation of satellite wave sensors, (iv) description of the ocean wave climate and its variability on seasonal to decadal time scales. Some coastal buoys are presently making directional wave observations and some open ocean buoys are making significant wave height measurements. However, practically none are reporting directional or spectral wave data from the open ocean. Observations are needed at a minimum, significant wave height, peak period and 1-D spectra, hourly in real-time, for assimilation into coupled atmosphere-ocean wave models for real-time forecasting activities, and subsequent verification.

Action July 2007:  JCOMM to set up a Pilot Project with a view towards integrating the in-situ wave observation capability into WIGOS.

Update July 2008:  The idea of a sub pilot project under the WIGOS Pilot Project for JCOMM was abandoned. However, JCOMM is still pursuing the idea separately from the WIGOS, or at least not directly as part of it to address issues such as (1) assimilation into offshore wave forecast models; (2) validation of wave forecast models; (3) calibration and validation of satellite wave sensors; (4) ocean wave climate and variability; (5) role of waves in coupling. The DBCP and the JCOMM Expert Team on Storm Surges (ETWS) are jointly organizing a Technical Workshop on Wave Measurements from Buoys, tentatively in NE US in September 2008. The goal is (i) to provide a forum for the exchange of ideas and information related to wave measurement from moored and drifting buoys, taking into consideration the users requirements; (ii) to discuss priorities for the development of cost-effective wave observing technology; and (iii) to develop a technical work plan for implementation of enhanced global wave measurements, for consideration by the DBCP and its Action Groups.

Update December 2009: A Pilot Project established by the DBCP for the evaluation of wave measurements from buoys (inter-comparisons based on "first five" Fourrier transform). Another Pilot Project was established by the DBCP for the development of cost-effective wave observations from drifters. Information on both Pilot Projects were provided to members via EC-LXI.

New action December 2009:  JCOMM to continue efforts in developing cost-effective in-situ wave observing technology.

GN2.	Increase time resolution of SST data (in-situ observations from drifters). Increased time resolution SST data, at least hourly, are needed in order to better resolve the diurnal cycle of the SST. In-situ SST data are being used by the GHRSST together with satellite data. Relatively minor technological developments should eventually permit these requirements to be met for all global drifters.

Update July 2008: The PTT real-time clock on drifters can be used with sufficient accuracy to provide for the hourly SST. On the other hand, accurate real time clocks have been installed on some prototypes.

Update December 2009: DBCP considering establishing Pilot Project for a subset drifter network providing HR, and high accuracy SST data to address the requirements of GHRSST (merged space-based SST analysis). SOT to enhance efforts for using radiometers on-board ships to provide in-situ measurements of skin temperature for stallite calibration/validation

Action December 2009:  DBCP to continue efforts to distribute hourly SST data and report to ET-EGOS. DBPC Pilot Project for high resolution SST in specific area to be developed.

GN3.	Develop and consolidate the VOSClim fleet. Climate variability and predictability applications require better quality data from the VOS fleet (better QC and flags, additional metadata). The fleet is currently comprised of about 220 ships but not all of them report the required additional parameters and could increase the frequency of observations by using more automated systems together with the recording of traditional variables that can only be observed manually. The SOT has recommended increasing the number of ships participating in the VOSClim fleet which is now targeting a total of 250 ships. At the same time, efforts should be made to increase the number of observations and the number of VOS ships recording the additional parameters required by the VOSClim.

Update July 2008:  The VOSClim fleet is now close to the 250 ships target. However, the collection of the additional elements remains a matter of concern. On the other hand, some of the VOS ships not participating in the VOSClim fleet are actually collecting the additional elements and are encouraged to join the VOSClim fleet.

Action July 2008:  SOT to consolidate the VOSClim fleet and make sure that the additional elements are being recorded and collected by participating vessels.

Update December 2009: Discussed at SOT-V (May 2009). VOSClim ended as a project, and proposed for inclusion in the wider VOS. Technical Regulations to be updated (WMO 471) by JCOMM.

New action December 2009: JCOMM to promote making more VOS observations from Polar regions to support marine services applications.

GN4.	Develop operational procedures for the GRUAN. The proposal for the GCOS Reference Upper Air Network (GRUAN) has been endorsed by the AOPC.  The Lead Centre for the GRUAN will develop operational procedures in consultation with appropriate CBS and CIMO expert team, GSICS and other relevant partners.

Update July 2008: The Richard Assmann Observatory in Lindenberg, Germany, was designated by WMO as the Lead centre for the GRUAN network for an initial pilot phase. The Implementation Meeting of the GRUAN, organized by the AOPC Working Group on Atmospheric Reference Observations (WG-ARO) (Lindenberg, Germany, 26-28 February 2008) decided on necessary actions required to refine the cooperation with all partners, resolve scientific and technical issues from the report of the AOPC WG-ARO and define a work plan for the implementation of the network.  As part of the work plan:

-	A set of twelve initial candidate sites shall be invited by WMO/GCOS to become GRUAN sites;

-	Close linkages with the satellite community, mainly through GSICS, shall be sought and maintained, particularly in view of utilization of GRUAN data for satellite instrument calibration and validation, and of possible sponsoring of additional radiosondes launches at GRUAN sites;

-	The GRUAN Lead Centre, in collaboration with initial GRUAN sites, CBS, CIMO and WG-ARO will develop a manual for operating practices at GRUAN sites; the manual will be included in the WMO regulatory material. At its 8th session in June 2008, the CBS Management Group agreed to recommend formal establishment of GRUAN to CBS-XIV in 2009.

Actions July 2008: (i) Radiosonde inter-comparison is planned for 2010 under the auspices of GCOS and CIMO, to determine the best set of instrumentation and practices for GRUAN sites; (ii) it is recommended that the working group on reference radiosonde observations be made aware of the WIGOS pilot projects, and the GRUAN development advance in the spirit of such projects.

Update December 2009: Preparations are ongoing for the 2010 inter-comparision. WIGOS Pilot Project on GRUAN is conducted in collaboration with the WG on RRO.

New action December 2009: ET-EGOS to review and provide input on the draft of the Guide to the GRUAN, which is planned for completion in the second half of 2010.

GN5.	Maintain and expand the Baseline Surface Radiation Network to obtain global coverage. Data are used for climate monitoring and to provide valuable observations for the validation of earth radiation budget satellite data.

Action July 2008: WMO Secretariat to seek commitment from Members to provide continuity for these measurements.

Update December 2009: Information provided to members through CBS-XIV and EC_LXI.

New action Dec 2009: WMO Secretariat to seek commitment from Members to provide continuity for these measurements (letter to specific Members/institutions).

GN7.	Improve the accuracy of precipitation estimates from remotely sensing systems. This applies in particular to rain estimates from satellites and weather radar.

Comment: ET-EGOS chair to bring this to the attention of ET-SAT and the developers working on the algorithms to exploit radar measurements.

Update July 2008: The IPWG, which will meet in Beijing next October, is the appropriate forum to address this recommendation, but ET-EGOS may consider whether additional input from ET-SAT is needed. The Chair of ET-SAT sent an email to the Co-Chairs of the IPWG to request them to respond to this recommendation at the next IPWG meeting.

Action July 2008: Add an agenda item for ET-SAT-4 to discuss this issue (see http://www.wmo.int/pages/prog/sat/meetings/ET-SAT-SUP-4.html).

Update December 2009: ET-EGOS-5 addressed the issue. Can be considered at ET-SUP-5 and/or ET-SAT-5 in 2010.

New action December 2009: New processing techniques are emerging to process radar data to produce accurate precipitation estimates from ground based weather radar. Inter-comparison of these techniques is required to quantify the errors, to document the algorithms and assumptions and to identify their applicability and benefit on a global basis for the benefit of WMO member.  The action is for ET-SBRSO and CIMO ET-STUTT address the issue and propose conducting a series of workshops to inter-compare and document the techniques for the benefit of WMO members.

New Action December 2009: In order to use precipitation estimates from radars (or satellite) or radar networks, the quality of the data is required for radar data merging purposes, use in hydro-logical and data assimilation applications.  This issue will be addressed by CBS/ET-SBRSO and CIMO/ET-STUTT through the European radar community (ERAD, 2010).

GN8.	Improve the ground based sea level networks.

New action December 2009: JCOMM to improve geographical coverage, and data timeliness of surface-based sea level observations for (i) the coastal sea level stations (validation of altimeter data, and models), and (ii) Tsunameter networks (Tsunami monitoring).

3.	Evolution of space-based sub-system of GOS

A balanced GOS - Concern 1 - LEO/GEO balance

There has been commendable progress in planning for future operational geostationary satellites. In addition to the plans of China, EUMETSAT, India, Japan, Russian Federation and USA, WMO has been informed of the plans of the Republic of Korea to provide geostationary satellites.  The Republic of Korea has made a formal declaration to WMO and is now considered part of the space-based component of the GOS.  These developments increase the probability of good coverage of imagery and sounding data from this orbit, together with options for adequate back-up in case of failure. On the other hand, current plans for LEO missions are unlikely to fulfil all identified requirements. It would be timely for the WMO Space Programme and/or CGMS to study the balance between polar and geostationary systems and to advise if there is scope for optimizing this balance between the two systems in the long-term.

Progress July 2008: The optimal use of the GEO-LEO complementarity is one aspect of the optimization and re-design of the space-based observing system initiated in 2006. 
The first optimization workshop has reviewed the planned locations of geostationary satellites and proposed to take advantage of additional satellite capabilities to increase robustness of the geostationary constellation.

Actions July 2008: To bear in mind the desirable balance between GEO and LEO components in future global planning activities.

Update December 2009: Desirable balance between GEO and LEO components in future global planning activities was noted by ET-SAT-4 (September 2008) and will be kept in mind.

A balanced GOS - Concern 2 - Achieving complementary polar satellite systems

While no single satellite operator can provide all the LEO satellite missions needed to fulfil WMO requirements, this would be achievable through sharing of responsibility, investment and expertise among the various WMO Members contributing to the GOS, provided that the individual programmes of agencies can contribute to a globally planned system in a complementary fashion. Through this process, the goals of GEOSS could be greatly advanced.  WMO Space Programme Office is encouraged to facilitate this process in fostering the development of an agreed vision of the future GOS, addressing any obstacles to progress, and identifying opportunities for international partnerships, an example of which is the NOAA-EUMETSAT Joint Polar System.

Progress July 2008: Following the two optimization workshops held in 2006 and 2007 the development of a new vision for the GOS to 2025 is well underway.

Update December 2009: New vision for the GOS in 2025 “that provides guidance on how individual agencies’ plans can best contribute to a globally optimized system in a complementary fashion” was refined  by ET-SAT/SUP in Sept 08 and by CM-9 in Jan 09  was adopted by CBS-XIV and EC-LXI.

Calibration

S1.	Calibration - There should be more common spectral bands on GEO and LEO sensors to facilitate inter-comparison and calibration adjustments; globally distributed GEO sensors should be routinely inter-calibrated using a given LEO sensor and a succession of LEO sensors in a given orbit (even with out the benefit of overlap) should be routinely inter-calibrated with a given GEO sensor.

Comment:  A major issue for effective use of satellite data, especially for climate applications, is calibration. GCOS Implementation Plan (GIP) Action C10 calls for continuity and overlap of key satellite sensors.  The advent of high spectral resolution infrared sensors (AIRS, IASI, to be followed by CrIS) enhances the possibilities for accurate intercalibration.  As regards visible channels, MODIS offers very comprehensive onboard shortwave solar diffuser, solar diffuser stability monitor, spectral radiometric calibration facility, that can be considered for inter-comparison with geosynchronous satellite data at visible wavelengths.  MERIS appears to have merit in this area due to its programmable spectral capability, if implemented.  GOES-R selected ABI channels have been selected to be compatible with VIIRS on NPOESS.  This only deals with optical sensors, and other sensor types (e.g., active, passive, MW) should be considered. The Global Space-based Inter-Calibration System (GSICS) has been established to ensure comparability of satellite measurements provided through different instruments and satellite programmes and to tie these measurements to absolute references. GSICS activities will ultimately include: regular processing of VIS-IR-MW radiances from co-located scenes of GEO and LEO satellites, with common software tools as well as: pre-launch instrument characterization; on-orbit calibration against on-board, space or earth-based references; calibration sites and field campaigns; radiative transfer modelling.

Progress July 2008:  CMA, CNES, EUMETSAT, JMA, KMA, NASA, NIST and NOAA are joining their efforts in GSICS. LEO to LEO intercalibration is performed on a routine basis by NOAA.  A common procedure has been developed in order to perform GEO to LEO IR intercalibration in a similar way for each geostationary satellite.  Hyperspectral sensors such as MODIS and IASI are taken as references in order to account for differences in Spectral Response Functions of the various broadband instrument channels. Results are available on a routine basis through the GSICS website .

Action July 2008:  To pursue the implementation of GSICS with the expectation that GEO to LEO IR intercalibration becomes fully operational at global scale in 2009, and then extended to visible channels.

Update December 2009: Action to “pursue the implementation of GSICS with the expectation that GEO to LEO IR intercalibration becomes fully operational at global scale in 2009, and then extended to visible channels” partly completed.  IR GEO intercalibration is now routinely performed within GSICS. See GSICS web pages and GSICS User Workshop (Sept 09). Extension to VIS is being developed.

GEO Satellites

S2.	GEO Imagers - Imagers of future geostationary satellites should have improved spatial and temporal resolution (appropriate to the phenomena being observed), in particular for those spectral bands relevant for depiction of rapidly developing small-scale events and retrieval of wind information.

Progress July 2008:  The following geostationary satellite operators have reported at CGMS that they will have at least SEVIRI-like capability before 2015: EUMETSAT (present), Russian Federation (2008).  By 2015, future generation satellites should provide further improved imaging capabilities: GOES-R (NOAA), MTSAT-FO (JMA), FY-4-O (CMA) and MTG (EUMETSAT).

Update December 2009: Action for “WMO Space Programme to continue discussions with space agencies, via CGMS; IMD plans need clarification” completed: The EGOS IP was brought to the attention of CGMS-36 in November 2008. Advanced imagers are planned for the 2015 time frame(GOES-R, FY-4-O, MTSAT-FO, MTG-I). India plans were reported by ISRO at CGMS and ET-SAT.

S3.	GEO Sounders - All meteorological geostationary satellites should be equipped with hyper-spectral infrared sensors for frequent temperature/humidity sounding as well as tracer wind profiling with adequately high resolution (horizontal, vertical and time).

Comment: Infrared hyperspectral sensors should be required on all operational geostationary satellites as a high priority for meeting existing user requirements in numerical weather prediction (NWP), nowcasting, hydrology and other applications areas. Based on the experience gained from classical IR sounding from GEO satellites and from hyper-spectral Infrared sounding from LEO satellites, hyper-spectral sensors on GEO satellites are expected to enable a breakthrough, in particular for regional and convective-scale NWP; it would help to overcome current limitations of rapidly evolving severe weather forecasting.

In addition, in order to ensure a timely and optimal preparation of the user community, to optimize the positive impact of this new instrument type, and as a risk reduction measure to refine the specifications of the relevant operational ground segments, it would be very useful to proceed with a preparatory mission in advance of the operational flights.

Progress July 2008:

-	CMA has plans for its FY-4/Optical series by 2014; EUMETSAT has included IRS in the Phase A baseline for the MTG sounder series planned for launch around 2017; NOAA is re-considering options for a hyperspectral sounding instrument on GOES-R series; JMA is exploring the possibility of such development for MTSAT-Follow-on.

-	The CEOS Strategic Implementation Team has agreed an action to WMO to seek confirmation of plans for geostationary hyperspectral sounders on MTG and FY-4-O, by end 2008, and GOES-S and MTSAT-FO, later (Action WE-06-02_4).

-	The US prototype instrument GIFTS is available and could be used for a preparatory mission if funding could be identified to upgrade the current engineering unit to the status of pre-operational space qualified instrument.

  - Opportunities for international cooperation on such a demonstration mission are being explored by CGMS in the context of the International Geostationary Laboratory (IGeoLab), noting a flight opportunity for GIFTS on board of the geostationary satellite Elektro-L 2 planned for launch in 2010.

Progress September 08:

- JMA informed ET-SAT/SUP that an hyper-spectral sounder is no longer considered for MTSAT follow-on.

Update December 2009: Action for “WMO to encourage geostationary satellite operators to confirm and implement their plans for GEO hyperspectral instruments” completed: The need for hyperspectral IR instrument was brought to the attention of CGMS and of specific satellite operators. Explicitly requested in Vision for 2025. Meanwhile, hyperspectral instruments are  confirmed by CMA for FY-4-O and by EUMETSAT  for MTG-S. Cannot be considered by Japan for Himawari 8 and 9, nor by NOAA for GOES-R and S.

Update December 2009: The initial idea of a demo mission in the IGEOLab framework was abandonned after discussions at CGMS-36 and CM-9. The first flights on FY-4-O and/or MTG-S1 shall serve as demonstrations.

S4.	GEO System Orbital Spacing - To maximize the information available from the geostationary satellite systems, they should be placed “nominally” at a 60-degree sub-point separation across the equatorial belt.  This will provide global coverage without serious loss of spatial resolution (with the exception of Polar Regions).  In addition, this provides for a more substantial backup capability should one satellite fail.  In particular, continuity of coverage over the Indian Ocean region is of concern.

Comment:  The nominal configuration of the operational geostationary constellation should guarantee both system reliability and product accuracy. The 5-satellite system that has been maintained through recent years is not sufficient to meet these needs in the long-term.

Progress July 2008:  WMO Space Programme office submitted a proposal to CGMS-35 in November 2007 for a geostationary locations scheme where inter-satellite separation would not exceed 60° longitude, and an action was agreed by satellite operators to review the constraints and flexibility of future geostationary locations.

Action July 2008:  WMO and CGMS satellite operators to explore further the possibility to reduce the maximum longitude separation between future adjacent geostationary satellites.

Update December 2009: Issue was addressed at CGMS-36. It was concluded that there exist some flexibility to adjust the nominal locations, however the maximum separation between neighbouring nominal locations was currently 85 deg between MTSAT and GOES-West, and the potential for reducing this was limited. (See CGMS-36 Report, p.108). At CGMS-37 Japan informed that MTSAT-2 will be acquiring imagery  from 145°E which will reduce the gap by 5 deg.

LEO satellites

S5.	LEO data timeliness - More timely data are needed to improve utilization, especially in NWP. Improved communication and processing systems should be explored to meet the timeliness requirements in some applications areas (e.g., Regional and Global NWP).

Comment: There are several avenues to improve timeliness of LEO satellite data. The use of both an Arctic and Antarctic data acquisition station allows the collection of global data with no blind orbit and with a limited on-board storage time. A network of ground stations distributed around the globe such as the NPOESS SafetyNet allows further reducing the latency of global data. A complementary approach is to collect and retransmit direct readout data following the concept of the Regional ATOVS Retransmission System (RARS).  For the long-term, the use of Data Relay Satellites can also be considered.

Progress July 2008:  The current goal of the RARS project is to ensure that over 90% of the global ATOVS datasets can be acquired and retransmitted within 30 minutes. The RARS network includes the EUMETSAT EARS, the Asia-pacific RARS and the South-American RARS. Mid 2008, the coverage exceeds 75% of the globe and it is expected to reach 85% in 2009 thanks to planned extensions on Pacific islands, Africa and the Pacific coast of South-America. It is considered to extend the RARS approach to advanced sounders such as IASI, AIRS, and other time-critical data such as ASCAT.

The applicability to IASI data is subject to the reactivation of Metop HRPT, the capability of RARS receiving stations to receive Metop, and the reduction of data volume through eigenvector compression.  The FY-3A satellite that was launched in May 2008 includes an IR and MW sounding capability (IRAS, MWTS, MWHS) and a direct readout capability in X-band and L-band (MPT, AHRPT) that could be considered for an extension of the RARS.

After complete implementation of the NPOESS SafetyNet, 80% of NPOESS global data should be acquired within 15 min, which would be consistent with the stated timeliness requirements for NWP, provided that provisions are made for the timely redistribution of these data towards international NWP centres. However the SafetyNet will not be available for NPP and, by the launch of NPOESS-C1, it would only be partly implemented with McMurdo and Svalbard but not all its 14 stations.  Acquiring and distributing sounding data (CrIS, ATMS) from NPP and NPOESS-C1 through a RARS-type arrangement would be a useful gap-filler until data timeliness can be ensured through the SafetyNet.  It would enhance the benefit of the NPP and NPOESS missions and minimize the negative impact of phasing out the last ATOVS instruments.

The use of direct broadcast imagery received at high-latitude stations enables derivation of polar winds with optimal timeliness.

Additionally, ERS-2 GOME and scatterometer data are now available in near real time (within 30 minutes) in the coverage region of ESA (e.g., Europe and North Atlantic) and cooperating ground stations (e.g., Beijing and Perth).

Action July 2008: WMO and the RARS Implementation Group to complete the implementation of the RARS network; to encourage the implementation of similar plans for LEO imagery from high-latitude stations for the timely derivation of polar winds; to consider an extension of the RARS project to include FY-3 sounding data.

Update December 2009: RARS network for ATOVS covered 68% of the globe in October 2009 with planned extension to 76% by the end of 2009. EUMETSAT-EARS includes pilot retransmission of AVHRR data.  FY-3 data to be considered when pre-processing software will be available.

Action July 2008: WMO and the RARS Implementation Group, in cooperation with the NPOESS Integrated Program Office, to prepare an extension of the RARS project to include NPP and NPOESS sounding data as a gap filling measure until timely availability of this data can be ensured worldwide through the SafetyNet; to consider a possible demonstration step with Aqua/AIRS data.

Update December 2009: Project was initiated towards retransmission of CrIS-ATMS data from NPP and NPOESS-C1. Currently collecting requirements from NWP centres.

S6.	LEO temporal coverage - Coordination of orbits for operational LEO missions is necessary to optimize temporal coverage while maintaining some orbit redundancy.

Comment:  Coordinated orbital planning for both nominal and contingency situations is a permanent action of CGMS. On one hand, the orbital planes of sun-synchronous operational missions should be distributed to take advantage of the available spacecraft to improve the temporal coverage. On the other hand, Equatorial Crossing Times (ECT) should be stable to ensure homogeneity of long-term climate data records.  Following the Re-design and Optimization Workshop in June 2007, a recommended scenario is to maintain the core operational LEO satellites in a 3-orbit configuration, with 4-hour nominal separation between ECT. If two or more satellites can perform comparable missions in the same orbital plan, they should preferably be synchronized and maintained with a phase difference allowing an optimal refresh cycle and ground track separation.

Progress July 2008: A 3-orbit configuration (13:30, 17:30, 21:30 LST) for core LEO sun-synchronous missions has been proposed as part of the new vision for the GOS in 2025 and discussed with CGMS and CEOS. There are plans for populating these 3 orbits over the coming decades, however the planned missions currently do not include sounding on the early morning orbit. The CEOS Strategic Implementation Team agreed that WMO should propose a plan for operational IR and MW sounding from the early morning orbit.

Update December 2009: Action to “refine the new Vision of the GOS to 2025 with respect to orbital configuration of sun-synchronous operational missions, and discuss its implementation with CGMS and CEOS satellite operators” was discussed by CGMS-36. There is no long-term plan for full sounding mission on the early morning orbit (17:30), however the short-term plans for Metop, Meteor-M1, FY-3A, FY-3B, Meteor-M2, NOAA-19 have Equatorial Crossing Times distributed across the morning and afternoon (See CGMS-36 Report, p.104). Action completed: The Vision for 2025 recommends maintaining imagery and sounding missions from three sun-synchronous orbital planes (13:30, 17:30, 21:30).

S7.	LEO Sea Surface Wind - Sea-surface wind data from R&D satellites should continue to be made available for operational use; 6-hourly coverage is required.

Comment:  GCOS (GIP, Action A11) calls for continuous operation of AM and PM satellite scatterometers or equivalent. QuikScat scatterometer data have been available to the NWP community since 1999, and will continue through the life of QuikScat (NASA has no current plans for a successor SeaWinds scatterometer). Oceansat-2 has scatterometer capability that may be made available to the world community (this availability needs to be confirmed).  The relative performance of the multi-polarisation passive MW radiometry versus scatterometry requires further assessment.

Progress July 2008: For scatterometry, ERS-2 scatterometer has been followed by ASCAT on METOP, sea surface wind is thus being observed in an operational framework since 2007. There are plans for a scatterometer aboard the Indian Oceansat-2 and the Chinese HY-2 series, although data availability still needs confirmation.

Following the Windsat demonstration mission, early assessments of the microwave imagery polarimetric capabilities to provide information on sea surface wind direction suggest that, while this technology will not be competitive with scatterometry at low wind speed, good information is available at high wind speed.

The revised NPOESS baseline includes a microwave imager/sounder (MIS) expected to provide wind speed and direction information at sea surface starting with NPOESS-C2 in 2016.

A preliminary proposal for an Ocean Surface Wind constellation was presented by NOAA, EUMETSAT and ISRO at the CEOS Strategic Implementation Team and it was agreed to prepare a full proposal.

Actions July 2008: Satellite operators should maintain at least 2 scatterometers and 2 full polarimetric microwave imaging missions in order to achieve both sufficient accuracy and coverage. WMO shall bring this recommendation to the attention of CGMS.

Update December 2009: Was included in the Vision for 2025. The CEOS constellation for Ocean Surface Wind is working on such implementation. Oceansat-2, launched on 23 Sept 2009 includes a scatterometer.

S8.	LEO Altimeter - Missions for ocean topography should become an integral part of the operational system.

Comment: GCOS (GIP, Action O12) requires continuous coverage from one high-precision altimeter and two lower-precision but higher-resolution altimeters.

Progress July 2008: Jason-1 continues to provide global ocean topography data to the NWP community.  Jason-2 was successfully launched in June 2008.  ESA has plans for a Sentinel-3 ocean mission that will include an altimeter.  Cryosat-2 is planned for 2009, HY-2A in 2010.  Jason-2 follow-on funding is still to be confirmed.  China has not yet confirmed the availability of HY-2A data for WMO Members, noting that the HY-2A mission is not managed by CMA but by the State Oceanic Administration (SOA). Substantial agreement of the community was achieved on the concept of a constellation for Ocean Surface Topography including at least one reference altimetry mission plus 2 additional altimeter systems on higher inclination to ensure global coverage.

Actions July 2008: WMO Space Programme to continue to work with CGMS Satellite operators and CEOS Constellation on Ocean Surface Topography in order to confirm the plans and ensure continuity of at least one reference altimetry mission plus 2 additional altimeter systems on higher inclination to ensure global coverage.

Update December 2009: Was included in the Vision for 2025. The CEOS constellation on Ocean Surface Topography is  working on such implementation. Jason-III programme approval process is on-going.

WMO Space Programme to request China to clarify intentions for sharing HY-2A data.

Update December 2009: Was raised at CGMS-36 with CNSA and NSOAS. CNSA indicated readiness to make data available in near-real time with experimental status for interested users.(See CGMS-36 Report p.105-106). No further detail given at CGMS-37

S9.	LEO Earth Radiation Budget - Continuity of ERB type global measurements for climate records requires immediate planning to maintain broadband radiometers on at least one LEO satellite.

Comment: Plans for ERB-like measurements after Aqua remain uncertain.  There are also concerns about the continuity of absolute measurements of incoming solar radiation. This is a high priority item for GCOS (GIP, Action A24).

Progress July 2008: FY-3A and FY-3B will have a prototype Earth Radiation Budget Unit (ERBU) in 2008/2009. NPP in 2010 and possibly the first NPOESS satellite (likely launch in 2013) are expected to carry the CERES instrument.  The observation strategy proposed by the GOS Re-design and Optimization workshop, and confirmed by GCOS AOPC, calls upon one LEO broad-band multi-angle viewing radiometer, complemented by collocated cloud properties, aerosol and water vapour measurements, complementary geostationary diurnal cycle information, as well as Total Solar Irradiance measurement. In particular, satellite-derived information on the absorption properties of aerosols are urgently required to better understand the ERB and evaluate the contribution of aerosol radiative forcing.

Actions July 2008: To confirm or refine the recommended observation strategy with support of GCOS and the science community and to work with satellite operators towards its implementation.

Update December 2009: Was discussed at AOPC-XV (29 April 2009) that recommended to maintain at least one LEO broadband radiometer and Solar Irradiance Monitor, complemented by geostationary observations. To be discussed further with the GEWEX Radiation Panel

R&D satellites

S10.	LEO Doppler Winds - Wind profiles from Doppler lidar technology demonstration programmes (such as ADM-Aeolus) should be made available for initial operational testing; a follow-on long-standing technological programme is solicited to achieve improved coverage characteristics for operational implementation.

Progress July 2008: Plans for ADM-Aeolus demonstration are proceeding with a launch now planned for May 2010; ESA and ECMWF are developing software for processing  Doppler winds prior to their assimilation into NWP models; resulting winds will be available on the GTS.  Scenarios for a preparatory mission and operational follow on are under consideration.  EUMETSAT is considering the requirements for observations of the 3D wind field as part of their planning for post-EPS missions.  NASA/GSFC has performed an accommodation study for a Doppler wind lidar on next generation NPOESS.

Actions July 2008: WMO Space Programme will continue to discuss with space agencies, via CGMS and WMO Consultative Meetings on High-level Policy on Satellite Matters, to ensure that the demonstration with ADM-Aeolus can be followed by a transition to operational systems for wind profile measurement.  Plans for continuity of a Doppler Winds capability following ADM-Aeolus should be further discussed by CGMS satellite operators in 2008.

Update December 2009: Open action. Note that ADM-Aeolus is now planned for launch in 2011.

S11.	GPM - The concept of the Global Precipitation Measurement Missions (combining active precipitation measurements with a constellation of passive microwave imagers) should be supported and the data realized should be available for operational use, thereupon, arrangements should be sought to ensure long-term continuity to the system.

Comment: GCOS (GIP Action A7) requires stable operation of relevant operational satellite instruments for precipitation and associated products.

Progress July 2008: TRMM continues to provide valuable data for operational use. Early termination of TRMM after 2004 was averted after user community appeals for its continuation.  NASA has assured continued operation into 2009. In 2005, ESA’s European GPM was not selected as the next Earth Explorer Mission.  At the fifth International planning workshop WMO expressed it support and its readiness to facilitate partnerships to expand the GPM constellation.  It was recognized that ISRO’s Megha-tropiques has a passive microwave capability that is not yet part of the GOS but could be useful in the GPM constellation (availability needs to be confirmed).  Other R&D and operational satellites in polar orbit may contribute to the constellation with their microwave radiometers. GPM was addressed at the 6th Consultative Meeting (Buenos Aires, January 2006) and its importance was stressed.  The GPM core satellite is now planned for launch in July 2013.  Timely implementation of the GPM mission was identified as an action in the GEO work plan.  CEOS has created a “Global Precipitation Constellation” initiative in order to coordinate efforts to take advantage of existing instruments while preparing the GPM mission.

Action July 2008: WMO Space Programme to continue to support initiatives for the timely implementation of GPM.

Update December 2009: On-going. WMO expressed support at the 8th GPM International Planning Workshop in 16-18 June 09 in Paris. New developments: China is considering a precipitation radar mission.

S12.	RO-Sounders - The opportunities for a constellation of radio occultation sounders should be explored and operational implementation planned. International sharing of ground support network systems (necessary for accurate positioning in real time) should be achieved to minimize development and running costs.

Comment: GCOS (GIP Action A20) requires sustained, operational, real-time availability of GPS RO measurements.

Progress July 2008: SAC-C, CHAMP and COSMIC data have been successfully used in an operational context and the use of METOP/GRAS is starting.  NWP OSEs have shown positive impact with small number of occultations. Climate applications are being explored.  The GOS Re-design and Optimization Workshop clearly recommended constellations of small satellites with radio-occultation sensors. Upon proposal by WMO, CGMS-34 took an action to explore opportunities for cooperation on ground support network.

Action July 2008: Within the CEOS Strategic Implementation Team (Apr 08), NOAA agreed to complete by end September 2008 the assessment of requirements needed to perform an OSSE to compare the operational benefits of the various ROS constellation options identified by the WMO Re-design and Optimization Workshop in June 2007.  OSSEs would then be undertaken in 2009. Plan for a constellation providing operational follow-on to COSMIC should be discussed by CGMS.

Update December 2009: On-going action. NOAA has defined requirements for such an OSSE. Discussion on an operational constellation was initiated in CGMS-36.The only firm plans for operational missions so far are individual GPS sensors aboard the METOP and Meteor series. Additional sensors flying or planned on R&D missions (Oceansat-2, Megha-Tropiques, Tandem-X). CGMS-37 agreed to establish IROWG. ESA considering RO ReceiversS on Sentinel 1,2,3 series.

S13.	GEO Sub-mm for precipitation and cloud observation - An early demonstration mission on the applicability of sub-mm radiometry for precipitation estimation and cloud property definition from geostationary orbit should be provided, with a view to possible operational follow-on.

Progress July 2008: Geo sub-mm is one of two systems being considered for IGeoLab. A task team evaluated the IGeoLab possibilities for a Geostationary Observatory for Microwave Atmospheric Sounding (GOMAS) as well as other possible instruments.  This type of instrument in geosynchronous orbit is high priority for meeting existing user requirements in numerical weather prediction (NWP), nowcasting, hydrology and other applications areas. GOMAS was not accepted by ESA as a core Explorer mission.

Studies on GEO MW have continued in the context of IGeoLab.  A GEO MW IGeoLab Focus Group workshop was held in April 2007 in Beijing and made a proposal to CGMS-XXXV to investigate two scenarios, one based on filled aperture antenna and the other based on synthetic aperture antenna.  Choice between the two technologies is also linked to the relative priority given to the detection of precipitation and rapid vertical sounding.

Comment July 2008: It is planned to convene the IGeoLab GEO MW focus Group in October 2008 in Beijing, during IPWG timeframe. Mission requirements for a Phase A study of a microwave sounder on FY-4M will be discussed.

Update December 2009: Action for “WMO Space Programme to continue supporting this IGeoLab action and subsequent dialogue with space agencies, via CGMS” cancelled: Important work done by the GEO-MW Focus Group and WMO in preparation of a Phase A study of a demonstration mission aboard FY-4M. However, CGMS-36 and CM-9 agreed that action was premature since no space agency was in a position to take the lead on it for the time being. IGEOLab GEO MW action is terminated. A microwave mission is still planned in the FY-4 programme.

S14.	LEO soil moisture and ocean salinity - The capability to observe ocean salinity and soil moisture for weather and climate applications (possibly with limited horizontal resolution) should be demonstrated in a research mode (as with ESA’s SMOS and NASA’s Aqua, and NASA/CONAE Aquarius/SAC-D) for possible operational follow-on.  Note that the horizontal resolution from these instruments is unlikely to be adequate for salinity in coastal zones and soil moisture on the meso-scale.

Progress Jul 2008:  ERS scatterometer data sets have provided monthly global soil moisture maps since 1991 at 50 km resolution.  EUMETSAT delivers an operational global NRT soil moisture product from Metop/ASCAT data.  WindSat and AMSR-E are being studied for possible utility of 6 and 10 GHz measurements for soil moisture for sparsely vegetated surfaces. SMOS is scheduled for launch in April 2009.  Aquarius is scheduled for launch in May 2010.

Actions July 2008:  WMO Space Programme will discuss at CGMS progress and options for provision of soil moisture and salinity products including real-time delivery of soil moisture products for NWP.

Update December 2009: Open action. SMOS was launched 2/11/09. Soil moisture can also be retrieved from ERS/SCAT and Metop/ASCAT scatterometer data. (METOP ASCAT product is operational product; the ERS/SCAT is climate product)

S15.	LEO SAR - Data from SAR should be acquired from R&D satellite programmes and made available for operational observation of a range of geophysical parameters such as wave spectra, sea ice, and land surface cover.

Progress July 2008:  The wave spectra from ENVISAT are available in near real-time from an ESA ftp server.  CSA’s RADARSAT data are used in deriving ice products by the National Ice Center. Continuity of ESA SAR mission is considered as part of the Sentinel programme.

Actions July 2008:  WMO Space Programme to continue to discuss with space agencies, via CGMS, (1) broader access by WMO Members to ENVISAT SAR data, (2) availability of SAR data from other agencies, and (3) continuity of such missions.

Update December 2009: On-going. Canada reported to ET-EGOS on CSA’s plans for Radarsat

S16.	LEO Aerosol - Data from process study missions on clouds and radiation as well as from R&D multi-purpose satellites addressing aerosol distribution and properties should be made available for operational use.

Comment: Terra and Aqua carry the MODIS sensor that is providing global aerosol products over ocean and most land regions of the world at 10 km spatial resolution.  Additional R&D satellites currently providing aerosol optical thickness and optical properties include Terra/MISR, PARASOL and Aura/OMI. CALIPSO carries an R&D lidar for monitoring the vertical distribution of aerosols along the orbital ground track of the spacecraft, which is in the A-train orbit along with Aqua, PARASOL, CloudSat, and Aura. NASA’s Glory mission (2008) has added APS, an aerosol polarimetry sensor. ESA and JAXA are preparing the Earthcare (cloud/aerosol mission) for launch in 2 013.

Actions July 2008: WMO Space Programme will continue discussions with space agencies, via CGMS, CM, and via CEOS Constellation for Atmospheric Composition, regarding availability of these data for operational use.

Update December 2009: Open action. Relevant data are provided e.g. by Parasol, Calipso, Aura missions. Links to information on R&D satellite data access are provided in  following page: http://www.wmo.int/pages/prog/sat/GOSresearch.html .

S17.	Cloud Lidar - Given the potential of cloud lidar systems to provide accurate measurements of cloud top height and to observe cloud base height in some instances (stratocumulus, for example), data from R&D satellites should be made available for operational use.

Comment: GLAS data are currently able to determine vertical distribution of cloud top altitude along the nadir ground track of ICESat, but this spacecraft operates in ~100 day epochs and is not continuous.  CALIOP on CALIPSO makes such data routinely available in the A-train orbit (with Aqua, PARASOL, CloudSat, and Aura). ADM-Aeolus is expected to contribute to cloud measurements.

Actions July 2008: WMO Space Programme will discuss with space agencies, via CGMS and at CM, near real time operational use of these data and operational follow-on planning.

Update December 2009: On-going. Relevant data are provided e.g. by Calipso, and in future by ADM-Aeolus, Earthcare.  Links to information on R&D satellite data access are provided in  following page: http://www.wmo.int/pages/prog/sat/GOSresearch.html

##### S18.	(Recommendation S18 is to be found in Section “Process studies” below)

S19.	Limb Sounders - Temperature profiles in the higher stratosphere from already planned missions oriented to atmospheric chemistry exploiting limb sounders should be made operationally available for environmental monitoring.

Progress July 2008: MIPAS and SCIAMACHY data are available in near real time from the ESA ftp server.

Actions July 2008: WMO Space Programme will discuss with space agencies, via CGMS, progress/plans for distribution of data from MIPAS and SCIAMACHY on ENVISAT, from MLS and HIRDLS on Aura, and from similar instruments.

Update December 2009: On-going action.   Links to information on R&D satellite data access are provided in  following page: http://www.wmo.int/pages/prog/sat/GOSresearch.html

S20.	Active Water Vapour Sensing - There is need for a demonstration mission of the potential of high-vertical resolution water vapour profiles by active remote sensing (for example by DIAL) for climate monitoring and, in combination with hyper-spectral passive sensing, for operational NWP.

Actions July 2008: WMO Space Programme will discuss with space agencies, via CGMS.

Update December 2009: Unknown status for this action.

S21.	Lightning Observation - There is a requirement for global observations of lightning.  Several initiatives for operational space-based implementation exist. These should be encouraged to fruition.

Comment: NASA’s observations of lightning from OrbView-1/OTD and TRMM/LIS have demonstrated that 90% of lightning occurs over land, and that it is heavily tied to deep convection.  In addition to its importance in severe storms and warnings for safety, lightning is an importance source of NOx and thus contributes to elevated levels of tropospheric ozone.

Progress July 2008: The dynamics of lightning occurrence and its importance for nowcasting has been recognized by NOAA that plans to include a lightning sensor on GOES-R and CMA that plans a lightning mapper on FY-4.  It is under consideration by EUMETSAT for MTG.

Update December 2009: Action for “WMO Space Programme to continue to monitor the issue with space agencies, via CGMS” completed: Lightning detection from GEO satellites is included in the Vision of the GOS in 2025. It is firmly planned in FY-4-O, GOES-R, and MTG-I payloads.

S22.	Formation Flying - Advantages of formation flying need to be investigated.

Comment: NASA has already demonstrated both a morning constellation (involving Landsat 7, EO-1, SAC-C, and Terra) and an afternoon constellation (Aqua, PARASOL, Aura, CloudSat and CALIPSO, soon to be joined by OCO (December 2008)).  These multi-agency and multi-country constellations demonstrate the added value of coordination of Earth observations to make a polar orbiting system greater than the sum of the parts, but able to launch when sensors and spacecraft are ready and available.

Update December 2009: Action for “the WMO Space Programme to discuss with space agencies, via CGMS, the utility of data from sensors flying in formation” completed: The interest of formation flying has been demonstrated with the A-train. Advantages and operational constraints should be assessed on a case-by-case basis.

### Process studies

In reviewing the Implementation Plan for the Evolution of the Global Observing System, and not withstanding other potential requirements, the need for following process study mission was identified:

S18.	LEO Far IR - An exploratory mission should be implemented, to collect spectral information in the Far IR region, with a view to improve understanding of water vapour spectroscopy (and its effects on the radiation budget) and the radiative properties of ice clouds.

Actions July 2008: WMO Space Programme to discuss with space agencies, via CGMS.

Update December 2009: This action remains open.

Additional recommendations for Climate Monitoring

Long-term continuity of observations shall be ensured for the following Essential Climate Variables, which are not addressed within the recommendations above:

- Ocean colour (GIP, Action O18);

- Sea ice (GIP, Action O23);

- Cryosphere (GIP, Action T14); and,

- Land cover (GIP, Action T24).

Detailed requirements for these observations are contained in the Satellite Supplement to the GCOS Implementation Plan (GIP) “GCOS Systematic Observations Requirements for Satellite-based Products for Climate” (GCOS-107, September 2006, WMO/TD N°1338).

4.	Considerations for evolution of the GOS in developing countries

4.1	In preparing this Implementation Plan, it was noted that redesign of the GOS included several special considerations and issues that involve developing countries. In many areas of Africa, Asia, and Latin America (Regions I, II, and III and some tropical areas between 25N and 25S), the current GOS provides no observations, whereas in other areas observations should be improved. When looking at candidate observing systems, consideration must be given not only to NWP but also to many other applications, including human forecasting. The evolution of the GOS in developing countries must address some of the issues that fall in three categories: (a) lack of public infrastructure such as electricity, telecommunication, transport facilities, etc., (b) lack of expertise from people to do the job, training, etc., and (c) funding for equipment, consumables, spare parts, manpower, etc. The lack of infrastructure and expertise may be the result of a lack of funding.

4.2		The evolution must take into account upgrading, restoring, substitution and capacity building (especially in the use of new technologies). Two aspects need to be considered: the data production and the data use. It is possible that some countries do not and will not be able to produce data and will therefore only be users of data. To help developing countries produce data for international exchange, due consideration must be given to the three issues previously identified i.e. public infrastructure, expertise and funding.

4.3 	Possible approaches towards the redesign have been discussed. A first step should be to identify observing systems that are less dependent on local infrastructure. In some circumstances, these include satellite, AMDAR, dropsondes, and AWS. Nonetheless, a minimum set of reliable RAOBs is required as a backbone to the GUAN and RBCN; these are also used to validate the satellite observations. Migration toward the table-driven codes (BUFR or CREX) as a reliable representation of the data is expected.

4.4 	However, obtaining vertical profiles by AMDAR in many data sparse areas is worth testing. It must be recognized that AMDAR ascent/descent and en route data will provide little stratospheric information and currently no humidity data (although humidity sensors are being tested). It is imperative that useful approaches be drafted for studying the impact of additional observations (e.g. AMDAR) in regions of scarce conventional observations (e.g. RAOBS) and discuss possible observing system experiments to explore enhancing the observations on these areas. More generally the role of developing countries in the THORPEX through the regional associations should be explored.

4.5	Capacity building in some countries needs further attention. Some countries have satellite-receiving stations or receive satellite data through the GTS, but lack the expertise to utilize the information to their benefit. Some countries are acquiring Doppler radar but need training on how to retrieve the information. For example, Region I has benefited with expanded access to conventional data and satellite imagery through the PUMA project. This type of project should be expanded to include other data types for routine application (synoptic, aviation, nowcasting).  Developments through the AMMA project offer a proposing route forward in some parts of Region I, and special attention should be paid to maintaining the selected parts of the network once the AMMA project has concluded.

4.6 	If resources are available, the highest priority should go to (a) maintaining the RBSN and RBCN, noting that GSN and GUAN stations are part of the RBSN, and (b) to rehabilitate observing sites in critical locations.

4.7 	Finally, the following recommendations should be taken into account when addressing the evolution of the GOS in developing countries:

  - Define geographical areas using advanced techniques to help identify where priority should be if additional funding were available;

  - Encourage regional associations in concert with CBS to define trial field experiments over data sparse areas, for a limited time, to evaluate how additional data would contribute to improve performance at the regional and global scale. A clearly demonstrated impact might make it easier to agree on some coordinated funding mechanism for areas concerned including funding from GEF (Global Environmental Facilities) for climate stations;

  - Examine whether automated stations could become a viable, cost effective alternative to manned stations for the surface network in the future;

  - In data-sparse areas of the world, make full use of AMDAR ascent/descent data at major airports; however the RAOB network still plays an important role in human forecasting;

  - When changes are made to the climate observing systems, the GCOS Climate Monitoring Principles should be followed;

  - The telecommunication problems should be referred to the OPAG on ISS and looked at as a priority;

  - Prioritize where the needs are most pressing for VCP or other funding.

  - High priority should be given by the region and secretariat to maintain a minimum RAOB network with acceptable performance within data-sparse regions.

New action, December 2009: GCOS to identify critical stations in the surface observing network (RBSN, RBCN).

ANNEX A

ACRONYMS

4DVAR	Four-Dimensional Variational Assimilation

ADM-Aeolus	Atmospheric Dynamics Mission (ESA)

AES	Atmospheric Environment Service (Canada)

AFIRS 	Automated Flight Information Reporting System

AIRS	Advanced Infra-red Sounder

AMDAR 	Aircraft Meteorological Data Delay

AMSU 	Advanced Microwave Sounding Unit

AMV	Atmospheric Motion Vector

AOPC	Atmospheric Observation Panel for Climate

Argo	International ocean sub-surface profiling float programme (not an acronym)

ASCAT	Advanced Scatterometer

ASAP	Automated Shipboard Aerological Programme

ATOVS	Advanced TIROS Operational Vertical Sounder

AVHRR 	Advanced Very High Resolution Radiometer

AWS 	Automatic Weather Station

BUFR	Binary Universal Form for the Representation of Meteorological Data

CALIOP	Cloud Aerosol Lidar with Orthogonal Polarization

CAS	Commission for Atmospheric Sciences

CBS	Commission for Basic Systems

CGMS	Coordination Group for Meteorological Satellites

CHAMP	CHAllenging Minisatellite Payload

CIMO	Commission for Instruments and Methods of Observation

CMA	China Meteorological Administration

COSMIC	Constellation Observing System for Meteorology, Ionosphere and Climate

COSNA	Composite Observing System for the North Atlantic

CREX	Character Form for the Representation and Exchange of Data

DIAL		Differential Absorption Lidar

E-AMDAR 	EUMETNET-AMDAR

EARS 	EUMETSAT ATOVS (now Advanced) Retransmission Service

ECMWF	European Centre for Medium-Range Weather Forecasts

EGPM 	European (contribution to) Global Precipitation Measurement

ERB	Earth Radiation Budget

ESA	European Space Agency

ET-EGOS	Expert Team (ET) on the Evolution of the Global Observing System (EGOS)

ET-SSUP 	Expert Team (ET) on Satellite Systems Utilization and Products (SSUP)

EUCOS	EUMETNET Composite Observing System

EUMETNET 	European Meteorological Services Network

FASTEX	Fronts and Atlantic Storm Track Experiment

FY-4	Feng Yun-4  (Chinese geostationary satellite series)

GAW	Global Atmosphere Watch

GCOS	Global Climate Observing System

GEF	Global Environment Facility

GEO	Geostationary Orbit Satellite

GIFTS	Geosynchronous Imaging Fourier Transform Spectrometer

GLAS	Geoscience Laser Altimeter System

GMES	Global Monitoring of Environment and Security

GNSS	Global Navigation Satellite System

GOES	Geostationary Operational Environmental Satellite

GOME	Global Ozone Monitoring Experiment

GOS	Global Observing System

GPM 	Global Precipitation Measurement

GRAS	GNSS Receiver for Atmospheric Sounding

GSICS	Global Space-based Inter-Calibration System

GSN	GCOS Surface Network

GTS	Global Telecommunication System

GUAN	GCOS Upper-Air Network

HIRDLS	High Resolution Dynamic Limb Sounder

HIRS	High Resolution Infra-red Sounder

IASI	Infra-red Atmospheric Sounding Interferometer

IGDDS	Integrated Global Data Dissemination Service

IGEOLab	International Geostationary Laboratory for demonstration missions

IGOSS	Integrated Global Ocean Services System

IMD	India Meteorological Department

IOC	Intergovernmental Oceanographic Commission

IOS	IGOSS Observing System

IP	Implementation Plan

ISRO	Indian Space Research Organization

JASON	Ocean surface topography mission

JAXA	Japan Aerospace Exploration Agency

JCOMM	Joint WMO/IOC Technical Commission for Oceanography and Marine Meteorology

JMA	Japan Meteorological Agency

LEO	Low Earth Orbit

LIS	Lightning Imaging Sensor

MDS	Meteorological Data System

MERIS	Medium Resolution Imaging Spectrometer

METOP 	Meteorological Operational Satellite (EUMETSAT)

MIPAS	Michelson Interferometer for Passive Instrument Sounding

MLS	Microwave Limb Sounder

MODIS	Moderate Resolution Imaging Spectroradiometer

MTG	Meteosat Third Generation

MTSAT-FO	Multi-purpose Transport Satellite Follow-On

NAOS	North Atlantic Ocean Stations

NASA	National Aeronautics and Space Administration

NESDIS	National Environmental Satellite, Data and Information Service

NMHSs 	National Meteorological and Hydrological Service(s)

NOAA	National Oceanic and Atmospheric Administration

NPOESS	National Polar-orbiting Operational Environmental Satellite System

NPP 	NPOESS Preparatory Program

NRT 	Near-Real Time

NWP	Numerical Weather Prediction

OPAG	Open Programme Area Group

OSE	Observing System Experiments

PUMA	Preparation for the Use of Meteosat Second Generation (MSG) in Africa

R&D 	Research and Development (satellite)

RAOB 	Radiosonde Observations

RBCN 	Regional Basic Climatological Network

RRR	Rolling Requirements Review

SAC-C	Earth-observation satellite (CONAE, Argentina)

SAR 	Synthetic Aperture Radar

SCHIAMACHY	Scanning Imaging Absorption Spectrometer for Instrumental Cartography

SEG 	Scientific Evaluation Group of COSNA

SEVIRI	Spinning Enhanced Visible and Infrared Imager

SMOS	Soil Moisture and Ocean Salinity satellite

SVPB	Surface Velocity Program Barometer drifter

TAMDAR	Tropospheric Airborne Meteorological Data Reporting

THORPEX 	The Observing System Research and Predictability EXperiment

TRMM	Tropical Rainfall Measuring Mission

UAV	Unmanned Aerial Vehicle

VCP	Voluntary Co-operation Programme

VIIRS	Visible Infrared Imager Radiometer Suite

WIGOS	WMO Integrated Global Observing System

WMO	World Meteorological Organization

WOTAN	Wind Observation Through Ambient Noise

WVSS	Water Vapour Sensing System

WWWW 	World Weather Watch

XBT	Expendable Bathy Thermograph

ZTD	Zenith Total Delay

ANNEX B

VISION FOR THE GOS in 2015

In drafting the recommendations for an evolved GOS and then the Implementation Plan, the ET was guided by the following vision for the GOS in 2015 and beyond, as adopted by CBS (CBS-Ext(06)., Cairns, 1-12 December 2002).

For the space-based sub-system, there would be:

6 operational GEOs

• all with multi-spectral imager (IR/VIS)

• some with hyper-spectral sounder (IR)

4 operational LEOs

• optimally spaced in time

• all with multi-spectral imager (MW/IR/VIS/UV)

• all with sounder (MW)

• three with hyper-spectral sounder (IR)

• all with radio occultation (RO)

• two with altimeter

• three with conical scan MW or scatterometer

Several R&D satellites serving WMO members

• constellation of small satellites for radio occultation (RO)

• LEO with wind lidar

• LEO with active and passive microwave precipitation instruments

• LEO and GEO with advanced hyper-spectral capabilities

• GEO lightning

• possibly GEO microwave

All with improved inter-calibration and operational continuity.

For the surface-based sub-system, there would be:

Automation to enable

• targeting of observations in data sensitive areas

• optimal operation of

o radiosondes

o ASAP systems

o aircraft in flight

Radiosondes

•	optimized utilization

• stable and functioning RBSN, RBCN and GUAN

• supplemented by

o AMDAR ascent/descent

o ground-based GPS water vapour information

o wind profilers

o satellite soundings

• automatically launched

• computerized data processing

• real-time data transmission

• high vertical resolution

Commercial aircraft observations

• of temperature & wind plus humidity on some aircraft

• In-flight and ascent/descent data

• high temporal resolution

• available from most airports including currently data void airports in Asia, Africa and South America.

• possibly supplemented with UAVs

Surface observations

• stable and functioning RBSN, RBCN and GSN

• automated systems

• land sensors at high spatial resolution, supporting local applications such as road

weather

• ocean platforms (ship, buoys, profiling floats, moorings) in adequate number to complement satellite measurements

Radar observing systems measuring

• radial winds

• hydrometeor distribution and size

• precipitation phase, rate, and accumulation

• multiple cloud layers, including base and top height.

Data collection and transmission

• digital in a highly compressed form

• entirely computerized data processing

• role of humans in observing chain reduced to minimum

• information technology in all areas of life will provide new opportunities for obtaining

and communicating observations

• for satellite data in particular

- use of ADM including regional/special DCPC in the context of FWIS

- DB for special local applications in need on minimal time delay and as backup

____________

Appendix IV

2009 progress regarding the implementation plan of the surface- and space-based systems of the GOS

|  |  | Nb | Good progress | Medium progress | No substantial progress | Comment |
| --- | --- | --- | --- | --- | --- | --- |
| 2 | Evolution of surface-based sub-system of GOS |  | 9.00 | 16.00 | 2.00 | Medium to good progress |
| Data coverage, distribution and coding |  | 2.00 | 3.00 | 0.00 | Medium to good progress |
| G1. | Data distribution | 1 | 1 | 0 | 0 | Distribution of hourly data increased |
| G2. | Documentation (matadata, QC, monitoring) | 1 | 0 | 1 | 0 | Progress in terms of regulation (core profile, BUFR templates) |
| G3 | Timeliness and Completeness | 1 | 0 | 1 | 0 | Linked to migration to table driven codes |
| G4. | Baseline system | 1 | 0 | 1 | 0 | Benefits showed. Progress with EUCOS |
| G5. | Stratospheric observations | 1 | 1 | 0 | 0 | GPS-RO showing dramatic benefits but progress on assessment of requirements for stratospheric observations was limited; stratospheric obs important for climate change |
| Broader use of ground-based and in-situ observations |  | 0.00 | 1.00 | 1.00 | Poor to medium progress |
| G6. | Ozone Sondes (near real time data) | 1 | 0 | 1 | 0 | Progress on BUFR templates; adressed by WIGOS PP for GAW; good progress in Europe (NILU) |
| GN5. | Maintain and expand the Baseline Surface Radiation Network to obtain global coverage | 1 | 0 | 0 | 1 | Communication from Secretariat to Members |
| Moving towards operational use of targeted observations |  | 0.00 | 1.00 | 0.00 | Good progress |
| G7. | Targeted Observations | 1 | 0 | 1 | 0 | Concept proven; methods developed; trials made; but progress towards operational systems has been limited |
| Optimization of vertical profile distribution |  | 1.00 | 2.00 | 0.00 | Medium to good progress |
| G8. | RAOBs | 1 | 0 | 1 | 0 | Some knowledge gained on strategies for improving networks, and benefits shown |
| G9. | AMDAR | 1 | 1 | 0 | 0 | AMDAR expanded; AMDAR PP for WIGOS developping standard on-board software, and humidity sensor |
| GN4. | Develop operational procedures for the GRUAN | 1 | 0 | 1 | 0 | 12 centres invited to become GRUAN sites; linkage with sat community made; manual on operational procedures underway |
| Atmospheric moisture measurements |  | 1.00 | 0.00 | 0.00 | Good progress |
| G13. | Ground-based GPS | 1 | 1 | 0 | 0 | GPS BUFR template developed; good progress in Europe; good feedback from Members |
| Improved observations in ocean areas |  | 4.00 | 5.00 | 1.00 | Medium to good progress |
| G14. | More profiles over oceans | 1 | 0 | 1 | 0 | Concentration of profiles over the North Atlantic through E-ASAP |
| G15. | Improvements in marine observation telecommunications | 1 | 0 | 1 | 0 | Pilot Projects established with DBCP & SOT; encouraging results |
| G16. | Tropical moorings | 1 | 1 | 0 | 0 | Arrays completed in Trop. Pacific & Atlantic oceans; half of Trop. Indian ocean completed |
| G17. | Drifting buoys | 1 | 1 | 0 | 0 | All drifters report pressure from the southern Ocean |
| G18. | XBT and Argo | 1 | 1 | 0 | 0 | Argo array completed; all floats reporting in real-time; XBT network 81% completed |
| G19. | Ice buoys | 1 | 0 | 1 | 0 | Good progress during IPY in the Arctic but some areas remain data sparse; poor progress in antarctica |
| GN1. | Develop in-situ wave observation capability | 1 | 0 | 1 | 0 | Pilot Projects established by the DBCP |
| GN2. | Increase time resolution of SST data (in-situ observations from drifters) | 1 | 0 | 1 | 0 | Some progess regaridng distribution of hourly data; Pilot Project initiated for high res. SST data from drifters |
| GN3. | Develop and consolidate the VOSClim fleet | 1 | 1 | 0 | 0 | Target of VOSClim exceded; VOSClim integrated in the wider VOS |
| GN8. | Improve the ground based sea level networks | 1 | 0 | 0 | 1 | Action initiated in 2009 |
| Improved observations over tropical land areas |  | 0.00 | 1.00 | 0.00 | Medium progress |
| G20. | More profiles in Tropics | 1 | 0 | 1 | 0 | More profiles during AMMA; Impact studies showed high impact for Africa |
| New Observing Technologies |  | 1.00 | 3.00 | 0.00 | Medium progress |
| G21. | AWS | 1 | 1 | 0 | 0 | Recommendations made by ET-AWS; advances in technology to be finalized at ET-AWS-6 (2010) |
| G22. | New systems | 1 | 0 | 1 | 0 | Some progress on wind profilers GPS, lighning detection, OceanSITES. Some impact studies made, incl. With THORPEX |
| G23. | Quality Assurance | 1 | 0 | 1 | 0 | QA and QMF promoted through WIGOS and its Projects |
| GN7. | Improve the accuracy of precipitation estimates from remotely sensing systems (sat+radars) | 1 | 0 | 1 | 0 | Discussed at ET-SAT & ET-SUP; new processing techniques emerging; intercomparisons needed |
| 3 | Evolution of space-based sub-system of GOS |  | 9.00 | 11.00 | 3.00 | Medium to good progress |
| Calibration |  | 1.00 | 0.00 | 0.00 | Good progress |
| S1. | Calibration | 1 | 1 | 0 | 0 | GSICS progresses very well. |
| GEO Satellites |  | 1.00 | 1.00 | 1.00 | Medium progress |
| S2. | GEO Imagers | 1 | 1 | 0 | 0 | Advanced imagers planned with MTSAT-FO, FY-4O, GOES-R, MTG-I |
| S3. | GEO Sounders | 1 | 0 | 1 | 0 | GEO sounders only planned by CMA and EUMETSAT so far. |
| S4. | GEO System Orbital Spacing | 1 | 0 | 0 | 1 | MTSAT - GOES-W separation will remain about 80° |
| LEO satellites |  | 3.00 | 2.00 | 0.00 | Medium to good progress |
| S5. | LEO data timeliness | 1 | 1 | 0 | 0 | RARS project progresses well to provide timely sounding data. |
| S6. | LEO temporal coverage | 1 | 0 | 1 | 0 | Remaining concern on early morning orbit, increased by NPOESS restructuring |
| S7. | LEO Sea Surface Wind | 1 | 0 | 1 | 0 | Quikscat terminated, Oceansat-2 available, HY-2A availability to be confirmed, GCOM-W2 considered |
| S8. | LEO Altimeter | 1 | 1 | 0 | 0 | Jason-3 and Sentinel-3 will be operational satellites |
| S9. | LEO Earth Radiation Budget | 1 | 1 | 0 | 0 | ERB instruments will fly on NPP, JPSS-1 and FY-3A/C/E |
| R&D satellites |  | 4.00 | 7.00 | 1.00 | Medium to good progress |
| S10. | LEO Doppler Winds | 1 | 0 | 1 | 0 | Demonstration mission data will be available; no operational follow-on is currently planned |
| S11. | GPM | 1 | 0 | 1 | 0 | GPM is progressing well, but operational follow-on is still to be planned |
| S12. | RO-Sounders | 1 | 1 | 0 | 0 | Several GPS-ROS are planned, a constellation is being considered, a GPS-RO Working Group was created |
| S13. | GEO Sub-mm for precipitation and cloud observation | 1 | 0 | 1 | 0 | International discussions on GEO MW terminated; USA is however considering a demonstration as part of decadal survey missions |
| S14. | LEO soil moisture and ocean salinity | 1 | 1 | 0 | 0 | SMOS is in operation, Aquarius and SMAP are planned, Metop/ASCAT products are operational. |
| S15. | LEO SAR | 1 | 0 | 1 | 0 | ESA has facilitated access to Envisat products |
| S16. | LEO Aerosol | 1 | 0 | 1 | 0 | Aura, Parasol, Calipso missions are in operational phase. Access to the data is documented on the WMO-CGMS satellite pages. |
| S17. | Cloud Lidar | 1 | 0 | 1 | 0 | Calipso is in orbit, ADM-Aeolus and Earthcare are planned. Access to the data is documented in http://www.wmo.int/pages/prog/sat/GOSresearch.html. |
| S19. | Limb Sounders | 1 | 0 | 1 | 0 | MIPAS, SCIAMACHY, MLS, HIRDLS data available as documented in http://www.wmo.int/pages/prog/sat/GOSresearch.html |
| S20. | Active Water Vapour Sensing | 1 | 0 | 0 | 1 |  |
| S21. | Lightning Observation | 1 | 1 | 0 | 0 | Lightning detection planned on FY-4O, GOES-R, MTG-I |
| S22. | Formation Flying | 1 | 1 | 0 | 0 | Advantages and constraints of formation flying are to be assessed on a case-by-case basis |
| Process studies |  | 0.00 | 0.00 | 1.00 | No substantial progress |
| S18. | LEO Far IR | 1 | 0 | 0 | 1 |  |
| Additional recommendations for Climate Monitoring | 1 | 0.00 | 1.00 | 0.00 | Medium progress |
| NS1 | Long term continuity of observations |  | 0 | 1 | 0 | Plans need to be confirmed and extended in time |
| TOTAL | 50 | 18.00 | 27.00 | 5.00 | Medium to good progress |
| AVERAGE (%) | 100% | 36% | 54% | 10% |  |

____________

# Footnotes

: http://www.wmo.int/pages/prog/gcos/Publications/gcos-92_GIP.pdf

: http://www.wmo.int/pages/prog/gcos/Publications/gcos-129.pdf

: This is the “old” EGOS-IP responding to the vision of the GOS for 2015

: http://amdar.wmo.int

: http://www.wmo.int/pages/prog/sat/Calibration.html

: http://gsics.wmo.int