| WORLD METEOROLOGICAL ORGANIZATION __________________ WMO INTEGRATED GLOBAL OBSERVING SYSTEMS (WIGOS) PILOT PROJECT FOR AMDAR, Fifth Session & AMDAR Panel Management Group Meeting DE BILT, THE NETHERLANDS, 28 FEBRUARY – 4 MARCH 2011 |  | WIGOS-PP-5-AMDAR-MG/Doc.3.2 (17.II.2011) ______ ITEM: 3.2 ORIGINAL: ENGLISH |
| --- | --- | --- |

REVIEW OF THE WORK PROGRAMME AND ACTION ITEMS FROM THE JOINT AMDAR PANEL AND CBS Expert Team on Aircraft Based Observations MEETING (GENEVA, SWITZERLAND 2010)

Review of the AMDAR Panel Action Items in coordination with the ET-AIR Workplan

(Submitted by the Secretariat)

Summary and Purpose of Document This document provides information on the current action items for the AMDAR Panel as well as the workplan for the CBS ET-AIR.

## ACTION PROPOSED

The AMDAR Panel Management Group is invited to note the information contained in the document and make further recommendations.

____________________

- The Joint Meeting of the Thirteenth Session of AMDAR Panel and the Second Session of the CBS Expert Team on Aircraft-based Observations (Joint Meeting), held in Geneva, Switzerland 2010 discussed the progress made on the AMDAR Panel Action Items, see Appendix A. The draft of the AMDAR Panel’s Action Items is based on the agreed AMDAR future work programme.

- At the Joint Meeting, the Expert Team and AMDAR Panel focused on a number of issues according to the work plan, see Appendix B, for ET-AIR. It reviewed the draft work plan and linked it with the work plan of the AMDAR Panel; considered the progress already made on WIGOS including how best the ET-AIR could contribute to WIGOS development and implementation, especially through the WIGOS Pilot Project for AMDAR.

____________________

AMDAR Panel action items

| priority | Programs/ Projects/ Activities | Objectives/Goals | Recent Activities | Future Activities | Deadline for action | Budget (Estimate) (CHF) | Responsible |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | WIGOS Pilot Project for AMDAR | Improve practices impacting AMDAR data collection, processing, archiving and dissemination | Meetings held: 1st – ad hoc Steering Group 2nd – Standardized BUFR Template for AMDAR & QM for AMDAR data 3rd – Metadata 4th – ARINC620 update | Rework of the current template and then conduct then testing and validation of a standardised BUFR template for AMDAR | 2nd Quarter 2011 |  | David Helms, Stewart Taylor |
|  |  |  |  | Test case with single airline within E-AMDAR Programme for implementing the application of WMO Metadata relevant to AMDAR | 4th Quarter 2010 | 3000 | Stewart Taylor |
|  |  |  |  | Development of a standardised Quality Management Framework for AMDAR data; and | 4th Quarter 2011 | 3000 | Jitze van der Meulen |
|  |  |  |  | Validation of inter-comparison of available Water Vapour sensor performance | 4th Quarter 2011 | 5000 | David Helms, Axel Hoff |
|  |  |  |  | Contractor to undertake the requirement updates of the AMDAR Reference Manual WMO-No.958 | 2nd Quarter 2011 | 30000 | Frank Grooters (& through the services of a contractor) |
|  |  |  |  | Contractor to develop the framework for generic software specification for AMDAR | 1st Quarter 2011 | 5000 | Frank Grooters (& through the services of a contractor) |
| 2 | POTENTIAL NEW NATIONAL & REGIONAL PROGRAMMES | The provision of effective assistance and coordination to potential AMDAR Programmes | AMDAR Panel members and the Technical Coordinator have continued to provide support for new and regional programs | Coordinate AMDAR Mexico workshop and national Programme | 1st Quarter 2011 |  | USA AMDAR Programme & AMDAR Panel |
|  |  |  |  | Review NMHSs activities in relation to AMDAR and report to next AMDAR Panel Meeting | October 2011 |  | WMO Secretariat/(SO/AIR)and AMDAR Panel Chairman |
| 3 | AMDAR REFERENCE MANUAL | Up to date AMDAR reference material | No recent activities for this action item | Develop a strategy for the integration of the AMDAR Reference Manual into standard WMO Material | 3rd Quarter 2011 |  | WMO Secretariat/(SO/AIR) |
|  |  |  |  | Identify those component of the Reference Manual that are obsolete | 3rd Quarter 2011 |  | STSG |
|  |  |  |  | Identify priorities for updates | 3rd Quarter 2011 |  | STSG |
| 4 | AMDAR DATA REQUEST | To provide the best possible global coverage of AMDAR data | E-AMDAR is now provided data for Singapore, Curacao and South Africa and is now developing agreements (MOUs) with Malaysia and India | Explore opportunities in Central America | 1st Quarter 2011 |  | USA AMDAR Programme & AMDAR Panel |
| 5 | ONBOARD SOFTWARE DEVELOPMENT | Develop a standardized software package for AMDAR capable aircraft | See report from Australia, Netherlands and the Russian Federation | Full implementation of AAAv3 for the Australian and SAWS AMDAR programs | 1st Quarter 2011 |  | Australia and SAWS AMDAR programs |
| 6 | WEB SITE | To have an effective means of communicating AMDAR related information and activities | New WMO format AMDAR Panel Webpage completed | Populate the new AMDAR Panel Webpage | Ongoing |  | WMO Secretariat/(SO/AIR) STSG & TrOSG |
| 7 | NEW AMDAR PROGRAMMES - [Central & West Africa (ASECNA)] | The provision of effective assistance and coordination to new AMDAR Programmes | Ongoing monitoring and support provided by AMDAR TC and Panel Members | Monitor and provide technical support | Ongoing |  | WMO Secretariat/(SO/AIR)and AMDAR Panel Members |
| 9 | IMPACTS/BENEFITS DOCUMENT | To inform NMHSs, airlines and related industries on the benefits of AMDAR | No recent activities for this action item | Contractor to develop short technical Flyer to assist airlines in developing AMDAR systems | 1st Quarter 2011 | 5000 | AMDAR Panel Chairman (& through the services of a contractor) |

___________________

CBS/OPAG IOS/ EXPERT TEAM ON AIRCRAFT-BASED OBSERVATIONS (ET-AIR)

ET-AIR WORK PLAN FOR 2009-2012

| Task | Action |
| --- | --- |
| Contribute to the development and implementation of concept of WIGOS and provide relevant advice and support to the chairperson of ICT-IOS (Expected Result 4) | Address relevant items of WIGOS Implementation Activities, agreed by EC-WG/WIGOS-WIS-2. |
| Coordination with the AMDAR Panel (Expected Result 4) | Monitor work being undertaken by AMDAR Panel Science and Technical and Training Sub-Groups; Report to the AMDAR Panel through AMDAR Panel Sessions. |
| Develop future governance for AMDAR Programme (Expected Result 4) | Examine requirements and make proposals to CBS and AMDAR Panel; Make proposals for further integration of AMDAR into WWW. |
| Make proposals for further integration of AMDAR into WWW. Develop an AMDAR data policy (Expected Result 4) | Analyze the current status and requirements and develop proposal for data policy to CBS; Develop guidelines for third party data providers such as TAMDAR. |
| Steer the implementation of WIGOS PP for AMDAR and develop Standard Practices for AMDAR (Expected Result 4) | Make proposals for further integration of AMDAR into WIGOS; Coordinate WIGOS AMDAR PP activities with established AMDAR programmes: (a) Development of a standardized BUFR Template for AMDAR; (b) Application of WMO Metadata relevant to AMDAR; (c) Development of a standardized Quality Management Framework for AMDAR data; (d) Validation and preparation for intercomparison of available water vapour sensor performance; (e) Update of the AMDAR Reference Manual WMO-No. 958; (f) Development of the framework for generic software specification for AMDAR. |
| Steer the implementation of WIGOS PP for AMDAR (Expected Result 4) | Coordinate WIGOS AMDAR PP activities; Make proposals for further integration of AMDAR into WIGOS. |

_______________