ANNEX (V-28.09.2005)

WMO Expert team missions for on-site assessment for upgrading/strengthening national GTS components

- The WMO action plan aims at upgrading the GTS implementation, where required, to meet the exchange requirements for multi-hazard EWS and especially the IO-TWS.

- The WMO expert meeting on TWS in IO (16-18 March 2005, Jakarta) identified the IO countries needing assistance for GTS upgrade: Bangladesh, Maldives, Myanmar, Sri Lanka and Yemen; Comoros, Djibouti, Kenya, Madagascar, Seychelles, Somalia and Tanzania.  These countries require the upgrade/ strengthening of NMC’s equipment and GTS links in order to meet the operational requirements for an efficient EWS, and, in particular, an effective use of a TWS.  For the other IO countries, the GTS is fully operational with the introduction of the operational arrangements for TWS related messages.

- The GTS implementation and operation is decentralized, but fully structured.  Regional Telecommunication Hubs (RTH) ensure the connectivity with National Meteorological Centres (NMC) within their respective area of responsibility.  Upgrading the GTS at an NMC involves a bilateral project with its associated RTH.

- The Jakarta WMO expert meeting therefore agreed that expert missions to NMCs should be carried out by a team of two experts from NMSs:

  - Including one expert from the associated RTH;

  - The selection of experts should take into account the current established technical cooperation/assistance links between NMSs.

- The above-mentioned principles have lead to the following arrangements for GTS experts team missions:

  - Sri Lanka, Bangladesh and Maldives: experts from India/ IMD (RTH) + Japan/JMA; 19-29 July 2005-Completed

  - Myanmar: experts from China/CMA: Mission to Myanmar synchronized with the installation by China/CMA of the PC-VSat receiving station; 25-27 August 2005-Completed

  - Pakistan (upon request of the Permanent Representative of Pakistan with WMO): expert from Japan/JMA; 1-3 August 2005-Completed

- Djibouti, Kenya, Tanzania and Somalia: experts from Kenya/KMD (RTH) + France/ MeteoFrance; 21 September-5 October 2005 (mission to Somalia postponed until conditions are appropriate)

- Comoros, Madagascar, Seychelles: survey and projects information (developed in the IO-TCP framework) is available from France/ MeteoFrance; complementary France/ MeteoFrance expert mission; 4-8 July 2005 (Comoros) and Sept.-October 2005

- Indonesia: experts TBD (Australia/BoM  (RTH) + Germany/DWD); 4th quarter 2005

- Yemen: experts from Saudi Arabia/PME (RTH) + France/ MeteoFrance; dates TBD

- Complementary GTS experts missions are also being planned:

- Cambodia, and coordination missions to Malaysia, Thailand; 4th quarter 2005

- Expert mission between RTH New Delhi and RTH Bangkok to plan implementation of GTS link upgrade. 2nd half November 2005

ANNEX, p. 2

- GTS Expert Team mission Terms of Reference: Assessment of current GTS and development of national projects for upgrading/strengthening the national GTS components:

- Technical survey of the current implementation and operation status of the national GTS components including:

  - Message Switching System and/or Workstation

  - GTS links

    - Technical specifications

    - Contract with telecom carriers

    - Recurrent costs

  - GTS related satellite-based components

  - GTS operation

    - Number of operators and their working system

    - Technical skill

    - Tools for link watch and logging

  - National communication interfaces with national entities

  - Internet availability

    - Connection capability

    - Firewall

    - IP address allocation

    - Segregation from the GTS

  - In-house network

    - Configuration with the IP addressing scheme

    - Security policy

  - GTS and ICT maintenance

    - Number of technicians and/or outsourced support (e.g. contracts)

    - Technical skill

  - Current relation between GTS-MSS and Tsunami Warning system

  - Evaluation of results of TWI distribution test on 7, 8 April 2005

  - Infrastructure

    - Electrical supply condition

    - Telephone network, cellular phone network and data network providers

    - ISPs;

- Identification of and specifications for highest priority upgrades needed for urgent strengthening of national GTS components to meet IO-TWS interim phase requirements, i.e. reception and use of IO-Tsunami Watch messages and related-information;

- Consolidation of the national data exchange requirements related to Multi-Hazard Early Warning, especially IO-TWS, including:

  - Reception and handling of IO-TWS warnings and information

  - Reception and handling of related data, as required (e.g. tidal gauges data, seismic data)

  - National data collection and retransmission, as required;

- Development of the technical requirements, technical specifications and cost estimates for the full project for upgrading/ strengthening GTS components of NMS, including:

  - NMC Message Switching System and Workstation

  - NMC GTS links

  - NMC GTS related satellite-based components

  - Possible national data-communication components (e.g. provincial centres)

  - National communication interfaces with national entities involved in Early Warning and Emergencies

  - Training and capacity building;

ANNEX, p. 3

- When developing the project, special attention should be given to the impact on recurrent costs in order to facilitate sustainable operation, e.g. priority given to satellite-based components (such as RETIM-Africa, EUMETCast);

- Preliminary administrative coordination with a view to the implementation of the project.

___________________

ANNEX, p. 4

# GTS Expert Team missions schedule

| Country | Mission dates | Experts |
| --- | --- | --- |
| Sri Lanka | 19-21/07/2005 done | Mahesh Rastogi India/ IMD (RTH) | Takahiro Saito Japan/JMA |
| Maldives | 22-25/07/2005 done | Mahesh Rastogi India/ IMD (RTH) | Takahiro Saito Japan/JMA |
| Bangladesh | 26-29/07/2005 done | Mahesh Rastogi India/ IMD (RTH) | Takahiro Saito Japan/JMA |
| Pakistan | 1-3/08/2005 done | - | Takahiro Saito Japan/JMA |
| Myanmar | 25-27 August 2005 done | - | WANG Chunfang (Ms) SHEN Hongbin China/CMA |
| Kenya | 21-26 September 2005 | Henry Karanja Kenya/KMD | Laurent Zerbib France/MeteoFrance |
| Tanzania | 1-5 October 2005 | Henry Karanja Kenya/KMD | Laurent Zerbib France/MeteoFrance |
| Djibouti | 27-30 September 2005 | Henry Karanja Kenya/KMD | Laurent Zerbib France/MeteoFrance |
| Somalia | TBD | . Kenya/KMD | . France/MeteoFrance |
| Yemen | TBD | . Saudi Arabia/PME | . France/MeteoFrance |
| Indonesia | 4th quarter 2005 (TBD) |  |  |