Expert Team on WIS GISCs and DCPCs (ET-WISC)

Expert Team on WIS GISCs and DCPCs (ET-WISC) TOR:

Co-chair on WIS GISCs, Co-chair on WIS DCPCs

- Develop technical and operational specifications for the different components of the WIS GISCs;

- Develop technical and operational specifications for the different components of the WIS DCPCs

- Develop criteria for interoperability and certification for actual implementation;

- Coordinate related pilot projects.

ET-WISC work plan and deliverables

- Draft technical and operational specifications for different components of the WIS GISCs,

- Initial draft technical and operational specifications for different components of the WIS DCPCs (End of 2005), and consolidated specifications (mid 2006).

- Initial criteria for interoperability and certification for actual GISC and DCPC implementation (End of 2005).

- Identification and Coordination of pilot projects related to GISCs and DCPCs, including VGISC, Roshydromet CliWare (CCl), the European SIMDAT project, the End-to-End Data Management Project -E2EDM (JCOMM), the US-GOOS DMAC and foreseen projects in the framework of GTN-H and WHYCOS (CHy), GAW and THORPEX (CAS) and WAMIS (CAgM).

- Coordination of related contributions to the CBS-Ext. 06 Technical Conference on WIS (Q4 2006).

- A workshop on GISC development, jointly with a CBS/ET-WISC session, is planned for first half of 2006.  Note: The 2nd session of the ICG-FWIS is planned from 24-28 October 2005, Boulder, USA, with the recommended participation of the chairs of the most relevant TCs’ Teams as experts, including CBS/ IPET-Metadata, ET-CTS and ET-WISC.

- Another CBS/ET-WISC session, is planned for Q2/3 2006.