| WORLD METEOROLOGICAL ORGANIZATION _________________________ REGIONAL ASSOCIATION I IMPLEMENTATION - COORDINATION MEETING ON THE GTS IN RA I DAKAR, 28 FEBRUARY-3 MARCH 2006 |  | RA I/ICM-GTS 2006/Doc. 2.1(1) (23.II.2006) ____________ ITEM 2.1 ENGLISH |
| --- | --- | --- |

STATUS OF IMPLEMENTATION OF THE MTN

# Improved MTN project (IMTN)

    - The Fourteenth WMO Congress (May 2003) noted that managed data-communications network services had proven to be a cost-effective implementation of the GTS, with a very high reliability and full security, a guaranteed quality of service and an easy connectivity and scalability of capacity.  It noted that new and imaginative administration and financial arrangements were required to share and take full benefit from those new data-communication network services, and it invited NMHSs to be as flexible as possible in that regard, taking account of respective national policies.  Congress fully supported the conclusions of CBS on the Improved MTN project (IMTN), which facilitated a progressive but rapid implementation of data-communication network services for the core GTS services.  Congress noted with much satisfaction that the IMTN implementation and operation had started at the end of 2002.  Congress also emphasized that the (F)WIS would build upon the GTS with respect to the requirements for highly reliable delivery of time-critical data and products, and the Improved MTN would be the basis for the core communication network.

    - The IMTN implementation plan was consisting of:

- The implementation of a "cloud I" providing the interconnectivity between the RTH/WMCs Washington and Melbourne and the RTHs Tokyo, Exeter, Brasilia and Buenos Aires, including RTH/WMC Moscow in a further step;

- The implementation of a "cloud II" as an extension of the RA VI-RMDCN, providing the interconnectivity between the RTHs Exeter, Toulouse, Offenbach, RTH/WMC Moscow and other adjacent RTHs, i.e. RTHs Nairobi, Dakar, Algiers, Cairo, Jeddah, New Delhi and Beijing.  The inclusion of the Tokyo-Beijing and Tokyo-New Delhi circuits would also provide an effective interconnectivity between both "clouds".

    - With respect to "cloud I", the portion Washington, Melbourne, Tokyo and Exeter was implemented.  Asymmetric Committed Information Rate (CIR) was cost-effective for matching the unbalanced traffic.  It was noted that the provider’s contract was renewed by the end of 2004.  The inclusion of RTHs Brasilia and Buenos Aires that were currently connected to RTH/WMC Washington via effective 64 kbit/s digital leased circuits would be considered at the respective opportunity of the end of the current contracts.  The connection of RTH/WMC Moscow was planned as a further step in 2005.

    - The implementation of "cloud II" made significant progress through the extension of the RA VI-RMDCN managed data-communication services provided by Equant Network Services Limited "Equant".  The ECMWF, in the framework of the WMO/ECMWF agreement, was managing the RMDCN and monitoring, on behalf of all participating centres, the quality of service and the contractor's adherence to the Service Level Agreements.  The Beijing-Offenbach, Tokyo-Beijing and New Delhi-Tokyo, New Delhi-Moscow and Jeddah-Offenbach MTN links had been implemented.  RTHs Exeter and Tokyo were providing the actual interconnection between "cloud I" and "cloud II".  The Equant master RMDCN contract was also renegotiated and revised, which lead to significant tariff reductions for the benefit of the IMTN "cloud II”.  CBS-XIII also noted the project for migrating "cloud II" to advanced data-communication network services (MPLS (Multi-Protocol Label Switching)).

    - CBS-XIII was informed that RTH Dakar had decided not to join the RMDCN, since the option of upgrading the Dakar-Toulouse MTN circuit via an extension of their VSAT SATCOM network, which was implemented, was more cost-effective at that time.  The current Algiers-Toulouse MTN leased circuit (64 kbit/s digital) was also significantly more cost-effective at that time taking benefit from special tariff agreements between France and Algeria.  RTH Nairobi was considering the option of upgrading the Nairobi-Offenbach MTN circuit via an extension of their national VSAT network.  CBS-XIII was also informed that plans for the upgrade of the MTN links Moscow-Cairo, Cairo-Nairobi and New Delhi-Cairo were under consideration.

    - CBS-XIII noted with satisfaction the progress made in the implementation of the IMTN project and expressed its great appreciation for the collaborative and fruitful efforts made by the NMHSs concerned that contributed to the upgrade of the overall GTS as well as to an effective building block for WIS.  The current IMTN status is included in annex.