| WORLD METEOROLOGICAL ORGANIZATION _________________________ REGIONAL ASSOCIATION V IMPLEMENTATION - COORDINATION MEETING ON THE GTS AND ISS IN RA V WELLINGTON, 8-12 DECEMBER 2003 |  | RA V/ICM-GTS 2003/Doc. 4.3(1) (21.XI.2003) ____________ ITEM 4.3 ENGLISH only |
| --- | --- | --- |

Migration to table-driven code forms

(Submitted by the Secretariat)

Summary and purpose of document This document provides information on the plan for migration to table-driven code forms (TDCF) as developed by CBS and endorsed by the Fourteenth WMO Congress.

#### Information on the Migration to Table Driven Codes

#### 1.	The Fourteenth WMO Congress supported the conclusions of CBS that table-driven code forms (TDCF), with their self-description, flexibility and expandability, were the solution to satisfy the demands of the rapidly evolving science and technology.  The table-driven code forms FM 94 BUFR and FM 95 CREX offered great advantages in comparison with the traditional alphanumeric codes (TAC) like FM 12 SYNOP and FM 35 TEMP.   The reliability of binary data transmission provides for an increase in data quality and quantity received at meteorological centres, which would lead to the generation of better products.

#### 2.	Congress noted with satisfaction that CBS had developed a thorough plan for a WMO-wide migration to table-driven code forms (see detail in WMO web site:

#### http://www.wmo.ch/web/www/documents.html#CodeTables. )

#### The goal of the migration plan is the replacement of TAC for observational data exchange by the binary code BUFR.  Congress noted that the plan is ensuring a smooth transition without negative impacts on the World Weather Watch operations.  The basic principles of the plan are:

(a) The migration process is flexible.  Within the target dates defined in the plan (spanning from 2005 to 2015, depending on the data type – see Annex I), WMO Members can choose their own timetable for the migration; it is the data producer, not the user, who is the initiator of the migration process;

(b) The use of CREX is an interim step in the migration to BUFR;

(c)	 Data users must have access to new data produced in BUFR or CREX and be able to receive data exchanged in BUFR or CREX; data users should have first priority for training; data users should implement BUFR and CREX decoders as soon as possible; dual transmission (initially in BUFR and TAC, later in BUFR and CREX) should be provided, where data users are unable to receive or process BUFR or CREX.

3.	Congress stressed that the successful migration in developing countries would depend on capacity building.  Assistance to developing countries in the form of pilot and specific projects would be necessary for implementation of new coding procedures, new software and possibly hardware for automation.  Congress was pleased that ECMWF would make software for encoding/decoding BUFR, CREX and GRIB 1 & 2, available free of charge for WMO Members with limited remote assistance.  That software will run on UNIX, LINUX operating system; it is coded in FORTRAN language.  It also noted that several WMO Members would make their encoding/decoding software available at request.  (see AnnexII).  Congress recognized that the costs involved in the implementation of the migration plan should be compensated by the benefits to be gained, noting that the migration plan allowed sufficient time and flexibility for implementation.  It stressed that training was a fundamental prerequisite of the migration process.  It is planned to organize a training workshop on Table Driven Code Forms for East RA II and RA V countries in 2nd quarter of 2004.

4.	Congress endorsed the migration plan developed by CBS and urged every Member country to develop as soon as possible a national migration plan, derived from the international plan, with analysis of impacts, costs, solutions, sources of funding (as necessary), national training, technical planning and schedule.  Congress highlighted the complexity of the migration process and requested CBS to put in place an effective implementation/coordination mechanism for guiding, assisting and monitoring  the migration to TDCF.  A questionnaire has been sent to all countries for helping this task, and, it is hope that all will answer to it fully and carefully, for contributing to the development of the migration process.

ANNEX I: Proposed code migration schedule

|  | Category |
| --- | --- |
|  | Cat.1: common | Cat.2: satellite observations | Cat.3: aviation (1) | Cat. 4: maritime | Cat. 5(2): miscellaneous | Cat. 6(2): almost obsolete |
| Lists of Traditional code forms | SYNOP SYNOP MOBIL PILOT PILOT MOBIL TEMP TEMP MOBIL TEMP DROP CLIMAT CLIMAT TEMP | SAREP SATEM SARAD SATOB | METAR SPECI TAF CODAR AMDAR WINTEM ARFOR ROFOR | BUOY TRACKOB BATHY TESAC WAVEOB SHIP CLIMAT SHIP PILOT SHIP TEMP SHIP CLIMAT TEMP SHIP | RADOB RADREP IAC IAC FLEET GRID (to GRIB) MAFOR HYDRA HYFOR RADOF | ICEAN GRAF NACLI etc. SFAZI SFLOC SFAZU ROCOB ROCOB SHIP |

|  | Schedule |
| --- | --- |
| Start experi-mental exchange (3) | Nov. 2002 for some data (AWS SYNOP, TEMP USA) | Current at some Centres | 2007 2002 at some Centres for AMDAR | 2005 2003 for Argos data (BUOY, sub-surface floats, XBT/XCTD) | 2004 | Not applicable |
| Start opera-tional exchange (3) | Nov. 2005 | Current at some Centres | 2008 2003 for AMDAR | 2007 2003 for Argos data (BUOY, sub-surface floats, XBT/XCTD) | 2006 | Not applicable |
| Migration complete | Nov. 2010 | Nov. 2006 | 2015 2005 for AMDAR | 2012 2008 for Argos data (BUOY, sub-surface floats, XBT/XCTD) | 2008 | Not applicable |

Notes:

(1)	METAR, SPECI, TAF and ROFOR codes require ICAO coordination and approval.  Experimental exchange may start in 2007 in line with amendment 74 to ICAO Annex 3/WMO Technical Regulations.

(2)	Category 5 codes will need to be reviewed to determine if there is a final requirement to be migrated to BUFR/CREX. If not, they will be moved to category 6.  Codes in category 6 are not to be migrated.

(3)	All dates above are meant as "not later than".  However, Members and organizations are encouraged to start experimental exchange, and, if all relevant conditions (see below) are satisfied, to start operational exchange as soon as possible.

(a)	Start of experimental exchange: data will be made available in BUFR (CREX if needed) but not operationally, i.e. in addition to the current alphanumeric codes, which are still operational;

(b)	Start of operational exchange: data will be made available in BUFR (CREX if needed) whereby some (but not all) Members rely on them operationally.  Some distribution of the current alphanumeric codes will still be done;

(c)	Migration complete: at this date the BUFR (CREX if needed) exchange becomes the standard WMO practice.  Distribution of the current alphanumeric codes is terminated.  For archiving purposes and where BUFR or CREX exchange still causes problems, the alphanumeric codes may be used on a local or national.

Relevant conditions to be satisfied before experimental exchange may start:

(a)	Corresponding BUFR/CREX-tables and templates are available;

(b)	Training of exchanging parties has been completed;

(c)	Required software of exchanging parties (encoding, decoding, viewing) is implemented.

Relevant conditions to be satisfied before operational exchange may start:

(a)	Corresponding BUFR/CREX-tables and templates are fully validated;

(b)	Training of all concerned parties has been completed.

ANNEX II:   BUFR SOFTWARE KNOWN TO BE AVAILABLE  (November 2003)

| BUFR SOFTWARE | APPLICABILITY (OPERATING SYSTEM(S)) | LANGUAGE | SOURCE CODE | AVAILABILITY | SUPPORT |
| --- | --- | --- | --- | --- | --- |
| ECMWF (DECODING/ ENCODING) | UNIX, LINUX | FORTRAN | YES | INTERNET, FREE DOWNLOAD, DOCUMENTATION ON LINE www.ecmwf.int | ECMWF WILL ANSWER LIMITED QUERIES BY EMAIL ECMWF WILL UPDATE TABLES AND MAKE NEW VERSION FOR NEW EDITION |
| NCEP, USA (DECODING/ ENCODING) | UNIX, LINUX | FORTRAN, C | YES | INTERNET, FREE DOWNLOAD, DOCUMENTATION ON LINE www.ncep.noaa.gov /NCO/ DMQAB/Decoders/BUFRLIB | NCEP WILL ANSWER LIMITED QUERIES BY EMAIL NCEP WILL UPDATE TABLES AND MAKE NEW VERSION FOR NEW EDITION |
| DWD (DECODING/ ENCODING) | UNIX, WINDOWS | C++? | NO | AT REQUEST, AT COST (FROM 100 $ TO ????$) | DWD WILL ANSWER LIMITED QUERIES BY EMAIL DWD WILL UPDATE TABLES AND MAKE NEW VERSION FOR NEW EDITION AND NEW OS VERSION |
| UKMO (DECODING/ ENCODING) | UNIX | FORTRAN? | ? | AT REQUEST FREE | NO SUPPORT, NOR FOLLOW UP |
| MPS-SYSTEM (SLOVAKIA) (DECODING/ ENCODING) | WINDOWS | C | NO | -DEMO VERSION FREE -AT REQUEST, AT COST | - SUPPORT IF PURCHASED |