| WORLD METEOROLOGICAL ORGANIZATION _________________________ COMMISSION FOR BASIC SYSTEMS OPAG ON INFORMATION SYSTEMS & SERVICES Implementation-coordination Team on INFORMATION SYSTEMS & SERVICES geneva, 18 - 22 september 2006 |  | ICT-ISS 2006/Doc. 6.2(1) (13.IX.2006) ____________ ITEM 6.2 ENGLISH only |
| --- | --- | --- |

MIGRATION TO TABLE-DRIVEN CODE FORMS

(Submitted by Fred Branski, Chairman of CT/MTDCF)

Summary and Purpose of Document This document contains facts, statements and some proposals related to the Migration to Table-Driven Code Forms which are contained in a draft CBS document.

# ACTION PROPOSED

The meeting is invited consider the document with a view to its submission to CBS-Ext.(06).

__________

References:	1.	Abridged final report of CBS XIII

- Report of the Coordination Team on Migration to TDCF (Geneva, 1-4 November 2005)

- Report of the Joint Meeting of Expert Team on Data Representation and Codes and Coordination Team on Migration to TDCF (Montreal, 8-12 May 2006)

FOR ICT ISS consideration:

The Joint Meeting considered a proposal to split the ET/DR&C in two teams (a Data Definitions Working Group and a Data Infrastructure Expert Team) and found that this would not be workable for two reasons:

- The change of structure is definitely connected with the requirement for additional features to data representation, which have to be analyzed in themselves, and might lead to structure changes, but not always.

- The volume of work for TDCF codes is largely enough for a single team.  Mixing expertise of the Team in NetCDF and XML would require a much bigger membership, with people working virtually independently.

To push XML and NetCDF two other teams need to be created to work with their own agenda.  One could foresee sometimes a common meeting between the 2 or 3 teams to ensure commonality of standard definitions where it is required.

| World Meteorological Organization |  | CBS Ext.(06)/Doc. 6.2(3) |
| --- | --- | --- |
| COMMISSION FOR BASIC SYSTEMS |  | Submitted by: | Secretary-General |
|  |  | Date: | 27.VII.2006 |
|  |  | Distribution: | Restricted |
| EXTRAORDINARY SESSION Seoul, Rep. of Korea 9 to 16 November 2006 |  | Original Language: | English |
|  |  | Agenda item: | 6.2 |

INFORMATION SYSTEMS AND SERVICES

MIGRATION TO TABLE-DRIVEN CODE FORMS (TDCF)

summary

Issue to be discussed: Status, difficulties and new strategy related to Migration to TDCF resulting of the work of the OPAG on ISS. additional financial implication: Funds for training and pilot implementation projects. decisions/actions required: Pursuing training and running pilot implementation projects to assist developing countries for Migration to TDCF. Creation of Ad-Hoc Expert Team for assessing implications (need for defining standardization, data processing development and integration, costs and benefits: flexibility, compression, feasibility of implementation, etc..) of different data representation systems (e.g. BUFR, CREX, XML, NetCDF) for use in real time operational international exchanges between NMHSs and in transmission of information to users outside the NMHSs; and possibly recommending most appropriate system depending on the applications. ReferenceS: 1. Reports of the meetings of the OPAG’s Expert Teams since CBS-XIII (2005); 2. Report of the 5th and 6th sessions of the CBS Management Group. content of document: Appendices for inclusion in the final report: A. Draft text for inclusion in the general summary of CBS-Ext.(06) B. Progress report Appendix for information: CBS Ext.(06) CD-ROM: Additional information

6.2	Information Systems and Services (ISS), including the development of FWIS (agenda item 6.2)

…………

### Data Representation and Codes

Migration to Table-Driven Code Forms (MTDCF)

6.2.m1	The Commission noted also with appreciation the work of the Coordination Team on Migration to Table Driven Code Forms (CT-MTDCF) and thanked Mr Fred Branski, (USA), who chaired the team.

# 6.2.m2	The Commission recalled that Fourteenth Congress had endorsed the migration plan developed by CBS, however CBS noted that Member countries have difficulties to start the migration process, even to develop a national migration plan (perhaps 10% only), derived from the international plan, with analysis of impacts, costs, solutions, sources of funding (as necessary), national training, technical planning and schedule, perhaps a similar number of countries were currently developing one.  The Commission noted that a very important milestone had been reached by the start operational exchange of migrated data, which began on 2 November 2005.  The Commission also took note that more BUFR bulletins were exchanged than recorded in the WMO monitoring file, however their number was still small.

6.2.m3	Considering the reasons of such a lack of actions by the WMO Members for the Migration, the Commission noted that even Members who have the technology were not taking steps towards the migration.  Developing countries needed the experience of advanced countries to start, and waited for it.  The Commission agreed that there was a problem of visibility of the migration.  The Regional Associations, the regional rapporteurs on ISS, Data Management (and /or Codes) and the RTH Focal points should be systematically involved and informed.  The Commission requested the CT-MTDCF to prepare a letter, that the Secretariat should send to the WMO Members, with two annexes: one page information giving the main lines of actions to be taken and a Migration Guidance.  The Migration Guidance document, which will be targeted at the executive management, who would then become aware of the migration and relay the information to the experts involved more specifically with the different aspects of the implementation of the migration to TDCF.  The procedure to start the dissemination of new BUFR/CREX bulletins should be clearly explained in the guidance as well as a procedure for completion of migration at MTN level.

6.2.m4	The Commission stressed the need for Members to inform on the insertion into the GTS of new BUFR or CREX bulletins by following the procedures currently used to inform on the insertion into the GTS of any new bulletins; this would make it possible to distribute relevant METNO messages on the GTS informing of the insertion into the GTS of new BUFR/CREX bulletins, to update Volume C1 of WMO Publication No. 9 (catalogue of meteorological bulletins) and consequently to update the WMO monitoring file.

6.2.m5	The Commission stressed that numerous tasks remained to be done, especially for helping developing countries.  The Commission stressed that it was necessary to implement, through a web site, a facility offering test data for decoding, central coordination for testing of encoded messages in BUFR or CREX, and preoperational testing for helping operational implementation.  To demonstrate to the users that BUFR is an advantage, a sample of a simple application, giving an implementation example should be made available.  The Commission requested the CT-MTDCF to take action in this respect.

6.2.m6	The Commission stressed also that

- A coordination scheme should be systematically introduced at the Regional level and the migration plans should be coordinated between countries.

- The implementation of the WIS should be considered for the migration implementation and vice-versa.

- One should ensure that data reception turnkey workstations have capabilities to decode and display BUFR.

6.2.m7	The Commission was pleased to note that over all the WMO Regions the total number of countries, where at least one participant had been trained on TDCF from 2003 to 2005, was 100 out of 183 countries.  Because of the critical need to implement BUFR and CREX utilization correctly by software and equipment producers, the Commission strongly recommends having a training seminar targeting this group.  CBS was pleased to note that representative of the HMEI assisted as observers to the last meeting of the Coordination Group for the Migration.

6.2.m8	The Commission was pleased that some countries in Africa were, as interim solution, trying to implement the image of BUFR in characters, that is CREX, for SYNOP observations, and also in West Africa CREX reports for describing squall lines.  The Commission recommend that training be completed for countries not yet covered and that training should be repeated for RA I.

6.2.m9	The Commission recommended that pilot projects be implemented with a view to help developing countries.  These pilot projects, called Migration Implementation Programmes (MIPs) should be supported if they have implementation as the defined result of their completion.

6.2.m10	The Commission was pleased that, as stated in its terms of reference, the Coordination Team on migration coordinated its activities with other relevant international bodies.  There had been contacts with ICAO, CAeM, IOC, JCOMM and the satellite operators in order to co-ordinate, agree and resolve migration issues related to specific code types.  The Commission took note that ICAO wished to target completion of migration to BUFR only in 2016.  The new proposed schedule for the Migration is listed in Annex to this paragraph.

6.2.m11	EC-LVIII had requested CBS to address the data representation requirements of the user community, in view of the demand for the use of modern industry standards, such as XML; it noted in this regard the emerging requirements from the aeronautical community, which should be addressed in collaboration with CAeM and ICAO; The Commission also noted the reports from several countries on the use of XML and NetCDF., the Commission decided to study the real implications of using these data forms for meteorological data, especially in operational meteorological real time exchanges, and assessing the development efforts and resources that would be required.  The Commission requested its Management Group to establish an Ad-Hoc Expert Team within the OPAG-ISS for assessing advantages and disadvantages, including implications (need for defining standardization, data processing development and integration, costs and benefits: flexibility, compression, feasibility of implementation, etc.), of different data representation systems (e.g. BUFR, CREX, XML, NetCDF, HDF) for use in real time operational international exchanges between NMHSs and in transmission of information to users outside the NMHSs. The Ad-Hoc Expert Team should develop recommendations on the most appropriate system depending on the type of exchange applications and report on the possible impacts of its findings on the migration to TDCF. All WMO Technical Commissions should be invited to participate in this Ad-Hoc Expert Team.

________

# Annex to paragraph 6.2.m9

##### Code Migration Schedule

| Category ( | Cat.1: common | Cat.2: satellite observations | Cat.3: aviation(1) | Cat. 4: maritime | Cat. 5(2): miscellaneous | Cat. 6(2): almost obsolete |
| --- | --- | --- | --- | --- | --- | --- |
| Lists of ( Traditional code forms Schedule ( | SYNOP SYNOP MOBIL PILOT PILOT MOBIL TEMP TEMP MOBIL TEMP DROP CLIMAT CLIMAT TEMP | SAREP SATEM SARAD SATOB | METAR SPECI TAF AMDAR ROFOR | BUOY TRACKOB BATHY TESAC WAVEOB SHIP CLIMAT SHIP PILOT SHIP TEMP SHIP CLIMAT TEMP SHIP | RADOB IAC IAC FLEET GRID(to GRIB) RADOF | CODAR ICEAN GRAF NACLI etc. SFAZI SFLOC SFAZU RADREP ROCOB ROCOB SHIP ARFOR WINTEM MAFOR HYDRA HYFOR |
| Start experimental Exchange(3) | Nov. 2002 for some data (AWS SYNOP, TEMP USA) | Current at some Centres | 2006 2002 at some Centres for AMDAR | 2005 2003 for Argos data (BUOY, sub-surface floats, XBT/XCTD) | 2004 | Not applicable |
| Start operational exchange(3) | Nov. 2005 | Current at some Centres | 2008 2003 for AMDAR | 2007 2003 for Argos data (BUOY, sub-surface floats, XBT/XCTD) | 2006 | Not applicable |
| Migration complete | Nov. 2010 | Nov. 2006 | 2016 2005 for AMDAR | 2012 2008 for Argos data (BUOY, sub-surface floats, XBT/XCTD) | 2008 | Not applicable |

Notes:

(1)	Aviation Codes require ICAO coordination and approval, except for AMDAR

(2)	For category 5 consider that codes need to be reviewed in order to decide whether or not they should be migrated to BUFR/CREX.  Codes in category 6 are not to be migrated.

(3)	All dates above are meant as "not later than".  However, Members and Organizations are encouraged to start experimental exchange, and, if all relevant conditions (see below) are satisfied, to start operational exchange as soon as possible.

- Start of experimental exchange: data will be made available in BUFR (CREX) but not operationally, i.e. in addition to the current alphanumeric codes, which are still operational.

- Start of operational exchange: data will be made available in BUFR (CREX) whereby some (but not all) Members rely on them operationally.  Still the current alphanumeric codes will be distributed (parallel distribution).

- Migration complete: at this date the BUFR (CREX) exchange becomes the standard WMO practice.  Parallel distribution is terminated.  For archiving purposes and at places where BUFR (CREX) exchange still causes problems the alphanumeric codes may be used on a local basis only.

Relevant conditions to be satisfied before experimental exchange may start:

- Corresponding BUFR/CREX-tables and templates are available;

- Training of concerned testing parties has been completed;

- Required software of testing parties (encoding, decoding, viewing) is implemented;

Relevant conditions to be satisfied before operational exchange may start:

- Corresponding BUFR/CREX-tables and templates are fully validated;

- Training of all concerned parties has been completed;

- All required software (encoding, decoding, viewing) is operational.

| World Meteorological Organization |  | CBS Ext.(06)/Rep. 6.2(3) |
| --- | --- | --- |
| COMMISSION FOR BASIC SYSTEMS |  | Submitted by: | Secretary-General |
|  |  | Date: | 19.VII.2006 |
|  |  | Distribution: | Restricted |
| EXTRAORDINARY SESSION Seoul, Rep. of Korea 9 to 16 November 2006 |  | Original Language | English |
|  |  | Agenda item: | 6.3 |

INFORMATION SYSTEMS AND SERVICES

MIGRATION TO TABLE-DRIVEN CODE FORMS (MTDCF)

PROGRESS/ACTIVITY REPORT

SUMMARY

Reference: CBS-Ext.(06)/Doc. 6.2(3) CONTENT OF DOCUMENT: Appendix: A. Progress report on Migration to Table Driven Code Forms since CBS-XIII (2005)

Progress/activity report for Migration to TDCF

1.	The first Meeting of the Coordination Team on Migration to Table Driven Code Forms (CT/MTDCF) took place in Geneva from 1 to 4 November 2005 and the joint Meeting of the Coordination Team on Migration to Table Driven Code Forms and the Expert Team on Data Representation and Codes was held, at the kind invitation of ICAO in Montreal, from 8 to 12 May 2006.

2.	The Team reviewed the status of the migration and noted that more BUFR bulletins were exchanged than recorded in the WMO monitoring file.  The last information showed that in:

–RA I: Some African countries are working seriously on the migration: e.g. Botswana, Ethiopia, Morocco, Mozambique, Senegal, Tanzania.  Some are considering to use CREX (more metadata more precision and more flexibility compare to traditional SYNOP code).

–RA II: Japan Meteorological Agency is disseminating since November 2005 SYNOP, SHIP, TEMP, TEMPSHIP, TRACKOB, TESAC, BATHY, CLIMAT, CLIMAT, RADOB, SAREP; SATOB data in BUFR - China will produce SYNOP in BUFR in 2007.

–RA III: Brazil works seriously on implementation.

–RA IV: USA produces upper-air data in BUFR, and sea level data in CREX. Mexico tested encoding of SYNOP, TEMP, CLIMAT and CLIMAT TEMP. Costa Rica works on implementation.

–RA V: Australia produces SYNOP in BUFR for Australia and Papua New Guinea and works for other data types

–Many RA VI countries are working for development and starting production:

•Czech Republic, Germany, Netherlands and Slovakia are disseminating AWS observations in BUFR, Israel: TEMP, PILOT, SYNOP and SHIP data in BUFR, Jordan (SYNOP), France (SYNOP), Czech Republic produces TEMP in BUFR, and ozone sounding and soil temperature in CREX

3.	Some countries reported on actions taken towards implementation of a national migration plan.  It was noted that several countries were ready to start dissemination in BUFR of SYNOP and sounding reports.  It was also found that:

- It was easy to encode in BUFR data, which did not have a TAC representation (e.g. new satellite data).

- The difficulty at the national level when one implements migration features is to maintain a continuous operation.

- BUFR is difficult for people who have been used to deal with TAC, when TAC has not been used before, there is much less problem.  This is the main problem with aviation and marine people.

4.	The current WMO abbreviated headings were insufficient to appropriately exchange all "migrated" data.  For that purpose, proposals to amend the B3, C6 and C7 tables had been prepared.  A solution was developed to transmit Corrected, Amended, Delayed and NIL BUFR binary bulletins, as well as NIL report within a BUFR message containing a set of reports.  It was also agreed to allow non-standard units in BUFR for facilitating migration for aviation usage, and only for that purpose.  A review of the volume of observations currently transmitted in table driven code forms and likely to be when migration is complete was made for considering the possible impact on the GTS.  It was concluded that migration from TAC codes would not have a significant impact to the GTS.

5.	It was reported that Tanzania worked especially for training on the use and encoding of data in CREX.  This training was also shared with neighbouring countries.  The Team agreed to recommend that more assistance should be provided to countries in Africa like Tanzania.

7.	The Team congratulated Dr Eva Cervena who presented the final regulations for reporting almost all Traditional Alphanumeric Codes data in BUFR, including relevant regional practices.  It was recommemded that the countries themselves develop descriptors for representing national practices in TDCF.  Proposed templates for buoy wave data, high-resolution radiosonde and METAR/SPECI and TAFwere presented, and these templates need more validation, especially the METAR/SPECI and TAF templates aiming to be operational for 7 November 2007.

8.	Two representative of HMEI, attended the last Meeting of the Team as observers.  They observed a significant gap between TDCF producers and the final users at the data-processing level.  Both groups have different expectations from the software, from the data processing and have a different level of knowledge of data.  The main reasons for this dichotomy were probably the common misunderstanding resulting from not making a difference between decoding and understanding/interpretation.

9.	The Team reviewed further the concept of pilot programmes and made recommendations for their implementation with a view to help developing countries.  The Team agreed to develop a template and guidance for a Migration Implementation Programme and to make it available on an improved migration web site.  Approved MIPs would require the following at a minimum:

- A National Migration Plan exists which has defined migration implementation results per the MIP guidance.

- Appropriate hardware and software capability already exists to deliver the identified migration implementation result or it is clearly documented in the MIP how this will be achieved to include funding mechanisms.

- Appropriate communications capability already exists or it is documented in the MIP how this will be achieved to include funding mechanisms.

- Appropriate training is already complete or identified as part of the MIP to include funding and availability of trainers.

10. Finally, the Team repeated that XML could be a useful exchange mechanism for small amounts of data and that some WMO guidance on nomenclature, conventions and/or best practices might be useful in order to assist member countries in this effort.  However, there had been minimal XML experience reflected within the existing membership of the ET/DR+C, so the need to involve additional subject-matter experts was repeatedly emphasized.  USA and UK reported on their usage of XML for specific data exchanges.  The U.S.A has a substantial body of work to share in such an effort, and would like to volunteer involvement in all steps of the development and decision process for any such future guidance, best practices, and associated WMO standards for XML.  The Team considered that NetCDF was array driven and file oriented, and that it was more appropriate for fields than for observations.  It was somehow acceptable for data retrieval, but surely unusable for real time automatic operational exchange on the GTS.  The Team repeated the need for special expertise like hiring consultant to establish the exact requirements, to define the tasks to put standards for parameters in a convention, how to link it with GRIB 2 and identify what had to be done.

# Footnotes

See http://www.wmo.int/web/www/ois/Operational_Information/TDCF/Migration_tdcf.html