Action sheet of IPET-MI-I

| Package | Items | Leader/team | Delivers (as planned by IPET-MI-I) | Comments on the action taken or planned |
| --- | --- | --- | --- | --- |
| Decide on changes in meaning |  | Ross |  |  |
|  | Treatment of time | Ross | Dec 2005 |  |
|  | Quality statements | Shortridge | Dec 2005 |  |
|  | Vertical co-ordinate | Ross | Dec 2005 |  |
|  | Digital rights management/restrictions on use | Raoult | Dec 2005 |  |
|  | Language support (multiple languages in metadata) | Seib | Dec 2005 |  |
| Create version 1.0 | Create version 0.3 combining changes in the documents proposed to the September 2005 meeting and as modified at the meeting. | Tandy | Nov 2005 |  |
|  | Consolidate additional changes to version 0.4. | Tandy | March 2006 |  |
|  | Decide on XML schema to be used for 1.0 | Foreman | April 2006 |  |
|  | Prepare and agree text description of 1.0 | Shimazaki | June 2006 |  |
|  | Create conversion each way between ISO 19139, version 0.3 and version 1.0 schemas. | Seib | Oct 2006 |  |
|  | Recommend applicability of ISO metadata document on imagery and gridded data for versions of the WMO Core Profile after 1.0. | Shimazaki | July 2006 |  |
| Catalogue creation |  | Sanders |  |  |
|  | Create full list of catalogues required and what they must contain. Identify existing catalogues and also list of catalogues that must be created. | Sanders | List catalogues by Nov 2005 List agreed entry types by Jan 2006 |  |
|  | Identify duplicate entry types between catalogues and ensure that the items have the same name in the catalogues before publication (guided by Vol 9A etc) | Besprozvannykh | Feb 2006 |  |
|  | Create and distribute guidance on catalogue and registry use from ISO/OGC standards | Kerherve | Dec 2005 |  |
|  | Update keyword list as key phrases to aid searching. Create appropriate hierarchy. Base on International Met Vocabulary. | Kerherve (Raoult) | Feb 2006 |  |
|  | Create catalogues required for v1.0 and ensure that they are available for use. Define scheme and populate to the extent possible. | Besprozvannykh (Burek, Raoult) | (Station lists by Jan 2006) June 2006 |  |
|  | Implement mechanisms for publication of catalogues. | Besprozvannykh | August 2006 |  |
|  | Identify requirement for tools for creating and validating catalogues. Work plan for implementing tools, and implement those that are essential. | Wang | Feb 2006 |  |
| Influencing TC 211 and other standards bodies |  | Foreman |  |  |
|  | Propose changes to ISO 19115 and other standards required to represent WMO data. Including language and time treatment and that cannot be treated as community extensions because the extension mechanism does not permit the change. Thought to include time, linkage (to allow private networks) and vertical coordinates. | Wang | March 2006 |  |
|  | Propose Profile to ISO as Community Profile, including extensions that are local to the WMO community. | Foreman | April 2006 |  |
|  | Identify potential conflicts with national and regional standards and legislative requirements, and act to preserve consistency. | Ross | April 2006 |  |
| Governance |  | Foreman |  |  |
|  | Define process based on ISO requirements and current WMO procedures. | Foreman | April 2006 |  |
|  | Agree with ETs CTS and OI unique identifier processes and recommend to CBS/EC. | Foreman | July 2006 |  |
|  | Publication of governance procedures. | Foreman | Sept 2006 |  |
| Relevance of ISO 191xx series to WMO |  | Ross |  |  |
|  | Summarise relevance of each ISO standard to WMO. | Ross (Seib) | Dec 2005 |  |
|  | Identify which standards are of particular relevance to IPET-MI | Ross (Seib) | Dec 2005 |  |
|  | Identify standards appropriate for other ETs and inform these ETs of those standards. | Focal points Ross (Seib) | Apr 2006 |  |
| Features |  | Tandy (Ross) |  |  |
|  | Recommend process for WMO to identify features | Seib | Nov 2005 |  |
|  | Create and agree use case template | Lawrence | Oct 2005 |  |
|  | Identify use cases for WWW (to allow current GTS exchange) | Ross (Sanders) | Jan 2006 |  |
|  | Identify use cases for climate use based on UNIDART | Seib (Shortridge) | Jan 2006 |  |
|  | Identify priority use cases for fields (climate, NWP…) | Raoult | Jan 2006 |  |
|  | Recommend on whether features required for discovery. | Lawrence | March 2006 |  |
| Reference implementation |  | Raoult |  |  |
|  | Demonstrate use of version 1.0 for discovery of data within SIMDAT in a way that is suitable for other implementers to use to interpret the Profile. | Raoult | Oct 2006 |  |
|  | Demonstration use of WMO Core Profile for CDP data. | Burek | Oct 2006 |  |
| WWW Guide on data management |  | Wang |  |  |
|  | Write guidance and documentation on metadata. | Wang | May 2006 |  |
| Communication |  |  |  |  |
|  | Within team: decide on Wiki or BSCW – but email is to be used to notify changes | Foreman | By end Oct 2005 |  |
|  | Create wiki on NCAR site | Burek | Early Oct 2005 |  |
|  | Create BSCW area | Seib | Early Oct 2005 |  |