| World Meteorological Organization |  | ICG/WIGOS-6/Doc.5.3 |
| --- | --- | --- |
| INTER-COMMISSION COORDINATION GROUP ON WIGOS (ICG/WIGOS-6) |  | Submitted by: | Secretariat |
|  |  | Date: | 06.I.2017 |
| FIFTH SESSION GENEVA, SWITZERLAND 12-14 January 2017 |  | Original Language: | English |
|  |  | Agenda Item: | 5.3 |

# 5.3 FUrther development of the WIGOS INFORMATION RESOURCE, with special

# emphasis on the operational deployment of the OSCAR databases

(Submitted by the Secretariat)

Summary and purpose of document This document describes the current planning for the development of the WIGOS Information Resource, and the operational deployment of OSCAR/Surface.

Action proposed

The session is invited to consider the information on the plans for the development of the WIGOS Information Resource (WIR)

References:

- Final Report from ICG-WIGOS Task Team on Planning for the WIGOS Pre-Operational Phase, Second Session, Geneva, 15-17 September 2015

- Final Report from ICG-WIGOS-5 Inter-Commission Coordination Group on WIGOS, Fifth Session, Geneva, 25-28 January 2016

____________

# FUrther development of the WIGOS INFORMATION RESOURCE, with special emphasis on the operational deployment of the OSCAR databases

The components of the WIGOS Information Resource

5.3.1	The WIGOS Information Resource (WIR) is a network platform and tool designed to provide WIGOS stakeholders with all relevant information on the operational status and evolution of WIGOS and its component observing systems, the operational requirements of WIGOS, including standard and recommended practices and procedures used in the WIGOS framework, and their capabilities to meet observational user requirements of all WMO Application Areas. WIR consists of three components: OSCAR, the “Standardization of Observations” Reference Tool (SORT) and the WIR Portal. OSCAR itself consists of the following components:

- OSCAR/Surface: surface-based observing systems capabilities (WIGOS metadata)

- OSCAR/Space: space-based observing systems capabilities (WIGOS metadata)

- OSCAR/Requirements: Observational user requirements recorded quantitatively for WMO Applications Areas, vertical layers, horizontal domains, and observed variables

- OSCAR/Analysis: a set of tools for gap analysis purposes (including some comparison of observing systems capabilities with the observational user requirements)

5.3.2	The three components of WIR and the four components of OSCAR are developed in parallel using different timelines.

The status of OSCAR/Surface

5.3.3	OSCAR/Surface is the primary repository of metadata for all surface-based observing stations/platforms under WIGOS. The system provides an online interface for the maintenance and provision of observing station metadata as required by the Manual on WIGOS (according to the WIGOS Metadata Standard).Together with OSCAR/Requirements it also provides a mechanism to support the WMO Rolling Review of Requirements (RRR) process by matching expressed Requirements with Capabilities as per the station metadata in the system. OSCAR/Surface is being developed and operated by MeteoSwiss under a MoU with WMO signed in 2014.

5.3.4	A prototype version of OSCAR/Surface was developed in 2015 and was introduced to Members at Cg17. Beta-testing was performed in late 2015. OSCAR/Surface went into Initial Operations on 2 May 2016. After a two year transition period, OSCAR/Surface will become fully operational in May 2018. The initial release contained WIGOS metadata from WMO Publication No. 9, Volume A (Observing Stations), the JCOMM Observations Programme Support Centre (JCOMMOPS) for the marine observing stations, the WMO Weather Radar database, and stations from the Global Atmosphere Watch (GAW) Station Information System (GAWSIS). Since the initial release of OSCAR/Surface, 7 updates were released with the objective of improving the user experience and functionality of the system.

5.3.5	WMO Publication No. 9 (Volume A) was subsumed into OSCAR/Surface. During the time of the transition period, Members can choose whether to maintain station metadata directly in OSCAR/Surface, or to continue using the traditional process, assisted by the Secretariat. A “legacy” Volume A format, containing all essential information, is being provided for backward compatibility during the transition phase. After the end of the transition phase, this information, together with the new WIGOS Metadata Elements, can be obtained directly from OSCAR/Surface.

5.3.6	9 months into the transition period, OSCAR/Surface has started being used both as a source of information, as well as a self-service tool for updates. 58 Members have nominated National Focal Points for OSCAR/Surface, and the OSCAR/Surface support team has assisted more than 100 users and the system has shown to be stable. While WMO Members from all regions have used and updated the system, not all of them have done so at present. For a complete adoption of OSCAR/Surface by all Members by 2018, it is proposed that the following priorities should be set. First, to develop batch processing capabilities (machine-to-machine) allowing Members, especially those with large networks, to make automated regular updates to OSCAR/Surface; Second, to provide sustained Capacity Development on using OSCAR/Surface.

5.3.7	Capacity Development activities to enable WMO Members to use OSCAR/Surface were and will be promoted by the WIGOS Project Office both before the initial operations and during the transition phase. Delivering training to Members on OSCAR/Surface is a major priority of the Capacity Development activities; In 2015/2016 the following related events were provided in the following WMO regions.

| Date | Location | Course | Region |
| --- | --- | --- | --- |
| Aug 17 – Sept 11, 2015 | Bridgetown, Barbados | Training course on “Instrument Maintenance and Calibration" | IV |
| Aug 31 – Sep 25, 2015 | Nairobi, Kenya, | Training course on “Instrument Maintenance and Calibration" | I |
| Oct 2015 | Morocco | Regional Instrument Workshop | I |
| Dec 1-3, 2015 | Willemstad, Curaçao | RA IV WIGOS Workshop | IV |
| Oct 12-14, 2015 | Jakarta, Indonesia | Joint RA-II/RA-V Workshop on WIGOS for Disaster Risk Reduction | II/V |
| Oct 20-23, 2015 | Alanya, Turkey | Side event - 4th Session of TT-WMD | VI |
| Nov 2-4 2015 | Walvis Bay, Namibia | RA-I WIGOS Workshop | I |
| Nov 7 2015 | Buenos Aires | Regional Instrument Workshop | III |
| Nov 23-27, 2015 | Belgrade, Serbia | RA VI WIGOS workshop | VI |
| Sep 28-30, 2016 | Senegal, Dakar | RA I WIGOS workshop (French Speaking Countries) | I |
| Nov 2-3, 2016 | Abu Dhabi, U.A.E. | RA II WIGOS workshop (West Asia) | II |
| Nov 28-29, 2016 | Maputo, Mozambique | National Workshop on the implementation of WIGOS | I |

The first version of the OSCAR/Surface User Manual, as part of the Initial Guide to WIGOS, was reviewed in June 2016 by the first session of the WIGOS Editorial Board and endorsed by CBS-16 in November 2016.

The CD activities planned for the 2017 include the development of interactive online materials that can be used for distance as well as for in-class learning courses on OSCAR/Surface; The technical assistance of EUMETCAL to WMO is being discussed to start in early 2017 and it is planned to have the initial versions available for use in the 2nd Quarter 2017.

As regards to the OSCAR/Surface training plan, which was endorsed by CBS-16, it is described in table 1. It is intended to be a list of desirable events per region, taking into account language and other geographical/cultural aspects, but its implementation is dependent on available resources. The dates of the training events mentioned in the plan are just tentative; they will have to be agreed within each individual Region. Meanwhile, the following priorities have been identified:

- a "test-case" training event in RA VI (tentatively in Germany, April 2017 - TBC);

- followed by a training event in RA I (tentatively in Morocco, during Q3 2017).

Table 1 - Draft training plan for OSCAR/Surface 2017

| Type of training | Content | Audience | Region/ Subregion | Language | Date |
| --- | --- | --- | --- | --- | --- |
| Classroom | Web interface | NFPs O/S | RA I | French | 4th Q 2016 |
| Classroom | Web interface | NFPs O/S | RA I | English | 1st Q 2017 |
| Classroom | Web interface | NFPs O/S | RA III/IV | Spanish | 1st Q 2017 |
| Classroom | Web interface | NFPs O/S | RA VI | English | 2nd Q 2017 |
| Classroom | Web interface | NFPs O/S | RA II | English | 2nd Q 2017 |
| Classroom | Web interface | NFPs O/S | RA II /RA-VI | Russian | 2nd Q 2017 |
| Classroom | Web interface | NFPs O/S | RA V | English | 3rd Q 2017 |
| Classroom | Web interface | NFPs O/S | RA III/IV | English | 3rd Q 2017 |
| Webinar | M-2-M interface | Members IT staff | RA IV/VI | English | 3rd Q 2017 |
| Webinar | M-2-M interface | Members IT staff | RA III/VI | Spanish | 3rd Q 2017 |
| Webinar | M-2-M interface | Members IT staff | RA II/V | English | 4th Q 2017 |
| Webinar | M-2-M interface | Members IT staff | RA II/VI | Russian | 4th Q 2017 |
| Webinar | M-2-M interface | Members IT staff | RA I | English | 4th Q 2017 |
| Webinar | M-2-M interface | Members IT staff | RA I | French | 4th Q 2017 |

Assumptions:

- Not all NFPs for OSCAR/Surface will be able to participate in the regional training events (classroom);

- Some of the NFPs for OSCAR/Surface participating in the regional training events (classroom), could play an important role, in subsequent years, in assisting other Members of their Region(s), e.g. via Regional/Sub-regional WIGOS Centre(s);

- The M-2-M interface is expected to be fully operational from mid-2017;

- Subsequent to the training events in 2017, the e-learning materials should become available for additional non-synchronous training, as self-directed learning.

5.3.8	The importance of a machine to machine (M2M) interface allowing for batch upload of information to OSCAR/Surface through an API was delayed due to its dependency on the official encoding of the WIGOS Metadata Standard, which was developed by IPET-MDRD throughout 2016 and endorsed by CBS-16. An estimation of the implementation cost of a M2M based on the now completed WIGOS Metadata Standard was made and the development approved. The implementation will take place through Q1-Q2 2017, with early testing possible in Q1. A group of interested Members consisting of Australia, Canada and Germany have volunteered to take part in the testing. Other interested parties are welcome to join the group to make sure the M2M is useful for all Members.

5.3.9	The development and implementation of monitoring indicators for OSCAR/Surface that was started in 2016 will continue in 2017. First, to monitor the uptake of OSCAR/Surface by Members, a set of indicators for both passive and active use of OSCAR/Surface, as well as the amount of support requested is suggested by the WMO Secretariat. The implementation and the regular tracking of these indicators will be made in Q1 2017. Second, the ICG-WIGOS Task Team on WIGOS Metadata, at its 5th Session, developed a proposal to monitor the quality of the metadata in OSCAR/Surface. When implemented, this indicator will both allow focus efforts to the full uptake of OSCAR/Surface, as well as being a contribution to the monitoring of WIGOS on national level. The meeting is requested to consider the proposal developed by TT-WMD.

5.3.10	OSCAR/Surface will be further developed in 2017. Mayor development milestones are the integration of further data-sources, such as Aircraft-Based Observing Systems (ABOS) and Hydrological Stations under the WMO Hydrological Observing System (WHOS), as well as the development of a gap analysis module (OSCAR/Analysis); Also the integration of monitoring information from the WDQMS, and the integration of OSCAR/Surface with the existing OSCAR/Space and OSCAR/Requirements components are planned. The specifications of the ABOS components were developed in 2016 and a costing is being developed by the vendor as of January 2017, with implementation foreseen in Q2-Q3 2017. The coverage reports implemented for ABOS will lay the foundations for the OSCAR/Analysis module, which will be developed “bottom-up” by adding reports useful to network designers. The development of WDQMS has progressed and the system can both provide quantitative monitoring information on stations to OSCAR/Surface, as well as receiving information on a stations baseline for monitoring from OSCAR/Surface.

5.3.11	The further development of OSCAR/Surface is subject to available funding, as the initial funding provided by MeteoSwiss and WMO has been largely exhausted. A second round of fund raising saw continued support by the Swiss Foreign Ministry, but he development team will seek further funding from other donors. The WIGOS Trust Fund may also be used to bridge funding gaps, if required. Further contributions will be sought from WMO Members after the public launch of OSCAR/Surface.

The status of OSCAR/Space

5.3.12	OSCAR/Space is an inventory of factual information on satellite capabilities, such as instruments, satellites, programmes and agencies, with related details. It can also be used as a tool to provide expert assessments on the relevance of instruments for fulfilling pre-defined capabilities and the measurement of particular geophysical variables. OSCAR/Space has been operational since 2011. It has been developed and operated by the WMO Space Programme. OSCAR/Space currently runs on “infomaniak”, an external website.

5.3.13	Version 2 of OSCAR/Space, featuring a new functionality, a new approach to the instrument assessment, was developed in late 2015 and was deployed in 2016.

5.3.14	Long term maintenance and support of OSCAR/Space, as well as it level of integration with OSCAR/Surface are currently open questions. As it now appears likely that OSCAR/Space can technically continue running separately from OSCAR/Surface, no deeper integration of the systems will likely have to be done. However, the questions of where to physically operate and how to provide continuous application support for OSCAR/Space remain.

The status of OSCAR/Requirements

5.3.15	OSCAR/Requirements is the official repository of requirements for observation of physical variables in support of WMO and co-sponsored programmes. This component is currently integrated into the OSCAR/Space system. It has also been operational since 2011. The two systems are only lightly coupled and can therefore be separated easily.

5.3.16	OSCAR/Requirements will probably be migrated to the OSCAR/Surface technology, to allow for a better integration with the yet to be developed OSCAR/Analysis component. In this process, the OSCAR/Requirements will be slightly enhanced to capture additional requirement types, such as national requirements.

The status of SORT

5.3.17	SORT will provide Members with easy access to the information for installing, configuring and operating observing systems according to WIGOS Regulations. It will also help data users to understand the procedures used for generating specific observations needed for their applications.

5.3.18	Specifications and implementation studies for SORT were written in 2013-14. The conclusion of the studies was that: 1) a signification change in the publishing procedures would be necessary to gather the required metadata for SORT; 2) the nature of SORT is cross-cutting across the organization, as in principle all WMO regulations should be accessible in a similar way; 3) there appeared to be a lack of clarity about the detailed functionality which should be provided by SORT.

5.3.19	WMO is currently implementing an organization-wide document management system.

5.3.20	It is planned to include the requirements for SORT into the document management project. Implementation is expected for the 2016-17 timeframe.

5.3.21	It should also be noted that in its second session, the Task Team on the Plan for the WIGOS Pre-operational Phase (TT-PWPP-2) agreed to give a lower priority to the implementation of SORT, compared to the other components of WIR.

The status of the WIR Portal

5.3.22	An initial version of the WIR portal has been implemented using the current WMO website architecture. It contains information about WIR and links to its other components.

5.3.23	WMO is currently implementing a new website design and technology, with implementation expected in 2017. This will be an opportunity to integrate the contribution of WIGOS/WIR to WMO into the visual and thematic design of the new website.

# Annex I - Format differences between the current WMO No. 9, Volume A (VolA) fields and the OSCAR export into a VolA alike “legacy” file

| VolA field | Difference in OSCAR export file | Comment |
| --- | --- | --- |
| RegionId | same |  |
| RegionName | almost the same | English only |
| CountryArea | almost the same | English only, sort order different. Textual changes possible |
| CountryCode | different | ISO3 instead of number code |
| StationId | WIGOS ID | Built according to Attachment 2.1 of the WIGOS Manual approved by WMO 17th Congress. |
| IndexNbr | same |  |
| IndexSubNbr | same |  |
| StationName | same |  |
| Latitude | same |  |
| Longitude | same |  |
| Hp | same |  |
| HpFlag | empty |  |
| Hha | same |  |
| HhaFlag | empty |  |
| PressureDefId | Almost the same | an entry for "mean sea level" was added |
| SO-1 | empty |  |
| SO-2 | empty |  |
| SO-3 | empty |  |
| SO-4 | empty |  |
| SO-5 | empty |  |
| SO-6 | empty |  |
| SO-7 | empty |  |
| SO-8 | empty |  |
| ObsHs | empty |  |
| UA-1 | empty |  |
| UA-2 | empty |  |
| UA-3 | empty |  |
| UA-4 | empty |  |
| ObsRems | empty | May contain additional info on Surface or UpperAir status |

________________

# Annex II - OSCAR / Volume A transition Plan

Separate files:

Doc. 5.3_ADD1: VolA / OSCAR transition plan

Doc. 5.3_ADD2: OSCAR transition plan tasks

# Footnotes

See Annex I for details between traditional and new « legacy » Volume A format

https://drive.google.com/a/wmo.int/file/d/0B8DhC1GSWSmxUklWS1dSLS11Rjg/view?pli=1