| World Meteorological Organization |  | EC-WG/WIGOS-WIS-3/Doc. 8 |
| --- | --- | --- |
| EXECUTIVE COUNCIL WORKING GROUP ON THE WMO INTEGRATED GLOBAL OBSERVING SYSTEM (WIGOS) AND THE WMO INFORMATION SYSTEM (WIS) THIRD SESSION |  | Submitted by: | The WMO Secretariat |
|  |  | Date: | 4.III.2010 |
| Geneva, Switzerland, 24–26 March 2010 |  | Original Language: | English |
|  |  | Agenda Item: | 8 |

STATUS OF IMPLEMENTATION OF

THE WIGOS DEVELOPMENT AND IMPLEMENTATION PLAN (WDIP)

## SUMMARY

ADDITIONAL FINANCIAL IMPLICATION: None ISSUES TO BE DISCUSSED: This document contains the WIGOS Development and Implementation Plan (WDIP), the version updated by the second session of EC-WG/WIGOS-WIS, May 2009 and consequently approved by EC-LXI, June 2010. DECISIONS/ACTIONS REQUIRED: The session is invited to review the status of WDIP and accomplishments achieved by March 2010, and specify its recommendations for EC-LXII. REFERENCE: Abridged Final report of the Sixty-first session of the Executive Council (Geneva, June 2009); WMO-No. 1042; CONTENT OF DOCUMENT: Appendix for inclusion in the Final Report: Draft text for inclusion in the general summary of the report of the EC WG on WIGOS-WIS-3 Appendix for Information: WIGOS Development and Implementation Plan (WDIP)

DRAFT TEXT FOR INCLUSION IN THE

GENERAL SUMMARY OF THE EC-WG ON WIGOS-WIS-3

8.	STATUS OF IMPLEMENTATION OF THE WIGOS DEVELOPMENT AND IMPLEMENTATION PLAN (WDIP) (Agenda item 8)

8.1	EC-WG/WIGOS-WIS-3 considered the updated version of the WDIP as adopted by EC-LXI.

8.2	The session reviewed the status of WDIP and accomplishments achieved by March 2010 and made the following recommendations to EC-LXII:

……………..

……………..

____________

WIGOS TEST OF CONCEPT DEVELOPMENT AND IMPLEMENTATION PLAN (WDIP)

(Version adopted by EC-LXI, June 2009)

I.	Introduction

The following document is an update of the WIGOS Development and Implementation Plan as mandated by the Fifteenth WMO Congress (Cg-XV).

II.	Strategic Roadmap for Testing the WIGOS concept

2.1	Cg-XV agreed that planning and implementation of the WIGOS test of concept should proceed in phases defined by the annual sessions of the WMO Executive Council in order to assure oversight, review and direction.  To that end, Cg-XV requested EC-LIX to appoint a Working Group to oversee WIGOS and WIS.  The process foreseen was one where planning and implementation of WIGOS would be considered at Cg-XVI (2011), and the WIGOS Implementation Plan for the next intersessional period would be determined.

2.2	EC-LIX, by its Resolution 3 (EC-LIX), established the EC Working Group on the WMO Integrated Global Observing System and the WMO Information System (EC-WG/WIGOS-WIS) with terms of reference as follows:

- Provide advice and guidance in the preparation of an overarching WIGOS Development and Implementation Plan;

- Refine the WIS Development and Implementation Plan and ensure coordination between WIGOS and WIS Plans to allow for an integrated WMO end-to-end system of systems;

- Monitor the development and implementation of WIGOS and WIS through a “rolling review” mechanism; and

- Monitor the development and implementation of WIGOS-WIS “Pilot Projects”, as suggested by the Fifteenth Congress, to test concepts, identify problem areas, and to help in elaborating the Development and Implementation Plan.

2.3	As authorized by EC-LIX, EC-WG/WIGOS-WIS established its Subgroup on WIGOS with following terms of reference:

(1) 	To provide overall technical guidance, assistance and support for the implementation of the WIGOS concept based on strategic directive of the Fifteenth WMO Congress;

(2) 	To elaborate in detail the three areas of integration of WIGOS including standard practices to be applied to the different areas of WIGOS integration; integration areas being as follows and further described in the WIGOS Concept of Operations:

• 	Standardization of instruments and methods of observation (instruments and methods of observation levels),

• 	Common information infrastructure (WIS data levels),

• 	End-product quality assurance (QM/QA/QC product levels);

(3) 	To work with each WIGOS component, propose new components and coordinate agreed inter-actions with other partners (e.g. co-sponsored systems, international initiatives’ systems, etc.);

(4) 	To refine the concept of WIGOS operations, including its basic definitions;

(5) 	To address major issues identified by the EC Working Group on WIGOS and WIS;

(6) 	To develop a mechanism for the inclusion of the regional aspects of WIGOS through involvement of the presidents of regional associations;

(7) 	To coordinate the WIGOS planning phases (including the Pilot Projects) according to the over-arching WIGOS Development and Implementation Plan;

(8) 	To coordinate WIGOS implementation with the planning and implementation of the WMO Information System (WIS);

(9) 	To advise the EC Working Group on WIGOS and WIS on aspects related to management, governance and interoperability;

(10) 	To report to the EC Working Group on WIGOS and WIS.

2.4	The WIGOS Test of Concept Development and Implementation Plan (WDIP), should take into account the WIS Development and Implementation Plan, and will be updated annually during the four-year period 2008-2011. A draft Version 1.0 of this document was reviewed and updated at the first session of the EC-WG/WIGOS-WIS.  Subsequent reviews and updates will benefit from experience gained from the various Pilot Projects, Demonstration Projects and inputs from the technical commissions, regional associations and the advisory/steering bodies of WMO co-sponsored programmes.  Meetings of EC-WG/WIGOS-WIS will provide oversight and guidance regarding the evolution of the Plan, which subsequently would be considered at each session of EC.  While further evolution of the Plan will occur, it is anticipated that it should include an assessment of all observational requirements of all WMO Programmes and co-sponsored programmes and identify those (including characteristics such as observational accuracy and resolution) that are needed to service all programmes or applications.  It would also include implementation details for the various Pilot Projects, Demonstration Projects and their results, details of actions required to address revisions of the terms of reference (TOR) of the technical commissions, the WMO Programme structure, and WMO Secretariat budgetary, personnel and organizational implications.  Many observing systems are outside of the remit of Member NMHSs; however their data provides a valuable contribution to WMO Programmes and Member NMHSs.  Additionally, observational data from WMO Programmes and co-sponsored programmes is of value to organizations outside of WMO.  The WDIP needs to address this from the aspect of improving data access across these boundaries.  Data dissemination practices must be capable of respecting the data-sharing policies as designated by the owners of the observing systems including authorization of users.

2.5	The Roadmap or schedule below is broken into annual Phases timed according to sessions of EC.  The items listed under each Phase required further elaboration since the dates of various events (e.g. Commission Meetings) are not yet confirmed, but they should be incorporated as the information becomes available.  For historical purposes as well as further elaboration of the Plan, a description of the Preparatory Phase that occurred prior to Cg-XV is reproduced as well.  The preparation of Version 1.0 of WDIP (WDIP V.1.0) that was endorsed by the EC in June 2008 was a crucial first step.  WDIP V.1.1, and its subsequent revisions, will be important for informing the technical commissions, regional associations and the steering committees of GCOS, GOOS, GTOS and WCRP on WIGOS and WIS planning activities and to encourage their input into the process.  Scheduling of as many regular sessions of technical commissions and regional associations as possible before 2010 would be most useful in obtaining their input in the planning process.  EC-LXII (2010) marks the end of the active planning period since during its session the basic proposals to Cg-XVI will be prepared.  Essential to taking this process forward will be the staffing of a WIGOS planning office in the WMO Secretariat as was proposed in III. (3) and IV. (3).

STATUS of the testing the WIGOS concept

III.	Preparatory Phase - December 2006 – Cg-XV (May 2007)

- Document prepared for the EC Task Team on the WMO Integrated Global Observing Systems (EC-TT/WIGOS), February 2007; (Status: Completed);

- Report of EC-TT/WIGOS submitted to Cg-XV. This report to address the decision of EC-LVIII as contained in Resolution 13 (EC-LVIII); (Status: Completed);

- Formation of an internal Interim WMO Secretariat WIGOS Team under the chairmanship of a Director with participation from all relevant WMO Programmes. The Interim Secretariat WIGOS Task Team to address follow-up actions as required according to proposals by the EC-TT/WIGOS in preparation for presentation to Cg-XV. (Status: Not completed)

IV.	Test of Concept, Phase I. Cg-XV (May 2007) – EC-LX (June 2008)

- Establish and update as appropriate the WIGOS Concept of Operations (CONOPS); (Status: Completed);

- Cg-XV through the EC-LIX establishes the EC-WG/WIGOS-WIS to oversee the development of WIGOS and WIS; (Status: Completed);

- Full time WIGOS Planning Unit organized in the WMO Secretariat (June 2007); (Status: Partially done);

- Coordinate with IOC regarding the WIGOS-WIS initiatives; (Status: Completed);

- Initiate the preparation of the draft WDIP v.1.0 (completion by Dec. 2007). Present the draft WDIP v.1.0 to EC-WG/WIGOS-WIS; (Status: Completed);

- Initiate first Pilot Projects:

  - Joint GOS-GAW Pilot Project to accelerate implementation of WIGOS-WIS; (Status: Initiated);

  - Initiation of Global Hydrological Network addressing a GCOS Requirement; (Status: (Status: Initiated));

  - Integration of AMDAR into WIGOS; (Status: Initiated);

  - Elaborating the underpinning/crosscutting role and responsibilities of the Instruments and Methods of Observation Programme; (Status: Initiated);

  - Integration of marine meteorological and other appropriate oceanic observations into the WMO Global Observing System; (Status: Initiated);

- Adjust draft WDIP and CONOPS v.1.0 as guided by EC-WG/WIGOS-WIS and present draft WDIP and draft CONOP v.1.1 to EC-LX; (Status: Completed);

- The agendas of technical commissions and regional associations should include an item relating to the Integration of WMO Observing Systems and should seek their “consensus inputs” to the WDIP to which the EC-WG/WIGOS-WIS would provide an input; (Status: done);

- At the Meeting of Presidents of Technical Commissions a major agenda item should be the WDIP to which the EC-WG/WIGOS-WIS would provide input. (Status: Partly completed);

- Initiate planning for the eight Demonstration Projects (see paragraph IX.); (Status: Done in the case of six);

V.	Test of Concept, Phase II. EC-LX (June 2008) - EC-LXI (June 2009)

- EC-LX provides guidance for this phase; (Status: done);

- Review and update as appropriate the WIGOS CONOPS and WDIP; (Status: done);

- Initiate planning for the Pilot Projects concerning the integration of marine meteorological and oceanographic observations with WIGOS-WIS; (Status: done);

- The Pilot Projects (PP) begun in Phase I evaluated by corresponding Project Teams and SG-WIGOS; adjustments to the WDIP may arise from the evaluations; (Status: ongoing with a good progress: PP-I: Implementation Plan is missing; PP-II: change of the project; PP-III: Ongoing; PP-IV: Ongoing; PP-V: Ongoing);

- Coordinate with GTOS regarding terrestrial initiatives of relevance to WIGOS; (Status: pending, waiting for GCOS proposal on new PP);

- Additional Pilot Projects may be identified; (Status: done: EC-WG: reviewed and agreed with new proposals for GRUAN and GSICS Pilot Project);

- Demonstration Projects begun in Phase I evaluated by SG-WIGOS; adjustments to the WDIP may arise from the evaluations; (Status: Ongoing; project implementation plans to be submitted);

- Schedule possible concurrent sessions of CAS and CBS with joint agenda items regarding the integration of GAW and GOS into WIGOS; (Status: not feasible; Coordination underway; issue to be addressed/presented at CAS by appropriate WIGOS representative);

- Initiate work on the proposed revision to the WMO Technical Regulations; (Status: noted that some actions are required on Technical Regulations to be accomplished upon completion of Pilot and Demonstration Projects; initial discussion on the technical regulations is needed considering lessons learned);

- Revise WDIP and CONOPS and submit to EC–LXI for review and guidance; (Status: done);

- The agendas of technical commissions and regional associations should include an item relating to the Integration of WMO Observing Systems (including relevant components of co-sponsored observing systems) and should seek their “consensus inputs” to the WDIP to which the EC-WG/WIGOS-WIS would provide input; (Status: done at CHy-XIII, XIV-RA II, CBS TECO-WIGOS; XV-RA IV, CBS-XIV);

- Coordinate a way that RA working bodies can be involved into WIGOS activities in the Region (Status: started: initiated for two RAs (II, IV) that met during the period);

- Develop a reporting mechanism for Pilot and Demonstration projects; (Status: Ongoing);

- Elaborate basic definitions of WIGOS operations; (Status: Ongoing);

- Elaborate three areas of integration; (Status: done; significant revision achieved);

- Elaborate guidance on Demonstration Projects; (Status: Ongoing);

- Organize a workshop to facilitate the use of DCPCs in Pilot and Demonstration Projects; (Status: Pending);

VI.	Test of Concept, Phase III. EC-LXI (June 2009) - EC-LXII (June 2010)

- EC-LXI provides guidance for this phase (note this is the last period for active planning before specific proposals are prepared for submission to Cg-XVI); (Status: done)

- Review and update as appropriate WIGOS CONOPS and WDIP; (Status: done)

- Agreed activities of Pilot and Demonstration Projects begun in Phase I and II should be completed and evaluated for viability of the WIGOS concept. Experiences from Pilot and Demonstration Projects to be reflected in the draft Implementation Plan for WIGOS; (Status: partly done; not all projects evaluated yet due to lack of evaluation reports requested)

- SG-WIGOS meets in 2009 to consider status of Demonstration and Pilot Projects, updates of CONOPS and WDIP and formulate recommendations for EC-WG/WIGOS-WIS; (Status: done)

- EC-WG/WIGOS-WIS meets in 2010 to elaborate draft recommendations for EC-LXII; (Status: done)

- The agendas of technical commissions and regional associations should include an item relating to the WIGOS and should seek their “consensus inputs” to the WDIP; (Status: done)

- Finalize elaboration of areas of integration; (Status: done)

- Elaborate standardized description of all observing networks contributing to WIGOS; (Status: done)

- Develop WIS component (e.g. DCPC) for each Demonstration and Pilot Project when needed; (Status: pending)

- Develop Guidance for NMHSs why and how to optimize their observing network by integration of their observing systems; (Status: pending)

- Coordinate with GCW regarding cryospheric initiatives of relevance to WIGOS; (Status: ongoing)

- Further WIGOS implementation activities for the period May 2009 – March 2010 were considered by the second session of the Executive Council Working Group on the WMO Integrated Global Observing System and the WMO Information System (EC-WG/WIGOS-WIS-2), 6 - 8 May 2009, and were included in the Future Work Programme and Action Plan of EC WG (Reference: Final Report of EC-WG/WIGOS-WIS-2, Appendix IV).

PLANNING of the testing the WIGOS concept

- Test of Concept, Phase IV. EC-LXII (June 2010) - Cg-XVI (May 2011)

- EC-LXII to agree on the content of the submission to Cg-XVI regarding the implementation of WIGOS. This will include the proposed changes to the Technical Regulations, the revised roles and Terms of References of the various technical commissions, the adjustments to the WMO Programme structure, and the impact on the Secretariat budgets and personnel, proposed actions of Cg-XVI how to implement WIGOS;

- Subgroup WIGOS meets in 2010 to formulate advice and recommendations to EC-WG WIGOS-WIS;

- EC-WG WIGOS-WIS considers matters relating to the revision of the Technical Regulations, the TORs of technical commissions, and proposals regarding WMO Programme structure and content, and the WMO Secretariat structure will be addressed in this Phase;

- Coordinate a way that RA working bodies can be involved into WIGOS activities in the Region;

- Pilot and Demonstration Projects will be evaluated for sustained legacy within WIGOS if appropriate. Experiences from Pilot and Demonstration Projects should be reflected in the draft Implementation Plan for WIGOS;

- Test of concept WDIP and CONOPS are completed and draft WIGOS Implementation Plan is prepared;

- EC-WG WIGOS-WIS submits its final report and recommendations to Cg-XVI.

- Pilot Projects

Undertaking at the earliest possible stage several WIGOS Pilot Projects would be useful to address major issues on the integration process and would help in elaborating the WDIP.  Pilot Projects will emphasize the role and contributions to be made by the Technical Commissions.  In accordance with recommendations by Cg-XV, the following Pilot Projects were identified:

- Pilot Project I:	Improvement of Dissemination of Ozone (total column, profiles and surface) and Aerosol observations through the WIS;

- Pilot Project II:	Hydrological Applications Runoff Network;

- Pilot Project III:	Integration of AMDAR into WIGOS;

- Pilot Project IV:	Elaboration of the underpinning/crosscutting role and responsibilities of the Instruments and Methods of Observation Programme in the context of WIGOS;

- Pilot Project V:	Integration of Marine Meteorological and other appropriate Oceanographic Observations into the WMO Integrated Global Observing System.

Additional projects can be initiated after approval of EC-WG/WIGOS-WIS.

IX.	Demonstration Projects on the Development and Implementation of WIGOS at NMHSs

9.1	Helping Members to more fully understand WIGOS and keeping them up-to-date on its practical development should be considered as an essential component in WIGOS implementation. This can be achieved through launching Demonstration Projects in selected NMHSs.  These Demonstration Projects will be linked to demonstrating aspects of the WIGOS concept and, at this early stage of WIGOS development, the Demonstration Projects should aim to be focussed on specific aspects of WIGOS and not be overly ambitious.  Feedback and lessons learnt from these NMHSs will be extremely beneficial in understanding expectations of the WIGOS concept at a national or regional level.  These projects will also have a high profile impact since they may involve functions of other observing networks that provide the delivery of time critical data and products, as well as other information, underlying the basic operations of NMHS.  The Secretariat working with appropriate working bodies of regional associations and technical commissions would ensure regular coordination and communication between Members involved in Demonstration Projects.

9.2	The following countries expressed their willingness and intention to launch Demonstration Project: Kenya, Namibia and Morocco (RA I), Republic of Korea (RA II), Brazil (RA III), United States of America (RA IV), Australia (RA V) and the Russian Federation (RA VI). Proposals for new Demonstration Projects will be considered when submitted.

X.	WIGOS web page

It is essential to have an effective website containing current information about WIGOS roles and tasks, related upcoming events and background information.  The WMO Secretariat, in coordination with Members, relevant focal points for WIGOS in regional associations and technical commissions, will establish and update of a WIGOS web pages on the WMO Website by publishing information about WIGOS, including information on the current status of implementation of Pilot and Demonstration Projects, providing condensed information to various WIGOS user communities. (Status: Completed; See: http://www.wmo.int/pages/prog/www/wigos/index_en.html).

XI.	Policy and Governance Aspects

To accomplish the goals above regarding the development of a WMO Integrated Global Observing System, adjustments must be made in the WMO Technical Regulations, the WMO Programme structure, the working structure and functions of the technical commissions, and of the WMO Secretariat.  The motivations for WIGOS are focused to the objective of instituting an integrated end-to-end system of systems - comprised principally of WIGOS and WIS. The development of an effective and efficient system of governance to guide and implement it, arrangements for effective scientific and technical advisory mechanisms to develop, monitor and evaluate it, and an appropriate WMO Programme and WMO Secretariat structures to support it, will all be important and essential components of the systems integration.

XII.	WMO Technical Regulations (TR)

12.1	One of the principal strengths of WMO is the organizational and operational backbone provided by the WMO Basic Document Series No. 2, Technical Regulations (WMO-No. 49).  The three volumes of the WMO Basic Document Series are supplemented by Annexes called Manuals, which have the same status as the Basic Documents and are aimed at facilitating cooperation between WMO Members, specifying their obligations and ensuring adequate uniformity and standardization in the practices and procedures employed.  In addition to the Manuals, there is a class of WMO documentation, not part of the technical regulations, called Guides (e.g. the Guide to the Global Observing System (WMO-No. 488).  The purpose of the Guides is to provide practical information on the development, organization, implementation and operation of the system, subsystem(s) or service in order to enhance both the participation of individual WMO Members in the activity and the benefits they may obtain from it.  The Guides supplement the regulatory material contained in the TR and their Annexes.

12.2	The present structure of the Technical Regulations, Volume I describes the WWW/GOS, GDPFS, and GTS with other components of the overall WMO Programmes or systems distributed within the GOS or simply added on as they evolved.  In order to effectively approach the integration of WMO Global Observing System, and to incorporate WIS, a fundamental reorganization and approach to the WMO TR is required.  Undertaking this task early in the WIGOS and WIS planning activity will provide structure and organization to the overall effort, and will help in organizing the work programme required to implement WIGOS and WIS.

12.4	The revised structure of the TR must document the structure of WIGOS. The revised TR will need to be comprehensive and reflect all of the component systems.  It will allow addressing the wide ranging multi-discipline issues and requirements for observational resources from all domains (atmosphere, ocean, and terrestrial). It should also build on and amplify the integration across surface-based and space-based observations.

12.5	In undertaking such a revision, a clearer vision for the purpose, scope, content and structure for continuous review and updating of the various elements that make up the TR, including the Guides, should be developed.

12.6	There is also an opportunity to make the TR easier to access, update and use. The application of electronic access through the Internet or similar technology for technical regulatory information should be considered as part of the integration activity.  The role of WIS as the vehicle for this function may be a viable option.

XIII.	WMO Programmes and Technical Commissions

13.1	It may be considered that one single WMO Programme should be assigned the responsibility to lead the planning of WIGOS and WIS and with its ultimate implementation and operation, noting that EC-LX emphasized that CBS should take a lead role for WIGOS.  Participation during the integration by the other Programmes which currently have responsibility for components of the WMO Global Observing System will be crucial in this transition. The feasibility of this idea, in particular for the operation of WIGOS, should be investigated during the test of concept phase and incorporated into the draft WIGOS Implementation Plan for consideration by Cg-XVI.

13.2	As recognized in Resolution 30 (Cg-XV), the process leading to WIGOS would have a wide impact on the structure and functions of WMO including the WMO Technical Regulations, data policy, roles, terms of reference, and working arrangements of the technical commissions, the WMO Programme structure and the WMO Secretariat.

XIV.	Jointly Sponsored Observing Systems

In progressing towards enhanced integration between WMO observing systems, it will be important that this be carried out in close coordination and cooperation with WMO’s partner organizations that co-sponsor some of those systems.  This will apply particularly to:

- The joint WMO-IOC-UNEP-ICSU Global Climate Observing System (GCOS);

- The WMO contribution to the joint IOC-UNEP-WMO-ICSU Global Ocean Observing System (GOOS);

- Those terrestrial/hydrological observing systems which serve as part of the FAO-UNEP-WMO-ICSU Global Terrestrial Observing System (GTOS);

- WCRP (WMO, IOC, ICSU) observing components.

LIST OF ACRONYMS

| AMDAR | Aircraft Meteorological Data Delay |
| --- | --- |
| CBS | Commission for Basic Systems |
| CIMO | Commission for Instruments and Methods of Observation |
| CONOPS | Concept of Operations |
| DCPC | Data Collection or Production Centres |
| EC WG | Executive Council Working Group |
| FAO | Food and Agriculture Organization |
| GAW | Global Atmospheric Watch |
| GCW | Global Cryosphere Watch |
| GCOS | Global Climate Observing System |
| GDPFS | Global Data-Processing and Forecasting System |
| GOOS | Global Ocean Observing System |
| GOS | Global Observing System |
| GRUAN | Global Reference Upper-Air Network |
| GSICS | Global Space-based Inter-Calibration System |
| GTOS | Global Terrestrial Observing System |
| GTS | Global Telecommunication System |
| ICSU | International Council for Science |
| IOC | Intergovernmental Oceanographic Commission |
| QA | Quality Assurance |
| QC | Quality Control |
| QM | Quality Management |
| QMF | Quality Management Framework |
| QMS | Quality Management System |
| UNEP | United Nations Environment Programme |
| WCRP | World Climate Research Programme |
| WDIP | WIGOS Development and Implementation Plan |
| WIGOS | World Integrated Global Observing System |
| WIS | WMO Information System |
| WWW | World Weather Watch |

____________