WORLD METEOROLOGICAL ORGANIZATION

REGIONAL ASSOCIATION I (Africa)

TASK TEAM ON WIGOS

FIRST SESSION

Nairobi, Kenya, 17-21 September 2012

FINAL REPORT

1.	ORGANIZATION OF THE SESSION

1.1	Opening of the meeting

At the kind invitation of the Government of Kenya, the First Session of the Regional Association I (Africa) Task Team on WMO Integrated Global Observing System (WIGOS) was held at Olive Gardens Hotel, Nairobi, Kenya, from 17 to 21 September 2012. The meeting was opened at 09:30 a.m. It was attended by the Task Team members and Kenya Meteorological Department and WMO staff (see Annex 4).

At the opening, the WMO representative, Mr. Datius Rutashobya, welcomed the participants to the meeting and delivered warm greetings from the Secretary General of WMO, Mr. Michel Jarraud. He expressed his thanks on behalf of WMO to the Permanent Representative of Kenya with WMO and the Government of Kenya for kindly accepting to host this meeting.  He recalled that the Task Team members had been designated by their Permanent Representatives to represent their respective sub-regions in the Task Team on WIGOS implementation for RA I.

Mr. Rutashobya reminded the participants that the Fifteenth World Meteorological Congress requested Regional Associations to develop their regional WIGOS implementation plan, coordinate WIGOS implementation activities with the WMO Information System (WIS) in their operating plan and work programme, and promote capacity building and outreach activities to assist Members in the implementation of WIGOS. In 2009, the Executive Council emphasized the importance of WIGOS to WMO Members for integrating WMO observing systems and for strengthening linkages with co-sponsored observing systems.

Mr. Rutashobya further reminded the participants that the Sixteenth World Meteorological Congress underlined that WIGOS will be essential for the Global Framework for Climate Services (GFCS), aviation meteorological services, disaster risk reduction, and capacity development as WMO priorities. In light of the above, the RA I Task Team on WIGOS was meeting to, inter alia, develop a Regional Implementation Plan on WIGOS for the Region.

Dr Amos Makarau, Chair of the meeting, expressed his appreciation to WMO for organizing the meeting and to Kenya Meteorological Department for hosting it. He also thanked the Task Team (TT) members for agreeing to participate in this important assignment. He reminded the participants that the primary task was to recommend to the RA I Management Group on how the Region should implement WIGOS. As chair, he expected everybody to participate actively in the meeting and come up with the draft Implementation Plan as well as agree on the milestones.

Dr Joseph Mukabana, Permanent Representative of Kenya with WMO and Director General of Kenya Meteorological Department, welcomed the participants to Nairobi. He briefed the meeting on the objectives and importance of WIGOS in the RA I (Africa) Region and the need to coordinate its activities with WIS. He emphasized the importance of incorporating all meteorological observations, both those under the national meteorological services and those under other entities, into WIGOS. He also reminded the participants that WIGOS will be key in the development and implementation of GFCS.

1.2	Adoption of the agenda and working arrangements

The agenda of the meeting (Annex 2) and working arrangements (Annex 3) were adopted.

1.3 Report of the Chairman

The chair of the Task Team recalled the Terms of reference of the Task Team as defined by the meeting of the Management Group (reduced) held in Geneva in April 2012. He explained the guiding principles of the Team as being to focus on the integration of observing systems and service delivery to meet the user requirements and align the R-WIP with the RA I Strategic and Operating Plans. He also suggested a road map towards drafting the implementation plan according to the WIGOS framework implementation agenda in two phases: a pre-operational Phase (2012-2015) and an Operational Evolution phase (2016-2020)

1.4 	WIGOS Implementation

Mr Igor Zahumensky, WiGOS Project Officer from the WMO Secretariat made three presentations on the basic understanding of WIGOS, the WIGOS Framework Implementation Plan (WIP) and the template for the Regional Implementation Plan (R-WIP). These three presentations helped the members of the Task Team understand the overall concept of WIGOS, what it is and what it is not, the operational cycle and features, the management requirements and the key activitiy areas of its implementation. The presentations also elaborated on the roles of the Regional Associations, Technical Commissions and WMO Secretariat.

The members of the Task Team recommended the organization of Workshops/Seminars in each sub region for the Directors of NMHSs and Permanent Representatives and partners to provide a clear understanding of the WIGOS framework. This step is of importance for the success of the WIGOS implementation plan. These workshops should start in February 2013.

1.5 Observing systems in RA I

Mr. Alphonse Kanga from Congo, Mr. Athanase Yambélé from Central African Republic, Mr. Nish Devanunthan from South Africa, Mr. Rabia Merrouchi from Morocco, Mr. Henry Karanja from Kenya, Ms. Hanan Magzoub M. Rabbah from Sudan and Mr. Islam Maher Amin from Egypt, all members of the Task Team, made several presentations on the status of the observations network in their countries and in their respective sub regions, highlighting the main problems of NMHSs of the sub-region. It should be noted that the Task Team members from West Africa, Mariane Diop from Senegal and Oguyemi from Nigeria, did not attend the workshop due to previous commitments. However Mariane Diop had sent a comprehensive report of the situation of the observational networks of 5 countries in West Africa (Mali, Guinea, Cote d’Ivoire, Benin, and Senegal).

The WMO Secretariat made a presentation of the current status of the Regional Basic Network, namely the RA-I  Regional Basic Synoptic Network (RBSN) and Regional Basic Climatological Network (RBCN). The presentation noted the continued efforts by Members to mobilize resources to maintain the surface-based networks and to reduce the number of silent stations (non-reporting synop messages) in the Region.

1.6 Development of the Regional Implementation Plan for RA I

The members of the Task Team made a thorough analysis of the priorities of observing systems in the five sub regions (see Annex 1). The common problems identified for all the sub regions are:

- The optimization of sub regional weather, hydrological and environmental observation networks including the rehabilitation of observation stations / creation of new stations with respect to spacing and density standards.

- The implementation of quality management systems at sub regional level

- The strengthening of human capacity by training, meetings, workshops etc.

The task Team was divided in two groups to develop the Regional WIGOS implementation Plan and detailed activities (Table 2 Annex 5) at the regional, sub-regional and national levels along the following lines.

- Management of WIGOS Implementation in RA I

- Collaboration with WMO and co-sponsored observing systems

- Design, planning and optimized evolution of WIGOS and its regional, sub-regional and national observing components

- Integrated Observing System Operation and Maintenance

- Integrated Quality Management

- Standardization, System Interoperability and Data Compatibility

- The WIGOS Operational Information Resource

- Data discovery, delivery and archival

- Capacity development

- Communication and outreach

(See document: Region I (R-WIP-I) Version 0.1 - 27/10/2012)

As a key point for the success of the implementation of WIGOS in the region, the Task Team suggested that the president of RA I sends a letter to all the PRs of the region:

- to request them to approve the proposed Regional WIGOS Implementation Plan (RA I       R-WIP) including its governance structure (Annex 5) which should lead to the establishment of a sub-regional coordination group headed preferably by a MG member from that sub-region, in alignment with existing sub-regional coordination mechanism if available;

- to nominate a National WIGOS focal point working at the sub-regional WIGOS TT;

- to agree to keep in force the current RA I WIGOS TT until the next RA I Session as the RA I WIGOS technical leading body.

1.7 Closure of the meeting

The Director of the WMO Observing and Information department (OBS), Dr Wenjan Zhang, thanked the participants for their hard work in developing the zero draft of the Regional WIGOS Implementation Plan (R-WIP). The representative of the WMO Secretariat, Mr Datius Rutashobya, and the officer of the Sub-regional office for Eastern and Southern Africa, Mr. Stephen Njoroge thanked the participants for their proactive discussion and the Kenya Meteorological Department for making it possible to organize the meeting.

Before closing the meeting, the Chair of the Task Team Dr. Amos Makarau thanked the members of Task Team for their contribution, proactive discussion and the fruitful outcome of this intense and excellent session. He thanked the Kenya Meteorological Department for hosting the session and providing the necessary support for the meeting.

The session was closed on 21 September 2012 at 13:06.

Annex 1

Priorities of observing systems in the sub-regions

Central and West Africa Sub-regions

- Rehabilitation of observation stations / Creation of new stations with respect to WMO standards   (spacing, density)

- Establishment of a sub-regional centres of equipments calibration (RICs)

- Staff training (involving ASECNA, CICOS)

- Ensuring the durability and quality of observations

- Implementation of QMS

- Development partnerships with related entities (hydrology, agriculture, research institutes, and Universities)

- Involve ECCAS and WMO for establishment of a center for monitoring climate in Central Africa

- Seek the support of WMO in the ongoing of WHYCOS on its Congo component (Congo HYCOS)

- Special support for DRC

East and North Africa Sub-regions

- Establishment of metadata catalogues for the sub regions regional observation network

- Optimization of sub regional weather, hydrological and environmental observation network

- Improvement of  reliability of observations

- Ensure sustainability of the observation networks

- Implementation of quality management systems at sub regional level

- Ensure data availability through reliable data communication networks

- Strengthening of human capacity by training, meetings workshops etc

- Improvement of information dissemination and outreach activities.

Southern Africa Sub-region

- Strengthening of the  Meteorological Observing Network in the SADC region

- Improvement of Meteorological Telecommunications and communication systems for rapid data collection, exchange and dissemination of data and information

- Improvement of level of technical capacities (resources, expertise to generate appropriate policy-relevant climate information and operational warning services

- Improving the understanding of economic benefits and effective use of climate information and products  through collaboration with  stakeholders

- Strengthening institutional capacity of the NMSs to provide relevant, reliable and timely climate and weather services

- Strengthening capacity of the regional climate and meteorological units of SADC (CSC, MASA, and RMTCs, RICC) to function as efficient regional coordination, development, services and dissemination centres

Annex 2

### REGIONAL ASSOCIATION I (Africa)

TASK TEAM ON WIGOS

NAIROBI, KENYA, 17-21 SEPTEMBER 2012

FIRST SESSION

AGENDA

- ORGANIZATION OF THE SESSION (presentation by the Chair)

  - Opening of the meeting

  - Adoption of the agenda

  - Working arrangements

- REPORT OF THE CHAIRMAN (presentation by the Chair)

- WIGOS IMPLEMENTATION (presentation by Secretariat)

  - Status of WIGOS Implementation

  - The WIGOS Framework Implementation Plan (WIP)

  - Template for a Regional Implementation Plans (R-WIP)

- OBSERVING SYSTEMS IN THE REGION I

  - Status of the Regional observing systems (presentation by TT members)

  - Monitoring results (presentation by Secretariat)

  - Review of the Regional Basic Networks (presentation by the Chair)

- DEVELOPMENT OF THE REGIONAL IMPLEMENTATION PLAN FOR RA I (R-WIP-I)

  - Existing Regional priorities for observing systems (presentation by the Chair)

  - Alignment of R-WIP-I with national activities and harmonized aid-funded projects (presentation by the Chair)

  - Identifying the major issues for WIGOS in RA I (observational challenges, critical gaps and solutions against the identified services priorities of the Region/sub-regions) (discussion session)

  - Drafting R-WIP-I (drafting groups)

  - Steps for R-WIP-I finalization (Chair)

- DRAFT FINAL REPORT (Chair)

- CLOSURE OF THE SESSION (Chair)

Annex 3

### REGIONAL ASSOCIATION I (Africa)

TASK TEAM ON WIGOS

NAIROBI, KENYA, 17-21 SEPTEMBER 2012

FIRST SESSION

Tentative Time table

| Day | Time | Agenda Items |
| --- | --- | --- |
| Monday 17/9/2012 | 09:00 – 12:30 | 1, 2, 3, |
|  | 14:00 – 17:30 | 3; Kenya-DP; Morocco-DP |
| Tuesday 18/9/2012 | 09:00 – 12:30 | 4 |
|  | 14:00 – 17:30 | 5.1 - 5.3 |
| Wednesday 19/9/2012 | 09:00 – 12:30 | 5.1 - 5.3 |
|  | 14:00 – 17:30 | Drafting |
| Thursday 20/9/2012 | 09:00 – 12:30 | Drafting |
|  | 14:00 – 17:30 | Drafting |
| Friday 21/9/2012 | 09:00 – 12:30 | Drafting, 5.5 |
|  | 14:00 – 16:00 | 5.5 |
| Saturday 22/9/2012 | 09:00 – 12:30 | Draft FR & way forward (Chair and & WMO Secretariat) |

Notes:

- Lunch Break: 12:30 – 14:00

- Coffee Breaks: 10:30 - 10:45; 15:30 - 15:45

Annex 4

Meeting of the Regional Association I (Africa)

Task Team on WIGOS

(17 – 21 September 2012, Nairobi, Kenya)

List of participants

| Names | Country | Email |
| --- | --- | --- |
| Amos Makarau | Zimbabwe | makaraua1957@gmail.com |
| Athanase Yambele | Central African Rep | athyambele@yahoo.fr |
| Alphonse Kanga | Congo | alphonse_kanga@yahoo.fr |
| Nish Devanunthan | South Africa | nish.devanunthan@weathersa.co.za |
| Rabia Merrouchi | Morocco | rabia.merrouchi@gmail.com |
| Hanan Magzoub M. Rabbah | Sudan | hanan_rabbah@hotmail.com |
| Henry Karanja | Kenya | hkaranja2001@yahoo.com |
| Islam Maher Amin | Egypt | islam_maher71@hotmail.com |
| Samuel Machua | Kenya | smmachua@yahoo.com |
| Wenjian Zhang | WMO Geneva | WZhang@wmo.int |
| Datius Rutashobya | WMO Geneva | DRutashobya@wmo.int |
| Igor Zahumensky | WMO Geneva | IZahumensky@wmo.int |
| Hama Kontongomde | WMO Geneva | HKontongomde@wmo.int |

Annex 5

WORLD METEOROLOGICAL ORGANIZATION

REGIONAL WIGOS IMPLEMENTATION PLAN (R-WIP-I)

WMO INTEGRATED 
GLOBAL OBSERVING SYSTEM 
(WIGOS)

REGION I

(R-WIP-I)

Version 0.1

5 OCTOBER 2012

## CONTENTS

1.	INTRODUCTION AND BACKGROUND

1.1	Purpose of WIGOS and Scope of the WIGOS framework Implementation Plan (WIP)

1.2	WIGOS Vision and Congress Guidance for WIGOS Implementation

2.	KEY ACTIVITY AREAS FOR REGIONAL WIGOS IMPLEMENTATION

2.1	Management of WIGOS Implementation

2.2 	Collaboration with WMO and co-sponsored observing systems

2.3	Design, planning and optimized evolution of WIGOS component observing systems

2.4	Integrated Observing System Operation and Maintenance

2.5	Integrated Quality Management.

2.6	Standardization, System Interoperability and Data Compatibility

2.7	The WIGOS Operational Information Resource

2.8 	Data Discovery, Delivery and Archival

2.9 	Capacity Development

2.10 	Communication and Outreach

3.	MANAGEMENT OF R-WIP

3.1	Regional Structures

3.2 	Monitoring, review and reporting mechanism

3.3 	Evaluation

4.	IMPLEMENTATION

4.1 	Activities, Deliverables, Milestones, Costs and Risks

5.	RESOURCES

6.	RISK ASSESSMENT/MANAGEMENT

7.	OUTLOOK

ANNEX I	LIST OF ACRONYMS

# WIGOS FRAMEWORK ReGIONAL IMPLEMENTATION PLAN

## 1.	INTRODUCTION AND BACKGROUND

### 1.1	Purpose of WIGOS and Scope of the RA I WIGOS Implementation Plan (R-WIP-I)

The WMO Integrated Global Observing System (WIGOS) provides a new framework for WMO observing systems and the contributions of WMO to co-sponsored observing systems. It is important to recognize that WIGOS is not replacing the existing observing systems, but is rather an over-arching framework for the evolution of these systems which will continue to be owned and operated by a diverse array of organizations and programmes. WIGOS will focus on the integration of governance and management functions, mechanisms and activities to be accomplished by contributing observing systems, according to the resources allocated on a global, regional and national level.

The WIGOS Framework Implementation Plan (WIP) addresses the necessary activities to establish an operational WIGOS by the end of the period 2012-2015, as per the direction of WMO Congress. Yet WIGOS will continue to evolve and improve beyond 2015 through the governance and management mechanisms established by the execution of this plan.

The WIP also addresses a number of additional activities that would substantially improve the operational capabilities of WIGOS beyond 2012-2015. However these activities are dependent on resources in addition to the regular budget. If these activities are not completed, WIGOS can still be considered operational. The resulting system will, however, be less effective in achieving its goals and benefits to Members will be reduced or delayed.

The WIP provides a basis for the development of the Regional WIGOS Framework Implementation Plans (R-WIP). The Members of a Region will adhere to the global WIP and to their regional framework (R-WIP) in the design, operation, maintenance and evolution of their national observing systems.

This plan is laid out in several chapters that identify and describe the various activity areas to be addressed within this Region. Specific regional/national activities for each area are included in Table 2 (see Section 4), which identifies deliverables, timelines, responsibilities, costs and risks, and whether the activity requires regional and/or national implementation. Similar activities are grouped under the title corresponding to the respective sub-section of Section 2.

### 1.2	WIGOS Vision and Congress Guidance for WIGOS Implementation

The Sixteenth World Meteorological Congress decided that enhanced integration of the WMO observing systems should be pursued as a strategic objective of WMO and identified this as a major expected result of the WMO Strategic Plan.

The WIGOS vision calls for an integrated, coordinated and comprehensive observing system to satisfy, in a cost-effective and sustained manner, the evolving observing requirements of Members in delivering their weather, climate, water and related environmental services. WIGOS will enhance the coordination of WMO observing systems with those of partner organizations for the benefit of society. Furthermore, WIGOS will provide a framework for enabling the integration and optimized evolution of WMO observing systems, and of WMO’s contribution to co-sponsored systems. Together with the WMO Information System (WIS), this will allow continuous and reliable access to an expanded set of environmental data and products, and associated metadata, resulting in increased knowledge and enhanced services across all WMO Programmes.

The implementation of WIGOS should build upon and add value to the existing WMO observing systems with emphasis on integration of surface- and space-based observations in an evolutionary process to satisfy requirements of WMO and WMO co-sponsored Programmes.

In implementing WIGOS, it is imperative that the current management, governance and support activities be reviewed and aligned with WMO priorities. This alignment will promote cooperation and coordination at the technical, operational and administrative levels.

The integrated satellite systems are a unique source of observational data for monitoring of weather, climate and the environment. It is important to further advance instrument intercalibration, data exchange, data management standardization, and user information and training, in order to take full advantage of space-based capabilities in the context of WIGOS.

WIGOS will be essential for the Global Framework for Climate Services (GFCS), aviation meteorological services, disaster risk reduction, and capacity development, each of which is a WMO priority. It will also ensure a coordinated WMO contribution to the co-sponsored GCOS, GOOS, GTOS, and to the Global Earth Observation System of Systems (GEOSS).

## 2.	KEY ACTIVITY AREAS FOR REGIONAL WIGOS IMPLEMENTATION

To migrate the existing global observing systems (the Global Observing System (GOS), the Global Atmosphere Watch (GAW), the WMO Hydrological Cycle Observing System (WHYCOS) and the Global Cryosphere Watch (GCW), including surface-based and space-based components and all WMO contributions to GFCS, GCOS, GOOS, GTOS and GEOSS), particularly their regional components, into a more integrated single system that is WIGOS, focused effort is required at the regional level in the following key areas, detailed in the sub-chapters to follow:

(a)	Management of WIGOS implementation;

(b)	Collaboration with WMO and co-sponsored observing systems;

(c)	Design, planning and optimized evolution;

(d)	Integrated Observing System operation and maintenance;

(e)	Integrated Quality Management;

(f)	Standardization, system interoperability and data compatibility;

(g)	The WIGOS Operational Information Resource;

(h)	Data and metadata management, delivery and archival;

(i)	Capacity development;

(j)	Communication and outreach.

### 2.1	Management of WIGOS Implementation in RA I

WIGOS implementation is an integrating activity for all regional components of the WMO and co-sponsored observing systems: it supports all WMO Programmes and activities.

Executive Council

The WMO Executive Council will continue to monitor, guide, evaluate and support the overall implementation of WIGOS. Following the guidance by Cg-XVI, EC-LXIII established the Inter-Commission Coordination Group on WIGOS (ICG-WIGOS) with a view to providing technical guidance and assistance for the planning, implementation and further development of the WIGOS components. Progress on implementation of WIGOS will be reported to subsequent sessions of EC. The Council designated the president of CBS as chairperson of ICG-WIGOS.

Regional Association

The Regional Association will play the key role in WIGOS implementation in the Region. The Regional Association, through its Task Team on WIGOS (TT-WIGOS), will coordinate planning and implementation of WIGOS on the regional level taking into account all WMO future priorities, such as GFCS and DRR. The Task Team on WIGOS, under guidance from ICG-WIGOS, and with the support, where required, of the WIGOS Project Office in the WMO Secretariat, will be responsible for:

- The development of the Regional WIGOS Framework Implementation Plan (R-WIP);

- The integration of WIGOS regional network components; and

- The evolution of their regional networks according to the implementation plan for the evolution of global observing systems (EGOS-IP).

R-WIP will also address regional aspects of requirements, standardization, observing system interoperability, data compatibility, data management, Quality Management System (QMS) procedures including performance monitoring and data quality monitoring, and proposed improvements in observing networks/systems. An important role of the Regional Association will be to assess and continuously monitor regional requirements, identify regional gaps and identify capacity development projects within the Region to address those gaps.

The Members of the Region

Members will plan, implement, operate and maintain national networks and observing programmes based on the standards and best practices stated in the WMO Technical Regulations, the WIGOS Manual and the respective Manuals of the WIGOS component observing systems (e.g., GOS, GAW, WHyCOS and GCW). They will be encouraged to adopt a composite network approach to their networks and to include the acquisition, and onward transmission, of data from external sources, including NMHSs and other government agencies, the commercial sector and members of the public. A particular area of focus for Members of the Region under WIGOS will be increased attention to site protection and radio frequency spectrum protection.

Plans should also be developed to strengthen cooperation through partnership with different owners overseeing the WIGOS observing components within their countries. Specifically, these activities aim to enhance cooperation amongst meteorological, hydrological, marine/oceanographic and academic/ research institutions/services where they are separated at the national level.

### 2.2	Collaboration with WMO and co-sponsored observing systems

WIGOS will be an integrated, comprehensive, and coordinated system primarily comprising the surface-based and space-based observing components of the GOS, GAW, GCW, and WHYCOS, plus all WMO contributions to GCOS, GOOS and GTOS. It should be noted that in contrast to the primarily NMHS-owned observing systems upon which the WWW was built, the proposed WIGOS component observing systems are owned and operated by a diverse array of organizations, both research and operational. Therefore, the interaction between these various communities at the regional and national levels is important for the implementation of WIGOS within the Region. In particular, strengthening the interaction between research and operational observing communities is important for sustaining and evolving observing systems and practices, in line with new science and technology outcomes.

Partner Organizations

At the Regional level, coordination and cooperation will be supported by a mechanism to be defined by the Regional Association and the respective Regional bodies, such as ASECNA, ACMAD, AGRHYMET, CICOS, SADC-CSC, ICPAC, PANGEA, in order to resolve possible problems in data policy, product delivery and other governance issues. This interagency and inter-observing system coordination mechanism will need to be complemented and supported through similar cooperation and coordination arrangements among NMHSs and through national implementation mechanisms for GFCS, GCOS, GOOS, GTOS, and GEOSS.

The Architecture for Climate Monitoring from Space has been defined as an end-to-end system, involving the different stakeholders including operational satellite operators and R&D space agencies, the Coordination Group for Meteorological Satellites (CGMS), the Committee on Earth Observation Satellites (CEOS), the Global Climate Observing System (GCOS), the World Climate Research Programme (WCRP) and the Group on Earth Observations (GEO). Within the Regional context, the Architecture shall be part of the space-based component of WIGOS. Therefore, particular emphasis will be placed on their coordinated contribution to WIGOS within the Region, building on existing coordination mechanisms stated above.

### 2.3	Design, Planning and Optimized Evolution of WIGOS component observing systems

The WMO has agreed on the Vision for the Global Observing Systems in 2025 which provides high-level goals to guide the evolution of the global observing systems during the coming decades. To complement and respond to this Vision, an Implementation Plan for the Evolution of Global Observing Systems (EGOS-IP) has been considered by CBS-15. This EGOS-IP focuses on the long term evolution of WIGOS observing systems components, while the WIP focuses on the integration of these observing system components. Beyond 2015 these plans will provide Members of the Region with clear and focused guidelines, specifying actions that stimulate the cost-effective evolution of the observing systems to address in an integrated way the requirements of all WMO Programmes and relevant parts of co-sponsored programmes.

Concerning the surface-based sub-system of WIGOS, the current composition of mainly separate networks of observing stations comprises numerous different types of sites. With the implementation of WIGOS, these separate networks will continue to evolve but will also be given a more prominent collective identity as the WIGOS surface-based sub-system and for some purposes may be considered as a single composite system of observing (fixed or mobile) sites/platforms. The Regional Association will adopt a broader role in coordinating the implementation of relevant elements of the WIGOS surface-based sub-system, evolving from the previous concepts of mainly the Regional synoptic and climatological networks into an integrated concept of a WIGOS Regional Network.

Similarly, the space-based sub-system of WIGOS is composed of many different platforms and types of satellites. There is already partial integration due to the existence of a globally coordinated plan, which is maintained by WMO and CGMS, and which takes into account the needs of a number of application areas. However, it should be further developed and expanded to better support certain application areas that, at present, are not benefiting from the full potential of space-based observations, for example, other components of GAW and WHYCOS and new initiatives like GFCS and GCW. In addition, further integration shall be pursued in terms of inter-calibration, data and product harmonization, and composite product delivery. The Regional Association will adopt an active role in compiling the views of Members and maintaining documented requirements and priorities for data and products to be available for the Region from the WIGOS space-based sub-system.

Rolling Review of Requirements (RRR)

Coordinated strategic planning at all levels will be based on the RRR process, and will be supported by the WIGOS regulatory material. This activity will be carried out primarily at the global level under the guidance of the ICG-WIGOS.

The RRR process involves regularly reviewing the observational data requirements for each of the defined WMO Application Areas and all required variables (see Table 1). The RRR process also involves reviewing the capabilities of WMO observing systems and co-sponsored systems, and the details of the networks/platforms in existence, for both space-based and surface-based systems, in delivering data on different variables. The comprehensive information collected for the globe on both requirements and capabilities is quantitatively recorded in a database accessible through the Observing Systems Capability Analysis and Review tool (OSCAR)  of the WIGOS Information Resource (WIR, see section 2.7 below). The information on surface-based networks and instrumentation details is currently recorded in Volume A, but will ultimately be available, with additional metadata through the OSCAR tool. Space-based capabilities are also recorded and made available through the OSCAR tool. OSCAR allows one to perform gap analyses to identify weaknesses in existing observing programmes.

The above steps represent the analysis phase of the RRR, which is as objective as possible. Next is the prioritization and planning phase of the RRR in which experts from the various application areas interpret the gaps identified, draw conclusions, identify key issues and priorities for action. This input is composed as Statements of Guidance (SoG) from each application area. The technical commissions respond to the SoG by formulating new global observing system requirements and the regulatory and guidance publications to assist Members in addressing the new requirements. Additionally, CBS and other technical commissions draw on the SoGs to develop a Vision and an Implementation Plan for further developments of WIGOS.

Table 1: The 12 recognized WMO Application Areas

| No | Application Area | No | Application Area |
| --- | --- | --- | --- |
| 1 | Global NWP | 7 | Ocean Applications |
| 2 | High Resolution NWP | 8 | Agricultural Meteorology |
| 3 | Nowcasting & Very Short-range Forecasting | 9 | Hydrology |
| 4 | Seasonal to Inter-annual Forecasts | 10 | Climate Monitoring |
| 5 | Aeronautical Meteorology | 11 | Climate Applications |
| 6 | Atmospheric Chemistry | 12 | Space Weather |

At the Regional Level

Although the primary coordination of the RRR will lie with CBS for overall WIGOS planning, the Regional Association, through the TT-WIGOS, will follow the technical guidance of the technical commissions as represented in the EGOS-IP and other observation system implementation plans in order to evolve and implement observing systems in the Region.

The Regional Association will examine, and report back to CBS, its requirements for data, and any issues it identifies with the global WIGOS design, taking into account the particular requirements of the Region and international river basin authorities. This process will involve, in essence, (1) the use of the global data to prepare Regional data requirements, (2) use of this for detailed planning of observing system components at the Regional scale and then (3) encouragement of Members of the Region to implement these components, subject to further review at the national or sub-regional level, where appropriate.

At the National or Sub-Regional Level

The Members of the Region will contribute to the collective Regional effort to (1) assess the Regional data requirements and plan the Regional observing system components, and (2) implement and evolve observing systems following this plan, the EGOS-IP and other observation system implementation plans.

The Members of the Region will also have available the global and regional data requirements information available to use as guidance for the preparation of national requirements information which can then be used to assist with the detailed planning for evolution of national observing components of WIGOS.

In some cases, where countries are small and geographically close or already have established multilateral working relationships, there may be more merit in taking a sub-regional, as opposed to national, approach to WIGOS observing infrastructure planning. In this case, it will be necessary for the Members concerned to work in close cooperation to prepare sub-regional reviews of requirements to be used as a basis for detailed planning at that scale.

### 2.4	Integrated Observing System Operation and Maintenance

Observing system owners or custodians are responsible for operating and maintaining their systems and for complying with the regulations of the WMO and co-sponsored observing systems to which they contribute. System owners are generally NMHSs or other organizations within WMO Member countries but are sometimes other entities.

WIGOS on the Regional level involves a process for sharing of operational experiences, practices and ideas, for sharing of expertise and for pooling resources for joint activities. The benefit is to realize synergies and greater efficiencies. These interactions may be between different teams within a single organization (such as an NMHS) or between Regional organizations. These may benefit from technical guidance from relevant technical commissions and, while occurring primarily at a national level, there is a Regional role to be played.  Within Regional Association I, the following regional activities will be important, among others:

- CLIMDEV-AFRICA

- WHYCOS  PROJECTS

- AMESD AND MESA

- AFRICAN AMDAR

### 2.5	Integrated Quality Management

The Region recognizes that meeting the quality requirements and expectations of users will be critical to the success of WIGOS. This will require an in-depth examination of current practices used by WMO observing programmes, specific mission-related requirements that are already in place, and available technological opportunities.

The WIGOS Quality Management approach is to apply the WMO QMF to the WIGOS observing components (see Technical Regulation 49, Part 4). WIGOS quality management at the Regional level will strive for compliance of all components of WIGOS with international standards, such as ISO 9001/9004 and the ISO 17025 standard where appropriate (i.e. with respect to instrument calibration and traceability of data). Compliance with international standards should be pursued in all quality assurance (QA) procedures applied by Members of the Region to all their national WIGOS observing components. In addition to the WMO QMF document, further guidance to Members will be provided by WMO via the standards and best practices described in the Regulatory Materials, such as the WIGOS Manual and Guide. Such guidance, for both mandatory and desirable practices, can be referred to for the application and implementation of quality management in national observing systems. In this context, the Region will give attention to:

(a)	The examination of current quality management practices being used in the Region;

(b)	The documentation of the quality of observations from the WIGOS Regional networks at all stages of data processing; and

(c)	Ensuring, where possible, traceability of observations to the International System of Units (SI).

CGMS, in coordination and collaboration with WMO, supports the development of quality assurance standards and formats for satellite observations, multi-satellite and multi-sensor algorithms for estimating retrieved data and products, and advanced atmospheric sounding derivation packages for use by WMO Members. To assist this effort, the Region will ensure that surface-based sites that are needed for calibration/validation of satellite data are specified.

A key aspect of Regional quality management that requires particular attention under WIGOS is the systematic and rigorous performance monitoring and evaluation (PM&E) of WIGOS capabilities, in terms of both: (a) the flow of observational data/products to models; and (b) provision of products/ information for decision-support tools and services in accordance with requirements specified by end users. Effective PM&E can improve the overall performance of WIGOS and its ability to effectively interact with its user community and to meet community needs and requirements.

Members of the Region will be responsible for ensuring compliance with the WIGOS quality management principles (such as ISO 9001, 9004, 17025).

### 2.6	Standardization, System Interoperability and Data Compatibility

The WIS has an important role in Regional WIGOS implementation, in relation to data exchange and discovery, and the provision of effective standards and practices for data management. The Therefore, the Region will coordinate WIGOS and WIS implementation activities.

Taking into account the ongoing rapid progress in technology that will continue to provide a basis for further improvements in the capability, reliability, quality and cost-effectiveness of observations, the Members of the Region will ensure that WIGOS utilizes international standards and best practices set by WMO and partner organizations and described in the WMO Regulatory Materials in the following areas:

(a) 	Instruments and methods of observation across all components including surface-based 	and space-based elements (observations and their metadata);

(b) 	WIS information exchange, as well as discovery, access and retrieval (DAR) services; and

(c) 	Data Management (Data Processing, Quality Control, Monitoring and Archival).

The Region will support all activities leading to the interoperability (including data compatibility) of WIGOS observing components through utilization and application of the same, internationally accepted standards and best practices (that is, standardization). Data compatibility will also be supported through the use of standardized data representation and formats.

Any Regional deviations from the standard practices (documented in the WMO Technical Regulations through the WIGOS Manual and other relevant Manuals) will be reported to the WIGOS Project Office.

### 2.7	The WIGOS Operational Information Resource

The WIGOS Operational Information Resource (WIR), accessible via a centralized point (web portal), will provide all WIGOS related operational information, including observational user requirements, a description of the contributing observing networks (instrument/site/platform metadata), and their capabilities, list of standards used in the WIGOS framework, data policies applicable, and information on how to access data. It will also provide general information on WIGOS benefits, and impacts to Members. It will be a tool for conducting critical reviews as part of the Rolling Review of Requirements, and can assist Members and the Regional Association in conducting observing network design studies as appropriate. It will provide guidance on how to develop capacities in developing countries according to WIGOS requirements, and will provide Members of the Region with a toolbox to be used nationally if and when required. The information collected is intended in particular to identify the gaps in the observational networks, identify areas where existing observing systems could be used, or where their scope could be expanded at limited cost to address the requirements of more application areas. The information provided on standards will support the production of more homogeneous data-sets and make the observations traceable and of known quality.

The key support tools of WIGOS are: (a) a central web portal (WIGOS Portal); (b) The WIGOS Standardization of Observations Reference Tool (SORT); and (c) the Observing System Capabilities Analysis and Review tool (OSCAR) which includes information on observational user requirements and observing systems capabilities, and allow to perform the critical review by comparing the two.

Understanding that sources of the individual components of the WIGOS Operational Information Resource rely on the inputs from its Members, the Region is committed to provide regular inputs to keep the information resource up-to-date.

### 2.8	Data Discovery, Delivery and Archival

Within the WIGOS framework, the WMO Information System (WIS) provides exchange of data and interpretation metadata, and management of related discovery metadata. These discovery metadata play an important role in the discovery, access and retrieval of WIGOS observations and products by the entire WMO community.

Submission, management and archival of the data themselves is generally the responsibility of observing system owners/data custodians. However, several World Data Centres and a number of regional or specialized data centres exist that collect, manage and archive basic observational data that are relevant to WMO Applications. Members of the Region are responsible for submitting their data to these regional or specialized data centres. The Regional Association will encourage its Members to abide by this commitment.

Members of the Region will adopt WIGOS and WIS standards and make their data and metadata available through WIS for delivery or for discovery, access and retrieval services. In this regard, promotion and implementation of DCPCs (Data Collection and Production Centres) as well as National Centres will be supported and encouraged by the Regional Association. Guidance will be developed and provided through the appropriate WIGOS regulatory and technical documents.

### 2.9	Capacity Development

A coordinated capacity-development effort at global, regional and national levels is of paramount importance to the developing countries in the implementation of WIGOS. This is especially the case for NMHSs of Least Developed Countries (LDCs) and Small Island Developing States (SIDSs), to enable them to develop, improve and sustain national WIGOS observing components. This needs to be complemented by capacity development efforts outside of WIGOS but in closely related areas to improve access to and effective utilization of observations, data and products, and related technologies. The WIGOS capacity development activities at the Regional level are focused on:

- Providing assistance to Members of the Region to introduce or improve institutional mandates and policies that enable effective implementation, operation and management of observing systems;

- Filling the existing gaps in the design, operation and maintenance of WIGOS observing systems, including both the infrastructure and human capacities development;

- Technological innovation, technology transfer, technical assistance and decision-support tools.

Capacity development in satellite applications for developing countries, LDCs and SIDSs are also addressed in the Implementation Plan for the Evolution of the GOS (see WMO/TD-No. 1267). The virtual lab (VL) will continue to grow and help all WMO Members realize the benefits of satellite data.

### 2.10	Communication and Outreach

The Region will establish its communication and outreach strategy through the efforts of WMO Members, Programmes, Regional Associations (RAs) and Technical Commissions (TCs), and co- sponsors. The strategy will provide details on WIGOS benefits, increased effectiveness, and efficiency, and impact on the activities of the Members of the Region, as well as on the socio-economical benefits of WIGOS data. It will take advantage of outreach programmes developed and effectively deployed so far by WMO and its partner organizations within the Region.

The WIGOS Portal will provide convenient access to relevant information on the Regional communication, outreach and capacity development, aimed at complementing, not duplicating, others’ efforts. A variety of outreach materials will be developed to educate the Members, funding agencies, policy-makers and the general public, on the importance of WIGOS to society. Materials will include posters and other educational material for elementary and high school classes, a WIGOS brochure, a semi-annual or annual newsletter, an online photo and video library, and information on the current state of the observing systems.

## 3.	REGIONAL PROJECT MANAGEMENT

The Regional Association will be responsible for the Project through the TT-WIGOS with the support from the Regional Office for Africa and its Sub-regional offices.

### 3.1	Monitoring, review and reporting mechanism

(a)	The Regional Association, through its Management Group, will monitor, review, guide and support the overall implementation of WIGOS in the Region;

(b)	The Regional Association, through the chair of the TT-WIGOS, will report to the ICG-WIGOS and the WIGOS Project Office on the progress in implementation of WIGOS in the Region;

(c)	The President will report at the RA’s sessions on WIGOS implementation.

### 3.2	Evaluation

The evaluation methodology will be designed against WIGOS implementation activity tables, i.e. with respect to the activities, deliverables, timeline, responsibility and budget allocations. This will include a schedule of monitoring and evaluation activities and related responsibilities. Mid-term evaluation, interim progress reports and post-implementation reviews are planned as a means of providing early feedback on progress towards success, and as a means of meeting accountability and transparency requirements for the whole implementation phase. RAs and NMHSs will provide progress reports at the request of the WIGOS Project Office.

## 4.	Implementation

### 4.1	Activities, Deliverables, Milestones, Costs and Risks

Table 2 presents the key implementation activities that are required for the Regional WIGOS implementation within the timeframe 2012-2015. The table is arranged to correspond to the activity areas presented in Section 2. In the table each implementation activity is presented along with its associated deliverables, timelines, responsibilities, costs and associated risk.

For each activity in Table 2, a detailed activity plan will be developed by the responsible entity or entities, with support of the TT-WIGOS. The TT-WIGOS has responsibility for tracking execution of these activities and this plan itself.

Table 2	WIGOS Implementation Activities

Depending on the implementation scale, planned activities are specified as follows:

R = Regional activity; SR = Sub-regional activity and N = National activity.

| No | Activity | Deliverables | Timeline | Responsibility | Estimated Costs (2012-2015) K CHF | Potential Risks |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Total | ARB | Shortfall |  |
| 1. Management of WIGOS Implementation in RA I |
| 1.1 R SR N | Establish the Regional WIGOS Governance structure, including sub-regional responsible bodies, and technical groups for each subregions | RA-I WIGOS Governance structure, incl. WGs established with TOR (see Annex 1, Figure 1) | 2012 | RA-I MG |  | Low |
| 1.2 R SR N | Provide an effective RA-I focal points at regional, sub-regional and national levels, to liaise with CBS, CIMO and other relevant TCs, WIGOS-PO on the implementation of WIGOS and EGOS-IP in the Region | National and sub-regional Focal points at all levels are identified with special interest for CBS, CIMO | 2012 | PRs |  | Low |
| 1.3 R SR | Develop and update the Regional WIGOS Implementation Plan for Region I (R-WIP-I), reflecting sub-regional priorities | 1) Up-to-date RA-WIP-I, including: a) actions sheets from all subregions, b) actions specified at WIP for regional level, c) actions specified at EGOS-IP relevant to RA I | 2012-2013 | RA-I TT on WIGOS (TT-WIGOS); RA-I MG; Sub-regional representatives in TT-WIGOS | RB from relevant departments | Low |
| 1.4 R N | Mobilize needed resources for supporting the WIGOS implementation in the Region and all subregions | Appropriate resources are identified and available from Secretariat, subregions, partners, stakeholders and Members for supporting actions | 2012-2015 | RA-I MG; PRs |  | High |
| 1.5 R SR N | Monitor and evaluate (M&E) WIGOS implementation activities | Annual M&E reports; Problems are identified and sorted out timely | 2012-2015 | RA-I WIGOS Governance body defined at 1.1 with the support of WMO Secretariat |  | Low |
| 2. Collaboration with WMO and co-sponsored observing systems |
| 2.1 R SR N | Identify and engage key partner organizations (water, marine, agriculture, environment and research institutes, private sector, etc.) in implementation of WIGOS at regional, sub-regional and national levels | MoUs and Agreements signed with regional, sub-regional and national partner organizations | 2012-2015 | RA-I President with the support of RA-I MG responsible for the MoU/Agreements at the regional and sub-regional levels; PRs responsible for the MoU/Agreements with National Partners, with the support and guidance of RA I MG |  | High |
| 2.2 R SR N | Establish working mechanisms with clear targets (such as data policies, MoUs, agreements) for collaboration in WIGOS implementation in the Region | Established collaboration mechanisms; Increased number and amount of exchanged observations, with the partners at regional, sub-regional and national levels, based on MoUs and agreements. | 2012-15 | RA-I President with the support of RA-I MG responsible for the MoU/Agreements at the regional and sub-regional levels; PRs responsible for the MoU/Agreements with National Partners, with the support and guidance of RA I MG |  | High |
| 3. Design, planning and optimized evolution of WIGOS and its regional, sub-regional and national observing components |
| 3.1 R | Design and plan observing systems in the Region taking into account: a) The technical guidance as represented in the EGOS-IP and other relevant observing systems IP; b) Recommendations by XV-RA-I session (2010); c) Observational Requirements expressed in GFCS-IP; d) Up-to-date users requirements for data, including international river basin authorities | Optimized regional integrated observing system design plan taking into account partners requirements | 2012-2015 | TT- WIGOS |  | High |
| 3.2 R | Develop a design of new RBN, in close collaboration with CBS | Design of a new RBN | 2012-2015 | TT-WIGOS |  | High |
| 3.3 SR | Based on the design of a new RBN, design and plan observing systems in the subregions taking into account their priorities and requirements | Optimized sub-regional observing systems design plans | 2013-2015 | Sub-regional representatives in TT-WIGOS |  | Medium |
| 4. Integrated Observing System Operation and Maintenance |
| 4.1 R | Collect and compile examples of best practices and technical documentation | Availability of technical documents and best practices | 2012-2013 | TT-WIGOS; WMO Secretariat |  | Low |
| 4.2 R SR | Establish a regional/sub-regional repository of guidance and technical documentation | Repository available to Members | 2012-2015 | TT-WIGOS; WMO Secretariat |  | Medium |
| 5. Integrated Quality Management |
| 5.1 R | Examine current quality management practices being used in the Region, including calibration of instruments for surface-based observations | Availability of status report on the current quality of management practices | 2012-2013 | TT-WIGOS; WMO Secretariat |  | Low |
| 5.2 R | Establish mechanisms and systems to improve, monitor and document the quality of observations from the WIGOS Regional observing components at all stages of data processing | Established mechanisms for improved quality of observations at all levels | 2012-2015 | TT-WIGOS; Members; WMO Secretariat |  | High |
| 5.3 R | Ensure, where possible, traceability of observations to the international standards (such as International System of Units (SI)), focusing initially on surface pressure, temperature, precipitation and humidity | Traceable observations | 2012-2015 | Members; RICs; WMO Secretariat |  | High |
| 5.4 R | Progressively achieve compliance of all RICs with international standards focusing initially on surface pressure, temperature, precipitation and humidity | Compliance of RICs | 2012-2015 | Respective Members (RICs) |  | High |
| 5.5 R | Achieve the functionality of RICs and RRCs in all five subregions | RICS and RRCs fulfil their mandates | 2012-2015 | Respective Members |  | High |
| 5.6 R | Enhance support by RICs to Members and encourage Members to work with RICs and RRCs | Established mechanisms for collaboration between RICs, RRCs and Members | 2012-2015 | RICs; Members |  | Medium |
| 5.7 R | Achieve, through collaborative effort of Kenya, Morocco and South Africa full functionality of the RMIC | Operational RMIC | 2012-2015 | South Africa, Kenya and Morocco |  | Medium |
| 5.8 R | Ensure that surface-based sites that are needed for calibration/validation of satellite data are specified | List of surface-based sites for calibration/validation of satellite data | 2012-2015 | TT-WIGOS |  | Medium |
| 6. Standardization, System Interoperability and Data Compatibility |
| 6.1 R | Implement the siting classification throughout the Region | Siting classification implemented | 2012-2015 | Members |  | High |
| 6.2 R SR | Establish mechanisms for monitoring of compliance with WMO standards at regional and sub-regional level | Operational mechanisms for monitoring of compliance with WMO standard; More WMO standards are implemented at the national level | 2012-2015 | TT-WIGOS; WMO Secretariat; Members |  | High |
| 6.3 R SR | Encourage Members to generate and provide metadata (to WIR-OSCAR) | Metadata generated | 2012-2015 | Members; TT-WIGOS; WMO Secretariat |  | High |
| 6.4 N | Achieve migration to TDCF in the Region | Migration completed | 2012-2014 | Members |  | High |
| 7. The WIGOS Operational Information Resource |
| 7.1 R | Develop and maintain a regional metadata database and a web portal to contribute to the WIR-OSCAR | Operational regional/sub regional WIR | 2012-2015 | TT-WIGOS; WMO Secretariat |  | High |
| 7.2 R | Encourage Members to provide and share up-to-date communication and outreach information through the WIR | Up-to-date information available | 2012-2015 | Members; WMO Secretariat |  | Medium |
| 8. Data discovery, delivery and archival |
| 8.1 R N | Encourage Members to be designated as WIS DCPCs or GISCs; Ensure Members to establish WIS NCs | Members designated as DCPCs / GISCs; NCs established | 2012-2015 | Members; WMO Secretariat |  | High |
| 8.2 N | Encourage Members to share data and metadata via WIS, including from institutions other than NHMSs | Enhanced availability of data and products | 2012-2015 | Members; WMO Secretariat |  | High |
| 9. Capacity development |
| 9.1 R SR | Identify the needs for new Regional Centres of Excellence (RICs, RRCs, RMICs, RTCs) | At least one RIC in each Subregion approved by RA I | 2012-2015 | TT-WIGOS; PRs with support of WMO Secretariat |  | Mod |
| 9.2 R SR | Define TORs of these Centres for strengthening the regional capacity on WIGOS | Operational RICs | 2012-2015 | TT-WIGOS; PRs with support of WMO Secretariat |  | Mod |
| 9.3 R N | Prove assistance to Members to establish/enhance institutional mandates and policies that enable effective implementation, operation and management of observing systems by Members | Established/enhanced institutional mandates and policies for effective implementation, operation and management of observing systems by Members | 2012-15 | WMO Secretariat; RA-I MG; PRs |  | Mod |
| 9.5 R N | Prove assistance to Members to fill the existing gaps in the design, operation and maintenance of WIGOS observing systems, including both the infrastructure and human capacities development | Gaps in the WIGOS observing systems of Member countries are identified and filled | 2012-15 | RA-I MG; TT-WIGOS; RA-I WGs; WMO Secretariat Members, in collaboration with regional partners and TCs |  | Mod |
| 10. Communication and outreach |
| 10.1 R SR N | Utilise communication strategies developed by ICG-WIGOS and material provided by WIGOS-PO to raise awareness and commitment to WIGOS in the Region | Effective communication and outreach for WIGOS across the Region by presentations and side events at regional high level events. | 2012-15 | RA-I Vice president; RA-I MG; WMO Secretariat |  | Low |
| 10.2 R SR N | Develop communication and outreach material of RA I with a special focus on policy-makers | Communication and outreach material of RA I is available through appropriate means (WIR, RANET, forums, etc.) | 2013 | WMO Secretariat; Regional Offices; Members |  | Low |
| 10.3 R SR N | Communicate WIGOS benefits using all possibilities, such as COFs, AMCOMET | Workshops & side events at regional, sub-regional and national levels for promoting WIGOS | 2012-15 | RA-I MG; Members with support of WMO Secretariat |  | Low |
| 10.4 R SR N | Convene WIGOS implementation awareness meetings for PRs at sub-regional level | PRs have clear understanding of WIGOS and are aware of their roles in implementation of WIGOS | 2013 | RA-I MG; WMO Secretariat |  | Low |

## 5. 	Resources

RAI has to have a resource mobilization strategy that includes implementation of WIGOS. The resources that are need are financial as well as human, particularly identifying relevant and requisite skills. RAI will work closely with the WMO Secretariat in soliciting for support, include in-kind contributions. However, because WIGOS will ultimately be implemented at the national level, RAI should emphasis to the Members that they should use their own resources as much as possible.

## 6.	Risk AsseSsment/ Management

The Risk Management Plan (RMP) will be developed for each implementation activity/projects, including risk mitigation. The following risk areas have been identified:

- Limited resources, both financial and human.

- Little awareness by the NMHSs in RAI member countries on the importance and relevance of WIGOS and the benefits to be accrued by implementing WIGOS. As of now WIGOS may not be among the highest priorities of NMHSs.

- Lack of understanding of benefits that WIGOS can bring to the Region, Sub-regions and members

- Lack of cooperation and collaboration with key partners and stakeholders, particularly at the national level due to different priorities, mandates and expected outcomes.

- Slow implementation of the WMO Information System in Africa

- An unusually high rate of skilled staff, in addition to the management of NMHs

## 7.	OUTLOOK

This document has described the key activities for the period 2012 to 2015. As determined by Cg-XVI, the goal is to have WIGOS operational by 2016. This is a challenging task. The experience gained during the WIGOS test of the concept phase clearly shows that it will be impossible to complete integration of all observing systems on global, regional and national levels in only four years. While WIGOS operations should start in 2016, there will still be a strong need to continue a significant number of implementation activities.

_________

Annex 1 of R-WIP

## Figure 1: RA-I WIGOS Governance and Working Structure

Enablers and suggested Governance and working structure

- A letter from the president of RA I to all the PRs of the region: a) to requesting them to establish the governance structure on WIGOS Implementation within the region. The structure should lead to the establishment of sub-regional coordination group headed, preferably by a MG member from that sub-region, in alignment with existing sub-regional coordination mechanism if available; b) to nominate a National WIGOS focal point working at the sub-regional WIGOS TT; c) to agree the current RA I WIGOS TT be kept in force until the next RA I Session as the RA I WIGOS Technical leading body.

- The president of RA I write to the MG to request five sub-regional coordinators on WIGOS Implementation and coordination.

## Annex 2 of R-WIP

### LIST OF ACRONYMS

| ASECNA | Agence pour la Sécurité de la Navigation aérienne en Afrique et à Madagascar (Agency for Aerial Navigation Safety in Africa and Madagascar) |
| --- | --- |
| ACMAD | African Centre of Meteorological Applications for Development (Centre Africain pour les Applications de la Météorologie au Développement) |
| AGRHYMET | Centre Regional de Formation et d’Application en Agrometeorologie et Hydrologie Operationnelle |
| CEOS | Committee on Earth Observation Satellites |
| CGMS | Coordination Group for Meteorological Satellites |
| CICOS | Commission Internationale du Bassin Congo-Oubangui-Sangha |
| CLIMDEV-AFRICA | Climate for Development in Africa |
| CONOPS | Concept of Operations |
| DAR | Discovery, Access and Retrieval |
| DB | Database |
| DCPC | WIS Data Collection or Production Centre |
| DRR | Disaster Risk Reduction |
| ET | Expert Team (of WMO Technical Commission) |
| FAO | Food and Agriculture Organization |
| GAW | Global Atmosphere Watch |
| GCOS | Global Climate Observing System |
| GCW | Global Cryosphere Watch |
| GEO | Group on Earth Observations |
| GEOSS | Global Earth Observation System of Systems |
| GISC | WIS Global Information System Centre |
| GFCS | Global Framework for Climate Services |
| GOOS | Global Ocean Observing System |
| GTOS | Global Terrestrial Observing System |
| ICG-WIGOS | Inter-Commission Coordination Group on WIGOS |
| ICPC | Interagency Coordination and Planning Committee for Earth Observations |
| ICSU | International Council for Science |
| IOC | Intergovernmental Oceanographic Commission |
| ICPAC | IGAD Climate Prediction and Applications Centre |
| ISO | International Standards Organization |
| ITU | International Telecommunication Union |
| LDCs | Least Developed Countries |
| MG | RA I Management Group |
| MOU | Memorandum of Understanding |
| NMHS | National Meteorological and Hydrological Service |
| NOS | National Observing System |
| OSEs | Observing Systems Experiments |
| OSCAR | WIGOS Observing Systems Capabilities Analysis and Review tool |
| OSSEs | Observing System Simulation Experiments |
| PR | Permanent Representative of the country with WMO |
| QA | Quality Assurance |
| QC | Quality Control |
| QMF | Quality Management Framework |
| QMS | Quality Management System |
| PANGEA | Partnership for new GEOSS Application |
| RA | Regional Association |
| RCC | Regional Climate Centre |
| RIC | Regional Instrument Centre |
| RMIC | Regional Marine Instrument Centre |
| RRR | Rolling Review of Requirements |
| SADC-CSC | Southern African Development Community - Climate Services Centre |
| SIDS | Small Island Developing States |
| SoG | Statement of Guidance |
| SORT | WIGOS Standardization of Observations Reference Tool |
| SLA | Service Level Agreement |
| TC | Technical Commission |
| TOR | Terms of Reference |
| UNEP | United Nations Environment Programme |
| UNESCO | United Nations Educational, Scientific and Cultural Organization |
| WCRP | World Climate Research Programme |
| WIGOS | WMO Integrated Global Observing System |
| WIP | WIGOS framework Implementation Plan |
| WIR | WIGOS Operational Information Resource |
| WIS | WMO Information System |
| WHYCOS | World Hydrological Cycle Observation System |
| WWW | World Weather Watch |

_____________

# Footnotes

see http://www.wmo.int/pages/about/documents/1069_en.pdf

It is expected that mandate of TT-WIGOS will be extended by RA-I MG in October 2012 until the end of 2015;

http://www.wmo.int/pages/prog/www/OSY/gos-vision.html#egos-ip.

Another key Partners and stakeholders can be considered

Available from the WMO Website at: http://www.wmo.int/pages/prog/www/OSY/gos-vision.html

Currently specified in the Manual on the Global Observing System (WMO-No. 544), elaborated in the Guide to the Global Observing System (WMO-No. 488), and described further on the WMO Website at http://www.wmo.int/pages/prog/www/OSY/GOS-RRR.html

The RRR describes data requirements, which are expressed in terms of space/time resolution, uncertainty, timeliness, etc., for each of the required observed variables, and are measures independent of observing technology.

Capabilities are derived from the individual platforms characteristics submitted by Members to WMO e.g. through WMO No. 9, Volume A, or its evolution

The following components are currently available via the WMO website: User Requirements: http://www.wmo.int/pages/prog/www/OSY/RRR-DB.html; and Space-based capabilities: http://www.wmo.int/pages/prog/sat/gos-dossier_en.php. The surface-based capabilities part is currently under development

Hydrological information only; water quality monitoring and information is currently excluded.

Interoperability is a property referring to the ability of diverse systems to work together (inter-operate)

http://www.wmo.int/wis

Interpretation metadata is the information required to interpret the data

Discovery metadata is the information describing the data-sets, generally using ISO-19115 standard, and WMO core profile in case of WIS

ARB = Available Regular Budget;

It is expected that mandate of TT-WIGOS will be extended by RA-I MG in October 2012 until the end of 2015;

Linkage with implementation of GFCS should be here

See Section 2.3, p. 8

Agreement of the TT-WIGOS is needed on this issue: to specify it in general or with a specific focus on the most critical variables, such as listed here

Agreement of the TT-WIGOS is needed on this issue: to specify it in general or with a specific focus on the most critical variables, such as listed here

See 2.5, p. 9

Specialized education, training activities and improvement of necessary observing infrastructure should be reflected in the regional, sub-regional and national WIGOS implementation plans, especially for NMHSs of LDCs, LLDCs and SIDS. Hence, capacity building is not to be limited to scientific and technological concerns, but also to strategic and management consideration including human resources development, resource mobilization and communications and outreach activities.

# Text boxes

Sub-Regional WIGOS Coordination Groups (SR-WCG)

Members: All the PRs of the Sub-region

Coordinator: MG member of the sub-region

Responsibility:

a) Responsible for the approval of the WIGOS actions within the sub-region

b) Mobilize needed resource for sub-regional coordination for WIGOS implementation;

c) PRs are responsible for national level WIGOS Implementation

Sub-regional WIGOS Working Body

(Members are the National Focal Points nominated by PRs; RA-I TT-WIGOS Members from that sub-region are the co-chairs of the sub-region WIGOS WB)

Responsibility:

- Develop the Sub-regional WIGOS actions sheets submitting to SB-WCG for approval and then incorporate them into RA I WIGOS IP;

- Technical leading and coordinating role for sub-region WIGOS implementation

RA I WIGOS Working Body (TT-WIGOS), (with representatives from all the sub-regions, nominated by PRs)

Responsibility:

- Develop the RA I WIGOS IP for  reporting and approval by MG and sessions;

- Technical leading and coordinating role for regional/sub-regional WIGOS implementation

RA-I PRs represented at EC and RA-I MG

Responsibility:

- Guide, Comment and Approve the RA I WIGOS IP;

- Supervising, monitoring and coordinating the whole regional WIGOS Implementation Activities with Sessions