WIGOS Project Progress Reporting

JCOMM Pilot Project

| 1. Introduction | The aim of the JCOMM Pilot Project is to enable and prove concept for the integration into WIGOS of marine meteorological and other appropriate oceanographic observations (in situ, surface marine, and satellite data), real time and delayed mode data and products (e.g. models) collected within the oceanographic marine community. The Pilot Project is considering instruments and methods of observation aspects, as well as data management, data exchange, and quality management. The key deliverables are (i) to document and integrate instrument best practices and related standards; (ii) build marine data systems that are interoperable with the WIS; and (iii) promote quality management and standards. Project and implementation plans have been defined and substantial progress made towards the tasks assigned in the implementation plan. |
| --- | --- |
| 2. Implementation Progress | Much progress was made towards achieving the tasks agreed upon as part of the Implementation Plan. Deliverable 1: A Strategy was proposed for the review of the WMO and IOC Technical Publications in light of the Pilot Project Developments. WMO No. 8, and No. 471 have been updated. JCOMM-III adopted Recommendation 7.1/1 (JCOMM-III) — Provision of ODAS and Water Temperature Metadata. A number of BUFR templates that are used for the encoding and distribution of marine meteorology and oceanographic data on the Global Telecommunication System (GTS) have been reviewed, and proposals made so that they included appropriate metadata. JCOMM-III adopted Recommendation 6.2/1 (JCOMM-III) establishing WMO-IOC Regional Marine Instrument Centres, with Terms of Reference, description of capabilities and corresponding functions, and a mechanism for formal WMO and UNESCO/IOC designation of an RMIC. The USA offered to host an RMIC on a trial basis and to organize a metrology workshop in early 2010. Closer links have been established with the HMEI. Deliverable 2: The IODE Ocean Data Portal (ODP) has been designed to be interoperable with the WIS as a DCPC. In order to respond to security concerns expressed by some Members/Members States the Light Data Provider (LDP) has been developed for the ODP. Three training courses were organized in the Russian Federation, the Republic of Korea and Turkey to develop IODE ODP data providers. Regarding provision of interoperable data-sets via the ODP and/or WIS, the primary focus will be on contributions from the National Oceanographic Data Centres (NODC) of the IOC. Commitments were made by a number of countries and agencies for connecting ocean data sets to the ODP and/or WIS. ODP and WIS experts have also been providing technical assistance to some of the agencies, including through visits and workshops. Deliverable 3: JCOMM-III adopted Recommendation 11/1 (JCOMM-III) — Implementation of Quality Management Systems for Met-Ocean Data, Products and Services by Members/Member States. The JCOMM/IODE Ocean Data Standards was established, and JCOMM-III adopted Recommendation 7.3/1 (JCOMM-III) — Development of Data Management Standards. A Standard for Identifying Countries in Oceanographic Data Exchange has been submitted through the standards process, agreed upon, and published. A consultant reviewed publications that relate to JCOMM standards and practices, and coordinated production of a catalogue which is published at http://bestpractice.iode.org/. The consultant also made recommendations for updating and harmonizing standards. |
| 3. Implementation Constrains | Timeframe for the Pilot Project was a limiting factor so some deliverables from the implementation plan that could not be achieved will be proposed under the Pilot Project legacy. Additional resources devoted to the Pilot Project could have facilitated completing more deliverables although the funding provided achieved substantial progress. |
| 4. Action Plan | The Pilot Project originally planned to produce a business case for the integration of marine observations into WIGOS. This exercise proved difficult, and the Pilot Project eventually proposed a project report to include lessons learned, benefits, strength and weaknesses in the management of ocean observing systems, impact of the marine observing systems integration, and use of recommended standards on the operations of NMHSs, and NODCs, and some legacy recommendations. |
| 5. Lessons Learned | The project report will provide a list of lessons learned, include (i) appropriate governance and mechanisms were in place, through JCOMM, to engage with all partners with potential interest in the development of the Pilot Project; (ii) the IOC provided excellent cooperation and there was established working relationship between the WMO and IOC Secretariats which built trust and shared the work; (iii) the benefits of the Pilot Project were well understood by all partners and the members of the joint Steering Group, and there was confidence that the synergies proposed between the WIS and the ODP of IODE would be productive; (iv) increased resources provided by both WMO and IOC Secretariats in support of the Pilot Project allowed synergies to be developed between many Expert Teams, Panels, and groups under JCOMM, IODE, CIMO, and CBS, and make achievements; and (v) past experience with regard to the End to End (E2E) technology developed jointly between IODE and JCOMM through the Expert Team on Data Management Practices (ETDMP). |
| 6. Challenges | Producing a business case before the end of the Pilot Project was a challenge, and it was agreed by the joint Steering Group to focus on the impacts/benefits/strength and weaknesses in the final project report. |
| 7. Implementation Priorities for the next period | Finalizing the project report including legacy recommendations. Conduct training Workshop on Marine Instrumentation for the Regional Association IV and ODP Data Provider training for African countries. Promote submissions to the data standards process and provision of datasets to the ODP. |
| 8. Resources Status | WMO and IOC provided resources in 2008 and 2009 to organize meetings of the joint Steering Group, three training courses, and ODP development. Additional resources will be needed in 2010 to organize a final meeting of the joint Steering Group and to hire a consultant to review some of the WMO and IOC technical publications. |
| 9. Project Focal Point | Contact Person: Greg Reed Position: Co-Chairperson of the joint Steering Group for the ODP and the WIGOS PP for JCOMM Organization: Australian Ocean Data Centre Joint Facility E-mail: greg@metoc.gov.au |
| 10. Place and Date | Sydney, 22 January 2010 |