| WORLD WEATHER WATCH COMMISSION FOR BASIC SYSTEMS |  |  |
| --- | --- | --- |
| ICT-ISS Geneva, 8-10 July 2014 |  | ICT/ISS-2014/Doc 4.2( ?) |
|  |  | 08 July 2014 |

Report from ET-WISC

Introduction

Summary of progress against work plan, key decisions and agreed actions arising from ET-WISC and its Task Teams.

develop Technical and operational speifications for wis centers

Metadata harvesting

ET-WISC noted that sending of bulletins missing metadata from a WIS certified compliant centre is in breach of their compliance. ET-WISC requested all GISCs to generate and publish metadata for those bulletins that they are producing and already circulating on GTS as soon as possible.

To maintain the availability and consistency of remaining WMO baseline metadata, ET-WISC agreed that GISC Tokyo provide its "WIS-UNASSOCIATED" set as the authoritative source of baseline metadata and invited all GISCs to synchronize the set.

To maintain the practice for moving metadata records from one GISC to another, ET-WISC proposes the guideline attached as Appendix A should be added to the the Guide to WIS (WMO No 1061).

Metadata catalogue consistency

WMO Core Metadata Profile ver. 1.3 identified that the elements gmd:MD_Metadata/gmd:fileIdentifier are treated as CASE-INSENSITIVE when assessing metadata records for duplication . ET-WISC encouraged all GISCs  and DCPCs ensure their software behaves accordingly.

To minimize the synchronization failure, ET-WISC proposes the two priactical rules should be added to the the Guide to WIS (WMO No 1061):

- a) avoid using identifiers with only case difference as the primary rule.

- b) if there is no way other than using identifiers with only case difference, delete old records explicitly (by issuing OAI deleted message), before adding new records.

24h cache completeness

The WIS monitoring workshop identified that to support cache status display on a dashboard, the monitoring should include: a) The number of Cache updates in the last 24 hours and b) 24 hour input volume and c) the number of items in the cache.

ET-WISC noted that much of the cache should be definable using GTS information, but that information is limited and does not include data and products expected to be made available in WIS by a number of DCPCs.

ET-WISC proposes that the detailed monitoring should be at the GISC level, while only the common holding needs should be monitored globally.

ET-WISC proposes that all GISCs should meet the basic requirement set by monitoring a,b and c above, plus the status of the common holding (core) component. Each GISC is encouraged to establish more detailed monitoring for its own quality assurance process.

Noting that the multilateral GISC issues identified in in the Manual on WIS “3.5.3.2 GISCs should employ the MTN and associated collaborative mechanisms to exchange the information efficiently and without detriment to the performance of any GISC”,

ET-WISC agreed to establish a sub team within TT-GISC to propose the procedures for approving inclusion of data in GISC core cache..

Harmonization of File format of 24h cache

ET-WISC noted that  the differences of the file format of each GISC Cache can result in serious inconvenience to the users, especially in case of active GISC backup procedures. And, in addition to supporting DAR, a principal role of the cache is to provide reruns to users, so it is essential that not only the contents of any message is preserved but the headers must be in place to allow the ingestion application of the rerun recipient to decode and process the information as if it was the original live feed.

ET-WISC proposes that file format of 24h cache should be full meteorological bulletin as defined in the Manual on GTS Attachment II-15 para 5.2 on accumulating messages into files, and must include all the content between the TTAAii of the abbreviated heading and the “=” (equal for TAC) or “7777” (End section for TDCF) at the end of the content part.

ET-WISC encouraged all GISCs to use the full “Meteorological bulletin” as default representation of GTS-bulletin data instances.

User registration parameters

To keep user registration consistency between GISC, ET-WISC proposes the standard user registration parameters and procedures for WIS attached as Appendix B should be added to the Guide to WIS (WMO No 1061).

GISC backup Procedures

ET-WISC proposes the GISC backup Procedures attached as Appendix C should be added to the Guide to WIS (WMO No 1061).

ET-WISC agreed on that not to include metadata management in GISC backup, and not to exchange or transfer metadata management privilege for backup purposes.

ET-WISC agreed that if there is a need to exchange user information, proper security measures should be taken based on the agreement on the two GISCs.

ET-WISC noted that the current backup requirements of the Manual on WIS effectively focus on back up ensuring the collection distribution of data to the NCs and DCPCs. Further noted that there is a great expectation of registered users of the GISC that their data reception will continue during the backup stage, and these users are outside of the NC and DCPCs and thus not really covered by the mandatory backup requirement stated in the Manual on the WIS.

ET-WISC recommends that the terms for GISC Registered User be included in the Manual on WIS and that the paragraph 3.9.2 be updated to include “In addition, GISCs are encouraged to, where feasible, provide backup for registered GISC users that are not included within the mandatory backup procedures for NCs and DCPCs within the GISCs AMDCN.”

Standard support provided by GISC to their NCs and DCPCs

ET-WISC agreed to the support activities provided by GISC to their NCs and DCPCs (Appendix D), including operation coordination, technical support, and capacity-building support, and proposes that it should be included in the Guide to WIS (WMO No 1061)..

ET-WISC highlighted that there is a need for an easily maintained document, possibly on the WIS Wiki, that can be referred to by GISCs and other WIS centres.

Procedures for NC sand DCPCs chaning their principal GISC

ET-WISC noted the requests for the development of a management procedure to deal with the future requests for possible changes of the associations between National Centres and their Principal GISCs and Associated GISCs from RA II-15

ET-WISC proposes the procedure for NCs and DCPCs changing their principal GISC (Appendix E) for inclusion in the Guide to the WIS (WMO No 1061).

Operational GISCs communication

ET-WISC proposes the standard format for inter GISC communication (Appendix F).

Audits and certifications for GISCs and DCPCs

The audit for the fourteen of the fifteen GISCs have been completed. Timelines and audit teams for each GISC are shown in Table 1 in Appendix G.. All have been approved through the president of CBS.

Table 2 in Appendix G lists those DCPCs that have demonstrated to TT-CAC their compliance with the Manual on WIS as required by their conditional designation as DCPCs under Resolution 51 (Cg-XVI) recorded in the Manual on WIS (WMO No 1060). Noting that the conditional designation of WIS centres is due to expire, ET-WISC recommends that CBS “certify” these centres as WIS compliant.

Table 3 in Appendix G lists the equivalent details as Table 2 for those DCPCs already designated in the Manual on WIS as WIS compliant.

Table 4 in Appendix G lists the equivalent details as Tables 2 and 3 of Appendix G showing the current status of centres still to demonstrate their compliance with the Manual on WIS. TT-CAC highlighted its concern that so many centres have still to demonstrate their compliance.

Procedure on rolling review of WIS centres

ET-WISC noted that although the initial audits and certifications for GISCs and DCPCs were well underway, there will be a need to implement a rolling review of centres compliance with the manuals and guides.

ET-WISC recommends the procedure on rolling review of WIS centres attached as Appendix H should be added to the Guide to WIS (WMO No 1061).

WIS MONITORING

ET-WISC 2013 meeting agreed that it was essential to bring together a group of experts and to accelerate the creation of agreed monitoring standards and practices for consideration of CBS 2014. As a result, a WIS monitoring workshop was held in Geneva from 21-24 January 2014 and chaired by the lead of ET-WISC task team TT-OM.

The outcome of the workshop covers all the levels of the WIS centres and involving the control and presentation of the state of: centres and networks, data collection and dissemination, data retrieval and reception resources. Complementary to displaying this information on the dashboard each GISC should send its reports in the real-time mode to the WMO to display the network connection state and the availability of interfaces with DAR/product centres on a unique centralized tool bar of the WIS.

The outcome proposes the provision of the NC/DCPC reports to the principle GISC as well as the provision of the GISC quarterly reports to the WMO Secretariat to analyze them and take action.

The outcome proposes the monitoring support for the WMO Programmes that limits itself to the provision of the information on data access and transport of the Programmes of interest.

The outcome proposes the WWW future monitoring strategy.

ET-WISC task team TT-CAC reviewed the outcome (http://wis.wmo.int/file=695), and noted the importance of this work towards the monitoring of WIS centres and its potential contribution to the rolling review of the compliance of WIS centres to the technical specifications described in the Manual on WIS.

ET-WISC task team TT-GISC reviewed the outcome (http://wis.wmo.int/file=695), and identified some improvements for the metrics and tables attached as Appendix I.

The outcome will be reviewed by by ET-WISC task team TT-DC meeting in August 2014.

ET-WISC noted that the proposed monitoring activity needs further updating and checking in practice (as a pilot project), including checking the efficiency of the actions proposed on the monitoring and their cost.

ET-WISC will complete the activity on the preparation of a final document on the WIS monitoring by Septemberof 2015 and start its all-round introduction to real-time practice.

- .

capacity building

ET-WISC noted the output from the WIS Competence Training Workshop (Geneva, Switzerland, 1-4 October 2013) had resulted in two documents, “WIS Competencies” available online at http://wis.wmo.int/file=687 and the “WIS Training and Learning Guide” available online at http://wis.wmo.int/file=689.

The two documents had been reviewed and endorsed by ET-WISC task teams TT-GISC and TT-CAC, and will be reviewed by TT-OM members and by TT-DC meeting in August 2014.

TT-GISC noted the implementation strategy ( http://wis.wmo.int/file=691) and encouraged all GISCs to start to utilize the competency and learning guide in their capacity development and training activities. All GISCs should aim at ensuring centres in their area of responsibility have staff equipped with appropriate competencies and thus maximize their ability to support and benefit from WIS.

Other business

ET-WISC guidance on Common Alerting Profile

WIS needs to support WMO Members in implementing CAP as soon as possible in each of the WIS National Centres (NCs) and Data Collection or Production Centres (DCPCs) . Such implementation should encompass all hazard types within the purview of the NMHS and should eventually include all other alerting authorities registered by the WMO Member in the Register of Alerting Authorities.

Each of the WIS Global Information System Centres (GISCs) shall maintain on its website links to the news feeds of CAP alerts for all NC's and DCPC’s they support. Each of the WIS GISCs shall track and report to ET-WISC on CAP implementation progress for all NC's they support. Where NCs are supported via Data Collection or Production Centres (DCPCs), the DCPCs shall track and report  on CAP implementation progress of the NC's they support, and CAP implementation progress of the DCPC itself where appropriate.

In addition to supporting the WIS aspects of CAP use, ICT-ISS shall support CBS and especially the Public Weather Services in advocating CAP usage across all areas of interest to WMO Members. In some cases, this includes climate services and internal communications among hazard experts and/or the emergency management community. WIS GISCs and DCPCs shall coordinate with PWS in identifying sources of CAP implementation training and technical support as needed by NCs and other WMO-related organizations interested in implementing CAP. The sources should include providers of WIS technology among others.

ICT-ISS shall support CBS in facilitating consensus-building for optimizing the use of CAP across the range of natural hazard areas pertinent to NMHSs (severe weather, floods, volcanoes, space weather, etc.). This should include encouraging experts involved in WIS to consult on CAP technical matters with NMHSs and in various external fora.

Registering WMO publications and services in WIS

ET-WISC agreed that in order for WMO secretariat to register its publications and web page based services in WIS, it is necessary to register WMO secretariat as a DCPC.

ET-WISC noted GISC Toulouse’s offer to take on the role of Principal GISC for WMO secretariat, including offering providing the metadata management interfaces.

ET-WISC recommends that WMO secretariat be registered as a DCPC with a principal GISC of Toulouse.

WIS Database

In reviewing the status, process and paper trail of WIS centre certification, ET-WISC noted that there are three different database systems being used to facilitate and record these activities.

The primary database is the WIS GISC/DCPC Demonstration Database (http://www-db.wmo.int/WIS/centres/candidates.asp). This is based on a Microsoft access sitting on the WMO DB server and is managed through a web based front end using ASP.

The second database is the WIS Wiki (http://wis.wmo.int/ page=TT-CAC) which is a PHP application based on a MySQL server. The wiki has many roles in CBS activity serving as a collaborative work area for expert teams, as well as a document management system allowing access to be restricted to relevant expert team members.

The third important database is the WIS centre database which is used to record and report on the status of WIS centres in the designation and demonstration process.

ET-WISC noted the needs for the combination of database tools and that the WMO secretariat has the plan to move the WIS Demonstration DB, WIS centre DB and associated wiki functions to the Country Profile Database (www.wmo.int/cpdb). The migration would need to be carried out at WMO, necessitating a 3 secondment working with WIS and DRA (the latter being responsible for the CPDB).

ET-WISC agreed to pass on these recommendations for consideration of ICT-ISS. It requested that the WMO secretariat investigate the potential to support a secondment and for members to identify a suitable candidate.

References

[1] ET-WISC/2013-Final Report

[2] ET-WISC/TT-GISC/2014-Final Report

[3] ET-WISC/TT-CAC/2014-Final Report

[4] Manual on the WIS (WMO No 1060)

[5] RA II-15/Doc. 4.4(2)( APPENDIX B: DRAFT RESOLUTION 4.4.2/1 (RA II-15) – WMO INFORMATION SYSTEM)

Recommended Text

- 1. The following guidelines are proposed to be added to the Guide to the WIS (WMO No 1061).

- (1) Guidelines for migrating metadata records from one GISC to another GISC (Appendix A)

- (2) User registration parameters (AppendixB)

- (3) GISC Backup procedures (Appendix C)

- (4) GISC support to NCs and DCPCs (Appendix D)

- (5) Procedures for changing of principal GISC (Appendix E)

- (6) Procedure on rolling review of WIS centers (Appendix H)

- 2. It is proposed that the terms for “GISC Registered User” be included in the Manual on WIS (WMO No 1060) and that the paragraph 3.9.2 be updated to include “In addition, GISCs are encouraged to, where feasible, provide backup for registered GISC users that are not included within the mandatory backup procedures for NCs and DCPCs within the GISCs AMDCN.”

--------------------

Appendix A: Guidelines for migrating metadata records from one GISC to another GISC

Annex 7 - Guidelines for migrating metadata records from one GISC to another GISC

Scenario and use case

Two GISCs are GISC A and GISC B. GISC B is newly becoming operational and starting metadata management for National Center X as its principal GISC. Accordingly, GISC A, which has been providing WMO Interim Metadata Management Service (WIMMS) for National Center X, is ending the service. Practically, a set of metadata records owned by National Center X needs to be moved from the OAI set that is provided by GISC A (assumedly WIS-GISC-A) to that of provided by GISC B (WIS-GISC-B).

Operational guidelines

1. Give notice to other GISCs

GISC A and B jointly give one-week prior notice to other operational GISCs that they will transfer the metadata management from GISC A to B, with the list of location identifiers CCCC, in case of metadata records are associated with GTS messages. This notification is necessary because other GISCs need to make configuration changes so that each CCCC belongs to specific OAI sets, before they start harvesting new records.

2.  Delete and add records at GISC A and B

A) GISC A - delete records from WIS-GISC-A

This should be done through “deleted records” procedures in OAI-PMH, not the simple deletion of records from the database, so that harvesters of other GISCs can harvest the deletion information through the ordinary incremental harvesting. The specifications for deleted records are described in section 2.5.1 of The Open Archives Initiative Protocol for Metadata Harvesting.

In case GISC A needs to delete these records completely from the database, GISC A needs to do so after it makes sure that other GISCs complete harvesting the deletion.

B) GISC B - add records to WIS-GISC-B set

This should be done with an accurate datestamp, which allows harvesters of other GISCs to gain the added records through the ordinary incremental harvesting.

3. Track other GISCs’ harvesting

GISC A and B make sure that other GISCs harvest the change correctly, and if not they need to give notice and ask manual adjustments.

References

- http://www.openarchives.org/OAI/openarchivesprotocol.html

AppendixB: User registration parameters

Annex 1 - User registration parameters

User registration parameters can be categorized into next 6 items.

- User properties (Mandatory)

- User properties (Optional)

- User privileges

- Subscription

- Metadata

- Other parameters

- User properties  (Mandatory)

This is mandatory parameters as minimum set of user properties to login, to recognize user-roll and to communicate with users.

- User ID

- Password

- Organization

- User Name

- Email

- User properties  (Optional)

Following users parameters can be stored as necessary.

- Address

- Phone number

- Fax number

- Member of WMO

- Register Type

- Period

- Homepage

- Occupation

- User  privileges

- Group

- Class of service

- Backup

- User mode

- Subscription (GTS, DAR)

- email address

- ftp settings (host, port, path, user, password, directory, active/passive, etc...)

- product/data name, interval, period (for DAR)

- Metadata

- OAI –Set name

- Other parameters

- As necessary

Annex 2 - Standard procedures of user registration

Following items can be procedure of user registration to keep consistency between GISCs. These are mainly for GISC portal transmitted by https protocol. Regarding ftp protocol (for subscription via GTS, DAR), users can transmit password without encryption. In that case, It will be recommended that user ID’s password and ftp account password will be set different each other.

User ID

- User ID must be provided to person.

- Administrator must provide user ID to users without delay.

- Administrator must set user role to users adequately.

- Administrator must be able to create, update, remove user ID.

User registration parameters

- Administrator must be able to modify user parameters.

- Users must be able to modify own parameters.

Handling for user authorization data

- User authorization data must be transmitted with encryption.

- User authorization data must be stored with encryption.

Appendix C: GISC BACKUP PROCEDURES

Annex to 9.1: GISC backup procedures

Scope of backup

- Data intended for global exchange from NCs and DCPCs are mandatory.

- Data intended for regional exchange from NCs and DCPCs are optional.

- For short term outages, Metadata management is out of scope and metadata editing privileges should not be transferred between backup GISCs.

Backup services

- Data collection from AMDCN of the other GISC

- Data provision to other GISCs

  - Make available on its GISC cache

  - Disseminate through GISC core network (GTS, RMDCN)

- Data provision to NCs and DCPCs in AMDCN of the other GISC

  - Make available on its GISC cache

- Metadata management is out of scope for short term outages

User Information

If there is a need to exchange user information for the purpose, proper security measures should be taken based on the agreement on the two GISCs.

Networks

- A backup GISC needs to ensure connectivity with Centres in the AMDCN it is backing up.

Appendix D: GISC support to NCs and DCPCs

Annex to 9.2 GISC support to NCs and DCPCs

GISCs are suggested to provide the following support activities to the centres (NCs and DCPCs) in its area of responsibility.

Operation coordination

Each GISC should organize regular meetings with the WIS Focal Points of the centres belonging to its AMDCN to coordinate the implementation, operation and improvement of AMDCN to ensure it meet WIS requirements.

Each GISC should maintain business continuity plans and handover arrangements to ensure continued service to the NCs and DCPCs in its area of responsibility, especially for the collection and distribution of data and products.

Technical support

Each GISC should provide technical consultation on implementing and improving WIS functionality, such as search and management of metadata, to the centres in its area of responsibility.

Each GISC should support the centres in its area of responsibility in creating and maintenance of metadata, in adoption of recommended data formats as well as in monitoring activities in suitable manners.

Capacity-building support

Each GISC should develop and provide training courses by reference to the WIS Training and Learning Guide to meet the capacity-building requirements of the centres in its area of responsibility.

References

[1] ET-WISC/2013-Final Report

[2] Manual on the WIS (WMO No 1060)

[3] Guide to the WIS (WMO No 1061)

[4] WIS Training and Learning Guide

AppendixE: Procedures for changing of principal GISC

Annex to 9.3 Procedures for changing of principal GISC

The procedure for NCs and DCPCs changing their principal GISC is suggested as follows.

- The centre (NC/DCPC) wishing to change its principal GISC should consult with its present and proposed principal GISCs and receive the new principal GISC ‘s approval.

- The centre should communicate with the chosen GISC to check the communication network connectivity to the chosen GISC and ensure that the bandwidth is sufficient to send and receive all data without undue delays.

- The centre should inform regional association and WMO by letter from the PR about the choice of new principal GISC. This letter through WMO secretariat, with a copy to its existing GISC should include endorsement of the new principal GISC.

- WMO  secretariat shall inform CBS, copying the original and new principal GISC  of the change to prepare an update to the Manual on WIS Annex B.

- WMO secretariat should update the WIS centres Database (http://www.wmo.int/pages/prog/www/WIS/centres/index_en.php) and the WMO Country Profile Database (http://www.wmo.int/cpdb).

- The new principal GISC should coordinate with the associated GISC (s) for the center to arrange and setup the backup service.

- The new Principal GISC should coordinate with the original principal GISC to take over responsibility for the metadata records describing the data and products of the centre, and notify all of the operational GISCs of the change of its responsibility area.

- Once notified that the new Principal GISC is ready, the centre shall start using the WIS service of the new principal GISC, in particular the service of uploading and managing the metadata for its data and products.

AppendixF: GISC communications

Annex to 9.4 – GISC communications

Technology

Email, phone, fax, wiki, WIS Core network

Message format

- The message should be on a standard form for TQM purpose and posted on the WIS-WIKI. For Example:

| Source GISC: |  |
| --- | --- |
| Destination GISCs: |  |
| Message date & Time: | Validity period: |
| Subject: |  |
| Message body |  |

Communication Language

- English should be the primary language and if the GISC server a second language it can be added in the message part.

Appendix g: Status of GISC and DCPC Audits

Table 1.  Status of GISC Audits

| Date of Review | Centre | Team | Result |
| --- | --- | --- | --- |
| 23-24 Aug 2010 | GISC Tokyo | Matteo & Baudouin | Endorsed |
| 26-27 Aug 2010 | GISC Beijing | Matteo & Baudouin | Endorsed |
| 17 & 20 Sep 2010 | GISC Offenbach | Hiroyuki & Li Xiang | Endorsed |
| 12 & 13 May 2011 | GISC Toulouse | Hiroyuki & Weiqing | Endorsed |
| 12 & 13 May 2011 | GISC Exeter | Hiroyuki & Weiqing | Endorsed |
| 27 & 28 May 2012 | GISC Seoul | Matteo & Lothar | Endorsed |
| 1 & 4 Jun 2012 | GISC Melbourne | Matteo & Lothar | Endorsed |
| 26-27 Mar 2013 | GISC Moscow | Lothar & Sunghoi | Endorsed |
| 8-9 Apr 2013 | GISC Brazil | Lothar & Kevin | Endorsed |
| 16-17 April 2013 | GISC Washington | Kevin & Sunghoi | Endorsed |
| 21-22 May 2013 | GISC Jeddah | Lothar & Markus | Endorsed |
| 29-31 May 2013 | GISC Tehran | Markus & Li Xiang | Endorsed |
| 10-12 Sept 2013 | GISC New Delhi | Lothar & Markus | Endorsed |
| 14-15 April 2014 | GISC Pretoria | Kevin & Weiqing | Endorsed |
| No date yet | GISC Casablanca | Sunghoi & Kevin | TBD |

Table 2.  DCPCs recommended by TT-CAC for CBS endorsement as WIS compliant

| Date of Review | Member State or Org | Centre | ID no. | Team | TT-CAC Result | Comments | GISC | WIS Manual |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| # Jun 2012 | Croatia | Croatia MMC | 9 | Li Xiang | Endorsed | ET-GDDP endorsed June 2012 | Offenbach | Conditional pending CBS endorsement |
| # May 2012 | Czech Republic | RTH Prague | 125 | Kevin | Endorsed | ET-GDDP reviewed May 2012 | Offenbach | Conditional pending CBS endorsement |
| # May 2013 | Italy | RTH Rome | 97 | Markus | Endorsed | Report signed 7 May 2013 | Offenbach | Conditional pending CBS endorsement |
| # April 2013 | Saudi Arabia | RTH Jeddah | 13 | Lothar & Markus | Endorsed | Internal DCPC | Jeddah | Conditional pending CBS endorsement |
| # June 2012 | Serbia | RCC Belgrade | 147 | Don | Endorsed | Complete and locked | Offenbach | Conditional pending CBS endorsement |
| # Jun 2012 | Sweden | RTH Norrkoping | 11 | Hiroyuki | Endorsed | 22-Jun-12 | Offenbach | Conditional pending CBS endorsement |
| # April 2013 | USA | WMC Washington (RTH) | G7 | Kevin & Sunghoi | Endorsed | Integrated with GISC | Washington | Conditional pending CBS endorsement |

Where the “ID No.” in the tables is the identification number from the WIS Demonstration Database. No prefix indicates the record was in the DCPC database, and G prefix (eg G7) indicates the record is from the GISC database.

Table 3.  Record of DCPCs already endorsed by CBS as WIS compliant

| Date of Review | Member State or Org | Centre | ID no. | Team | TT-CAC Result | Comments | GISC | WIS Manual |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| # May 2012 | Australia | IPS Australia | 40 | Matteo & Lothar | Endorsed | Done with GISC | Melbourne | OK |
| # May 2012 | Australia | Joint Australian Tsunami Warning Centre (JATWC) | 38 | Matteo & Lothar | Endorsed | Done with GISC | Melbourne | OK |
| # May 2012 | Australia | NCC Australia | 37 | Matteo & Lothar | Endorsed | Done with GISC | Melbourne | OK |
| # May 2012 | Australia | RSMC Darwin | 39 | Matteo & Lothar | Endorsed | Done with GISC | Melbourne | OK |
| # May 2012 | Australia | WMC Melbourne (RTH) | G11 | Matteo & Lothar | Endorsed | Done with GISC | Melbourne | OK |
| # TBD | Bulgaria | RTH Sofia | 75 | TBD | Endorsed |  | Offenbach | OK |
| # Mar 2013 | Canada | Canada RSMC-ATM | 17 | Weiqing | Endorsed | Mar-13 | Offenbach | OK |
| # Jun 2012 | China | China - Beijing National Climate Centre | 150 | Li Xiang | Endorsed | Internal DCPC - 21 june 2012 | Beijing | OK |
| # Jun 2012 | China | China - National Satellite Meteorological Centre | 151 | Li Xiang | Endorsed | Internal DCPC - 21 june 2012 | Beijing | OK |
| # Jun 2012 | China | China - RSMC-ATM (NMC) | 149 | Li Xiang | Endorsed | Internal DCPC - 21 june 2012 | Beijing | OK |
| # Jun 2012 | China | China - RSMC-Beijing (NMC) | 149 | Li Xiang | Endorsed | Internal DCPC - 21 june 2012 | Beijing | OK |
| # Jun 2012 | China | China – RTH Beijing | G1 | Li Xiang | Endorsed | Internal DCPC - 21 june 2012 | Beijing | OK |
| #Nov 2010 | ECMWF | ECMWF | 1 | Hiroyuki & Weiqing | Endorsed | Demo done Oct 2010 | GEONetwork server | OK |
| # Oct 2010 | EUMETSAT | EUMETSAT | 51 | Hiroyuki & Li Xiang | Endorsed | Demo done Oct 2010 | Signed off Nov 2010 | OK |
| # May 2011 | France | GPC/LRFMME Toulouse | 69 | Hiroyuki / Weiqing | Endorsed | Done with GISC | Toulouse | OK |
| # May 2011 | France | NWP Toulouse | 71 | Hiroyuki / Weiqing | Endorsed | Done with GISC | Toulouse | OK |
| # May 2011 | France | RCC (Toulouse, Lead RA VI on LRF) | 70 | Hiroyuki / Weiqing | Endorsed | Done with GISC | Toulouse | OK |
| # May 2011 | France | RSMC (EER) Toulouse | 72 | Hiroyuki / Weiqing | Endorsed | Done with GISC | Toulouse | OK |
| # Jun 2011 | France | RSMC (TC) | 73 | Matteo | Endorsed | Done by GISC Toulouse | Toulouse | OK |
| # May 2011 | France | RTH Toulouse | 68 | Hiroyuki / Weiqing | Endorsed | Done with GISC | Toulouse | OK |
| # May 2011 | France | VAAC Toulouse | 74 | Hiroyuki / Weiqing | Endorsed | Done with GISC | Toulouse | OK |
| # Sep 2010 | Germany | Global Collecting Centre (GCC) for observations from VOS under the MCSS (Marine Climatological Summaries Scheme) Offenbach | 45 | Hiroyuki & Li Xiang | Endorsed | Done with GISC Offenbach | Offenbach | OK |
| # Sep 2010 | Germany | Global Precipitation Climatology Centre (GPCC) Offenbach | 43 | Hiroyuki & Li Xiang | Endorsed | Done with GISC Offenbach | Offenbach | OK |
| # Sep 2010 | Germany | GRUAN Lead Centre DWD | 49 | Hiroyuki & Li Xiang | Endorsed | Done with GISC Offenbach | Offenbach | OK |
| # Sep 2010 | Germany | ICSU World Data Centre for Climate (WDCC) | 48 | Markus | Endorsed | Done by GISC Offenbach | Offenbach | OK |
| # Sep 2010 | Germany | Regional Climate Centre on Climate Monitoring (RCC-CM) for Europe | 50 | Hiroyuki & Li Xiang | Endorsed | Done with GISC Offenbach | Offenbach | OK |
| # Sep 2010 | Germany | RSMC-Geographical Offenbach | 42 | Hiroyuki & Li Xiang | Endorsed | Done with GISC Offenbach | Offenbach | OK |
| # Sep 2010 | Germany | World Data Center for Remote Sensing of the Atmosphere (WDC-RSAT) | 46 | Markus | Endorsed | Done by GISC Offenbach | Offenbach | OK |
| # Sep 2010 | Germany | World Radiation Monitoring Center (WRMC) | 44 | Markus | Endorsed | Done by GISC Offenbach | Offenbach | OK |
| # Apr 2011 | Hong Kong, China | WWIS - Hong Kong | 118 | Siegfried | Endorsed | April, 26 2011 | Offenbach | OK |
| # Aug 2010 | Japan | Global Producing Centre for Long-Range Forecast (GPC/LRF) | 59 | Matteo & Baudouin | Endorsed | Internal DCPC | Tokyo | OK |
| # Aug 2010 | Japan | Meteorological Satellite Centre (Tokyo) | 55 | Matteo & Baudouin | Endorsed | Internal DCPC | Tokyo | OK |
| # Aug 2010 | Japan | National Climate Centre Toyko | 60 | Matteo & Baudouin | Endorsed | Internal DCPC | Tokyo | OK |
| # Aug 2010 | Japan | RSMC – TC (Tokyo) | 56 | Matteo & Baudouin | Endorsed | Internal DCPC | Tokyo | OK |
| # Aug 2010 | Japan | RSMC on Data Processing and Forecasting System | 57 | Matteo & Baudouin | Endorsed | Internal DCPC | Tokyo | OK |
| # Aug 2010 | Japan | RSMC-ATM Products for EER and Backtracking | 58 | Matteo & Baudouin | Endorsed | Internal DCPC | Tokyo | OK |
| # Aug 2010 | Japan | WDC-GHG | 61 | Matteo & Baudouin | Endorsed | Internal DCPC | Tokyo | OK |
| # May 2012 | Republic of Korea | (GPC/LRFMME)–Seoul | 53 | Sunghoi | Endorsed | Internal DCPC | Seoul | OK |
| # May 2012 | Republic of Korea | NMSC (National Meteorological Satellite Centre (Tokyo) | 54 | Sunghoi | Endorsed | Internal DCPC | Seoul | OK |
| # May 2012 | Republic of Korea | WAMIS | 52 | Sunghoi | Endorsed | Internal DCPC | Seoul | OK |
| # May 2011 | UK | Marine Observations Centre | 65 | Hiroyuki & Weiqing | Endorsed | Internal DCPC to Exeter | Exeter | OK |
| # May 2011 | UK | RSMC - EER | 63 | Hiroyuki & Weiqing | Endorsed | Internal DCPC to Exeter | Exeter | OK |
| # May 2011 | UK | RSMC (Global and Regional Climate Centre) | 67 | Hiroyuki & Weiqing | Endorsed | Internal DCPC to Exeter | Exeter | OK |
| # May 2011 | UK | RSMC (NWP) | 66 | Hiroyuki & Weiqing | Endorsed | Internal DCPC to Exeter | Exeter | OK |
| # May 2011 | UK | RTH Exeter | 62 | Hiroyuki & Weiqing | Endorsed | Internal DCPC to Exeter | Exeter | OK |
| # May 2011 | UK | Specialised Ocean & Wave forecasting | 64 | Hiroyuki & Weiqing | Endorsed | Internal DCPC to Exeter | Exeter | OK |
| # May 2012 | Australia | IPS Australia | 40 | Matteo & Lothar | Endorsed | Done with GISC | Melbourne | OK |
| # May 2012 | Australia | Joint Australian Tsunami Warning Centre (JATWC) | 38 | Matteo & Lothar | Endorsed | Done with GISC | Melbourne | OK |
| # May 2012 | Australia | NCC Australia | 37 | Matteo & Lothar | Endorsed | Done with GISC | Melbourne | OK |
| # May 2012 | Australia | RSMC Darwin | 39 | Matteo & Lothar | Endorsed | Done with GISC | Melbourne | OK |
| # May 2012 | Australia | WMC Melbourne (RTH) | G11 | Matteo & Lothar | Endorsed | Done with GISC | Melbourne | OK |
| # TBD | Bulgaria | RTH Sofia | 75 | TBD | Endorsed |  | Offenbach | OK |
| # Mar 2013 | Canada | Canada RSMC-ATM | 17 | Weiqing | Endorsed | Mar-13 | Offenbach | OK |
| # Jun 2012 | China | China - Beijing National Climate Centre | 150 | Li Xiang | Endorsed | Internal DCPC - 21 june 2012 | Beijing | OK |
| # Jun 2012 | China | China - National Satellite Meteorological Centre | 151 | Li Xiang | Endorsed | Internal DCPC - 21 june 2012 | Beijing | OK |
| # Jun 2012 | China | China - RSMC-ATM (NMC) | 149 | Li Xiang | Endorsed | Internal DCPC - 21 june 2012 | Beijing | OK |
| # Jun 2012 | China | China - RSMC-Beijing (NMC) | 149 | Li Xiang | Endorsed | Internal DCPC - 21 june 2012 | Beijing | OK |
| # Jun 2012 | China | China – RTH Beijing | G1 | Li Xiang | Endorsed | Internal DCPC - 21 june 2012 | Beijing | OK |
| #Nov 2010 | ECMWF | ECMWF | 1 | Hiroyuki & Weiqing | Endorsed | Demo done Oct 2010 | GEONetwork server | OK |
| # Oct 2010 | EUMETSAT | EUMETSAT | 51 | Hiroyuki & Li Xiang | Endorsed | Demo done Oct 2010 | Signed off Nov 2010 | OK |
| # May 2011 | France | GPC/LRFMME Toulouse | 69 | Hiroyuki / Weiqing | Endorsed | Done with GISC | Toulouse | OK |
| # May 2011 | France | NWP Toulouse | 71 | Hiroyuki / Weiqing | Endorsed | Done with GISC | Toulouse | OK |
| # May 2011 | France | RCC (Toulouse, Lead RA VI on LRF) | 70 | Hiroyuki / Weiqing | Endorsed | Done with GISC | Toulouse | OK |
| # May 2011 | France | RSMC (EER) Toulouse | 72 | Hiroyuki / Weiqing | Endorsed | Done with GISC | Toulouse | OK |
| # Jun 2011 | France | RSMC (TC) | 73 | Matteo | Endorsed | Done by GISC Toulouse | Toulouse | OK |
| # May 2011 | France | RTH Toulouse | 68 | Hiroyuki / Weiqing | Endorsed | Done with GISC | Toulouse | OK |
| # May 2011 | France | VAAC Toulouse | 74 | Hiroyuki / Weiqing | Endorsed | Done with GISC | Toulouse | OK |
| # Sep 2010 | Germany | Global Collecting Centre (GCC) for observations from VOS under the MCSS (Marine Climatological Summaries Scheme) Offenbach | 45 | Hiroyuki & Li Xiang | Endorsed | Done with GISC Offenbach | Offenbach | OK |
| # Sep 2010 | Germany | Global Precipitation Climatology Centre (GPCC) Offenbach | 43 | Hiroyuki & Li Xiang | Endorsed | Done with GISC Offenbach | Offenbach | OK |
| # Sep 2010 | Germany | GRUAN Lead Centre DWD | 49 | Hiroyuki & Li Xiang | Endorsed | Done with GISC Offenbach | Offenbach | OK |
| # Sep 2010 | Germany | ICSU World Data Centre for Climate (WDCC) | 48 | Markus | Endorsed | Done by GISC Offenbach | Offenbach | OK |
| # Sep 2010 | Germany | Regional Climate Centre on Climate Monitoring (RCC-CM) for Europe | 50 | Hiroyuki & Li Xiang | Endorsed | Done with GISC Offenbach | Offenbach | OK |
| # Sep 2010 | Germany | RSMC-Geographical Offenbach | 42 | Hiroyuki & Li Xiang | Endorsed | Done with GISC Offenbach | Offenbach | OK |
| # Sep 2010 | Germany | World Data Center for Remote Sensing of the Atmosphere (WDC-RSAT) | 46 | Markus | Endorsed | Done by GISC Offenbach | Offenbach | OK |
| # Sep 2010 | Germany | World Radiation Monitoring Center (WRMC) | 44 | Markus | Endorsed | Done by GISC Offenbach | Offenbach | OK |
| # Apr 2011 | Hong Kong, China | WWIS - Hong Kong | 118 | Siegfried | Endorsed | April, 26 2011 | Offenbach | OK |
| # Aug 2010 | Japan | Global Producing Centre for Long-Range Forecast (GPC/LRF) | 59 | Matteo & Baudouin | Endorsed | Internal DCPC | Tokyo | OK |
| # Aug 2010 | Japan | Meteorological Satellite Centre (Tokyo) | 55 | Matteo & Baudouin | Endorsed | Internal DCPC | Tokyo | OK |
| # Aug 2010 | Japan | National Climate Centre Toyko | 60 | Matteo & Baudouin | Endorsed | Internal DCPC | Tokyo | OK |
| # Aug 2010 | Japan | RSMC – TC (Tokyo) | 56 | Matteo & Baudouin | Endorsed | Internal DCPC | Tokyo | OK |
| # Aug 2010 | Japan | RSMC on Data Processing and Forecasting System | 57 | Matteo & Baudouin | Endorsed | Internal DCPC | Tokyo | OK |
| # Aug 2010 | Japan | RSMC-ATM Products for EER and Backtracking | 58 | Matteo & Baudouin | Endorsed | Internal DCPC | Tokyo | OK |
| # Aug 2010 | Japan | WDC-GHG | 61 | Matteo & Baudouin | Endorsed | Internal DCPC | Tokyo | OK |
| # May 2012 | Republic of Korea | (GPC/LRFMME)–Seoul | 53 | Sunghoi | Endorsed | Internal DCPC | Seoul | OK |
| # May 2012 | Republic of Korea | NMSC (National Meteorological Satellite Centre (Tokyo) | 54 | Sunghoi | Endorsed | Internal DCPC | Seoul | OK |
| # May 2012 | Republic of Korea | WAMIS | 52 | Sunghoi | Endorsed | Internal DCPC | Seoul | OK |
| # May 2011 | UK | Marine Observations Centre | 65 | Hiroyuki & Weiqing | Endorsed | Internal DCPC to Exeter | Exeter | OK |
| # May 2011 | UK | RSMC - EER | 63 | Hiroyuki & Weiqing | Endorsed | Internal DCPC to Exeter | Exeter | OK |
| # May 2011 | UK | RSMC (Global and Regional Climate Centre) | 67 | Hiroyuki & Weiqing | Endorsed | Internal DCPC to Exeter | Exeter | OK |
| # May 2011 | UK | RSMC (NWP) | 66 | Hiroyuki & Weiqing | Endorsed | Internal DCPC to Exeter | Exeter | OK |
| # May 2011 | UK | RTH Exeter | 62 | Hiroyuki & Weiqing | Endorsed | Internal DCPC to Exeter | Exeter | OK |
| # May 2011 | UK | Specialised Ocean & Wave forecasting | 64 | Hiroyuki & Weiqing | Endorsed | Internal DCPC to Exeter | Exeter | OK |
| # May 2012 | Australia | IPS Australia | 40 | Matteo & Lothar | Endorsed | Done with GISC | Melbourne | OK |
| # May 2012 | Australia | Joint Australian Tsunami Warning Centre (JATWC) | 38 | Matteo & Lothar | Endorsed | Done with GISC | Melbourne | OK |
| # May 2012 | Australia | NCC Australia | 37 | Matteo & Lothar | Endorsed | Done with GISC | Melbourne | OK |
| # May 2012 | Australia | RSMC Darwin | 39 | Matteo & Lothar | Endorsed | Done with GISC | Melbourne | OK |
| # May 2012 | Australia | WMC Melbourne (RTH) | G11 | Matteo & Lothar | Endorsed | Done with GISC | Melbourne | OK |
| # TBD | Bulgaria | RTH Sofia | 75 | TBD | Endorsed |  | Offenbach | OK |
| # Mar 2013 | Canada | Canada RSMC-ATM | 17 | Weiqing | Endorsed | Mar-13 | Offenbach | OK |
| # Jun 2012 | China | China - Beijing National Climate Centre | 150 | Li Xiang | Endorsed | Internal DCPC - 21 june 2012 | Beijing | OK |
| # Jun 2012 | China | China - National Satellite Meteorological Centre | 151 | Li Xiang | Endorsed | Internal DCPC - 21 june 2012 | Beijing | OK |
| # Jun 2012 | China | China - RSMC-ATM (NMC) | 149 | Li Xiang | Endorsed | Internal DCPC - 21 june 2012 | Beijing | OK |
| # Jun 2012 | China | China - RSMC-Beijing (NMC) | 149 | Li Xiang | Endorsed | Internal DCPC - 21 june 2012 | Beijing | OK |
| # Jun 2012 | China | China – RTH Beijing | G1 | Li Xiang | Endorsed | Internal DCPC - 21 june 2012 | Beijing | OK |
| #Nov 2010 | ECMWF | ECMWF | 1 | Hiroyuki & Weiqing | Endorsed | Demo done Oct 2010 | GEONetwork server | OK |
| # Oct 2010 | EUMETSAT | EUMETSAT | 51 | Hiroyuki & Li Xiang | Endorsed | Demo done Oct 2010 | Signed off Nov 2010 | OK |
| # May 2011 | France | GPC/LRFMME Toulouse | 69 | Hiroyuki / Weiqing | Endorsed | Done with GISC | Toulouse | OK |
| # May 2011 | France | NWP Toulouse | 71 | Hiroyuki / Weiqing | Endorsed | Done with GISC | Toulouse | OK |
| # May 2011 | France | RCC (Toulouse, Lead RA VI on LRF) | 70 | Hiroyuki / Weiqing | Endorsed | Done with GISC | Toulouse | OK |
| # May 2011 | France | RSMC (EER) Toulouse | 72 | Hiroyuki / Weiqing | Endorsed | Done with GISC | Toulouse | OK |
| # Jun 2011 | France | RSMC (TC) | 73 | Matteo | Endorsed | Done by GISC Toulouse | Toulouse | OK |
| # May 2011 | France | RTH Toulouse | 68 | Hiroyuki / Weiqing | Endorsed | Done with GISC | Toulouse | OK |
| # May 2011 | France | VAAC Toulouse | 74 | Hiroyuki / Weiqing | Endorsed | Done with GISC | Toulouse | OK |
| # Sep 2010 | Germany | Global Collecting Centre (GCC) for observations from VOS under the MCSS (Marine Climatological Summaries Scheme) Offenbach | 45 | Hiroyuki & Li Xiang | Endorsed | Done with GISC Offenbach | Offenbach | OK |
| # Sep 2010 | Germany | Global Precipitation Climatology Centre (GPCC) Offenbach | 43 | Hiroyuki & Li Xiang | Endorsed | Done with GISC Offenbach | Offenbach | OK |
| # Sep 2010 | Germany | GRUAN Lead Centre DWD | 49 | Hiroyuki & Li Xiang | Endorsed | Done with GISC Offenbach | Offenbach | OK |
| # Sep 2010 | Germany | ICSU World Data Centre for Climate (WDCC) | 48 | Markus | Endorsed | Done by GISC Offenbach | Offenbach | OK |
| # Sep 2010 | Germany | Regional Climate Centre on Climate Monitoring (RCC-CM) for Europe | 50 | Hiroyuki & Li Xiang | Endorsed | Done with GISC Offenbach | Offenbach | OK |
| # Sep 2010 | Germany | RSMC-Geographical Offenbach | 42 | Hiroyuki & Li Xiang | Endorsed | Done with GISC Offenbach | Offenbach | OK |
| # Sep 2010 | Germany | World Data Center for Remote Sensing of the Atmosphere (WDC-RSAT) | 46 | Markus | Endorsed | Done by GISC Offenbach | Offenbach | OK |
| # Sep 2010 | Germany | World Radiation Monitoring Center (WRMC) | 44 | Markus | Endorsed | Done by GISC Offenbach | Offenbach | OK |
| # Apr 2011 | Hong Kong, China | WWIS - Hong Kong | 118 | Siegfried | Endorsed | April, 26 2011 | Offenbach | OK |
| # Aug 2010 | Japan | Global Producing Centre for Long-Range Forecast (GPC/LRF) | 59 | Matteo & Baudouin | Endorsed | Internal DCPC | Tokyo | OK |
| # Aug 2010 | Japan | Meteorological Satellite Centre (Tokyo) | 55 | Matteo & Baudouin | Endorsed | Internal DCPC | Tokyo | OK |
| # Aug 2010 | Japan | National Climate Centre Toyko | 60 | Matteo & Baudouin | Endorsed | Internal DCPC | Tokyo | OK |
| # Aug 2010 | Japan | RSMC – TC (Tokyo) | 56 | Matteo & Baudouin | Endorsed | Internal DCPC | Tokyo | OK |
| # Aug 2010 | Japan | RSMC on Data Processing and Forecasting System | 57 | Matteo & Baudouin | Endorsed | Internal DCPC | Tokyo | OK |
| # Aug 2010 | Japan | RSMC-ATM Products for EER and Backtracking | 58 | Matteo & Baudouin | Endorsed | Internal DCPC | Tokyo | OK |
| # Aug 2010 | Japan | WDC-GHG | 61 | Matteo & Baudouin | Endorsed | Internal DCPC | Tokyo | OK |
| # May 2012 | Republic of Korea | (GPC/LRFMME)–Seoul | 53 | Sunghoi | Endorsed | Internal DCPC | Seoul | OK |
| # May 2012 | Republic of Korea | NMSC (National Meteorological Satellite Centre (Tokyo) | 54 | Sunghoi | Endorsed | Internal DCPC | Seoul | OK |
| # May 2012 | Republic of Korea | WAMIS | 52 | Sunghoi | Endorsed | Internal DCPC | Seoul | OK |
| # May 2011 | UK | Marine Observations Centre | 65 | Hiroyuki & Weiqing | Endorsed | Internal DCPC to Exeter | Exeter | OK |
| # May 2011 | UK | RSMC - EER | 63 | Hiroyuki & Weiqing | Endorsed | Internal DCPC to Exeter | Exeter | OK |
| # May 2011 | UK | RSMC (Global and Regional Climate Centre) | 67 | Hiroyuki & Weiqing | Endorsed | Internal DCPC to Exeter | Exeter | OK |

Table 4.  DCPCs still to complete demonstrating wis compliance

| Date of Review | Member State or Org | Centre | ID no. | Team | TT-CAC Result | Comments | GISC | WIS Manual |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| # TBD | ACMAD | RSMC | 134 | TBD | Awaiting information |  | TBD | Not in Manual |
| # Apr/May 2012 | Finland | FMI-ARC | 16 | Markus | Awaiting information |  |  | Possibly, should still be conditional pending CBS endorsement |
| # TBD | ACMAD | RCC | 135 | TBD | Awaiting information |  | TBD | Not in Manual |
| # TBD | Germany | Global Runoff Data Centre (GRDC) | 47 | Markus | Awaiting internal endorsement |  | Offenbach | Should be conditional pending CBS endorsement |
| # TBD | Algeria | RTH Algiers | 20 | TBD | Awaiting information |  | TBD | Not in Manual |
| # 1st Qtr 2015 | Italy | RSMC Rome | 98 | Markus | Not ready for final review | ET-GDDP reviewed Dec 2011 | Offenbach | Conditional but not ready |
| # TBD | Algeria | RSMC Algiers | 159 | TBD | Awaiting information |  | TBD | Not in Manual |
| # TBD | Argentina | RTH Buenos Aires | 107 | TBD | Awaiting information |  | TBD | Not in Manual |
| # TBD | Argentina | RSMC Buenos Aires | 108 | TBD | Awaiting information |  | TBD | Not in Manual |
| # TBD | Argentina | VAAC Buenos Aires | 109 | TBD | Awaiting information |  | TBD | Not in Manual |
| # TBD | Argentina | Regional Ozone Centre | 110 | TBD | Awaiting information |  | TBD | Not in Manual |
| # TBD | Argentina | RIC Buenos Aires | 111 | TBD | Awaiting information | CIMO not accepting RICs as DCPCs without special justification to CIMO | TBD | Not in Manual |
| # TBD | Brazil | Marine Meteorological Center | 117 | TBD | Awaiting information | TBD | Brasilia | Not in Manual |
| # TBD | Egypt | RTH Cairo | 2 | TBD | Awaiting information |  | TBD | Not in Manual |
| # TBD | Egypt | RSMC Cairo | 101 | TBD | Awaiting information |  | TBD | Not in Manual |
| # TBD | Egypt | RIC Cairo | 102 | TBD | Awaiting information | CIMO not accepting RICs as DCPCs without special justification to CIMO | TBD | Not in Manual |
| # TBD | Egypt | Regional Ozone Centre | 103 | TBD | Awaiting information |  | TBD | Not in Manual |
| # TBD | Egypt | Regional Training Centre (RTC) | 104 | TBD | Awaiting information |  | TBD | Not in Manual |
| # TBD | Egypt | Regional Radiation Centre (RRC) | 105 | TBD | Awaiting information |  | TBD | Not in Manual |
| # TBD | Fiji | RSMC - TC | 106 | TBD | Awaiting information |  | TBD | Not in Manual |
| # | France | ODC Toulouse | 124 | Matteo | Awaiting information | Partnership with UKMO | Toulouse | Understood that Toulouse node operational and endorsed. Need to confirm |
| # TBD | India | RSMC-TC | 100 | TBD | Awaiting information |  | TBD | Not in Manual |
| # | IODE | IODE Ocean Data Portal | 119 | Kenji | Awaiting information | ET-GDDP reviewed Dec 2011 (Check Country) | TBD | Not in Manual |
| # Before CBS Ext 2014 | Japan | NICT (Space Weather) | 160 | Markus | Awaiting information | External DCPC | Tokyo | Not in Manual |
| # end 2014 | Kenya | RIC Nairobi | 96 | Markus | Awaiting information | CIMO not accepting RICs as DCPCs without special justification to CIMO | TBD | Not in Manual |
| # end 2014 | Kenya | RSMC Nairobi | 95 | Markus | Awaiting information |  | TBD | Not in Manual |
| # end 2014 | Kenya | RTH Nairobi | 6 | Markus | Awaiting information |  | TBD | Not in Manual |
| # TBD | Morocco | RSMC | 130 | TBD | Awaiting information | Internal to GISC | Casablanca | Not in Manual |
| # TBD | Morocco | RIC/RMIC | 131 | TBD | Awaiting information | CIMO not accepting RICs as DCPCs without special justification to CIMO | Casablanca | Not in Manual |
| # TBD | Morocco | RCC | 132 | TBD | Awaiting information | Internal to GISC | Casablanca | Not in Manual |
| TBA | UK | European Radar (ODC Exeter) | 123 | Chris Little | Awaiting information | Partnership with MF | Exeter | Not clear if operational. Not in manual, |
| # TBD | Morocco | AMDAR Centre | 133 | TBD | Awaiting information | Internal to GISC | Casablanca | Not in Manual |
| # TBD | Netherlands | RCC De Bilt | 21 | Li Xiang | Awaiting information |  |  | Conditional pending CBS endorsement |
| # TBD | Netherlands | Satellite Centre De Bilt | 78 | Li Xiang | Awaiting information |  |  | Conditional pending CBS endorsement |
| # Before CBS Ext 2014 | New Zealand | RSMC Wellington | 13 | Weiqing | Awaiting information |  | Melbourne | Not in Manual |
| # Before CBS Ext 2014 | New Zealand | RTH Wellington | 79 | Weiqing | Awaiting information |  | Melbourne | Not in Manual |
| # Before | New Zealand | VAAC Wellington | 140 | Weiqing | Awaiting information |  | Melbourne | Not in Manual |
| # TBD | Niger | AGRHYMET Niamey | 27 |  | Awaiting information |  | TBD | Not in Manual |
| # TBD | Niger | RTH Niamey | 26 |  | Awaiting information |  | TBD | Not in Manual |
| # TBD | Norway | Norwegian Institute for Air Research (NILU) | 115 | Kenji | Awaiting information | ET-GDDP reviewed Dec 2011 |  | Conditional but not ready |
| # Before CBS Ext 2014 | Qatar | Gulf Marine Center | 146 | Remy | Awaiting information | See email from Sunghoi | Jeddah | Not in Manual |
| # TBD | Russian Federation | RSMC (EER) | 84 | TBD | Awaiting information | To be done by Moscow | Moscow | OK |
| # TBD | Russian Federation | NODC & GDC - Obninsk | 85 | TBD | Awaiting information | To be done by Moscow | Moscow | OK |
| # TBD | Russian Federation | RSMC (EER) | 86 | TBD | Awaiting information | To be done by Moscow | Moscow | OK |
| # TBD | Russian Federation | RTH/RSMC Novosibirsk | 87 | TBD | Awaiting information | To be done by Moscow | Moscow | OK |
| # TBD | Russian Federation | WDC (ICE) - St Petersburg | 88 | TBD | Awaiting information | To be done by Moscow | Moscow | OK |
| # TBD | Russian Federation | RCC Moscow | 90 | TBD | Awaiting information | To be done by Moscow | Moscow | OK |
| # TBD | Russian Federation | GDC (Solar Radiation) | 91 | TBD | Awaiting information | To be done by Moscow | Moscow | OK |
| # TBD | Russian Federation | RTH/RSMC Khabarovsk | 92 | TBD | Awaiting information | To be done by Moscow | Moscow | OK |
| # TBD | Russian Federation | Ocean Data Portal - Obninsk node | 130 | TBD | Awaiting information | Internal to GISC | TBD | Not in Manual |
| # TBD | Saudi Arabia | RDMEC (Drought) | 81 | TBA | Awaiting information | Internal DCPC | Jeddah | Not in Manual |
| # TBD | Saudi Arabia | RSMC Jeddah | 80 | TBA | Awaiting information | Internal DCPC | Jeddah | Not in Manual |
| # Expected 2015 | Senegal | Dakar aviation centre | 93 | Sunghoi | Awaiting information | ASECNA | TBD | Not in Manual |
| # Expected 2015 | Senegal | RSMC Dakar | 94 | Sunghoi | Awaiting information | ASECNA | TBD | Not in Manual |
| # Expected 2015 | Senegal | RTH Dakar | 4 | Sunghoi | Awaiting information | ASECNA | TBD | Not in Manual |
| # Before CBS Ext 2014 | Spain | MEDARE | 139 | Kevin | Awaiting information | Under review Jan 2013 | TBD | Not in Manual |
| # TBD | Sweden | Baltrad | 83 | Don | Awaiting information | TBD | Offenbach | Conditional pending CBS endorsement |
| # TBD | Sweden | IPY data repository | 82 | Don | Awaiting information | TBD | Offenbach | Conditional pending CBS endorsement |
| #TBD | Switzerland | GAWSIS (Switzerland) | 145 | Don | Awaiting information | TBD | Offenbach | Conditional pending CBS endorsement |
| # ready for review | Thialand | RTH Bangkok | 5 | Kenji | Awaiting information | Kenji to follow up | TBD | Not in Manual |
| # Requested asap | Turkey | RCC Turkey (EEMC) http://dcpc.mgm.gov.tr | 162 | Markus | Awaiting information |  | Offenbach | Not in Manual |
| TBA | UK | BAS Cambridge | 142 | Chris Little / Steve Colwell | Awaiting information | External DCPC to Exeter | Exeter | Not in Manual |
| # TBD | UK | VAAC London | 137 | Chris Little / Nigel Gait | Awaiting information | Internal DCPC to Exeter | Exeter | Not in Manual |
| # TBD | UK | WAFC London | 136 | Chris Little / Nigel Gait | Awaiting information | Internal DCPC to Exeter | Exeter | Conditional pending CBS endorsement |
| # TBD | USA | COMET | 144 | Lothar | Awaiting information | Comments requested | Washington | Not in Manual |
| # TBD | USA | NCAR | 3 | Lothar | Awaiting information | Waiting on GISC | Washington | Conditional pending CBS endorsement |
| # TBD | USA | WAFC Washington | 28 | TBD | Awaiting information | Internal to GISC | Washington | Conditional pending CBS endorsement |
| # TBD | USA | RSMC Miami | 29 | TBD | Awaiting information | Internal to GISC | Washington | Not in Manual |
| # TBD | USA | RSMC Honolulu | 30 | TBD | Awaiting information | Internal to GISC | Washington | Not in Manual |
| # TBD | USA | NCEP | 31 | TBD | Awaiting information | Internal to GISC | Washington | Conditional pending CBS endorsement |
| # TBD | USA | ARL | 31 | TBD | Awaiting information | Internal to GISC | Washington | Conditional pending CBS endorsement |
| # TBD | USA | NCEP | 32 | TBD | Awaiting information | Internal to GISC | Washington | Conditional pending CBS endorsement |
| # TBD | USA | GOSIC | 33 | TBD | Awaiting information | Waiting on GISC | Washington | Conditional pending CBS endorsement |
| # TBD | USA | NODC | 34 | TBD | Awaiting information | Waiting on GISC | Washington | Conditional pending CBS endorsement |
| # TBD | USA | NGDC | 35 | TBD | Awaiting information | Waiting on GISC | Washington | Conditional pending CBS endorsement |
| # TBD | USA | NESDIS | 36 | TBD | Awaiting information | Waiting on GISC | Washington | Conditional pending CBS endorsement |
| # TBD | Uzbekistan | RTH Tashkent | 18 | Sunghoi | Awaiting information |  | TBD | Not in Manual |

Appendix H: Procedure on rolling review of WIS centres

Annex 6 - Decision summary

- Recommendations on practices

- Requirement: WIS Centres must comply with Manual on WIS

  - CBS is responsible for certification of WIS Centres’ compliance

    - GISCs

      - TT-CAC, on behalf of CBS, is responsible for audit and certification of GISCs

    - DCPCs

      - DCPCs are to be certified by the TT-CAC

      - Where a DCPC is not using the GISC infrastructure, and its principal GISC is operational, then it can be certified by TT CAC once the  principal GISC has performed the tests ; however, if the principal GISC is not operational, TT-CAC will arrange a suitable GISC;

      - If a DCPC uses the GISC infrastructure then it is certified as a part of the GISC audit certification.

    - NCs

      - Compliance of NCs is the responsibility of the PR

      - Testing of compliance of NCs should be done by its principal GISC.

      - TT-CAC will monitor the NC compliance process  in consultation with NCs and GISCs

  - TT-CAC noted that the Manual on WIS refers to the Technical Specification Document. It suggested that the fifteen technical specifications would be better included in the Manual, and associated test and use cases in the Guide to WIS.

- Audits and certification

  - Auditors and certifiers shall be members of TT-CAC

    - New members must have relevant technical or audit experience (nomination form)

    - Must be a member (core or associate) of ET-WISC

  - Note that regional diversity should also be maintained (Ra I, III and IV are missing)

  - Maintain that GISC auditors should continue to be from a different region to the GISC

  - Maintain that GISC should be audited by two experts.

    - One of the two experts must have been involved in previous GISC audit

  - DCPCs require only one TT-CAC coordinator

    - New members will  be mentored

    - Coordinator will ask a GISC to undertake tests with the DCPC

    - It is expected that  the centre’s principal GISC to undertake the tests

  - TT-CAC workspace and online databases are restricted to access only by TT-CAC (and secretariat)

- GISC audits

  - In a similar way as an ISO 9001:2008 audit process, the audit will follow the principle of alternating full and intermediate audits aligned with CBS/EC cycle of four years.

  - CBS endorsement is based on continued successful audit outcomes

    - Validity, intermediate audit (interim four years)

      - A mid-cycle review of performance and compliance to provide, if necessary, opportunities to introduce corrective actions well in advance of a full audit.

      - Full audit (every second audit – i.e. every eight years)

        - Will result in recommendation for affirmation or cancellation of  endorsement

  - Recurring audit will check that WIS Centres have implemented any new requirements or agreed practices due and corresponding tests will be identified and undertaken.

    - These changes to audit procedure will be included in the guidelines on centre audit and demonstration process.

  - Travel and per diem should be at GISCs expense and arranged through WMO.

- Public notification of type of CBS endorsement

  - Centre endorsements are published only as “CBS endorsed” with no public declaration of whether endorsement was with “qualifications”.

  - Details of centres review audits are therefore also confidential

  - Auditors will have access to the centre’s previous reports in order to perform their role.

- Review of audits with qualification.

  - GISCs that have received an “endorsed with qualifications” have two years from the day of the audit to demonstrate that they have taken remedial action on the points of qualification.

  - GISCs that have received an “endorsed with qualifications” and have not demonstrated that they have taken remedial action on the points of qualification within 2 years from the day of audit, TT-CAC will investigate the situation and report to CBS on the progress in addressing the aspects that incurred the “Qualification”. TT-CAC can recommend to CBS that it revoke its endorsement.

- Recurring audits.

  - It agreed that GISC should be audited at least once every four years. It recommends that this frequency can be reviewed for its appropriateness in the future.

  - Propose review cycle should start from date of “CBS endorsement”, or for centres endorsed before 1 Jan 2012 (WIS operational date) the date will be based on 1 Jan 2012.

    - Audit timings will need to be coordinated with availability of experts to undertake the audit, but within the calendar year of the anniversary

    - Should add date of CBS endorsement to the WIS Centre db

    - Also date of operational if known .

- DCPCs reviews

  - DCPCs  review cycle will be eight years.

  - Reviews will cover all aspects of WIS compliance.

- NCs reviews

  - Review  of NCs compliance is the responsibility of the Permanent Representative in liaison with the  NC and its Principal GISC

- Ad hoc audits or reviews

  - An ad hoc audit or review can be requested by the president of CBS

    - For example due to non-conformance causing problems with WIS operations.

- Full audits of GISCs

  - Shall include site visit in line with ISO type practices

- Audit process for GISCs

  - Scope of audits

    - “Full” audits will cover all aspects of WIS compliance

    - “Interim” audits will focus on a particular subset of  topics

      - Actual elements to be focused on will be determined by ET-WISC in coordination with ICT-ISS members

      - Centres will be told in advance of which subset of topics

      - Possible focus areas for reviews in interim audits include:

        - GISC to GISC back up

        - Security

        - Monitoring

        - Quality of service provided by the WIS

        - WIS core network (ie RMDCN in 2014)

          - connectivity and management

          - Cache “Globally distributed data” content

        - Management of area of responsibility

          - Capacity development

          - AMDCN (connects GISC to NC and DCPCs in its area

            - Cache “Area of responsibility” content

          - Participation in WIS coordination and planning mechanisms (eg CBS IPETs, ETs and TTs)

- Audit or review outcome

  - Format of report

    - The current template will continue to be used, although content will reflect topics audited.

  - Will be categorised into Endorsed, Endorsed with Qualification or  Not Endorsed

    - [Remove above line if  adding DCPC and GISC template to the guide]

  - Audit or review recommendation will be provided to President of CBS and Director of WIS

Appendix I: tt-gisc cOMMENTS ON GISC MONITORING AND REPORTING REQUIREMENTS

- Comments on real-time operations monitoring section

Regarding the real time monitoring, some items should be refreshed each five minutes compare to others which should be daily for example. It is suggested adding a “frequency” column on table in section 1. REAL-TIME OPERATIONS MONITORING. Then for each item a refresh frequency shall be recommended.

On section real-time monitoring table:

- Item 6 (b) No. of new, modified or deleted records what is the relevance/purpose of this information in “real-time”. A monthly reporting for urn of records which have been new/updated or deleted would be more relevant.

- Item 7 (a) No. of data and products not made available by expected time. What is the purpose of that monitoring? This point could be very complex and resource consumer:

    - Require to maintain a document which describes which data to monitor and what to monitor, or getting automatically these information from metadata.

    - A product could be the aggregation of several products (like a NWP output), for some others the content should be explode and analyze to be pertinent (ex synop bulletin collection).

    - We need to consider in the future the possibility of minute data/product in the cache…

- Item 7 (b) No. of data records described in Vol C1 but not available in Cache The VolC1 is out of date, what is the purpose of real-time monitoring for this subject ? An universal tool which display the difference between WIS catalogue and volume C1should meet the need. But this item is not a part of WIS monitoring.

- Item 8 (a) Cache updates in the last 24 Hrs what is the relevance/purpose of this indicator.

- Item 9 (a) Rolling count of No. of All Hazard Network Messages in the last 24 Hrs What is the relevance/purpose of this indicator.

- Comments on Quartely reporting

a) Service performance

For item 2. Timeliness Summary statistics describing "the total No. of data and products made available by expected time" expressed as a fraction of "the total No. of data and products that should have been available within the expected time" same remarks as for Item 7 (a)

b) Operational Infrastructure Performance

Item 3. Data Management - Discovery Metadata Exchange Need clarification for “data link” for point c) % of data links which return an HTTP 200 result code during a data crawl.

Item 3. Data Management - Discovery Metadata Exchange Need clarification for “NOAA Spiral Tool” on point d)

f) User Service Statistics

Item 9 User Satisfaction Measures: a user satisfaction measures won’t be easy maintain on quarterly. Users could get bored to be regularly ask.

An ad hoc campaign (every year, two years ...) would be more relevant.

- Actions summary

| Type | Section | Ref | Annotation |
| --- | --- | --- | --- |
| Evolution | 1.Real-time Operations Monitoring | Table | Adding a column on table. This column will be used to define the frequency of indicator refreshing. |
| Delete | 1.Real-time Operations Monitoring | 1 item 6 b |  |
| Delete | 1.Real-time Operations Monitoring | 1 item 7 a |  |
| Delete | 1.Real-time Operations Monitoring C | 1 item 7 b |  |
| Delete | 1.Real-time Operations Monitoring | 1 item 8 a |  |
| Delete | 1.Real-time Operations Monitoring | 1 item 9 a |  |
| Delete | 2.Quartely reporting | a)Service Performance 2. Timeliness |  |
| Clarification | 2.Quartely reporting | b) Operational Infrastructure Performance 3.Data Management Discovery Metadata Exchange | Clarifications require for c) d) |
| Delete | 2.Quartely reporting | f) User Service Statistics 9. User Satisfaction Measures |  |
| Addition | To be define |  | Add that a WIS user satisfaction campaign shall be done at least every two years pilot by WMO. |

WIS Compliance Specifications GISC, DCPC,NC ( v1.2)
 - http://www.wmo.int/pages/prog/www/WIS/documents/TechnicalSpecification1-2.doc

Nomination form for CBS experts, including  TT-CAC - http://wis.wmo.int/doc=2155