	WORLD METEOROLOGICAL ORGANIZATION

----------------------------------------

ONLINE MEETING OF THE 

CCl EXPERT TEAM ON 

CLIMATE DATA MANAGEMENT SYSTEMS

(ET CDMS)

25 Feb 2015 at 11:30 UTC


	Original: English

	
	


Main outcome

1. Agenda

1. OPENING AND ADOPTION OF THE AGENDA 

2. USER STORIES

3. REVIEW OF ACTION ITEMS

4. DATE AND PLACE OF THE EXPERT TEAM’S SECOND FACE-TO-FACE MEETING 

5. QUICK ROUND TABLE OF CDMS ISSUES RELEVANT TO THE TEAM

6. ANY OTHER BUSINESS 

7. CLOSING 

2. Participants

Expert team: Rachid Sebbari, Morocco; Hernan Veiga, Argentina; Joffrey Boekhoudt, Curacao; Bruce Bannerman, Australia; Denis Stuber, France; Steve Palmer, UK; OPACE 1 TSU: Chenghu Sun, China; WMO Secretariat: Steve Foreman and Peer Hechler, Switzerland 

3. Outcome

Opening and adoption of the agenda: ET lead Denis opened the meeting and welcomed the participants. The agenda was adopted as reflected above.

User stories: Denis summarised the work done so far and discussed the challenge to bring all complexity required into the rather pragmatic format of a user story. The solution offered is to use mind mapping as a complementary approach for each of the bigger components in addition to user stories. The Team agreed on this approach and suggested to start working jointly on the data ingest and extract component before tackling the other components as per work plan. The Team noted the need for version control.

Review of action items: The Team discussed the status of the work plan tasks. Denis highlighted the need to focus on the user stories as a matter of priority. Accordingly, some of the Team’s tasks have been postponed as per attached updated work plan. Bruce introduced his draft on Open CDMS, which was circulated informally among Team members. He informed of his liaison with the OpenWIS Association, which endorsed in principle the idea of hosting an Open CDMS project once the Association will be fully established. Steve introduced current and future CLIMSOFT activities: establishment of a Steering Committee and hiring of a project manager to ensure good governance; issuance of Version 4 and roadmap for version 5. He expressed full support to the Open CDMS development and proposed to consider migrating CLIMSOFT into the Open CDMS development in the future (subject to further clarifications; subject to endorsement by the CLIMSOFT Steering Group). 

Date and place of the ET’s second face-to-face meeting: The Team agreed to ask Radim Tolasz, Czech Republic, to consider hosting the meeting in November 2015.

Quick roundtable of CDMS issues relevant to the team: (i) Open CDMS evolution (Bruce; cf. draft document circulated within the Team); (ii) CLIMSOFT (see above).

Any other business: (i) The Team recalled its liaison with the Task Team on WIGOS Metadata and requested information on the current status of the WIGOS Metadata standard. (ii) The Team agreed to run its second WebEx meeting in the week 13 to 17 April.

Closing: Denis closed the meeting at around 13:00 UTC.

4. Actions

(i) Peer to contact Radim re second face-to-face meeting

(ii) Peer to explore the availability of the final WIGOS metadata standard document

(iii) Bruce to propose to the Team a pragmatic approach for version control re user stories and mind maps

(iv) Team members to comment on the Open CDMS draft paper by 20th of March

(v) Peer to invite Nirina to comment on the Open CDMS draft paper

(vi) Peer to check expected liaison of ET CDMS with OPACE 5 

(vii) Steve to provide Denis with email address of OPACE 5 Co-Chair; 

(viii) Denis to send information on Toulouse climatology workshop to OPACE 5 Co-Chair

(ix) Peer to organise a second WebEx meeting of the Team.

