| WORLD WEATHER WATCH COMMISSION FOR BASIC SYSTEMS |  |  |
| --- | --- | --- |
| IPET-MDRD-2 Melbourne, 22-25 June 2015 |  | IPET-MDRD-2/Workplan |
|  |  | 24 June 2015 |

# ad hoc WIGOS and Climate Station Data Representation Workplan

# DISCLAIMER

Regulation 43

Recommendations of working groups shall have no status within the Organization until they have been approved by the responsible constituent body. In the case of joint working groups the recommendations must be concurred with by the presidents of the constituent bodies concerned before being submitted to the designated constituent body.

Regulation 44

In the case of a recommendation made by a working group between sessions of the responsible constituent body, either in a session of a working group or by correspondence, the president of the body may, as an exceptional measure, approve the recommendation on behalf of the constituent body when the matter is, in his opinion, urgent, and does not appear to imply new obligations for Members. He may then submit this recommendation for adoption by the Executive Council or to the President of the Organization for action in accordance with Regulation 9(5).

© World Meteorological Organization, 2015

The right of publication in print, electronic and any other form and in any language is reserved by WMO. Short extracts from WMO publications may be reproduced without authorization provided that the complete source is clearly indicated. Editorial correspondence and requests to publish, reproduce or translate this publication (articles) in part or in whole should be addressed to:

Chairperson, Publications Board

World Meteorological Organization (WMO)

7 bis, avenue de la Paix				Tel.: +41 (0)22 730 84 03

P.O. Box No. 2300				Fax: +41 (0)22 730 80 40

CH-1211 Geneva 2, Switzerland				E-mail: Publications@wmo.int

NOTE:

The designations employed in WMO publications and the presentation of material in this publication do not imply the expression of any opinion whatsoever on the part of the Secretariat of WMO concerning the legal status of any country, territory, city or area or of its authorities, or concerning the delimitation of its frontiers or boundaries.

Opinions expressed in WMO publications are those of the authors and do not necessarily reflect those of WMO. The mention of specific companies or products does not imply that they are endorsed or recommended by WMO in preference to others of a similar nature which are not mentioned or advertised.

This document (or report) is not an official publication of WMO and has not been subjected to its standard editorial procedures. The views expressed herein do not necessarily have the endorsement of the Organization

# Workplan

## Key constraints

- CBS-16: formal recommendation of data exchange format. Needs: UML, documentation, serialization to have been written tested and reviewed by June 2016 (to allow time for translation)

- OSCAR needs to import Volume A information

- OSCAR needs to import JCOMM Ops information

## Work plan

Objective: en

Included

| Id | Deliverable | Responsible | Due date |
| --- | --- | --- | --- |
|  | Modified IWXXM and METCE, to provide facilities needed for WIGOS metadata | Tandy | Early September 2015 (before TT-AvXML) |
|  | Presentation to TT-AvXML on proposed changes to IWXXM and METCE | Tandy | TT-AvXML, September 2015 |
|  | Technical regulation changes specified for IWXXM and METCE | Tandy, Lowe, Bannerman | February 2016 |
|  | Complete Fast Track approvals process for IWXXM and METCE | Foreman | August 2016 |
|  | Definition of data quality representation in data model (more detailed mapping required) | Klausen, Monnik, Lowe, Bannerman | August 2015 |
|  | Definition of representation of sampling regime in data model (requirements to be determined, and then model to be updated) | Klausen, Monnik, Lowe, Tandy, Flannery | August 2015 |
|  | Publish initial communications plan | Bannerman | August 2015 |
|  | All developers have access to EA12 and version control software | Lowe, Tandy, Klausen, Monnik, Stuber, Pan, Choy, Pecora | July 2015 |
|  | Team trained in use of EA 12 |  |  |
|  | Logical data model for WIGOS suitable for review as to its viability for deriving an exchange format. Zeroeth draft. | Lowe | End August 2015 |
|  | Logical data model for WIGOS suitable for review as to its viability for deriving an exchange format. Zeroeth draft. | Lowe | End September 2015 |
|  | Logical data model for WIGOS suitable for review as to its viability for deriving an exchange format. First draft. | Lowe | End October 2015 |
|  | Logical data model for WIGOS suitable for review as to its viability for deriving an exchange format. Second draft. | Lowe | End November 2015 |
|  | Results of WLDM testing in test bed provided to team for technical response. | Klausen | March 2016 |
|  | Logical data model for WIGOS suitable for review as to its viability for deriving an exchange format. Release candidate 1. | Lowe, | End January 2016 |
|  | OGC TC informed of forthcoming public review of logical data model. Other potential reviewers informed. MetOcean DWG, Hydro DWG and others as determined by team. | Bannerman | November 2015 |
|  | Confirmation by representatives from Commissions on team that the November draft of the WLDM is consistent with the needs of their domain requirements | Stuber, Bannerman, Monnik, Pecora, Klausen | December 2015 |
|  | Request for public comments issued (WIS focal points, WIGOS focal points, DWGs, Commission focal points, Programme focal points). Objective to ensure that it is consistent with domain requirements | Bannerman, Foreman | End January 2016 |
|  | End of public review of WLDM | Bannerman | End March 2016 |
|  | Lowe, Tandy, Bannerman | Monnik | End April 2016 |
|  | Monthly telephone conferences | Foreman | Monthly from July 2015 to June 2016 |
|  | Logical data model documentation (EAP project) available for deriving GML schema and for semi-automatically generating Technical Regulations. Includes response to RfC from testbed and reviews. Ready for submission to CBS-16 for their recommendation. | Lowe | End of June 2016 |
|  | Recommendation of GML and Technical Regulations by CBS-16 | Foreman | Nov 2016 |
|  | Pre-operational use based on CBS-16 approved versions | Foreman | January 2015 |
|  | Communication list for team set up (cbs-adhoc-01@wmo.int) | Foreman | 26 September 2015 |
|  | Approval by Executive Council | Foreman | June 2016 |
|  | Operational use |  | November 2016 |
|  | Review TT-WMD Terms of Reference to make sure that they cover work to develop the data reference (so TT-WMD members can participate in the work). IPET-MDRD members already covered by IPET-MDRD ToRs, as are ET-CDMS by theirs. [WIGOS Logical Data Model – WLDM] | Monnik | July 2015 |
|  | Wiki repository for documents available | Foreman | End June 2015 |

Excluded

| Id | Deliverable | Responsible | Due date |
| --- | --- | --- | --- |

Undecided

| Id | Deliverable | Responsible | Due date |
| --- | --- | --- | --- |