WIS National Plans

1. Congo

Current situation:

• Designation of the focal point: to be checked

• Designation of the main GSIC:  done

Recommendations:

• Decision of the Congo - Brazzaville to be NC and / or DCPC

2. Egypt:

Current situation:

• Focal point already designated

• Messir WIS-installed

• The telecoms links with Khartoum, Moscow, Jeddah, Algeria are already established

Recommendations:

• It remains to do tests with the main GISC

3. Tunisia

Current situation:

• Decision already taken to be a national center

• Designation of the focal point already made

• Internal Communication on WIS made at the national level

• Telecom links with Algeria and Toulouse established

• Designation of the main GISC not yet finalized

• implementing a VPN network at the national level rescued by ADSL

• IS security audit conducted at the national level

Recommendations:

- A connection to the RMDCN network is planned for next year

- Training on WIS systems

- Confirm the choice of the main GISC

4. Senegal

Current situation:

• Designation of the focal point to be confirmed

Recommendations:

• To establish a link with the main GISC

• To Send a letter confirming the will of implementing the DCPCs

5. Algeria:

Current situation:

• A focal point to be designated

• Telocom links with Casa, Tripoli, Cairo and Jeddah

• An RMDCN connection with Toulouse is underway

Recommendations:

• To Send a letter confirming the will of implementing the DCPCs

• Decision on the main GISC to be made

6. ASECNA:

Current situation:

• A focal point to be designated

• The RTHs DAKAR, Brazzaville and Niami are managed by ASECNA

• Some outreach activities on the WIS are already carried out

Recommendations:

• To encourage countries members of ASECNA to send a letter confirming their commitment for DCPCs implementation

• To pursue the conduct of training and outreach activities on WIS for members

• To install meteorological data collection tools

• To upgrade GTS automatic message switching systems

• To upgrade the BRDO

• To make decision on the main GISC