## Action Plans for ET-WISC and task teams

## 1. Introduction

The following is the current membership and action plans for ET-WISC and its task teams. These will be reviewed at the meeting. Membership, Terms of Reference and Action Plans for ET-WISC can be seen at the OPAG-ISS page http://www.wmo.int/pages/prog/www/CBS/Lists_WorkGroups/CBS/opag%20iss or by clicking on the following table.

| ET-WISC Task Teams |  |  |  |  |
| --- | --- | --- | --- | --- |
| ET-WISC | Expert team on WIS Centres | TOR | Membership | Work plan |
| ET-WISC/TT-CAC | WIS Centre Audits and Certification | TOR | Membership | Work plan |
| ET-WISC/TT-DC | WIS Data Centres (DCPC and NC) | TOR | Membership | Work plan |
| ET-WISC/TT-GISC | WIS Global Information System Centres (GISCs) | TOR | Membership | Work plan |
| ET-WISC/TT-OM | WIS Operations and Monitoring | TOR | Membership | Work plan |

Table 1 ET-WISC teams, TOR, and Action Plans

The following action plans for ET-WISC and its Task Teams are from ET-WISC 2014 in Geneva duplicated below for easy editing.

## 2. Action Plans

### 2.1 ET-WISC Action Plan

As the WIS becomes more operational across the WIS centres the ET-WISC will begin to focus more on user related aspects.

| Reference | Action | Person or Team |
| --- | --- | --- |
| ET-WISC/01 | Determine the operational criteria for GISCs and DCPCs, and develop the procedures for periodic assessments to assess quality of services offered by WIS Centres, especially GISCs. Submit the first draft to CBS 2014 | TT-CAC |
| ET-WISC/02 | Determine the monitoring requirements for the WIS and develop WIS monitoring scheme to monitor the WIS-GTS operational information flow and the conformance of WIS centres' interfaces to the agreed specifications and practices. (TT-OM) - Submit the first draft to CBS 2014. - Pilot implementation of WIS monitoring in the operational WIS centres. - Analyse the implementation status and monitoring results. - Review the monitoring scheme. | TT-OM |
| ET-WISC/03 | Propose amendments to the Manual on WIS. Based on the outcome of TT-GISC, TT-DC, TT-OM, propose amendments to the Manual on WIS, the Guide on WIS and associated informal guidance for enhanced operational arrangements of WIS centres, especially GISCs, to CBS 2014. | TT-GISC, TT-DC, TT-OM |
| ET-WISC/04 | Develop a management procedure to deal with the future requests for possible changes of the associations between National Centres and their Principal GISCs and Associated GISCs | TT-GISC |
| ET-WISC/05 | Development of a WIS Competence Framework. Review the outputs of the workshop for the development of WIS competencies and curriculum, which planned in October, 2013, and submit an analysis of Job Tasks, Competencies, Training needs and a draft Curriculum to CBS 2014 together with other OPAG-ISS groups | Mr Robert Bunge, Dr. Weiqing Qu and Dr. Sunghoi Huh |

### 2.2 TT-GISC Action Plan

| Reference | Action | Person (if identified) |
| --- | --- | --- |
| TT-GISC/01 | Metadata harvesting. Today each operational GISC make the set of metadata of its area of responsibility available without following standard procedure, we have to harmonize the set of metadata structure |  |
| TT-GISC/02 | Metadata catalogue consistency Define processes to ensure the consistency and completeness of Metadata catalogue at each GISC |  |
| TT-GISC/03 | 24h cache completeness In order to plan bandwidth need, the volume and data categories for global exchange data in the area of responsibility of GISC. Define mechanism to ensure that GISC cache contain all global data exchanged during the past 24h. Discuss with TT- OM the way to monitor cache completeness and TT-CAC for auditing. |  |
| TT-GISC/04 | User interface (Base functions…) Harmonization of user interface functionality in order to help user to find data from any GISCs |  |
| TT-GISC/05 | GISC backup procedures Define recommendation for GISC backup procedures |  |
| TT-GISC/06 | WIS monitoring Participate to the work of TT-OM in order to define axes for WIS monitoring |  |
| TT-GISC/07 | Data policies management Propose recommendation for Data policies management |  |
| TT-GISC/08 | User registration parameters Propose a recommendation procedure for more consistency between GISC for user registration |  |
| TT-GISC/09 | Standard support provided by GISC to their NCs and DCPCs Define the basic support package that GISC should offer to NCs and DCPCs in their area of responsibility |  |
| TT-GISC/10 | Harmonization of File format of 24h cache ET-WISC 2012 final report mention under item 4.11.4 that the GISCs should harmonize the Cache file format |  |

| TT-GISC/11 | Operational GISCs communication Define procedures between GISCs to communicate in case of events such as : scheduled updates, maintenance work, changes in the set WIS-GISC-XXX if members/organization are added or removed |  |
| --- | --- | --- |
| TT-GISC/12 | Provide support to TT-CAC for GISC rolling review To be consolidated with TT-CAC |  |
| TT-GISC/13 | Propose a standard for WIS users authentication and authorization and potential solutions to implement it |  |
| TT-GISC/14 | Propose procedures for NC sand DCPCs wishing to change their principal GISC |  |
| TT-GISC/15 | Organize TT-GISC group meeting GISC should meet on regular bases to discuss the operation of WIS. This should be through face2face meeting or virtual meeting. A first face2face meeting could be organized at the end of this year or at the beginning of next year. A virtual meeting should be organized before the face2face meeting to prepare it. | Chair, Secretariat |

### 2.3 TT-DC Action Plan

| Reference | Action | Person (if identified) |
| --- | --- | --- |
| TT-DC/01 | List of requirements (to be included into the WIS manual) that address the interfaces and services between Data Centres and GISCs in more detail |  |
| TT-DC/02 | Review Documentation. Provide a gap analysis with respect to what aspects are missing or not sufficiently defined in the current set of documents and provide suggestions on such |  |
| Guidelines for TT-DC members | - Taking a “user view” for both: a Data Centre as a user of a GISC, - as well as users (including NCs and others) of Data Centres; - Change process definition; - Clarification and review of the operational interfaces between Data Centres and GISCs and potentially emerging new requirements - Service indicators for Data Centre; - Status of interfaces to GISCs; - Status of data delivery to GISC cache and GISC cache global synchronisation; - Status of Meta data ingestion into GISC. - Recognising that Data Centres might be associated with a variety of communities and out of this they have to comply to various potentially conflicting requirements in addition to WIS - Clarification of the presentation of the service interfaces to users by Data Centres; - Transition to WIS operationally with regards to data provision to end users and GTS data ingestion and non-GTS data provision; |  |

### 2.4 TT-OM Action Plan

| Reference | Action | Person (if identified) |
| --- | --- | --- |
| TT-OM/01 | Develop the WIS monitoring general concepts and submit them to ET-WISC approval. |  |
| TT- OM/02 | Develop draft requirements for GISC and core network monitoring |  |
| TT- OM/03 | Prepare proposals on WIS monitoring in the area of responsibility of GISC. |  |
| TT-OM/04 | Prepare proposals on informing the users of the monitoring results by WIS centres. |  |
| TT- OM/05 | Prepare proposals on monitoring the time of transmission of emergency messages (Tsunami) through WIS |  |
| TT- OM/06 | Establish a team of dynamic response to negative events in WIS. |  |
| TT- OM/07 | Identify implementation and operational issues requiring the urgent consideration ET-WISC. |  |
| TT- OM/08 | Provide support to RTH in issues related to GTS operations. |  |
| TT- OM/09 | Coordinate monitoring of WIS-GTS and analyze the outcomes |  |

### 2.5 TT-CAC Action Plan

| Reference | Action | Person (if identified) |
| --- | --- | --- |
| TT- CAC/01 | Complete audits and reviews of existing DCPCs and GISCs |  |
| TT- CAC/02 | Update the document WIS DEMONSTRATION PROCESS PROCEDURES AND GUIDELINES (http://www- db.wmo.int/WIS/centres/guidance.doc) based on past experience |  |
| TT- CAC/03 | Draft document on the procedure on rolling review of WIS centres |  |
| Guidance for TT members | See report to ET-WISC 2013 (http://wis.wmo.int/doc=2587 ) |  |

## 3. References

| ET-WISC Task Teams |  |  |  |  |
| --- | --- | --- | --- | --- |
| ET-WISC | Expert team on WIS Centres | TOR | Membership | Work plan |
| ET-WISC/TT-CAC | WIS Centre Audits and Certification | TOR | Membership | Work plan |
| ET-WISC/TT-DC | WIS Data Centres (DCPC and NC) | TOR | Membership | Work plan |
| ET-WISC/TT-GISC | WIS Global Information System Centres (GISCs) | TOR | Membership | Work plan |
| ET-WISC/TT-OM | WIS Operations and Monitoring | TOR | Membership | Work plan |

## 4. Recommended Text

The meeting noted the new structure of OPAG-ISS (ET-WISC-Doc04) and other aspects addressed at this meeting. It reviewed the above action plans based on the present structure. Changes are indicated using track changes in this document. It agreed to review the TOR, membership and Work plans after CBS-16 in light of the new working structure.